CONTRACT NAS9-97150 (EMU)

UPDATED: August 26, 2002
OMB Approval 2700-0042

	
	1.
THIS CONTRACT IS A RATED ORDER
	RATING
	PAGE
OF
PAGES

	AWARD/CONTRACT
	
UNDER DPAS (15 CFR 350)
	DO-C9
	1
	248

	2.  CONTRACT (Proc. Inst. Ident.)  NO.
	3.  EFFECTIVE DATE
	4.  REQUISITION/PURCHASE REQUEST/PROJECT NO.

	  
	October 1, 1997
	97085XA1

	5.  ISSUED BY
	CODE
	
	6.  ADMINISTERED BY (If other than Item 6)

	CODE
	

	NASA Lyndon B. Johnson Space Center

EVA and Flight Crew Business Management Office

Attn:  Jennifer Reynolds BL3/N08

Houston, TX  77058
	Defense Contract Management Command Hamilton Standard

One Hamilton Road

Attn:  RMOA / Susan Apter, ACO

Windsor Locks, CT 06096-0463

	7.  NAME AND ADDRESS OF CONTRACTOR (No. street, county, state and ZIP Code)
	8.  DELIVERY

	
	 FORMCHECKBOX 
  FOB ORIGIN
 FORMCHECKBOX 
  OTHER (See below)

	Hamilton Standard Space Systems International, Inc.


	9.  DISCOUNT FOR PROMPT PAYMENT

	One Hamilton Road
	

	Attn:  M. Linsenbigler/1-2A-W59
	

	Windsor Locks, CT  06096-1010
	10. SUBMIT INVOICES
	ITEM

	
	(4 copies unless other-

wise specified)   TO THE
	G.2

	CODE
OYJV4 (ref. SA 47)
	FACILITY CODE

	ADDRESS SHOWN IN:
	

	11.  SHIP TO/MARK FOR

CODE
	
	12.  PAYMENT WILL BE MADE BY

CODE
	

	Transportation Officer, Building 421

2101 NASA Road 1

Houston, TX 77058 -3696
	
	NASA Johnson Space Center

LF2/ Commercial Accounts Group

Houston, TX 77058

	13.  AUTHORITY FOR USING OTHER FULL AND OPEN COMPETITION:

 FORMCHECKBOX 
  10 U.S.C. 2304(c)( 1 )
 FORMCHECKBOX 
  41 U.S.C. 253(c)(     )
	14.  ACCOUNTING AND APPROPRIATION DATA
Page 1A

	15A.  ITEM NO.
	15B.  SUPPLIES/SERVICES
	15C.  QUANTITY
	15D.  UNIT
	15E.  UNIT PRICE
	15F.  AMOUNT

	0001

0002

0003

0004
	   EMU Program Basic Period  

     Option 1 - FY01 - FY02

     Option 2 - FY02 - FY03

     Option 3 - FY03 - FY04
	1 Lot 

1 Lot

1 Lot

1 Lot
	
	
	 $88,469,132

 $12,202,451

 $12,653,255

 $12,537,656



	15G.  TOTAL AMOUNT OF CONTRACT
	$88,469,132

	16.  TABLE OF CONTENTS

	(()
	SEC.
	DESCRIPTION
	PAGE(S)
	(()
	SEC.
	DESCRIPTION
	PAGE(S)

	PART I - THE SCHEDULE
	PART II - CONTRACT CLAUSES

	x
	A
	SOLICITATION/CONTRACT FORM
	
	x
	I
	CONTRACT CLAUSES
	

	x
	B
	SUPPLIES OR SERVICES AND PRICE/COST
	
	PART III - LIST OF DOCUMENTS, EXHIBITS AND OTHER ATTACH.

	x
	C
	DESCRIPTION/SPECS./WORK STATEMENT
	
	x
	J
	LIST OF ATTACHMENTS
	

	x
	D
	PACKAGING AND MARKING
	
	PART IV - REPRESENTATIONS AND INSTRUCTIONS

	x
	E
	INSPECTION AND ACCEPTANCE
	
	
	K
	REPRESENTATIONS, CERTIFICATIONS 
	

	x
	F
	DELIVERIES OR PERFORMANCE
	
	
	
	AND OTHER STATEMENTS OF OFFERORS
	

	x
	G
	CONTRACT ADMINISTRATION DATA
	
	
	L
	INSTRS., CONDS., AND NOTICES TO OFFERORS
	

	x
	H
	SPECIAL CONTRACT REQUIREMENTS
	
	
	M
	EVALUATION FACTORS FOR AWARD
	

	CONTRACTING OFFICER WILL COMPLETE ITEM 17 OR 18 AS APPLICABLE

	17.  FORMCHECKBOX 
 CONTRACTOR’S NEGOTIATED AGREEMENT  (Contractor is required to sign this document and return __3___ copies to issuing office.)  Contractor agrees to furnish and deliver all items or perform all the services set forth or otherwise identified above and on any continuation sheets for the consideration stated herein.  The rights and obligations of the parties to this contract shall be subject to and governed by the following documents:  (a) this award/contract, (b) the solicitation, if any, and (c) such provisions, representations, certifications, and specifications, as are attached or incorporated by reference herein.  (Attachments are listed herein.)
	18.   FORMCHECKBOX 
  AWARD  (Contractor is not required to sign this document.)  Your offer on Solicitation Number _________________________________________, including the additions or changes made by you which additions or changes are set forth in full above, is hereby accepted as to the items listed above and on any continuation sheets.  This award consummates the contract which consists of the following documents:  (a) the Government’s solicitation and your offer, and (b) this award/contract.  No further contractual document is necessary.

	19A.  NAME AND TITLE OF SIGNER   (Type or print)
	20A.  NAME OF CONTRACTING OFFICER

	
	Robin P. Chapman

	19B.  NAME OF CONTRACTOR
	19C.  DATE SIGNED
	20B.  UNITED STATES OF AMERICA
	20C.  DATE SIGNED

	________________________________________________

(Signature of person authorized to sign)
	
	BY   _____________________________________________

(Signature of Contracting Officer)
	


NSN 7540-01-152-8069

26-107
STANDARD FORM 26 (REV. 4-5)

PREVIOUS EDITION UNUSABLE

Computer Generated
Prescribed by GSA




FAR (48 CFR) 53.214(a)

Contract NAS 9-97150 


Page 1A

Purchase Request 

Accounting And Appropriation Data       
                    Amount 

97085XA2
  260-11-01-25-6A-XA6171-XA11   807/80111
   $3,000,000

97085XA1
  250-11-01-24-6A-XA6171-XA11   807/80111                       $300,000

97220EC1
  
477-72-EV-05-5A-EC2550-EC51  807/80111                         $40,000


Section A - Solicitation/Contract Standard Form 33

A.1 - Detailed Table Of Contents

Section B - Supplies Or Services And Prices/Costs

B. 1 - Listing Of Clauses Incorporated By Reference

B. 2 - Scope Of Work

B. 3 - Estimated Cost And Fee Arrangement

B. 4 - Contract Funding (NASA 18-52.232-81) (Jun 1990)

B. 5 - Fee Structure

Section C - Statement Of Work

Section D - Packaging And Marking

D. 1 - Listing Of Clauses Incorporated By Reference

D. 2 - Packaging And Marking 

Section E - Inspection And Acceptance

E.1 - Listing Of Clauses Incorporated By Reference

E.2 - Preliminary Inspection At Source And Final Inspection And Acceptance At Destination

E.3 - Evaluation And Acceptance

E.4 - Quality Assurance Surveillance Plan (JSC 52.246-93) (July 1996)
Section F - Deliveries Or Performance

F.1 - Listing Of Clauses Incorporated By Reference

F.2 - Option To Extend Competion Date (JSC 52.217-90) (Oct 1996)

F.3 - Stop-Work Order (JSC 52.242‑15) (Aug 1989)‑‑Alternate I (Apr 1984)

F.4 - Delivery Schedule

F.5 - Shipment by Government Bills of Lading (NASA 18-52.247-73) (Mar 1997)

F.6 - Shipping Instructions (JSC 52.247-94) (Oct 1993)

F.7 - Flight Item (JSC 52.247-95) (Sep 1989)

Section G - Contract Administration Data

G.1 - Listing Of Clauses Incorporated By Reference

G.2 - Submission Of Invoices (JSC 52.232-90) (Oct 1993)

G.3 - Technical Direction (NASA 18-52.242-70) (Sep 1993)

G.4 - Limitation on Payment of Award Fee 

G.5 - Award Fee For End Item Contracts (1852.216-77) Jan 1997) 

G.6 - Small Business, Small Disadvantaged Business, And Women-Owned         Small Business Concerns

G.7 - Use Of JSC Calibration Laboratory (JSC 52.204-92) (Jul 1996)

G.8 - JSC Hazardous Materials Use (JSC 52.223-92) (Nov 1994)

G.9 - Identification Of Employees  (JSC 52.242-92)  (May 1993)

G.10 - List Of Installation-Accountable Property And Services (NASA 18-52.245-77) (JUL 1997)

G.11 - List Of Government-Furnished Property (NASA 18-52.245-76) (Oct 1988)

G.12 - Contractor Requests for Government Owned Equipment (NASA 18-52.245-70) (JUL 1997)

G.13 - G.14 - Repair Of Government Property (JSC 52.245-91) (Jun 1986)

G.14 - Change In Government-Provided Services (JSC 52.245-98) (Feb 1991)

Section H - Special Contract Requirements

H.1 - Listing Of Clauses Incorporated By Reference

H.2 - Program Provisioning Procedures

H.3 - Hardware Provisioning 

H.4 - Field Test Equipment

H.5 - Special Provision For Contract Changes

H.6 - Continuous Improvement/Partnering

H.7 - Potentially Hazardous Items 

H.8 - Management And Protection Of Information

H.9 - Special Agreement Regarding Independent Research And Development (IR&D)

H.10 - Safety And Health Plan

H.11 - Government Insight

H.12 - Engineering Change Proposals

H.13 - Space Flight Motivation Awareness Program

H.14 - Human Space Flight Item (NASA 18-52-246-73) (Mar 1997)

H.15 - Requirement For Cost Tracking

H.16 - Key Personnel (NASA 18-52.235-71) (Mar 1989)

H.17 - Representations, Certifications, And Other Statements Of Offerors (JSC 52.209-90) (September 1988)

Section I - Contract Clauses

I.1 - Listing Of Clauses Incorporated By Reference 

I.2 - Approval Of Contract  (52.204-1)
I.3 - Limitation On Withholding Of Payments (52.232‑9) (Apr 1984

I.4 - Clauses Incorporated By Reference (52.252‑2) (Jun 1988)

I.5 - Alterations In Contract (52.252-4) (Apr 1984

Section J - Lists Of Attachments

J-1 - Data Requirements List (DRL) & Data Requirements Documents (DRD's)

J-2 - Program Management Plan

J-3 - Contract Metrics

J-4 - Performance (Fee) Plan

J-5 - Program Provisioning

J-6 - Hardware Quantities And Delivery Schedules

J-7 - Hardware Refurbishment Quantities And Schedules

J-8 - Hardware Provisioning List

J-9 - Safety And Health Plan

J-10 - Government Furnished Property

J-11 - Installation Provided Services

J-12 - Applicable Documents

J-13 - NAS 9-17873 Carry-Over Effort

J-14 - Quality Plan

J-15 - Subcontracting Plan

B.1
LISTING OF CLAUSES INCORPORATED BY REFERENCE
NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby incorporated by reference:


I.
FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1) -



No FAR By-reference clauses in Section B.

II.
NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18) -



No NASA By-reference clauses in Section B.

B-2    SCOPE OF WORK
The Contractor shall provide Extravehicular Mobility Unit (EMU) hardware, life extension, system enhancement, field activities, safety and mission assurance and 
program management and engineering in accordance with the Statement of Work, 
(Section C) during a 4-year base contract period beginning October 1, 1997 plus, if 
exercised, 3, 1-year option periods (for a total potential period of performance of 7 
years).

 Engineering, design, and development, hardware production, life extension activities,  safety and mission assurance, and program provisioning shall fall under the Cost-Plus- Award-Fee provision of this contract.  All contract costs (excluding program provisioning  and Firm-Fixed-Price provisions) shall fall under the Cost-Plus-Incentive-Fee provision   of this contract.  Hardware provisioning shall fall under the Firm-Fixed-Price or Cost- Plus-Incentive-Fee arrangement of the contract, as appropriate.   
The contractor shall complete all work carried-over from contract NAS 9-17873 

in accordance with the SOW, Section C, hereof and Section J-13   

B.3   ESTIMATED COST AND FEE ARRANGEMENT:













Contract Cost and Fee Summary:

  Ref. SA 414
I.  Baseline:
	A.  Cost Reimbursement
	Revised 

	
	Contract Value

	Cost 
	

	  Est. Target Cost
	$178,684,639 

	  Est. Program Provisioning 
	$11,700,000 

	  Delivery Orders           
	$49,302,473 

	  Total Est. Cost
	$239,687,112 

	
	

	Fee
	

	  Target Incentive Fee*
	$13,226,201 

	  Maximum Award Fee
	$10,492,370 

	  Maximum Fee @ Target Cost
	$23,718,571 

	  Minimum Incentive Fee*
	$2,377,611 

	
	

	Maximum Total Fee**
	$34,129,641  

	
	

	Total Cost and Fee
	$263,405,683

	
	

	B.  Firm-Fixed Price
	$970,030 

	
	

	C.  Total Contract Value Baseline
	$264,375,713 

	
	

	Carryover:





	

	A.  Cost Reimbursement
	

	      Est. Cost (FP)
	$15,171,853 

	      Est. Planar HUT Target Cost
	$8,007,386 

	      Fixed Fee
	$1,046,849 

	      Target Planar HUT Fee
	$549,355 

	
	

	      Total Cost and Fee
	$24,775,443 

	
	

	B.   Firm-Fixed Price
	$5,137,939 

	
	

	C. Total Contract Value Carryover
	$29,913,382 

	
	

	III.  Total Contract Value
	$294,289,095 


*    Subject to the award fee performance gate included under Section J-4, Performance Evaluation (Fee) Plan  

**  Includes all fees payable under the contract which are not to exceed 15% of estimated contract cost less cost of money.
Contract Cost and Fee Summary:


I.  Option 2 (Ref. SA 365)
	
	Revised

	
	Contract Value

	I.  OPTION 2

  A. Cost Reimbursement
	

	  Cost 
	

	    Est. Target Cost
	$17,025,286 

	    Est. Program Provisioning 
	$0 

	    Delivery Orders  
	$0 

	    Total Est. Cost
	$17,025,286 

	
	

	  Fee
	

	   Target Incentive Fee*
	$1,355,705 

	    Maximum Award Fee
	$319,957 

	    Maximum Fee @ Target Cost
	$1,675,662 

	    Minimum Incentive Fee*
	$253,261 

	
	

	  Maximum Total Fee (@ 15% less COM)**
	$2,432,352 

	
	

	  Total Cost and Fee (Cost + Target Fee)
	$18,700,948 

	
	

	  B.  Firm-Fixed Price
	$0 

	
	

	  C.  Total Contract  Value
	$18,700,948 

	
	


*    Subject to the award fee performance gate included under Section J-4, Performance Evaluation (Fee) Plan  

**  Includes all fees payable under the contract which are not to exceed 15% of estimated contract cost less cost of money.
Option 3 (Ref. SA 352)

	
	Revised Contract

	
	Value

	OPTION PERIOD 3:  Cost and Fees
	

	   A. Cost Reimbursement
	 

	   Cost
	

	Est. Target Cost
	$12,844,074 

	   Est. FY 98 Program Provisioning
	$0 

	   Delivery Orders
	$0 

	   Total Est. Cost
	$12,844,074 

	 
	

	Fee
	

	   Target Incentive Fee*
	$989,795 

	   Maximum Available Award Fee
	$237,659 

	   Maximum Fee @ Target Cost
	$1,227,454 

	   Minimum Incentive Fee*
	$181,549 

	
	

	Maximum Total Fee(@15% less COM)**
	$1,820,975 

	
	

	Total Cost and Fee(Cost + Target Fee)
	$14,071,528 

	
	

	B.  Firm-Fixed Price
	$0 

	
	

	C.  Total Option Value
	$14,071,528 

	
	

	Plan.
	

	cost of money.
	 


*    Subject to the award fee performance gate included under Section J-4, Performance Evaluation (Fee) Plan  

**  Includes all fees payable under the contract which are not to exceed 15% of estimated contract cost less cost of money.
(Ref. SA 398)

B.4  CONTRACT FUNDING (NASA 18.52.232-81) (JUN 1990)

(a) For purposes of payment of cost, exclusive of fee, in accordance with the Limitation of Funds Clause, the total amount allotted by the Government to this contract is 

(b) $232,822110.00.  This allotment is for the EMU Program Contract and covers the following period of performance:  October 1, 1997 through September 15, 2002.

(c) An additional amount of $24.175,816.00 is obligated under this contract for payment of fee.

2. Cumulative funding to date is summarized as follows:

Prior Cum Obligation

This Obligation

Revised Cum Obligation

$232,722,210.00


$99,900.00


$232,822,110.00

$   24,164,716.00


$ 11,100.00


$  24,175,816.00
$256,886,926.00

          $111,000.00


$256,997,926.00

3.  Purchase Request #
Accounting Code & Appropriation Data

Amount 


02115EC1

721-30-40-CO-5A-EC2550-EC31


$111,000
Total:




$111,000


All other terms and conditions on the contract remain the same.

B.5
FEE STRUCTURE
See Performance Evaluation (Fee) Plan, Section  J-4 

   

TABLE OF CONTENTS

14

LIST OF ACRONYMS

1.0 Extravehicular Mobility Unit Program Contract
20


1.1 Program and Business Management
20


1.1.1 Planning
20


1.1.2 Earned Value Performance Measurement System
21


1.1.3 Metrics
21


1.1.4  Configuration Management and Control
21


1.1.5  Data Management                                                                                         11



1.1.6  Program Reviews
21


1.1.6.1 Program Management Reviews
22


1.1.6.2 Technical and Business Meetings
22


1.1.7 Financial and Resources Management
23


1.1.7.1 Financial Management
24


1.1.7.2. Resources Management
24


1.1.7.3 Subcontract Management
24


1.1.7.4 Property Management
24


1.1.8 Partnering
24


2.0 Engineering
24


2.1 Systems Engineering and Integration
25


2.1.1 Interfaces
29


2.1.2 Hardware Development and Certification Testing
29


2.2 Program Provisioning
42


2.2.1. Field Activities
74


2.2.2. EVA Preflight and Real-Time Mission Support
81


2.2.3. Special Studies
82


2.2.4. Special Testing
82


2.2.5. Supplier Supportability / Obsolescence
82


2.3  EMU Enhancements
82


2.4. Anomaly Analysis
82


3.0 Hardware
83


3.1 Hardware Provisioning
83


3.2 Hardware Refurbishment
93


3.3 Hardware Rework and Repair
104


3.4 Pre-delivery Acceptance (PDA) Testing
107


3.5 Tooling, Special Test Equipment (STE) and Government-Furnished Property (GFP)
107


3.6 Transportation, Shipping & Receiving, Warehousing, and Distribution
107


4.0 Assured EMU Availability (AEA) Program
107


4.1 Life Extension
108


4.2 Supplier Supportability
110


4.3 Technology Obsolescence
110


4.4 Provisioning Planning System
111


4.5 Environmental, Health, and Safety Compliance
111


4.5.1  Hazardous Waste
112


4.5.2  Ozone Depleting Substance (ODS) Phase-out
112


5.0 Safety, Mission Assurance, and Product Assurance
112


5.1 Safety
113


5.1.1 Systems Safety
113


5.1.2 Operations Safety
113


5.2 Mission Assurance
114


5.3 Product Assurance
115


5.3.1 Quality Assurance
115


5.3.2 Product and Service Quality
115


5.3.3 Process Quality

5.4   Waivers or Deviations
25





LIST OF ACRONYMS

A/L
AIRLOCK INCORPORATED

AAP
AIRLOCK ADAPTER PLATE

ACO
AIRCRAFT CENTRAL OPERATIONS

ACR
AUTHORIZED CHANGE RECORD

ADP
ACCEPTANCE DATA PACKAGE

AFEB
AWARD FEE EVALUATION BOARD

ALSS
AIRLOCK SUPPORT SUBSYSTEM

ARC
AMES RESEARCH CENTER

ASD
AIRCRAFT SYSTEMS DEPARTMENT

ATP
ACCEPTANCE TEST PLAN (OR PROCEDURE)

ATP
AUTHORIZATION TO PROCEED

BAO/
BOEING AEROSPACE OPERATIONS/FLIGHT EQUIPMENT 


B&P
BUDGETARY & PLANNING (ESTIMATE)

BH/M
BREATHER HOSE/MOUTHPIECE

BIS
BIOINSTRUMENTATION SYSTEM

BITE
BUILT IN TEST EQUIPMENT

BRA
BENDS RECOVERY APPARATUS

BSC
BODY SEAL CLOSURE

BTA
BENDS TREATMENT ADAPTER

BTU
BRITISH THERMAL UNIT

CCA
COMMUNICATIONS CARRIER ASSEMBLY

CCB
CONFIGURATION CONTROL BOARD

CCBD
CONFIGURATION CONTROL BOARD DIRECTIVE

CCC
CONTAMINANT CONTROL CARTRIDGE

CCO
CONTRACT CHANGE ORDER

CDR
CRITICAL DESIGN REVIEW

CEI
CONTRACT END ITEM

CERT
CERTIFICATION TEST

CET
COMBINED ELECTRICAL TEST RIG

CFE
CONTRACTOR FURNISHED EQUIPMENT

CIL
CRITICAL ITEMS LIST

COL
CONTRACTING OFFICER LETTER

CPFF/AF
COST PLUS FIXED FEE/AWARD FEE

CPPHSS
CLEANING, PRESERVATION, PACKAGING, HANDLING, SHIPPING, &


STORAGE PROCEDURES

CPV
COMBINATION PURGE VALVE

CRM
CUSTOMER RETURNED MATERIAL

CRT
CATHODE RAY TUBE

CTSD
CREW AND THERMAL SYSTEMS DIVISION (NASA JSC)

CWS
CAUTION & WARNING SYSTEM

CY 
CALENDAR YEAR

DACT
DISPOSABLE ABSORBENT CONTAINMENT TRUNK

DCAA
DEFENSE CONTRACT AUDIT AGENCY

DCAS
DEFENSE CONTRACT ADMINISTRATION SERVICE

DCM
DISPLAY & CONTROLS MODULE

DCN
DOCUMENT CHANGE NOTICE

DDT&E
DESIGN, DEVELOPMENT, TEST & EVALUATION

DFT
DESIGN FEASIBILITY TEST

DMRV
DUAL MODE RELIEF VALVE

DOD            
DEPARTMENT OF DEFENSE

DOT            
DEPARTMENT OF TRANSPORTATION

DR               
DISCREPANCY REPORT

DRD            
DATA REQUIREMENT DESCRIPTION

DRL            
DATA REQUIREMENTS LIST

DST            
DESIGN SUPPORT TESTING

DTO            
DETAILED TEST OBJECTIVE

DVT            
DESIGN VERIFICATION TEST

EAC            
ESTIMATE AT COMPLETION

EB               
ELECTRON BEAM WELDING

EC               
ENGINEERING CHANGE

ECG            
ELECTROCARDIOGRAM

ECO           
ENGINEERING CHANGE ORDER

ECP            
ENGINEERING CHANGE PROPOSAL

ECRA         
ENGINEERING CHANGE REQUEST AND ANALYSIS

ECS            
ENVIRONMENTAL CONTROL SYSTEM

EEE            
ELECTRONIC, ELECTRICAL, AND ELECTROMECHANICAL

EEH            
EMU ELECTRICAL HARNESS

EEPC         
FLIGHT EQUIPMENT PROCESSING CONTRACT

EES            
EJECTION ESCAPE SUIT

EM              
ENGINEERING MEMORANDUM

EMI             
ELECTROMAGNETIC INTERFERENCE

EMU           
EXTRAVEHICULAR MOBILITY UNIT

ESCU         
EXTENDED SERVICE & COOLING UMBILICAL

ESS            
ENVIRONEMENTAL & SPACE SYSTEMS DEPARTMENT

ESVS          
ESCAPE SUIT VENTILATION SYSTEM

ETC            
ESTIMATE TO COMPLETE

EV              
EXTRAVEHICULAR

EVA            
EXTRAVEHICULAR ACTIVITY

EVA            
ETHYLENEVINYLACETATE

EVC           
EXTRAVEHICULAR COMMUNICATIONS SYSTEM

EVCA         
EXTRAVEHICULAR COMMUNICATIONS ADAPTER

EVCS         
EXTRAVEHICULAR COMMUNICATIONS SYSTEM (EVC PREFERRED)

EVCU        
EXTRAVEHICULAR COMMUNICATIONS UMBILICAL

EVOU        
EXTRAVEHICULAR OXYGEN UMBILICAL

EVVA         
EXTRAVEHICULAR VISOR ASSEMBLY

EWRS        
EMU WEIGHT RELEASE SYSTEM

F/P/S          
FAN/PUMP/SEPARATOR ASSEMBLY

FACI          
FIRST ARTICLE CONFIGURATION INSPECTION

FCCP         
FIRM CONTRACT CHANGE PROPOSAL

FDO           
FEE DETERMINATION OFFICER

FEPC
PROCESSING CONTRACT

FIAR           
FAILURE INVESTIGATION AND ANALYSIS REPORT

FMEA         
FAILURE MODES & EFFECTS ANALYSIS

FMOF         
FIRST MANNED ORBITAL FLIGHT

FRR            
FLIGHT READINESS REVIEW

FTE            
FIELD TEST EQUIPMENT

FTS            
FEDERAL TELECOMMUNICATIONS SYSTEM

FW             
FEEDWATER

FY             
FISCAL YEAR

G&A          
GENERAL & ADMINISTRATIVE (EXPENSE)

GBL            
GOVERNMENT BILL OF LADING

GFE           
GOVERNMENT FURNISHED EQUIPMENT

GFM          
GOVERNMENT FURNISHED MATERIAL

GFP          
GOVERNMENT FURNISHED PROPERTY

GFY          
GOVERNMENT FISCAL YEAR

GHD           
GROUND HANDLING DEVICE

GSA          
GENERAL SERVICES ADMINISTRATION

GSE          
GROUND SUPPORT EQUIPMENT (EMU USES FTE AS DESIGNATION)

GSFC        
GODDARD SPACE FLIGHT CENTER

GSI            
GOVERNMENT SOURCE INSPECTION

HI-FI          
HIGH FIDELITY (MOCK-UP)

HS             
HAMILTON STANDARD DIVISION OF UNITED TECHNOLOGIES 


CORPORATION

HSD          
HAMILTON STANDARD (HS IS PREFERRED)

HSMS       
HAMILTON STANDARD MANAGEMENT SERVICES, INC.

HSS          
HAMILTON SUPPORT SYSTEMS

HSSSI       
HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL

HTS          
HARD TORSO SHELL

HUT          
HARD UPPER TORSO

HX            
HEAT EXCHANGER

ICD           
INTERFACE CONTROL DOCUMENT

IDB            
INSUIT DRINK BAG

IG             
INSPECTOR GENERAL

ILC           
ILC-DOVER, DIVISION OF ILC INDUSTRIES

IPAR        
IRREGULAR PARTS APPLICATION REQUEST

IPL            
ILLUSTRATED PARTS LIST

IPT           
IN-PROCESS TEST

IR             
INFRARED

IR             
INSULATION RESISTANCE TEST

IR&D        
INDEPENDENT RESEARCH AND DEVELOPMENT

IRN          
INTERFACE REVISION NOTICE

ITMG       
INTEGRATED THERMAL METEOROID GARMENT

IV             
INTRAVEHICULAR

JSC          
JOHNSON SPACE CENTER

KSC         
KENNEDY SPACE CENTER

L              
LARGE (SSA SIZE)

LCD         
LIQUID CRYSTAL DISPLAY

LCG         
LIQUID COOLANT GARMENT (APPOLLO USAGE)

LCVG       
LIQUID COOLING & VENTILATION GARMENT

LED          
LIGHT EMITTING DIODE

LLL           
LIMITED LIFE LIST

LOC          
LIMITATION OF COST

LOGO       
LIMATION OF GOVERNMENT'S OBLIGATION

LSS           
LIFE SUPPORT SUBSYSTEM

LTA           
LOWER TORSO ASSEMBLY

LVD           
LEG VENT DUCT

LW             
LIGHT WEIGHT (MOCK-UP)

M/U            
MOCK-UP

MAC          
MAXIMUM ALLOWABLE CONCENTRATION

MACR       
MASTER AUTHORIZED CHANGE RECORD

MATCO     
MATERIALS COMPATIBILITY (STANDARD MATERIALS 
WORKSHEETS)

MED          
MEDIUM (SSA SIZE)

MFR           
MANIPULATOR FOOT RESTRAINT

MH             
MAN-HOUR

MIP            
MANDATORY INSPECTION POINT

MM             
MAN-MONTH

MMA            
MARTIN MARIETTA AEROSPACE

MMU            
MANNED MANEUVERING UNIT

MODEM       
MODULATION/DEMODULATION

MR            
MATERIAL REVIEW

MRA          
MATERIAL REJECTION ANALYSIS

MSFC        
MARSHALL SPACE FLIGHT CENTER

MTBF         
MEAN TIME BETWEEN FAILURES

MWC          
MULTIPLE WATER CONNECTOR

MWS          
MINI-WORK STATION

N-R            
NONRECURRING

N/A            
NOT APPLICABLE

N/C            
NO CHANGE

N/R            
NOT REQUIRED

NASA         
NATIONAL AERONAUTICS & SPACE ADMINISTRATION

NB             
NEUTRAL BUOYANCY (MOCK-UP)

NPU          
NITROGEN PURGE UNIT

ODC          
OTHER DIRECT COST

OEH          
OXYGEN EXTENSION HOSE

OFT           
ORBITAL FLIGHT TEST

OH             
OVERHEAD (EXPENSE)

OPA           
OXYGEN PURGE ADAPTER

OPS           
OXYGEN PURGE SYSTEM (APOLLO USAGE)

ORI            
OPERATIONAL READINESS INSPECTION

ORU
ON-ORBIT UNIT

OSB           
OBRITER STOWAGE BRACKET

P&W           
PRATT & WHITNEY AIRCRAFT

P/N            
PART NUMBER

PD             
PROGRAM DIRECTIVE

PDA           
PREDELIVERY ACCEPTANCE TEST

PDR           
PRELIMINARY DESIGN REVIEW

PEAP         
PAD EMERGENCY AIR PACK

PGA          
PRESSURE GARMENT ASSEMBLY

PIA            
PREINSTALLATION ACCEPTANCE TEST

PLSS         
PRIMARY LIFE SUPPORT SUBSYSTEM

PMO          
PROGRAM MANAGEMENT OFFICE

PO             
PURCHASE ORDER

POP           
PROGRAM OPERATING PLAN

POR           
PURCHASE ORDER REQUEST

POS          
PORTABLE OXYGEN SYSTEM

PPH           
POUNDS PER HOUR

PPM           
PARTS PER MILLION

PR             
PROCUREMENT REGULATION

PRACA      
PROBLEM REPORTING AND CORRECTIVE ACTION

PRE           
PERSONNEL RESCUE ENCLOSURE

PROM        
PROGRAMMABLE READ-ONLY MEMORY

PSI             
POUNDS PER SQUARE INCH

PSIA          
POUNDS PER SQUARE INCH ABSOLUTE

PSID          
POUNDS PER SQUARE INCH DIFFERENTIAL

PTT            
PUSH-TO-TALK (SWITCH ON DCM)

PVC           
POLYVINYLCHLORIDE

PVU           
PATTERN VERIFICATION UNIT

QA             
QUALITY ASSURANCE

QD             
QUICK DISCONNECT

RAM           
RANDOM ACCESS MEMORY

RBA            
REBREATHER ASSEMBLY

RDR           
RELIABILITY DATA REPORT

RECP         
REQUEST FOR ENGINEERING CHANGE PROPOSAL

REV           
REVISION

RFP           
REQUEST FOR PROPOSAL

RI             
ROCKWELL INTERNATIONAL

RID            
REVIEW ITEM DISPOSITION

RK             
RECHARGE KIT

ROM          
READ‑ONLY MEMORY

ROM          
ROUGH ORDER OF MAGNITUDE (ESTIMATE)

RSPL         
RECOMMENDED SPARES PROVISIONING LIST

RTOP        
RESEARCH & TECHNOLOGY OPERATING PLAN

S              
SMALL (SSA SIZE)

S/AD         
SPECIFICATION/ASSEMBLY DRAWING

S/N            
SERIAL NUMBER

SCC           
STANDARD CUBIC CENTIMETERS

SCU           
SERVICE AND COOLING UMBILICAL

SEM           
SCANNING ELECTRON MICROSCOPE

SEMU        
SHORT EMU

SEMU        
SHUTTLE EXTRAVEHICULAR MOBILITY UNIT

SESL         
SPACE ENVIRONMENT SIMULATION LABORATORY

SEVA         
SKYLAB EXTRAVEHICULAR VISOR ASSEMBLY

SMP           
SPECIAL MAJOR PROCUREMENT (EXPENSE)

SOP            
SECONDARY OXYGEN PACK

SOW           
STATEMENT OF WORK

SPF            
SINGLE POINT FAILURE

SR&QA       
SAFETY, RELIABILITY, & QUALITY ASSURANCE

SSA            
SPACE SUIT ASSEMBLY

SSD            
SPACE SYSTEMS DEPARTMENT (CHANGED TO ESS)

SSF            
SPACE STATION FREEDOM

SSP
SPACE SHUTTLE PROGRAM

STE            
SPECIAL TEST 

SVU           
SIZING VERIFICATION UNIT

SWL           
SINGLE WALL LAMINATES

T/S            
TEST STAND

TBD           
TO BE DETERMINED

TCS           
THERMAL CONTROL SYSTEM

TD             
TECHNICAL DIRECTION

TIG            
TUNGSTEN INERT GAS (WELDING)

TM             
TECHNICAL MONITOR

TMG          
THERMAL METEOROID GARMENT

TPS           
TEST PREPARATION SHEET

TRR           
TEST READINESS REVIEW

UCD           
URINE COLLECTION DEVICE

UCS           
UNIT COST STUDY

UMP           
UNIQUE MAJOR PROCUREMENT (EXPENSE)

USAF          
UNITED STATES AIR FORCE

UTC            
UNITED TECHNOLOGIES CORPORATION

UTMC         
UNITED TECHNOLOGIES MICROELECTRONICS CENTER

UTRC         
UNITED TECHNOLOGIES RESEARCH CENTER

UV             
ULTRAVIOLET

VAFB         
VANDENBERG AIR FORCE BASE

VAT            
VIBRATION ACCEPTANCE TEST

VDC            
VOLTS DIRECT CURRENT

VFS            
VENT FLOW SENSOR

WBS           
WORK BREAKDOWN STRUCTURE

WETF         
WEIGHTLESS ENVIRONMENT TEST FACILITY (JSC)

WIF            
WATER IMMERSION FACILITY (MSFC)

WPD           
WORK PACKAGE DESCRIPTION

WPI            
WORK PACKAGE INSTRUCTION

WSTF        
WHITE SANDS TEST FACILITY

XL              
EXTRA-LARGE (SSA SIZE)

XS             
EXTRA-SMALL (SSA SIZE)

ZPS           
ZERO PREBREATHE SYSTEM

1.0
Extravehicular Mobility Unit Program Contract 

This statement of work defines the requirements that shall be met by the contractor in the accomplishment of the NASA EMU Program, as described herein.  The contractor shall be responsible for the overall successful performance of the EMU Program, and unless otherwise stated, shall provide all necessary personnel, materials, equipment, and facilities, to meet contract requirements.  Specific requirements include, but are not limited to: program and business management; engineering; design, develop, certification, production and enhancement of EMU and other EVA related hardware; assured EMU availability program, field activities, and safety, mission assurance, reliability, and quality assurance programs.  The contractor shall support the Space Shuttle Program (SSP) and the International Space Station Program (ISS), including activities within those programs involving payloads and international partners. 

The EMU was originally designed, developed, certified, and fabricated by United Technologies Corporation, Hamilton Standard Division, under NASA Contract Numbers  NAS 9‑15150 and NAS 9-17873.  The intent of this contract is to provide for the continuation of the EMU Program and to provide for the evolution of the EMU design as mandated by NASA’s changing program requirements.  The contractor shall be responsible for the design, development, fabrication and certification of the EMU and EVA related equipment, and therefore, is ultimately  responsible for its flight worthiness, both as it was developed and certified under Contracts NAS 9‑15150 and NAS 9-17873, and as it may be modified by tasks authorized under this contract.  

The contractor shall provide the resources, including subcontractor and vendor participation, to fully complete all tasks previously authorized under Contract NAS 9‑17873 which are identified in section J-13 - NAS 9-17873 Carry Over Effort.  Section J-13 is attached to and is made a part of this statement of work. 

EMU performance, workmanship and design shall reflect the applicable requirements of Volume X of NSTS 07700 Shuttle Flight and Ground Systems Specifications, and other applicable documents delineated in Section J-12 - Applicable Documents which is attached to and is made a part of this statement of work.   

1.1
Program and Business Management 

The contractor shall implement a program and business management system which provides for the timely and successful implementation of corrective actions and provides for the reporting of technical data and financial management data in accordance with Data Requirement Description No. 1.  This system shall provide for the development of complete and accurate planning data and insure the accomplishment of program technical and schedule requirements within contract cost objectives. 

1.1.1
Planning

The contractor shall provide and maintain a Program Management Plan which integrates all related plans and systems, including those of major subcontractors.   Major subcontractors are defined as those subcontractors with subcontracts equal to or exceeding 15% of the total prime contract value.  The plan shall address the systems, functions, socio-economics subcontracting goals, and data requirements described herein. 

The contractor shall provide and maintain a Work Breakdown Structure (WBS) in accordance with Data Requirements Description No. 2.  This WBS shall serve as the framework for contract planning, budgeting, cost reporting and schedule status reporting to the Government.  Major elements of subcontracted work shall be identified within the WBS. 

1.1.2
Earned Value Performance Measurement System 

The contractor shall develop and maintain an integrated performance measurement system which provides technical, cost, and schedule performance data in terms of earned value in accordance with Data Requirement Description No. 3.  This earned value performance measurement system shall correlate work accomplished and actual costs, as compared to, baseline cost plans and schedules.  Performance measurement reporting shall include data of all major subcontractors. 

1.1.3
Metrics 

The contractor shall develop, maintain and report cost, schedule, and technical performance metrics which effectively indicate the level of the contractor’s performance against the contract requirements.  These metrics shall include definition and analysis as defined in Data Requirement Description No. 4.  

1.1.4  
Configuration Management and Control

The contractor shall establish and maintain a configuration management (CM) system in accordance with Data Requirement Description No. 5.  This shall include the identification, control, and accounting for hardware and software for which the contractor is responsible for under the contract.  The contractor shall provide configuration management products, including creation and maintenance of a Authorized EMU Configuration List (AECL), engineering drawings and associated parts lists; verification of “as-built” to “as-designed“ configuration of contract hardware; materials analysis; and engineering change documentation such as, Engineering Change Orders, Certification Impact and Analysis Reports (CIAR.  In addition, the contractor shall prepare and coordinate EVA Hardware Board and EVA Configuration Control Board directives, waivers, and deviations, and maintain accurate, complete, and current configuration management data to ensure the implementation and verification of program direction. 

Ref. SA 30
1.1.4.1

A Class II Engineering Change is required revising the drawing to reflect the vendor's name and address change for the 02 Frame and Filter Assemblies P/N SV778902-1.

      1.
1.1.5 
Data Management  

The contractor shall provide a data management plan in accordance with Data Requirement Description No. 6  This plan shall describe the management, preparation, control, and dissemination of data required under this contract.  In addition this plan shall define an integrated approach for data management including management of documentation (in any media), automated databases, and related products.   

The contractor shall describe the areas of the contractor’s internal data systems where the Government will be permitted on-line access (“look-in”) and shall define access and interface requirements and provide the Government with required training to be able to access and use these systems.  In addition, the plan will describe an approach for maintaining an on-line, conformed copy of the contract which will be revised, by the contractor, as changes to the contract are implemented.  Electronic data processing, transmission and record keeping shall be used to increase efficiency and cost effectiveness.   

1.1.6 
Program Reviews 

1.1.6.1
Program Management Reviews

The contractor shall conduct Program Management Reviews (PMR’s) to provide the Government with current status of the contractor’s financial and technical activities under the contract.  PMR’s shall be conducted 3 times per year.  Content of PMR's will include: technical issues and accomplishments, analysis of cost and schedule performance data, and review of corrective actions plans as required.  Additionally, all program metrics, as defined in 1.1.3, shall be reviewed, as well as other topics identified by NASA or contractor management.   

Ref. SA 23
1.1.6.1.2  

The remaining GFY '98 effort required to implement the new Program Review process is as follows:  1)  Prepare presentations and conduct an additional third day of Program Review for the Executive Board Review for two (2) Program Reviews.  2)  Prepare presentations, coordinate presentation concurrence and conduct up to seven (7) monthly telecons (telecons will not be held during months with Program Review).  Each monthly telecon will be NASA directed via technical direction.

Ref. SA 218

1.1.6.1.3  EMU PROGRAM REVIEW PROCESS FOR GFY'00 AND GFY'01

The Contractor is directed to prepare presentations and conduct an additional third day of Program Review for the Executive Board Review for each of the six (6) Program Reviews (three (3) Program Reviews/GFY).

1.1.6.2
Technical and Business Meetings 

The contractor shall participate in and support other program meetings and reviews.  This shall include presentations covering the contractor’s areas of responsibility; identification of impacts due to proposed requirements changes; the planning and implementation of the program meetings and reviews; and the coordination and resolution of action items with NASA and other contractor representatives.  These meetings shall comprise up to 3 technical and 3 budget reviews per year, configuration control boards, status meetings, anomaly resolution meetings, and Government and non-contractor design reviews that impact the contractor’s area of responsibility.  The contractor shall provide for subcontractor participation where necessary.

Ref. SA 92

1.1.6.1.3

The GFY '99 effort required to implement the Program Review process is as follows:  1)  Prepare presentations and conduct an additional third day of Program Review for the Executive Board Review for three (3) Program Reviews.  2)  Prepare presentations, coordinate presentation concurrence, and conduct three technical reviews with NASA at JSC in between the Program Management Reviews.

Ref. SA 259

Section 1.1.6 Program Reviews

The contractor is hereby directed to conduct a 4th Program Review for GFY 2000.  This program review shall take place at HSWL facilities during the week of August 28, 2000.  Furthermore,  the contractor is directed to perform the following activities: 

A. Prepare presentations and associated materials.

B. Coordinate presentation concurrence with Field Activities.

C. Conduct Program Review with NASA/JSC.

D. Prepare and submit closeout of action items.

The topics to be addressed during this program review shall include, but not be limited to:

A. Technical Issues and Accomplishments

B. Analysis of Cost and Schedule Performance Data

C. Review of Corrective Action Plans (as required)

Ref. SA 323


4th Program Review in FY 01

The contractor is hereby directed to conduct a fourth Program Review for GFY 2001.  This program review shall take place at HSWL facilities during the week of August 26, 2001.  Furthermore, the contractor is directed to perform the following activities:  

A. Prepare presentations and conduct dry runs. 

B. Coordinate presentation concurrence with JSC personnel, USA, and ILC, Dover. 

C. Conduct Program Review with NASA/JSC. 

D. Prepare and submit closeout of Action items.       

1.1.7
Financial and Resources Management

The contractor shall provide and maintain a financial and resource management system for the accumulation, documentation, and analysis of cost and work force data.  The resources management system will be the basis for communication with the Government concerning financial planning and control, accounting of accrued expenditures and other liabilities, evaluation of cost performance, and forecasting of cost and work force requirements.  The financial management system shall provide the baseline financial parameters to be input and assessed in the integrated performance measurement system (PMS) reference paragraph 1.1.2.   

1.1.7.1
Financial Management 

The contractor shall provide and maintain a financial management system for planning, tracking, accumulating, and reporting contract costs and providing other financial support required to meet the budgeting, cost reporting, billing, and disclosure requirements of the contract.  The contractor’s financial reporting shall be provided in accordance with Data Requirement Description No. 3. 

1.1.7.2.
Resources Management

The contractor shall provide financial planning as required to support the Government budget process (i.e., Program Operating Plan (POP) budget calls, monthly operating plan budget calls and geographical economic impacts), and to support special requests for budget impacts.  The format and content of the contractor’s inputs and supporting rationale shall be in accordance with the budget or special request guidelines and reporting format specified by the NASA Contracting Officer.

1.1.7.3
Subcontract Management 

The contractor shall accomplish the management and technical control of interdivisional, subcontractor, and major vendor activities required to fulfill the contract requirements in accordance with Data Requirement Description No. 1.

The financial and performance data provided by the contractor shall provide management visibility into aspects of interdivisional, subcontractor, and major vendor activities relevant to accomplishing the contract requirements and shall be integrated with other required management systems and reporting requirements set forth in the contract by Data requirements Description No. 3.

1.1.7.4
Property Management

The Contractor shall perform property management and admini​stration of all property acquired by or in possession of the Contractor and subcontractors, including Government-furnished property (GFP).  The contractor shall identify excess or obsolete assets and initiate excessing action.  The contractor shall provide, implement, and maintain a Government Property Management Plan and reporting in accordance with Data Requirement Descriptions No. 7 and No. 8.  

1.1.8
Partnering

Based upon the evolutionary nature of the EMU program, newly developed technologies, materials, and/or processes may be developed that may have commercial applications beneficial to the contractor.  The contractor may identify such opportunities, as they become apparent, and submit a partnering proposal for the mutual development of these technologies.  Such proposals, if any, will be evaluated by NASA and, based upon their merit, a separate joint development agreement may be negotiated.  New technology reporting shall be accomplished in accordance with Data Requirement Description No. 9.   

REF. SA 314

1.1.9 EMU Program Contract Transfer to the Space Flight Operations Contract
The contractor shall support the transition of the EMU program contract into the SFOC contract which will shall include the following activities: (1) transition schedule coordination;  (2) identification of EMU technical requirements; (3) identification of cost requirements; (4) reconcile NASA budget marks with proposed technical baseline; (5) identification and negotiation of contractual requirements; (6) EMU property and facilities transfer; (7) transfer of all active EMU subcontracts and purchase orders; (8) submit, as appropriate, a cost proposal for EMU program close-out within 60 days of completion of this effort; and (9) complete appropriate travel to Houston, TX to support the transition.  The period of performance for this effort is December 14, 2000 through March 31, 2001.
2.0
Engineering

The contractor shall provide engineering, resources and other technical capability to perform design and development, analyses, studies, tests, anomaly investigations and evaluations in support of Space Shuttle and ISS missions.  In addition, the contractor shall perform drafting, concept definition, systems engineering, field activities, and laboratory operation and maintenance.  Technical operations involving flight and training versions of international partners’ EVA related equipment shall be supported.  Such activities may include the Russian Orlan DMA and M model equipment, waiver and deviation forms, and Test Readiness Review packages (TRR). The contractor shall provide tracking and control (MATCO) information, and batch control.  

In support of EMU and EVA-related hardware activities, the contractor shall prepare and process documents, such as Test Performance Sheets; Change Request forms; Material Usage Agreements; Discrepancy Reports; FIAR forms and Waiver/Deviation forms.   In addition, the contractor shall process up to a limit of 300 Reliability Data Reports during the life of the program. 
Ref. SA 380

Deferral Mod.

The following changes are made to the distribution of RDRs and associated contract value in the contract base and options periods as reflected below:   

	FROM
	Base Period thru Option 1
	Option 2
	Option 3
	Total

	RDRs
	300
	0
	0
	300

	
	
	
	
	

	TO
	Base Period thru Option 1  
	Option 2
	Option 3
	Total

	RDRs
	272
	28
	0
	300


The contractor shall provide design and verification requirements in accordance with the Extravehicular Activity (EVA) Hardware Generic Description Requirements Document JSC 26626A for new EMU hardware designs, as directed by NASA.

 Ref. SA 383

CCBD H7200 Metox Sustaining Activities

The Contractor is directed to provide technical assistance for METOX hardware as defined below for FY 02, 03 (Option 2) & 04 (Option 3):  

· Prepare Engineering Changes and CCBDs (Limited to 1 EC and 1 CCBD per year)

· Respond to Gidep Alerts pertaining to METOX hardware (Limited to 2 alerts per year)

· Respond to NASA requests for technical or programmatic tasks

· Respond to LSS telecon action items regarding METOX hardware

· Prepare and present Program Review pitches (Limited to 1 per year)

· Provide Mission Support for METOX hardware

· Update FMEA/CIL/HAR/SAR

· Add METOX to the Materials obsolescence data base

· Add METOX to Weight Report

· Create/Revise cert matrix entries for EC process

· Add to Cert Cycle Model

· Add METOX to SVHS 7800, 7801, & 7802

· Create and maintain METOX refurbishment schedule

· HSMS support for use of METOX canisters for Building 7 Chamber events (Less regeneration of canisters)

· Travel to Field (Limited to 1 trip per year, 2 persons per trip, 4 days per trip)

Note: Any RDR investigations related to METOX will be considered part of the 300 RDR limit referenced in Section C of the SOW, Paragraph 2.0
2.1
Systems Engineering and Integration

The contractor shall provide for the effective integration, design, and test of EMU and EVA-related hardware at the systems level.  This effort shall include system level analyses and trade studies; interface definition and maintenance, including production of interface control drawings, EMU design and test requirements definition (e.g. Pre-Installation Acceptance Plan and Procedures); and system test planning, monitoring, and data evaluation.  The contractor shall consider ground surveillance, maintenance and checkout activities as a part of component and systems design.  As part of any detailed design activity, the contractor shall perform the system design analysis and integration required to support the development of detailed designs and that effort required to assure compatibility of component and subsystem detailed designs with the EMU system.  In addition, the contractor shall insure that attention is given to crewmember activities required for EMU donning, doffing, servicing, checkout, maintenance and operations in the use (orbital) environment both IVA and EVA.  The contractor shall assure that the FEMU-R-001 EMU Processing and Constraints is updated to reflect all engineering changes.  Reference Data Requirement Description No. 10.  

The contractor shall provide technical reports which describe the studies, analyses, and results of specific engineering activities.  The individual reports shall includesuch technical specialties as theoretical analyses, engineering verifications, current problems and proposed solutions, and conclusions and recommendations.

Ref. SA 112
(a)  The Contractor shall revise the FEMU-R-001 pages to accommodate the increased launch accelerations and increased EMU hang weight.  


Certification Closure by 1/31/99

Ref. SA 189

 (b)  EMU Processing and Constraints Document (FEMU-R-001) Revision 

The contractor shall revise the EMU Processing and Constraints Document (FEMU-R-001) to include the following post-manufacture and post-repair screening requirements: 

Ref. SA 214

(c)
The contractor is directed to perform a risk assessment associated with expediting the present EMU preflight operations.  The risk assessment will consider such items as: 

Failure histories; failure mode (1/1, 2/1R, 3/1R, and 2/2) 

screening provided by V1103.02 and on-orbit checkout; 

Capability provided by the 25eva/369 day certification; 

Effects of landing, launch and handling without processing.  

The pre-flight processing will recommend one of following scenarios 

1) V1103.02 only, 

2) V1103.02 with additional test or 

3) No change. 

HSSSI shall present status at NASA JSC.  A favorable risk assessment will result in the generation of a Level II change request recommending the implemenation of expedited EMU turnaround processing between flights.  Implementation into program accomplished by removing applicable preflight requirements from hardware S/ADs and documents listed below.  FEMU-R will be updated per a revision to this supplemental agreement.

HARDWARE








Primary Life Support Subsystem, ITEM 100



Secondary Oxygen Pack, ITEM 200


Display and Controls Module, Item 300

Contaminant Control Cartridge, Item 480

Planar HUT, Item 102

Pivioted HUT, Item 102

Enhanced Arm Assembly, Item 103

Enhanced Lower Torso Assembly, Item 104

Helmet Assembly, Item 105

Extravehicular Visor Assembly, Item 108

RPHG Arm Assembly

3 volt SSAPH SEMU Cables

12 Volt SSAPH SEMU Cables

Documents

EMU Critical Items List (CIL)

EMU Failure Mode and Effects Analysis (FMEA)

EMU Safety  Analysis  Report (SAR)

Limited Life List (LLL)

EMU Processing Requirements and Constraints

Status Presentation at NASA JSC 2/29/00

Paperwork completed by 4/25/00

INSERT AS NEW PARAGRAPH

7.1.1.6.5   Screening for foreign metallic objects shall be perfomed by X-ray following manufacturing of multi-layer softgoods (TMG's) or repairs which expose more than the outer layer of multi-layer softgoods.  Work performed on single layer softgoods, or repairs limited to the outer layer of multi-layer softgoods shall be visually screened.  The visual exam shall include flexing of the item, particularly along seams.  X-ray may be substitued for the visual inspection.

ADD INTO EXISTING PARAGRAPH 12.7:

The absence of foreign metallic objects must be assured.  When repairing multi-layered softgoods where more than the outer layer is exposed, non-essential metallic objects shall be removed from the work site.  Any pins used shall be included in a pin accounting system.  Following the post-repair pin count verification, the component shall be visually screened over the entire surface.  The visual exam shall included flexing of the item, particularly along seams.  The visual inspection (without pin count) shall also be preformed on repairs of single layer softgoods.  X-ray may be substituted for any of the pin count or visual inspection.

2.1.1
Interfaces

The contractor shall define EMU external interfaces with the Shuttle Orbiter, ISS systems and DTO's, payloads, and other EVA related systems which are not provided by this contract.  The contractor shall provide technical information and support necessary for the preparation of Interface Control Drawings (ICD's) with interfacing systems and shall prepare and maintain ICD's with other related EVA systems.  Any ICD's prepared by the contractor shall be prepared in accordance with Data Requirement Description No. 11.  The contractor shall prepare and maintain the Mass Properties Report in accordance with Data Requirement Description No. 12.  

The system design and performance requirements are set forth in SVHS 7800, latest revision.  The contractor shall maintain a current working version of this document. 

2.1.2
Hardware Development and Certification Testing

The contractor shall establish test requirements and plans, conduct PDRs and CDRs, and shall plan, perform, monitor, evaluate and report the results of development and certification.  The contractor shall review test plans for tests conducted at lower levels to ensure maximum utility of the data for systems design and integration considerations.  The contractor shall plan and monitor system level tests to verify EMU performance under manned, environmental, and operational conditions. 

The contractor shall prepare a Certification Test Plan, Procedures, and Report and shall adhere to the certification procedures in accordance with the Data Requirement Description No. 13. 

The contractor shall provide operational performance data in accordance with Data Requirement Description No. 14.

The Safety and Mission Assurance Certification Approval Request (SMACAR) form will be used for all new items Data Requirement Description No. 15. 
Ref. SA 6


2.1.2.1.  The contractor shall develop and certify the Planar HUT, long sleeve, non-ORU TMG for a total of 252 hours in accordance with a NASA approved certification plan that adheres to the requirement outlined in the Data Requirement Description No. 13.  The Engineering Change Order will be approved by NASA on or before April 12, 1998.  The Certification Closure date will be on or before May 1, 1998.
Ref. SA 20

2.1.2.2.  The contractor shall revise the HUT procedures to prevent the use of "Ballnose" type hex head screw drivers during the installation or removal of the HUT PLSS and DCM captive screws.  Using "Ballnose" drivers can damage the Sublimator Inlet Water Tube causing a water leak. 

2.1.2..3.  The contractor shall complete the certification for the mounting brackets used to install the SAAMD onto the EMU and AAP.  The configuration change of the EMU and AAP shall be performed per the CCCD at KSC.  The contractor shall travel to KSC to support installation of the SAAMDs and brackets on the EMU and AAP for STS-90.

Ref. SA 27 
2.1.2.4

The contractor shall incorporate the thermal capabilities for the 4750 TMG into the 4000 Series Glove S/ADII, in accordance with the graph "4750 Glove Palm Certification Limits Radiation, Grasp, and High Pressure Grasp with and without Heating", which was developed and agreed upon by NASA, Lockheed, Hamilton Standard, and ILC (See Attachment A).

Certification Closure Date:  6/15/98.
Ref. SA 29
     
2.1.2.5 

The contractor shall certify and incorporate a new retention ring for the Planar HUT.  The ring will be the same as the original production retention ring P/N SV817711 with a material change to stainless steel for increased rigidity.  Thirty-two (32) pairs of retention rings will be delivered to allow retrofit of all Class I and Class III Planar HUTS.  The retention rings hold the arm assemblies in position during suit doffing.  In addition, they provide an interface between the crewmember and the scye bearing within the arm assembly.

Ref. SA 45

2.1.2.6

The contractor shall replace the DCM Lens Flange (EVC) and Push-To-Talk (PTT) nameplates to accommodate the new Space to Space EMU Radio (SSER).  The TMG Lens Flange patch and field modification of 9 hi-fi DCM mock-ups will also be revised.  

Description




Part Number

Quantity
Delivery Date

Push-to-Talk (PTT) Nameplates

SV771739-TBD

4

7/31/98

Lens Flange
(EVC) Nameplates

SV771729-TBD

4

7/31/98

TMG Patches



TBD



4

7/31/98

Push-to-Talk (PTT) Nameplates

SV771739-TBD

22

9/30/98

Lensflag (EVC) Nameplates

SV771729-TBD

22

9/30/98

TMG Patches



TBD



22

9/30/98

Certification Closure Date:  8/13/98

Ref. SA 50

2.1.2.7  

The contractor shall revise the Air-Lock combination purge valve drawing as corrective action for RDR B-EMU-105-A004.  This will correct the tolerance problems, which make it possible for interference to occur between the stem, spring seat, and the housing within the valve.  The PDA will be modified to incorporate PIA actuation requirements.

Ref. SA 51

2.1.2.8

The contractor shall revise the micrometeoroid and orbital debris requirement in affected specifications and S/ADs for EMU to provide cumulative probability of no penetration  < 0.91 for 2700 hours of EVA for a 10 year period starting with First Element Launch in the micrometeroid and orbital debris environment defined in SSP 30425.  Deliverables are: specification and S/AD ECOs by 10/16/98, Flights 2A and 2A.1 system level certification analysis EMUM by 6/18/98 and full certification analysis EMUM by 10/29/98.   This will provide single mission MMOD certification for ISS Assembly Flights 2A and 2A.1 and full MMOD certification for ISS Assembly flights 3A and subsequent.  The contractor will update the current micrometeoroid  environment from CSD-SH-028 to include the ISS micrometeoroid and orbital environment requirement contained in SSP-30425.  

-----------------------------------------------------------------------------------------------------------------

CR/DR:

TITLE:

H6817


ISS EMU MMOD CERTIFICATION

-----------------------------------------------------------------------------------------------------------------

CEI

Description



S/AD Part II (Specification) Number
PLSS

Baseline, Planar, ORU Planar
SV799100/2

SOP






SV799045/2

DCM

2000 Series



SV792294/2

CCC

2000 Series



SV792600/2

Battery






SV767789/2

Battery

2000 Series



SV819600/2









ILC S/AD Part II (Specification) Number

HUT

Pivoted



0102-10002

HUT

Planar




0102-110102

Arm

Enhanced



0103-110103

Arm

Enhanced/Heated


0103-110203

LTA

Enhanced



0104-110104

Hemet






0105-10005

Gloves

4000 Series



0106-19010

Gloves

Phase VI



0106-110106

Gloves

RPGH




0106-111723

EVVA






0108-10008

Cable

SSAPH,SEMU Heated Glove
0800-111983

Ref. SA 52

2.1.2.9

The contractor shall revise the SSA Maintenance Manual to clarify the installation and lubrication instructions for Enhanced SSA Static Seals to preclude build-up of old lubrication behind the seal lip; add requirements to the Limited Life Document to install new seals prior to each flight and restrict the operational life of installed seals to 4.5 months (137 days); and add a post-seal installation shuck test requirement to the FEMU-R-001. 

Ref. SA 54

2.1.2.10  

The contractor shall revise the operational shock (impact) requirement in affected specifications and S/ADs to reflect the increase in EMU/EVAs weight from 400 lbs to 725 lbs and to decrease impact velocity from 2.0 ft/sec to 1.6 ft/sec.  The degree of impact protection remains unchanged from current certification.  Deliverables are:  Specification and S/AD ECOs by 10/16/98, Flights 2A and 2A.1 system level certification analysis EMUM by 6/18/98 and full certification analysis EMUM by 9/1/98.  This effort provides single mission impact certification for ISS Assemblyu Flights 2A and 2A.1 and full certification for ISS Assembly Flights 3A and subsequent.

----------------------------------------------------------------------------------------------------------------

CR/DR:

TITLE:

H6815


ISS EMU IMPACT CERTIFICATION

CEI

Description



S/AD Part II (Specification) Number
PLSS

Baseline, Planar, ORU Planar
SV799100/2

SOP






SV799045/2

EEH






SV767690/2

CCC

2000 Series



SV792600/2

ILC S/AD Part II (Specification) Number
CCA






0101-10001

HUT

Pivoted



0102-10002

HUT

Planar




0102-110102

Arm

Enhanced



0103-110103

Arm

Enhanced/Heated


0103-110203

LTA

Enhanced



0104-110104

Helmet





0105-10005

Gloves
4000 Series



0106-19010

Gloves
Phase VI



0106-110106

Gloves
RPHG




0106-111723

LCVG






0107-10007

EVVA






0108-10008

IDB

Reusable



0110-10010

IDB

Disposable



0110-110110

Cable

SSAPH, SEMU Heated Glove
0800-111983

Ref. SA 55

2.1.2.11  

The contractor shall revise the CPPHSS document 0111-70022 to add clarification for handling polyester polyurethane bearing seals and controlled storage conditions.  This clarification allows for resealing of storage bags supplied with the polyurethane seals which will keep the shelf life of the seals intact.  

Ref. SA 61
   
2.1.2.12  

The contractor shall update the EMU documentation to accommodate the Updated EMU Design Loads  for launch and Increased Hang Weight from 285# to 310#.  The following documents are to be revised:

SVHS 7800 EMU Design and Performance Requirements Specifications

SVHS 7801 Environment Control Equipment, EMU, General Mechanical

Specification for Equipment

FMEA/CIL

SAR/HR

FEMU-R-001

27 S/ADs

Hamilton Standard (11)

PLSS (I100) SV799100/2

SOP (I200) SV799045/2

DCM (I300) SV792294/2

SCU (I400) SV767730/2

EEH (I440) SV767690/2

CCC (I480) SV767790/2

Battery (I490) SV767892 and SV819600/2

BTA (I491) SV792740/2

SCOF (I495) SV799099/2

AAP (I470) SV767680/2

ILC (16)

CCA (I101) 0101-10001

HUT (I102) 0102-10002 and 0102-110102

ARMS (I103) Left and Right 0103-10003 and 0103-110103

LTA (I104) 0104-10004 and 0104-110104

Helmet Assembly (I105) 0105-10005

Glove Assembly (I106) 0106-19010, 0106-111723 and 0106-110106

LCVG (I107) 0107-10007

EVVA (I108) 0108-10008

IDB (I110) 0110-10010 and DIDB 0110-110110

SEMU Cable 0800-111983

Delivery by October 30, 1998.
Ref. SA 62
2.1.2.13  

The contractor shall extend certification of the Space Suit Assembly Power Harness (SSAPH) 3 Volt system.  The contractor shall also update the FMEA/CIL to remove flight specific effectivities, ECO's, a Certification Report documenting the rationale for acceptability and submission of IPARS to address the electrical connector switch, electrical conductors and heater elements.  

Certification Closure date by 12/31/98
Ref. SA 159

The contractor shall extend certification of the Space Suit Assembly Power Harness (SSAPH) 

3 Volt system for STS-96 through STS-104, including STS-92 and STS-93 when RPHGs are manifested.

Certification Closure by 3/26/99.

Ref. SA 64


     2.1.2.14  

The contractor shall incorporate an Inductor P/N SV789696-2 (which has longer electrical studs) in the External Wiring Harness P/N SV774161.  The contractor shall also incorporate the new inductor into five additional I-385 O2/H2O Manifolds (S/N 006, 008, 009, 014, 015).

Certificate Closure Date by 7/30/98.
Ref. SA 67  
2.1.2.15  

The contractor shall integrate and certify the Space to Space Communication EMU Radio (SSER), Antenna, Cable, and Pad into the Short EMU (SEMU).  The SSER components will be certified by EV and delivered directly to BAO/FEPC.  SEMU level certification includes the antenna pad, installation of the SSER components on the SEMU for flight and the necessary alternations of the components by BAO/FEPC (velcro and standoffs) for proper installation on the SEMU.  The documents shall be revised to include SSER nomenclature and any certification/integration impacts.

The contractor shall also fabricate 15 antenna pads (12 BAO, 2 CTSD, 1 EV).  The pad will be installed in the PLSS TMG to makeup excess volume left by the older, larger antenna configuration.  This pad will be tracked to the SEMU configuration level.  This pad will not be required with the ORU TMG.  Delivery of 4 Class 1 pads to HSMS by 7/1/98.  The remaining 11 pads by 9/4/98.

Certification Closure Date by 8/13/98.
Ref. SA 69    

 

      2.1.2.16  

The contractor shall perform the following effort:  Manufacture the configuration 151/152 Harness Clamps and deliver as part of ORU PLSS production kits; upgrade the PLSS Mahogany Mockup and manufacture new ORU DCM Mockup for ILC Flight ORU TMG verification; New mission phase FMEA/CIL/SAR revisions incorporating ORU On-Orbit Changeout per ORU RID; Create new ORU/PLSS/DCM/Planar HUT upper and subassembly drawings to allow Boeing to track the ORU and Non-ORU PLSS, DCM, and Planar HUT Configurations, Incorporate the ORU TMG CDR RID #13 Harness alignment marks; and Create ORU MATCO database.  

Certification Closure Date by 10/31/98.

The contractor shall revise the following documents to reflect the changes affected by this CCBD:

-------------------------------------------------------------------------------------------------------------

CD/DR:


TITLE:

G6615R3


EMU-ORU CONFIGURATION REVISIONS 

-------------------------------------------------------------------------------------------------------------

SV799100-11-00
ORU Primary Life Support Subsystem

SV792294-08-00
ORU Display and Controls Module

SVHS7801

Space Shuttle Extravehicular Mobility Unit (EMU) System, General

SVHS7802

Environmental Control Equipment Mobility Unit, General Mechanical 

SV822071

Specification For Electronic Assembly, DCM

SV824131

Water Tank Assembly

SV824133

Shear Plate Asembly

SV767690

ORU EEH

SV822066

Manifold Assembly, Oxygen, Water

0111-710111
Enhanced Maintenance Manuel

SV824088

Harness Clamp

SV799045-00
Secondary Oxygen Pack

SV824051

Electrical Power Harness

SV824052

Electrical Signal Harness

0102-110102-03-02   Medium, ORU Planar HUT

0102-110102-03-03   Large, ORU Planar HUT

Ref. SA 72 

2.1.2.17 

Dual Mode Relief Valves
1.  The flight effectivity of Item 120 Dual Mode Relief Valve (785844-16) shall be 

flights STS-92, through STS-999, excluding 93, 94, 95 and 96.   

2.  Update Limited Life List to remove references to non-flight configurations.  Perform development testing and implement a revision to the Item 120 High Mode adjustment procedure (IPT) to provide improved re-seat pressure performance. 

3.  Delivery:  Testing and flight effectivity shall be completed by 9/30/98.

Ref. SA 71   

2.1.2.18  

X-Large Planar HUT

The contractor shall develop, fabricate, assemble, acceptance test,  and deliver five (5) Class I and two (2) Class III X-Large Planar HUTs.  The X-Large Planar HUT will have a forward positioned 16 inch Body Seal Closure and X-Large Arm opening.  Certifications will be performed by analysis and similarity to the current Medium and Large Planar HUTs.  Class I X-Large Planar HUTs will be manufactured in accordance with Specification/Assembly Drawing 0102-110102, and with all new hardware components.  The Class III X-Large Planar HUT units shall be manufactured in accordance with HSSSI EMU Procedure 041 for Class III Builds, and by utilizing both new hardware components and Government Furnished Equipment (GFE) hardware obtained from existing Class III Pivoted HUT units.  Class III HUTs are dedicated for Neutral Buoyancy Lab (NBL) use.  

Delivery:  X-Large Planar HUT deliveries shall be completed by 

September 15, 2000.

The first Class III X-Large Planar HUT will be delivered to NASA and the remaining Class III X-Large Planar HUT and all five (5) Class I X-Large Planar HUTs will be delivered to the United Space Alliance (USA) NAS9-20000 Contract.

 
Ref. SA 76



2.1.2.18


The contractor shall make changes to the following documents to reflect the changes affected by the implementation of a reduction in pre-flight EMU processing.  Significant features of this reduced processing approach, and how it relates to other EMU hardware activities, such as normal maintenance operations and configuration changes, are shown on Enclosure 1 "EMU Reduced Processing".  The ETA chamber run, as a prerequisite for flight, is now eliminated.  Enclosure 2 shows the "Flow of Major Test Assemblies". The contractor shall revise the following documents to reflect the changes affected by this CCBD as follows:  

Delivery by 9/29/98

-------------------------------------------------------------------------------------------------------------------------------

CD/DR:



TITLE:

H6863

-------------------------------------------------------------------------------------------------------------------------------

0101-10001 



CCA

0110-10010 



IDB

SV799100/2 



PLSS

SV792294/2 



DCM

SV799045/2 



SOP

Ref. SA 78   

2.1.2.19

The contractor shall implement RID003 which changes the failure mode of a crewmember not able to get a drink from a 3/3 criticality to a 2/2 criticality and implement RID008 which moves the drink bag valve position from the left to the right and adjust the restraint accordingly.  

The delivery schedule for the training units is revised from 7/28/98 to 4/9/99.

The delivery schedule for the flight units is revised from 7/28/98 to 6/11/99.

The certification closure date is revised from 7/31/98 to 4/9/99.

Ref. SA 79

2.1.2.20

The contractor shall extend the chronological maintenance intervals for the following SSA components to a minimum of 369 days:

HUT Shoulder Bearing Support Pivot 


P/N SV772302

Water Line and Vent Tube Assembly 


P/N 0102-82437-17

Water Line and Vent Tube Assembly


P/N 0102-82437-18

Water Line and Vent Tube Assembly


P/N 0102-82437-19

Water Line and Vent Tube Assembly


P/N 0102-82437-20

Water Line and Vent Tube Assembly


P/N 0102-82437-21

Water Line and Vent Tube Assembly


P/N 0102-82437-22

Water Line and Vent Tube Assembly


P/N 0102-82437-24

Water Line and Vent Tube Assembly


P/N 0102-82437-25

Water Line and Vent Tube Assembly


P/N 0102-82437-26

Water Line and Vent Tube Assembly


P/N 0102-82437-28

Toe Cap 






P/N 0104-211608

LCVG Vent Plenum Assembly 



P/N 0107-82568 (Torso Vent Duct)

LCVG Restraint 





P/N (0107-10007, Item 0107-










82968)

EVVA 







P/N 0108-10008-XX

EVVA Sun Visor S/A 




P/N 24153-1 and 24143

EVVA Protective Visor S/A 



P/N 23861-1 and 23861-2

EVVA Silicone Sponge Shim Pads 


P/N 23292

EVVA Silicone Sponge Shim Pads 


P/N 23304

EVVA Silicone Sponge Shim Pads 


P/N 23305

EVVA Silicone Sponge Shim Pads 


P/N 24330

EVVA Silicone Sponge Shim Pads 


P/N 24331

EVVA Silicone Sponge Shim Pads 


P/N 24332

Certification Closure date by:  11/13/98

Ref. SA 82       
2.1.2.21  
The contractor shall manufacture and deliver five (5) pairs of Space Suit Assembly Power Harness (SSAPH) abrasion sheath retrofit kits on or before 9/29/98 to support STS-88.  USA FCE/EVA will incorporate the SSAPH abrasion sheath on the STS-88 EMUs via Type A TPS, and ECOs will incorporate the SSAPH abrasion sheath to the Remote Powered Heated Glove (RPHG) Arm Assembly.

Two Mission certification closure date by 2/11/99.

Ref. SA 88

2.1.2.22

The contractor shall revise the flight effectivity on the EMU SSA Planar HUT TMG from "AA/Cert Closure by 9/30/98" to "AA/Single Mission (STS-88) by 10/2/98" and "Two Mission Cert Closure by 2/11/99".  The contractor shall also update the arm mobility, torque and range requirements in the Planar HUT and RPHG Arm S/ADs.
Ref. SA 89    
2.1.2.23

The contractor shall modify two (2) Class I (flight) LCVGs and two (2) Class III (training) LCVGs for use with the Phase VI and 4000 series gloves on STS-88.  The contractor shall also fabricate four (4) pairs each of teflon cuffs and Gore-Tex thumb donning loops, which will be delivered to JSC on DR and incorporated into the LCVGs.  Contractor shall prepare a Type “A” Temporary TPS and other necessary paperwork to incoporate the LCVG modifications at JSC and authorizes USA to transfer the subject LCVGs to CTSD for incorporation of these modifications via TPS.

Deliverables:

Memo addressing the LCVG modifications 

in use with the 4000 series gloves


Final Report by 10/1/98

Memo addressing the LCVG modification 


in use with the Phase VI gloves


Final Report by 10/7/98

          The above LCVG modification hardware

10/2/98
Ref. SA 90

2.1.2.24

The contractor shall prepare the EMU Phase-2 test plan, support resolution of test requirements definition and analysis of susceptibility above lab capacity )use of HSSSI test equipment).  Testing is to be conducted during the available NASA test window during the time period of October 12-23, 1998.  Phase-2 quick look report due   by 11/9/98.  Phase-2 data analysis report due by 12/23/98.
Ref. SA 115

2.1.2.26

The contractor is authorized to complete the EMU Power Harness Development & Non ORU Certification:

1.  Incorporate PDR Actions; Finalize Documentation; Purchase hardware & manufacture six (6) Hi-Fi Mockup Harnesses for fitcheck & crew evaluation, and future training use 

                DELIVERY BY 3/8/99

2.  Identify ORU TMG design changes; Fitcheck Harnesses

3.  Prepare paper & hardware for CDR; Conduct CDR

4.  Fabricate Certification Harnesses, Perform Certification Test & Certification Closure of Non-ORU Configuration

5.  Purchase hardware and fabricate ten (10) flight Harnesses

      DELIVERY BY (1) 7/14/99, (4) 9/3/99 & (5) 11/1/99



Power Harness Certification Closure by 10/29/99 (Ref. SA 202)
Ref. SA 119

2.1.2.27


The contractor is authorized to revise the Planar HUT S/AD Part II and Enhanced PDA to increase the temperature range from 60 degrees F + 5 degrees F to 90 degrees F maximum.  This change is part of the corrective action for RDR I-EMU-102-A008, which documents that HUT PH017 exceeded the water circuit pressure drop requirement when PDA testing was cut short to maintain the water temperature within the spec limits.  Heat from the test stand water circulation pump caused the water temperature to exceed specifications before all the trapped air was purged from the lines resulting in a high pressure drop.  Additionally, the PDA will be changed to provide allowances to purge the trapped air bubbles from the circuit before measuring the pressure drop.  The increased temperature range and provisions during PDA testing to purge the water lines will prevent recurrence of the failure.

Certification Closure by 3/15/99

Ref. SA 123
2.1.2.28


The contractor is authorized the incorporation of SV787933-5 (Mode Selector Switch Knob) to the DCM.  This Mode Selector Switch Knob (SV787933-5) will have "COMM" marked lengthwise for the Space to Space EMU Radio (SSER).  The TMG patch (SV771987) will have "COMM" removed for SSER flights.  

Certification Closure by 2/11/99

Ref. SA 124
2.1.2.29


The contractor shall revise the flight effectivity for the EMU SSAPH Abrasion Sheath Authorization from "XF:STS-88 through STS-101, excluding STS-93 and STS-95" to "XF: STS-96 and subsequent, including STS-92 when RPHG Arm Assemblies (P/N 0103-112103) are flown."  The contractor shall deliver 10 pairs of SSAPH abrasion sheath retrofit kits by 2/11/99 for STS-96.  Additionally, the contractor shall deliver 28 pairs of abrasion sheaths by 3/31/99 for subsequent RPHG (non-ORU) flights.  Delivery of the 38 pairs total of sheaths includes 30 pairs to USA to support flight andn training and 8 pairs to CTSD for chamber support.  

Certification Closure by 2/11/99

Ref. SA 126
2.1.2.30

The contractor is authorized to modify the Waist TMG pattern and the zipper on the Waist Restraint to resolve the tight fit of the Waist TMG caused by the larger Adjustable Brackets.  Changes are also necessary, to the bracket housings, in order to make the two sleeves a common length.  

Certification Closure by 9/2/99 (for STS-97 (4A) with Full Certification Closure by 11/3/99


Ref. SA 130
2.1.2.31

The contractor is authorized to incorporate an alternate DCM Mode Selector Switch (SV826125-1) in order to provide sufficient inventory of DCM switches.  The original DCM Rotary Switch design from previous supplier Armtec Industries is being replaced with a switch manufactured by Applied Resources Corporation.  The design is based on a previously certified Shuttle Switch ME 452-0093.  Changes to that design include replacement of Nitrile O-rings with EPR and nylon bushings with Rulon, which complies with present EMU requirements.  The DCM S/AD shall also be modified to allow the increase in contact resistance from 30 milliohms to 60 millohms to meet current vendor requirements.  

Certification closure by 9/30/99.

Ref. SA 131

2.1.2.32

The contractor is authorized to incorporate an alternate Push to Talk Switch (SV767794-2), FAN/CLIV Switch (SV771887-3), Feedwater Switch (SV767795-3), and the Caution Warning System Switch (SV767792-2) for the DCM that will provide sufficient inventory of DCM switches.  The original DCM toggle switch design from previous supplier, Armtec Industries was bought by Applied Resources Corporation (ARC).  The Armtec Industried design has been maintained in the ARC designs.  The DCM S/AD shall also be modified to allow the increase in contact resistance from 30 milliohms to 60 milliohms to meet current vendor requirements.  Vibration, leakage, and temperature certification test shall also be performed.  SVHS7818, SVHS7816, SVHS7810, and SVHS7815 (procurement specifications) will be combined and replaced by SVHS148542 due to their similarity.

Certification closure by 9/30/99.


Ref. SA 164


In order to procure tha alternate DCM toggle switches to the latest specification, the procurement specification SVHS7815 shall be replaced with SVHS 10114.


Certification closure by 9/30/99.


Ref. SA 134

2.1.2.33

The contractor is authorized to certify, implement, and fabricate the static seals used in the Enhanced Sizing Rings, Fabric Attachment Rings, Arm Bearings, and associated test fixtures.  The initial seal requirement is for STS-98 (5A) with a delivery date of 11/05/99 for flight seals.  Seal quantities are as follows, which includes seals for test fixtures:  This meets the requirement to outfit the USC (FCE) EMU processor with the initial lay-in of inventory as follows:

Initial Due to   STS–102 Seals  STS-100 Seals   Balance to     Balance to  Balance to 

FCE-EVA
    to FCE-EVA
     to FCE-EVA
      FCE-EVA       CTSD         ILC Dover   Total

11/05/99
    by 12/17/99
     by 01/21/00
      by 2/28/00      by 2/28/00  by 2/28/00   Qty.

Arm (ref. 25570)     20 each
    12 each
     12 each
      66 each
   16 each      14 each   140 each

Thigh (ref. 25410)   20 each
    12 each
     12 each
      82 each
   24 each      10 each   160 each

Boot (ref. 25417)    20 each
    12 each
     12 each
    200 each
   32 each      14 each   290 each

(Ref. SA 140)
2.1.2.34  


The contractor is directed to incorporate screw length changes at three locations, total, in the leg and boot assemblies as well as the incorporation of thicker washers in four locations.    

	Bracket
	Screw
	FROM:
	
	TO:
	

	
	Location 
	Current Screw
	Current Washer
	Proposed Screw
	Proposed Washer

	Upper Leg
	Inner
	NAS1101E06-10
	N/A
	no change required
	N/A

	
	Outer
	NAS1101E06-10
	N/A
	NAS1101E06-9
	N/A

	Lower Leg
	Inner
	NAS1101E04-10
	NAS620C4L
	NAS1101E04-11
	NAS620C4

	
	Outer
	NAS1101E04-10
	NAS620C4L
	no change required
	NAS620C4

	Upper Boot
	Inner
	NAS1101E04-12
	NAS620C4L
	NAS1101E04-11
	NAS620C4

	
	Outer
	NAS1101E04-10
	NAS620CAL
	no change required
	NAS620C4


Also the contractor is directed to incorporate this change by temporary Type A TPS and use in manned ground operations in advance of the released ECO, Mod Kit, or certification closure.  Approval of ECO’s and certification closure will occur prior to the STS-96 EVA FRR (currently scheduled for 4/22/99).  The incorporation of this change will result in the following Part No. changes:







From:



To:

Enhanced Boot Assembly

Large (old bladder cloth)

0104-210895-09/10

0104-210895-17/18
Small (old bladder cloth)

0104-210895-11/12

0104-210895-19/20

Large (new bladder cloth)
0104-210895-13/14

0104-210895-21/22

Small (new bladder cloth)

0104-210895-15/16

0104-210895-23/24

Enhanced Leg Assembly

(old bladder cloth)

0104-210575-03

0104-210575-05

(new bladder cloth)

0104-210575-04

0104-210575-06

The following is the delivery schedule for washers and screws:  

	
	Previously Delivered to JSC
	Quantity Needed for STS-96
	Quantity Needed for STS-93
	Balance to FCE-EVA by 5/28/99
	Quantity to CTSD by 5/28/99
	Quantity to ILC Dover by 5/28/99
	TOTAL

	NAS620C4, Washer
	64*
	192
	96
	1462
	250
	100
	2100

	NAS1101E06-09,Screw
	164
	32
	16
	452
	100
	100
	700

	NAS1101E04-00,Screw
	164
	64
	32
	804
	100
	100
	1100


*The balance of the 224 Washers needed for STS-96 and STS-93 to be delivered by 3/22/99.

Certification Closure Date by 4/20/99.  

(Ref. SA 143)
2.1.2. 35  

The contractor is directed to modify the Maintenance Manuals to revise the torque values by incorporating the findings as shown in Attachment I.

(Ref. SA 144)

2.1.2.36

The contractor is directed to replace twenty-five (25) Multiple Connector screws and increase the torque value of the installed screws as directed in the attached Table 1.  The current 300 series stainless steel screws yield a strength of 25 ksi minimum and will be replaced with A286 screws which yield a strength of 107 ksi minimum.  The status of the Multiple Connectors is located in the attached Table 2.

(Ref. SA 147)

2.1.2.37

The contractor is directed to implement the GSFC HST requirements for thermal vacuum bake-out for seven (7) pairs of EMU Glove TMGs for use on Hubble Mission HST03A.  Of these, three (3) pairs of configuration 0106-211768 TMGs will be sent to ILC Dover by 4/16/99 for removal of heaters, shipped to JSC for thermal vacuum bake-out and returned to ILC Dover by 5/28/99 for re-installation of heaters.  The other four (4) pairs must first be exposed to thermal vacuum bake-out at JSC prior to being sent to ILC Dover by 4/30/99 for modification.  These four (4) pairs of TMGs are also authorized to be modified for use on Hubble Mission HST03A as follows:  Three (3) pairs of configuration 0106-811211 TMGs and one (1) pair of configuration 0106-811852 TMGs will be modified to the approved 0106-211768 configuration.  The contractor shall also modify one (1) additional pair of glove TMGs from configuration 0106-811211 to 0106-211768, this pair will be sent to ILC Dover by 4/16/99.  This particular pair of TMGs does not require bake-out.

Delivery date shall be by 7/2/99.

(Ref. SA 151)

2.1.2.39

Due to material obsolescence, the contractor shall change the terminal plate from aluminum to epoxy fiberglass in the Volume Control Potentiometer (SV767784-2) and the Display Intensity Control Potentiometer (SV767785-2) for the DCM, which will provide sufficient inventory of the DCM Potentiometers.

Certification Closure by 9/30/99.

Ref. SA 199

The contractor is directed to utilize the Waiver WVR 10880 in Attachment A.  This waiver allows the use of DCM Potentiometers SV767784-2 (I-360) and SV767785-2 (I-361) that do not meet the requirements of NHB5300.4.  This waiver allows the use of acid based flux, excess wire turns around the turrets, and excessive clearance between insulation and turret.  

Ref. SA 154

2.1.2.40

The Contractor shall incorporate new DCM Nameplates

Description




Part Number

Quantity
Delivery Date
Caution Warning System Nameplate
SV771741-4

26 each
10/15/99*

Push-to-talk Nameplates


SV771739-3

26 each
10/15/99*

The changes accommodate the functions of the Space to Space EMU Radio (SSER) and Caution Warning System (CWS).  

Certification Closure date by 8/29/99

*nameplates will be provided to the field to support STS-92 and subsequent flights

Ref. SA 156

2.1.2.41

ITEM




Requirement






Microswitch 



Add to the Limited Life List for 



P/N SV771842


replacement after 15 years of 

service as a component of the 

Vent Flow Sensor.

PLSS S/AD & FEMU-R-001

PIA insulation resistance test shall
 

for the Check Valve/Vent 

be added.  A Service Instructions will be provided for 
 

Flow Sensor, P/N SV771836
this test. Every 2 years this
 test will be











Performed at USA.

Vent Flow Sensors


Acceptable for flight use with 



S/Ns 003, 004, 007,


the recommended 2 year I.R. 

008, 009, &019


inspection


Ref. SA 158

2.1.2.42
The contractor is directed to remove the Limited Life constraint on the LCVG that requires a preflight inspection of the cuff.  

Certification Closure Date by 11/4/99

Ref. SA 157

2.1.2.43

The certification dates for the following documents shall be extended to accommodate the ORU, Advanced Battery, and Metox integration which will be certified with the ORU TMG that incorporates the Power Harness:

ORU Certification EMUM by 4/27/00

ORU EC/ECO Certification, to support STS-100 (6A), by 3/29/00 

Appendix A SVHS7800 Certification EMUM by 5/25/00

Appendix A SVHS7800 EC, to support STS-104 (7A), by 4/26/00

Ref. SA 167

2.1.2.44

The contractor shall perform the material compatibility testing and evaluation necessary to certify the use of antimicrobial coating TCHDE for Space Station activities. 

Certification Closure by 1/11/00

Ref. SA 170

2.1.2.45

The contractor shall perform the following activities on the Phase VI Glove restraint for the redesign and full certification as follows:  

(1)  Perform Non-recurring and testing activities (including one 458 hour DVT) associated with the implementation of corrective action to RDR J-EMU-106--019 by implementing edgelock, pleat redesign, and knuckle easement changes; (2) implementation of additional modifications beyond corrective action required for RDR J-EMU-106--019 by changing the certification test requirement from 50 EVA certification to 25 EVA certification, developing a post EVA TMG inspection procedure for use on-orbit, changing the certification cycle test profile, changing the palm bar strap attachment, changing the middle secondaries, creating a new certification test plan, and incorporating new bladder cloth in the Glove Flange; (3)  retrofit the existing Gloves; (4) conduct a delta CDR; (5) restart the one certification test program from the beginning; and (6) allow 63 hour certification.

63 Hour Certification Closure by 9/28/99

25 EVA Certification Closure by 12/22/99

Ref. SA 198
The contractor shall perform the following activities on the Phase VI Glove for the redesign and full certification as follows:

1. Install teflon liner into bladder, flocking of bladder to flange, and turn restraint flange seam allowance away from bladder. 

2.
Revise the whipstitching method used for ORU bracket attachment, apply a second coat of edgelocking to three high wear seams, transition of index finger base panel seam allowance from 5/32" to 7/32", and revise manufacturing process to improve bladder anchor tape bond strength consistency.  

2.  Retrofit of existing gloves to incorporate design changes.

3.  Modify the Predelivery Delivery Acceptance document to remove Manned Pressurized Time from gloves upon delivery and to exclude TMGs from break-in cycling.

4.  Modify Acceptance Data Package to document that the six-hour break-in requirement is satisfied prior to delivery and the start of Manned Pressurized Time tracking.

Ref. SA 171

2.1.2.46



The contractor shall modify one pair of 4750 TMGs (S/N 083) from the 0106-811211-01/02 configuration to the 0106-211768-05/0-6 configuration.

Delivery date, to meet STS-92, by 12/16/99

Ref. SA 177 & R1

2.1.2.47

The contractor shall newly design screw and nut , use as part of the mounting of the Lower Relief Valve Tube (LRVT), to the Item 115 Shear Plate.  The LRVT has a slotted tab that is attached to the Shear Plate, by means of a screw and nut, with a standard NAS620 washer.  The washer is not large enough to fully capture the tab in all conditions, which can allow the tab to slip out from under the washer due to handling from installation and removal of the SOP from the Shear Plate.  This condition was documented in RDR B-EMU-115-A004.  An oversized washer will be incorporated to ensure that the tab is fully captured.  

Certification closure by 12/23/99.

Delivery of 25 flight screw and nut kits shall be by 2/16/00.
Ref. SA 178

2.1.2.48

The contractor shall modify the Baseline Maintenance Manual 0111-70024 and the EMU system level certification memorandum to include the acceptable alternate valsalva devices, which will be provided by Avitar Technologies.

Ref. SA 180

2.1.2.49

The contractor shall produce and delivery the following EMU Power Harness configurations as follows: 






Delivery
Cum Totals


L-90

L-270

SEMU HARNESSES

Dates

(By Date)
Flight

Req’mt
Req’mt

Mfg 5 SEMU Harnesses
11/26/99
5 SEMU
4A

12/24/99
  6/28/99*

Mfg 4 SEMU Harnesses
1/20/00
9 SEMU
5A

  1/21/00
  7/26/99*

Mfg 11 SEMU Harnesses
3/30/00
20 SEMU
5A.1

  3/31/00
  10/2/99*

Mfg 11 SEMU Harnesses
6/5/00

31 SEMU
6A

  4/28/00
10/31/99*

Mfg 3 SEMU Harnesses
7/25/00
34 SEMU
7A

  5/24/00
11/28/99

LAA HARNESSES

Mfg 5 LAA(pr) Harnesses
11/26/99
5 LAA

4A

12/24/99
  6/28/99*

Mfg 4 LAA(pr) Harnesses
1/20/00
9 LAA

5A

  1/21/00
  7/26/99*

Mfg 3 LAA(pr) Harnesses
3/30/00
12 LAA
5A.1

  3/31/00
  10/2/99*

Mfg 8 LAA(pr) Harnesses
4/14/00
20 LAA


Mfg 11 LAA(pr) Harnesses
7/30/00
31 LAA
6A

  4/28/00
10/31/99*

Mfg 11 LAA(pr) Harnesses
9/19/00
42 LAA
7A

  5/24/00
11/28/99

Mfg 11 LAA(pr) Harnesses
11/1/00
53 LAA
7A.1

  8/30/00
    3/3/00

Mfg 11 LAA(pr) Harnesses
12/18/00
64 LAA

Mfg 11 LAA(pr) Harnesses
1/30/01
75 LAA
8A

12/29/00
   7/2/00

Mfg 11 LAA(pr) Harnesses
3/12/01
86 LAA

Mfg 11 LAA(pr) Harnesses
4/16/01
97 LAA

EMU POWER HARNESSES

Mfg 6 EMU Power Harnesses**
  ***3/8/99
6 EMU PH






DELETED PER SA 227

Mfg 4 EMU Power Harnesses**
  ***11/29/99
10 EMU PH
4A
12/24/99
  6/28/99







(Ref. SA 202)

Mfg 5 EMU Power Harnesses**
***12/30/99
15 EMU PH
5A
  1/21/00
  7/26/99







(Ref. SA 202)

Mfg 3 EMU Power Harnesses
    2/11/00
18 EMU PH
5A.1
  3/31/00
  10/2/99

Mfg 3 EMU Power Harnesses
    3/24/00
21 EMU PH
6A
  4/28/00
10/31/99

Mfg 3 EMU Power Harnesses
      5/5/00
24 EMU PH
7A
  5/24/00
11/28/99

Mfg 2 EMU Power Harnesses
      6/2/00
26 EMU PH
7A.1
  8/30/00
    3/3/00

Ref. SA 227

Description (PN SHG13101723-302)


QTY


Delivery 














Date

Class I Certification EMU Power Harness for CTSD
1


2/28/00*

Class I EMU Power Harness for USA


4


2/28/00**

Class I EMU Power Harness for USA


5


2/8/00

Class III EMU Power Harness for HSWL/CTSD 

1


2/11/00

for the High Fidelity ORU Mockup


Class I EMU Power Harness for USA


2


2/11/00

Class I EMU Power Harness for CTSD


1


3/24/00

Class III EMU Power Harness for USA


2


3/24/00

Class I EMU Power Harness for USA


3


5/5/00

Class I EMU Power Harness for USA


2


6/2/00

*Certification Unit previously built as SHG13101723-301 

This item will be reconfigured and completed as SHG13101723-302 per the date above.

**Previously delivered as SHG13101723-301 

These Items will be reconfigured and redelivered as SHG13101723-302 per the delivery dates above.


*4A, 5A, 5A.1 & 6A Six (6) Training SEMU & LAA (pr) Harnesses, CTSD modified 3-Volt configurations and supplied to USA

** Nine (9) Flight and six (6) Training EMU Power Harnesses mfg’d under Base CCBD

***4A, 5A, & 5A.1 Delivery Dates from Base CCBD

Ref. SA 182
2.1.2.50

The contractor shall revise the Planar HUT S/AD Part 1 and Enhanced Maintenance Manual to create a new configuration that changes the installation procedure for the retention ring screw to prevent galling and breakage of the screw.  Revisions to the documents include requirements for adding Krytox lubricant to the threads, controlling the running torque, lowering the final torque, and providing a procedure to lower the running torque if it is above specification.  Also correct Retention Ring Screw part number typographical error and erroneous callout for thread lock compound and primer in the Enhanced Maintenance Manual and S/AD part 1.

Certification Closure by 10/29/99


Ref. SA 200

2.1.2.51

The contractor shall certify and incorporate clear Krylon for use as an acceptable alternate topcoat on removable SSA component labels.  The above change requires updates to the Enhanced Maintenance Manual (0111-710111), Baseline Maintenance Manual (0111-70024) and the Material Data Sheets.  Acceptability for use Memo will be submitted by 10/15/99 to address flights that launch prior to the scheduled approval of the EC.

Certification by 1/31/00 


(Ref. SA 205)


2.1.2.52  Certification of Manufacturing Process Containers and Implementing of EMU SSA Visor Storage

The Contractor is directed to identify and certify an alternate storage container, process a Class I ECO to the CPPHSS to implement the change, and provide certification for the existing manufacturing process containers (P/N 10254) for use as an approved shipping container.  Also, the Contractor is authorized for future inventories of visors to be stored in alternate storage containers on DR until alternate visor storage containers are certified.

Certification closure by 3/7/00


(Ref. SA 208)


2.1.2.53  EMU SSA IDB TEAR CORRECTIVE ACTION

The Contractor is directed to revise the the Maintenance Manual as follows:

1.  Revise the Quadrennial Inspection Procedure listed in the Maintenance Manual from reactivating the adhesive with MEK to reactivate velcro adhesive using urethane adhesive, UR1087.
2.  Add a provision to the Maintenance Manual to re-apply primer if the primer/adhesive totally debonds from the fastner tape.

The Quadrennial Inspection and internal Work Instruction procedures will be revised to include cautionary notes to advise of the adverse effects of MEK on the IDB bladder material.  Also, the Contractor is directed to revise the FEMU-R-001 (EMU Processing and Constraints Document) to incorporate new procedures to include increased inspections of IDBs prior to flight.  


(Ref. SA 216)
2.1.2.54 REDESIGN INLET FILTER FOR ITEM 146

The Contractor is directed to redesign Item 146 Inlet Filter to incorporate a filter size of 25-micron (0.001") max in place of the existing 141-micron filter.  Also the Contractor shall deliver eighteen (18) new 25-micron max filters on or before 7/19/00.  These filters will be used to retrofit the Item 146 fleet (which will be performed by USA).


Ref.: SA 348


H6975R1 EMU LSS Redesign Inlet Filter For Item 146 

The contractor is directed to delete the Incorporation of the 25-micron filter into the Item 146 Positive Pressure Relief Valve.


(Ref. SA 220)

2.1.2.55  EMU SSA CPV BINDING CORRECTIVE ACTION


The Contractor is directed to process a Class I ECO to the Maintenance Manual (0111-70024) to add a step which re-applies lubrication to the sliding surfaces of the CPV.

Ref. SA 223

2.1.2.56
 EMU SSA MULTIPLE WATER CONNECTOR (MWC) 369 DAY SERVICE INTERVAL

The Contractor is directed to certify and implement a revision to the Hard Upper Torso (HUT) and Liquid Cooling and Ventilation Garment (LCVG) service/replacement descriptions in the Limited Life Items List (LLIL)  from "once every 6 months and prior to each flight" to "Prior to each flight and 369 days".  In addition, the contractor shall create a flight procedure to supply a functional work-around in the event the HUT Multiple Water Connector experiences leakage when de-mated.  Additionally, the contractor shall (1) revise Multiple Water Connector Cover ("Jumper Loop"), P/N 0102-89931, usage to allow it to be flown as a separate item for contingency use and (2) revise existing HUT and LCVG Limited Life Items List references from 370 days to 369 days to match current ISS requirements. 

Certification by 3/23/00

As a result of the above change the contractor is directed to revise the following documents:

FMEA/CIL

S/AD

Operations and Maintenance Instructions (OMI)

Limited Life Items List, EMU1-19-001

Ref. SA 226

2.1.2.57 ADDITION OF A LIGHTS AND CAMERA WEIGHT LIMIT TO THE HELMET/EVVA INTERFACE CONTROL DOCUMENT (ICD)

The Contractor is directed to add a 20-lb maximum weight limit, Center of Gravity and engagement force limit to ICD-HSD-4-0002-01-6 to incorporate the new Lights and Camera Assembly.  In addition, the Contractor shall provide a certification by analysis addressing the Light and Camera to Helmet/EVVA interface.  Also, the Contractor is directed to add requirements to the FEMU-R-001 to minimize the effects of 1G evaluations on the Helmet/EVVA Assembly.

Certification by analysis memo by 4/10/00

As a result of the above change the contractor is directed to revise the following documents:

S/AD Part II 0108-10008

FEMU-R-001

ICD-HSD-4-0002-01-6



Ref. SA 234

2.1.2.58  EMU-LSS:  Revise Post Cure on I-146 Positive Pressure Relief Valve Poppet Seal and Perform Certification 

The Contractor is directed to incorporate a revised cure for the I-146 Positive Pressure Relief Valve Poppet Seal (1hour @ 250 degrees F/1 hour at 300 F/1 hour @350F and 16 hours @400F).  The valve assembly will see 7 days @ 150 degrees F thermal conditioning prior to acceptance test.  Thermal conditioning will minimize the amount of compression set that will occur over the service life of the relief valve after it is delivered for flight service.  To satisfy 369 days certification of this new configuration one flight valve will be subjected to 24 days @ 150 degrees F and then run through a full acceptance test.  These changes will only apply to SV787036-10 and subsequent configuration valves.  Item 146, S/N 146 has been delivered on PLSS 1018 as a -10 configuration, however, all the above changes were incorporated.  It will be re-identified per Service Instruction SI-EMU1-437.

The Contractor will also perform the following to all Item 146 Positive Pressure Relief Valves prior to shipment:

1.  Removal of the inlet screen and visually inspect upstream side of poppet seal for contamination.   Clean valve if required.

2.  Perform crack/flow/reseat verification testing.

Deliverables:

Description






QTY

Delivery Date

Positive Pressure Relief Valves (SV787036)

6

5/9/00

3 6/1/00

3 7/5/00

2

8/2/00


Ref. SA 240

2.1.2.59  

The Contractor is directed to perform the following activities:

a. Add the DCM Multiple Connector to the Limited Life List.  The Limited Life List shall include an inspection and cleaning operations that will be performed by USA every four years.

b. The following are deliverables (Table 1) to support replacement hardware in the 7 DCMs (in Table 2 below):

Table 1

	Part Name & P/N
	Qty 
	Delivery date
	Comments

	Multiple Connector Bases

P/N 22486
	5
	12/21/00
	These will support replacement of 5 bases if required during disassembly/inspection procedures

	Water Poppets
	10
	12/21/00
	2 water poppets per assembly to be replaced as required during disassembly/inspection procedures

	Filters P/N 24162
	7
	8/3/00
	1 filter per assembly to be replaced as required during disassembly/inspection procedures

	O'seals P/Ns 6102-1, 6108-1, 6110-1, 6017-1
	56 (8 per base)
	8/3/00
	O'seals to be replaced as required during disassembly/inspection procedures

	Inspection / Cleaning Procedure
	1
	7/27/00
	Service Instruction SI-EMU-424 will perform inspection/ cleaning procedures


c. Develop inspection / cleaning criteria by evaluating non-flight multiple connector hardware for contamination.  Service Instruction SI-EMU-424 will provide direction to implement the refurbishment at scheduled maintenance when hardware/documentation is available. The table below will take precedence over the Limited Life List requirements for the following seven multiple connectors.

Table 2 

	DCM Multiple Connector I-330 S/N
	M/C Birth Date
	Manifold S/N
	Est. Refurbishment Date
	Refurbishment will be performed by USA (Location)

	162
	2/25/94
	014
	1/01
	USA / JSC

	164
	2/11/94
	015
	1/01
	USA / JSC

	166
	3/14/94
	008
	1/01
	USA / JSC

	167
	9/1/94
	006
	1/01
	USA / JSC

	169
	9/1/94
	009
	1/01
	USA / JSC

	172
	3/23/98
	003
	1/01
	USA / JSC

	177
	5/6/98
	007
	1/01
	USA / JSC



Ref. SA 237
2.1.2.60  EMU SSA Flight Cover Multiple Water Connector (FCMWC) Pin Fall-Out 

The Contractor is directed to provide documentation for the removal of pins from the Three Hose Clamp on all FCMWCs.  The removal of pins will be performed by USA or CTSD.  The FCMWCs will be reidentified to a new part number (0102-89931). The following items will be updated to include the new configuration:



Baseline Maintenance Manual, 0111-70024



Enhanced Maintenance Manual, 0111-710111



S/AD Part 1 for the Pivoted and Planar HUT 

A Modification Kit  (paper only / hardware not applicable) will be created to perform the pin removal at JSC by 10/02/00. 

Certification by 9/12/00
Ref.SA 245
2.1.2.62 Certification of ISS Barcode labels for  Metox & EMU Softgoods

The contractor is authorized to perform the following tasks in order to define the ISS barcode label requirements for Metox and EMU softgoods:

a. Procure & test barcode labels from Metalphoto to determine their suitability for use with the Metox Canister

b. Assess the impacts of barcode labels on the EMU

c. Certify (by Analysis) a barcode for use with EMU softgoods and Metox Canister

d. Generate installation procedures with location images

e. Generate FEMU-R-001 changes to implement barcode labels for flight and training H/W (Rev 1 to this CCBD will incorporate the FEMU-R changes)

f. Update the S/ADs to acknowledge the presence of EMU barcode labels

The deliverables are as follows:

Description:



Quantity:


Delivery to USA by :

Class I XHT Barcode Labels
    150 each


October 20, 2000

Class III XHT Barcode Labels
     25
each


October 20, 2000

As a result of the above changes, the contractor is directed to revise the following documents:


S/AD(Specification Assembly Drawing)


FEMU-R updates will be provided with revision one of the CCBD.

Certification date by October 19, 2000.
Ref. SA 246
2.1.2.63 EMU Servicing Kit Design, Fabrication and Certification

The contractor is authorized to design an EMU Servicing Kit that incorporates the existing EMU Maintenance, Preparation, Biomed Kit's supplies with additional quantities of the supplies to support the 12 EVA requirement for International Space Station (ISS). In addition to the quantities referenced below, the contractor is required to certify both, the Servicing Kit and its contents, for use onboard the shuttle and ISS. 

The deliverables are as follows:

Description:



Quantity:

Delivery Date Due:

Prototype(To support 5A.1 Crew)
      1


12 Jun. 2000

Servicing Kits Class III

      3


23 Aug. 2000

Servicing Kits Class I 

      8


15 Nov. 2000

As a result of the above change the contractor is directed to revise the following documents:


S/AD(Specification Assembly Drawing)


SEG Drawing


FEMU-R-001 updates will be provided with revision one of the CCBD.


Certification date is September 7, 2000.

Ref. SA 315 &
Ref. CCO 236
EMU Small Planar HUT, Small Arms, Canted Waist, Extra Small Short LCVG, BSI & EVVA & Upper Arms & Small Arm Bearing
The contractor shall complete the following HUT development activities: 

a. Complete Small Planar HUT Preliminary CATIA foam model design and structural design analysis

b. Create and deliver a preliminary requirements document by 3/15/00

c. Generate a Small Planar HUT certification matrix 

d. Conduct a Preliminary Design Review (PDR) of the Small HUT at JSC by 5/31/00

e. Complete Small EMU Preliminary design of the canted waist, extra small short LCVG, BSI and EVVA Knob.

f. Create and deliver a preliminary requirements document by 5/25/00

g. Generate a small arm, canted waist, extra small short LCVG, BSI and EVVA certification matrix 

h. Conduct a Preliminary Design Review (PDR) of the Small EMU Hardware at JSC by 5/25/00

i. Deliver five (5) pairs of Prototype Lower Arms (P/N TBD) by 4/30/00

j. Complete Small EMU Preliminary design of the upper arm, small arm bearing and small arm.

k. Create and deliver a preliminary requirements document by 7/27/00

l. Generate an upper arm, small arm bearing and small arm certification matrix 

m. Conduct a Preliminary Design Review (PDR) of the upper arm, small arm bearing, and small arm at JSC by 7/27/00

n. Deliver three (3) pairs of Prototype Upper Arms (P/N TBD) by 4/30/00

o. Perform task board fitchecks at JSC to evaluate the three (3) pairs of upper arms

The contractor shall also modify two (2) pairs previously manufactured prototype upper arms to implement changes from field evaluation results of the Torroidal & Wedge Designs, and fabricate one (1) pair of shortened Hybrid Arms. “

Ref. CCO 294


Small EMU SSA Development and Certification Program

The contractor is directed to initiate the detail design and analysis of Upper and Lower Arms, Canted Waist, LCVG, intermediate size boot sizing insert and EVVA Visor knobs.  Fabricate Development and Test (DVT) components, which are built to a higher standard than the prototypes and incorporating any changes identified during manufacturing.  DVT components are then used to do development testing to establish the life of the component and ensure that the flight hardware will meet certification requirements.  Support 1-g crew fitchecks.  Support Neutral Buoyancy Lab (NBL) runs with DVT gear and with the first set of training hardware.  Generate and conduct CDR, including RID review and closure.  Fabricate Certification components and conduct cycle certification of Upper and Lower Arms, Small Arm Bearing, and Canted Waist.  Prepare production documentation, produce one set of each component (to be used for training), support SMART review, define standard inspection criteria for new bladder and issue man-rating memo for NBL Runs.


Ref. CCO 295


Small HUT Development

The contractor is directed to initiate the Small Planar HUT CATIA design; Structural/Design Analysis; Fabricate HTS foams: Upgrade Prototype HUT; Complete Small HUT TMG Design; Conduct CDR; Complete Class III Drawings; Manufacture Ext/Int HUT SLAs; Design & fabricate HUT Tubes/Ducts/Shields/Covers & Tooling; Complete Class I drawings; Manufacture 1st Class III HUT; and complete certification.   

Per SA 256:

2.1.2.65:  EMU LSS and SSA MPLM Stowage of IEU and Select SSA Items
The contractor is directed to review, evaluate and certify that the following list of equipment are acceptable for being stowed and launched within the Multi-Purpose Logistics Module (MPLM).  The following components shall be certified to the requirements stated on pages 7-15 of this supplemental agreement. 

*Table 1:




   Part Number:

1. Umbilical, EMU ISS 


SV819500/2 (dry only)

2. Arm Assembly 



0103-110103

3. Lower Torso Assembly 


0104-110104

4. LTA Donning Handles


AL9857 & AL9858

5. Disposable In-Suit Drink Bag

0110-110110 (dry only)

6. Boot Sizing Inserts



0104-212080

7. Phase VI Gloves



0106-110106

8. CCA





0101-10001

9. Adjustable Thermal Mittens

0106-811540

10. LCVG




0107-10007 (dry only)

11. Arm and Leg Sizing Ring Kits

SJD13101714 & SJD13101716

12. HUT MWC Jumper Loop 

0102-89931 (dry only)

13. Thermal Slippers


0107-811820

14. Maximum Absorbency Garment
SED13101720

15. Comfort Gloves



0106-84906

16. Spectra Comfort Gloves

ST91G3045

17. Sock Liners



ST17C3309

*NOTES:  


-

The vacuum requirement for MPLM will not be addressed for offgassing and; therefore, no testing at White Sands is required for this condition.


-
If the MPLM is depressurized, the components are no longer required to function.  The contractor shall identify the minimum acceptable pressure necessary for the components to function.

  
-
The packaging requirements for each equipment piece will not be defined by this Supplemental   Agreement.  The packaging provides an environment barrier, including 



cushioning materials or devices that adequately protects the items from damage and will not present a decompression hazard.  These items will be packaged for the return trip.

If certification is not possible for a specific component, written justification shall be provided that details the reason(s) that prevent such qualification.  The contractor is further directed to update the following documents and specifications accordingly:

1. S/AD Part II

2. Arm (0103-110103)

3. LCVG (0107-10007)

4. Lower Torso Assembly (0104-110104)

5. Disposable In-Suit Drink Bag (0110-110110)

6. Planar HUT (Jumper Loop) (0102-110102)

7. Pivoted HUT (Jumper Loop) (0102-10002)

8. Phase VI Glove (0106-110106)

9. CCA (0101-10001)

10. SVHS7800

11. Limited Life List EMU-19-001A

Certification Date by November 21, 2000.

Per SA 257:

2.1.2.66 EMU Delta Certification / Evaluation for ISS Requirements
The contractor is hereby directed to certify and incorporate the following Engineering Change Orders (ECO) and On-Orbit Replaceable Unit (ORU) Requirements into the respective documents:


ECO Number:


Component Name:


Affected Document:

ECO 991-0147


RPHG Arm Assembly

S/AD 0103-112103



ECO 991-0151


Phase VI Gloves


S/AD 0106-110106


ECO 991-0155


EMUPH SEMU 12V Harness
S/AD 0800-112418

*On-Orbit Replaceable Unit Requirements:







1. The EMU shall be capable of being disassembled and reassembled on-orbit to allow replacement of designated ORUs.

2. The EMU Space Suit Assembly (SSA) shall accommodate on-orbit resizing.

(*Note:  The document affected by the above two ORU requirements is SVHS7800.)


2.1.2.67


Ref.:  SA 275

The contractor is hereby directed to update the S/AD to reflect the new Fresnel Lens configuration.  Actions to be completed with this tasking are as follows:

a. Generate and submit an ECO to update the Helmet S/AD Part I drawing

b. Submit certification document

c. Incorporate ECO  

Certification date by November 15, 2000

2.1.2.68


Ref.: SA 287 EMU LSS ORU Tool Design and Certification 

The contractor is directed to fabricate and certify ORU change-out tools and aids necessary for flight STS-104/7A.   These tools will be stowed in the EMU Servicing Kit via a Type “A” TPS. Three tool sets shall be delivered in accordance with the following delivery schedule:


Flight:


Item:

Class:

Qty:

Delivery Due Date:

N/A


Tool Set
   III

1 Set

January 31, 2001


STS-104/7A

Tool Set
    I
      
1 Set

February 16, 2001


N/A


Tool Set
    I

1 Set 

February 16, 2001

The following list and quantities represent three complete sets of ORU change-out tools and aids:

	Hand Tools
	Drawing
	Quantity

	Hex Head Drive, 3/8" Driver, 3/16"  x 6"
	SED39136018
	3

	Ball Hex Head Driver, 3/8" Drive, 1/4"  x 6 in.
	SED39136017-01
	3

	Ball Hex Head Driver, 3/8" Drive, 5/32"  x 5 in.
	SED39136017-02
	3

	SOP Over-ride Protection Tool
	SED39136015
	6

	DCM O2 Fill-Line O-Seal Spare
	STSV047AD011
	6

	DCM O2 Fill-Line Back-up Ring Spare
	STSV058F11 or STSV058G11
	12

	PLSS Interface, FW 18 Filter, O-Seal Spare
	STSV047N112
	6

	PLSS Interface, LCG Port, O-Seal Spare
	STSV047N016
	24

	PLSS Interface, Vent Loop, O-Seal Spare
	STSV047N025
	6

	PLSS Interface, Seondary, O-Seal Spare
	STSV047N049
	6

	DCM Interface, FW O-Seal Spare
	STSV047N011
	6

	DCM Interface, LCG Water, O-Seal Spare
	STSV047N014
	24

	DCM Interface, Sense Port, O-Seal Spare
	STSV047N009
	6

	DCM Interface, Purge Valve Port, O-Seal Spare
	STSV047N016
	6

	DCM Interface, Secondary, O-Seal Spare
	STSV047N042
	6

	SOP Interface O-Seal Spare
	STSV047N015
	6

	Teflon Squares, 2x2; 5x7
	SED39136016-01;-02
	150



Ref.: SA 344 (CCO 309 & 309R1)

DIDB Bite Valve Guard Design Fabrication and Retrofit for 7A & 7A.1
A.
The contractor is directed to develop and certify for single mission use of the DIDB Bite Valve Guard.  In an effort to support flight 7A and 7A.1, the contractor is hereby authorized to complete the following tasks:

1. Develop a DIDB Bite Valve Guard that will prevent inadvertent actuation of the DIDB Bite Valve.

2. Perform manned confidence testing at ILC. 

3. Perform a TRR prior to use in the NBL. 

4. Deliver ten (10) prototype units (PN sk8010-20317-04).

5. Deliver twenty (20)* Class I units (PN 0110-213024-01) for 7A.  

6. Prepare a Acceptability for Use EMUM for NBL use. 

7. Travel to NASA/JSC to install guards on interim flights and training hardware. 

8. Provide training for technicians to install guard on flight hardware.      

*These units will ship with an open DR

The redesign hardware will be needed to support a 11/29/01 UF-1 launch. 

B. 

The following activities will be completed at ILC:

1. Prepare a Type A TPS for flight use

2. Investigate the feasibility/function to prevent inadvertent

leakage from the DIDB .

a. In-line check valve.

b. DIDB Bite Valve replacement as well as filling options.

c. Valve guard Prototype redesign in accordance with CM comments.

3.  Other activities related to design: 

a. Research and order materials required.

b. Manufacture required prototypes. 

c. Bench test each option at ILC.

d. Man test each option at ILC to verify acceptability.

e. EMU community to down select feasible options. 

f. NBL evaluation with the crew. 

Upon completion of the down select process, an ILC engineer will travel to JSC to present the feasible options to prevent inadvertent leakage of the DIDB and receive crew input. 


Ref.: SA 304

    The contractor is directed to make the following changes to top assembly drawing SV767730-

     11: 

1. Remove Betadine® Ointment from the shuttle Service and Cooling Umbilical (SCU).

2. Add a note to keep the item 423 Bacteria Cartridge visually centered when assembling into the item 424 Water Filter.

The contractor is also directed to change the FEMU-R-001, section 7.2.6.1-Special Processing Instructions, as referenced in Attachment A to this supplementary agreement..             

REF. SA 318

EMU Small Suit SSA Development and Certification Program
The contractor shall complete the detail design and analysis of the small suit Upper and Lower Arms, Canted Waist, LCVG, intermediate size boot sizing insert and EVVA Visor knobs.  In addition, the contractor shall fabricate Development and Test (DVT) components, which are built to a higher standard than the prototypes and incorporating any changes identified during manufacturing.  DVT components shall be used for development testing to establish the life of the component for certification requirements.  The contractor shall also support 1-g crew fitchecks, and support Neutral Buoyancy Lab (NBL) runs with DVT gear and with the first set of training hardware.  The contractor shall generate, conduct and complete small suit development CDR, including RID reviews and closures.  The contractor shall fabricate certification components and conduct cycle certification of small suit Upper and Lower Arms, Small Arm Bearing, and Canted Waist.  In addition, the contractor shall prepare production documentation, produce one set of each component (to be used for training), and support JSC review and approval of certification documentation.  In addition, the contractor shall define standard inspection criteria for new bladder and issue man-rating memo for NBL Runs.

The contractor shall complete the EMU SSA Development Critical Design Review (CDR) by 6/7/02

Ref. SA 319

EMU Small Suit HUT Development and Certification Program
The contractor shall complete the design and certification of the Small Suit Planar HUT and HUT TMG.  This effort will include the following:

- Perform the Small Planar HUT Preliminary CATIA foam model design and structural design analysis

- Complete CATIA Model Definition

-Production of  external and  internal HTS SLAs for development of the internal Small HUT hardware and the small size Planar HUT TMG

-Fabrication of 4 HUT tooling foams 

-Completion of Class I & III drawings

-Conduct fitcheck evaluations with Class III Unit

-Complete structural certification for HUT design for flight

-Design and manufacture HUT tubes, ducts, shields, covers, and related tooling

-Complete detail identification of long-lead SSA items including arm bearings and associated test fixtures and tooling, and canted waist primary and secondary restraint bracket

-Manufacture of a Class III HUT

-Provide HTS details for planned production phase

The following is GFE that will be provided to support this effort:

a. Two (2) pair of Enhanced Arm Assemblies (including Arm Bearing Disconnects)

The following GFE shall be provided from the Class III Small Pivoted HUT:

b. Class III Neck Ring

c. Class III HUT Side MWC

d. Class III Neck Ring Loop Tape Attachment (left/right) 

e. Class III Shoulder Pad Brackets

f. Class III HUT Vent Side Seal Assembly

g. Class III Hose Clamps (3)”

The contractor shall complete the EMU SSA Development Critical Design Review (CDR) by 6/7/02”

Ref.:  SA 327

EMU SSA In-line Cable Voltage Regulator (ILCVR) Certification

The contractor is hereby directed to:

a. Certify, by analysis / similarity, the In-Line Cable Voltage regulator and the Oxygen Pocket Connector Extension designs.

b. Process Class 1 Engineering Change Orders to support flight.

c. Process an MUA for material non-conformance and update MATCO Control sheets.

d. Submit a GCAR.

e. Submit a revision to IPAR-0092 and IPAR-0093 to fly existing voltage regulators and capacitors on the ILCVR until a permanent solution is established.

f. Upgrade the Hazards Report EMU 1-24-0018 (Sections EMU1 & EMU17) to reflect current hazard levels.

g. Update the limited Life List to include the Leg Cuff Extension.

h. All of the tasks associated with CCBD H7145 shall be conducted in accordance with the decisions agreed upon by NASA and Hamilton Sundstrand representatives at the ILCVR Meeting held on July 26, 2001.  The main decisions from this meeting are summarized as follows:

1. All previous ILCVR units that flew on Type A TPS for 6A, 7A and 7A.1, whether they have had operational cycles due to flight use of heaters or not, will be acceptable for certification.  An update of the IPAR will include extending certification on all existing units, pending JSC/EEE approval of the IPAR.

2. Thermal Cycling and Burn-In testing will be performed on any new ILCVR assemblies.  Other than these two tests, there will be no changes in acceptance testing or manufacturing process compared to the units that were certified and flown on 6A, 7A and 7A.1.

3. The glove section of the Enhanced PDA will not be revised as part of this task.

4. NASA has requested that ILCVR Thermal cycling be incorporated into the LSS Certification Cycle Model.  If that were performed, a new thermal cycling requirement would be addressed as a part of the ILCVR certification package.  Adding the Thermal Cycling Requirement to the LSS Cycle model is not in the scope of this task.  However, a revision to this CCBD will be presented to add that scope to this task.

Ref. SA 332

The contractor is directed to perform the following tasks, which assumes that the vibration can be sufficiently dampened using a fabric container and foam in sufficient amounts that are available for the HUT in the middeck/airlock.    

1. Certify the EMU HUT ORU for launch/land stowage as a CEI in the space shuttle middeck or airlock. 

2. Certify the EMU DCM ORU for launch/land stowage as a CEI in the space shuttle middeck or crewlock.

3. Update the HUT and the DCM  S/ADs.  

4. Provide the following flight hardware: DCM protective covers (electrical connections, O2 fitting, HUT interface pad), HUT protective covers (PLSS interface pad, DCM interface pad, EEH cover, arm bearings, body seal closure, neck ring) PLSS protective covers (HUT interface pad, O2 fill line, electrical connectors, CCC Vent ports).

5. Certify protective covers as IVA hardware. 

6. Fabricate five (5 each) protective covers: one (1) training kit; three (3) flight kits and one (1) ISS kit consisting of the following parts list:  (Note:  Each item represents a quantity of one (1) part with the exception of the two items that reflect a quantity of two (2).)  

            New launch method for existing hardware (no configuration change):

                NOMENCLATURE                                PART NUMBER
               Planar HUT                                 
0102-110102      

Enhanced Arm 
0103-110103

                          
EMU electrical harness 
SV767690

                       DCM                                   
SV792294

New flight cover hardware: 


NOMENCLATURE
PART NUMBER

HUT DCM interface cover 
SVXXXXXX


HUT PLSS interface cover
SVXXXXXX


PLSS HUT interface cover
SVXXXXXX 


DCM HUT interface cover
SVXXXXXX


PLSS oxygen line cover
SVXXXXXX


DCM oxygen port cover 
SVXXXXXX


PLSS CCC vent loop cover  (qty.2)    
XXXXXX



HUT neck ring cover
XXXX-XXXXX


HUT body seal closure cover 
XXXX-XXXXX


HUT upper arm bearing cover  (qty.2)  
XXXX-XXXXX


PLSS Electrical cover
SVXXXXXX


PLSS Electrical cover
SVXXXXXX      
 

  
PLSS Electrical cover
SVXXXXXX




PLSS Electrical cover
SVXXXXXX

     DCM Electrical cover 
SVXXXXXX


DCM Electrical cover 
SVXXXXXX


                       DCM Electrical cover 
SVXXXXXX                                      

HUT Electrical cover
SVXXXXXX


HUT launch/land stowage container
XXXX-XXXXX


DCM launch/land stowage container
XXXX-XXXXX


DCM assembly drawing 
SEDXXXXXX


HUT launch assembly drawing
SEDXXXXXX

7. Provide five (5) stowage bags each for the HUT ORU and for the DCM ORU. 

8. HUT assembly (includes upper arms and EEH) interface control drawing (ICD) for middeck launch configuration.  

9. Identify existing ISS flight stowage bag or location for four (4) HUT soft covers.  

(Note: Revisions to CCBD H7164 will be made to accomplish the following;  1. Change the FEMU-R-001.  2. Incorporate the weight impact. )   


Ref. SA 338: 

The contractor is hereby directed to modify and redesignate the Phase VI size 6LE PVU, flight and back-up gloves with a 6NM palm bar.  The Contractor is also directed to publish a Class II change to incorporate the 6NM palm bar into the 6LE size configuration, change the document package from the 6NL PVU S/N 6015 back to the 6LE designator, and change the PVU 6015 glove labels from 6NL back to 6LE.

Reference SA 339:

The contractor is hereby directed to: 

· Certify and Implement the Phase VI restraint  incorporating the replacement ripstop material to 198 hours (20EVA) based on the results of a 396 hour manned certification test.

· Build a pair of Class I Phase VI gloves (0106-212147-05/06-6BY) and spare TMGs under the Full implementation program using the new ripstop material for use in manned testing, writing and submitting of a certification test plan for approval.

· Conduct a TRR and submitting TRR sheets for approval.

· Conduct a 396 hour manned certification test and write and submit a certification report and closed CIARS for approval. 

Certification closure by 7/30/02.

Ref.: SA 342

Due to the Phase VI Glove heater damage from the present 12V heater system (reference (RED J-EMU-106-020), the contractor is directed to develop and certify for single mission use a 12V Phase VI Heater In-Line Cable Voltage Regulator Assembly as part of a short term corrective action.  In an effort to support Flight STS-100/6A, and subsequent flights requirements, the contractor is hereby authorized to complete the following tasks no later than March 31, 2001.  

1. Develop a 12V Phase VI Heater In-Line Cable Voltage Regulator Assembly that will meet the operational temperature requirements of the Phase VI Glove and PLSS.

2. Define the packaging arrangement that will be used within the EMU.

3. Perform fit checks of the redesign in the Pivoted, Non-ORU and ORU HUT’s.

4. Test Readiness Review

5. Perform manned and unmanned 2-foot chamber testing at NASA JSC.

6. Design review at NASA JSC.

7. Provide Status Report (EMUM) to NASA XA on or before March 31, 2001.    

Ref.: SA 347

CCBD H7154- Approval Of Additional Items into the EMU Vent Loop To Be Used As Fingertip Protection


The contractor is directed to address the certification impact to the EMU of allowing bandages, Dermabond, Steri-strips, Bioclusive, and Tegaderm to be applied to the fingers prior to donning the EMU.  These items are currently flown as part of the Shuttle Orbiter Medical System but are currently not approved for use within the EMU.  The output for this task will be an Engineering Memorandum for flight 7A, documenting the impacts of these items being present in the EMU Vent Loop.  An Engineering Memorandum providing full certification rationale will be submitted after 7A. 

Ref.: SA 349


H7175 EMU SSA Boot Fit Easement

A.    The contractor is directed to revise the Sizing Document, Maintenance Manual and the FEMU-R to incorporate the new lacing procedure and Class I fit checks.  The contractor is also directed to add the following to FEMU-R-001, Section 7.1.1:

“Perform suspended fitchecks for each crewmember prior to each mission using their NBL sizing. Perform fitchecks by suspending the CM on a donning stand and taking majority of CM’s weight out of the feet for a minimum of 15 minutes. Fitchecks shall be conducted in Class I foot gear (boots, BSI, Thermal Slipper, socks). The LCVG may be Class IIIW, provided flight configuration pads are included. In the event that hardware is either not manifested for a crewmember of his intended hardware is already on orbit, similarly sized or smaller Class I hardware, with regard to the instep, may be used as an indicative fitcheck.”


B.  The FEMU-R-001 update to be completed on or before November 13, 2001

Certification closure by February 25, 2002.

Ref. SA 361

Procurement of Parts for ECWS

The contractor shall procure EEE parts to support assembly of the following:  one (1) certification and fourteen (14) production ECWSs; and electromechanical details required to assemble one (1) each certification ECWS and I-156 Harness, with manufacturing spare parts available as required 


Ref.: SA 354

The contractor, HSSSI, is hereby directed to perform the thermal testing and analysis necessary to verify that the addition of the authorized fingertip protection materials do not interfere with the crewmembers ability to sense heat and assure that glove heaters are off prior to the bladder reaching unacceptable temperatures.  

Thermal testing and analysis and closure of STS-109 certification by 1/14/02 (COFR2 - 7days)

Full certification closure by 2/15/02*

*  This does not include effort to support SMART Reviews, SSRP Reviews, GCARs and Engineering Changes. 


Ref.: SA 358


The contractor is directed to modify the EMI filter section of the SOP Pressure Transducer as corrective action for RDR H-EMU-215-C002.  The contractor is also directed to incorporate the new Pressure Transducer (SV823476-3) into the Secondary Oxygen Pack drawing.

Ref. SA 370  H7174 – EMU Softgoods Barcodes Fix

  The contractor is directed to perform the following tasks for the implementation of ISS barcode labels for flight and training EMU softgoods (identified below).  

1. Generate NASA drawings for softgoods barcodes production and    installation. 

2. Generate and approve GCAR for new barcode assembly P/N created. 

3. Train USA technicians on softgoods barcode assembly production and installation (as required). 

4. Generate and approve CTSD softgoods barcodes installation procedures.        

List of Softgoods affected by the above changes:  

DIDB Restraint Bag



 P/N 0102-812241

Phase VI Glove TMG
P/N 0106-812144

ORU DCM TMG
P/N 0100-811998

ORU PLSS TMG
P/N 0100-811994

ATMA (Thermal mittens)
P/N 0106-811540

CCA 






 P/N 0101-10001

MWC Flight Cover (Sock)
P/N 0102-89931

IEU Pouch Cover
P/N 0100-812231

Pouch Protective Sizing Ring
P/N SED 13101713

Protective Cover
P/N SED 13101715

Durrette Helmet Covers 
P/N 528-20836

EMU equipment / Airlock Stowage Bag
P/N SKD13101496

LTA Restraint Bag
P/N SKD13100488

LTA Restraint Strap
P/N SED13101654

EMU Servicing Kit




 P/N SJG13101833

Ref.: SA 369  H7196 – I-113 Nituff Removal

    The contractor is directed to remove the NITUFF coating requirement on the I-113.   Presently, there are two coatings on the I-113 housings: NITUFF and Type III Anodize.  Pitting has been found on production housings.  This pitting has been attributed to leaking maskant during the NITUFF application process.  By removing the NITUFF coating requirement and replacing with Type III anodize of the same thickness as the rest of the housing, the need for maskant is eliminated.       

DELIVERABLES:  Certification on or before July 18, 2002



Ref.: SA 368 H7186 EMU/SSA On-orbit and Maintenance Int.

     The Contractor is directed to extend the Maintenance interval to a maximum of four (4) years on the selected SSA S/AD’s as identified as follows;    

     S/AD’s affected: 0101 - 10001 – CCA 

                                0102 – 110102 – Enhanced Planar HUT

                                0103 - 110103 – Enhanced Arm Assembly

                                0103 – 112103 – RPHG Arm Assembly 

                                0104 – 110104 – LTA

                                0105 – 10005 – Helmet

                                0107 – 10007/0107 – 11000 - LCVG

                                0108 – 10008 – EVVA 

                                0110 – 110110 - DIDB

                                0800 – 112418 – EMUPH SEMU Harness, 12 volt

     The contractor will also provide certification by analysis for the extension of the maintenance interval.   

DELIVERABLES:  Certification EMUM on or before May 8, 2002

                              CIARS on or before May 8, 2002       

                              Certification closure by May 21, 2002  


Ref.: SA 366

     HSSSI is directed to bake–out one additional pair of Phase VI size 6MA TMG’s.  USA will ship the TMG’s to CTSD for removal of the 12 volt heaters and harness.  The bake-out will be performed JSC.  CTSD will then ship the baked-out TMG’s with harnesses back to USA for reintegration on flight gloves SN 6039.  The TMG’s will be identified as having been baked-out so that no RTV is added during processing or fabrication subsequent to the bake-out.  After bake-out, ILC, Dover will send personnel to CTSD for reinstallation of the heaters and harness.   

     The additional TMG to be baked out is needed as an additional glove size which has been identified as a back-up unit for the Hubble mission. 

Ref.: SA 367

     The Contractor is directed to update the Phase VI Glove S/AD to incorporate a revised Glove Thermal Curve.  The contractor will also update the S/AD’s as identified as follows, to incorporate new Touch Temperature curves for the TMG’s.  

     S/AD’s affected: 0102-110102 – Planar HUT

                                0103-110103 – Enhanced Arm Assembly

                                0103-112103 – RPHG Arm Assembly

                                0104-110104 – LTA

                                0106-110106 – Phase VI Glove

                                SV799100/2 – PLSS

                                SV799045/2 – SOP 

     The contractor will update the PLSS S/AD to address variations of the Airlock temperature to EMU interfaces and an increased temperature to the O2 fill line. 

DELIVERABLES:  Certification EMUM on or before April 01, 2002. 

                              CIARS on or before April 01, 2002.        

                              Certification closure by April 15, 2002.           

Ref.: SA 368

     The Contractor is directed to extend the Maintenance interval to a maximum of four (4) years on the selected SSA S/AD’s as identified as follows;    

     S/AD’s affected: 0101 - 10001 – CCA 

                                0102 – 110102 – Enhanced Planar HUT

                                0103 - 110103 – Enhanced Arm Assembly

                                0103 – 112103 – RPHG Arm Assembly 

                                0104 – 110104 – LTA

                                0105 – 10005 – Helmet

                                0107 – 10007/0107 – 11000 - LCVG

                                0108 – 10008 – EVVA 

                                0110 – 110110 - DIDB

                                0800 – 112418 – EMUPH SEMU Harness, 12 volt

     The contractor will also provide certification by analysis for the extension of the maintenance interval.   

DELIVERABLES:  Certification EMUM on or before May 8, 2002

                              CIARS on or before May 8, 2002       

                              Certification closure by May 21, 2002 

Ref. SA 262:

The Contractor is directed to complete the redesign of the Enhanced Caution and Warning System (CWS P/N SV827600-1).  A Critical Design Review shall be presented on or before July 31, 2002.  Also, the Contractor is directed to revise the following documents as applicable:


FMEA/CIL


SAR/HR


FEMU-R-001


Limited Life List 

NOTE:  The above documents will be revised under this SA, but will be submitted on a subsequent revision to this task.

Deliverable:

One System Test Rig, P/N SVSK125650-1 shall be delivered in place at Windsor Locks on or before 2/28/02 and one Acceptance Test Rig, P/N SVSK125710-1, shall be delivered in place at Windsor Locks on or before 4/30/02.** 

Ref. SA 376

2.1.2. Hardware Development and Certification Testing
The Contractor is directed to provide additional effort to redesign the I-440 EMU Electrical Harness.  This includes the effort to redesign the EEH using LEMO connectors as a replacement for the ITT Cannon connectors that will no longer be supplied.  Also, the contractor shall present the FMEA/CIL changes to the SMART and SSRP.  In addition, the maintenance manual will be updated to incorporate the redesigned EEH.             

The dates contained in Table 1 are intended for planning purposes only

TABLE 1

	
	Quantity
	Classification of EEH
	Delivery Date

	
	-
	Cert completion
	 5/15/02(Revised from 3/1/01)

	
	3
	Flight
	5/31/02 (Revised from 3/28/01)

	
	3(Revised from 4)
	Flight
	7/31/02 (Revised from 6/30/01)

	
	7
	Flight
	10/15/02 (Revised from 10/15/01)

	
	7
	Flight
	1/15/03 (Revised from 1/15/01)

	
	7(Revised from 6)
	Flight
	3/31/03 (Revised from 3/31/02) 

	
	18
	Training EEHs
	4/11/02 (Revised from 2/month)


Ref. SA 373

CCBD H7171 – Certification of Neoflon M-400H

The Contractor is directed to certify Neoflon M-400H as an acceptable alternate to Kel-F 81.  The manufacturer of Kel-F ceased production in 1991 and existing stock is low.  Neoflon M-400H is chemically the same material as Kel-F.  However, there can be differences in oxygen compatibility depending on processing.  To ensure oxygen compatibility, a new specification will be written in order to control key parameters: zero strength time and crystallinity.       

Ref. SA 372

CCBD H7204 – Baselining of EMU CIL for SSRP

The Contractor is directed to modify the EMU CIL to the NSTS-22206 format (requires “Time to Effect” rationale and “Redundancy Screens” rationale) and present the EMU CIL to the SSRP on 4/24/02 and 5/22/02 for the non-EET CIL.  Also, the contractor shall support the EVA Community meeting to discuss changes to the FMEA/CIL DRD #28.  The agreed upon changes will be incorporated into DRD #28 under separate direction.  This task does not include changes to failure mode criticalities or significant technical changes to retention rationale.

Travel:  Two (2) engineers travel from Windsor Locks, CT to Houston, TX for two (2) trips each, three (3) days per trip

Ref. SA 374  

CCBD H7164R1  EMU HUT and DCM ORU Data Certification for Space Shuttle Stowage as CEI’s

2.1.2. Hardware Development and Certification Testing
The Contractor is directed to certify and update the following;  

1. Certify the EMU HUT ORU for launch/land stowage as a CEI in the MPLM. 

2. Certify the EMU DCM ORU for launch/land stowage as a CEI in the Airlock and MPLM. 

3. Update the SEMU harness, ILCVR, and EEH S/AD.  

4. HUT and DCM packaging prototype and engineering evaluation unit delivered to ORU mockup upon task completion.

5. Add crew consensus.

6. SSRP and or SMART board review of CIL and FMEA test tile revision.  

7. Fabricate eleven (11) sets of CCC port covers for a total of sixteen (16) sets.    

Delete the following:

1. HUT Launch/land stowage container XXXX-XXXXX

2. DCM launch/land stowage container XXXX-XXXXX

Add the additional hardware title and part numbers to the existing parts list;

  1. 
EMUPH SEMU harness    P/N 0800-112418. 

  2. 
ILCVR     P/N 0801-112983.  

  3. 
EMU Electrical Harness    P/N SV822075

DELIVERABLES;

1. Certification by May 29, 2002. 

2. Certification of CCC port covers by February 19, 2002.  

3. Three (3) sets of port covers by February  21, 2002, with the balance on May 20, 2002.  

4. Two (2) sets of HUT hardware by May 1, 2002, with the balance on May 20, 2002.  Reference EC 182135-550,550-001.   

Ref. SA 384

CCBD G6605R6 EMU LSS Increased Capacity Battery Certification With New Cellophane

The Contractor is directed to perform the following tasks;

     Test four 4-cell battery monoblocks and manufacture one  (1) Battery Assembly (SV819600-XX- 

XX) to support certification of a revised battery configuration with new cellophane separator material. 

A laboratory analysis will be conducted on the new cellophane material.

Performance testing will be conducted on four 4-cell units. 

The new configuration will be certified by test and analysis through the following activities; gas generation testing, wet life testing, rapid cycle testing, and temperature testing. 

The current configuration cellophane (Flexel) will be incorporated into 2 units; part number  SV819600-01-00, serial numbers 2029 and 2030.  

The contractor is directed to complete the manufacture of ten (10) units with the new cellophane (UCB).   

FLIGHT EFFECTIVITY:

XN: Interim Certification Closure (GCAR Approval) 10-03-02.  This Interim Cert Closure will      allow usage of ICB’s on the following missions: STS-114, 01-17-03, STS-115, 04-10-03, STS-116, 05-30-03, US Increment EVA #2 AND #3, STS-117, 08-21-03, US Increment EVA #4, and STS-118, 09-25-03.    

DELIVERABLES: revised as follows;

5. Two (2) units, (SV819600-01-00, S/N’s 2029 and 2030, FROM: 09-30-01 TO: 06-03-02.  These batteries will be shipped less battery relief valves.    

6. Ten (10) units – new cellophane ONLY.  These batteries will be shipped less battery relief valves.  

a. Six (6) units FROM: 09-30-01 TO: 10-18-02

b. Four (4) units FROM: 09-30-01 TO: 12-20-02.     

Ref. SA 385

CCBD H7177 Incorporation of the On-orbit In-Suit Bends Treatment Procedure

The Contractor is directed to update SVHS 7800 EMU Design and Performance Requirements, BTA S/AD (SV792740/2), EMU FMEA (EMU1-28F-001), EMU CIL (EMU1-28C-001), and the EMU SAR/HR (EMU1-24-001) as a result of incorporating the On-Orbit In-Suit Bends Treatment Procedure in the EVA Checklist (JSC-48023).  This procedure was approved by NASA PRCB per CR S050210CE and CR S050417BN.  

Ref. SA 386

CCBD H7212 Update SVHS7800 and SVHS7802 for AMS-02 Magnetic Exposure and Radio Frequency Exposure

The Contractor is directed to certify EMU performance for exposure to the ISS AMS-02 (Alpha Magnetic Spectrometer High Strength Magnetic Field). The current requirement of 63 Gauss will be revised to 300 Gauss.  Additionally, the Maximum recommended Radio Frequency Exposure Level Curve and Table will also be updated.  Also, the contractor shall revise the following: SVHS 7800 paragraph 3.6.3 Electrical Systems, Fig. 7, Table VII and Table VIII. SVHS 7802 paragraph 3.3.2.2.5.2.8 Radiated Susceptibility, Electric Field, and associated Figure 12, Table I and II.  SVHS 7802 paragraph 3.3.2.2.5.2.9 Magnetic Field Susceptibility. The revision of SAR/HR hazard will occur under separate direction.

Ref. SA 387

CCBD H7167R1 EVARM Dosimeter Pocket  Certification Fabrication for the Use in EMU

The Contractor is directed to extend the EVARM certification from a total of 9 man-EVA’s to 11 EVA’s per component with no limitation on the total number of man-EVA’s as long as no component exceeds 11 EVA’s with an EVARM installed. 

The contractor is also directed to fabricate 30 Class I Pockets to be used on the prime and backup suits launched on the additional missions.  The effectivity of using the EVARM in the EMU is revised to include all flights and increments between STS-108 (UF-1) and STS-113 (11A).  Certification beyond 11A will not be considered as the dosimeters will be out of life.   

DELIVERABLES: 

30 Class I Pockets shall be delivered on or before April 12, 2002.   

Ref. SA 389

CCBD H7204R1 Baselining Of EMU CIL and SAR/HR for SSRP

The contractor is directed to modify the EMU SAR/HR to the NSTS-22254 format.  This format requires a 4 x 3 risk matrix chart for each EMU hazard.  

The contractor is also directed to update referenced flight rules in the hazard reports, as required, and present the EMU SAR/HR to the SSRP.   Magnetic fields will be added as a hazard to the Hazard Report EMU-018.  This task does not include changes to failure mode criticalities.  

Two (2) engineers will travel from Windsor Locks, CT to Houston, TX for one (1), three day trip.  

This update to the EMU CIL and SAR/HR takes the place of the normal June 30,2002 submittal.  The EMU FMEA update will be provided on or before June 30, 2002.         

DELIVERABLES: 

SAR/HR to NASA on or before May 30, 2002.   

Ref. SA 390

H7120 R1 EMU SSA Enhanced Small Boot Toe Spacer Certification and Implementation

The contractor is directed to process a Class I ECO to incorporate critical dimensions into the PDA and incorporate FEMU-R-001 revisions referenced in CCBD H7120R1.   The FEMU-R updates will include deletions of obsolete items and corrections.   

DELIVERABLES: 

Revised deliveries: 

From:  1) Fourteen (14) pair of toe spacers and modification kits to USA on or before 

 
February 12, 2002.      

             2) Certification Closure Date on or before 12/17/01.

To:      1) Fourteen (14) pair of toe spacers and modification kits to USA on or before 


March 22, 2002

                2) Certification Closure Date on or before 2/21/02.

Ref. SA 393

H7220 EMU/SSA Document Revision to Eliminate WLVTA to HUT Size Restrictions

The contractor is directed to revise the Pivoted and Planar HUT S/ADs Part I to allow the use of any size WLVTA on any size HUT.  The contractor will also update the Baseline Sizing Document to include additional detail in the initial suit sizing to select the most appropriate size WLVTA for that crew member.  The revision to the sizing document will allow the use of alternate size WLVTAs at the request of the crew member or as required to assure mission success. Additionally, the Maintenance Manual will be revised to remove the sizing restrictions imposed by the “Use On Code” listings.         

DELIVERABLES: 

Closure of ECOs on or before 09/09/02.   

Ref. SA 395

CCBD H7228 Addition of DPV Lever Stem Screening To FEMU-R-001

2.1.2. Hardware Development and Certification Testing
The contractor is directed to revise FEMU-R-001, EMU Processing Requirements and Constraints, to incorporate a verification that the helmet Combination Purge Valve (CPV) Lever Stem Subassembly is properly restrained within the CPV.  The contractor will also process a class II ECO to update and clarify the Baseline Maintenance Manual, 0111-70024, and to add this screen to the Air Lock Operations Sheet.  As the maintenance manual and operation sheet revisions are considered class II changes, there will be no direct deliverable associated with them.     

Ref. SA 396

H7221 EMU SSA Combination Purge Valve (CPV) Gasket Replacement and Flow Test Performance

The Contractor is directed to perform the following activities:

1. Obtain samples of the proposed supplier’s silicone base material for MATCO testing.  

2. Re-identify CPV gasket molds to incorporate new part numbers and obtain 10 each gaskets (2807-1 and 2802-1) with material Certificate of Compliance from Jonal Laboratories.  Additional Class I gaskets, 6 each (2807-1 and 2808-1) will also be procured and delivered to our customer.   

Start the performance of CPV/Helmet leak testing with gaskets made from the proposed replacement material

Ref. SA 397

CCBD H7203 EMU LSS Increased Capacity Battery Relief Valve Modifications

The contractor is directed to redesign and certify the new Battery Relief Valve (BRV).    

Certification on or before 12/17/02.

Ref. SA 401

CCBD H7208 – FEMU-R-004, EMU Launch-Stowage Constraints Document Baseline
2.1.2. Hardware Development and Certification Testing
The Contractor is directed to develop, publish, the new EMU Launch-Stowage Requirements Document, FEMU-R-004.  The FEMU-R-004 will be a Type I document; configuration control will be the same as FEMU-R-001.  Publication of baseline FEMU-R-004 shall be on or before 8/21/02 and revisions to the FEMU-R-004 shall be on or before 10/7/02.  

Ref. SA 403

Reference: CCBD H7186 R1 – EMU/SSA ON-ORBIT AND MAINTENANCE INTERVAL EXTENSION
2.1.2. Hardware Development and Certification Testing
The contractor is directed to extend the Maintenance interval to a maximum of four (4) years on the select SSA S/AD’s described as follows; 

S/AD’s affected:

0101-10001 CCA

0102-110102 Planar HUT 

0103-110103 Enhanced Arm Assembly

0103-112103 RPHG Arm Assembly

0104-110104 LTA 

0105-10005 Helmut

0801-112983 ILCVR

0800-112418 EMU PH SEMU Harness

SDRD affected: 

JSC-39194 EMU Power Harness

Deliverables:  

Certification EMUM on or before 08/13/02. 

CIARS on or before 08/13/02.

For CERT Closure by 09/03/02.    

Ref. SA 403 R1

The contractor is directed to revise the Radiation Dose Limits to the 8-year requirements.

Document affected:

SVHS7800 EMU Design and Performance Requirements Specification

Ref. SA 404

CCBD H7187 – EMU/SSA CHRONOLOGICAL LIFE EXTENSION IMPLEMENTATION
2.1.2. Hardware Development and Certification Testing
The contractor is directed to certify and implement the life extensions recommended by the SSA Chronological Life Extensions Study directed under PPDO 02-2.2.3A-402.  The definition of indefinate will be modified to permit extension of the DIDB restraint.  A list of the hardware that will be life extended is as follows: 

FROM 8 TO 10 YEARS:

Component                                                  PN  
CCA assembly                                       0101-10001

CCA Skull Cap Assembly                      0101-80841

WLVTA                                                  0102-82437-21 and subs

Jumper Loop Tubing                              0102-89929

Enhanced Arm Assy.                             0103-110103

LAA Cable (12V)                                    0103-212419

RPHG Arm Assy.                                   0103-112103

Enhanced Boot Assy.                            0104-210895

Leg Assy.                                               0104-210575

Brief Assy.                                              0104-810071

Adjustable Waist Assy.                          0104-812355

BLVD                                                     0107-81057-31 and subs

Vent Plenum Assy.                                0107-811466

Sizing Inserts                                         0107-82541-12 and subs

LCVG Restraint                                      0107-82968

Mini Vent Ducts                                      0107-89620-04 and subs

EMU PH SEMU Harness                       0800-112418 

EMU Power Harness                             SHG13101723

FROM 14 TO 15 YEARS (as applicable to Planar HUT configuration):

Component                                                        PN

HUT Assembly Lable                                  0102-24653

Neck Ring TMG Attachment Looptape       0102-812317 

  DOCUMENTS AFFECTED: 

S/Ads Affected: 

                                                                         ECO

0101-10001         CCA                                    021-0273

0102-110102       Planar HUT                         021-0274

0103-110103       Enhanced Arm                    021-0275

0103-112103       RPHG Arm Assy.                021-0276

0104-110104       Enhanced LTA                    021-0277

0107-10007         LCVG                                  021-0279

0800-112418       EMUPH SEMU Harness     021-0780   

SDRD Affected: 

JSC-39194          EMP Power harness            

Ref. SA 404R1

FROM 8 TO 10 YEARS:

Component                                                  PN  

ILCVR




0801-112983        

Ref. SA 407

CCBD H7240, LEAKAGE.  The contractor is directed to revise ICB S/AD to restrict orientation for non-inversion in 1G, update the Hazard Analysis report, and update FEMU-R-001 and ICB Battery activation procedure (SVHS14479) to add revised formation charge stand times.  

CERT closure by 10/30/02   

Ref. SA 408

CCBD H7242, I-300 DCM ON-ORBIT MAINTENANCE INTERVAL EXTENSION TO 730 DAYS.  The contractor is directed to recertify the I-300 DCM for an On-Orbit Interval of 730 days.  The CEI 300 S/AD SV792294/2, FEMU-R-001, and Limited Life List will be revised and information will be provided for the FEMU-R-003 ISS On-Orbit Maintenance Requirements (ref: CCBD H7210).        

CERT closure by 10/11/02.   

Ref. SA 409

CCBD H7038R2 – EMU SMALL PLANAR HUT DEVELOPMENT AND CERTIFICATION – DESCOPE
2.1.2 Hardware Development and Certification Testing
The Contractor is directed to delete the following;

ILC:  Review/incorporate Class I and II ECO’s.


Complete Internal Design release of BOM.

    
Receive CFE to support Cert Test program.


Order Arm Bearing test fixtures. 


Release Class I Documentations – FMEA/CIL, LLL , SAR/HR report.


Submit CDR package.


Present CDR at JSC. 


Evaluate TMG Stiffener evaluation. 

       HS:   Perform physical properties testing of SVHS 14822 and 14823 laminating system to  


provide a replacement material for the unavailable Epon 815/curing agent U laminating  system used to wrap the steel arm rings and manufacture the vent ducts.  


Develop shell fiberglass 5 ply lay-up method around neck ring to reduce wrinkles.


Complete tooling manufacture; 


    
Purge Duct Fitting (-201 Saddle) master.



Purge Duct Fitting (-201 Saddle) trim fixture. 



Outlet Duct/Purge Duct joint scribe fixture. 



Inlet Duct Trim Fixture. 



Arm bumper bonding fixture. 



WLVTA connector block bonding fixture. 



Harness Pin bonding fixture. 



Release Class I and Class III operation sheets. 



Release of SV810001 Small Planar HTS drawing. 



Process manufacturing prove out – 208 Purge Duct.

Ref. SA 410
CCBD H7239 Update SVH7800 and SVHS7801 For EMU RF Shielding Effectiveness/Crew Protection

The contractor is directed to revise the following EMU Specifications: SVHS7800 and SVHS7801: to document EMU shielding effectiveness/crew protection for non-ionizing RF radiation as encountered in STS/ISS EVA environment. 

CERT closure by 11/08/02.       

Ref. SA 411

CCBD H7244 – EMU SSA MAXIMUM ABSORBANCY GARMET (MAG) INSERT REPLACEMENT

2.1.2 Hardware Development and Certification Testing
The Contractor is directed to locate and approve a new supplier for the MAG insert.  This will require the contractor to obtain and evaluate samples of inserts from potential suppliers.  Once a new insert is selected, the contractor will update the MAG drawing/procedure with the new insert(s) and provide certification for NBL/On-orbit use.  The contractor is also directed to update the existing SMCAR to new Government Certification Approval Request (GCAR).      

Deliverables: Cert by 01/15/03.   

Ref. SA 412

CCBD H7246 – DIDB –03 DESIGN CERTIFICATION/IMPLEMENTATION 

2.1.2 Hardware Development and Certification Testing
The Contractor is directed to certify and implement the new –03 configuration Disposable In-Suit Drink Bag (DIDB).  The new configuration incorporates a silicone Sure Shot valve with a cracking pressure of 1.25 psi and .130 inch slit size.  The lower cracking pressure and a larger slit size will make drawing water from the DIDB easier in a 4.3 psi environment.  Certification will be accomplished by analysis based on demonstration.  

Deliverables:   25 Class I Units to support STS-113 (11A) Flight – by 09/10/02.

                       CERT closure by 08/28/02.           

2.2
Program Provisioning 

The contractor shall provide all resources necessary to support the contract program provisioning effort.   Program provisioning requirements shall be baselined on an annual basis and shall consist of field activities, special studies, special tests and supplier supportability and technology obsolescence.  In addition, program provisioning shall support ISS and Shuttle Program interoperability with international partners; manifesting, and scheduling issue resolution; international partner hardware and operational issues; EMU processing contractor issues; unscheduled EVA community meeting support; interface compatibility, and other unplanned EVA related activities. 

Ref:  SA 289

EMU LSS Allow Alternate Pressure Gauge With  A Reduced Bourdon Tube Flatness

The contractor is hereby directed to create an alternate pressure gauge that incorporates the use of drawing
 0481-8546 Revision A, which replaces drawing 0481-8541.  Use of 0481-8546 Revision A allows for an increased range in Bourdon Tube flatness from 0.025 to 0.057 inches vice the original drawing’s range of 0.037 to 0.057 inches.  The new specifications will allow the Bourdon Tube to be coiled in a fashion that will meet wrinkle specification requirements.  The title and associated part number information is as follows: 





Title:


Part Number:

















Pressure Gauge
SV767706-X


The following documents shall be updated to reflect the new nomenclature associated with this part:







SV767706







SV779301







SV822066







PLSV822066-1







PLSV822066-2







PLSV779301-19







PLSV779301-21

Ref:  SA 288

The contractor is hereby directed to determine the compatibility of AIRX44 cleaning solution with the generic materials comprising the SSA and the LSS. A material evaluation will be performed with a literature review to assess compatibility to clean blood and/or bodily fluids from Class I SSAs and external portions of the LSS during ground operations. 

The following document shall be updated accordingly:







CPPHSS

Ref:  SA 292

The contractor is hereby directed to revise the ORU SEMU configuration per SED13101492-320.

The following document shall be updated to reflect the new configuration:



SED 13101492-320 ORU, SEMU Configuration

Ref: SA 293 

EMU Battery Wet-Life Extension

The contractor is hereby directed to extend the wet-life of the current battery design from 170 days to a maximum of 270 days by limiting the out-of-freezer storage time to a maximum of 135 days.

The following documents shall be updated accordingly:


SEMU1-19-001 Limited Life List


SHVHS 7800 EMU Design & Performance Requirement Specifications 

Certification closure by March 2, 2001.

Ref:  CCO 299

Increased Capacity EMU Battery

1. Initiate the activities associated with advancing the configuration of eighteen (18) SV819600-00-01 Class 1 Increased Capacity Batteries (ICBs) to SV819600-01-00. This will segregate the 18 flight acceptable batteries from seven (7) SV819600-00-01 non-flight ICBs that were assembled with inadequately controlled materials (U-wrap Flexal Cellophane). The remaining seven (7) SV819600-00-01 batteries will be downgraded to Class II fidelity.  The Contractor shall implement material handling procedures at BST (the Monoblock supplier), that will be incorporated into the next ICB configuration. 

2. The Contractor is also directed to advance the configuration on the following ICBs:
INCREASED CAPACITY BATTERY INVENTORY

	HS ICB S/N
	   BST S/N
	CURRENT

BATTERY  CONFIGURATION
	ACCEPTABLE FOR FLIGHT
	CONFIGURATION AFTER CCBD G6605R5 APPROVAL
	PLANNED USE
	Completion Date

	2010
	023
	SV819600-00-01
	YES
	SV819600-01-00
	FLIGHT
	5/1/01

	2012
	025
	SV819600-00-01
	YES
	SV819600-01-00
	FLIGHT
	3/31/01

	2014
	027
	SV819600-00-01
	YES
	SV819600-01-00
	FLIGHT
	3/31/01

	2026
	041
	SV819600-00-01
	YES
	SV819600-01-00
	FLIGHT
	5/1/01

	2027
	040
	SV819600-00-01
	YES
	SV819600-01-00
	FLIGHT
	5/1/01



Ref. SA 325


NEW Configuration DIDB Certification / Implementation to minimize Inadvertent Actuation

The contractor is hereby directed to certify and implement the new configuration for the Disposable In-suit Drink Bag (DIDB). Certification is to be accomplished by analysis of confidence test data conducted on the new configuration. The “Confidence Test Plan” shall be submitted to CTSD for approval prior to performing the confidence testing.

The following are deliverables:

Quantity
Nomenclature






Due Date
12 

Prototypes for NBL Training ship to CTSD


09/26/01

25 

Class 1 Units to Support STS-108 (UF-1) Flight 

10/31/01

40 

Class 1 Units to Support STS-109 (HST) Training and Flight 
 11/16/01

Certification closure by 10/23/01.



Ref. SA 328



ORU Tool Kit Design, Fabrication and Certification



The contractor is directed to perform the following tasks:

a. Certify and transfer the spare ORU Tools developed from CCBD H7112 to USA.  Certification shall include the development and submittal of an EMUM to NASA by September 24, 2001, which shall detail the ORU change out rationale for the shuttle.  These spare ORU Tools will fly in the Servicing Kit on a Type “A” TPS to support HST.   

b. Create and certify an ORU Tool Kit by flight 9A (STS-112) that is complete with tools and components necessary for use on Station, MPLM and Shuttle. 
c. Fabricate three (3)(one station, two spares) Class I and two (2)( one Prototype non-deliverable and one training unit) Class III ORU Tool Kits complete with tools and components as defined below:    



QUANTITY     

 ITEM DESCRIPTION
2            


Hex head driver, 3/8” drive 

                             3          


Ball hex driver, 3/8” drive      

                             1           


Torque limiting drive, 1/4”          

                             1          


Torque wrench, 3/8” drive                     

                             1           


Open end wrench, 5/16”         

                             1           


Universal Joint, 3/8” drive 

                             1           


3/8” extension, 4”

    
1        


Adaptor, 1/4”Female to 3/8” male

                             2                  

SOP Over-ride protection tool 

                             2                  

DCM O2 fill- line O-seal spare   

4                  

DCM O2 fill- line backup ring spare


1



PLSS Interface, FW T8 filter, O-seal spare


8



PLSS  Interface, LCG Port, O-seal spare

2                  

PLSS Interface, Vent Loop, O-seal spare      

2                 

PLSS Interface, Secondary, O-seal spare

2 DCM Interface, FW O-seal spare

8                  

DCM Interface, LCG water, O-seal spare


2



DCM Interface, Sense port, O-seal spare

2  


DCM Interface, Purge valve port, O-seal spare

2



DCM Interface, Secondary, O-seal spare

2 


SOP Interface, O-seal spare

25 Teflon squares, 2” X 2” 

25                            Teflon squares, 5” X 7”   

2 Wrist straps, ESD control

1    Kapton Tape roll





        1                                  Scissor  

       
        3                     

Interface plates

1 Vent plug for CCC port

Ref.: SA 355

The contractor is hereby directed to revise the EMUM submittal date from         September 14, 2001 to November 9, 2001 and update the tool list and delivery dates as follows:

The contractor will deliver 4 kits.  Each ORU Tool Kit will contain the following tools and components designed and fabricated by the contractor:

QTY              Item Description

  1     HEX HEAD DRIVER, 3/8” DRIVE

  1     HEX HEAD DRIVER, 3/8” DRIVE

  1     BALL HEX DRIVER, 3/8” DRIVE

  1     BALL HEX DRIVER, 3/8” DRIVE

  1     HEX DRIVER, 1/4" DRIVE

  1     RATCHET, 3/8" DRIVE SEALED
  1     HANDLE, 1/4" DRIVE
  1     TOURQUE LIMITING DRIVE, 1/4”  

  1     TOURQUE WRENCH, 3/8” DR 

  1     OPEN END WRENCH, 5/16”

  1     UNIVERSAL JOINT, 3/8” DRIVE

  1    3/8” EXTENSION, 4"

  1    ADAPTOR, ¼” FEMALE TO 3/8” MALE

  2   SOP Over-ride Protection Tool

  2   DCM O2 fill-line O-seal spare (lubricated)

  4   DCM O2 fill-line backup ring spare

  2    PLSS Interface, FW T8 Filter, O-seal spare

  8   PLSS Interface, LCG Port, O-seal spare

  6    PLSS Interface, Vent Loop, O-seal spare

  2    PLSS Interface, Secondary, O-seal spare

  2    DCM Interface, FW O-seal spare

  8   DCM Interface, LCG water, O-seal spare

  2    DCM Interface, Sense port, O-seal spare

  2    DCM Interface, Secondary, O-seal spare

  2   SOP Interface O-seal spare

25   Teflon Squares

  2    Wrist Straps – ESD control

  1    Kapton Tape Roll

  1    Scissor

Items to be stowed in the ORU Tool Kit but will not be designed or fabricated as part of this CCBD.

4 Interface plates

2 Vent plug for CCC port

8 Electrical Covers

2 Oxygen Line Covers

10 Foam tip Swabs

2 O-ring Picks

1 Dynaband

4 pair of Powder Free Latex Gloves




Ref. SA 335

CCBD H7138F, Middeck EMU Battery Charger, ISS Certification and Production of Additional Flight Unit to Support STS-109

The contractor is hereby directed to: 

1. Support USA with certifing five (5) Middeck Battery Chargers and the increased capacity EMU battery (SV819600) for the ISS environment.

2. Provide a ROM for the fabrication of an additional class I middeck battery charger for STS-109.

3. Incorporate corrective action firmware and LED intensity changes into the configuration changes for the increased capacity battery (SV819600).              

Ref. SA 336

CCBD H7120 EMU SSA Enhanced Small Boot Spacer Cert. And Implementation

HSSSI is hereby directed to certify and implement the modified Toe Spacer in the Enhanced Small SSA Boot TMG that was developed and evaluated under PPDO 00-2.2.3C-208. FEMU-R requirements for boot/foot restraint interface will be evaluated as part of this task and revised if necessary.  HSSSI will revise manufacturing documentation and generate modification instructions to retrofit all delivered Enhanced Small SSA Boot TMG’s (Class I and III).

Ref. SA 337:  

CCBD H7145R1 EMU SSA In-line Cable Voltage Regulator (ILCVR) Certification 

The contractor is hereby directed to: 

· Perform 24 cert thermal cycles as part of the certification to the ILCVR assembly.

· Deliver six (6) each in Line Cable Voltage Regulator 0801-112983-01 and O2 Pocket Connector Extension 0102-812936-01 on or before 12/19/01.

Certification closure by 11/8/01.

2.2.1.   
Field Activities  

The contractor shall perform field activities at NASA/JSC in support of the EMU program.  Such activities shall consist of EMU Program management, interface coordination, equipment design, prototyping, development, testing, maintenance, repair retrofit, purchasing, shipping, receiving, Russian Orlan suit flight and training equipment maintenance, enhanced EMU hardware and ancillary equipment, and technical and engineering support.  Such activities shall not include the preparation of Orlan hardware for flight.  Field activities may be required at sites other than NASA/JSC throughout the contract period of performance.  The contractor shall prepare and submit a Field Operations Support Plan in accordance with Data Requirement Description No. 16.

The contractor shall perform the following field activities: 

a. Contractor activities on-site shall conform to all JSC requirements including personnel certification, training and safety.

b. Provide "Quick-Look" summary level and engineering reports for all testing and evaluations that are supported by the contractor.

c. Maintain procedures to ensure compliance with ISO 9001 requirements.

d. Maintain controlled process, man-rated, Class I and /or Class II EMUs at CTSD with Provisioning for contingency  flight processing.

e. Prepare test, installation, and checkout documentation in support of ground, flight, and EVA task activities and operations for EMUs, Russian suits, and EVA equipment, as directed by NASA or required by JSC safety requirements.

f. Engineering evaluation of proposed technical and FEPC processing changes including but not limited to CCBDs, EC/ECOs, DRs, RDRs, YTNs, WSTF requests, updates to S/ ADs, FEMU-R-001 EMU Processing and Constraints; SVHS-7800 EMU Design and Performance Requirements Specification, and MUAs. The contractor shall also provide Test Readiness Review (TRR) packages and limited life item management.

g. Provide pre and post mission EMU operations including; mission support, generation and maintenance of Mission Operations Plan, real-time EVA mission related engineering and technical capabilities, preparation of flight checkout and flight maintenance procedures, EMU flight readiness verification support, and maintenance of Bldg. 7 EVA Operation Room.

h. Provide assistance with the conduct of manned and unmanned tests in JSC facilities, including vacuum and thermal/vacuum chambers.

i. Perform anomaly analysis, redesign, fabrication and certification of the EMU systems described in paragraph r below.

j. Conduct the investigation of "out-of-family" (i.e., outside the experience base) conditions encountered during processing and flight and recommend corrective action, as appropriate.

k. Assist the EMU Subsystem Manager and other NASA organizations in developing EMU enhancements and associated EVA related equipment, and assuring flight readiness and achievement of mission goals.

l. Perform special evaluations of EMU and related EVA related equipment and facilities in order to achieve increases in the operating capability and safety margins of the equipment.

m. Provide manpower and materials to perform such activities as: rapid response anomaly investigations; corrective actions; certification; design; fabrication; hardware end item replacement, adjustment and retest; space awareness presentations and specialized engineering documentation/tests.  

n. Maintain shop and laboratory facilities on site at JSC to support the activities in paragraph 1 above. This includes maintenance, documentation and related activities of all EMU ground support equipment (GSE) located at JSC, except that belonging to the Flight Equipment Processing Contractor (FEPC).  Responsibilities include property accounting, inventory control, administration and reporting, VAX/Oracle database maintenance as required. This also includes GSE configuration maintenance and operation, implementation of changes required to assure similarity to flight-type checkout equipment, maintenance and issuance of bin stock, tools, expendables, and miscellaneous parts.

o. Maintain, develop, and fabricate EMU and EVA equipment including space suit, life support, mockup, laboratory support, and neutral buoyancy type equipment.

p. Perform design, analysis, fabrication, documentation, and certification activities for special EVA related equipment used in conjunction with the EMU.

q. Fabricate and maintain EMU related test equipment and provide new EMU related GSE as needed to support currently projected Shuttle and Station onsite processing activities.

r. Maintain configuration records, mini-databooks, and design control of EMU and Russian suits and EVA systems for neutral buoyancy and other non-space use including the use of oxygen-enriched air (Nitrox).

s. Establish and maintain an engineering data center at NASA/JSC. This data center shall have up-to-date copies of EMU program documentation including S/ADs, FEMU-R-001 EMU Processing and Constraints; SVHS`-7800 EMU Design and Performance Requirements Specification; EMU Certification Reports; "Quick-Look" Reports; failure reports; EMU drawings; EMU Master Authorized Change Records; and other documentation required to carry out the above activities for the EMU and Russian EVA related equipment.  The contractor shall also maintain "Update and Distribution System" for EMU/EVA related equipment, Standard Procedures and drawings, TPS, DR, DRL, drawing files, limited life item tracking, and the Flight Configuration Management System. The contractor shall coordinate the paper flow (RDRs, PDs, CCBDs, ECs) and problem resolutions including CRM tasks.

t. Provide transportation among JSC facilities for test support activities. Perform shipping and receiving capabilities for EMU/EVA related materials and hardware.

u. Operate and maintain a Bonded Stores Facility/Logistics in Bldg. 7A JSC for EMU/EVA related materials and hardware.

v. Assist the EVA Project Office in EMU and EVA related equipment management for SSP, MIR, and ISS assembly and operation missions. This shall include participation in the EMU Board, EVA Hardware Board, Configuration Change Board reviews, and EVA IPTs as directed.  It shall also include the planning and implementation of hardware design, development, testing and manufacturing, and provide technical coordination and review for verification of EVA related equipment.

w. Provide manpower and materials to perform crew procedures development and verification.  

x. Conduct and support manned and unmanned tests in JSC facilities, including neutral buoyancy facilities, Zero G and laboratory settings.

y. Provide engineering development and conduct tests to ensure EMU- interoperability with Russian Orlan suits, Russian EVA related equipment, and equipment provided by other international partners.

z. Provide technical coordination, engineering support, and testing to ensure proper integration of the EMU into the ISS. This shall include identification and resolution of problems/issues, engineering support for definition of interface requirements, conduct of tests to ensure proper interface and operation of the EMU with the ISS, and in the ISS EVA environment.

aa. Assist the EVA Project Office and other NASA organizations in assuring proper EMU and EVA related equipment manifesting and control.

ab. Provide assistance to the EVA Project Office for EMU and EVA equipment logistics.  It shall support maintaining a database with inquiry and read only access options for inventory control, tracking and allocation.  Responsibilities shall also include enabling logistic control of flight operational, development, and training hardware, tracking hardware quantities by name, part number, and serial number, and compiling data on current and future hardware configurations.

ac. Define EMU command and data interfaces for robotics. 

“EVA related equipment” is defined as equipment that is directly attached to the EMU and/or supports its operational, functional, or interoperability capabilities.  Examples of EVA related equipment include AAPs, tethers, donning handles, IFDs, MAGs, DACTs, and other similar equipment.       

Ref. SA 114


ee.

The Contractor shall revise FEMU-R-001, “EMU Processing and Constraints Document” to clarify the External Visual Inspection and Periodic/Quadrennial Inspection of “Vent Pad for Security of mount.”

This implementation shall be on or before January 13, 1999.   

REF. SA 316 &

Ref:  CCO 274 

2.2.1 Interfaces- ISS Joint Airlock
Due to limited stowage availability within the shuttle mid-deck, the contractor is hereby directed to begin work in defining new certification requirements for hardware stowage within the shuttle's joint airlock.    In an effort to support flight STS-104/7A requirements, the contractor is hereby directed to complete the following tasks no later than November 27, 2000. 

1. HSWL is to generate a preliminary document that defines the differences between the current stowage environment and those found within the joint airlock.

2. HSMS is to define the packaging arrangement that will be used within the joint airlock.

3. Upon completion of steps 1 and 2, HSWL shall submit the environmental and packaging information to NASA officials for review, adjustment and/or concurrence.

4. HSWL shall develop preliminary certification requirements for items to be stowed within the joint airlock.

5. The JAL was opened up for stowage of additional items.  The following increment 3 GFE items were identified and stowed in the JAL:

· Crew, or Tube Socks (standard cotton socks), P/N 528-40802-1, -2

· Woodsman Socks (wool blend), P/N ST17C3307-03

· Moleskin (on rolls), P/N 528-43041-1

· Comfort Gloves, P/N 0106-84906-03/04

· Mosite Pads, P/N  TBD

HSWL shall prepare a revision to acceptance of use EMUM (EMUM1-0560R1) that summarizes the certification status of the additional hardware, and submit to NASA XA.


Ref. SA 341 (Ref.: CCO 282)


Phase VI Processing and Training

In support of training and flight activities, the contractor is hereby directed to perform the following efforts associated with the processing and training of Phase VI gloves: 

           A.  Receiving/Bond Room, including receiving, storage, & record keeping.

B.
Neutral Buoyancy Laboratory (NBL) support including installation of wrist disconnects, sizing, TMG repair, structural and leakage evaluations as well as transport to and from the NBL. Post NBL test activities include checkout, rinse, dry and storage.

C. Prep and post activities include installation of wrist disconnects, sizing, structural and leakage evaluations, rinse/dry/store, as well as transport.

D. Fitchecks include installation of wrist disconnects, sizing, structural and leakage evaluations and support of Glove Box Evaluations.

E. 1-G activities include installation of wrist disconnects, sizing and structural and leakage evaluations.

F. Glove Box Evaluation activities include installation of wrist disconnects, sizing, structural and leakage evaluations, and technical support to operate the chamber for evaluations as well as transport.

G. Maintenance of the Phase VI Glove after 40 hours of use, which includes:

1. Wrist disconnect removal, inspection, assembly, and reinstallation.

2. Removal of TMG, inspection of the interior and exterior of TMG

3. Inspection of the restraint.

4. Inspection of the bladder.

5. Overall glove inspection of all components during this maintenance period.

H. Flight processing includes Class I Phase VI Glove build up, fitchecks, SAFER Reach evaluations, Bench Reviews, ETA Build Ups, and Flight Prep and Post. The following flights are being supported:

1. STS-92/3A (Post flight through the end of December 10/11/00 Launch Date)

2. STS-97/4A (Launch Date:  November 30, 2000)

3. STS-98/5A (Launch Date:  February 7, 2001)

4. STS-102/5A.1 (Launch Date:  March 8, 2001)

5. STS-100/6A (Launch Date:  April 19, 2001)

6. STS-104/7A (Launch Date: July 12, 2001)

7. STS-105/7A.1 (Launch Date:  August 10, 2001) Processing Assistance provided to USA

I. Technical issue resolution including Yellow Tag Notice & Discrepancy Reports.

J. Procedure maintenance.

K. Program and Technical Management (including safety review) for Phase VI Processing Activities

Ref. SA 303

1.2.1 Field Activities

This modification is issued to incorporate the implementation of GSFC HST requirements for thermal vacuum bake-out for eight (8) pairs of EMU Phase VI glove TMGs, part number 0106-812144.  These eight pairs of TMGs will undergo the following procedures:

A. Remove from production just prior to the installation of the 12-volt electrical heater harness.

B. These TMGs (0106-812107) will be sent to CTSD/JSC.  CTSD will perform the thermal vacuum bake-out as a government furnished service.  The contractor will ensure that no RTV is added during processing or fabrication subsequent to the bake-out.  

C. CTSD/JSC will return TMGs to ILC Dover for completion of the manufacturing process.

D. The deliverables to USA shall consist of the following:  

1. Four (4) Class I TMGs (0106-812144)

2. Four (4) Class I TMGs (Back-up TMGs)(0106-812144)


Ref. CCO 307

2.2.1 Field Activities

The contractor is hereby directed to perform the following efforts in addressing the certification impact to the EMU of allowing bandages, Dermabond, Steri-strips, Bioclusive, and Tegaderm to be applied to the fingers prior to donning the EMU.  These items are currently flown as part of the Shuttle Orbiter Medical System (SOMS) but are currently not approved for use within the EMU.  The output from this task will be an Engineering Memorandum for flight 7A, documenting the impacts of these items being present in the EMU Vent Loop.  An Engineering Memorandum providing full certification rationale will be submitted after 7A.

Ref. SA 326

EVARM Dosimeter Pocket Certification fabrication for the use in EMU

The contractor is directed to certify and fabricate the Extravehicular Activity Radiation Monitor  (EVARM) dosimeter pockets, part number SED 13101835, for the Liquid Cooling and Ventilation Garment and Communication Carrier Assembly.   These EVARMs shall be used on nine extravehicular activities in the increment number 4 manifest.  Specific activities to be accomplished are as follows:

a. Revise the Interface Control Document, review materials certifications, generate materials usage agreement, review test results, hazard and reliability analysis and write acceptability for multiple use Engineering Memorandum (EMUM).  

b. Generate Failure Mode and Effects Analysis assessments for pockets and EVARM dosimeter integration

c. Generate Government Certification Approval Request for pockets and add a note to CCA drawing to allow pockets to be added as a field option.  

d. The contractor is also directed to support the following:

1. Space Station Airlock Test Article test

2.  Support bench reviews 

3. SSRP 

4. SMART reviews

5. PRCB 

6. Certification of Flight Readiness and Flight Readiness Reviews.                       

The delivery schedule for the EVARM dosimeter pockets is as follows: 

Quantity                             Class

                      Delivery Date

Thirty (30)


Class I pockets

 09-07-01

Fifteen (15)


Class III pockets
   
 09-07-01

Fifteen (15) 


Class III pockets 

 09-07-01  

Ref.: SA 343

Plasma Contractor Unit (PCU)

A.
The contractor is directed to determine the catastrophic and critical effects of plasm discharge on the EMU during EVAs in the event of Space Station PCU failure.  The contractor will assess for:

· Direct electrical injury to the crewmember caused by sneak circuit through EMU Battery/Biomed/EMU Electrical System.

· EMU susceptibility to plasma discharge from Corona affect of O2 leakage or sublimator H2O.

· Damage to EMU electrical components resulting from exposure to arc discharge.

· Evaluate critical effects of molten aluminum in contact with EMU suit materials.

· Assess potential impact of internal suit arcing (effect on bladder, CP).

B.
The contractor is further directed to perform initial development activities for  EMU/ EVA crewmember protection against Plasma arcing, which shall include the following activities:

a. Requirements Generation

b. Design Concept / Prototyping 

c. Design Reviews 

The efforts associated with activities (a) through (c) include travel for one initial, coordination meeting and up to two design meetings at JSC.

C.   The contractor is directed to conduct formal sample testing with ISS/EMU consensus on the test plan and interpretation of the results and continue to participate in the weekly PCU Technical Team meeting.  MSFC Testing Support will be provided to HSSSI as a Government provided service.  No costs are included in this PPDO for MSFC support.  Activities are as follows:

· Provide reliability assistance and analysis of the PCU Report

· Prepare Test Plan for EMU sample material and support MSFC testing.

· Prepare Test Plan for EMU Accessory Materials (ERCA, SAFER, REBA, etc)

· Reconcile Plan with MSFC

· Reconcile Plan with PCU Tiger Team

· Reconcile Plan with NASA EC5/XA/S&MA

· Support MSFC EMU Material Plasma tests

· Prepare Quick Look test report(s).

· Prepare analysis of Test result/prepare HS recommendations for results

· Reconcile with EMU Program

· Prepare Test Report/presentation for EC5, XA and S&MA

· Document results in EMUM

· Travel: 3 trips to MSFC [one(1) person, one (1) trip for two (2) weeks, two (2) trips for one (1) week.]

DELIVERABLES

EMUMS to be submitted to XA on or before January 31, 2001, which address the following topics:

· Ignition of suit oxygen atmosphere.

· Molten Aluminum contact with suit materials causing catastrophic damage.

· Affect of –140V electrical discharge arcing on SSA materials.

· Electrical issues summary memorandum(s).

· Ground rules and requirements associated with the EMU.

· Cost, schedule, technical trade-off of insulation options with recommendation (presentation at JSC).

· Prototype/mock-ups of insulating concepts.

· Feasibility/concept review meeting- TBD

Ref.: SA 345

     The contractor is directed to certify and implement the new configuration Disposable In-suit Drink Bag (DIDB). Certification will be accomplished by analysis of confidence test data for the new configuration, which will be generated and submitted to CTSD for approval prior to confidence testing.

Ref. SA 414

CCBD H6830R3 – IMPLEMENTATION OF THE NEW EEH CONFIGURATION

2.2.1 Field Activities 
The Contractor is directed to review the certification of EVA cables and CCEM pigtails and generate an Acceptability for Use EMUM covering the use of these items in the EMU.  This effort includes analysis by Materials, Systems, and Design to provide rationale for use within the EMU vent loop.  The EMUM will be released NTL 13 days after receipt of all certification paperwork and supporting documents. 

2.2.2.
EVA Preflight and Real-Time Mission Support
The contractor shall provide preflight and real-time support for simulations and flight.  Such support shall encompass plant as well as field facilities and will include a presentation by the contractor at the Flight Readiness Reviews (FRR) of a contractor-prepared FRR package.  For missions without scheduled EVA, deviations to the real-time support baseline plan may be documented by letter to the Contracting Officer.   During EVA, scheduled or unscheduled, the contractor shall be prepared to support tests and evaluations involving the use of training or flight hardware, and shall provide engineering expertise at the plant, in the field at JSC, and at major subcontractor sites during EVA missions.

2.2.3.
Special Studies

Special Studies shall comprise necessary analyses and evaluations, including prototype hardware, which are required to improve safety, increase functionality, enhance cost effectiveness or provide specialized information aiding in the utilization of the EMU under various conditions.  Special Studies will be directed by NASA.  The contractor shall complete a  report documenting the results of each special study accomplished using a contractor generated format.

2.2.4. 
Special Testing

Special testing shall be performed for purposes of expanding performance envelopes of EMU components; exploring off-nominal conditions; evaluating alternate concepts or designs; and performing special interface evaluations with other EVA-related systems.  Reports covering the results of such activities will be prepared and submitted in accordance with Data Requirement Description No. 17.

2.2.5.
Supplier Supportability / Obsolescence 

As directed, the contractor shall identify an acceptable alternate supplier and recertify  alternate supplier and the affected EMU hardware.  If redesign is required, the contractor shall, as directed, redesign the affected hardware and certify alternate supplier.    

As directed, the contractor shall resolve hardware, materials, components, and process obsolescence issues which may result in the loss of EMU production, repair, and failure analysis capabilities based upon an EMU Program life projected through December 31, 2020.

As directed, the contractor shall certify replacement materials and/or processes identified under 4.2 and 4.3. 

2.3
EMU Enhancements 

The contractor shall provide the necessary resources and carry out performance, process, technical, cost reductions and safety related enhancements to the EMU.  EMU enhancements shall be based upon the following objectives which are not in order of importance:

a. Increase EMU protection from harmful radiation.

b. Decrease up and down weight; reduce operations costs, both on-orbit and on the ground; reduce sparing; decrease production costs.

c. Increase the operational envelope in terms of EVA duration and the ability to sustain thermal extremes outside the current envelope of performance.

d. Ability to sustain lower and higher metabolic rates.

e. Increase safety both on the ground and in orbit by making design improvements which increase operating margins and safety factors.

f. Improve EMU robustness and resistance to damage from interfacing systems and equipment.

g. Extend EMU maintenance and refurbishment intervals. 

h. Improve glove fit and mobility; assure cost-effective, on-orbit replacement of high-wear glove components; maintain or improve hot and cold thermal protection; and reduce fabrication costs. 

i. Increase in micrometeoroid / orbital debris protection so as to provide a probability of no penetration (PNP) greater than the current capability of the EMU.

j. Reduce on-orbit EVA preparation and post EVA operations time.

SA 378

H7044R3 ECWS
The Contractor is directed to perform certification and production of the Enhanced Caution and Warning System (ECWS) P/N SV827600-1 and the Item 156 Electrical Harness.  This effort is to support replacement of current CWS inventory that will begin to expire in June of 2003.  Also, the contractor is directed to perform a Certification Serial Data Transfer Test.

2.4.
Anomaly Analysis

The contractor shall provide necessary resources and carry out anomaly analyses and corrective action determination for hardware which fails to meet performance requirements, including useful life.  This task shall determine cause of failure; determine corrective action to prevent recurrence; identify mission impact and rationale for flight, if applicable; and recommend disposition of affected items.


Anomaly analysis shall proceed immediately upon receipt of a failed item and shall be carried out in accordance with Data Requirement Description No. 18.

3.0
Hardware 
3.1
Hardware Provisioning 

The contractor shall provide the resources required to carry out the fabrication, assembly, acceptance testing, and production of flight and training hardware.  Hardware provisioning shall include EMU hardware and other EVA related hardware, and materials of certified design for the purpose of increasing EMU hardware inventories to meet Shuttle and ISS manifests; production of enhanced and/or replacement items; and retrofit kit production for maintaining a Probability of Sufficiency (POS) as discussed in Paragraph 4.4 PPS.  The exact configuration of each item, as depicted by the dashed part number, shall be the latest certified configuration, unless otherwise approved by NASA.

Provisioned EMU Hardware is delineated under Section J-8 - EMU Hardware Provisioning List which is hereby incorporated into the Statement of Work. 

Ref. SA 5 
3.1.1  HARDWARE PROVISIONING

The  contractor is directed to add an additional fabric piece to the IDB Restraint Strap on the Planar HUT to eliminate peel failure mode and the contractor is to provide retrofit kits for existing units.
Ref. SA 84 

3.1.2  


The contractor shall design, certify, and implement the EMU SSA Extra Short Lower Arm Assembly.  The Extra Short Lower Arm Assembly will use the existing Size 01 Power Harness.  The contractor will produce 8 pairs of the Extra Short Lower Arm Assemblies (3 training and 5 flight pairs).  Delivery of the first training pair will be by 3/31/99 and the delivery of the first two flight pairs by 9/15/99.  The remaining five pairs will be delivered by 11/15/99.

Certification closure date by 7/15/99.

Ref. SA 96

3.1.3 EMU SSA Phase VI Glove Production
The contractor shall produce and deliver fourteen (14) pair of Phase VI Gloves as directed by NASA Technical Direction in FY 99.  These fourteen (14) pair of Phase VI Gloves are intended to provide flight and back-up Gloves for EVA crewmembers through flight 4A.  Size definition of these Gloves will be provided via Technical Direction by the NASA EMU Contract Technical Manager.

Delivery shall be 5 months after receipt of technical direction.


Ref. SA 209

The Contractor is directed to incorporate the following configuration changes into ten (10) pairs of Phase VI Gloves:

1. Install teflon liner into bladder, flocking of bladder to flange, and turn restraint flange seam allowance away from bladder. 

2. Revise the whipstitching method used for ORU bracket attachment, apply a second coat of edgelocking to three high wear seams, transition of index finger base panel seam allowance from 5/32" to 7/32", and revise manufacturing process to improve bladder anchor tape bond strength consistency.  

3. Modify the Predelivery Delivery Acceptance document to remove Manned Pressurized Time from gloves upon delivery and to exclude TMGs from break-in cycling.

4. Modify Acceptance Data Package to document that the six-hour break-in requirement is satisfied prior to delivery and the start of Manned Pressurized Time tracking.

Ref. SA 184

The contractor shall incorporate the 12 Volt electrical system into two (2) pair of Phase VI Gloves to support flight 4A.  The remaining twelve (12) pair of Phase VI Gloves will be delivered with 3 Volt electronics.  (The above 14 pairs of gloves were directed under SA 96.)

Ref. SA 97

3.1.4  Additional EMU SSA Phase VI Glove Customizations
The contractor shall increase the inventory by adding six (6) additional customizations.  Direction to perform these six (6) glove customizations will be provided by NASA Technical Direction in FY 99.

Delivery shall be 9 months after receipt of technical direction.

Ref. SA 184

The contractor shall incorporate the 12 Volt electrical system into (6) pairs of the Class III customization Gloves to meet training requirements.  (The above (6) pairs of gloves were directed under SA 97.)

Ref. SA 210

The Contractor is directed to incorporate the following configuration changes into six (6) pairs of Phase VI Customization Gloves:

5. Install teflon liner into bladder, flocking of bladder to flange, and turn restraint flange seam allowance away from bladder. 

6. Revise the whipstitching method used for ORU bracket attachment, apply a second coat of edgelocking to three high wear seams, transition of index finger base panel seam allowance from 5/32" to 7/32", and revise manufacturing process to improve bladder anchor tape bond strength consistency.  

7. Modify the Predelivery Delivery Acceptance document to remove Manned Pressurized Time from gloves upon delivery and to exclude TMGs from break-in cycling.

8. Modify Acceptance Data Package to document that the six-hour break-in requirement is satisfied prior to delivery and the start of Manned Pressurized Time tracking.

Ref. SA 104


3.1.5

The contractor shall incorporate the new wrist tether strap into the RPHG Assembly design, through an engineering change.  The wrist tether strap part number shall be 0106-811-664-01.  The contractor shall also produce 50 (25 pairs) of flight wrist tether straps to be used to retrofit any 4000 series and RPHG gloves which, are being prepared for flights in the effectivity range of STS-96, including associated pre-flight activities.

Certification closure by 5/6/99.

Delivery of flight wrist tether straps will be by May 7, 1999.

Ref. SA 106   

3.1.6

The contractor shall have United Space Alliance (USA) ship the glove subject TMGs (S/N 108 only) to ILC Dover for installation of heaters.  The contractor shall also have ILC Dover install heaters into these 4750 glove TMGs for crewmember Bursch in order to support SESL run in February 1999.  The subject TMGs are of the heated configuration, with no heaters currently installed.  The TMGs shall be delivered, to the field with heaters installed, by February 19, 1999.

Ref. SA 108


3.1.7

The contractor shall produce the following SSA components required to increase the inventory in order to meet the increased level of NBL training requirements for HST.  

Component


Part Number

Size

Qty
Units

Del. Date

Helmet less CPV

0105-10005-10


1
ea
1/31/00

WETF EVVA


9843-02



1
ea
1/31/00

Dual Seal Scye Bearing
10134-02 w/23456


1
pr
1/31/00

Dual Seal Arm Bearing
10209-03



1
pr
1/31/00

Enhanced Leg Assembly
0104-210575-06
01

1
pr
3/10/00




Ref. SA 108 R1
Enhanced Boot

0104-201895-21/22
  Large
1
pr
4/30/00




Ref. SA 108 R1
Enhanced Boot

0104-201895-21/22
  Large
1
pr
5/31/00




Ref. SA 108 R1
LCVG Garment Assembly
0107-84029-22
  02

1
ea
4/30/00*

LCVG Garment Assembly
0107-84029-22
  05

1
ea
7/31/00*

*Delivery Dates are contingent upon acceptable tubing material replacement.

All components except the WETF EVVA will be delivered as Class 1 hardware and USA is to downgrade as needed to supplement the training inventory.  Components will be manufactured using the new bladder cloth P/N ST12N3555-05 where applicable.  



Ref. SA 110
3.1.8

The contractor shall produce the following SSA components required to increase the inventory in order to meet the increased level of ISS training requirements.  

	Component
	Part Number
	Size
	Qty
	Units
	Delivery Date

	Helmet less CPV
	0105-10005-10
	
	1
	ea
	1/31/00

	WETF EVVA
	9843-02
	
	1
	ea
	1/31/00

	Enhanced Upper Arm Assembly
	0103-29985-04
	XL
	1
	pr
	12/23/99

	Enhanced Lower Arm Assembly
	0103-210152-13/14
	O1
	1
	pr
	12/12/99

Ref. SA 110 R1

	Enhanced Lower Arm Assembly
	0103-210152-13/14
	O2
	1
	pr
	12/23/00

	Enhanced Lower Arm Assembly
	0103-210152-13/14
	O3
	1
	pr
	1/31/00

	Enhanced Lower Arm Assembly
	0103-210152-13/14
	O4
	1
	pr
	2/25/00

Ref. SA 110 R1

	Waist Restraint & Bladder 
	0104-810605-05 
	16XS16
	1
	ea
	3/31/00

	Waist TMG
	0104-84905-05-04
	16XS16
	1
	ea
	3/31/00

	Body Seal Closure
	9787-07
	16"
	1
	ea
	1/31/00

	Enhanced Brief Assembly
	0104-810598-06
	16"
	1
	ea
	3/7/00

	Enhanced Leg Assembly
	0104-210575-06 (Ref. SA 110 R4)
	O2
	1
	pr
	3/31/00

	Enhanced Leg Assembly
	0104-210575-06(Ref. SA 110 R4)
	O3
	1
	pr
	4/3/00

	Enhanced Leg Assembly
	0104-210575-06(Ref. SA 110 R4)
	O4
	1
	pr
	4/14/00

	Enhanced Boot 
	0104-201895-21/22 (Ref. SA 110R4)
	Large
	1
	pr
	6/30/00

	Boot Sizing Inserts 
	0104-212080-05/06
	SS
	1
	pr
	2/5/00

	Boot Sizing Inserts 
	0104-212080-05/06
	SM
	1
	pr
	2/18/00

	Boot Sizing Inserts 
	0104-212080-05/06
	SL
	1
	pr
	2/26/00

	Boot Sizing Inserts 
	0104-212080-07/08
	LS
	1
	pr
	3/7/00

	Boot Sizing Inserts 
	0104-212080-07/08
	LM
	1
	pr
	3/17/00

	Boot Sizing Inserts 
	0104-212080-07/08
	LL
	1
	pr
	3/29/00

	LCVG Garment Assembly
	0107-84029-22
	03TML
	2
	ea
	5/31/00*

	LCVG Garment Assembly
	0107-84029-22
	04MS
	1
	ea
	6/30/00*

	BLVD
	0107-81057-35/36
	02XS
	1
	pr
	1/31/00

	BLVD
	0107-81057-35/36
	03S
	1
	pr
	2/10/00

	BLVD
	0107-81057-35/36
	04M
	1
	pr
	2/29/00

	BLVD
	0107-81057-35/36
	05L
	1
	pr
	2/29/00


*Dates are contingent upon acceptable tubing material replacement.

All the above components except the WETF EVVA will be delivered as Class I and USA is to downgrade as needed to supplement the training inventory.  Components will be manufactured using the new bladder cloth P/N ST12N3555-05 where applicable. 

Ref. SA 111

3.1.9

The contractor shall fabricate and deliver the following flight hardware to USA for use on ISS Flights 2A.1 (STS-96), 2A.2 (STS-101) and 3A (STS-92):

Description




Quantity

Delivery Date
SSAPH Electrical Assemblies 

4 EA


2/12/99

SSAPH Electrical Assemblies

3 EA


5/7/99

SSAPH Electrical Assemblies

3 EA


7/30/99

(Ref. SA 165)

SSAPH Electrical Assemblies

3 EA


11/22/99

AHG Battery Assemblies


20 EA


2/12/99

AHG Battery Assemblies


20 EA


5/7/99

AHG Battery Assemblies


20 EA


7/30/99

(Ref. SA 165)

AHG Battery Assemblies


20 EA


11/22/99

Ref. SA 113 


3.1.10

The Contractor shall process hardware to support two (2) primary crew members on STS-93 in accordance with the standard list of SSP EMU hardware baselined for non- EVA flights per CCBD H6756FR2.  

Ref. SA 116 


3.1.11


The contractor is authorized to incorporate the 16-S-16 Waist TMG on the 16-XSF-16 Waist Restraint/Bladder Assembly. 

Certification Closure by 4/16/99

Ref. SA 117
3.1.12


The contractor is authorized to revise the Boot TMG installation procedure for delivery by 4/26/99.

Ref. SA 125
3.1.13


The contractor is authorized to perform the acceptance testing and final processing of 18 Item 141 enhanced Gas Traps P/N SV805257-1, with 11 units in FY'99 and 7 units in FY '00.  The current retrofit kits do not contain the necessary details to allow the life of the Item 141 to be extended beyond its 15 year useful life.  New lower housings and covers have been procured which, when incorporated with the retrofit kits will essentially create new build Gas Traps with a 15 year useful life.  The assembly of details is to be completed per the USA/FCE contract NAS 9-20000, under the original task to assemble the retrofit kits.  Testing required for all new builds will be completed under the EMU contract NAS 9-97150.  The first delivery shall be by 2/12/99.  

Ref. SA 127
3.1.14

The contractor is authorized to implement necessary modifications to the entire LCVG fleet for use with the Phase VI Gloves, including certification by analysis/similarity (the exact same LCVG configuration will be used when certifying the Phase VI Gloves).  The use of mini-vent ducts will also be mandated to prevent abrasion of the Phase VI Gloves.  ILC shall fabricate 148 pairs each of teflon cuffs and Gore-Tex thumb donning loops which will be delivered for installation by USA.  For STS-96 only, incorporation of the LCVG modifications will be accomplished by single mission certification with an acceptability for use memo addressing the 4000 Series Gloves.  Delivery of a minimum of twelve (12) LCVG modification kits shall be on or before 3/10/99.  Of these twelve (12) kits, four (4) will be used for flight hardware and eight (8) will be training units.  A minimum of eighteen (18) additional LCVG modification kits shall be delivered on or before 5/7/99.  All remaining modification kits shall be delivered on or before 10/11/99.  Both single mission certification and the acceptability for use memo for the 4000 series Gloves need to be finalized by 3/9/99.

Certification Closure by 5/6/99.

Ref. SA 212

EMU SSA LCVG FLEET MODIFICATIONS DUE TO PHASE VI GLOVE ABRASION

The Contractor is directed to revise the configuration of the LCVG by deleting the Teflon cuff and keeping the Gore-Tex thumb donning loops.  Also, the Contractor shall modify the attachment method of the Gore-Tex donning loop to the LCVG.  Flight authorization for STS-92, 97 and 101 will be obtained via Type "A" TPS and Acceptability for Use Memo prior to certification.

Certification Closure date by 2/25/00

Ref. SA 136

3.1.15
The contractor is authorized to extend single mission certification of the Phase VI glove for all flights until full certification is completed.  The contractor is also authorized to replan the Phase VI glove certification program with single mission certification for all flights by 3/20/99 with full certification by 11/4/99.

(Ref. SA 142)
3.1.16  

The contractor is directed to revise the arm position in the design in accordance with crew comments after evaluations of the prototype X-Large HUT.  

The following are deliverables:

Description
Part Number 

Quantity

Delivery Date
HUT

0102-110102-XX

7 ea


11/1/00

Ref. SA 155

3.1.17

The contractor is directed to fabricate and deliver the following:


Description

Quantity
Part Number
Delivery Date
4750 TMGS

1 pr

0106-211768

6/25/99 (for use on STS-99)

Also the contractor is directed to modify and deliver the following:

Description

Quantity
Part Number
Delivery Date

4750 TMGs

2 pr*

0106-211768

9/3/99 (for use on STS-101)

* 1 pair modified from 0106-811211 to 0106-211768

  1 pair modified from 0106-811852 to 0106-211768

Ref. SA 176
3.1.18

The contractor shall retain the Limited Life constraint on the LCVG that requires a preflight inspection on the teflon cuffs.  The certification status shall be reactivated for the previously certified LCVG with Biomed Assembly SED 13101526-303 configuration (without teflon cuffs) for use with the 4000 Series Gloves as necessary.  STS-93 shall also be included in the flight effectivity.

Ref. SA 179

3.1.19

The contractor shall incorporate non-heat treated Spring Plungers into the Adjustable Leg Bracket Assembly.  These new spring plunger components will be made of a non-heated material, which will allow actuation of the plunger in the Adjustable Leg Bracket Assembly.  The fleet will be retrofitted via a Mod Kit.  Incorporation of the Mod Kit will roll the Leg Assembly dash number, but not the LTA level dash number.  Delivery of the Spring Plungers as follows:

REF. SA 239


The Contractor is directed to incorporate a redesigned swivel pin into the Adjustable Leg Bracket Assembly.  The items below will be incorporated via a modification kit.  





Qty to FCE-EVA
Balance to
Qty to

Qty to



Spring



for STS-98 by 

FCE-EVA
CTSD

ILC Dover

Plungers


by 3/29/00

by 5/9/00
by 5/9/00
by 5/9/00
Total

0104-210826 (Small)

48 ea.


368 ea.

72 ea.

36 ea.

524

0104-210827 (Large)

48 ea.


368 ea.

72 ea.

36 ea.

524

0104-212700 (Swivel Pin)
48 ea.


368 ea.

72 ea.

36 ea.

524 



Certification by 3/24/00



DELETE per SA 239Qty to FCE-EVA
Balance to
Qty to

Qty to



Spring



for STS-98 by 

FCE-EVA
CTSD

ILC Dover

Plungers


by 3/20/00

by 4/28/00
by 4/28/00
by 4/28/00
Total

0104-210826 (Small)
48 ea


368 ea
72 ea

36 ea

524

0104-210827 (Large)
48 ea


368 ea
72 ea

36 ea

524

Certification Closure by 3/17/00.
Ref. SA 235

3.1.20 EMU/LSS:  DCM Potentiometer Replacement

The Contractor is directed to procure twelve (12) pairs of DCM Potentiometers P/N SV767784-2 & SV767785-2 by 12/31/00, to maintain a sufficient number of spares in stores to support future refurbishment of DCMs with the latest configuration potentiometers.
Ref. SA 249

3.1.21  EMU/LSS:  CWS Redesign Effort  
The contractor is hereby directed to perform preliminary design of a Caution and Warning System (CWS), which shall include:   
PRELIMINARY DESIGN PRIMARYACTIVITIES: (The primary activities listed below shall include, but not be limited to, the sub-level details specified in the CWS Design Activity (Baseline Schedule) of CCDB 7044.)

1.   System Level Design Definition  

2.   Design Mother Board

3.   Design CPU Board (First Board to Build in  Sequence)

4.  Design Analog Board

5.   Design Digital Board

6.    Design I/O Board

7.   EMI Effort

8.  I-156 Redesign

  9.   Software Requirements

10.  Integrated Box Level Testing

11. EEE Parts Requirements

12. Program Administration/Miscellaneous

13.  Update PDR Documents

14.  Conduct PDR:  The Preliminary Design Review (PDR) shall be conducted on or before October 31, 2000 in accordance with Data Requirements List (DRL) 42.

CCO 296

CWS Redesign Effort

The contractor is directed to initiate the redesign of the Enhanced Caution Warning System (CWS P/N SV827600-1).  A critical design review (CDR) shall be presented on or before January 31, 2002.  The design effort shall begin with the completion of the CWS Preliminary Design Review directed via the base CCBD (ref SA 249).

Ref:  CCO 300 – Phase VI Glove Heater Redesign

1. Due to the Phase VI Glove heater damage from the present 12V heater system (reference RDR J-EMU-106-020), the contractor is directed to develop and certify for single mission use a 12V Phase VI Glove heater system redesign as part of a short term corrective action. In an effort to support flight STS-100/6A and subsequent flights requirements, the contractor is hereby authorized to complete the following tasks no later than March 31, 2001. 

5. Develop a 12V heater system redesign that will meet the operational temperature requirements of the Phase VI Glove and PLSS

6. Define the packaging arrangement that will be used within the EMU

7. Perform fit-checks of the redesign in the Pivoted, Non-ORU and ORU HUT’s

8. TRR

9. Perform manned and unmanned 2 foot chamber testing at NASA JSC

10. Design review at NASA JSC

11. Provide Status Report (EMUM) to NASA XA on or before March 31, 2001.

SA 377
N=12, CCO 270 and revisions H7067

The Contractor is directed to procure LSS Hardware to replace expiring LSS inventory and continue planned maintenance of LSS Hardware that can be life extended through refurbishment.  

The Contractor shall perform the following tasks:  track and provide schedules for deliveries identified, coordination with USA (current review of the certification cycle model, plans for waiver/certification changes, and long term logistic planning), a 20-30 year Life Extension Fleet Leader Evaluation on Items 100(Primary Life Support Subsystem) /131(Primary Water Tanks), define appropriate logistical parameters to support N=12 and a certification cycle model update, provide technical findings and recommendations to waive LSS components (Items 100, 120, 125, 127/128, 134, 135, 137,142, 143, 145, 131, 148 and 162), evaluate acceptability for life extension for Item 111 (Primary Oxygen Bottle) and Item 210 (Secondary Oxygen Bottle) including coordination of a DOT exemption  and evaluate maintenance and on-orbit life for all EMU LSS components to 2 years and beyond (less nominal ground processing time).

The contractor shall provide for the development, certification, and delivery of the I-153, Caution and Warning Harness.  The redesign effort will provide for changes to the bracketry of the PLSS and one additional connector.  Also, a concept, preliminary, and critical design reviews will be held.  The certification of the harness will include presentations to the SMART and SSRP. 

The contractor shall provide for the development, certification, and delivery of the I-425, SCU Electrical Harness.  The redesign effort will provide for an additional power and return line.  Also, a concept design review will be held.  The certification of the harness will include presentations to the SMART and SSRP, as necessary.

Deliverables for the above effort:

1) Fleet Leader Report for items 100/131 shall be delivered on or before 7/31/02.

2) EMUM to define logistical parameters and certification cycle model update shall be delivered on or before 2/04/02.

3) EMUM to identify technical findings and recommendations for waivers of LSS components, identified above, shall be delivered on or before 4/31/02 for Items 100, 120, 125, 127/128, 134, 135, 137,142, 143, 145 and 6/30/02 for Items 131, 148 and 162. (Recommendation shall include a feasibility assessment for updating the certification vs. utilizing waivers).  

4) EMUM with acceptability rationale to life extend Items 111 and 210 shall be delivered on or before 6/30/02.

5) EMUM with acceptability rationale for extension at maintenance and on-orbit life for all EMU LSS components to 2 years and beyond shall be delivered on or before 4/30/02.

6) Provide an EMUM with a feasibility assessment and ROM for extending the life for all EMU LSS components to a minimum of 3 years shall be delivered on or before 8/31/02.

7) Item 153, Concept Review on or before 3/30/02 / Preliminary Design Review on or before 7/30/02 / Critical Design Review on or before 10/30/02 (OPTION 2) / Certification (including SMART/SSRP approval) on or before 12/31/03 (OPTION 2)

Item 425, Mini Design Review per telecon on or before 4/9/02 / Certification (including SMART/SSRP approval) on or before 9/30/02
3.2
Hardware Refurbishment

The contractor shall perform refurbishment operations on EMU hardware in order to extend the service life of EMU hardware.  This hardware will be returned either from NASA or the Flight Equipment Processing Contractor (FEPC).  Refurbishment will include the effort required to return the hardware to its original specification and include upgrading if mandated by an approved engineering change order.  The contractor shall develop procedures, drawings, and directives for NASA approval / concurrence.  This data will clearly define the repair activities for items requiring refurbishment.

Items returned by NASA or the Flight Equipment Processing Contractor (FEPC) for refurbishment shall be processed according to the EMU Limited Life List Data Requirement Description No. 19, latest edition, or according to life extension directives via approved engineering change order.  

All hardware subject to refurbishment operations shall be processed so as to be returned to NASA or the Flight Equipment Processing Contractor (FEPC) in accordance with the current authorized production configuration, or configuration authorized for that particular serial number item in accordance with the latest Master Authorized Change Record (MACR) - reference Data Requirement Description No. 20. 

EMU hardware refurbishment is delineated under Section J-7 - EMU Hardware Refurbishment Quantities and Delivery Schedule List which is hereby incorporated into the Statement of Work. 

Ref. SA 65

3.2.1

The contractor shall perform Space Station thermal certification for the EMU for all flights by 7/31/98.  Certifications are based receipt of on NASA definition of the Russian FGB-E-field by 6/15/98 and NASA definition of the system level thermal requirements, Phase VI Glove requirements, and suit touch requirements, by 7/15/98.  The form of the thermal inputs is per Attachments 1 and 2.   This effort provides two single-mission electromagnetic compatibility (EMC) certifications for ISS flight 2A by 7/1/98 and ISS flight 2A.1 by 9/17/98.  Deliverables are:  an EMU EMUM for flight 2A by 7/1/98, an EMC EMUM for flight 2A.1 by 9/17/98 and a Thermal EMUM for Space Station by 7/31/98.  

The contractor shall revise the requirements in affected specifications and S/ADs to reflect these changes under existing direction contained in CCO 1 to the EMU Contract NAS9-97150.

-------------------------------------------------------------------------------------------------------------

CD/DR:


TITLE:

H6823


FULL ISS THERMAL ENVIRONMENT CERTIFICATION

AND EMC CERTIFICATION FOR ISS ASSEMBLY FLIGHTS 2A AND 2A.1

-------------------------------------------------------------------------------------------------------------

CEI


Description

                   S/AD Part II (Specification) Number
PLSS
Baseline, Planar, ORU Planar

SV799100/2

SOP






SV799045/2

DCM
2000 Series, Planar, ORU Planar

SV792294/2

EEH






SV767690/2

CCC
2000 Series




SV792600/2

Battery
1000 Series




SV767789/2

Battery
2000 Series




SV819600/2

    ILC S/AD Part II (Specification) Number

CCA






0101-10001

HUT
Pivoted




0102-10002

HUT
Planar





0102-110102

Arm

Enhanced




0103-110103

Arm

Enhanced/Heated



0103-110203

LTA

Enhanced




0104-110104

Helmet






0105-10005

Gloves
4000 Series




0106-19010

Gloves
Phase VI




0106-110106

Gloves
RPHG





0106-111723

LCVG






0107-10007

EVVA






0108-10008

IDB

Reusable




0110-10010

IDB

Disposable




0110-110110

Cable
SSAPH, SEMU Heated Glove

0800-111983

Ref. SA 83
3.2.2  
The contractor shall revise the DCM delivery sequence and add effort to retrofit the remaining DCM Electronic Assemblies (I-350) S/Ns 2009, 2016, 2003, 2004, 2005, 2014, and 2007.  The additional effort shall include reworking the DCM housings by enlarging the EVA center hole, performing as-received inspection/testing of DCM Electronic Assemblies, and procuring 20 new LCD lens to support the remaining LCD Module retrofits.  Delivery of the 20 new lens shall be on or before 9/30/98.  Delivery of the current DCM S/N 2009 shall be on or before 9/17/98.

Ref. SA 188

3.2.2  Item 386 DCM Wiring and Electronic Assemblies  

The Contractor shall manufacture and deliver seven (7) Item 386 DCM Internal Wiring Assemblies for incorporation into refurbished DCMs in accordance with the DCM retrofit schedule below and in Section J-13, IX DCM Retrofit (Tri-Metal Gold).  In addition, the contractor shall refurbish five (5) DCM Electronic Assemblies, which will be incorporated into refurbished DCMs in accordance with this DCM retrofit schedule.  One (1) of the seven (7) Item 386 Internal Wiring Assembly will be provided by the contractor to support the refurbishment of DCM 2005 which will be refurbished under the contract Fleet Leader Refurbishment Program.  




   GFE




Serial No.

Receipt
Ship Date
2002


09/01/00
12/21/00
The following are GFE items (in bonded stores here at H.S.)required to support DCM deliveries:

Item 


Part Number



Quantity

360


SV767784



     4

361


SV767785



     4

362


SV826125-1



     2

364


SV823136-1



     7

365


SV767794-2



     5


366


SV771887-3
and/or SV813931
     6


367


SV767795-3



     7

368


SV767792-2



     5

     Ref. SA 107
     3.2.3

The contractor shall changeout the Vent Flow Housing (VVFH) on the PLSSs which reach their 15   year useful life expiration through 2001.  The nonrecurring and recurring effort is as follows:  

1.  Generate the SI by 2/21/99.

2.  Ship two WFHs from HS/WL bond stores by 2/21/99.

3.  Demonstrate SI to field as soon as flight PLSS is available in the field.

4.  Deliver four new WFHs by 12/15/99.

5.  Refurbish 2 WFHs by 6/30/00 and 2 by 3/31/01.

Ref. SA 132

3.2.4

The contractor is authorized to replace the SCU tether hooks from the current configuration of SV771749-200 to SED39119074-305.  The -305 hooks utilize a dry film lube coated aluminum plunger, which replaces the stainless steel plunger found on SV771749-200.

Ref. SA 133

3.2.5

The contractor is authorized to replace two (2) Multiple Connector latch screws (part number MS35233-13; 300 series stainless steel 25-100 ksi yield strength) with new longer screws (part number NAS1101E04-6; A286 with 107-160 ksi yield strength).  These screws will be replaced in eight (8) SCU Multiple Connectors at KSC and six (6) ESCU Multiple Connectors at USA per Service Instruction SI-EMU-427.

Certification Closure by 3/8/99

Ref. SA 168

3.2.6  

The contractor shall make changes to the 02 plunger for the SCU, DCM, and ISS EMU Umbilical (IEU) multiple connectors.  Changes are made as follows:

Plunger Retrofit




     Previously Assembled 
New Production Multiple



Item



    Hardware*

     Connectors**


Total

SCU (S/Ns 1005, 1014, 1016, 1017)
4


14



18

DCM (S/Ns 006, 008, 009, 014, 015)
5


11



16

IEU (S/Ns 1001, 1002)


2


4



6

* Requires disassembly of end item, retrofit, reassembly, PDA testing

** Plungers will be replaced during assembly of multiple connectors at supplier

SCU S/N 1008 delivery date is revised to 10/10/99 and SCU S/N 1011 delivery date is to 11/10/99.  

02/H20 Manifold Assembly S/N 010 delivery date is 12/10/99.

Screw Replacement



   Previously Assembled 
   New Production Multiple



Item



Hardware*


Connectors**



Total

IEU (S/Ns 1001, 1002)
2



4




6

* Screws will be replaced during retrofit of plunger provided above

** Requires disassembly of IEU multiple connectors

*** These quantities are included in those provided above

GFE – tether hooks, P/N SED39119074-305 required six weeks prior to delivery of SCUs.  

SCU/IEU/ESCU Multiple Connector Screw Replacement 
The contractor shall replace (27) 300 series stainless steel screws (yield strength 25 ksi min.) in the IEU multiple connector with A286 material (yield strength 107 ksi min.) as follows:
Qty.
Existing Part No.
Replacement Part No.
Length Increase
Comments
   Torque in-lbs

2

MS51959-2

A/L P/N 25963

None

Latch, Open Position
 3.5-3.0

1

MS16995-17

NAS1352N06-6

None

T-Handle Latch Lift
 9.7-8.3

2

MS35233-13

NAS1101E04-6

+ 0.125

Latch, Closed

 7.0-6.0

5

MS35233-13

NAS1101E04-4

None

Handle Cover Plates
 4.3-5.1

2

MS35233-15

NAS1101E04-8

+ 0.125

Bearing Stand

 4.3-5.1

4

MS35233-26

NAS1100E06-6

+ 0.125

HP 02 Fitting
            12.7-10.8

6

MS35233-26

NAS1100E06-6

+ 0.125

Cooling H20                  12.7-10.8

3

MS35233-26

NAS1100E06-6

+ 0.125

Portable H20                 12.7-10.8

2

AN505C4-7

A/L P/N 25964

+0.062

Bearing Stand

  5.5-6.1



Certification Closure date by 7/10/99
Ref. SA 380

Deferral Mod.

(Reference SA 168, Paragraph 3.2.6, REPLACEMENT OF SCU/IEU/DCM MULTIPLE CONNECTOR 02 POPPETS)

The delivery of  (1) SCU and (2) DCM Manifolds

FROM: 
9/30/02

TO:
(1) DCM Manifold S/N 006 – 9/30/03*



(1) DCM Manifold S/N 008 – 9/30/04**


(1) SCU S/N 1005 – 9/30/04 **


(Ref. SA 204)

3.2.7  Change Dimensions On AAP Support Pin and Pin Bushing Guide

The contractor shall perform a feasibility test.  Also the contractor shall provide latch details, upper supports and PLSS support brackets for (9) nine Class I AAPs.  Of the above (9) nine AAPs, (2) two AAPs (S/Ns 1014 and 1020)* will be refurbished to incorporate EC 182135-080, upper supports, PLSS support brackets and latch details. 

*Delivery of AAPs (S/Ns 1014 and 1020) will be 12 weeks after receipt of AAP at HSSSI.

The contractor shall revise the following documents:

-FMEA/CIL

-S/AD

-FEMU-R-001

-AAP drawings SV772212 Lower Support Pin and SV771998 Bushing Pin Guide

-Limited Life List 

Certification Closure by 6/28/00

Ref. SA 229

3.2.8

The Contractor is directed to upgrade the PLSS S/N 1004 from a Class II unit to a Class I unit (Reference JSC System Level Procedure 4/8).  Also, the contractor is authorized to overhaul, rework, and repair or replace the PLSS components to bring PLSS 1004 to flight condition.

Delivery of PLSS S/N 1004 (Less ORU TMGs) by 9/30/00  

*GFE:  The following GFE from USA is required to HSMS for delivery of the PLSS by 9/30/00:


Item 

Description

P/N
 Required Receipt Date
	Item 123
	Fan Pump Separater
	SV787994
	July 28, 2000

	Item 125
	Pitot Actuated  Valve
	SV769480
	April 21, 2000

	Item 134
	Condensate Water Relief Valve
	SV769403
	April 21, 2000

	Item 135
	Feedwater Relief Valve
	SV769404
	April 21, 2000

	Item 137
	Water Shutoff Valve
	SV767660
	April 21, 2000

	Item 146
	Positive Pressure Relief Valve
	SV787036
	July 20, 2000

	Item 147
	Negative Pressure Relief Valve
	SV785927
	July 20, 2000

	ORU Kit
	ORU Kit With Harnesses
	SV28202
	April 21, 2000



Ref. CCO 232
3.2.9.1 Upgrade of PLSS 1001

The contractor is directed to overhaul, rework, repair, or replace PLSS components to bring PLSS 1001 into conformance with ground testing or training in a hazardous environment requirements as defined in JSC System Level Procedure 4.8. 

The contractor shall complete an engineering review of the PLSS 1001 which will provide the rationale to upgrade PLSS 1001 to bring it into compliance with “Class II” requirements in accordance with JSC System Level Procedure 4.8.  The contractor shall document the review findings and recommendations in the form of an engineering memorandum and submit it to NASA.   

This effort is based on use of CRM "Fair Wear and Tear Inspection Criteria", EMU Procedure 023.  After completion of the upgrade, PLSS 1001 will be shipped to the Government as an “Overhauled Certification Unit.”  
Ref.SA 321

3.2.9.1 Upgrade of PLSS 1001

The contractor is directed to overhaul, rework, repair, or replace PLSS components to bring PLSS 1001 into conformance with ground testing or training in a hazardous environment requirements as defined in JSC System Level Procedure 4.8. 

The contractor shall complete an engineering review of the PLSS 1001 which will provide the rationale to upgrade PLSS 1001 to bring it into compliance with “Class II” requirements in accordance with JSC System Level Procedure 4.8.  The contractor shall document the review findings and recommendations in the form of an engineering memorandum and submit it to NASA.  Also, the contractor shall provide an EMUM supporting that PLSS S/N 1001 is acceptable for crew training and evaluation in thermal vacuum environments for a minimum life of 5 years.  

This effort is based on use of CRM "Fair Wear and Tear Inspection Criteria", EMU Procedure 023.  After completion of the upgrade, PLSS 1001 will be shipped to the Government as an “Overhauled Certification Unit.”    The contractor is directed to use SVP 233 (CRM Process) and SVP197 (Non-Standard Flow of Hardware) to process PLSS 1001 and associated items.

Ref. CCO 232
3.2.9.2 SOP 1020

The contractor shall provide one (1) Fight Class Item 200 Secondary Oxygen Package S/N 1020.   As part of this effort, the contractor shall utilize Item 215 (SV823476) of Alternate SOP Pressure Transducer I-215 task for this task.”   

3.  The deliverables are as follows:


 Item 






   Due

PLSS 1001 Class II EMUM 


 9/17/01

PLSS 1001 (SV26098) 



9/17/01  

NASA JSC Building 7, Houston, TX
SOP 1020 (SV799045-00-02)* 


11/16/01  

USA 16850 Buccaneer Lane, Houston, TX

SOP Cover (SV769988-3) 



11/16/01

HSSSI Bonded Stores, Windsor Locks, CT
* Part Number to be modified pending incorporation of new Item 215 Pressure Transducer

currently under certification

4.  The Following Government Furnished Property will be provided to the contractor:    

Item 





Due Date 




PLSS Shipping Container  (PK8918)

with shipping fixture (SV767700CT002)



06/29/01 

SOP Shipping Container  (PK8923)

with shipping fixture (SV767710CT001)



09/14/01

Item 139/140 S/N 019 
 




03/15/00


Item 123 S/N 003






10/02/00


Item 122 IR CO2 Sensor* 





10/02/00

Item 113 Cycle Task (under SA 222) 



05/17/00

Item 115 Cycle Task July 2000




07/31/00

Item 139/140 Sublimator and Harness Assembly s/n 019
11/30/00

New Item 215 Transducer (SV823476) Task


12/30/00 

Item 215 Transducer (SV823476)




Bonded Stores


(utilized to build Item 200 SOP S/N 1020)





Item 210 SOP Bottles (2) and Cover



Bonded Stores

Items 112, 114, 128, 132, 137, 138 & 171 


as required

*  Item 122 IR CO2 Sensor will be removed and returned to USA in the event of urgent field need as determined by the NASA

Ref. SA 321

3.2.9.2 SOP 1020
The contractor shall provide one (1) Fight Class Item 200 Secondary Oxygen Package S/N 1020.   As part of this effort, the contractor shall utilize Item 215 (SV823476) of Alternate SOP Pressure Transducer I-215 task for this task.”  

Deliverable as follows:

SOP Cover (SV769988-3) 



11/16/01

HSSSI Bonded Stores, Windsor Locks, CT

Ref. SA 252

3.2.10  Strain Relief on I-498 Cooling and Potable Water Lines

The contractor is directed to modify the ISS EMU Umbilical Cooling and Potable Water Lines by incorporating strain relief at the UCM (Umbilical Connector Manifold) Assembly fitting end.   

The following shall be retrofitted and tested:  

A. *Serial Numbers 1001** and 1002** at HSWL for delivery to JSC, Bldg. 7.

B. *Serial numbers 1003**, 1004**, 1005** and 1006** at JSC/HSMS for

 delivery to JSC, Bldg. 7. 

C. *Six (6) Spare Lines at HSWL and will be delivered to EMU Bonded Stores 

 located at HSWL.

( *Note:  GFE is required by 8/10/00 for delivery by 10/22/00.)
(**Note:  These items were originally retrofitted for new plungers and screw replacements under SA 168.)

The above retrofits will initiate the first dash number and will be incorporated in all six (6) units prior to the need date for MPLM Stowage at L-5 months prior to STS 100 (6A) provided that GFE is received no later than 8/10/00.

The contractor is further directed to perform the following effort:

A. Procure and modify Six (6) IEU Handling Cases by 10/18/00 to JSC, Bldg. 7.

B. Modify three (3) existing IEU shipping containers (Part No. PK8313) by 10/18/00 to JSC, Bldg. 7.  

C. Provide Engineering Direction, in memorandum/drawing form, as necessary to define MPLM/ISS packaging configuration requirements.

Summary of Primary Retrofitting Activities: (The primary activities listed below shall include, but not be limited to, the sub-level details specified in the I-498 Water Line Strain Relief and IEU Shipping/Handling Modification Schedule for CCDB 7060.)

1. Design and Certify Hose Strain Relief on IEUs

2. Retrofit Strain Relief on 6 IEUs/Test/Ship

3. Flight/Certify Hardware Deliveries

4. Define/Implement Improved Shipping & Handling Fixtures

5. MPLM Stowage Date 6A (L-5)

6. First Flight (6A) STS-100

7. IEU SMART Review

For Certification Closure Date by 10/21/00 and hardware delivery by 10/22/00, GFE is required by 8/10/00.
Ref. SA 261

3.2.11  EMU/LSS:  EEH J10 Connector/Backshell Redesign

The contractor is hereby directed to redesign the EMU Electrical Harness (EEH) by replacing the existing potted J10 connector assembly with a hermetically sealed connector and conventional backshell.  Additionally, an expansion leg is to be designed into the EEH in order to support future  capability requirements.  The EEH inventory list referenced under contract Section J-6 (Hardware Quantity and Delivery Schedules) is modified as follows:

Performance Period 7:

Description


Part Number

Item
 Quantity   Classification
Delivery Date
EMU Electrical Harness
SV822075-00
440
      3

Flight

03/01/01(Revised)

EMU Electrical Harness
SV822075-00
440
      4

Flight

03/28/01(Revised)

Performance Period 8:

Description


Part Number

Item
 Quantity   Classification
Delivery Date
EMU Electrical Harness
SV822075-00
440
      7

Flight

06/30/01(Revised)

Performance Period 9 (Option Period 1):

Description


Part Number

Item
 Quantity   Classification
Delivery Date
EMU Electrical Harness
SV822075-00
440
      7

Flight

10/15/01(Revised)

EMU Electrical Harness
SV822075-00
440
      6

Flight

01/15/02(New)

*Performance Period  :   

Description


Part Number

Item
 Quantity   Classification
Delivery Date
EMU Electrical Harness               SV822075-00             440
  **24
     Training
  30 days after receipt of 













available harness for













retrofit (no earlier than













12/01/00, not to exceed













2 retrofit per month.

(*Note:  A total of 24 EEHs shall be refurbished throughout Performance Periods 7, 8 and 9.)

(**Note:  1 Training EEH will be fully functional for use with the ORU EMU Mock-Up.)

The contractor is further directed to update the following documents accordingly:

1. FMEA/CIL

2. S/AD

3. FEMU-R-001(revisions shown on pages 3-6 CCBD 6830R1)

4. OMRSD

5. ICD-HSD-4-0009-0C-0, EMU/OBS ICD

6. ICD-HSD-4-0011-0C, CCS/Electronics ICD

Summary of Primary EEH Redesign Activities:   [The primary activities listed below shall include, but not be limited to, the sub-level details specified in the EEH Redesigned-(J10 Connector/Backshell/Expansion Leg) schedule for CCBD H6830R1.] 

1. ECO & Document Approval

2. Implement Training Program (Assembling Connectors)

3. Pre-certification flex cycling

4. Conduct Fitchecks with new design hardware

Certification Date is revised to March 1, 2001.

Ref. SA 260

3.2.12  EMU/LSS:  Missing Alignment Pin on Sublimator Mounting Flange

The contractor is hereby directed to incorporate a new locating pin design into the sublimator and harness (Item 140-SV805280) per Engineering Change (EC) 182135-414.  The purpose of this redesign is to improve the interface between the locating pins and the sublimator thereby preventing the locating pins from becoming dislodged.  Incorporation of this engineering change will be effective on all new assemblies and field hardware shall be reworked during life extension refurbishment or other scheduled maintenance to be performed at HSSSI, Windsor Locks, Connecticut.  

The contractor is further directed to update the following documents accordingly:

7. S/AD:  Primary Life Support Subsystem 

SV799100-14, SV799100-15, SV799100-16.

8. Other Documents:  Sublimator and Harness, EMU, Item

140, SV805280;  Sublimator, Porous Plate, EMU, SV805279;

Core and Inserts, Sublimator, SV805278

Certification Date is October 17, 2000.

Ref.: SA 346


CCBD H7105 – Revision of the EMU Limited Life Item List To Require Item I121 Microswitch Replacement at 15 Years

A. The contractor is to revise the Limited Life Item List, which would require Item 121, Check Valve and Vent Flow Sensor microswitch to be replaced at 15 years.  In addition, the FEMU-R-001 will be revised to change the existing IR requirements.  The Limited Life Item List, EMU1-19-001 requirement will not be implemented for S/N’s 003, 004, 008, 009 and 019.  The contractor will refurbish and deliver S/N’s 008, 009, and 019.  S/N’s 003 and 004 will not be refurbished due to their being out of life by 2003 and 2004, respectively.  The two year Insulation Resistance (IR) test will continue to be performed on S/N’s 003, 004, 008 009, and 019 to monitor their performance.  Failure of the IR test requirements will justify immediate refurbishment with the exception of S/N’s 003 and 004 whose life cycles will end by the years 2003 and 2004 respectively.  

B. An engineering change will be generated to incorporate the addition of a hermetic test to the microswitch top assembly drawing SV771842.  

Ref. SA 380

(Reference SA 346, Revision of the EMU Limited Life Item List to Require Item 121 Microswitch Replacement at 15 Years)

The delivery of I-121 (with mircroswitch replacement) S/N 008 is revised:

FROM:
7/31/02 (GFE Required by 1/2002)

TO:
9/30/03* (GFE Required by 2/2003)


3.3
Hardware Rework and Repair

The contractor shall perform rework and repair operations on EMU hardware returned from NASA.  Rework and repair will include the effort required to return the hardware to its original specification and include upgrading if mandated by an approved EMU engineering change.  The contractor shall develop procedures, drawings, and directives for NASA approval / concurrence.  This data will clearly define the repair activities for items requiring repair.

All hardware taking part in rework or repair operations shall be processed so as to be returned to NASA or the Flight Equipment Processing Contractor (FEPC) in accordance with the latest authorized production configuration, or configuration authorized for that particular serial number item in accordance with the latest Master Authorized Change Record (MACR).   

Upon receipt of an item for rework or repair the contractor shall automatically proceed with the required activities and simultaneously prepare a cost estimate for the work.  Rework and repair costs in excess of $100,000 annually shall result in an equitable adjustment to the contract.

Ref.:  SA 277

In an effort to prevent separation of the looptape base cloth located below the Secondary Oxygen Pack (SOP) on the PLSS TMG, the contractor is hereby directed to revise the existing standard repair procedure (SRP) for looptape base cloth.  Actions to be completed with this tasking are as follows:

d. Generate  an SRP to re-inforce the looptape base cloth 

e. Incorporate the SRP into the Baseline Maintenance Manual 0111-70024.  

The above actions are to be completed no later than April 3, 2001.

Ref.:  SA 279

Rework of McArthur Gloves 

The contractor is hereby directed to rework a pair of phase VI McArthur gloves, which shall include the following actions:

a. Build a pair of size 6MA glove bladders

b. Integrate bladders into existing restraints

c. Perform the Pre-delivery Acceptance Test (PDA)

In order to expedite the above process, a spare set of size 6MA Class I bladders is authorized to be removed from stores and used in the rework effort. A summary of all deliverables associated with this rework effort is as follows:



Item


Quantity

Unit

Delivery Date


6MA Gloves
1
Pair
October 2, 2000


*6MA Bladder
1
Pair
December 29, 2000




*Note:  This pair of newly manufactured bladders replaces those that were originally removed from stores and used in the rework process.


Ref. SA 329


Secondary Oxygen Pack (SOP) Regulators and assemblies


1.  The contractor shall retrofit 13 each SOP Assemblies and 2 each two Shear Plates to conform to SV799045 and SV778540 blue print requirements, respectively, in accordance with the following steps: 

(
Receive the SOP assemblies from USA/FCE

(
Disassemble 

(
Clean, inspect, and retrofit regulators to conform to blue print requirements   

(
Remove and clean the SOP O2 bottles 

(
Clean manifolds and associated SOP details

(
Re-assemble the SOP

(   Complete PDA testing, inspection, and return of all SOPs, O2 Regulators & 

Shear Plates 

(
Support testing of a PLSS regulator at White Sands and disassembly and 

inspection at CTI

(
Validate the cleanliness of the balance of the EMU system by sampling and 

analysis of four (4) Item 400 SCU Filter and Orifices and two (2) PLSS Primary Oxygen lines

2.  The contractor shall define, plan, and establish cold trap characteristics.  This activity shall include the following:

· Complete initial analysis to characterize cold trap

· Search for commercially available devices

· Complete initial testing to determine cold traps will mitigate all contamination sources and transport mechanisms

· Create and release tooling drawings in accordance with HSSSI SVP 262 “Tool Control Procedure”.

· Prepare and present design progress on a daily basis

· Acquire, track, and close action items as required

· Prepare and present a detailed cold trap design review.

· Develop cold trap operating instructions and procedures 

· Develop and implement cold trap improvements including dual cold traps and thermocouples to enhance cold trap performance.

· Conduct additional optimization testing to determine maintenance intervals

· Identify a long term plan which may include cryogenic gas supplies, and more

efficient gas sampling methods

· Complete product protection analysis in accordance with HSSSI SVP 365

· Complete cleanliness verification process in accordance with HSSSI SVHS 15331

Ref. SA 402

Rework and repair Item 123 Fan/Pump/Separators and Item 300 Display and Controls Modules.  
3.3 Rework and Repair
The Contractor is directed to Rework and Repair the following items:

Item
S/N   Description
Delivery Date


123 016  Complete disassembly, replacement of details
12/14/01



including saturated rotor bearings that had previously



been replaced and the seal cup, re-cleaning, re-assembly



and retest.

123 017  Disassembly, re-cleaning, re-shimming, re-assembly with a     9/30/01



new pitot, inspection and repeat testing.

300 2002 The replacement of Mode Selector switches, Volume 
10/30/01

2007    Control Potentiometers, and Caution and Warning System    
       3/31/00


switches, re-assembly and re-test .


123
020
Detail replacements, testing, manufacture of new test 
       2/28/02



equipment.


Ref. SA 405

3.3 Rework and Repair
The Contractor is directed to Rework and Repair the following items:

Item
S/N               Description of Work
Completion Date


       I-151    001 
Rework and repair of 14 harnesses

             March 2002


    I-151    012              to address backshell clocking in relation

       I-152    003              to the master keyway and repair of improper  

       I-152    006              engagement of teeth between the backshell       

       I-152    009              and the connector.  Also, connectors with          

       I-152    010              bent or broken grounding fingers shall be   

  I-152    011              repaired.  

  I-152    015 

  I-152    016

  I-391    003

  I-391    005

  I-391    009

  I-392    006

       I-392     007   

      Four (4) additional harnesses, including those still on orbit, will require inspection as part of this effort.  Completion date is January 2003.   

3.4
Pre-delivery Acceptance (PDA) Testing

The contractor shall conduct PDA testing and inspections where required on all EMU hardware provided under the contract.  PDA testing is a functional test and inspection to verify that the hardware conforms to the applicable specifications for workmanship, materials and performance as a basis for acceptance.  Reference Data Requirement Description No. 21.

3.5
Tooling, Special Test Equipment (STE) and Government-Furnished Property (GFP)

The contractor shall provide and maintain tooling and Special Test Equipment as required to carry out all production tasks.  Residual tooling, Special Test Equipment and Government Furnished Property from Contract NAS 9-17873 shall be utilized and maintained in accordance with contract requirements.
3.6
Transportation, Shipping & Receiving, Warehousing, and Distribution

The contractor shall provide transportation, shipping, receiving, storage, warehousing and distribution services in support of the EMU Program.  Transportation services shall include hardware and equipment transportation for routine and contingency operations.  Transportation, shipping and receiving performance shall be reported in accordance with the requirements of the Data Requirement Description No.1 and No. 46.

4.0
Assured EMU Availability (AEA) Program

The contractor shall implement and maintain a program which will assure the availability of the EMU to support the Space Shuttle and International Space Station program requirements through hardware life extension programs, implementation of replacement materials and processes as required.  Requirements of the AEA Program are as follows:

4.1
Life Extension 
The objective of AEA life extension effort shall be to extend the certified life of EMU components to support an EMU Program life through December 31, 2020.  The contractor shall perform the following tasks and provide the associated deliverables in order to extend the life of EMU components.  

a.  Preparation and submittal of fleet leader evaluation plans, including life-cycle cost analysis, for contractor proposed life extension hardware candidates.  These evaluation plans shall  be approved by NASA before life extension efforts begin. 

b.  Completion of fleet leader tests, teardowns and evaluations as defined by NASA approved evaluation plans.


c.  Preparation and submittal of Fleet Leader Evaluation Reports for NASA approval

d.
Completion of fleet leader refurbishments and fleet leader replacements in

accordance with the NASA approved Evaluation Plans.


e.  Update the contract Provisioning Planning System (PPS) and other associated documentation with respect to hardware life limits. 



Ref. SA 48

f.  Life extension of the Combination Purge Valve (CPV), including the necessary analysis and Engineering Changes, extending the useful life from 15 to 20 years.
Ref. SA 105   

g.  The contractor shall refurbish 4 Coolant Relief Valves (Item 172), with 2 to be    delivered by 12/31/98 and 2 to be delivered by 2/28/99.  The contractor shall also procure 7 Coolant Relief Valves (Item 172), with 2 to be delivered by 3/31/99, 2 by 6/30/99, 1 by 10/31/99, 1 by 11/30/99 and 1 by 2/28/00.  



Ref. SA 138


h. The contractor shall procure 24 Supply and Waste Adapters and Flareless Tube Plugs that are required to support the life extension of the Item 416 Bacteria Filter.  The contractor will procure the hardware required to support the Item 416 useful life extension and ship the hardware to United Space Alliance (USA) by 7/31/99 for changeout in the field.  

Hardware deliverables required to support Item 416 extension are as follows:



Qty

Part Number


Item

24

SV787033-1


Supply and Waste Adapters


24

SV789670-1


Flareless Tube Plugs


24

STSV047N904

Preformed Packing


24

STSV047N011

Preformed Packing


96

NAS1190E08T7F

Self Locking Screws

Ref. SA 74 

(1)  The Maintenance Manual (0111-70024) and Limited Life List 

(SEMU1-19-001) shall be updated to reflect the material life changes as a result of  extending the useful life of the Combination Purge Valve (CPV) from 15 to 20 years.

Certification Closure by:  8/27/98

Ref. SA 196
(i)

The Contractor is directed to certify the Brief Restraint and Bladder Assembly from 229 hours to 458 hours of operational life.  Also, the Contractor shall revise the S/AD and Limited Life List for the Brief Restraint and Bladder Assembly from a 229 hour item to a 458 hour item.  

Certification Closure by 2/29/00.


Ref. SA 222

(j)  Repeat Cycle Test of Item 113 Primary Pressure Control Module Shut Off Valve, Revise Procurement Spec., and Cycle Requirements in PLSS S/AD

The Contractor is directed to perform the following:

Repeat the 20-year cycle testing of the item 113C Shutoff Valve.

Revise the Item 113 procurement specification SVHS9441, to require the replacement of all non-metallics in flight Item 113s each time they are returned to the vendor.


Revise PLSS S/AD SV799100/2 by changing the cycle requirements of Item 113.

As a result of the above change the contractor is directed to revise the following documents:

S/AD  PLSS SV799100/2

SVHS9441

Ref.: SA 359

H7184 Item 139/140 Fleet Leader Program Round 3

In an order to extend the certified life beyond 25 years, the contractor is hereby directed to perform Fleet Leader evaluation on the Item 139/140 Sublimator.  Evaluation shall include the following:

a. As-received testing

b. Disassembly

c. Material Evaluation

d. Mechanical Design Analysis

e. Review of ECs and RDRs

Upon completion of the initial evaluation, the contractor shall generate a Fleet Leader Report that details evaluation findings along with providing refurbishment recommendations for the Item 139/140 Sublimator.  After Government review and concurrence with the Fleet Leader Report analysis and recommendations, the contractor shall be authorized to refurbish the Item 139/140 Sublimator.  Receipt of GFE(Item 139/140 Sublimator) is required no later than February 18, 2002. 

Fleet Leader Report shall be delivered 6 Months after receipt of GFE.

Ref.: SA 365

A.
The contractor is directed to perform the Fleet Leader evaluation on the item 171/172, Coolant Isolation Valve Assembly Housing to extend certified life beyond 20 years.  Evaluation will include as-received testing, disassembly, materials evaluation, mechanical design analysis, and review of EC’s and RDR’s.  After the evaluation, a Fleet Leader Report with a recommendation will be submitted.  Also, the contractor is directed to refurbish the Fleet Leader unit (I-171/172 Coolant Isolation Valve Housing).  The GFE, one unit, identified above is required to be delivered to HSWL by USA no later than 03/21/02 to support the referenced schedule.          

Ref. SA 380

Deferral Mod.

(Reference Baseline Contract, Paragraph 4.1)

The delivery of the Fleet Leader Report / refurbishment of I-136 is revised:


FROM:  
9/30/02


TO:

9/30/03*


4.2
Supplier Supportability 




The contractor shall monitor and identify the availability of all EMU components, materials or processes from suppliers based upon an EMU Program life projected through December 31, 2020.  The contractor’s goal shall be to proactively identify, report potential risks, and recommend corrective action, complete with firm cost and schedule projections, in advance of any programmatic impact.  Contractor travel relating to this activity shall be limited to 4 trips annually. 

4.3
Technology Obsolescence



The contractor shall identify hardware, components, and process obsolescence issues which could result in the loss of EMU production, repair, and failure analysis capabilities based upon an EMU Program life projected through December 31, 2020.  Contractor travel relating to this activity shall be limited to 4 trips annually.
4.4
Provisioning Planning System
The contractor shall implement and maintain an integrated Provisioning Planning System (PPS) which shall be capable of measuring and monitoring the probability of sufficiency (POS) factor of provisioned items to maintain a POS of 80% for flight and training space suit assembly (SSA) items, and 90% for flight life support system (LSS) items and flight and training hard upper torsos (HUT’s).  The system shall provide on-line “look-in” capability for both NASA and the Flight Equipment Processing Contractor (FEPC).  Item usage data for the PPS will be provided from the Flight Equipment Processing Contractor (FEPC) to the contractor via on-line computer link. 

The contractor shall analyze the status of limited life components and predict usage and refurbishment/replacement requirements.  The contractor shall identify  minimum inventory levels to POS factors as delineated above.  Pursuant to this requirement the contractor shall:

a.
Perform provisioning inventory analysis to compare projected inventory levels to projected demand on that inventory while utilizing a 6-year minimum planning horizon, or as directed by NASA, while considering usage cycles/times, failure rates, vendor lead times, vendor risk, flight equipment processing contractor  factors, obsolescence, and the mission model. 

b.
Perform analyses to assure the most cost effective method of maintaining inventory levels through the refurbishment or acquisition of provisioned components. 

c.
Compile and project the impact of the Life Extension Program on provisioned item inventory levels.   

d.
Provide for the coordination of inventory logistics planning with the Flight Equipment Processing Contractor (FEPC) and/or the Government.

e.  Provide “What If” provisioning data analysis as directed by the NASA technical monitor.

4.5
Environmental, Health, and Safety Compliance

The contractor shall be proactive in protecting the EMU Program from adverse impacts of environmental, health, and safety compliance issues throughout the contract period of performance.  The contractor shall be responsible for the implementation of all applicable federal, state, and local environmental requirements and policies, and for the submittal of all required environmental regulatory documents (e.g., permits/permit applications, negotiated agreements, requests for information from/to regulatory agencies).  



The contractor shall identify and report potential environmental, health, or safety compliance  risks and recommend corrective action in advance of any programmatic impact. 

4.5.1
Hazardous Waste

The contractor shall minimize hazardous materials usage.  Hazardous materials generated on NASA property in support of the EMU program will be disposed of by the Government.  All  other hazardous materials disposal shall be the contractor’s responsibility.  Reference Data Requirement Description No. 22.  


4.5.2 
Ozone Depleting Substance (ODS) Phase-out

The contractor shall be proactive in ODS phase-out activities and shall maintain a dialogue with the Government and the aerospace industrial community in defining, implementing and maintaining a program which minimizes the usage of ODS.  The contractor shall attempt to identify replacement materials and processes while making maximum use of technologies developed by others.  In addition, the contractor shall facilitate the flow of information on ODS replacement activities to the Government and the aerospace industrial community.
5.0
Safety, Mission Assurance, and Product Assurance

The contractor shall develop, provide, and implement a management system which meets the requirements of the ISO 9001, including ANSI/ASQC Q9001-1994 or equivalent. 

The contractor shall develop, document, and implement a plan to ensure that all safety and mission assurance (safety, reliability, maintainability, and quality) activities are implemented and are effective in the mitigation of risk for the program, including methods to measure their performance.  In addition, the contractor shall ensure that subcontractors implement similar safety and mission assurance plans.  The contractor shall develop an approach to risk management which integrates safety, reliability, maintainability, and quality issues and correlates those issues with probability of mission success such that the contractor routinely considers risk in day-to-day decision making.  

The contractor shall support Government audit/surveillance of contractor plans, procedures, and processes when deemed necessary by the Government.  These audits/surveillance will provide understanding and insight of processes and procedures that have been identified as critical, out of control or have the potential for impact to future launch schedules.  Government audits/surveillance will include all disciplines and tasks which are involved in the EMU Program. 


5.1
Safety

The contractor shall develop documented and auditable approaches to achieve safe program operations to assure flight safety.  The contractor shall provide support to NASA safety review processes including independent program reviews and Flight Readiness Reviews.

All contractor-controlled activities shall be in accordance with 29CFR1910 "Department of Labor, Occupational Safety and Health Standards".  The contractor shall review Government Industry Data Exchange Program (GIDEP) Alerts for their applicability to contractor maintained  program hardware.  For those Alerts having an impact thereto, the contractor shall initiate and disposition a problem report as described in SOW Section 2.4 - Anomaly Analysis.  Reference Data Requirement Description No. 23.


5.1.1
Systems Safety

The contractor shall develop and implement an approach which provides for the identification, elimination, or control of hazards throughout the complete life cycle (design, development, manufacture, test, operations, maintenance, and disposal) of the program.  The approach shall include but not be limited to, analytical methods, both quantitative and qualitative as appropriate (e.g., hazard analyses and Critical Item risk assessments), to assess program flight and ground support hardware and software, facilities and facilities systems and facilitate the decision process for risk identification and mitigation; provisions for the program approval, by the appropriate Government interface, of risk associated with hazards and critical items not eliminated by design; and program approval, by the appropriate Government interface, of exceptions, deviations or waivers from safety requirements or other requirements with safety or mission success impact.  The approach and results shall be documented by the contractor and auditable by the Government or its designated agent.  

Safety Analysis and Hazard Reports shall be submitted in accordance with Data Requirement Description No. 24.
5.1.2
Operations Safety

The contractor shall develop and implement an approach in which testing, flight and ground operations and maintenance activities are assessed for hazards and the process by which NASA and other non-contractor personnel and property will be protected from injury or harm as a result of exposure to these hazards.  The approach shall include flight design and procedurally controlled activities.  The risk assessment of operations or task performed by persons and equipment and considers (1) the planned system configurations at each phase of activity; (2) the facility interfaces; (3) the planned ground and space environment; (4) the supporting equipment; (5) task sequence; (6) the regulatory safety and health requirements; and (7) the potential for human error.  The contractor shall report and investigate accidents resulting in damage to Government property or injuries to NASA or other non-contractor personnel, to include assessments of accident impacts to cost, schedule and mission performance, and remedial and corrective actions performed.  The approach shall cover operations both by the contractor and by other Government and non-Government organizations within operational facilities controlled by the contractor.  The approach shall include provisions for program approval, by the appropriate Government interface, of  risk associated with hazards not eliminated or controlled.  The approach and results shall be documented by the contractor and auditable by the Government.

The contractor shall provide summary data on accidents in accordance with Data Requirement Description No. 25.

The contractor shall support the NASA Managed Safety Program for Pressure Vessels and Pressure Systems in accordance with NMI 1710.3, NHB 1700.6, KHB 1710.15, JHB1710, MHB1710.10, & NASA/SSC Operations Procedure 83-1.  This support shall be provided in accordance with Data Requirement Descriptions No. 26 and No. 27.

5.2
Mission Assurance

The contractor shall develop and implement a mission assurance approach which will support the objective of ensuring that the Shuttle and ISS programs are provided with reliable hardware, incorporating optimized maintenance features.  The approach will include but not be limited to: assessments of reliability and maintainability performance against baseline allocations; preparation, maintenance and control of reliability assessments such as Failure Modes and Effects Analyses (FMEAs), Critical Items Lists (CIL’s), and assessments of materials and parts in support of operational integrity.  This approach shall include fight hardware experience and contractor analytical assessments.  Reliability assessments shall identify critical items and the operational impacts of hardware failure modes.  The approach shall be documented by the contractor and auditable by the Government.  The FMEA and CIL documentation shall be prepared in accordance with Data Requirement Description No. 28.

A Reliability And Maintainability Plan shall be submitted in accordance with Data Requirement Description No. 29.

Electrical, Electronic and Electromechanical Parts (EEE) selection, use, test and control shall be conducted in accordance with Data Requirement Description No. 30.

The contractor shall support program development efforts, as required, to develop system reliability, availability and maintainability requirements and assess the designs to assure that the requirements are met.

5.3
Product Assurance

5.3.1
Quality Assurance

The contractor shall develop and implement an approach which describes the establishment and maintenance of a quality management system in accordance with ISO 9001 requirements which includes a formal Materials Review Broad (MRB) review process.  This approach shall show continuous and measurable improvement, and shall  be documented by the contractor.   The field support group, while performing tasks on-site at JSC shall comply with all JSC requirements, including JHB 5335.1.  Reference  Data Requirement Description No. 31.

5.3.2
Product and Service Quality

The contractor shall collect and compile information derived from empirical data (test results, analysis reports, inspection records, delivery logs, etc.) to demonstrate that the products and services delivered to the Government are in compliance with the requirements and specifications as specified in this contract.  The delivery of the compliance information shall be at the request of the Government.

The contractor shall provide and maintain, for those items that the contractor has custody, an Acceptance Data Package in accordance with SN-S-0008 and SN-C-0007 for hardware/software delivery or transfer to the Government.  Reference  Data Requirement Description No. 32.

The contractor shall provide for the identification, reporting, and elimination/disposition of non-conformances / problems / anomalies/failure analysis in accordance with NSTS 07700 and NSTS 08126; Problem Reporting and Corrective Action (PRACA) requirements, as appropriate, including recording anomalous system performance and material conditions identified, providing rationale for resolution, the remedial action performed, the recurrence control and corrective actions taken to preclude recurrence, and determining the effectiveness of corrective actions.  The contractor shall provide access to PRACA documentation, data, databases, analysis, and related information to the Government.  The contractor shall create and sustain an open communication with employees and subcontractors to identify, track, and resolve non-conformances / problems/ anomalies including close calls.  The contractor shall have a data system that allows the Government real-time access to this problem data.  Initially, the contractor shall use the existing PRACA system and may propose improvements to the system unless an alternate system and a transition from PRACA is approved by NASA.    The contractor shall provide for appropriate Government insight, into the disposition of non-conformances / problems / anomalies, including notifying the Government of the occurrence and, as appropriate, obtaining Government approval of the disposition as specified in SOW section 1.1.4.  The contractor shall initiate (including requesting Government approval) action to change or eliminate requirements that non-conformance data analysis indicates are unreasonable or unnecessary, and to improve or change processes which produce products or services that fail to meet requirements.
5.3.3
Process Quality

The contractor shall identify and plan the production, installation, and servicing processes which directly affect quality, safety, or reliability and shall ensure that these processes are carried out under controlled conditions.  Controlled conditions may include but are not limited to; documented procedures, monitoring of suitable process parameters, and use of workmanship standards.

5.4   Waivers or Deviations 

All waivers or deviations granted under NAS 9-17873 shall apply to this contract unless superseded by the requirements contained herein.  In addition to the requirements stated above, the contractor’s quality assurance program shall comply with the requirements of NASA publication NHB 5300.4 (ID-2), with the following exceptions: 

A.  Chapter 2

1.  Paragraph ID200, part 2 - Delete

2.  Paragraph ID200, part 3n - Delete 

B.  Chapter 3

1.  Paragraph ID300, part 2 - Reliability Plan:

Delete the requirements of subparagraph 2b.

C.  Chapter 5:


ID503.4c
Interrelated Source Inspection



Deleted

ID503.9e
Unified Survey Activities




Deleted

ID503.10
Coordination of Contractor's



Deleted



Procurement and Source Inspection and Test

ID505.8
Walk Through/Shakedown Inspection


Deleted

ID505.9
Quality Assurance Designees



Deleted

ID505.10
Vehicle Access Control




Deleted

ID505.11
GSE Access Control




Deleted

ID510

Sampling Plans, Statistical




Deleted



Planning and Analysis

D.1
LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are 

hereby incorporated by reference:  


I.
Federal Acquisition Regulation (48 CFR Chapter 1) -

No Far By-Reference Clauses In Section D


II.
NASA Federal Acquisition Regulation (48 CFR Chapter 18) -

No NASA By-Reference Clauses In Section D
D. 2
PACKAGING AND MARKING 

Preservation, packaging, packing, and marking for shipment shall be in accordance with NASA Handbook, NHB 6000.1, current edition as of the effective date of contract.  

Shipment of hardware to Depot Stores located at Hamilton Standard will be according to Hamilton Standard Space and Sea Systems Procedure SVP 112, latest revision as controlled by Hamilton Standard records, packaging of visually clean and precision clean component.  Hamilton Standard will package in accordance with MIL-STD-129L (Ref. SA 285) and MIL-STD-130F as referenced in Section J-12 Applicable Documents 
E.1
LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby incorporated by reference:  


I.
FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1) -

52.246-3 Inspection of Supplies-Cost Reimbursement (Apr 1984)


II.
NASA FEDERAL ACQUISITION REGULATION (48 CFR 



CHAPTER 18) -



18-52.246-72 Material Inspection and Report (Jun 1995) 
E.2   PRELIMINARY INSPECTION AT SOURCE AND FINAL INSPECTION AND

        ACCEPTANCE AT DESTINATION
(a)  Hardware shipped to NASA JSC:

Preliminary inspection for compliance with the contract specifications and requirements may be performed at origin by an authorized representation of the Government, and final inspection and acceptance will be performed at NASA Lyndon B. Johnson Space Center by the Contracting Officer or his authorized representative.  Unless otherwise specified elsewhere in this contract, the Technical Manager is the only representative of the Contracting Officer for final inspection and acceptance.

(b)  Hardware shipped to places other than NASA JSC:
Inspection and final acceptance shall be performed at source by the authorized Government representative.

(c)  Hardware shipped in place to bonded stores at Hamilton Standard:

Inspection and final acceptance shall be performed at source by the authorized Government representative.

(d)  Hardware shipped to JSC Building 7 and Building 32 Bond Rooms
Inspection and final acceptance shall be performed at source by the authorized Government representative.

(e)  Hardware shipped from ILC, Dover to HSMS
Inspection shall be performed at source by the authorized DCMC representative, and acceptance will be performed at destination by HSMS and NASA.
Ref. Sa 31

(f)   Class I HUTs shipped from ILC, Dover to Boeing

      Inspection and final acceptance shall be performed at ILC by an authorized

      Government representative.

E.3 
EVALUATION AND ACCEPTANCE
Final evaluation and acceptance of the data set forth in Section J-1, Data Requirements Description shall be accomplished by the Contracting Officer or his duly authorized representative at NASA JSC.  Unless otherwise specified in this contract, the Technical Manager is the only authorized representative of the Contracting Officer for the purpose of this article.

E.4
QUALITY ASSURANCE SURVEILLANCE PLAN (JSC 52.246-93) (JULY 1996)
A Quality Assurance Surveillance Plan (QASP) will be developed and implemented by the Contracting Officer's Technical Representative (COTR) as a part of the contract administration and monitoring activities conducted to assure that the Government receives products and services that conform to contract requirements.  The nature and extent of quality assurance surveillance contemplated in this plan will be based, in part, on the specific content of the contractor's Quality Plan (included in Section J).

(End of Clause)
F.1
LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby 
incorporated by reference:  


I.
FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1) -

52.247-29  F.O.B. Origin (Jun 1988) 


II.
NASA FEDERAL ACQUISITION REGULATION (48 CFR 



CHAPTER 18) -

No NASA By-Reference clauses in Section F
F. 2
OPTION TO EXTEND Completion Date (JSC 52.217-90)

          (Oct 1996)
The Government may require the contractor to continue to perform services under this contract.  The CO may exercise this option by issuance of a unilateral contract modification 30 days or more before the end of the contract completion date set forth in Section F.  Should the option be exercised, the resultant contract will include all terms and conditions of the basic contract as it exists immediately prior to the exercise of the option, except for the following changes:  

	
	EXERCISED (REF. SA 324)

OPTION 1

(GFY 02)
	OPTION 2

(GFY 03)
	OPTION 3

(GFY 04)

	ESTIMATED COST AND FEE
	Ref. SA 193 (Option 1 added to Baseline $s per SA 324)
	Ref. SA 260
	

	Estimated Target Cost*
	$11,392,067

 
	$11,610,420
	$11,495,465



	Target Incentive Fee


	$825,665
	$837,404
	$833,753

  

	Maximum Available  Award Fee


	$206,416

 
	$209,351
	$208,438

 

	Maximum Fee at Target Cost

Minimum Incentive Fee* 

Maximum Total Fee**

	$1,032,081

$147,985

$1,596,815 
	$1,046,755

$147,012

$1,412791
	$1,042,191

$149,880

$1,612,084 

	Total Option Values
	$12,424,148

 
	$12,657,175
	    $12,537,656

	*   Subject to the award fee performance gate included under Section J-4,

     Performance Evaluation (Fee) Plan

**  Includes all fees payable  under the contract which are not to exceed 15% of total estimated 

     cost less cost of money

	
	
	


Ref. SA 324

The period of applicability of Clause 52.245-7 Use of Government Facilities is hereby extended to September 30, 2003. (Ref. SA 400)
Ref. SA 188

3.2.2a  Item 386 DCM Wiring and Electronic Assemblies  (Option)

The Contractor shall refurbish one (1) DCM Electronic Assemblies to support the refurbishment of a DCM (2004) scheduled to be completed by 6/30/02.  NASA will provide DCM GFE at least 112 days prior to scheduled delivery date.
Ref. CCO 230
F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option 

     Period 1:

Section J-6 Hardware Quantities and Delivery Schedules

"0104-81235-01-01Rest/Blad.

Short

4

-


11/26/01

0104-812454-01-01 TMG

0104-812355-01-02 Rest/Blad 

Long

4

-


2/4/02

0104-812454-01-02 TMG

0104-812355-01-01 Rest/Blad 

Short

4

-


4/19/02

0104-812454-01-01 TMG



0104-812355-01-02 Rest/Blad. 

Long

4

-


7/1/02

0104-812454-01-02 TMG

0104-81235-01-01Rest/Blad.

Short

5

-


9/27/02

0104-812454-01-01 TMG

Totals

33

4



Ref. SA 318
EMU Small Suit SSA Development and Certification Program 

The contractor shall complete EMU Small Suit SSA Development Program Certification by 8/25/03.

The following SSA hardware shall be delivered to CTSD on or before 1/29/03.

NEED PART NUMBERS

Description



P/N 


QTY



Upper Arm (Class III)


TBD


1 pair



Lower Arm (Class III)


TBD


1 pair

Small Arm Bearing (Class III)

TBD


1 pair

Boot Sizing Insert (Class III)

TBD


1 pair


Canted Waist (Class III)

TBD


1 each



LCVG (Class III)


TBD


1 each
Ref SA 319

EMU Small Suit HUT Development and Certification Program

The contractor shall deliver a Class III Small Planar HUT (P/N 0102-110102-01) for training purposes on or before 6/19/03.

The contractor shall complete certification 8/25/03** 

** Certification closure is based on parallel certification testing with the first and second Class

III Small HUTs.

 Ref. SA 321

 Upgrade of PLSS 1001 and SOP 1020

The deliverables are as follows:


 Item 






 Delivery Date (On or Before)
PLSS 1001 Class II EMUM 



2/28/03

PLSS 1001 (SV26098) 



2/28/03  

NASA JSC Building 7, Houston, TX

SOP 1020 (SV799045-00-02)* 


4/11/03  

USA 16850 Buccaneer Lane, Houston, TX

SOP Cover (SV769988-3) 



11/16/01

HSSSI Bonded Stores, Windsor Locks, CT

Primary Regulator (SV778873-14)


12/19/02


HSSSI Bonded Stores, Windsor Locks, CT


Will be used in support of certification Shearplate Build after Delivery

* Part Number to be modified pending incorporation of new Item 215 Pressure Transducer

currently under certification

3.  The Following Government Furnished Property will be provided to the contractor:    

Item 





Due Date 



PLSS Shipping Container  (PK8918)

with shipping fixture (SV767700CT002)



01/28/03 

SOP Shipping Container  (PK8923)

with shipping fixture (SV767710CT001)



03/11/03


Item 122 IR CO2 Sensor* 





11/16/02

New Item 215 Transducer (SV823476)



Bonded Stores


(Utilized to build Item 200 SOP S/N 1020)





Item 210 SOP Bottles (2) and Cover




Bonded Stores

Items 112, 114, 128, 132, 137, 138 & 171 



as required

*  Item 122 IR CO2 Sensor will be removed and returned to USA in the event of urgent field need as determined by the NASA

Ref. SA 352

Phase VI Implementation

F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 2:

The deliverables shall be delivered during FY 03 are as follows:

DESCRIPTION


QTY



Phase VI Customization 

8 pr

Of these 8 prs the following crewmember has been identified:


	Maclean 
	6MN
	12
	TBD

	Fuglesand
	6FG
	12
	TBD


Phase VI Production Flight Gloves
51 pr

Phase VI TMGs


51 pr

Phase VI Bladders


9 pr

Ref. SA 365 

F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option Period 2:



SECTION J-6 / DELIVERABLES

Refurbishment of Item I-171/172 shall be delivered on or before November 11, 2002.  GFE required by March 21,  2002.   
Ref. SA 352

Phase VI Implementation

F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 3:

The deliverables shall be delivered during FY 04 are as follows:

DESCRIPTION


QTY



Phase VI Customization 

8 pr



Phase VI Production Flight Gloves
18 pr

Phase VI TMGs


25 pr

Phase VI Bladders


8 pr

SA 380 

Deferral Mod.

(Reference SA 352, Phase VI Implementation)

The following Quantities are revised:

FROM:  




FY 03





PVU Gloves

8




Flight Gloves

51



TMGs

51


Bladders
       

9



TO:



FY 03





PVU Gloves

12



Flight Gloves

37



TMGs

28



Bladders
9



SA 380

Deferral Mod.

.  J-5 Program Provisioning, Supplier Supportability and Technology Obsolescence


(Reference PPDO 00-2.2.5A-201 and R1 DCM/FPS Electronic Parts Procurement)


The following effort is deferred from FY 01 to FY 03:

Base:  

· Re-tin leads on parts that have been in HSSSI Stores for more than three (3) years 

· Update operation sheets for the CWS

· Assemble, test, process and final inspect two (2) sets of CWS PC board assemblies

· Double bag and place PC board assemblies in HSSSI Stores

R1:

· Prepare summary Engineering Change information

Option 3

Ref. SA 380

Deferral Mod.

(Reference SA 352, Phase VI Implementation)

The following Quantities are revised:


FROM:  




FY 04




PVU Gloves

8



Flight Gloves

18


TMGs

25

Bladders
        

8

TO:



FY 04




PVU Gloves




Flight Gloves
48


TMGs
51


Bladders
15


Ref. SA  358

Pressure Transducer I-215
14
                    April 21, 2003

Certification closure by October 24, 2002.

Ref. SA 262

F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option Period 2:

Hardware Deliveries/Section J-6

1 Malfunction Simulator, P/N TBD, delivered to MOD on or before 1/31/03**

2 Acceptance Test Rigs, P/N TBD, delivered to USA on or before 2/28/03

**These rigs will utilize the 2 sets of boards assembled and tested during the development program and assumes boards will be functional prior to installation into these rigs

OPTION 1
  OPTION 2    OPTION 3

 

               


  (GFY 02)
  (GFY 03)      (GFY 04)

Clause F.5 - Completion of Work

  amended to read:   
 
9/30/02         9/30/03           9/30/04

Clause B.3 - Estimated Program

 Provisioning Cost 

 is increased by 
     
 TBD
     TBD
       TBD 

52.245-7--Use of Gov’t Facilities

       Extended to:


 9/30/02         9/30/03           9/30/04


(End of clause)

SA 377

N=12
F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 2:

Section J-6 Hardware Quantities and Delivery Schedules Deliverables: 

	ITEM 
	PART NO.


	DESCRIPTION
	QTY
	ON OR BEFORE DELIVERY DATE 

	132
	SV767793-7
	Feedwater Supply Pressure Sensor
	4
	9/30/03

	137
	SV767660-10
	Feedwater Shutoff Valve
	2
	12/31/02

	138
	SV767793-8
	Feedwater Pressure Sensor
	8
	9/30/03

	139
	SV792503-1
	Temperature Sensor Harness
	4
	9/30/03

	146
	SV787036-11
	Positive Pressure Relief Valve
	1
	9/30/03

	171
	SV784982-3
	Solenoid Valve
	5

4
	12/31/02

9/30/03

	213
	SV799042-3
	Secondary O2 Pressure Control Module
	1
	3/31/03

(HS Bonded)

	411
	SV778865-4
	Oxygen High Pressure Line
	4
	9/30/03

	412
	SV771722-12
	Potable Line Hose (Sets)
	2
	9/30/03

	418
	SV771717-7
	Condensate Water Regulator
	6

6
	3/30/03

9/30/03

	419
	SV772190-6
	Regulator, Water Supply Pressure
	5

5
	3/30/03

9/30/03

	425*
	SV771763-3
	SCU Electrical Harness
	1

2

3

3
	10/31/02

11/30/02

1/31/03

9/30/03


SECTION J-7 Hardware Refurbishment Schedule:

	ITEM NO
	PART NO.
	DESCRIPTION
	MAINTENANCE DESCRIPTION
	QTY
	GFE RECEIPT DATE FROM USA*
	ON OR BEFORE DELIVERY DATE 

	100
	SV799100
	Primary Life Support System
	20 to 30 Year Life Extension Refurbishment
	1(FL)


	Received
	4/30/03

	115
	SV824133
	Shear Plate Assembly
	20 to 30 Year Life Extension Refurbishment
	1

1

1

1
	05/06/02

01/02/03

05/20/02

11/04/02
	01/31/03

05/30/03

04/15/03

10/31/03

	123
	SV787994
	Fan/Pump/Separator Assembly
	15 to 25 Year Life Extension Refurbishment
	1
	09/23/02
	09/30/03

	131
	SV824131
	Primary Water Tank
	20 to 30 Year Life Extension Refurbishment
	1(FL)


	Received
	4/30/03

	200
	SV799045
	Secondary Oxygen Pack (SOP)
	Component Replacements
	2

2
	02/01/03

06/01/03


	05/31/03

09/30/03

	350
	SV792291
	DCM Electronics Assembly
	15 to 25 Year Life Extension Refurbishment
	1

1
	09/23/02

05/22/03
	05/30/03

09/30/03

	470
	SV767680
	Airlock Adapter Plate (AAP)
	20 to 30 Year Life Extension Refurbishment
	1
	09/23/02


	02/02/03


	ITEM NO
	PART NO.
	DESCRIPTION
	MAINTENANCE DESCRIPTION
	QTY
	GFE RECEIPT DATE FROM USA*
	ON OR BEFORE DELIVERY DATE 

	139/

140
	SV805280
	Sublimator and Harness Assembly
	20 to 25 Year Life Extension Refurbishment
	1
	09/23/02
	09/30/03

	123
	SV787994
	Fan/Pump/Separator Assembly
	25 to 35 Year Life Extension Refurbishment
	1
	09/23/02
	09/30/03

	113
	SV778873
	Primary O2 Pressure Regulator
	20 to 30 Year Life Extension Refurbishment
	1

1

1

1
	See Note (1)


	See Note (1)




3. F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 3:

Section J-6 Hardware Quantities and Delivery Schedules

Deliverables: 

	ITEM 
	PART NO.


	DESCRIPTION
	QTY
	ON OR BEFORE DELIVERY DATE 

	125
	SV769480-4
	Pitot Actuated Valve
	3
	9/30/04



	127
	SV805180-1
	Pump Inlet Filter
	5
	9/30/04

	135
	SV769404-7
	Feedwater Relief  Valve
	3
	9/30/04

	139
	SV792503-1
	Temperature Sensor Harness
	10
	9/30/04

	143
	SV769406-2
	Water Check Valve
	1
	9/30/04

	153*
	SV789153-6





	Caution and Warning Harness
	1 
3
	3/31/04

9/30/04

	171
	SV784982-3
	Solenoid Valve
	5
	9/30/04

	311
	SV767706-6
	DCM Suit Pressure Gage
	3
	9/30/04

	410
	SV778872-24
	SCU Common Multiple Connector 
	2
	9/30/04

	419
	SV772190-6
	Regulator, Water Supply Pressure
	3
	9/30/04

	425*
	SV771763-3
	SCU Electrical Harness
	1
	9/30/04


* These harnesses are being redesigned, the P/Ns will change accordingly.

3.  SECTION J-7 Hardware Refurbishment Schedule:

Add the following hardware:
	ITEM NO
	PART NO.
	DESCRIPTION
	MAINTENANCE DESCRIPTION
	QTY
	GFE RECEIPT DATE FROM USA*
	ON OR BEFORE DELIVERY DATE 

	113
	SV778873
	Primary O2 Pressure Regulator
	20 to 30 Year Life Extension Refurbishment
	1

1





	See Note (1)


	See Note (1)



	 115
	SV824133
	Shear Plate Assembly
	20 to 30 Year Life Extension Refurbishment


	1

1

1

1
	04/01/03

07/01/03

12/01/03

09/01/03
	01/30/04

05/31/04

09/30/04

07/30/04

	123
	SV787994
	Fan/Pump/Separator Assembly
	25 to 35 Year Life Extension Refurbishment
	1

1
	05/24/03

09/23/03
	05/31/04

09/30/04

	139/

140
	SV805280
	Sublimator and Harness Assembly
	25 to 30 Year Life Extension Refurbishment
	1
	09/23/03
	09/30/04



	200
	SV799045
	Secondary Oxygen Pack (SOP)
	Component Replacements
	2

2

2
	10/01/03

02/01/04

06/01/04
	01/31/04

05/31/04

09/30/04

	350
	SV792291
	DCM Electronics Assembly
	15 to 25 Year Life Extension Refurbishment
	1
	01/22/04
	05/30/04

	420
	SV778504
	Filter Assembly, Oxygen and Orifice
	15 to 25 Year Life Extension Refurbishment
	1
	05/24/04
	09/30/04

	470
	SV767680
	Airlock Adapter Plate (AAP)
	20 to 30 Year Life Extension Refurbishment
	1
	09/23/03
	02/02/04


(1) An I-113 refurbishment is shown as a separate line item task but is included as part of an I-115 Refurbishment.  The I-113 is removed from an I-115 Shear Plate received as GFE from USA.  The I-113 is then sent to the supplier for refurbishment, returned, and delivered to HSSSI Stores to await re-assembly to a refurbished I-115 for final delivery to USA.

*The above GFE shall not be assembled together, except for Items 100/131.

 All GFE Shall be complete end items

Note:  All refurbishment/replacement effort is based on the life extension report.  Any EEE parts issues with technology obsolescence shall be within the program provisionin g section of the contract.
SA 378

H7044R3 ECWS
F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 2:

Section J-6 Hardware Quantities and Delivery Schedules

Deliverables: 

	Qty.
	Part Number
	Item
	Delivery Date On or before

	
	Cert Closure
	Certification closure of the Enhanced Caution & Warning System
	9/30/03

	1
	SV827600-1
	Delivery of the certification Enhanced Caution & Warning System unit
	9/30/03

	1
	SV827600-1
	Enhanced Caution & Warning System (Flight)*
	7/31/03

	
	Cert Closure
	Certification closure of the I-156 Harness
	9/30/03

	1
	SV827765-1
	Delivery of the certified I-156 Harnesses
	9/30/03

	1
	SV827765-1
	I-156 Harnesses (Flight)*
	7/31/03

	2
	SV827765-1
	I-156 Harnesses (Flight)
	9/30/03


*Ship to CTSD with Open Certification

Ref. SA 396

CCBD H7221 EMU SSA Combination Purge Valve (CPV) Gasket Replacement and Flow Test Performance

The contractor is directed to obtain, evaluate, certify, and incorporate a new silicone base material used to manufacture CPV gaskets by completing the following activities on or before April 03,2003.  

1. Complete the performance of CPV/Helmet leak testing with gaskets made from the proposed replacement material.  

2. Conduct MATCO testing. 

3. Revise Air-Lock CPV Assembly Drawings and gasket drawings to reflect incorporation of new gaskets. 

4. Generate certification documentation including ECO’s, CIARS, and CERT report.      

In addition, the contractor is directed to revise the Helmet S/AD Part ii and PDA documents to allow Air-Lock Inc. to perform the same CPV flow test that NASA/JSC used to perform to verify the CPV bore diameter.  The Helmet S/AD part II and PDA documents, as well as the Air-Lock acceptance documents will be revised to reflect this change.  There will be a no certification impact CIARS processed with the flow test ECO (021-0227).     
   

F.2 Option to Extend Completion Date (JSC 52.2217-90) add the following to Option

Period 3:

Section J-6 Hardware Quantities and Delivery Schedules


Deliverables:

	Qty.
	Part Number
	Item
	Delivery Date On or before

	2
	SV827600-1
	Enhanced Caution & Warning System (Flight)
	10/15/03

	3
	SV827600-1
	Enhanced Caution & Warning System (Flight)
	2/15/04

	3
	SV827600-1
	Enhanced Caution & Warning System (Flight)
	6/15/04

	3
	SV827765-1
	I-156 Harnesses (Flight)
	1/31/04

	3
	SV827765-1
	I-156 Harnesses (Flight)
	5/31/04

	3
	SV827765-1
	I-156 Harnesses (Flight)
	9/30/04


F. 3 
STOP‑WORK ORDER (52.242‑15) (AUG 1989)‑‑ALTERNATE I (APR 1984)xe "F. 3
STOP‑WORK ORDER (52.242‑15) (AUG 1989)‑‑ALTERNATE I (APR 1984)"
(a) The Contracting Officer may, at any time, by written order to the Contractor, require the Contractor to stop all, or any part, of the work called for by this contract for a period of 90 days after the order is delivered to the Contractor, and for any further period to which the parties may agree. The order shall be specifically identified as a stop-work order issued under this clause.

Upon receipt of the order, the Contractor shall immediately comply with its terms and take all reasonable steps to minimize the incurrence of costs allocable to the work covered by the order during the period of work stoppage. Within a period of 90 days after a stop-work is delivered to the Contractor, or within any extension of that period to which the parties shall have agreed, the

Contracting Officer shall either-- 


(1) Cancel the stop-work order; or 


(2) Terminate the work covered by the order as provided in the Default, or the Termination for Convenience of the Government, clause of this contract. 

(b) If a stop-work order issued under this clause is canceled or the period of the order or any extension thereof expires, the Contractor shall resume work. The Contracting Officer shall make an equitable adjustment in the delivery schedule or contract price, or both, and the contract shall be modified, in writing, accordingly, if-- 


(1) The stop-work order results in an increase in the time required for, or in the Contractor's cost properly allocable to, the performance of any part of this contract; and 


(2) The Contractor asserts its right to the adjustment within 30 days after the end of the period of work stoppage; provided, that, if the Contracting Officer decides the facts justify the action, the Contracting Officer may receive and act upon the claim submitted at any time before final payment under this contract. 

(c) If a stop-work order is not canceled and the work covered by the order is terminated for the convenience of the Government, the Contracting Officer shall allow reasonable costs resulting from the stop-work order in arriving at the termination settlement. 

(d) If a stop-work order is not canceled and the work covered by the order is terminated for default, the Contracting Officer shall allow, by equitable adjustment or otherwise, reasonable costs resulting from the stop-work order. 

(End of clause)

F.4
 DELIVERY SCHEDULE
All items required to be furnished by this contract shall be delivered in accordance with:

 Section J-1   -  Data Requirements List


 Section J-6   -  Hardware Quantities and Delivery Schedules


 Section J-7   -  Hardware Refurbishment Quantities and Schedules

 Section J-13 -  NAS 9-17873 Carry-Over Effort

F.5
COMPLETION OF WORK  (JSC 52.212.95) (Sep 1988)
All work required under this contract, including submission of all reports shall be completed on or before September 30, 2003 (Ref. SA 400) (Ref. SA 324).
F.6 
SHIPMENT BY GOVERNMENT BILLS OF LADING (NASA 18-52.247-73) (MARCH 1997) 

(a) The Contractor shall ship items deliverable under this contract, if the transportation cost per shipment exceeds $100, by Government bills of lading (GBLs). At least 15 days before shipment, the Contractor shall request in writing GBLs from: JSC Transportation Officer, Mail Code JB7, Attention:  Julie Pate,  NASA Lyndon B. Johnson Space Center, Houston, Texas  77058.  If time is limited, requests may be by telephone: 713-483-6528.  Requests for GBLs shall include the following information. 

(1) Item identification/ description. 

(2) Origin and destination. 

(3) Individual and total weights. 

(4) Dimensions and total cubic footage. 

(5) Total number of pieces. 

(6) Total dollar value. 

(7) Other pertinent data. 

(b) The Contractor shall prepay transportation charges of $100 or less per shipment. The Government shall reimburse the contractor for these charges if they are added to the invoice as a separate line item supported by the paid freight receipts. If paid receipts in support of the invoice are not obtainable,

a statement as described below must be completed, signed by an authorized company representative, and attached to the invoice. 

"I certify that the shipments identified below have been made, transportation charges have been paid by (company name), and paid freight or comparable receipts are not obtainable. 

Contract or Order Number:  _____________________

Destination: _________________________________" 

(End of clause)

F.7
SHIPPING INSTRUCTIONS (JSC 52.247‑94) (APR 1997) 

(a) 
All documentation shall be shipped to the addresses cited in Section J-1 Data Requirements List.

(b) 
Shipment of hardware end items, except Customer Returned Materials (CRM) and CTSD support items shall be as follows:

Ref. SA 94
Delivery Location:  United Space Alliance, LLC

                                              16850 Buccaneer Land

                                              Houston, TX  77058




(c)   The contractor must prepare DD Form 250, Material Inspection and Receiving Report, in an original and two copies, for each shipment (excluding reports and documentation) made under the terms of this contract.  Block 19, "Unit Price," and Block 20 "Amount," of the DD Form 250 must be completed.  Where the form is not used as an invoice for payment purposes, the amounts entered may be the Contractor's best estimate.  

(d)  Address the original for each data pack, one copy to ND32, and one copy JF5.

(e)  Delivery location for all CRM shall be defined by the Hamilton Standard CRM

      Administrator.

(f)  Ship CTSD support items to JSC Building 7, Bond Room.  Support items include EMU equipment used by CTSD to support EMU development, certification, and EVA procedures development testing:

      Parcel Post Shipments and Freight Shipments


Ship to:
Transportation Officer, Building 421



NASA Johnson Space Center



2101 NASA Road 1



Houston, TX  77058-3696


Mark for:
Accountable Property Officer 807402


Mark with:
Contract Number:  NAS 9‑97150


For reissue to:
______________________________________



(Name)     (Mail Code)   (Bldg.)   (Rm)

 (End of clause)

F.8
FLIGHT ITEM (JSC 52.247-95) (SEP 1989) 

Block 16 of each DD Form 250 prepared for hardware or equipment to be shipped under this contract must be annotated as follows in 1/4-inch letters or larger by handprinting or rubber stamp:


"THIS IS A FLIGHT ITEM" or "THIS IS MISSION ESSENTIAL GROUND SUPPORT EQUIPMENT," as applicable. 

G.1        LISTING OF CLAUSES INCORPORATED BY REFERENCE

The following clauses are hereby incorporated by reference:


18-52.227-70  New Technology (Jul 1995)

18-52.227-71  Request for Waiver of Rights to Inventions (Apr 1984)

18-52.227-72  Designation of New Technology Representative and Patent    


                       Representative (JUL 1997); in paragraph (a) add:  NASA Lyndon B. Johnson Space Center,


                       HA/ Technology Transfer and  Commercialization Office, Houston, TX 77058; and 


                                     HA/Patent (same address)

18.52.242-73  NASA Contractor Financial Management Reporting

                        Jul 1997)

18-52.245-71  Installation-Accountable Government Property (Jul 1997)

18.52.245-73  Financial Reporting Of NASA Property In The Custody Of

                       Contractors (Sep 1996)

G.2  
SUBMISSION OF INVOICES (JSC 52.232-90) (OCT 1993) 

Invoices shall be prepared and submitted in quadruplicate unless otherwise specified.  Invoices shall contain the following information as applicable:  contract and order number, item numbers, description of supplies or services, sizes, quantities, unit prices, and extended totals.  Invoices shall be submitted to:

1.   Cost Vouchers, forwarded not more often than once every 

      two (2) weeks:


Defense Contract Audit Agency (DCAA)


Northeastern Region


Hamilton Standard Division


Windsor Locks, Connecticut  06096-0463

2.  Fee Vouchers, forwarded not more often than once a month.


NASA Lyndon B. Johnson Space Center


BL3 / EVA Business Management Office


Attn: Robin P. Chapman 


Houston, Texas 77058

3.  Copy of cost voucher, forwarded by DCAA:


NASA Lyndon B. Johnson Space Center

   BL3 / EVA Business Management Office


Attn: Robin P. Chapman


Houston, Texas 77058

4.   For payment:


NASA Lyndon B. Johnson Space Center


LF2 / Commercial Accounts Group



Houston, Texas 77058

5.  The Contractor shall prepare vouchers as follows:



a.  One original Standard Form (SF) 1034, SF 1035, or equivalent Contractor's attachment.



b.    Seven copies of SF 1034A, SF 1035A, or equivalent

Contractor's attachment.


    c.  The Contractor shall mark SF 1034A copies 1, 2, 3, 4, and such other copies as may be directed by the Contracting Officer by insertion in the memorandum block the names and addresses as follows:

(1)
Copy 1 NASA Contracting Officer;

(2)
Copy 2 Auditor;

(3)
Copy 3 Contractor;

(4)
Copy 4 Contract administration office; and



(5)
Copy 5 Project management office.

In the event that amounts are withheld from payment in accordance with the New Technology Clause or other provisions of this contract, a separate invoice for the amount withheld will be required before payment for that amount may be made.

 (End of Clause)

G.3  TECHNICAL DIRECTION ( NASA 18-52.242-70) (SEP 93)

(a)  Performance of the work under this contract is subject to the written technical direction of a Contracting Officer's Technical Representative (COTR), who shall be specifically appointed by the Contracting Officer in writing in accordance with NFS 1842.270.  "Technical direction" means a directive to the Contractor that approves approaches, solutions, designs, or refinements; fills in details or otherwise completes the general description of work or documentation items; shifts emphasis among work areas or tasks; or furnishes similar instruction to the Contractor.  Technical direction includes requiring studies and pursuit of certain lines of inquiry regarding matters within the general tasks and requirements in Section C of this contract.

(b)  The COTR does not have the authority to, and shall not, issue any instruction purporting to be technical direction that –


(1)  Constitutes an assignment of additional work outside the statement of work;


(2)  Constitutes a change as defined in the Changes clause;


(3)  Constitutes a basis for any increase or decrease in the total estimated 




contract cost, the fixed fee (if any), or the time required for contract 




performance;


(4)  Changes any of the expressed terms, conditions, or specifications of


 the contract; or


(5)  Interferes with the Contractor's rights to perform the terms and



conditions of the contract.

(c)   All technical direction shall be issued in writing by the COTR.

(d)   The Contractor shall proceed promptly with the performance of technical direction duly issued by the COTR in the manner prescribed by this clause and within the COTR's authority.  If, in the Contractor's opinion, any instruction or 

direction by the COTR falls within any of the categories defined in paragraph (b) above, the Contractor shall not proceed but shall notify the Contracting Officer in 

writing within 15 calendar  days after receiving it and shall request the Contracting Officer to take action as described in this clause.  Upon receiving this notification, the Contracting Officer shall either issue an appropriate contract modification within a reasonable time or advise the Contractor in writing within 30 days that the instruction or direction is –

   (1)  Rescinded in its entirety; or

   (2)  Within the requirements of the contract and does not constitute a change

          under the Changes clause of the contract, and that the Contractor should

          proceed promptly with its performance.

(e)   A failure of the Contractor and Contracting Officer to agree that the instruction or direction is both within the requirements of the contract and does not constitute a change under the Changes clause, or a failure to agree upon the contract action to be taken with respect to the instruction or direction, shall be subject to the Disputes clause of this contract.

(f)   Any action(s) taken by the Contractor in response to any direction given by any person other than the Contracting Officer or the COTR shall be at the Contractor's risk.

(End of Clause)

G.4  LIMITATION ON PAYMENT OF AWARD FEE 

A.
The amount of award fee which can be awarded is limited to the amount set forth in paragraph (b) of Clause 18-52.232-81 in Section B.

B.
Payment of the incentive fee and award fee shall be made as specified in the Award Fee Plan; provided that, after payment of 80 percent of the incentive  fee, if any, and potential award fee, the Contracting Officer may withhold further payment of the incentive fee and award fee until a reserve is set aside in an amount that the Contracting Officer considers necessary to protect the Government's interest.  This reserve shall not exceed 15 percent of the total incentive fee and potential award fee or $100,000, whichever is less.
(End of clause)

G.5  AWARD FEE FOR END ITEM CONTRACTS (18-52.216-77) (JANUARY 1997)

(a)  The contractor can earn award fee, or base fee, if any, from a minimum of zero dollars to the maximum stated in Clause B.3, "Estimated Cost and Fee Arrangement" in this contract.  All award fee evaluations, with the exception of the last evaluation, will be interim evaluations.  At the last evaluation, which is final, the Contractor's performance for the entire contract will be evaluated to determine total earned award fee.  No award fee or base fee will be paid to the Contractor if the final award fee evaluation is "poor/unsatisfactory." 

(b)  Beginning 6* months after the effective date of this contract, the Government will evaluate the Contractor's interim performance every 6 months to monitor Contractor performance prior to contract completion and to provide feedback to the Contractor. The evaluation will be performed in accordance with the Performance Evaluation (Fee) Plan (Section J-4) to this contract.  The Contractor may submit a self-evaluation of performance for each period under consideration. These self-evaluations will be considered by the Government in its evaluation. The Government will advise the Contractor in writing of the evaluation results. The plan may be revised unilaterally by the Government prior to the beginning of any rating period to redirect emphasis. 

(c) (1)  Base fee, if applicable, will be paid in installments based on the percent of completion of the work as determined by the Contracting Officer. 

(2)  Interim award fee payments will be made to the Contractor based on each interim evaluation.  The amount of the interim award fee payment is limited to the lesser of the interim evaluation score or 80 percent of the fee allocated to that period less any provisional payments made during the period.  All interim award fee payments will be superseded by the final award fee determination. 

(3)  Provisional award fee payments will be made under this contract pending each interim evaluation.  If applicable, provisional award fee payments will be made to the Contractor on a monthly basis. The amount of award fee which will be provisionally paid in each evaluation period is limited to 80 percent of the prior interim evaluation score (see Section J-4)  Provisional award fee payments made each evaluation period will be superseded by the interim award fee evaluation for that period. If provisional payments made exceed the interim evaluation score, the Contractor will either credit the next payment voucher for the amount of such overpayment or refund the difference to the Government, as directed by the Contracting Officer.  If the Government determines that (i) the total amount of provisional fee payments will apparently substantially exceed the anticipated final evaluation score, or (ii) the prior interim evaluation is "poor/unsatisfactory," the Contracting Officer will direct the suspension or reduction of the future payments and/or request a prompt refund of excess payments as appropriate. Written notification of the determination will be provided to the Contractor with a copy to the Deputy Chief Financial Officer (Finance).  This determination is not subject to the Disputes clause. 

(4)  All interim provisional fee payments will be superseded by the fee determination made in the final award fee evaluation. The Government will then pay the Contractor, or the Contractor will refund to the Government the difference between the final award fee determination and the cumulative interim provisional fee payments.  If the final award fee evaluation is "poor/unsatisfactory", any base fee paid will be refunded to the Government. 

(5)  Payment of base fee, if applicable, will be made based on submission of an invoice by the Contractor.  Payment of award fee will be made by the LF2 Commerical Accounts Group based on the issuance of a unilateral modification by the Contracting Officer. 

(d)  Award fee determinations made by the Government under this contract are not subject to the Disputes clause. 














G. 6     
SMALL BUSINESS, SMALL DISADVANTAGED BUSINESS, AND 

            WOMEN-
OWNED SMALL BUSINESS CONCERNS
(a)  NASA’s objective is to ensure the execution of a vigorous program at the prime contract and subcontractor levels which will optimize the opportunity for subcontract participation of small business, small disadvantaged business, and women-owned small business concerns.  To this end the Contractor shall comply with the approved subcontract plan set forth in Section J-2.  Changes to the plan will be authorized only by contract modification.  Performance by the Contractor in exerting its best effort to operate in accordance with this plan shall be a factor in determining award fee under this contract.

(b)  Subcontracting goals are expected to equal or exceed the following percentages of total contract value:


Small Businesses

  
10%*


Small Disadvantaged Businesses

 6%


Women-Owned Small Businesses

 2%

* Includes Small and Small Disadvantaged Business and Women-Owned Small 

   Business

(End of Clause)

G.7  USE OF JSC CALIBRATION LABORATORY (JSC 52.204-92) (JUL 1996) 

In accordance with the requirements of JSC Management Directive 8070.1, "Metrology and Calibration Services (12/12/91)," the Contractor shall utilize the services of the JSC Calibration Laboratory to the maximum extent practicable for calibration of all instruments (Government property or Contractor property) utilized under this contract, the total cost for maintenance of which would otherwise be a direct charge to the Government.  The procedures for obtaining calibration of instruments are described in "JSC Handbook 5151.2".



(End of Clause)

G.8  JSC HAZARDOUS MATERIALS USE (JSC 52.223-92) (NOV 1994) 

A.
This clause is JSC-unique, and the requirements are in addition to any U.S. EPA, U.S. OSHA, or other Federal or state regulations or statutes.  Therefore, the clause requirements do NOT negate any statutory or regulatory requirements otherwise applicable to this contract.  In the event of a conflict between applicable Federal or state law and this clause, this clause shall not be controlling.

B.
"Hazardous materials," for the purposes of this clause, consist of the following:


(1)  Those materials defined as "highly hazardous chemicals" in OSHA Process Safety Management Regulation, 29 CFR 1010.119, without regard for quantity.


(2)  Those "extremely hazardous substances" subject to the emergency planning requirements in the EPA Emergency Planning and Community Right-to-Know Regulation, 40 CFR 355, Part 355, without regard for quantity.


(3)  Those "hazardous substances" subject to the release notification requirements under EPA's Emergency Planning and Community Right-to-Know Regulation, 40 CFR 302.4, without regard for quantity.


(4)  Any radioisotope material or device that produces ionizing radiation.


(5)  Any Class II, III, or IV laser, as defined by the American National Standards Institute No. Z136.1 (1986).


(6)  Any explosive or any pyrotechnics.


(7)  Any pesticide.

C.
The contractor shall develop and maintain an inventory listing the identity and quantity of hazardous materials stored or used on site at JSC for the performance of the contract.

D.
The contractor shall ensure that the proper training of its employees in the use and inherent hazards of these materials is accomplished prior to use.

E.
The contractor shall notify the JSC Occupational Health Office (SD2) prior to any initial use or different application of these materials.

F.
The contractor shall use all hazardous materials properly and take all necessary precautions to ensure no harm is done to humans or the environment.

G.
The contractor shall insert the substance of this clause, including this Paragraph G with appropriate changes of designations of the parties, in subcontracts under which hazardous materials will be utilized or may reasonably be expected to be utilized on site at JSC.

H.
In the event the contractor fails or refuses to comply with any aspect of this clause, such failure or refusal may be considered a material breach of this contract.

 (End of clause)

G.9  
IDENTIFICATION OF EMPLOYEES (JSC 52.242-92) (MAY 1993) 

At all times while on Government property, the Contractor, subcontractors, their employees and agents shall wear badges which will be issued by the NASA Contract Badge and Pass Office, located in building No. 110.  Badges will be issued only between the hours of 7:00 a.m. and 4:00 p.m., Monday through Friday.  Each individual who wears a badge will be required to sign personally for the badge.  The Contractor will be held accountable for these badges, and immediately after completion of the work they shall be returned to the NASA Contract Badge and Pass Office.  Failure to turn in badges upon completion of the work may result in final payment being delayed.

 (End of clause)

G.10   LIST OF INSTALLATION-ACCOUNTABLE PROPERTY AND SERVICES

   (NASA 18-52.245-77) (JULY 1997)

In accordance with the clause at 1852.245-71, Installation-Accountable Government Property, the Contractor is authorized use of the types of property and services listed below, to the extent they are available, in the performance of this contract within the physical borders of the installation which may include buildings and space owned or directly leased by NASA in close proximity to the installation, if so designated by the Contracting Officer. 

(a) Office space, work area space, and utilities. Government telephones are available for official purposes only; pay telephones are available for contractor employees for unofficial calls. 

(b) General- and special-purpose equipment, including office furniture. 


(1) Equipment to be made available is listed in Section J-11.  The Government retains accountability for this property under the clause at 1852.245-71, Installation-Accountable Government Property, regardless of Its authorized location. 


(2) If the Contractor acquires property, title to which vests in the Government pursuant to other provisions of this contract, this property also shall become accountable to the Government upon its entry into Government records as required by the clause at 1852.245-71, Installation-Accountable Government Property. 


(3) The Contractor shall not bring to the installation for use under this contract any property owned or leased by the Contractor, or other property that the Contractor is accountable for under any other Government contract, without the Contracting Officer's prior written approval. 

(c) Supplies from stores stock. 

(d) Publications and blank forms stocked by the installation. 

(e) Safety and fire protection for Contractor personnel and facilities. 

(f) Installation service facilities:   

(g) Medical treatment of a first-aid nature for Contractor personnel injuries or illnesses sustained during on-site duty. 

(h) Cafeteria privileges for Contractor employees during normal operating hours. 

(i) Building maintenance for facilities occupied by Contractor personnel. 

(j) Moving and hauling for office moves, movement of large equipment, and delivery of supplies.  Moving services shall be provided on-site, as approved by the Contracting Officer. 

(k) The user responsibilities of the Contractor are defined in paragraph (a) of the clause at 1852.245-71, Installation-Accountable Government Property. 

(End of clause)

G.11
LIST OF GOVERNMENT‑FURNISHED PROPERTY (NASA 18‑52.245‑76) (OCT 1988)

For performance of work under this contract, the Government will make available Government property identified below on a no‑charge‑for‑use basis.  The Contractor shall use this property in the performance of this contract at contractor and subcontractor facilities and at JSC and at other location(s) as may be approved by the Contracting Officer.  Under the FAR 52.245 Government Property clause of this contract, the Contractor is accountable for the identified property.

All property previously provided under contract NAS 9-17873 as identified in Government Physical Property Report dated February 2, 1997

Remarking of the above Government Property, upon transfer of accountability, with the new contract number is not required.  Any additional STE or tooling required to be manufactured against existing NAS 9-17873 drawings will continue to be marked with Contract NAS 9-17873 and will be used on NAS 9-97150.   Similarly, if any existing NAS 9-17873 drawing requires a configuration change, the drawing will not be revised to update the new contract number.

(End of clause)

G.12
CONTRACTOR REQUESTS FOR GOVERNMENT-OWNED EQUIPMENT (NASA 18‑52.245‑70) (JULY 1997)

(A) "equipment," as used in this clause, means commercially available items capable of stand-alone use, including those to be acquired for incorporation into special test equipment or special tooling. 
(b)(1) upon determination of need for any government-owned equipment item for performance of this contract, the contractor shall provide to the contracting officer a written request justifying the need for the equipment and the reasons why contractor-owned property cannot be used, citing the applicable far or contract authority for use of government-owned equipment.  Equipment being acquired as a deliverable end item listed in the contract or as a component for incorporation into a deliverable end item listed in the contract is exempt from this requirement. 
(2) the contractor's request shall include a description of the item in sufficient detail to enable the government to screen its inventories for available equipment or to purchase equipment. For this purpose, the contractor shall (i) prepare a separate dd form 1419, dod industrial plant equipment requisition, or equivalent format, for each item requested and (ii) forward it through the contracting officer to the industrial property officer at the cognizant nasa installation at least 30 days in advance of the date the contractor intends to acquire the item.  Multiple units of identical items may be requested on a single form.  Instructions for preparing the dd form 1419 are contained in nasa far supplement 1845.7102.  If a certificate of nonavailability is not received within that period, the contractor may proceed to acquire the item, subject to having obtained contracting officer consent, if required, and having complied with any other applicable provisions of this contract. 
(c) contractors who are authorized to conduct their own screening using the nasa equipment management system (nems) and other government sources of excess property shall provide the evidence of screening results with their request for contracting officer consent. Requests to purchase based on unsuitability of items found shall include rationale for the determined unsuitability. 
 (End of Clause)
G.13    REPAIR OF GOVERNMENT PROPERTY (JSC 52.245-91) (JUN 1986) 

When removal of Government-owned property from its place of use for repair is necessary, the Contractor must prepare a JSC Form 1318 prior to removing the equipment.  The form and instructions regarding its use are available from the Equipment Management Section, Building 419, Room 162, phone number 483-6524.  The repaired Government property is to be returned to the location from which it was removed unless otherwise directed by the Government.

(End of clause)

G.14  CHANGE IN GOVERNMENT-PROVIDED SERVICES (JSC 52.245-98)

    
   (FEB 1991) 

If the Government fails to provide the services specified in Clause 18-52.245-77, List of Installation-Provided Property and Services, and that failure adversely affects the Contractor's ability to perform the contract, the Contracting Officer shall, upon timely 

written request from the Contractor, (1) make a determination of the effect on the Contractor, and (2) equitably adjust the contract in accordance with the procedures provided in the Changes clause of this contract.  Equitable adjustments made pursuant to this clause, however, shall not include adjustments in fee.

(End of Clause)

H.1
LISTING OF CLAUSES INCORPORATED BY REFERENCE


(a)  The following clauses are incorporated by reference:

1852.208-81
Restrictions on Printing and Duplicating (AUG 1993)

1852.223-70
Safety and Health (MAR 1997)

1852.228-72
Cross-Waiver of Liability for Space Shuttle Services



(SEP 1993)

1852.228-76
Cross-Waiver of Liability for Space Station Activities



(DEC 1994)

1852.242-71
Travel Outside of the United States (DEC 1988)

1852.246-70
Mission Critical Space System Personnel Reliability Program



(MAR 1997)


(b)  The following clause is incorporated by reference and applies only to field activity effort of this contract:

1852.236-73
Hurricane Plan (DEC 1988)

H. 2
PROGRAM  PROVISIONING PROCEDURES
FY’ 98
 (a)  There are areas within the contract which are possible to anticipate, estimate, and negotiate in the near term, but are not possible to reasonably predict future requirements.  Work activities which fall under this provision are defined in Section 2.2 Program Provisioning of the Statement of Work.  Contractor cost performance under program provisioning shall not be subject to the incentive provisions of the contract, but shall be evaluated under award fee provisions.  Cost reporting under the contract shall be sufficient to ensure that cost subject to award fee provisions will not be commingled with those subject to cost incentive provisions. 

( b)  The estimated cost and fee for the first contract year of EMU program 
provisioning is included in Clause B.3.  The specific tasks to be performed are  defined in Section J-5 Program Provisioning.  Subsequent program provisioning   requirements shall be incorporated into the contract on an annual basis in  accordance with the following procedure:     

  
(1)  The Government shall identify program provisioned content for each program year by May 1 of each contract year.  The contractor shall submit a proposal, based upon these annual requirements, on or before July 1 of each contract year.  Such proposals shall contain time phased costs for all requirements which have been identified, as well as, estimates for the completion of this effort beyond the current contract year.  The contractor and Government will negotiate and definitize annual program  provisioning tasks and adjust the contract cost and fee as appropriate. 

 
(2)  Should the Government choose to add or modify a work task, the  Contracting Officer will issue written direction in the form of a unilateral Program  Provisioning Change Order (PPCO) to the contractor.  Such direction will not result  in a change to contract cost or fee in accordance with the procedures of the  “Changes” clause  provided that the net result of these changes is estimated to be  within the negotiated annual value.  PPCOs issued over and above the negotiated annual value shall give rise to an equitable adjustment in contract cost and fee.  A PPCO is issued unilaterally by the  Contracting Officer and will be used as the contractual document to update the Attachment J-5 of the contract.
FY’ 99

Ref. SA 87
(a)  There are areas within the contract where it is possible to anticipate, estimate and negotiate work required in the near term, but not possible to reasonably predict future requirements.  Contract requirement's subject to provisioning include SOW paragraphs: 2.0 Engineering, 3.0 Hardware, 4.0 Assured EMU Availability (AEA) Program and 5.0 Safety, Mission Assurance and Product Assurance.  Contractor cost performance under a cost-plus contract arrangement shall not be subject to the incentive provisions of the contract, but shall be evaluated under award fee provisions.  Cost reporting under the contract shall be sufficient to ensure that cost subject to award fee provisions will not be commingled with those subject to cost incentive provisions. 

  (b)  The estimated cost and fee for FY-98 program provisioning and for individual program provisioning delivery orders are included in Clause B.3.  The specific tasks to be performed are defined in Section J-5 Program Provisioning Delivery Orders.  Subsequent program provisioning requirements shall be incorporated into the contract on an annual basis in accordance with the following procedure or through the issuance of individual delivery orders as individual requirements are identified.  Program provisioning delivery orders may exceed the annual period in which they were initiated if the scope of such activities can be clearly defined and quantified.

  
(1)  The contractor shall submit a firm priced proposal for all annual program provisioned content identified by the Government by May 1 of each contract year.  A proposal, based upon these annual requirements, shall be submitted by the contractor on or before July 1 of each contract year.  Such proposals shall contain time phased costs for all requirements which have been identified, as well as, estimates for the completion of this effort beyond the current contract year.  The contractor and Government will negotiate annual program provisioning requirements and adjust contract cost and fee under through the issuance of a delivery order.” 

2.  FY98 Program Provisioning Carry-Over Determination:

A one-time FY-98 program provisioning carry-over fee adjustment is reflected in Section J-4 Award Fee Plan and Clause B-3 Estimated Cost and Fee Summary of the contract.  No further carry-over adjustments are anticipated under an IDIQ contract format.


a.  The award fee associated with undirected FY98 program provisioning effort is

determined as follows:


FY98 Cost:
$ 11,700,000




Directed Cost:
$ 10,461,000

Undirected Cost:
$   1,239,000

Award Fee: 
$      122,848

Less COM:
$
   10,516

Total Adjusted Award Fee:
$      112,332

b.  The total award fee associated with FY98 carry-over is reallocated from award fee period 2 to award fee periods 3 and 4 as follows:

Program Provisioning Award Fee

Period 2 
Period 3
Period 4
 

From:

$ 553,016
$       0

$       0

To: 

$ 440,684
$  56,166        $  56,166    

Delta:
         -
$ 112,332    + $  56,166    + $   56,166

H.3     
HARDWARE PROVISIONING
(a)  Attachment J-8 contains a list of spare hardware items that may be required under this contract.  Accordingly, from time to time during the life of this contract, the Contracting Officer may issue a provisioning order (PO) for any such item(s) in accordance with this clause.  Such orders, if issued, will specify the item of hardware, quantity, and delivery date required.

(b)  Within 60 days of receipt of a PO, the contractor shall submit a proposal detailing the estimated cost and fee of providing the hardware ordered.  The contract will thereafter be appropriately modified to reflect the target cost, target fee, and delivery dates negotiated for the items ordered, and any updates or amendments to the requirements pertaining to such items.  If the parties cannot agree on any aspect of a PO, the Contracting Officer may unilaterally modify the contract and such modification shall be subject to the “Disputes” clause of this contract.

(c)  “Hardware provisioning” as used herein is separate and distinct from “program provisioning” as defined in Clause H.2.  Hardware items ordered in accordance with this Clause H.3 shall be subject to the incentive fee provisions of this contract.

H.4     FIELD TEST EQUIPMENT 

(a)  The Contractor shall provide "field test equipment" in the manner and within the limitations provided herein.

(b)  Field Test Equipment (FTE) is defined as ground test equipment, tools, and fixtures necessary for checkout and test of hardware, including that required to support EMU certification, PDA and PIA testing at NASA JSC and ILC Dover, Inc., Frederica, Delaware.  In furnishing FTE, the Contractor shall use, to the maximum extent practicable, existing Ground Sup​port Equipment compatible with the Space Shuttle EMU for testing support.  Control of FTE hardware shall be in accordance with SVP No. 245, latest revision as controlled by Hamilton Standard records.


(c)    Field test equipment shall be ordered in writing by the Contracting Offi​cer by the issuance of directions specifying the items to be provided and any limitations thereon.  An equitable adjustment shall be made for the Contractor fabrication or acquisition of the field test equipment.

H.5
SPECIAL PROVISION FOR CONTRACT CHANGES
(a)  Notwithstanding the provisions of the Changes clause and the Government Property clause, the parties agree that no change made pursuant to the Changes clause shall give rise to a formal proposal for equitable adjustment in the estimated cost or fee, delivery schedule, or any other contract provision, when said change causes an increase or decrease in estimated cost of $1 million or less in this contract, including option periods.  The parties specifically agree that this provision shall be subject to the following guidelines:

(1)  During the 4-year basic period of performance the estimated cumulative cost of changes issued under this provision shall not exceed $17M nor shall the cumulative cost of changes issued under the 3 option periods exceed $13M.  The contract estimated cost baseline shall be adjusted to reflect the value of individual changes as they are issued by the Contracting Officer. 

(2)  During the 4-year basic period of performance the estimated cumulative value of fee compensation associated with changes issued under this provision shall not exceed $1.7M nor shall the cumulative value of fee compensation associated with changes issued under the 3 option periods exceed $1.3M.  A contract fee adjustment shall be set forth in individual contract modifications issued by the Contracting Officer.

(3)  Any changes issued in excess of the estimated values indicated in (1) and (2) above, shall give rise to an equitable adjustment in estimated cost and fee. 

(b)  Each change shall be controlling in making the above determination, and such  change shall not, for purposes of determining the applicability of this clause, be added to any other change(s).  The parties recognize that several changes may be grouped together in a single contract modification for issuance or definitization; however, the dollar value of each individual change will be controlling in determining whether or not an equitable adjustment different from this agreement is in order.

H.6 
CONTINUOUS IMPROVEMENT
(a)  The Contractor shall implement and maintain vigorous continuous improvement (CI) activities for the full duration of this contract with the overarching goals of improving productivity, achieving cost savings, and achieving other economies and efficiencies across the full spectrum of its performance of this contract and the performance of its subcontractors (at all tiers) whose subcontracts exceed a total of $10 million over the base period of this contract.  The Contractor’s plan is incorporated herein as Section J-2 Program Management Plan.

(b)  As part of its CI activities, the Contractor shall maintain data regarding its achievement of each of the Performance Requirements specified Section J-3 Contract Metrics to this contract and its performance in relationship to those Performance Requirements.  Although the Contractor may use any system and format to maintain this data, the data must be easily and continuously accessible to 

the Government pursuant to the Access to Contractor Data clause and be complete enough to be meaningful.

(c)  The parties recognize that the Government may need to change policies or requirements in this contract in order to enable the Contractor to achieve specific efficiencies under this contract.  The Contractor, therefore, is encouraged to request these changes when they may result in additional improvements or cost savings.   The Government will, in good faith, consider accepting these changes.  In the event that the Government cannot accept a suggestion, it will provide rationale to the Contractor as to why the suggestion was unacceptable.  When possible, the Government shall propose modifications to a suggestion in order to make it acceptable.  The Government’s rejection of a suggestion submitted pursuant to this clause shall not provide the basis for a dispute under the Disputes clause, any equitable adjustment in accordance with the Changes clause, or an adjustment of fee that might otherwise have been earned.

(d)  This clause is not an advance agreement on the part of NASA to accept any changes made pursuant to this clause.  Moreover, the Contractor shall not request any changes that degrade either the safety of the program or the ability to meet the flight manifest.  Additionally, the Government cannot accept any change which modifies or otherwise is contrary to a statute, an Executive Order, or a regulation issued by another Government agency. 

(e)  The Changes clause shall not apply to any suggestion accepted pursuant to this clause.  Instead, this clause shall be cited as authority for any changes that are required to accept the Contractor’s suggestion.  Additionally, for a period of three years after implementation of a specific cost savings idea, an equitable adjustment shall not be required for changes resulting from this clause.

(f)  The Contractor understands and agrees that, this clause notwithstanding, it is

 responsible for performance of all contract requirements.

H.7
 POTENTIALLY HAZARDOUS ITEMS 

The Contractor shall furnish complete design information and drawings showing all details of construction, including materials, for the following items designated as potentially hazardous:  Pressure Vessels

The Contractor shall promptly notify the Contracting Officer, in writing, of any other items which he may, during the term of this contract, believe to be potentially hazardous.

H.8 
 MANAGEMENT AND PROTECTION OF INFORMATION
(a)  It is anticipated that the Contractor will have access to, be furnished, or use the following types of recorded information:


(1)  Information of third parties with limited rights or restricted rights notices 

       submitted to NASA or directly to the Contractor.


(2)  Information of third parties which NASA has agreed to handle under 
  
       protective arrangements.

       (3)  Information of which NASA intends to control the use and dissemination.

(b)  In order to provide appropriate management for protecting such information, the Contractor agrees with respect to such information to (1) use and disclose such information only to the extent necessary to perform the work required under this contract, with particular emphasis on restricting the information to those “need to know” employees, and (2) to establish the necessary procedures to preclude disclosure of such information outside the Contractor employees assigned work area, except in accordance with the written instructions of the Contracting Officer.

H.9
SPECIAL AGREEMENT REGARDING INDEPENDENT RESEARCH AND DEVELOPMENT (IR&D)
The Contractor `hereby agrees to allocate and expend Independent Research and Development ((R&D) funds amounting to at least $500,000 per year for the base period and all option periods.  The parties agree that none of the funds shall be expended toward the performance of tasks set forth in this contract; rather, the funds shall be directed toward appropriate research and development  for EVA related activities.  Finally, the parties agree that NASA will be granted limited rights to the data and related information developed with these funds and that such information will be reported to NASA personnel from time to time in such format and manner as the Contracting Officer may request. 

H.10     SAFETY AND HEALTH PLAN 

(a)  The standards, plans, and reporting procedures contemplated by Clause 18-52.223-70 entitled "Safety and Health," are described in the Section J-6 Safety and Health Plan.

(b)  The Contractor shall provide for safety inspection and acceptance of work imposed by the SOW.  Safety inspection and corrective action reports shall be made available to the Contracting Officer upon request.

(c)  The Contractor shall immediately report to the cognizant center Director of Safety and Mission Assurance and the cognizant Contracting Officer (by telephone if possible) accidents and incidents which result in serious personal injuries or death; and incidents which result in substantial damage to resources, equipment or facilities used or occupied by the Contractor.  Prepare and submit a NASA Mishap Report per local center requirements.

H.11     GOVERNMENT INSIGHT
(a)  Definitions.  For the purpose of this contract, the following definitions apply:


“Insight,” as used in this clause, means technical visibility into the Program, maintained through audit, surveillance, assessment of trends and metrics, software independent verification and validation, the flight readiness review process, and review or independent assessment of out-of-family anomalies occurring in any phase of the program.

“Surveillance,” as used in this clause means continual monitoring and verification of the status of manufacturing, testing, and processing of Shuttle 

hardware, software and operations preparations to ensure that requirements are being fulfilled.  Items to be monitored and verified are selected—this is not an all inclusive activity.

H.12     ENGINEERING CHANGE PROPOSALS 

(a)  Definitions.

"ECP" means an Engineering Change Proposal (ECP) which is a proposed engineering change and the documentation by which the change is described, justified, and submitted to the procuring activity for approval or disapproval.  "NSTS 07700" means the NASA publication entitled, Space Shuttle Flight and Ground Specifications.

(b)  Either party to the contract may originate ECPs.  The originator shall forward proposed ECPs to the Contracting Officer. Unless otherwise required by the Contracting Officer, the ECP formats, forms and controls specified in NSTS 07700, Volume IV, Book 1 shall be used for Shuttle operations and in ISS 41170 for Space Station operations.  Implementation of an approved ECP may occur by either a supplemental agreement or, if appropriate, as a written change order to the contract.

(c)  Any ECP submitted to the Contracting Officer over $1M, shall include a "not-to-exceed" estimated cost increase or decrease adjustment amount, if any, and the required time of delivery adjustment, if any, acceptable to the originator of the ECP.  If the change is originated within the Government, the Contracting Officer shall obtain a written agreement with the contractor regarding the "not-to-exceed" estimated cost and delivery adjustments, if any, prior to issuing an order for implementation of the change.  An ECP accepted in accordance with the Changes clause of this contract shall not be considered an authorization to the Contractor to exceed the estimated cost in the contract Schedule, unless the estimated cost is increased by the change order or other contract modification.

(d)  The contractor shall, in accordance with FAR 15.804-6, provide a completed Standard Form 1411, Contract Pricing Proposal Cover Sheet (Cost or Pricing Data Required), with appropriate attachments.  At the time of agreement on the estimated cost amount, the contractor may be required to execute and submit to the Contracting Officer a Certificate of Current Cost or Pricing Data (FAR 15.804-2 and 15.804-4).

H.13     SPACE FLIGHT MOTIVATION AWARENESS PROGRAM 

The Contractor shall maintain a product and performance-oriented motivation (awareness) program in accordance with Safety NHB 1700.1 (VI-B).  The Program objective shall be the prevention of human error by instilling in individuals performing on the contract and on critical subcontracts an awareness of individual responsibility for ISS, Shuttle, and any other ancillary mission/payloads related to human space flight.  As a minimum, goals should be to assure mission success, flight crew safety, and recognition of exemplary performance necessary to achieve success.  The program shall include as a minimum:

(a)  Participation in NASA-Industry Space Flight Awareness Program.

(b)  Goal setting and measurement to provide documented practical goals and performance standards for the reduction and elimination of human errors at organizational and individual employee levels. 
(c)  Error Cause Identification and Removal System for detecting human errors, relating them to an identifiable cause, and action to remove the cause.

(d)  Methods to obtain and distribute motivational information and materials to concerned Contractor personnel, subcontractors, and vendors supplying critical flight and ground support hardware and software.

(e)  Motivational (awareness) indoctrination for Contractor supervisory personnel and indoctrination of the work force in workmanship needs.

(f)  Recognition of personnel who demonstrate their awareness through exceptional craftsmanship, error free workmanship, and attention to careful performance in their job responsibility.  The Contractor shall flow down the provisions of this clause to all critical subcontractors.

H-14     HUMAN SPACE FLIGHT ITEM  NASA 18.52.246-73 (MARCH 1997)

The Contractor shall include the following statement in all subcontracts and purchase orders placed by it in support of this contract, without exception as to amount or subcontract level: 

"FOR USE IN HUMAN SPACE FLIGHT; MATERIALS, MANUFACTURING, AND WORKMANSHIP OF HIGHEST QUALITY STANDARDS ARE ESSENTIAL TO ASTRONAUT SAFETY. 

IF YOU ARE ABLE TO SUPPLY THE DESIRED ITEM WITH A HIGHER QUALITY THAN THAT OF THE ITEMS SPECIFIED OR PROPOSED, YOU ARE REQUESTED TO BRING THIS FACT TO THE IMMEDIATE ATTENTION OF THE PURCHASER."

H.15     REQUIREMENT FOR COST TRACKING
Costs for the Space Shuttle and ISS shall be tracked and reported separately in order to comply with requirements that accurate and timely reporting of ISS costs to the Congress can be accomplished by NASA.  These costs, to be reported in accordance with the requirements of 1852.242-73, NASA Contractor Financial Management Reporting.  Cost tracking data shall be reported on the Earned Value Report  (DRD No.3)

H.16     KEY PERSONNEL (1852.235-71) (MAR 1989) 

The personnel and/or facilities listed below (or specified in the contract Schedule) are considered essential to the work being performed under this contract.  Before removing, replacing, or diverting any of the listed or specified personnel or facilities, the Contractor shall (1) notify the Contracting Officer reasonably in advance and (2) submit justification (including proposed substitutions) in sufficient detail to permit evaluation of the impact on this contract.

(a)  The Contractor shall make no diversion without the Contracting Officer’s written consent: provided that the Contracting Officer may ratify in writing the proposed change, and that ratification shall constitute the Contracting Officer’s consent required by this clause.

(b)  The list of personnel and/or facilities (shown below or as specified in the contract Schedule) may, with the consent of the contracting parties, be amended from time to time during the course of the contract to add or delete personnel and/or facilities.  

                             FOIA b4 exemption – Key Personnel

H.16
REPRESENTATIONS, CERTIFICATIONS, AND OTHER STATEMENTS OF 

           OFFERORS  (JSC 52.209-90) (SEPTEMBER 1988)
This contract incorporates Section K, Representations, Certifications, and Other Statements of Offerors, as set forth in the contractor's proposal  No. HSPC 97T21 dated June 23, 1997, by reference, with the same force and effect as if it were given in full text.

THIS CLAUSE WAS INCORPORATED INTO SAs 267 & 269 ONLY

2.  Employee Stock Ownership Plan ("ESOP") Costs Clause:

On 10 February 2000, the U.S. Government’s Corporate Administrative Contracting Officer issued an initial finding that United Technologies Corporation does not comply with Cost Accounting Standard 415.50(e)(1) regarding the measurement of costs on the Corporation’s ESOP.  The Corporation disagrees with this finding.  The estimated cost of this contract is subject to reduction in the event the Government’s position on the alleged CAS 415 noncompliance is finally upheld by a Board of Contract Appeals or court of competent jurisdiction, or by mutual agreement.  The parties to this contract agree that the estimated cost of this contract contains disputed ESOP costs.  The estimated cost will be adjusted in a manner mutually agreeable to the parties once total allowable ESOP costs are finally determined.  The amount of the adjustment will include the excess ESOP costs paid under this agreement, and applicable interest, in accordance with FAR 52.230-2 (a)(5).  If this contract is over ceiling or target cost, the parties agree to negotiate an equitable reduction in the adjustment otherwise required to account for costs in excess of the ceiling / target. 
I.1 
Listing Of Clauses Incorporated By Reference
xe "I. 1
LIST OF SECTION I CLAUSES INCORPORATED BY REFERENCE"
The following clauses are incorporated by reference in accordance with Federal Acquisition Regulation (FAR) 52.252-2 CLAUSES INCORPORATED BY REFERENCE (JUN 1988):

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

52.202-1
DEFINITIONS (OCT 1995)

52.203-3
GRATUITIES (APR 1984)

52.203-5
COVENANT AGAINST CONTINGENT FEES (APR 1984)

52.203-6
RESTRICTIONS ON SUBCONTRACTOR SALES TO THE GOVERNMENT (JUL 1995)

52.203-7
ANTI-KICKBACK PROCEDURES (JUL 1995)

52.203-8
Cancellation, REsCiSSION, and recovery of funds for illegal or improper activity (Jan 1997) 


52.203-10
PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER ACTIVITY (JAN 1997)

52.203-12
LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS (JuN 1997)

52.204-2
SECURITY REQUIREMENTS (AUG 1996)

52.204-4
PRINTING/COPYING DOUBLE SIDED ON RECYCLED PAPER (JUN 1996)

52.209-6
PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT (JUL 1995)

52.211-5
NEW MATERIAL (MAY 1995)

52.211-7
OTHER THAN NEW MATERIAL, RESIDUAL INVENTORY, AND FORMER GOVERNMENT SURPLUS PROPERTY (MAY 1995)

52.211-15
DEFENSE PRIORITY AND ALLOCATION REQUIREMENTS 

(SEP 1990)

52.215-2
AUDIT AND RECORDS--NEGOTIATION (AUG 1996)

52.215-22
PRICE REDUCTION FOR DEFECTIVE COST OR PRICING DATA (OCT 1995)

52.215-24
SUBCONTRACTOR COST OR PRICING DATA (OCT 1995)

52.215-26
INTEGRITY OF UNIT PRICES (Jan 1997) --ALTERNATE I (JAN 1997)

52.215-27
TERMINATION OF DEFINED BENEFIT PENSION PLANS (MAR 1996)

52.215-33
ORDER OF PRECEDENCE (JAN 1986)

52.215-39
REVERSION OR ADJUSTMENT OF PLANS FOR POSTRETIREMENT BENEFITS OTHER THAN PENSIONS (PRB) (MAR 1996)

52.215-40
notification of ownership changes (FEB 1995)

52.215-42
requirements for cost or pricing data or information

                                   other than cost or pricing data - modifications (JAN 1997)

52.216-7
ALLOWABLE COST AND PAYMENT (MAR 2000) REF. SA 272
52.216-10
INCENTIVE FEE (MAR 1997)

52.216-18
ORDERING (Oct. 1995) Ref. sa 87
52.216-19
order limitations (oct. 1995) ref. sa 87
52.216-22
indefinite quantity (oct. 1995) ref. sa 87
52.219-8
UTILIZATION OF SMALL, SMALL DISADVANTAGED AND WOMEN-OWNED SMALL BUSINESS CONCERNS (Jun 1997)

52.219-9
SMALL, SMALL DISADVANTAGED AND WOMEN-OWNED SMALL BUSINESS SUBCONTRACTING PLAN (AUG 1996)

52.219-16
LIQUIDATED DAMAGES--SUBCONTRACTING PLAN (OCT 1995)

52.222-2
payment for overtime premiums (jul 1990) - zero 

52.222-20
WALSH-HEALEY PUBLIC CONTRACTS ACT (DEC 1996)

52.222-26
EQUAL OPPORTUNITY (APR 1984)

52.222-28
EQUAL OPPORTUNITY PRE-AWARD CLEARANCE OF SUBCONTRACTS (APR 1984)

52.222-35
AFFIRMATIVE ACTION FOR SPECIAL DISABLED AND VIETNAM ERA VETERANS (APR 1984)

52.222-36
AFFIRMATIVE ACTION FOR HANDICAPPED WORKERS (APR 1984)

52.222-37
EMPLOYMENT REPORTS ON SPECIAL DISABLED VETERANS AND VETERANS OF THE VIETNAM ERA (JAN 1988)

52.223-2
CLEAN AIR AND WATER (APR 1984)

52.223-3
hazardous material identification and material safety data (JAN 1997) alt 1 (jul 1995)

52.223-3
Hazardous Material IDENTIFICATION and MAterial Safety Data (jan 1997)

52.223-6
DRUG FREE WORK PLACE (JAN 1997)

52.223-14
TOXIC CHEMICAL RELEASE REPORTING (OCT 1996)

52.225-9
BUY AMERICAN ACT-Trade Agreements-balance of payments program (JAN 1996)

52.225-10
DUTY-FREE ENTRY (APR 1984)

52.225-11
RESTRICTIONS ON CERTAIN FOREIGN PURCHASES (OCT 1996)

52.227-1
AUTHORIZATION AND CONSENT (JUL 1995)

52.227-2
NOTICE AND ASSISTANCE REGARDING PATENT AND COPY-RIGHT INFRINGEMENT (AUG 1996)

52.227-14
rights in data - general (jun 1987) (alt ii) (jun 1987)

52.227-16
additional data requirements (jun 1987)

52.228-7
INSURANCE--LIABILITY TO THIRD PERSONS (MAR 1996)

52.230-2
COST ACCOUNTING STANDARDS (APR 1996)

52.230-6
ADMINISTRATION OF COST ACCOUNTING STANDARDS (APR 1996)

52.232-9
LIMITATION ON WITHHOLDING OF PAYMENTS (APR 1984)

52.232-17
INTEREST (JUNE 1996)

52.232-22
LIMITATION OF FUNDS (APR 1984) as modified by NASA FAR Supplement 18-32.705-2

52.232-23
ASSIGNMENT OF CLAIMS (JAN 1986)

52.232-25
PROMPT PAYMENT (JUN 1997) (b)(2), second sentence, shall have a 30 day period for any contract financing payments

52.232-33
MANDATORY INFORMATION FOR ELECTRONIC FUNDS TRANSFER PAYMENT (AUG 1996)

52.233-1
DISPUTES (OCT 1995) - ALTERNATE I (DEC 1991)

52.233-3
PROTEST AFTER AWARD (AUG 1996) - ALTERNATE I (JUN 1985)

52.237-2
PROTECTION OF GOVERNMENT BUILDINGS, EQUIPMENT, AND VEGETATION (APR 1984)

52.242-1
NOTICE OF INTENT TO DISALLOW COSTS (APR 1984)

52.242-3
PENALTIES FOR UNALLOWABLE COSTS (OCT 1995)

52.242-4
CERTIFICATE OF FINAL INDIRECT COSTS (JAN 1997)

52.242-13
BANKRUPTCY (JUL 1995)

52.243-2
CHANGES--COST-REIMBURSEMENT (AUG 1987)

52.243-7
notification of changes (apr 1984)

52.244-2
SUBCONTRACTS (COST-REIMBURSEMENT AND LETTER CONTRACTS) (FEB 1997)--ALTERNATE I (AUG 1996) {paragraph (e) is "None"}

52.244-5
COMPETITION IN SUBCONTRACTING (DEC 1996)

52.244-6
SUBCONTRACTS FOR COMMERCIAL ITEMS AND COMMERCIAL COMPONENTS (OCT 1995)

52.245-5
GOVERNMENT PROPERTY (Cost-reimbursement, time-and-materials, or labor-hour contracts) (JAN 1986)

52.245-18
SPECIAL TEST EQUIPMENT (FEB 1993)

52.245-19
GOVERNMENT PROPERTY FURNISHED "AS IS" (APR 1984)

52.246-24
LIMITATION OF LIABILITY--HIGH VALUE ITEMS (FEB 1997)

52.248-1
VALUE ENGINEERING (MAR 1989)

52.249-6
TERMINATION (COST-REIMBURSEMENT) (SEP 1996)

52.249-14
EXCUSABLE DELAYS (APR 1984)

52.251-1
GOVERNMENT SUPPLY SOURCES (APR 1984)

52.253-1
COMPUTER GENERATED FORMS (52.253‑1) (JAN 1991)

II.
NASA FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 18)

18-52.215-84
OMBUDSMAN (OCT 1996)  The JSC Ombudsman is CHARLES J. PRECOURT, COL USAFTHOMAS at 281-483-3699.  The NASA Ombudsman is S. LUEDTKE AT 202-358-2090.  

18-52.219-74
use of rural area small businesses (sep 1990)

18-52.219-75
small business and small disadvantaged business subcontracting reporting (JUN 1997)

18-52.219-76
nasa 8 Percent Goal (jul 1997)

18-52.227-14
RIGHTS IN DATA - GENERAL 

1852.228-75
MINIMUM INSURANCE COVERAGE (oct 1988)

18-52.235-70
CENTER FOR AEROSPACE INFORMATION SERVICES (NOV 1992)

18-52.237-70
 EMERGENCY EVACUATION PROCEDURES (DEC 1988)

18-52.243-70
 engineering change proposals alternatE i & ii (MAR 1997) 

18-52.244-70
 geographic participation aerospace program (apr 1985)

iii.  
CLAUSES INCORPORATED BY REFERENCE WHICH ARE APPLICABLE TO THE CARRY-OVER EFFORT FROM NAS 9-17873

a.  cost-plus-Incentive-fee; cost-plus-fixed-fee 

52.202-1
DEFINITIONS (SEP 1991) (ALTERNATE I) (APR 1984)

52.209-6
PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING 


WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR 


DEBARMENT (NOV 1992)

52.212-8
DEFENSE PRIORITY AND



ALLOCATION REQUIREMENTS (SEP 1990)

52.215-1
EXAMINATION OF RECORDS


BY COMPTROLLER GENERAL (FEB 1993)

52.215-2
AUDIT--NEGOTIATION (FEB 1993)

52.215-21
CHANGES OR ADDITIONS TO MAKE BUY PROGRAM (ALTERNATE II)


(apr 1994)


52.215-23
PRICE REDUCTION FOR DEFECTIVE COST OR PRICING DATA -


MODIFICATIONS) (dec 1994)

52.215-24
SUBCONTRACTOR COST OR PRICING DATA (DEC 1994)

52.215-25
SUBCONTRACTOR COST OR pRICING DATA - MODIFICATIONS (DEC 1994)

52.223-3
HAZARDOUS MATERIAL 


IDENTIFICATION AND MATERIAL SAFETY DATA (NOV 1991)

52.225-3
BUY AMERICAN ACT--SUPPLIES (JAN 1994)

52.225-11
RESTRICTIONS ON CERTAIN fOREIGN PURCHASES (MAY 1992)

52.230-2
COST ACCOUNTING STANDARDS (AUG 1992)

52.230-5
ADMINISTRATION OF COST ACCOUNTING STANDARDS (FEB 1995)

52.232-25
PROMPT PAYMENT (MAR 1994)


52.233-1
DISPUTES (MAR 1994)

52.245-18
SPECIAL TEST EQUIPMENT (FEB 1993)

II.  NASA FAR SUPPLEMENT (48 CFR CHAPTER 18)

18-52.223-70
SAFETY AND HEALTH (SEP 1993)


18-52.223-73
SAFETY & HEALTH PLAN (DEC 1988)

18-52.228-72
CROSS WAIVER OF LIABILITY cOVERING SHUTTLE OPERATIONS



(SEP 1993)

18-52.215-78
MAKE OR BUY PROGRAM REQUIREMENTS  (DEC 1988)

18-52.228-76
CROSS WAIVER OF LIABILITY FOR SPACE STATION ACTIVITIES 



INFORMATION IN THE AEROSPACE PROGRAM  (DEC 1994)


18-52.243-70
ENGINEERING CHANGE PROPOSALS (SEP 1993) ALTERNATE I (SEP 1990) 


$400,000

18-52.245-70
ACQUISITION OF CENTRALLY REPORTABLE EQUIPMENT(MAR 1989)

18-52.245-73
FINANCIAL REPORTING OF NASA PROPERTY IN THE CUSTODY OF 

CONTRACTORS (SEP 1996)

b.  Fixed price cLAUSES:

52.208-1
REQUIRED SOURCES FOR JEWEL BEARINGS AND RELATED



ITEMS (APR 1984) 

52.229-4 
FEDERAL, STATE, AND LOCAL TAXES (NONCOMPETITIVE 



CONTRACT) (JAN 1991)
52.232-1
PAYMENTS (APR 1984)

52.232-8
DISCOUNTS FOR PROMPT PAYMENT (APR 1989)

52.232-11
EXTRAS (APR 1984)

52.232-16
PROGRESS PAYMENTS (JUL 1991)
52.242-15
STOP-WORK ORDER (AUG 1989)

52.242-17
GOVERNMENT DELAY OF WORK (APR 1984)

52.243-1
CHANGES—FIXED-PRICE (AUG 1987)

52.245-2
GOVERNMENT PROPERTY (FIXED-PRICE CONTRACTS) (DEC 1989)
52.246-16
RESPONSIBILITY FOR SUPPLIES (APR 1984) 

52.249-2
TERMINATION FOR THE CONVENIENCE OF THE GOVERNMENT



(FIXED-PRICE) (SEP 1996) 

52.249-8
DEFAULT (FIXED-PRICE SUPPLY AND SERVICE) (APR 1984)

B.  NASA/FAR SUPPLEMENT (48 CFR CHAPTER 18) CLAUSES

18-52.212-70  
notICE OF DELAY (DEC 1988)
 (End of By Reference Section)

I.2      APPROVAL OF CONTRACT  (52.204-1)

This contract is subject to written approval of the JSC Procurement Officer and shall not be binding until so approved.
(End of Clause)
I.3
LIMITATION ON WITHHOLDING OF PAYMENTS (52.232‑9) (APR 1984)xe "I. 3
LIMITATION ON WITHHOLDING OF PAYMENTS (52.232‑9) (APR 1984)"
If more than one clause or Schedule term of this contract authorizes the temporary withholding of amounts otherwise payable to the Contractor for supplies delivered or services performed, the total of the amounts withheld at any one time shall not exceed the greatest amount that may be withheld under any one clause or Schedule term at that time; provided, that this limitation shall not apply to‑‑

(a) Withholdings pursuant to any clause relating to wages or hours of employees;

(b) Withholdings not specifically provided for by this contract;

(c) The recovery of overpayments; and

(d) Any other withholding for which the Contracting Officer determines that this limitation is inappropriate.

(End of Clause)

i. 4
CLAUSES INCORPORATED BY REFERENCE (52.252‑2) (JUN 1988)xe "I. 6
CLAUSES INCORPORATED BY REFERENCE (52.252‑2) (JUN 1988)"
This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.

(End of Clause)

I.5
ALTERATIONS IN CONTRACT (52.252-4) (APR 1984)

Portions of this contract are altered as follows:

Clause 52.243-2, Changes - Cost-Reimbursement, is modified by deleting the 30-day reference and inserting a reference to 60 days in lieu thereof.

(End of Clause)

Attachment




Title





J-1  


Data Requirements List  (DRL) & Data Requirements 





Documents 




J-2  
Program Management Plan

J-3  
Contract Metrics

J-4
Performance Evaluation (Fee) Plan

J-5
Program Provisioning

J-6
Hardware Quantities and Delivery Schedules 

J-7
Hardware Refurbishment Quantities


and Schedules

J-8
Hardware Provisioning List

J-9
Safety and Health Plan

J-10
Government Furnished Property

J-11
Installation Provided Services

J-12
Applicable Documents

J-13
NAS 9-17873 Carry-Over Effort

J-14
Quality Plan

J-15
Subcontracting Plan


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.

999
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1  
	b. number

	1
	Program Management Plan
	AR
	
	
	Print:  4  

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center


	90 days after contract award and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1  
	b. number

	2
	Work Breakdown Structure (WBS) and Dictionary
	AR
	
	
	Print:  

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center


	90 days after contract award and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2  
	b. number

	3
	Earned Value Financial Management Report
	Monthly
	
	
	Print:  5  

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Financial Management Analyst

Contracting Officer
Data Center

Resource Analyst


	Baseline Plan - 30 days after contract award.  Monthly reports due on the 20th calendar day of the month.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	4
	Metrics Plan
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center


	

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	5
	Configuration Management Plan
	AR
	
	
	Print:  4  

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center
	90 days after contract award and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	6
	Data Management Plan
	AR
	
	
	Print:  4  

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center
	90 days after contract award and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	7
	Government Property Management Plan
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Property Administrator

Contracting Officer
Data Center
	90 days after contract award and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	8
	Logistics Operations Reporting
	AR
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Contracting Officer

Property Administrator

Data Center
	

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	9
	New Technology Report
	Annually
	
	
	Print:  2

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Contracting Officer

Data Center
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	10
	EMU Processing and Constraints Document 

(FEMU-R-001)
	AR
	
	
	Print:  6

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
S&MA

SSM


ILC

Data Center

BAO/FEPC Configuration
	As amended.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	11
	Interface Control Documents (ICD's)
	AR
	
	
	Print:  4


	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
BAO/FEPC Configuration

SSM


Data Center


	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	12
	Mass Properties Report
	TY
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

Contracting Officer


SSM





	As part of Program Review package.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)

	

	

	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	13
	Certification Plan / Procedures / Report
	AR
	
	
	Print:  5  

Electronic:  1 
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM


S&MA

Data Center
	Cert plan and procedures requirements Section (a-i) 15 working days prior to PDR as part of DRD 42.  Test parameter Section (J-P) 15 working days prior to CDR as part of DRD 34.  Cert report submitted 30 days after test completion.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	14
	NASA EMU LSS and SSA Databook
	Annually
	
	
	Print:  145  


	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	COTR

SSM
	120 days after contract definitization.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	15
	S&MA Certification Approval Request (SMACAR)
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM

SR&QA

Data Center
S&MA
	To be included as part of DRD 13 (Cert Report).

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	
	 RESERVED
	
	
	
	

	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Resource Analyst

Contracting Officer
Data Center


	90 days after contract award and all revisions.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	17
	Development and Design Test Procedures/Report
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM


S&MA

Data Center
	Test procedures due 30 days prior to test.  Report due 30 days after test complete.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	18
	Problem Reporting and Corrective Action (PRACA)
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM


S&MA

Data Center
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	19
	Limited Life Items List (LLIL)
	AR
	
	
	Print:  6

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM


S&MA

Data Center

BAO/FEPC Configuration
	Submitted with DRD 34 15 working days prior to CDR and as required.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	20
	Master Authorized Change Record (MACR) Report
	AR
	
	
	Print:  2
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center

BAO/FEPC Configuration
	

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	21
	Predelivery Acceptance Test (PDA)
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM

SR&QA

Data Center
S&MA
	20 working days prior to start of test initiate procedures by TPS which will be approved at TRR.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2


	b. number

	22
	Hazardous Waste Quantity Report
	Annually
	
	
	Print:  1

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Contracting Officer
	90 days after contract definitization beginning of each calendar year.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	23
	NASA/GIDEP Alert System Documentation
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
S&MA

Contracting Officer

Data Center

SSM
	Alert report within 5 days of problem identification.  Response to NASA alert within 21 days.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	24
	Space Shuttle GFE Safety Analysis Report (SAR) and Hazard Report (HR)
	Semi-Annually
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM                                         S&MA

Data Center

BAO/FEPC Configuration
	15 working days prior to CDR along with DRD 34 with updates as required and 15 working days prior to PDR along with DRD 42. 

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	25
	Accident/Incident Report and Safety Activities Report
	Monthly
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager

Contracting Officer

Data Center
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	26
	Pressure Vessel Historical Data
	AR
	
	
	Print:  1

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	27
	Pressure Vessel System Recertification
	AR
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager                   S&MA

SSM

Data Center
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 
	b. number

	28
	Space Station GFE Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL)
	Semi-Annually
	
	
	Type 1, 2

Print:  4
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager                    S&MA 


SSM  

Data Center
	Note: FMEA is Type II document; CIL is Type I document; 15 working days prior to CDR along with DRD 34, with updates as required; and 15 working days prior to PDR along with DRD 42. 

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	29
	Reliability & Maintainability Plan
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Data Center

SSM




S&MA
	90 days after contract definitization and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	30
	EEE Parts Data Requirements
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM

SR&QA

Data Center
S&MA
	Irregular EEE parts usage submit 21 days prior to parts procurement.  EEE parts qualification test submit 20 working days prior to test.  EEE parts specification submit 15 working days prior to PDR or 30 days after placement of order, whichever comes first.  EEE part qualification test report submit 30 days after completion of test.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	31
	SR&QA Program Plan
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal 

(Ref. SA 285)
	
	(3) Submitted upon request 

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Data Center

SSM


SR&QA
	90 days after contract definitization and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	32
	Acceptance Data Package (ADP)
	AR
	
	
	Print:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	See Section 9.
	One copy with each EMU hardware end item.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	33
	Authorized Change Record
	AR
	
	
	Print:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	
	Submitted as part of DRD 32.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	34
	Critical Design Review Data Package
	AR
	
	
	Print:  20

Electronic:  1 (less drawings)
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM

             S&MA


Data Center
	15 working days prior to CDR.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	35
	Microfilming of Engineering and Associated Lists Document
	AR
	
	
	Print:  2
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center

BAO/FEPC Configuration
	Released drawings and associated lists.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	36
	Engineering Change Order
	AR
	
	
	Print:  2
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center

BAO/FEPC Configuration
	

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	37
	Engineering Drawings and Associated Lists
	
	
	
	Print:  2
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center

BAO/FEPC Configuration
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	38
	Fracture Control Plan
	AR
	
	
	Print:  6

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
    SR&QA

SSM
                              Data Center

BAO/FEPC Configuration   S&MA
	90 days after contract definitization.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	39
	Development Test(s) Plan
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM




Data Center
	Plan Identified in 2 sections:  Section 1 due with PDR package 15 working days prior to PDR along with DRD 42; Section 2 due 20 days prior to test.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1


	b. number

	40
	Material Control and Verification Program Plan (MATCO)
	
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager 

Materials

Data Center
	90 days after contract definitization and all revisions.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	41
	Preliminary Design Review (PDR) and Critical Design Review (CDR) Report
	AR
	
	
	Print:  20

Electronic:  1 (less drawings)
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM

             S&MA


Data Center
	Delivery 10 after RID or action items review. 

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	42
	Preliminary Design Review Data Package
	AR
	
	
	Print:  20

Electronic:  1 (less drawings)
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM

             S&MA


Data Center
	15 working days prior to PDR.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	43
	Specification/Assembly Drawing (S/AD)
	AR
	
	
	Print:  5
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM



Data Center
BAO/FEPC Configuration

SR&QA
	Submit with PDR package 15 working prior to PDR along with DRD 42; submit with CDR package (DRD 34) 15 working days prior to CDR.  

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	44
	Structural Stress Analysis Report


	AR
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM

Data Center

S&MA


	To be accomplished for all new or structural redesigned hardware.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/997

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	45
	System Design and Performance Requirements Document (SN07800)
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM

             S&MA


Data Center
	30 days after contract definitization and all revisions.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	46
	Cleaning, Preservation, Packaging, Handling, Storage, and Shipping Procedure
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Data Center

SR&QA                           BAO/FEPC Configuration

S&MA 
	15 working days prior to CDR with DRD 34.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	47
	Maintenance and Repair Manual
	AR
	
	
	Print:  3
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Data Center

BAO/FEPC Configuration

S&MA
	

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	48
	Safety Plan
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

Data Center

S&MA


	90 days after contract definitization and all revisions.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/221/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	49
	Material Review Board
	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM


Data Center

S&MA
	Submitted as part of DRD 31.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	50
	Pre-Installation Test/Acceptance Plan and Procedure
	AR
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	SSM                                S&MA

Data Center

SR&QA
	Plan shall be included in each end item S/AD.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1


	b. number

	51
	Test Performance Sheet for Test Procedures
	AR
	
	
	
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Retain at contractor facility.
	20 working days prior to start of test.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	52
	Test Readiness Review (TRR) Package


	AR
	
	
	Print:  4

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
SR&QA

SSM                               S&MA

Data Center
	30 days prior to certification testing.

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	a.  Title of Contract, Project, SOW, etc.
	b.  Contract/RFP No.
	c.  DRL Date/Mod Date

	EMU Program Contract
	NAS 9-97150
	3/21/97

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 1
	b. number

	53
	Waiver/Deviation Request
	AR
	
	
	Print:  5

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	X
	(1) Written approval
	
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager
Data Center

Contracting Officer
SR&QA

SSM                               S&MA
	Submit as part of CCBD.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	54
	Geographic Economic Impact Reports
	Annually
	
	
	Print:  2

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Contracting Officer

Resource Analyst
	Beginning of calendar year.

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	55
	Small Business, Women-Owned Small Business and Small Disadvantaged Business concerns Plan/Reports
	See 9
	
	
	Print:  1

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Contracting Officer
	SF294 - Semi-annually

SF295 - Quarterly

	1.  Line item no.

              
	2.  DRD Title
	3.  Frequency
	4.  As-of-Date
	5.  1st subm. date
	6.  Copies
	a.  type 2
	b. number

	56
	Material Usage Agreement (MUA)
	AR
	
	
	Print:  3

Electronic:  1
	

	
	
	
	
	
	
	

	7.  Data type:
	
	(1) Written approval
	X
	(2) Mandatory Submittal
	
	(3) Submitted upon request

	
	
	
	
	
	
	

	
	8.  Distribution (Continue on a blank sheet if needed)
	9.  Remarks

	
	Technical Manager               S&MA

Data Center

Materials
	

	JSC Form 2323 (Rev May 91) (MS Word Aug 95)


	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PROGRAM MANAGEMENT PLAN
	1/27/97
	1
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	This document shall be the master plan which describes the overall contractor system for the conduct and implementation of the contract statement of work.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021, REV A



	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:  The Management Plan shall describe the basis for the contractor management organization, approach, and systems.  It shall provide a comprehensive integration of all management systems of the prime, subcontractors, and major vendors.  The systems will include those specifically required to accomplish the Statement of Work, as well as those systems and procedures that are to be set in place by the contractor.

2.  CONTENT:  The Management Plan shall address the contractor’s plans for work definition and authorization, scheduling, budgeting, data accumulation, Safety and Mission Assurance, Program recovery process, subcontract/material control, indirect cost management, baseline control, and organization structure.

This document shall be the master plan which describes the overall contractor system for the conduct and implementation of this program.  The plan contents should be summary in nature but should provide sufficient information to define the concepts and techniques to be employed by the contractor in his approach to program management.

The plan shall consist of the requirements for each of the following areas and an index of the contractor’s internal operation plans, directives, and procedures for each of the following areas with a brief discussion as to how they will be utilized in managing the program and fulfilling the requirements:

a.  Program Management 

b. Performance Management 

c. Configuration Management 

d. Risk Management

e. Data Management

f. Quality Assurance Management

g. Verification and Validation Management

Ref.

h.   Cleaning Test Management
Mod. 11

i.    Reliability and Safety Management

      j.    Systems Engineering Management

      k.   Project Engineering Management

      l.    Subcontract Management

     m.   Small Business Goals

n.  Procurement Management

      o.   Manufacturing Management

      p.   Product Support Management
            q.   Spares Logistics Management
            r.   Transportation, Shipping, Receiving, Warehousing and Distribution Management

The contractor may add subject as deemed appropriate and necessary in order to convey his total program plan.

The plan shall include master phasing and milestone charts for the overall program which portray major milestones; e.g.,; beginning and completion of major activities; points at which major decisions must be made; and major action and events affecting the program requiring action by the Government as well as major subcontractors.

The plan shall include a current organization chart of that portion of your firm assigned responsibility for conducting the program.  The chart shall show lines of authority and how the program fits within your corporate organization structure.  In conjunction with this chart, the contractor shall identify by name the key management personnel in the functional areas of (a) Program Management; (b) Safety, Reliability, and Quality Assurance; (c) Systems Engineering; (d) Development; (e) Production; and (f) Product Support.  Supporting documentation shall be furnished to show how you intend to blend the talents, skills, and experience of personnel in the various functional areas.

Upon NASA approval, the plan shall form the basis for the contractor’s overall program management system and shall be updated and submitted to NASA for approval as revisions are required.

This Data Requirement Description (DRD) establishes the requirement for the contractor to establish a detailed plan of operation for support at field sites.

This plan shall include, but not be limited to, the following:

a. Introduction - shall include the location and scope of operation for all support personnel.

b. Basic Requirements - shall describe the general approach to be used in implementation of this plan.

c. Management - shall describe the organization of the contractor and the field site personnel.  This shall also include the general responsibilities of the field site personnel and the interfaces with NASA Safety, Reliability, and Quality Assurance (SR&OA) disciplines.  

d. Data Control - shall describe the handling of technical documents, quality control documents, and engineering drawings by the field site personnel to ensure incorporation of all required changes with complete control and distribution thereof.

e. Control of Contractor-Acquired and Government-Furnished Property - shall describe the responsibilities and necessary steps in assuring Government property is received and maintained in good condition and repair in accordance with the Government-Furnished Property Clause.

f. Control of Contractor Fabricated Articles - shall describe the inspection and testing methods and procedures for fabricated articles.

g. Nonconforming Material Control - shall describe the various steps to take for nonconforming materials such as disposition of Discrepancy Reports (DR’s) follow-up action, recordkeeping, and requirements, etc.

h. Preservation, Packaging, Handling, Storing, and Shipping - shall describe the controls to be placed on these operations.

i. Training and Certification of Field Personnel - shall describe the training programs which shall be established to familiarize all concerned personnel with all equipment to which they may be exposed, methods of operation (with tests) showing personnel are certified by completion of training.

j. Data Reporting and Corrective Action - shall describe the responsibilities of personnel in relation to the collection, analysis, and follow-up of discrepancies and failures occurring in the field.  This shall also include documents and records related to these discrepancies or failures.

k. Control of Ground Support Equipment (GSE) - shall describe the necessary steps and procedures to assure GSE is acceptable and maintained in good repair and that associated documentation is correct and properly maintained.

l. Testing - shall describe the responsibilities of personnel in support of all testing, requirements, and associated documentation is correct and properly maintained.

m. Logistics - shall describe personnel responsibilities in implementing all phases of logistics and associated documentation.

n. Engineering Data Center - shall describe the responsibilities of personnel and procedures used in establishing, storing, controlling, and distributing engineering data from a centrally established facility.

o. Spares - shall describe personnel responsibilities to ensure control and documentation of sparing requirements and that such documentation is maintained.

p. Other items as required.

	1.  DRD Title


	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. (Procurement completes)

	Work Breakdown Structure (WBS) and Dictionary
	3/19/97

	2
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The WBS and dictionary shall provide the framework for structuring the program implementation plans, establishing and tracking budgets, preparing schedules, developing work force and material estimates, preparing work authorization documents, and reporting contract performance.

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	X

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	None
	None


	8.  Preparation Information (Include complete instructions for document preparation)



	


1.  SCOPE:  The WBS shall encompass all the products required to achieve all the requirements of this contract.  The WBS shall subdivide the work to be accomplished into elements that serve as the basis for detailed planning and control, and in addition, permit collection of cost and schedule data for each element.

2.  APPLICABLE DOCUMENTS:  None

3.  CONTENTS:  The WBS shall depict a family tree composed of all the work required by the contract.  The dictionary contains a concise description of contract tasks to be performed an products to be delivered, subdivided by WBS element.  A WBS element may represent an identifiable product, a set of data, a service, a task, or a budget function.  The structure shall be at least at the level of detail in the RFP SOW with additional levels as required by the contract.  Lower levels of detail, which the contractor uses for its own management purposes to validate information reported to NASA, shall be compatible with NASA requirements and be accessible to NASA.  The relationship between the WBS and the contractor’s internal organizations and processes should also be provided.

4.  FORMAT:  The WBS tree is to be in organization chart format and the associated WBS narrative (WBS Dictionary) in text form an arranged as stated in “CONTENTS” of the DRD.  The WBS tree and dictionary shall be provided in both electronic and hard copy form.  Contractor shall conform to Government-approved style and layout formats per DRD 6 - Data Management Plan, or per Contracting Officer approval.  Electronic data shall be formatted and delivered as the approved by the Contracting Officer.  In case where format requirements conflict, Contractor shall obtain resolution from Contracting Officer.

5.  MAINTENANCE:  The WBS and WBS Dictionary shall be updated to reflect contract changes as they affect the WBS coverage.  Revisions shall be incorporated by change page or complete reissue.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	EARNED VALUE - FINANCIAL MANAGEMENT REPORT
	1/23/97
	3
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)



	Earned value reporting will provide contract performance and financial data to NASA in support of its insight responsibilities.        

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x
x
	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	 NPG 9501.2C; HSPPCS-TS6041   

9501.2C 


	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:

The contractor shall measure, analyze, and report EMU Program cost, schedule, and performance data on an earned value basis throughout the contract period of performance.  Earned value reporting shall consist of integrate financial and performance measurement data which fully describes the interrelationship of these performance measurement variables.  Variance analysis and recommended corrective action shall be provided for all unfavorable monthly cost and schedule variances with a value greater than 5% and $150K.  Variance at completion analysis and recommended corrective action shall be required for all unfavorable cumulative variances with a value greater than 5% and $250K.  Earned value reporting data shall correlate to all other contractor generated performance generated reporting and measurement reports. 

2.  CONTENT:

The contractor shall prepare financial management and performance measurement data in accordance with the NASA Contractor Financial Management Reporting, NASA Procedures and Guidelines (NPG) 9501.2C, (Current Version) and Hamilton Standard Program Planning Control System TS6040, respectively.  Earned value data shall be reported on a cumulative basis from contract inception under each contract arrangement  including Cost-Plus-Award-Fee, Cost-Plus-Incentive-Fee, and Cost-Plus-Fixed-Fee (Carry-Over).  

Earned value reporting shall include, but not be limited to:

1. Baseline Program plans and schedules, as amended.

2. Actual cost performance data measured against the contract value including undefinitized contract actions, and against the budgeted cost of work performed. 

3. Cost and man hour loading projections which demonstrate that resources are adequate to meet program schedules requirements.

4. Planning, monitoring, and controlling data used to manage program resources.

The data contained in the earned value reports must be auditable using Generally Accepted Accounting Principles.  All supplemental cost performance reports submitted by the contractor will be reconcilable to the Earned Value Report.  All costs will be reported on an accrual basis - cost to be reported in the period in which benefits are received without regard to time of payment.  

3.  FORMAT: - Earned Value Report Format 

Column 7a (Budgeted Cost of Work Scheduled for the month) and 8a (Cumulative Budgeted Cost of Work Scheduled on Format 1) of the Earned Value Report represent the negotiated baseline plan for the contract.  There may not be a relationship between the estimates provided in columns 7a and 8a of the Earned Value Report to columns 9a and 9b.  Columns 7a and 8a represent the negotiated contract baseline plan plus all definitized contract changes.

Column 7a (Budgeted Cost of Work Scheduled for the month) and 8a (Cumulative Budgeted Cost of Work Scheduled on Format 2) of the Earned Value Report represent the performance measurement baseline for the contract.  There may not be a relationship between the estimates provided in columns 7a and 8a of the Earned Value Report to columns 9a and 9b.  Columns 7a and 8a represent the performance measurement  baseline which includes all directed activity.  Format 2 of the Earned Value Report will only include data associated with development tasks.

Short and long-term cost estimates, which include all data entered in columns 9a, 9b, and 10b on the Earned Value Report, shall be based on the most current and reliable information available.

Prior period cost adjustments should be reported in column 7c and 8c of Earned Value Report with a footnote discussing the reasons for and amounts of the adjustments.

Monthly earned value reporting is no longer required once the contract is physically complete, provided the final cost report includes actual cost only (no estimates or forecasts).  The contractor must continue to submit monthly Earned Value Reports as long as estimates for the following period are included.  If the final cost of a contract changes after the submission of the “final” contractor cost report, the contractor must submit a revised Earned Value Report in the month the cost change is recognized.

Earned value reporting shall be in Microsoft Excel format (numeric data) and Microsoft Word format (text) or a similar format which is accessible to NASA.   

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	METRICS PACKAGE
	1/27/97
	4
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide the contractor’s plan for measuring key aspects of the EMU Program contract effort. 



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	DRD 1- Program Management Plan

	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:
This document provides a description of the measurements that the contractor will use to manage the EMU Program contract including Program and Business Management, Engineering, hardware provisioning EUM enhancements, AEA Program implementation, and Safety, Mission, Assurance, and Product Assurance. 

2.  APPLICABLE DOCUMENTS:
JSC-36112
DA3 Development Project Metrics Handbook

JSC-26010
DA3 Software Sustaining Engineering Metrics Handbook

JSC-26458
DA3/SSO Sustaining and Operations Performance Management Metrics Handbook.

3.  CONTENTS:

The Metric’s Package shall contain:

a.   Metric description and rationale

b.   Definition of supporting terms

c.  Mechanics of collecting and reporting the information

d.  Correlation to other performance based reporting requirements - e.g. Earned Value Report 

4.  FORMAT: - Contractor’s format is acceptable

5.  MAINTENANCE: -  Changes shall be incorporated as required, by change page or complete reissue

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	CONFIGURATION MANAGEMENT PLAN
	1/27/97
	5
	9-BL3-08-7-03P
-BL3-

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To describe the methods used in assuring proper configuration identification, control, and accounting during the program.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	
XX
	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021, REV. A
	

	8.  Preparation Information (Include complete instructions for document preparation)




1.  SCOPE:  The contractor shall prepare and submit a Configuration Management Plan, which shall include the information necessary to demonstrate the understanding of configuration management.  The plan shall detail the methods to be used in implementing configuration management during the program.  The contractor shall define the methods described above in accordance with the provisions of CSD-SH-021.  In addition, satisfaction of all requirements of the applicable documents shall be addressed within the Configuration Management Plan.

NOTE:  Any desired deletions, modifications, etc., to these sections to make them appropriate for the program shall be outlined in the plan, as exceptions, for the procuring activity approval.

2.  CONTENT:  The contractor shall prepare and submit a Configuration Management Plan which shall conform, in general, to the following format.  Deviations may be made to this format, and paragraphs shown may be further divided to more clearly present applicable procedures.

a.  CONFIGURATION MANAGEMENT PLAN FORMAT



INTRODUCTION

1.0  PURPOSE

1.1  SCOPE

3.0  ORGANIZATION

Figure 1 Corporate Organization


Figure 2 Organization of the Contractor’s EMU Program Office


Figure 3 Organization of the Contractor’s EMU Configuration Management Office

4.0  BASELINE CONTROL


Figure 4 Baseline Management

5.0  SPECIFICATIONS/ASSEMBLY DRAWINGS AND DRAWINGS

5.1  INTERFACE CONTROL

7.0  CONFIGURATION CONTROL

7.1  CONFIGURATION IDENTIFICATION

9.0  CONFIGURATION ACCOUNTING

9.1  SUBCONTRACTOR/VENDOR CONTROL

9.2  VERIFICATION MANAGEMENT

b.  CONFIGURATION MANAGEMENT PLAN CONCEPT

1.0
PURPOSE



This section shall establish the purpose of the plan.

2.0
SCOPE


This section shall establish the scope of the contractor plan related to the contract, the contractor, and the end items to be controlled.  This section shall include a specification list.

3.0
ORGANIZATION


3.1  Organizational Structure

The contractor shall prepare an organizational chart which illustrates the corporation structure for program management.  The chart, either through the use of detailed narrative description or flow diagrams, shall illustrate the functional relationships in meeting the expressed contractual requirements.  These organizational charts shall portray the contractor’s in-house design change control board or group and their relationship with other processing elements.

3.1.1  Relationship to Program Manager

The contractor shall present a description of the relationship of the Program Manager to the Configuration Management Organization indicating a direct line of authority to act for him in matters concerning configuration management.

3.2  Breakout and Responsibilities

The contractor shall identify the membership representation requirements within the in-house design control group as well as the lines of authority and responsibility.  The control and administration shall indicate the relationship of change control to specification/assembly drawing preparation, engineering release ECP preparation, configuration management design reviews, first article configuration inspection, and configuration inspection, and configuration indexing and accounting.

3.3  Policy Directives

The contractor shall reference or incorporate those policies or policy directives which ensure the implementation of the configuration management program in accordance with contractual coverage.  Specific management directives generated by this program shall be referenced.  This plan shall indicate how planned directives are to accomplish an effective configuration management program and how management decisions are to be made in regard to engineering or design change.

4.0  BASELINE CONTROL

The contractor’s understanding of the baseline established and how the control techniques apply to these three baselines shall be described.  The plan shall indicate a thorough understanding of the relationship of the specification/assembly drawings to configuration management, and demonstrate an adequate engineering release system to control these baselines.  Reference shall be made to the requirements of the engineering release record requirements system of Section 6.0 with Sections 2.0 and 3.0 of CSD-SH-021.

4.1  Design Requirements Baseline

The contractor shall indicate an understanding of the design requirements baseline established at the beginning of the design phase and describe an intention to control changes to this baseline until CDR.

4.2  Certification Configuration Baseline

4.3  The plan shall show an understanding of the certification configuration baseline established at CDR and describe configuration management constraints and control of changes to this baseline until the product configuration baseline.

4.4  Product Configuration Baseline

4.5  The plan shall show the requirement for the normal configuration management constraints and an understanding of the exact meaning of the requirements in the specification part of the Specification/Assembly Drawing, drawings, and documentation.  The contractor shall describe the control of changes to this baseline.

5.0
SPECIFICATION/ASSEMBLY DRAWINGS AND DRAWINGS

5.1  Engineering Drawings

The contractor’s understanding of the requirement to prepare engineering drawings in accordance with DOD-1000 and CSD-SH-021 and how reidentification and identification are related to the configuration management process shall be presented.  The contractor shall also indicate his understanding of the interrelationship of the drawing system with the engineering release records described in Section 6.0 and with the identification requirements included in Sections 4.0 and 5.0 of CSD-SD-021.

5.2  Specification/Assembly Drawing

The contractor shall present an understanding of the specification/assembly drawing requirements for this program with particular emphasis on the end item specification/assembly drawing and how it is approved and updated, along with an 

understanding of the detailed end item specification/assembly drawing preparation and use.

6.0  INTERFACE CONTROL

The contractor’s understanding of how to accomplish the control of interface with the associated contracts and the integrating contractor on this program shall be presented.

6.1  Specification/Assembly Drawing Role

The plan shall provide for control of the interface through the specification / assembly drawing as established in CSD-SH-021.  This shall include a discussion of the procedures required to control the end item detail specification/assembly drawings of Section 2.0 after the establishment of the product configuration baseline on how the interfaces are to be controlled through the hardware.  The plan shall further establish the means for providing joint operating agreements with associated contractors which describe the interface requirements and relationships.  This description shall include a requirement for integration of the various baselines between the associated contractors and, further the means, of communication to be used.

6.2  Role of Specification/Assembly Drawing Maintenance in Interface Control

The contractor shall describe an understanding of the specification/assembly drawing maintenance system of Section 2.0 and how the contractor design organization plans to use the specification/assembly drawing identification index as a working tool for review of interface changes.  The contractor shall further describe how interface changes are to be jointly submitted between the associated contractors.

7.0  CONFIGURATION CONTROL

The contractor shall indicate the objectives for establishment, implementation and control coordination and/or approval of Class I, Class II, and Class III changes to contractor end items.  He will indicate contractor change control procedures for in-house and field changes to EMU Hardware and specification/assembly drawing management.

8.0  CONFIGURATION IDENTIFICATION

The contractor shall indicate his method of configuration identification relative to assignment of identification numbers, use of the Engineering Release System, and formal reviews.

8.1  Role of the Index

The contractor shall detail the role and the purpose of configuration identification.  The contractor shall describe a planned use of this method as a working tool in the control of the configuration.  This shall also contain an understanding of the meaning of Sections 9.0 and 10.0 of CSD-SH-021 as related to contractor requirements.

8.2  Role of Configuration Accounting

The contractor’s plan shall describe an intention of implement the updating of the configuration accounting report and the internal means that are available to ensure incorporation of changes into the hardware.  Also presented shall be the establishment of the joint operating agreements with the procuring activity and associated contractors whereby configuration identification and status accounting of all systems and end items are reviewed and reported expeditiously.

9.0  SUBCONTRACTOR/VENDOR CONTROL

The contractor shall indicate his proposed system from control over subcontractors and vendors.  Particular emphasis shall be placed on the selection of subcontractors/vendors for their capability to support the requirements of configuration management.  This shall include the requirement to comply with drawing and data requirements specified in CSD-SH-021.  Provisions for review and approval of all Class I, Class II, and Class III changes of the subcontractor shall be included.

10.0  VERIFICATION MANAGEMENT

The plan shall describe the contractor’s program to ensure and demonstrate that the hardware/software processing requirements have been correctly implemented and to ensure and demonstrate that the hardware/software as-built configuration is in accordance with the approved requirements documents and the approved engineering.  The plan shall also describe how identified “deltas” between the approved requirements/engineering will be handled including documenting the authority for any approved deltas.

The plan shall describe the contractor’s verification policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract VM activities.  In addition, satisfaction of all the requirements of NSTS 07700, Volume XI shall be addressed within the VM plan.

EXHIBITS

The contractor may incorporate, as necessary, exhibits which will detail the requirements of the sections above.  The exhibits shall provide sufficient insight into the contractor’s operating methods and controls which shall conform to the referenced or related documents or DRD/DRL’s.

	1.  DRD Title
	2. Current ersion Date
	3. DRL Line Item No.
	RFP/Contract No. 

	DATA MANAGEMENT PLAN
	1/27/97



	6

	9-BL3-08-7-03P 


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To outline the contractor's planned method for preparation, release, change, revision, and control of data prepared in the performance of the contract

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x
x
	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021, Rev. A

	


	8.  Preparation Information (Include complete instructions for document preparation)




1.  SCOPE:
This DRD delineates the requirements for the preparation of the contractor's Data Management Plan for management of all data generated under the contract.

2.  CONTENT: 


REQUIREMENTS

The plan shall contain details of the methods and procedures to be used to satisfy contractually imposed documentation requirements, including electronic mail, scheduling system, documentation system, budget planning, engineering databases, teleconferencing/video conferencing.  The plan shall include policy and controls reflecting administrative and management approaches as well as detailed instructions for the handling of the data as defined herein.  The plan shall include the following data management elements as a minimum:

a.
Methods and procedures for providing EMU contract “look-In” capabilities including the real-time implementation of all contract changes.     

b.
Methods for management and control of data elements presented on the DRL as well as internal documents used in the performance of the contract, including internal distribution and control, external controls, schedules monitoring to assure timely deliveries of data, and the submittal of these schedules in the monthly progress report.

c.
Methods and procedures for assuring implementation of data requirements on subcontractors / vendors to assure attainment of overall document objectives.

d.
Methods and procedures for identification, definition, and justification of new data requirements. Requirements shall be the minimum necessary to satisfy the discipline requirements.  Redundant requirements shall be combined in one document when practicable.  The contractor's methods for reviewing and monitoring existing data for continuing needs shall be included.

e.
Organizational structure of the contractor's data management system, including responsibilities and lines of communication with the Program Manager and related disciplines.

f.
Procedures for recall, replacement or change to released drawings, process specifications or other data to assure latest or proper documentation is being used during manufacture, test, maintenance, etc.

g.
Methods and procedures for generating each DRL data requirement.

DEFINITIONS

The following definitions contain requirements applicable to JSC contractors:

a.
Basic Issuance.  Refers to the initial approved issuance of a drawing, specification assembly/drawing, or document.

b.
Change.  An official correction to a document resulting from changed conditions or from more complete information.

c.
Change Sheet.  A device for formally transmitting changes in content or corrections to an existing document.

d.
Revision.  A major change, extensive enough to require retype, reprint, and reissuance of an entire document.  Revisions shall not normally be required or justified since the Document Change Notice (DCN) and Engineering Change Order procedures in CSD-SH-021 are designed to adequately reflect changes.  No document revisions shall be prepared without the approval of the NASA JSC/CSD Data Manager.

e.
Supplement.  A collection of data, printed or otherwise, providing more detailed information on the subject of the basic document.  Supplements may be too voluminous to be included in the general distribution of a document.  Supplements, when printed and included in a document, will be a volume or part of the basic document.

DOCUMENT MAINTENANCE

a.
Change sheets shall be prepared for each change.

b.
Revisions shall require data manager approval, as stated in DEFINITIONS, paragraph d. Revision of this DRD.  Revisions, when approved, shall be prepared in the same manner as basic documents.  Previously modified page, paragraph and figure numbers, as well as previous change symbols, shall be eliminated.  Change symbols shall identify new or revised material in the table of contents.

PROCEDURAL DOCUMENTS

Documents containing procedures which require entry of accomplishment of observed values shall be prepared using test data sheets, prepared as attachments or prepared using the test Preparation Sheet in accordance with the DRL.

	1 DRD Title  
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	GOVERNMENT PROPERTY MANAGEMENT PLAN
	1/27/97
	7 
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To describe the method of administering government real and personal property.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:
The Government Property Management Plan defines the contractor’s use, maintenance, repair, protection, and preservation of Government real and personal property.

2.  APPLICABLE DOCUMENTS:


Federal Acquisition Regulation (FAR) Part 45


NASA FAR Supplement (NFS) Part 1845


NMI 4000.3
Supply and Equipment Management


NHB 4100.1
NASA Materials Inventory Management Manual


NHB 4200.1
NASA Equipment Management Manual User’s Handbook for Property Custodians


NHB 4300.1
NASA Personal Property Disposal Manual

3.  CONTENTS:
This plan shall consist of those procedures which constitute the contractor’s Property Management Manual and shall include at a minimum the following categories:

a.  Property management

i.
Reports

b.  Acquisition

j. 
Consumption

c.  Receiving

k.
Utilization

d.  Identification

l.
Maintenance

e.  Records

m.
 Subcontractor control

f.  Movement

n.
 Disposition

g.  Storage

o. Contractor close-out

h.  Physical Inventories

p.
Reconcile contractor records with NASA’s 



financial records

4.  FORMAT:
Contractor format is acceptable.

5.  MAINTENANCE:  

Changes shall be incorporated as required by change page or complete reissue.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	LOGISTICS OPERATIONS REPORTING
	1/27/97



	8 

	9-BL3-08-7-03P
b

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To monitor the volume of logistics activity onsite and off-site including contractor Government Owned  Property reporting.  



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	NHB 4100.1B
	NFSD Part 18-52.245 and Alternate #1


	8.  Preparation Information (Include complete instructions for document preparation)


I.  On-Site Logistics Operations Reporting



The following reports are required to be prepared when onsite storage of material exceeds $20,000 for stores stock or $75,000 for program stock in one location (such as a storeroom):

1.
Material Inventory Report (Line Items) - This semiannual report defines the following data elements as of March 15 and September 15 of each year:  Total number of line items; total number of receipts during the past 6 months; total number of issues in the last 6 months; new line items added to the inventory; and items from inventory stock deleted since the last report.

2.
Material Inventory Report (Dollar Value) - This semiannual report defines the following data elements as of March 15 and September 15 of each year:  Starting price; price of receipts; price of issues; and ending price.


NOTE:  This will be broken out by each Object Class code stocked in the storeroom.  (See the JSC Stores Stock Catalog  preface for a detailed explanation of these codes.)

3.
Logistics Personnel Resources - This semiannual report identifies the number of man-hours expended by the contractor in their logistics functions:  Equipment Management; NASA Equipment Management System (NEMS) Planning and Analysis; and Supervision.  Productive man-hours only are to be shown.  This report is to also include any off-site man-hours that may be devoted to operation of the onsite storeroom(s).  The information required in this report applies only to those personnel who spend more than 50 percent of their time in support of onsite logistics operations.

4.
Physical Inventory of Material Report - This report identifies the sampling inventory actions completed by the contractor.  This report contains the following data by Object Class code:  Line items and dollar value of items inventories; number of line items with variances; and dollar value of discrepant items, including overages, shortages, and gross discrepancies.  This report shall also identify whether inventoried items are stores, program, or standby stock, and it will also identify the staff hours and dollar value expended in accomplishing and reconciling the inventory.


The report will also contain a brief explanation as to why the discrepancies arose and what will be done to minimize the chance for recurrences.


NOTE:
  Reports 1 through 4 above are to treat Contractor-Acquired Material (CAM) and Government-Furnished Material (GFM) as one lot.

5.
Quarterly Report of CAM - This report will consist of two transfer documents (DD Form 1149 or similar) that identify material purchased and received by the contractor for onsite use.  The two documents will be differentiated as follows:


a.
Items bought for direct consumption onsite.

b.  Items issued to the storeroom(s) that will impact the dollar value of assets on-hand.


The DD Form 1149 will be transferring accountability of these assets to NASA and 
will be accompanied be either attaching copies of the acquisition documentation or 
by including a listing that includes:  Purchase Order number national stock number  
or Model Number (quantity and unit total value of items received; and date of 
receipt.  DD Form 1149 will identify total number of line items and total value. 


NOTE:  All of these reports are to be submitted in the JSC Property Administer, Mail Code JB3, 
and are due 15 days after fiscal year quarters. 

6.  Contractor with Stock Valued at $20,000 and Over - Submit quarterly report consisting of DD Form 1149 indicating value of balance ( as of first period), receipts, issue, and new balance ( as of last day of period).  This should be submitted to the Contacting Officer and Supply and Equipment Management Officer.  

II.  Off-Site Logistics Operations Reporting

1. NASA Form 1018, “Financial Reporting of NASA Property in the Custody of Contractors,” must be delivered to the JSC Financial Management Officer no later than October 5 of each year.  The effective date of the report is to be September.  See 18 -52.245.73 (September 1996)

2. Report of Offsite Physical Inventory Performance.  Due annually (within 30 calendar days of inventory completion).  This report will provide the date of inventory completion, discrepant line items discovered during the physical inventory, and summaries of completed and in-process efforts.   Where in-process actions are shown, a completion schedule will be included.  The materials inventory adjustments must be reported on NASA Form 1256; the equipment inventory adjustments will be reported in a format mutually agreed upon by the contractor and the cognizant Property Administrator.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	NEW TECHNOLOGY REPORT
	1/27/97
	9

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Provides NASA with technical information relating to the contractor's Technology Transfer Policy and Plan concerning any invention, discovery, improvement, or innovation made by a contractor in the performance of work under this contract for the purpose of disseminating this information to obtain increased use. 



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	x

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:
The contractor shall submit New Technology Reports pertaining to activities conducted under the contractor's Technology Transfer Plan.  These reports shall include technical detail as is necessary to identify and fully describe all "Reportable Items."  These reports shall include all technology transfer activities that identify promising technologies having dual-use application developed under this contract.

2.  APPLICABLE DOCUMENTS:
NFS 18-52.227-70 New Technology Clause

FAR 52.227-11 Patent Rights - Retention by Contractor (Short Form) (June 1989) - as modified by NASA

    FAR Supplement 1852.227-70

3.  CONTENTS:

The report shall be limited to the following elements as appropriate.  The report shall be accompanied by a copy of NASA Form 666A (April 1985) completed in accordance with instructions on the reverse of the form.  Use of this form is optional, provided all information listed below is included in each report:

a Name and address of the contractor submitting the report.

b The contract number of the contract under which the report is being submitted.

c Title of  the item reported.

d Brief (abstract) description of the item reported.

e Detailed description in the following order:

1) General purpose of the item (if not explained in the abstract description).

2) Improvement and/or advantage over prior methods materials, or devices.

3) Principle of operation of device, details of the preparation of the process and/or materials, etc.  Technical data, drawings, and sketches should be included as required to fully describe the item.

4) Feature of the item believed to be new.

5) Additional information needed to fully describe the item.

f.
APPLICATIONS:  Include possible industrial and other non-aerospace users.  Identify specific industries, processes, or products in which the "Reportable Item" might find application or to which it might be related.

g.
Description of possible extensions of this item.

h.
Degree of development.  Indicate applicable stage:

1) Concept only.

2) Development completed, prototype available.

3) Limited production.

i.
Innovator's name(s) and social security number(s), mailing address, and telephone number.

j.
Identification of any previous publication of the disclosure.  List publications or reports pertaining to this item.  If company-originated, state where they may be obtained; if not company-originated, indicate source and where publication may be obtained, if known.

k.
Technical supervisor or innovator(s).

4.  FORMAT:
The New Technology Reports shall bed in letter format commensurate with their intended use.

5.  MAINTENANCE: 

 None required.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	EMU PROCESSING AND CONSTRAINTS DOCUMENT

(FEMU-R-001)
	1/27/97
	10
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide processing/test requirements and information to the EMU processing contractor (FEPC)



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	SEMU-43-001; SEMU-44-001; FEMU-R-002

	8.  Preparation Information (Include complete instructions for document preparation)


1.  The contractor shall prepare and submit a document covering the processing and between flight testing 

      of EMU hardware end items.  

2.  The document shall include, but not be limited to the following:

a.
Special processing constraints unique to each end item.

b.
Ground test requirements for 

1)  Flight use

2)  Chamber use

3)  Post flight

c.
Component change out retest requirement.

d.
Overall processing flow diagram.

e.
Detailed maintenance information on each EMU hardware end  item.

f.
General information on WETF hardware maintenance.

3.
 This document must comply with the Volume X master verification plan for ground turnaround.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	INTERFACE CONTROL DOCUMENTS (ICD)
	1/27/97
	11
	9-BL-08-7-03P
b0

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Interface control documents shall be used to delineate the physical details and functional characteristics of an interface. 



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	MIL-STD-100A
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  POLICY: 

a This DRD establishes the requirement for preparation, review, approval, distribution, and subsequent revisions of interface control drawings or documents (ICD).  This system of drawings, diagrams, facility construction drawings, and specifications shall record agreements between the contractor and the National Aeronautics and Space Administration (NASA).

b These data shall be prepared under instructions provided and in accordance with referenced documents above.

c The required drawings and documents shall show the configuration to which interfacing hardware is designed with the effectivity of that configuration specified.  A change in design affecting existing interface agreements shall be added to the ICD.

d All contractor interface control documentation activity shall be coordinated internally.  Contractor generated ICD’s will be added to specifications by formal change control.

e The contractor is responsible to ensure that all interface requirements of other contractors are properly documented and that such documentation is prepared, coordinated, and negotiated.

f Negotiations with NASA, or other contractors, required to obtain acceptance of the interface control agreement, shall be conducted by the contractor.

2.  RELEASE:

a The contractor shall be responsible to ensuring the ICD’s are properly prepared and internally coordinated.  He is further responsible for conducting all negotiations with NASA, and other contractors involved; these negotiations being required to obtain acceptance of interface control agreements.

b Following contractor review and approval of an ICD, and negotiations with the customer or with other contractors, the master of the ICD is to be forwarded to NASA, for their approval signatures.  Such forwarding shall be by registered mail, “Return Receipt Requested.”

c The ICD shall be considered to be effective on the date of the final approval signature.

d The approved master is returned to the ICD originator for reviews for accuracy, completeness, etc., and a release letter, including a distribution list.

3.  CONTENTS:  The document shall contain the following, as applicable:

a Purpose and function of the interface.

b Total system information flow across the interface.

c Facility to systems interfaces—power, signal, grounding, physical, environmental, and equipment layouts.

d Data formats and data handling conventions between major systems and subsystem interfaces, both hardware and software.

e Physical and electrical characteristics between major systems and subsystem interfaces logic levels, data rates, control mechanisms, timing, cable types, and impedence.

f Identification of applicable standards.

g Identification of responsibilities of participating organizations.

h Interface constraints.


ICD’s external to NASA shall be Data Type 1; all others shall be Data Type 2.

	1 DRD Title  
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No,

	MASS PROPERTIES REPORT
	2/5/97
	12
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Present weight status, specification weights, current weights, changes, etc.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x
x
	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  The contractor shall prepare a report in accordance with this DRD, which shall contain, but not be limited to, the following type of information:  specification and current weights, current weight changes, discussion of changes, pending changes, problems, etc.  As items progress from developmental to operational, individual status shall be shown as soon as the designs become distinguishable.

2.  The format of these reports shall present the following minimum data:

a.  Weight Summary Statement - per Sample Format ‘A’.

b.  Current Change Analysis - A narrative discussion of significant changes.  Number each change and cross reference changes to applicable entries in the Weight Summary Statement.  Reference the authorization (letter, meeting, etc.) for each change.  Identify changes previously listed as pending change.  Reference drawing numbers of components changed.

c.  Pending Changes - A narrative discussion of potential changes.  Assign an identification number to each change.  Changes should eventually be implemented or discarded.  If implemented, reference identification number in Current Analysis.  If discarded, retain identification number and note disposition.  Reference the approximate date of item serial incorporated number when pending change will be 

d.  Discussion of Problem Areas.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 



	CERTIFICATION PLAN / PROCEDURE/ REPORT
	1/27/97

	13
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide NASA/JSC with cognizance of the elements of the contractor's plan for hardware certification




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x
x
	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	ISO 9001

	


	8.  Preparation Information (Include complete instructions for document preparation)




1.  The Certification Plan
The certification plan shall define the specific methods to be used to verify that the hardware meets the technical requirements of the applicable EMU hardware end item specification.  When a method other than test is to be used, the specific method (i.e., stress analyses, thermal analyses, radiographic inspections, etc.) shall be identified, and the objectives of these methods shall be defined.  The Certification Plan shall include the following as applicable:

a.
Part name and number of the article being certified.

b.
Serial and part numbers of drawing number of specimens to be tested.

c.
Environments and life/cycle requirement.

d.
Certification method (test, analysis, etc.) including sequence (include the supporting rationale when analysis is performed in lieu of test).

e.
Environmental acceptance test requirements.

f.
Statement of requirement for functional test prior to and following qualification test and list appropriate references.

g.
Number of specimens and allocation to test.

h.
Type of tests to be conducted.

i.
Objective of the test.

j.
Test duration.

k.
Environmental and performance test condition (including pass/fail criteria and tolerance).

l.
Operational mode of the equipment during test (on or off).

m.
Retest requirement.

n.
Allowable maintenance during test.

o.
Disposition of test specimen(s).

p.
QTRR (qualification test readiness review) and QSA (qualification site approval).

Certification by test shall be in accordance with the specific contract requirements.  Certification test hardware components which are to be disassembled after completion of testing for inspection (to determine margins of safety and potential failure modes) shall be identified in the Certification Plan.

Certification methods to verify that the hardware meets the technical requirements of the applicable EMU hardware end item specification shall be defined in a certification matrix which shall be prepared in accordance with the form shown in Figure 1 and included in the Certification Plan, except when the Plan is included in the specification Assembly Drawing.

2.  Certification Procedure
This Data Requirement Description establishes the requirements for the preparation of Certification Test Procedures.  The procedure format shall provide detailed documentation of all testing required to demonstrate that the item under test is in conformance with all applicable specification requirements.

The procedure shall contain a list of tests, sequence of tests, conditions to be established for each test, instrumentation requirements, detailed procedures to be followed in conducting each test, data recording requirements, values and tolerances required, and data sheets for recording values to be obtained.  The procedure shall also contain a cross-reference to the applicable specification requirements governing the individual tests.

a.  The procedure shall, in addition, include the following:

1)     Assure the attainment of repeatable conditions both standard and simulated. 

2)     Establish and determine significant failure modes.

3)     Determine the effects of varied stress levels and performance parameter.

4)     Determine the effects of combinations of tolerances and drift of design parameters.

3.  Certification Report
The report shall contain the formal certification data that is required to allow a hardware item to be certified.  The report shall include complete results of the conducted tests and all analysis which were generated in lieu of test requirements.

a.
The engineering analysis will contain:

1)
Requirement definition.

2)
Analysis objective.

3)     Analysis logic and details.

b.
The test report shall include:

1) Test objective.

2) Test hardware description.

3) Test setup including photographs and drawings.

4) As-run test procedure with proper validations.

5) Failures, variance in hardware performance, departure from test procedure and anomaly details.

6) Test results and complete reduction of the test data; analysis and conclusions.

7) Laboratory notes with validation.

The certification report shall contain as a conclusion a formal certification recommendation.  The certification plan shall be included as an appendix.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	NASA EMU LSS & SSA DATA BOOK
	1/27/97
	14 

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide operational and technical information to assist in preparation of the Program Operations Handbooks.

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


 
The contractor shall prepare and submit to NASA data pertaining to the description, operation and performance of all EMU hardware for which the contractor is responsible.

 
The following type of data shall be provided in the following areas:

a.
Descriptive information, including pictorials and figures, about the EMU hardware and its subsystems.

b.
Malfunction logic  which encompasses the recognition, and diagnosis of system malfunctions.

c.
Performance characteristics of the EMU hardware and its subsystems.

 
Narrative data shall be typed  on 8.5” X 5.5” standard paper.  Graphs, pictorials, and figures shall be of reproducible quality.

 
The data shall be transmitted in book form.  

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Safety & Mission Assurance Certification Approval Request (SMACAR)

	016 Aug 96

	15

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The SMACAR is the approval form for flight hardware certification.




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	SAR 


	8.  Preparation Information (Include complete instructions for document preparation)


SCOPE:     The SMACAR, with attached documentation, meets the information requirement for a certification approval request (CAR) as submittal and approval of the hardware certification.  The SMACAR may serve as the certification report, when a formal certification report document is not submitted.  The SMACAR may also serve as the certification requirements (CR), commonly documented in the program requirements document and the certification plan, when pre-approved as such. 

CONTENTS:     All sections shall be filled out unless they are marked N/A.  As used in the SMACAR, “Test” document shows the test was done and verified.  All documents listed in the SMACAR as verification of a requirement or specification must be attached to the SMACAR as part of this certification report.  

FORMAT:     The SMACAR was created using Microsoft Word for Windows 6.0.  The form has also been converted for Macintosh Word 4.1. Conversion to other formats is available upon request.  These forms and instructions are available upon request.
	SAFETY & MISSION ASSURANCE CERTIFICATION APPROVAL REQUEST
	Page

	NASA - Johnson Space Center
	201 of  

	Part Number

	Part Name
	System

	
	
	


	Assemblies   (Part Number | Part Name) for Certification and Shipping

	
	

	Manifest Change Directive

and Board/Panel
	Change Control Authority (Board Name)
	Certification Plan
	Requirements Document
	ICD #
	Criticality

Func/Hdwr

	
	
	
	
	
	


	SSM/PE:
	
	Phone #:
	
	Mail Code:
	

	# of Missions Certified
	1st Flight
	Limited Life
	Weight
	Dimensions
	FMEA/CIL 

Document #
	Safety Analysis Report Document #

	
	
	
	
	
	
	

	Criticality Rationale Summary:



	Does test hardware configuration differ from flight hardware configuration?

	Installation Information:
	 Mounted:
	
	 Locker Stowed:
	
	 Stowed Other:
	

	Launch Location:
	Crew Cabin:
	
	    Payload Bay:
	
	Space Lab/Hab:
	
	Other:
	

	Landing Location: Same or list other
	

	Operational Location:
	Crew Cabin:
	
	 Payload Bay:
	
	Space Lab/Hab:
	
	Other:
	

	General Operational Information:


	Operational Performance Requirements:



	Crew Procedures Data Book:

	Flight Rules (List all by FR# and Title):


Approvals:

	Subsystem Manager
	Battery Manager

	
	

	Materials Control Manager
	Structures

	
	

	SR&QA Structures
	NS/Flight System Safety and Mission Assurance

	
	


JSC Form 1296

	SAFETY & MISSION ASSURANCE CERTIFICATION APPROVAL REQUEST
	Page

	NASA - Johnson Space Center
	203 of  

	Part Number

	Part Name
	System

	
	
	


	Materials:


	JSC Materials Certification Memorandum:

(Signature Required if no Memo #)
	MATL -
	MUA Numbers:
	 

	Materials compatible:
	IVA:
	
	EVA:
	
	 Other:
	


	Electrical Interfaces: 
(List all power and signal interfaces to the Orbiter or other equipment, including battery size and type if applicable).


	Power Interface  Location:

(D&C Panel #)
	
	Orbiter Circuit Protection:
	
	Hardware Nominal Amps:
	
	Bonding Verification:
	

	Hardware Circuit Protection:
	
	Batteries:
	
	Other:
	


	Electromagnetic Compatibility Information: 

	EMC/EMI TEST
	
	24V to 32VDC Power Performance Test
	


	Temperature Validation:  

	QTT Range:
	
	QTT Test:
	
	Cycles:
	

	QTVT Range:
	
	QTVT Test:
	
	Cycles:
	

	Non-operating Temperature Limits:
	
	Operating Temperature Limits:
	

	Survivable Mission Operational Time Limit:
	

	Touch Temperature Test:
	


	Acceptance Thermal:


	ATT Range:
	
	ATT Test:
	
	Cycles:
	

	QATT Range:
	
	QATT Test:
	
	Cycles:
	

	ATVT Range:
	
	ATVT Test:
	
	Cycles:
	

	QATVT Range:
	
	QATVT Test:
	
	Cycles:
	


	Structural Validation:
Factor of Safety for Test:                              Factor of Safety for Analysis:

	Structural Integrity Verification Plan:
	
	Stress Analysis:
	

	Fracture Control Summary Report:
	
	Fracture Plan:
	

	QVT Amplitude:
	
	QVT Test:
	
	Duration:
	

	20G Crash Test:
	
	Shock Test:
	

	Limit Loads:
	
	Limit Loads Test:
	

	Life Cycles:
	
	Life Cycle Testing: 
	

	Captive Fastener Cycle Life:
	
	Fastener Life Traceability Per:
	


	Pressure Systems:


	Proof Pressure:
	
	Burst Pressure:
	
	System Operational Pressure Range:
	


JSC Form 1296

	SAFETY & MISSION ASSURANCE CERTIFICATION APPROVAL REQUEST
	Page

	NASA - Johnson Space Center
	205 of  

	Part Number

	Part Name
	System

	
	
	


	Acceptance Vibration: 

	AVT Amplitude:
	.04 g2/Hz (+ X,Y,Z)
	AVT Test:
	
	Duration:
	1 min

	QAVT Amplitude:
	.067 g2/Hz (+ X,Y,Z)
	QAVT Test:
	
	Duration:
	5 min


	Acoustics/Noise:

	O/A dB Level
	
	Acoustics Test
	


	Performance Verification:

	Acceptance Testing Functional Checkout Procedure, ATP, or other
	Interface Verification Test:  IVT/SAIL/OMRSD/CEIT/etc.

	
	

	Pre-flight Functional Checkout Procedure PIA/OMI/OMRSD/etc.
	Other Functional performance testing

	
	


	Waivers or Requirements Deviations:

	Requirement Waived:
	
	CR#
	


	If this certification is NOT for 100 Missions:

	Give the reason here for the limitation, and indicate which flights the hardware is approved for.


	If no SAR or HAW, list potential hazards, controls, and verification

	Materials 
	Flammability, Toxicity, Offgassing 
	Verified Controlled per Materials memo .

	Mechanical
	Impact/Structural Failure
	Verified Controlled per Stress Analysis and testing listed.

	Physiological
	Sharp Edges/Corners/Pinch Points
	Verified Radius requirement from ( JSC 17481) listed on drawings

	Physiological
	Acoustical Noise
	Verified controlled per acoustic test above

	Electrical
	EMI/EMC
	Verified Controlled per test data listed

	Physiological
	Hot/Cold Surfaces
	Verified Controlled per test data listed

	
	Contamination
	Verified Controlled per Materials memo and 

	
	Electrical Discharge/Shock
	Verified Controlled per

	
	Explosion
	Verified Controlled per

	Other
	
	

	Other
	
	

	Other
	
	


To be completed by JSC FSS&MA:

Did you inspect this hardware?   

Did you review the drawings?

Is hazard analysis or certification mission specific?           

If Yes, give reason why and list how this will be identified as open for other missions.

JSC Form 1296

Instructions for the Safety and Mission Assurance Certification Approval Request. 


The SMACAR is the approval form for certification.  The SMACAR, with attached documentation, meets the NSTS 07700 Vol. V information requirement for a certification approval request (CAR) as submittal and approval of the hardware certification.  The SMACAR may also serves as the certification report, when a formal certification report document is not submitted.  The SMACAR may also serve as the certification requirements (CR), commonly documented in the program requirements document and the certification plan, when pre-approved as such. The form is submitted by Engineering to FSS&MA for review and approval. All sections must be filled out unless they are marked N/A. As used in the SMACAR, “Test” document may be a TPS or equivalent document, or a procedure,  which shows the test was done and stamped off by Quality Assurance. All documents listed in the SMACAR as verification of a requirement or specification must be attached to the SMACAR as part of this certification report.  


The SMACAR was created using Microsoft Word for Windows 6.0.  The form has also been converted for Macintosh Word 4.1. Conversion to other formats is available upon request.  These forms and instructions are available on the SR&QA file server BHFS03\SHUTTLE\SMACAR, or from JSC FSS&MA, Mail Code NS. Questions concerning data elements of this form should be directed to the FSS&MA subsystem engineer (SSE) responsible for that hardware, the  SSEs Lead Engineer, the NS2 Section Lead, or any other NS2 SSE.

	Assemblies   (Part Number | Part Name) for Certification and Shipping


List all assemblies and subassemblies that are covered by this certification.  These are the only part numbers that will go into the SR&QA database and be approved for shipment. If it’s not in this list, it’s not certified.

	Manifest Change Directive

and Board/Panel
	Change Control Authority (Board Name)
	Certification Plan
	Requirements Document
	ICD #
	Criticality

Func/Hdwr

	Give the directive # such as CCBD G4114, which manifests this hardware, along with the board or panel name that is responsible.
	Give the board responsible for configuration control or change control.
	Type the certification plan doc. number, or what document is used for this.
	Type the PRD number or other document which defines the requirements. 
	Type the interface control doc. number if there is one.
	Type the highest criticality, function and hardware, as determined by the FMEA.


	SSM/PE:
	
	Phone #:
	
	Mail Code:
	


Type the name, phone # and mail code of the Subsystem Manager or Engineering Project Manager Responsible for the hardware.

	# of Missions Certified
	1st Flight
	Limited Life
	Weight
	Dimensions
	FMEA/CIL 

Document #
	Safety Analysis Report Document #

	Type how many missions the design is certified for
	Type the flight number for the first flight of the hardware.
	List the limited life document or all items which do not meet the 10 years/100 missions design life.
	List the hardware weight.
	Type the dimensions and units (inches or cm) of the hardware. 
	Type the FMEA document number or indicate worksheets or other for the data.
	Type the SAR document number or indicate if an HAW or other data is attached. The last page of the SMACAR may be used to substitute for a SAR.


	Criticality Rationale Summary:

Type the rationale for the criticality listed above.


	Does test hardware configuration differ from flight hardware configuration?  (Yes or No and indicate difference if no)


	Installation Information:
	 Mounted:
	
	 Locker Stowed:
	
	 Stowed Other:
	

	Launch Location:
	Crew Cabin:
	
	    Payload Bay:
	
	Space Lab/Hab:
	
	Other:
	

	Landing Location: Same or list other
	

	Operational Location:
	Crew Cabin:
	
	 Payload Bay:
	
	Space Lab/Hab:
	
	Other:
	


Choose the correct category to indicate how the hardware is installed, the launch, landing, and operational location. More than one category may be used for systems that are located in more than one location.

	General Operational Information:
Type the operational description of the hardware, crew interaction, activation, mission use, etc. This information is a detailed management summary of the hardware and operations that the certification covers.


	Operational Performance Requirements:

Type the operational performance requirements that are verified. These should be found in the Program requirements document or other specifications. 


	Crew Procedures Data Book:
	Type the flight data file number where crew procedures are located.

	Flight Rules (List all by FR# and Title): Type the flight rules by flight rule number and title.  Ideally, this section will be the entire rule, pasted from the flight rules document located on the JSCDA8 file server.


	Materials:


	JSC Materials Certification Memorandum:

(Signature Required if no Memo #)
	MATL -
	MUA Numbers:
	 

	Materials compatible:
	IVA:
	
	EVA:
	
	 Other:
	


Type the material approval memo (ex. MATL-95-105) and any MUA’s for the hardware. Also, indicate the environment the material is approved for.

If there is no approval memo, a signature from the JSC Materials Manager is required.

	Electrical Interfaces: N/A if not applicable.
(List all power and signal interfaces to the Orbiter or other equipment, including battery size and type if applicable).


	Power Interface  Location:

(D&C Panel #)
	Type the Orbiter panel number for the switches, outlets, and circuit protection.
	Orbiter Circuit Protection:
	Type the rating of the fuse or breaker to protect the Orbiter wiring.
	Hardware Nominal Amps:
	Type the nominal operating current for the hardware.
	Bonding Verification:
	Type the documented test number or procedure which verifies Electrical bonding.

	Hardware Circuit Protection:
	Type the hardware circuit protection such as built in fuses or breakers.
	Batteries:
	Type the quantity of cells, type of cells (D-cell), chemistry, voltage of battery pack, 
	Other:
	Type other pertinent electrical interface information not described in the other data fields.


	Electromagnetic Compatibility Information: N/A if not applicable.

	EMC/EMI TEST
	Type in the test document number that performed the EMC test.
	24V to 32VDC Power Performance Test
	Type in the test document number that performed the Voltage swing test and verified the hardware was operational at the required limits.


	Temperature Validation: N/A if not applicable.

	QTT Range:
	Type the temperature range
	QTT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles

	QTVT Range:
	Type the temperature range
	QTVT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles

	Non-operating Temperature Limits:
	Type the survivable temperature limits for the hardware when not activated.
	Operating Temperature Limits:
	Type the survivable temperature limits for the hardware when  activated.

	Survivable Mission Operational Time Limit:
	Type the worst case mission time limit for operation of the hardware based on temperature limits.

	Touch Temperature Test:
	Type in the test document number that performed the test.


	Acceptance Thermal:
	N/A if not applicable.


	ATT Range:
	Type the temperature range
	ATT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles

	QATT Range:
	Type the temperature range
	QATT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles

	ATVT Range:
	Type the temperature range
	ATVT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles

	QATVT Range:
	Type the temperature range
	QATVT Test:
	Type in the test document number that performed the test.
	Cycles:
	Type the number of cycles


	Structural Validation: N/A if not applicable.
Factor of Safety for Test: Type the required Factor of Safety  Factor of Safety for Analysis: Type the required Factor of Safety

	Structural Integrity Verification Plan:
	Type Document #
	Stress Analysis:
	Type Document # 

	Fracture Control Summary Report:
	Type Document #
	Fracture Plan:
	Type Document #

	QVT Amplitude:
	Type the spectrum information for the X,Y, & Z axis vibration spectrum.
	QVT Test:
	Type in the test document number that performed the test.
	Duration:
	Type the duration of the vibration test per axis. (ex. 1 min/axis)

	20G Crash Test:
	Type in the test document number that performed the test.
	Shock Test:
	Type in the test document number that performed the test.

	Limit Loads:
	Type the “certified to” load limits information pertinent to the use of the hardware.
	Limit Loads Test:
	Type in the test document number that performed the test.

	Life Cycles:
	Type the “certified to” life cycle limits.
	Life Cycle Testing: 
	Type in the test document number that performed the test.

	Captive Fastener Cycle Life:
	Indicate any cycle life limited items, such as captive fasteners, and how many cycles are acceptable.
	Fastener Life Tracability Per:
	Indicate how the installation/removal of limited cycle items, such as fasteners, are tracked.


	Pressure Systems:
	N/A if not applicable.


	
	
	
	
	
	


	Acceptance Vibration: 
	N/A if not applicable.

	AVT Amplitude:
	.04 g2/Hz (+ X,Y,Z)  Type in the acceleration amplitude if different from the normal AVT levels.
	AVT Test:
	Type in the test document number that performed the test.
	Duration:
	Type the duration of the vibration test per axis. (ex. 1 min/axis)

	QAVT Amplitude:
	.067 g2/Hz (+ X,Y,Z) Type in the acceleration amplitude if different from the normal QAVT levels.
	QAVT Test:
	Type in the test document number that performed the test.
	Duration:
	Type the duration of the vibration test per axis. (ex. 1 min/axis)


	Acoustics/Noise:
	N/A if not applicable.

	O/A dB Level
	Type the O/A level determined by the acoustic test.
	Acoustics Test
	Type in the test document number that performed the test.


	Performance Verification:
	N/A if not applicable.

	Acceptance Testing Functional Checkout Procedure, ATP, or other
	Interface Verification Test:  IVT/SAIL/OMRSD/CEIT/etc.

	Type in the test document number that performed the acceptance test.
	Type in the test document number that performed the interface verification test.

	Pre-flight Functional Checkout Procedure PIA/OMI/OMRSD/etc.
	Other Functional performance testing

	Type in the test document number that performed the pre-flight verification test.
	Type in the test document number that performed the test.


	Waivers or Requirements Deviations: N/A if not applicable.

	Requirement Waived:
	Type requirement that was waived.
	CR#
	Type in the Change Request number which documents the waiver approval.


	If this certification is NOT for 100 Missions:

	Give the reason here for the limitation and indicate which flights the hardware is approved for.
If the hardware is certified for one or more missions, but less than 100, indicate if the design is limited or each serial number is limited, and list the flights that the hardware is approved for. An example is if the hardware is certified for 1 mission, indicate if the design is limited to one specific mission or if each serial number is limited to one flight. (An item may be certified for one mission based on specific mission environmental or operational information and has only been tested or analyzed for that specific mission.  This type of certification is a mission specific certification and the certification will be revoked after that mission.  An item may be certified for one mission based on other factors such as qualification testing which only encompassed one missions worst case exposure. This type of certification is not mission specific and any serial number may be flown for one mission. This would be a limited life item that can be tracked.


	If no SAR or HAW, list potential hazards, controls, and verification

	Materials 
	Flammability, Toxicity, Offgassing 
	Verified Controlled per Materials memo.

	Mechanical
	Impact/Structural Failure
	Verified Controlled per Stress Analysis and testing listed.

	Physiological
	Sharp Edges/Corners/Pinch Points
	Verified Radius requirement from ( JSC 17481) listed on drawings

	Physiological
	Acoustical Noise
	Verified controlled per acoustic test above

	Electrical
	EMI/EMC
	Verified Controlled per test data listed

	Physiological
	Hot/Cold Surfaces
	Verified Controlled per test data listed

	
	Contamination
	Verified Controlled per Materials memo and 

	
	Electrical Discharge/Shock
	Verified Controlled per

	
	Explosion
	Verified Controlled per

	Other
	
	

	Other
	
	

	Other
	
	


A SAR is required for all hardware.  The Safety Section above is only used when a SAR has not been provided as a separate document. The information contained in the SMACAR should provide verification of most hazard controls. If there is no SAR or HAW or other Safety analysis documentation submitted, the SMACAR can serve as the documentation but all information must be provided.  Examples of the generic hazards to explore are indicated in the table above.  List other hazards as appropriate and provide the verification of the controls. 

Acronyms

ATP - Acceptance Test Procedure

ATT - Acceptance Thermal Test (See JSC-SP-T-0023)

AVT - Acceptance Vibration Test (See JSC-SP-T-0023)

CEIT - Crew Equipment Interface Test

D&C - Display and Control

EMC - Electromagnetic Compatibility (See JSC-SL-E-0001 and SL-E-0002)

EMI - Electromagnetic Interference (See JSC-SL-E-0001 and SL-E-0002)

EVA - Extravehicular activity

ICD - Interface Control Document

IVA - Intravehicular activity

IVT - Interface Verification Test

MUA - Materials usage agreement.

OMRSD - Operations Maintenance Requirements Specification Document

PDA - Pre Delivery Acceptance

PIA - Pre Installation Acceptance 

QATT - Qualification Acceptance Thermal Test  (See JSC-SP-T-0023)

QAVT - Qualification Acceptance Vibration Test (See JSC-SP-T-0023)

QTT - Qualification Thermal Test (See JSC-SP-T-0023)

QTVT - Qualification Thermal Vacuum Test (See JSC-SP-T-0023)

QVT - Qualification Vibration Test (See JSC-SP-T-0023)

TPS - Test preperation sheet

	1 DRD Title  RESERVED
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	
	
	
	

	

	


	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	

	
	

	



1. 
2. 
3. 
4. 
5. 
6. 
7. 
8. 
9. 
10. 
11. 
12. 
13. 
14. 
15. 
16. 
	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	DEVELOPMENT AND DESIGN TEST PROCEDURES / REPORT
	1/27/97
	17
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	These detailed procedures are to be followed in the performance of tests and reporting to be conducted in accordance with specification requirements to assure verification of design of the end item.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  The contractor shall prepare and submit Design Verification Test (DVT) Procedures for each component, assembly, system, etc., to be tested as required by contract.  The procedures shall provide detailed documentation of all testing required to demonstrate that the item is in compliance with all applicable specification requirements.

2.  The procedure, in a format acceptable to the procuring activity, shall contain a list of tests, sequence of tests, conditions to be established for each test, instrumentation requirements, detailed procedures to be followed in conducting each test, data recording requirements, values and tolerances required, provisions for recording and evaluating non-conformances, data sheets for recording values to be obtained, and time duration of each test.

3.  The procedure shall, in addition, including the following:

a.  Assure the attainment of repeatable conditions both standard and simulated.

b.  Establish and determine significant failure modes.

c.  Determine the effects of varied stress levels and performance parameters.

d.  Determine the affects of combinations of tolerances and drift of design parameters.

4.  The contractor shall prepare and submit to NASA test reports covering the applicable testing program, in accordance with the following:

a.  Except as otherwise specified on the applicable Data Requirements List (DRL), test reports shall be prepared in accordance with a standard format.

b.  The report shall include complete descriptions of each test conducted.  These descriptions shall cover the test objective, test procedure, test result, and discussion and significant events pertaining to the test.

c.  The report shall include drawings, graphs, tables, photographs, etc., as necessary to show or support the test or equipment.  These may also be provided to show or establish before-and-after conditions, results, requirements, etc.

When the test procedures are not included in the body of the report, the report shall include, as an appendix, the complete approved test procedure, and data sheets.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Problem Reporting and Corrective Action (PRACA)

	29 Mar 96

	18

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To report problems (as defined below) and describe their resolutions. 




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	JSC 24636 

	


	8.  Preparation Information (Include complete instructions for document preparation)


Reference Documents:

a.  JSC 24636, “JSC Orbiter and Government Furnished Equipment (GFE) Problem Reporting and 

                  Corrective Action (PRACA) Requirements”

SCOPE:    

PRACA reportable problems are defined as functional failures, overstress or potential overstress of hardware, unsatisfactory conditions, and unexplained anomalies which occur on flight products, flight-like products, or ground support equipment (GSE) during qualification testing and during or subsequent to acceptance testing.  GSE reporting is limited to GSE problems which could result in injury, loss of personnel capability, or loss of vehicle systems.

CONTENTS:

A.  Initial notification/report shall occur within 24 hours after isolation to the Line Replaceable Unit/Orbital Replacement Unit level or lower and shall include the following data:

1.  A uniquely identifiable report number;

2.  The date the problem occurred if known, if unknown the date it was detected;

3.  The location at the time of occurrence/detection;

4.  The test or operation (code)* being performed at time of occurrence;

5.  The prevalent conditions (code)* at time of occurrence;

6.  The non-conforming product identification:

a.  part name;

b.  part number;

c.  serial number, logistical control number, lot number, or version number (if applicable);

d.  manufacturer.

7.  Contractor end item model number;

8.  Brief narrative description of nonconformance, including comparison of expected events with actual events (or results);

9.  A brief title;

10.  Technical point of contact name;

11.  Technical point of contact phone number

B.  Additional preliminary data shall be delivered within 5 working days after the initial notification.  Data shall include any additions/modifications to previous submittal plus:

1.  Vehicle effectivity

2.  Subsystem(s) affected (if known);

3  Next higher assembly (as applicable) identification:

a.  part number;

b.  part name;

c.  serial number, logistical control number, or version number;

d.  manufacturer.

4.  Time/cycles in use (if applicable);

5.  FMEA number (if applicable);

6.  Non-conforming product manufacturer’s CAGE code;

7.  Planned date of resolution;

C.  The final resolution (close-out) shall include the following additional data:

1.  Resolution narrative which includes

a.  Corrective action that has been established including reference to released documentation establishing this corrective action, or

b.  When not establishing corrective action to preclude recurrence of the problem provide a narrative explanation which documents the rationale.  This narrative shall also include the following:

(1.)  Effects on mission, if nonconformance recurred, and recommended operational work around procedures;

(2.) Methods of detecting the problem inflight/on-orbit.  Indicate how the crew will be made aware of the problem or what automatic system detects or corrects the problem;

(3.)  When last test of product, prior to mission, is performed;

(4.)  Assurance that explanations using redundancy and/or alternate modes of operation as one of the elements do not negate each other;

2.  Criticality or severity of the nonconformance with relationship to mission effects;

3.  All end items and/or missions that may be affected by the problem;

4.  Previous history of non-conforming product;

5.  Problem report numbers related to the same problem;

6.  Cause (code)* which indicates what action caused the failure;

7.  Defect (code)* which indicates what defect caused the failure;

8.  Material (code)* which indicates the material that failed;

9.  Recurrence control (code)* which indicates what action was taken as a result of the nonconformance;

10.  Indication as to whether or not the problem will cause a revision to a CIL;

11.  Related document identification (waiver number, CCB directive, etc.);

12.  Date of resolution.

*Codes are per SSP 30524, D.1-3.1, Table F Type Element Code Translations

FORMAT:

All problems common to the Shuttle Program GFE and Station Program GFE are entered initially into the ISS PRACA system.  The ISS PRACA system can be accessed via the World Wide Web.  To access PRACA reports or to submit failure reports use the PRACA on the WEB home page using the following address:

http://issa-www.jsc.nasa.gov/ss/issapt/praca_on_the_web.html

If a message comes back "Forbidden" then apply for Space Station Team Page Bulletin Board access using the following URL address:


http://issa-www.jsc.nasa.gov/ss/admin/ro.html

MAINTENANCE:     Update as required.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	LIMITED-LIFE ITEM LIST

	29 Mar 96

	19

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Identify and control limited-life items.




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	See “Reference Documents” under item 8 below.

	


	8.  Preparation Information (Include complete instructions for document preparation)


Reference Documents:


a.  NHB 5300.4, 1D-2, "Safety, Reliability, Maintainability, and Quality Provisions for the Space Shuttle Program"


b.  JSC 17057, “GFE Limited Cycle Time/Age Life Items Requirements”

1.  SCOPE:     Identify time/cycle-sensitive components and age-controlled items and related requirements for inspection, maintenance, and replacement of these items.  Limited-life items include limited-shelf life, limited-operating life, time-action control sensitive items, or a combination of these.  Maintain time/cycle historical log evaluation of accrued time to determine remaining life.

2.  FORMAT:  Electronic tables for entry into NASA databases.

3.  CONTENT:     

a.     Items shall be identified by part name and number, life limit, life limiting parameter, or part/material; its function; any limitations on number of refurbishments; and any data related to operational use, test, handling, or inspection.

b.     Requirements for maintenance of historical equipment data and records to verify that time/cycle- and age-sensitive items are controlled within acceptable limits.  Entries to the equipment data records shall be complete and self-explanatory, and shall include, but not be limited to, the following:

Part Data:


Shuttle & Station:

· Part Name

· Part Number

· Serial number

· Date of manufacture

· Time (age) limit/cycle limit

Part instance limited-life data:

· Next higher assembly part number

· Part instance location code

· Part instance Logistics Control Number (LCN)

· Life-limit cycles

· Life-limit mean time between failures

· Mean time between failure units (e.g., hrs.)

· Beginning of life-limit accrual criteria

· Part instance "birthday"

Serialized Part Life Accrual Data:

· Next higher assembly part number

· Part instance location code

· Part instance Logistics Control Number (LCN)

· Accrued cycles

· Accrued In-service Time

· Date/Time of last accumulation

· Projected cycles remaining

· Projected life remaining 

· Absolute life end date

c.     The status reports shall include the accrued time and cycles for each item by part and/or serial number, location, and remaining life.

d. 
Waiver reports are required to document instances where an item has exceeded its time/cycle limit and rationale for accepting an item for flight or in support of flight.  The waiver shall include item name, number, serial number, time or cycle limit, reason the item has (or will) exceed its time/cycle limit, and contractor rationale for accepting the item for flight or proposed action.

e.
The Limited-Life Items List data requirements applies to all flight hardware.  For Station, Limited-Life Items List data must be accessible in the Vehicle Master Database (VMDB) 145 days prior to the IDR that covers the first flight deployment of the hardware.

4.  MAINTENANCE:     Update as required.  Multiple deliveries of the GFE do not require corresponding data deliveries.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	MASTER  AUTHORIZED CHANGE RECORD (MACR)
	1/27/97
	20
	9-BL3-08-7-03P-

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide a historical record of authorized Class I and Class III changes for interchangeable end items/components within one EMU hardware number



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	X

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021, REV A



	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  A Master Authorized Change Record (MACR) shall be prepared for all deliverable contract end items or separable components having its own change tracking requirement within one EMU hardware number.  The MACR shall be prepared for each serialized group of end items/components which are fully interchangeable as described in CSD-SH-021, as contractually applicable.

2.  Class I and Class III changes shall be entered on the MACR when:

The change has been contractually authorized by issuance of a Contract Change Order (CCO) or Supplemental Agreement (SA) and:

a. When a change previously submitted as Class I has been approved as a Class II change and is for record purposes only; or

b.  The authorization creates a new end item/component under the requirement of 1 above and a new MACR is prepared; or

c.  The authorization is not effective to the total serialized end items of one EMU hardware number family, and a new MACR is prepared for the unique, non-interchangeable serialized group; or

d.  The authorization changes the quantity of end items/components; or


e.
The authorization requires a Class I or Class III change to engineering drawings; or

f.  The change is effective to the Specification/Assembly Drawing (S/AD) but requires tracking for end item accomplishment; i.e., a change to a numerical value of the S/AD (torque, pressure, relief, etc.) for which the end item/component must be retested or adjusted; or

g.  When a record of physical interface fit/function must be performed and recorded as completed.

3.  The MACR shall provide the information as shown on the attached MACR form.

4.  The MACR shall be provided by the responsible preparer to the organization responsible for maintenance of the end item/component ADP (Acceptance Data Package) or manufacturing record (when an ADP is not authorized) for updating of the end item/component ACR (Authorized Change Record).

5.  The MACR shall be completed as follows:

a.  Enter the end item name from the drawing.

b.  Enter the serialized block of end items for this MACR effectivity.

c.  Enter the approval authority of the MACR contractor’s Configuration Manager.

d.  Enter page number and total pages.

e.  Date of this issue.

f.  This letter revision.

g.  Superseded revision and date.

h.  Contractual authorization for this line end item (contractors only).

i.  The authorizing CCBD (JSC Configuration Change Board Decision) number.

j.  The contractor’s responding or initiated ECP (Engineering Change Proposal).

k.  The contractor’s or JSC document which releases the engineering change in total to all authorized end items of this MACR.

l.  The dash number configuration created by incorporation of this Class I change.  For a Class III change, enter the Top Assembly Drawing revision letter.

m.  Short descriptive change title.

n.  Enter pertinent remarks, i.e., “ECO13456 must be incorporated prior to incorporation of this change,” and number each note related to the line end item.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PREDELIVERY ACCEPTANCE TEST PROCEDURE (PDA)
	1/27/97



	21

	9-BL3-08-703P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To ensure that the end item conforms to the requirements of the applicable end item specification / assembly drawing.

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	JSCM-5312, ISO 9001
	NFSD Part 18-52.245 and Alternate #1


	8.  Preparation Information (Include complete instructions for document preparation)


 1
This Data Requirement Description (DRD) establishes the requirements for the preparation of a procedure covering the test and inspection of EMU hardware to ensure compliance with specification/assembly drawing requirements prior to delivery.

 2
The contractor shall prepare and submit to NASA a detailed test procedure for each contractually identified end item and its related support equipment.  The procedures shall outline the contractual test program concepts, providing the methods for implementing the level(s) and type(s) of test requirements applicable to a specific end item and its related support equipment.

 3
The end item test procedures shall include the detailed description of contractor testing and checkout of the end item utilizing its related support equipment from post manufacturing checkout through checkout prior to shipment to the NASA site.  Specifically, the end item test procedures shall provide the following detailed information:


a.
Test program mission objectives and related test philosophy, including various 
test relationships.


b.
Measuring and test equipment to be used specifying range, accuracy, and type (specify the particular scale, dial, or device to be observed; if recording type, indicate details of tape, film, or sensitized paper).


c.
EMU hardware and related support equipment configuration.


d.
Support equipment requirements and configuration, including part number, serial number, nomenclature, drawing number, etc.


e.
Identification of all applicable detailed operating procedures, process specifications, program description documents, test and inspection procedures, etc., including document number, revision, and title, and operational checks or preliminary calibration of test setup.


f.
Exact method of inspecting or measuring, including necessary manipulation of controls on the article involved and on the measuring and test equipment.


g.
Conditions that must be maintained during inspection and test, including ambient or environmental conditions, and precautions to be observed to prevent damage to the articles or instruments involved.


h.
Criteria for passing or failing test, or for determining conformance or rejection of the article, including reference to workmanship inspection standards.


i.
Details for sampling plans to be used, if applicable.

4
References to other contractor documentation is permissible, providing the references are adequate and include such identification elements as title, number, applicable revision, etc.  When a document to be referenced would only be applicable to a minor or limited extent, the contractor shall make every effort to include the applicable requirement(s) and avoid direct reference.  All referenced documentation shall be readily available to the procuring activity upon request.



	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	HAZARDOUS WASTE QUANTITY REPORT
	1/27/97
	22
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To be used for hazardous waste management to help comply with regulations, executive orders and NASA goals by reports and forecasts of hazardous waste quantities



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	 

	Administrative
	x
x
	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	SOW 4.5.1

	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:  The report shall cover the total waste management in all areas of the program.

2.  CONTENT:  The Hazardous Waste Quantity Report shall provide:

a. Hazardous waste quantities that were transferred to the Government for disposal.  The contractor shall make special note of unused materials due to expired shelf life or incorrect procurement.


b. Forecast of hazardous waste materials that will be transferred to the Government for the next quarter.

3.  FORMAT:  Contractor format is acceptable with NASA approval.   

4.  MAINTENANCE:  Changes shall be incorporated as required by change page or complete reissue.

	1. DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 



	NASA/GOVERNMENT INDUSTRY DATA EXCHANGE PROGRAM (GIDEP) ALERT SYSTEM DOCUMENTATION
	1/27/97
	23
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	NASA/GIDEP distributed ALERTS identify hardware problems noted on other programs or projects and provide instructions for contractor investigation and response on usage on the Space Shuttle and International Space Station Programs with recommendations/corrective action information.  



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	
	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	6.1


	8.  Preparation Information (Include complete instructions for document preparation)


Documentation is to provide a controlled method for ALERT initiation, investigation, and response.  The contractor shall be notified whenever an ALERT-reported part is identified within the EEE parts list submitted.

The contractor shall respond by summary status on the alert response form (attachment) to all NASA/GIDEP ALERT’s.  Where use is identified investigate, resolve, and document parts and materials problem(s) dispositions by letter.  Previously published ALERT’s shall be included in the investigation to assure that lots, batches, or groupings of hardware noted as suspected in the ALERT are not used.

When the contractor encounters a significant problem with a part or material which may adversely affect the equipment, the contractor shall initiate an ALERT and submits it to the NASA/JSC ALERT coordinator.

The contractor prepared ALERTS shall be submitted to NASA/JSC for formal approval and release on Department of Defense form DD-1938.

The ALERT system notifies all organizations of problems associated with flight hardware of GSE item which could cause loss of GSE, vehicle, or personnel.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Space Shuttle GFE Safety Analysis Report (SAR) and Hazard Report (HR)



	28 Nov 95

	24

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The SAR is used to document the safety analysis performed on a system.  The HR is used to provide program management the change in risk.




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	See “Reference Documents” under item 8. below.

	S&MA-1, SMACAR


	8.  Preparation Information (Include complete instructions for document preparation)


Reference Documents:

a.  NHB  5300.4 (1D-2), “Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program”

b.  NSTS 22254, “Methodology for Conduct of Space Shuttle Program Hazard Analyses"

c.  JSC 17481A, "Safety Requirements Document for JSC Space Shuttle Flight Equipment"

d.  NSTS 07700, vol. V,  "Information Management"

1.  SCOPE:    A SAR and HR's are applicable to all Government-furnished equipment (GFE) classified flight hardware.

2.  FORMAT:    The format of the SAR and HR's shall be in accordance with NSTS 22254.  

3.  CONTENTS:     The hardware provider shall provide the SAR and HR's for program management visibility.  

a.  SAR:     A safety analysis shall be performed in accordance with NSTS 22254 and a SAR shall contain the following as a minimum:

     (1)  System, subsystem, assembly, or item identifier

     (2)  Event and mission phases considered.

     (3)  Page, date, and revision number.

     (4)  Identification of the preparer and approvals with signatures.

     (5)  Description of the type of hazard analysis performed.

(6)  Analysis of each generic hazard listed in JSC 17481A and unique hazards showing applicability or 

            inapplicability, controls, and verifications.

     (7)  Safety matrix relating equipment subsystems to generic hazards.

     (8)  Hazard list providing HR number, title, status, and classification for any baselined hazards.

     (9)  Summary of open HR's with actions required for closure.

     (10)  Summary of candidate accepted risks with acceptance rationale.

The SAR may be sufficed by a properly and completely filled out hazard analysis worksheet or S&MA Certification Approval Request (SMACAR) in situations where the system, subsystem, assembly, or item is non critical, low cost, and not complex in design.

b.  HR's:     If HR's are required based on the safety analysis performed, the HR's shall comply with the requirements of NSTS 07700, volume V and NSTS 22254.  The HR's shall contain, by attachment, documentation of work performed to support closure.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	ACCIDENT, INCIDENT, AND SAFETY ACTIVITIES REPORT
	1/27/97
	25

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	X

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


ACCIDENT / INCIDENT REPORTING
1.
IMMEDIATE NOTIFICATION:  The contractor shall report immediately (24 hours) by telephone to JSC Operations Safety Branch (Extension 5231 or 6208) all accidents, incidents, and/or exposure which result in:


a.
All fatalities.


b.
All serious (hospitalization required) lost-time occupational injury and/or illness to 
employees.


c.
Property damage of $25,000 or more associated with his operations.


d.
Near-miss incidents with a hazard potential of a serious or significant nature.


All fires shall be reported immediately by telephone to the JSC Fire Department (extension 3333).

2.
MONTHLY REPORT:  A monthly report of all accidents (including vehicle accidents), incidents, injuries, and fires shall be submitted to the JSC Operations Safety Branch.  The enclosed form 288, titled "Accident/Incident Statistics", is representative of a format acceptable to, and contains the minimum information to be transmitted to the Operations Safety Branch.  Negative reports, which include hours worked, are required monthly.  A description of safety activities that have been accomplished during the past month should be described.  Each major section of the safety plan should be discussed, with significant accomplishments highlighted.  Follow-up actions and following months planned activities should be included in the final paragraph of the report.

3.
QUARTERLY REPORT:  Send a NASA Form 345, Accident Cause Analysis Report, on a quarterly basis to the JSC Operations Safety Branch.

4.
SAFETY ASSESSMENT REPORT:  An annual written self-evaluation and assessment report shall be submitted during first quarter of the new year to the JSC Operations Safety Branch.  The report shall include:


a.
The internal assessment of safety program effectiveness indicating areas of 
strength, weakness, goals, and objectives for the following report period.

b.  
Safety concerns and resolutions relating to JSC operations which may have been 
identified during the report period.


c.
Unresolved safety concerns relating to JSC operations which the contractor feels 
merit attention of the JSC Operations Safety Branch.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PRESSURE VESSEL HISTORICAL DATA
	1/27/97

	26

	9-BL3-08070-3P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide information demonstrating that acceptance requirements have been satisfied for deliverable pressure vessels.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	 

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.
SCOPE


The documentation shall be provided for flight or flight-type pressure vessels and pressure vessels installed in associated ground support equipment (GSE) which interfaces with flight hardware.

2.
CONTENTS


a.
First Article Pressure Vessel Data:  The following documentation shall be provided 
indicating hardware effectivity:



(1)
Manufacturing sequence of operations.



(2)
Manufacturing and process specifications (includes chemical processes, 


cleaning, welding, heat treatment, etc.).



(3)
Detail and assembly drawings, inspection methods and/or specifications.



(4)
Fluid-to-fluid and fluid-to-materials compatibility.



(5)
Design and qualification data.


b.
Per Unit Pressure Vessel Data:  The following documentation shall be provided for flight vehicle pressure vessels (with only Item (10) below applicable to GSE pressure vessels):



(1)
Material composition and mechanical properties.



(2)
Mechanical properties of forging and vessel.



(3)
Heat treatment of forging and vessel.



(4)
Fluid exposure and temperature during fabrication and testing.



(5)
Cleaning materials used, sequence of use, pressure, if applicable.



(6)
Welding, weld joint preparation, cover and backup gases and controls, repair 


procedures and controls, filler wire composition.



(7)
Inspection results.



(8)
Discrepancy and MR records.

 
(9)
Pressurization Data Log delineating actual chronological tests and checkout history, including all proof, leak, and cycling data along with the magnitude of pressure, type of pressurant, and number of pressure cycles to which the vessel was subjected.


(10)
All GSE pressure vessels which have been designed, fabricated, and tested to the requirements of the ASME Code for Unfired Pressure Vessels, Section VIII, will have a certification of compliance to design, fabrication, and testing in accordance with the ASME Code.

3.
FORMAT


Documentation shall be provided in contractor or subcontractor format.

4.
MAINTENANCE


To be maintained by page revision/total reissuance, as applicable to the individual information element.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PRESSURE VESSEL/SYSTEM RECERTIFICATION
	1/27/97
	27
	9-BL3-08-7-03P
-b:3-08-7-03p

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Data required to demonstrate implementation of NMI 1710.3 using the guidelines of NHB1700.6, to ensure that all ground-based pressure vessels and pressurized systems are certified safe to operate and are recertified periodically. 

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	 

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	 

	8.  Preparation Information (Include complete instructions for document preparation)


1.  Scope - The Pressure Vessel/System Recertification covers all ground-based pressure vessels and pressurized systems under the contractor’s responsibility.

2.  Applicable Documents - NMI 1710.3 Safety Program for Pressure Vessels and Pressurized Systems

NHB 1700.6 Guide for in-service Inspection of Ground-Based Pressure Vessels and Systems

3.  Contents - In accordance with guidelines in NHB 1700.6.

4.  Format - Contractor format is acceptable.

5.  Maintenance - Changes shall be incorporated by change page or complete reissue.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Space Shuttle GFE Failure Modes and Effects Analysis (FMEA) and Critical Items List (CIL)[FMEA1]



	28 Nov 95

	28

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To identify to program management the risk associated with design, use, and failure of systems.


	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	See “Reference Documents” under item 8. below.

	


	8.  Preparation Information (Include complete instructions for document preparation)


Reference Documents:

a.  NHB  5300.4 (1D-2), “Safety, Reliability, Maintainability and Quality Provisions for the Space Shuttle Program”

b.  NSTS 22206, “Instructions for Preparation of Failure Modes and Effects Analysis FMEA) and Critical Items List (CIL)

SCOPE:  The FMEA and CIL are applicable to all Government-furnished equipment classified as flight hardware.  

FORMAT:  Electronic delivery or through data keyed directly into the NASA application.  (JSC will identify the available application.)  The format of the FMEA and CIL shall be in accordance with NSTS 22206.   A suggested format is provided, with the numbers in parentheses corresponding to the data elements in NSTS 22206, table 3.0 for FMEAs and table 4.0 for CILs.  Other formats are acceptable provided all FMEA data elements are included.

CONTENTS:  The hardware provider shall provide FMEAs and CILs for project and program management. 

An FMEA shall be performed on every system, subsystem, assembly, or item to identify failure modes and the effects thereof for support of additional design action, safety analysis, hardware/software interface analysis, test planning, mission planning, preparation of mandatory inspection points, fault detection and isolation, maintainability analysis and planning, maintenance planning, and logistics planning.

The FMEA shall be conducted and prepared in accordance with NSTS 22206.  The FMEA may be sufficed by a properly completed criticality worksheet alone if the system, subsystem, assembly, or item under analysis is noncritical.

The CIL is used to identify critical items which require special risk assessments to support the activities supported by the FMEA and waivers to program requirements.  The CIL shall be conducted and prepared in accordance with NSTS 22206.

FAILURE MODE EFFECTS ANALYSIS/CRITICAL ITEMS LIST

FMEA NUMBER:

ORIGINATOR




PROJECT:

PART NAME:
LRUPART NUMBER: 

QUANTITY:  

PART NUMBER: 
LRU/ORU PART NAME:

SYSTEM:

LSC CONTROL NO:
DRAWING/REF DESIGNATOR:

SUBSYSTEM:

ZONE/LOCATION:
EFFECTIVITY/AFFECT STAGE:

CRITICALITY:

CRITICAL ITEM?  

CRITICALITY CATEGORY____





REDUNDANCY SCREEN:

ORBITER/SPACE STATION

A -

B - 

C -

D.-

FUNCTION: 

FAILURE MODE CODE:

FAILURE MODE:

CAUSE:.

FAILURE DETECTION:

REMAINING PATHS:
EFFECT/ MISSION PHASE:

___________________________________________________________________________________________________________CORRECTIVE ACTION:

-FAILURE EFFECTS-

END ITEM/LRU/ORU/ASSEMBLY: 

SUBSYSTEM/NEXT ASSEMBLY/INTERFACE:

SYSTEM/END ITEM/MISSION:

CREW/VEHICLE :

FAILURE MODE EFFECTS ANALYSIS/CRITICAL ITEMS LIST

FMEA NUMBER:

ORIGINATOR




PROJECT:

PART NAME:
LRUPART NUMBER: 

QUANTITY:  

PART NUMBER: 
LRU/ORU PART NAME:

SYSTEM:

LSC CONTROL NO:
DRAWING/REF DESIGNATOR:

SUBSYSTEM:

ZONE/LOCATION:
EFFECTIVITY/AFFECT STAGE:

HAZARD INFORMATION:


HAZARD: YES___  NO__

HAZARD ORGANIZATION CODE:

HAZARD NUMBER:


TIME TO EFFECT:

TIME TO DETECT:

TIME TO CORRECT:

FAILURE DETECTION/FLIGHT:

REMARKS:

-RATIONALE  FOR ACCEPTABILITY-

(A)  DESIGN: 

(B)  TEST: 

(C)  INSPECTION:

(D)  FAILURE HISTORY:

(E)  OPERATIONAL USE:

(F)  MAINTAINABILITY:

PREPARED BY:

REVISION:

DATE:





WAIVER NUMBER

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Reliability and Maintainability (R&M) Plan 

	14 Mar 96

	29

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Used to assure proper implementation of R&M quantitative requirements.  Used by program management to verify predictions, allocations, etc., are consistent with program requirements.




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	NHB 5300.4 (1A-1), NHB 5300.4 (1E), NHB 5300.4 (1D-2)



	


	8.  Preparation Information (Include complete instructions for document preparation)




Scope:  Formulate an R&M Plan to serve as a master planning, program definition, and control document to govern the R&M quantitative-related activities required for the project.

Format:  Each quantitative requirement shall be addressed in narrative form and in sufficient detail to describe the philosophy and approach for implementation.  Existing policies and procedures can be used if in total compliance with the requirements stated below.

Contents:  The plan shall identify and define the following as a minimum:


a)  The work to be accomplished for each applicable task.


b)  The time phasing and staff loading involved.

c)  The organizational element assigned responsibility and authority for implementing 

the required task.

d)  Lines of communication between the organizational element responsible for implementing the task and other interfacing organizational elements.


e)  Appropriate NASA-contractor program milestone review points.


f)  Method of control over subcontractor and vendor-related tasks.

g)  The purpose and expected results of each task.  Planned methods for monitoring, assessing, reporting, and taking appropriate action regarding status, accomplishments, and problems.

h)  Specific techniques for allocating quantitative requirements to lower level functional elements of the system, subsystem, assembly, or components.


i)  Specific techniques for making R&M predictions.

j)  The method of data collection and analysis, and plan for ensuring an effective corrective action system.


k)  Data base requirements.

l)  Contents and submittal schedules of the prediction, allocation, assessment, and verification reports.


m)  Means by which demonstration and verification will be accomplished.

SEE SA 285 FOR CHANGES TO THIS DRD

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	EEE PART DATA REQUIREMENTS
	1/27/97
	30

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Define documentation requirements for controlling and qualifying EEE Parts. 



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	X

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	NHB 5300.4 (1D-2)
	


	8.  Preparation Information (Include complete instructions for document preparation)


I.  EEE PART SPECIFICATION 

The specification shall completely describe performance, design, qualification, and quality assurance requirements for EEE parts specified in the end item design.  EEE parts in the end item shall be purchased to a controlling specification.  (Not required where existing JAN-TX and MIL-ER or other existing specifications satisfy NHB 5300.4 (1D-2) for this type documentation.)

The drawings/specifications shall delineate, as a minimum:

1.
A complete identification of the part including generic equivalent, physical, environmental, and performance requirements; quality and reliability assurance requirements including inspections and tests for qualification, acceptance, and lot sampling where required; explicit requirements to be satisfied in accepting parts for use in the contract hardware including 100 percent screen and burn-in; packaging, storage, and handling requirements; traceability requirements; and data retention and submittal requirements.

2.
Where a combination of specifications is used collectively to provide all the above requirements for a single part type, the detail specification (slash sheet, specification or source control drawing, etc.) for that part type shall provide detailed cross-reference to all other applicable specifications.

3.
Each EEE parts drawing/specification shall be identified by a unique number and shall be subject to a formal system of change control.

4.
Seller-originated requirements documents which are incorporated into the part specification by reference shall be submitted along with the part specification in order to facilitate review of the total requirements.

II.  EEE PART QUALIFICATION TEST 

The document will cover each new EEE part qualified by test to its specification.  The test reports shall contain:

1.
Reference to related qualification test plan/description of test.

2.
Sample size, measurements taken, test procedure, sequence, equipment used and acceptance criteria.

3.
Identification of measurements outside acceptable criteria, identification of all failures, failure analysis.

4.
Statement as to successfulness of test, and qualification status of the part.

5.   Reference to the controlling specification to which the qualification is applicable.

III.   EEE PART QUALIFICATION TEST PLAN/ REQUEST 

The EEE Part Qualification Test Request/Plan serves as the vehicle for coordinating approval for expenditure of funds to qualify a part.  The request for part qualification shall include the following.


1.
Part identification and manufacturer.

2.
Application (black box).

3.
Tests required.

4.
Tests not required on the basis of existing data.

5.
Schedule impact.

6.
Part specification.

The Parts Qualification Test Plan shall as a minimum describe the following:

1.
Completed Parts Procurement Drawing/Specification for each part covered by the plan as a separate document.

2.
Detail description of the test.  Where appropriate, refer to MIL-STRD-202, etc., for test methods used.  Where appropriate, identify the facility or agency that will do the test, the equipment to be used, and whether the agency is certified by NASA or the buyer.

3.  Show a detailed schedule of events and show how part qualification meets end item schedules.

IV.  EEE PART APPLICATION AND STRESS ANALYSIS

These data are to verify appropriate departing and stress conditions of EEE parts in design applications

These data shall document the results of EEE parts application and stress analysis reviews as follows:

1.
Determination of electrical upper thermal stresses experienced by parts in their equipment applications and verifications of compliance with derating requirements.

2.     Consideration of functional adequacy and possible sensitivity of parts to specific 
applications.

V.  EEE PART LISTS

1.
The EEE parts list identifies EEE parts used in flight equipment and other contractor, subcontractor, and supplier equipment design applications.   This list should be submitted a minimum of 3 times (PDR, CDR, and at hardware delivery) and should include as a minimum the requested data at the time of each submission.

2.
The following information is to be submitted at PDR and amended as necessary during other requested submissions:


a.
Identification of parts by generic part name, type, and common designator (e.g., 
diode, zener, 1N2970).


b.
Specification control drawing numbers.


c.
Manufacturer's name and production location.  QPL parts also require the 
manufacturer's name.


d.
Quantity used per application.


e.
Component (black box) part number.

3.
The information below with the exception of lot date code is to be submitted at CDR and again with any amendments at hardware delivery. The lot date code documenting the actual parts used in the hardware will be submitted at the time of hardware delivery.


a.
Manufacturer's full part number or complete military part specification if the device is 
on the QPL.


b.
Qualitication status.  This is qualification at the part level, not the equipment level, 
and can be obtained by one of the following methods:

 (1)
Successful qualification testing of the part type to be used (parts listed in MIL-STD-975 or other MIL-SPEC parts procured from qualified product list sources meet this requirement).

(2)
Documented similarity to a part that has been qualified by test.  The similar part must include documents showing it was manufactured by the same supplier, on the same line, with the same processes and technology as the qualified part.

(3)
Successful prior usage in a program with similar or higher reliability requirements.  Available information should include program name, quantity used, estimate of part hours, and documented failure history.

c.
IPAR/NSPAR number for irregular parts.

d.
Any additional lot date code data on specific parts used is to be provided when available.

4.
The following information on the LRU number and each specific serial number used shall be recorded and submitted as the as-built record upon hardware delivery:


a.
Reference designator.


b.
Part number.


c.
Manufacturer's code.


d.
Lot date code/serial number for the specific part installed.

VI.  REQUEST APPROVAL FOR IRREGULAR EEE PARTS USAGE AND WTSC (WET TANTALUM SLUG CAPACITOR) APPLICATION(S)


DEFINITION

Irregular parts:  A part which is deficient in or lacking one or more of the following controls:

1.
Specification

2.
Qualification test to the specification

3.
Traceability

4.
Screen and burn-in

CONTENTS

1.
Irregular parts usage request shall, as a minimum, contain the following information:

a.
Equipment name, function and criticality, component number and serial number, supplier/subcontractor and effectivity.

b.
Subassembly name, number, and criticality.

c.
Part name, type and common designator (closest commercial equivalent), specification part and part manufacturer or parts contained in the as-designed equipment.

d.
Irregular part number, part manufacturer and specification number, part name, part type, common designation (closest commercial equivalent).

e.
Salient differences including SCD reliability and quality requirements and screening and burn-in between design baseline and irregular parts.

f.
Qualification status and basis of qualification of irregular part.

g.
Limited life (yes, no).

h.
Justification for use of the irregular part including technical adequacy.

Where a limited life item is affected, the contractor shall ensure that proper changes are made to limited life control lists.

2.
The request to use WTSC parts shall as a minimum contain the following information:

a.
Complete identification of proposed part.

b.
The intended application of the part.  For WTSC's a circuit diagram, and circuit analysis is required to demonstrate absence of adverse conditions on the WTSC such as reverse bias, ripple current, etc.

c.
Part manufacturer(s).

d.
Other type capacitors which could be used in lieu of the WTSC.

e.
Justification for requiring the part.

f.
Part specification. 

g.
Qualification status and schedule impact if qualification test is required.

FORMAT: Letter with enclosures as appropriate.
	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	QUALITY PROGRAM PLAN
	1/27/97
	31

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To describe how the contractor will ensure compliance with cited quality requirements defining the total quality program from the initial phase throughout the development, fabrication, and delivery of articles of required quality.

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	
x
	Technical
	

	Administrative
	x

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SITE PLANS -  Separate quality program plans, or plan having separate parts, shall be prepared for the contractor's activities at the plant site and at each remote site.

2.  QUALITY PROGRAM PLAN CONTENTS
a.
Charts and narrative statements describing each element of the contractor's organization (e.g., procurement, engineering, reliability, fabrication, test, safety and quality assurance) which implement the quality program and detailed statements of duties, functions, and responsibilities relating to each quality program task.  The plan shall show the relationship of the individual managing the quality program with each element performing quality program tasks, including his authority to control and monitor cited tasks.

b.
Narrative descriptions which describe the contractor's execution and management of each task.  These shall be detailed in terms of when, by which organizations, and by which methods each task will be accomplished.  Applicable contractor policies and procedures shall be referenced in the plan.

c.
Identification of those elements of the planned program which will utilize the contractor's existing quality program documents and operations and identification of those requiring change.  Proposed changes needed to meet cited requirements and the time schedule for implementing such changes shall be delineated.

d.
Manufacturing flow charts indicating the flow of fabrication and assembly operations and related inspection and test points will be maintained at the contractor's facility available for customer representative review.

3.0
QUALITY PROGRAM PLAN FORMAT


The plan shall, as a minimum, encompass the following format with attendant discussions of:

a.
Quality Program Management


1.
Flow charts depicting the contractor's proposed operations


2.
Contractor's organizational and functional charts


3.
Quality status reporting


4.
Relationship with the reliability program


5.
Quality documentation change control


6.
Quality training program

b.
Design and Development Control


1.
Establishment, identification, review, change control, and effectivity of technical documents 
such as specifications, procedures, drawings, fabrication and planning documents, and process sheets defining characteristics and design criteria necessary for procurement, fabrication (including assembly) and inspection and test operations.



2.
Quality support to design review.

c.
Identification and Data Retrieval



1.
Identification control method for ensuring assignment of unique part, serial, and 


lot numbers in a consecutive manner.



2.
Identification list development to ensure that records and the related articles may 

be readily located and retrieval in the event that verification of, or removal of 


articles or materials becomes necessary.


d.
Procurement Controls



1.
Selection of contractor procurement sources.



2.
Procurement document review and control; control of supplier quality programs, 


including how basic technical and detailed quality requirements will be delineated 

to suppliers.



3.
Contractor quality assurance personnel at source, if applicable.



4.
Methods for coordinating with Government personnel for which the Government 


agency elects Government source inspection.



5.
Receiving inspection system including receiving records, supplier rating systems, 

post-award surveys of supplier operations, coordination of contractor/supplier 


inspections and tests, and nonconformance information feedback.

e.
Fabrication Controls


1.
Fabrication operations controls.


2.
Article and materials controls.


3.
Cleanliness controls and procedures; contamination controls, as applicable.


4.
Process controls and procedures.


5.
Workmanship standards.


f.
Inspection and Tests



1.
Inspection and test planning



2.
Test specifications



3.
Inspection and test procedures (These procedures shall insure that Government 


quality




representatives are notified 48 hours in advance of the time articles or materials 


are planned 




for inspection or test).    



4.
End item inspection and test specifications, procedures, and controls



5.
Inspection and test performance controls



6.
Qualification test article controls, requalification, qualification based on similarity, 


procedures, and controls



7.
End item inspection and test reports; end item reinspection and retest



8.
Inspection and test records and data



9.
Contractor quality assurance verification actions prior to, during, and 



subsequent to testing



10.
Nondestructive evaluation (NDE)



11.
Quality program audits


g.
Nonconforming Article and Material Control



1.
Nonconforming documentation



2.
Remedial and preventive action



3.
Initial review dispositions



4.
Material review board




5.
Requests for NASA contracting officer approval



6.
Supplier material review boards

h.
Metrology Controls


1.
Acceptance and evaluation


2.
Article or material measurement processes


3.
Calibration measurement processes


4.
Traceability to NBS


5.
Handling, storage, and transportation


6.
Identification and labeling


7.
Establishment of calibration intervals


8.
Recall system


9.
Calibration records


10.
Environmental requirements


11.
Remedial and preventive action

i.
Inspection status stamp control

j.
     Handling, storage, preservation, marking, labeling, packaging, packing, shipping, 



and documentation package

k.
Sampling plans, statistical planning and analysis


l.
Government property control

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	ACCEPTANCE DATA PACKAGE (ADP)
	1/27/97
	32
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The Acceptance Data Package (ADP) will provide complete documentation at the time of acceptance of the EMU hardware end item.  



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	See Block 8.
	

	8.  Preparation Information (Include complete instructions for document preparation)


REFERENCE:
SN-S-008

Software Data Package Requirements Specification

SN-D-007

Acceptance Package Requirements

ISO 9001

ADP shall be prepared in accordance with the referenced documents as appropriate.

PURPOSE

The purpose of this instruction is to establish the minimum requirements for the ADP delivered with each procured end item, in order that a chronological history of the equipment configuration and quality status will be available at all times.

SCOPE

This instruction provides guidance in establishing ADP requirements for spaceflight and equipment.  ADP will be delivered with each functional end item.

GENERAL REQUIREMENTS

A.  A DD 250/1149 (or other Government recognized “shipper” document, such as JSC Form 290), with quality control validation, will be required for all shipments.  The shipper document will indicate nomenclature, part number, serial number, and quantity of hardware shipped.  Shipping documents will identify any end item shortages, and reference all the applicable waivers.  The shipper will list the ADP as being part of the shipment.

B.  A chronological log of the equipment’s configuration and quality status; along with the DD 250/1149, is the minimum acceptance data that will accompany any shipment of functional hardware.  A JSC Form 772, Functional Equipment Historical Record, or equivalent, will be used for this purpose.  HS Tag SSS0006 will be used for all nonfunctional Hardware or when JSC Form 772 is not required for functional hardware.  This tag will contain, as a minimum, the following information:

1. Acceptable (for its intended use)

2. Identification by part number and serial number

3. Indication of Government acceptance

4. Cleanliness certification

5. Proof pressure loading certification (if applicable)

6. Material certification (if applicable)

SPECIFIC REQUIREMENTS FOR FUNCTIONAL ITEMS

Each ADP will have, as a minimum, the following sections with data as applicable:

A.  Index or Table of Contents
An index or inventory of the ADP contents, along with the brief description of each section.  A negative statement at the beginning of a section is required if no entry is applicable.  For example, if one of the following data requirements does not apply to a particular shipment, the section should be so noted.

B.  Component/Equipment Historical Logs
During the acceptance testing and inspection, a log (JSC Form 772 Functional Equipment Historical Record, or equivalent) will be maintained to continuously document the history of the item or component.  Each log will be chronologically maintained and will account for all periods of time, including idle time and movements of the item.  Entries will be complete and self-explanatory and will reference the test and test results, configuration changes, special inspections, etc.  The local Government Quality Assurance Representative will validate all entries.

C.  Inventory of Serialized Components
A list of “field replaceable” serialized components will be included in the ADP.  The list will contain the following:

1.  Definitions - With respect to the succeeding paragraphs, the following definitions should be used:

a.  End Item - An assemblage of nameplated, serialized components which has an acceptance data package meeting the requirements of the contract and which is shipped on a DD Form 250 to NASA/JSC.  Spare parts and expendable components are not considered as end items for the purposes of this DRD.

b.  Configuration - The end item as defined by a list of identified, part numbered, and serialized components.

c.  Replacement - The process of component changeout, starting with removal of a named, part numbered, and serialized component.  This may be followed by the replacement of either a different component after repair or refurbishment, for example.  Replacement, as defined for purposes of this DRD, would not include changeout of expendable items such as batteries, lithium hydroxide cartridges, or other normally expended items.  Replacement, as referred to in this DRD, would be appropriate for such situations as component failures, updating, or scheduled maintenance.

d.  Component - A subassembly of the end item which bears a nameplate, part number, and serial number.  Screws, washers, shims, lengths of tubing, and housings are examples of items not included as components for the purposes of this DRD.

e.  Authority - The identifying title and number of the working document which is used to effect the actual replacement operation.  Examples of such paperwork are engineering work orders, test preparation sheets, discrepancy records, and material review board actions.

2.  Configuration Record - A form shall be originated which carries a title block at the top of the page which contains the following information:

a.   A descriptive title containing the words “configuration record.”

b.   Words to the effect that NASA/JSC is the end item recipient.

c.   Contract number.

d.   The name of the end item.

 
e.  The end item drawing number

f.  Serial number of the end item.

Named columns shall be provided within which the following information may be recorded:  Component names, part numbers and serial numbers, and a series of boxed spaces (no less than six) horizontally across from each numbered, serialized component listing.  The column overseeing the boxes shall be entitled with words to the effect that this is the replacement column and that the replacement records should be consulted.  As originally filled out, then the configuration record will have entries for all components with appropriate part numbers and serial numbers listed but with no entries in the boxes of the replacement column.  As components are replaced, sequential entries are made in the boxes each time any of the components are removed and replaced.  The sequential numbering is not in any way related to the order of the components or to the number of replacements for any one component.  The first replacement would be noted with a “1” in the first box of that component.  Replacement of another component midway down the page, for example, would result in a “2” being placed in the first box for this latter component.  A repeat replacement of the first component would result in a “3” being placed in the second box for that component, and so on.

3.  Replacement Record - The replacement record form shall have a title block containing the same information as the configuration record.  The columns, however, should be so arranged as to give the following information (horizontally):  replacement number (i.e., corresponding to the entries in the replacement section of the configuration record), part number of the “old” part, serial number of the “old” part, part number of the “new” part, serial number of the “new” part, site where replacement is made, place for QC stamp, date of replacement record columns would be blank.  Referring back to the pervious example, the first component to be replaced would result in filling in of the first horizontal spaces in the columns of the replacement record.  Replacement of the next failed component would occupy the second series of spaces, and repeat replacement of the first component would occupy the third series of spaces, and so on.

4.  Miscellaneous - Use of the replacement record would commence during in-plant end item acceptance testing.  Both the forms should be printed on paper suitable for reproduction (i.e., not a blue-line).  Spaces for entry should be generous to allow for legible printing, as all entries will probably be made by hand in an ADP.

D.  Waivers/Deviations

A list of waivers/deviations will be provided, sequentially numbered or indexed, in order to determine the total number applicable to hardware.  For Government-Furnished equipment, this information may be included in the JSC Form 772, System and Component Historical Record, or equivalent.  Copies of the waivers/deviations will be included in the ADP.

E.  Discrepancy Reports (DR’s)/Material Review Board (MRB) Actions

All MRB actions and open DR’s pertinent to EMU hardware or components being shipped will be provided in the same manner as E. above and included in the ADP.

F.  Record Limited Life/Time and Cycle Requirements

A list of limited items will be included in the ADP and also a list of the critical time/cycle items, including the total time or cycles allowed and a record of the time or cycle used.  

G.  Nonflight or Temporary Installed Hardware

An itemized list of all nonflight or temporarily installed hardware will be provided.  Such hardware will be suitably identified and logged to control the use and final removal.  Serialized streamers will be attached to all nonflight items not requiring physical removal to complete flight installations except when the streamer might damage hardware.

H.  Inspection and Test Procedures and Results

Identification of the final inspection and test procedures performed and a copy of the results thereto will be included in the ADP; i.e., predelivery acceptance (PDA), dimensional inspection, proof loading acceptance test or others, etc.


Acceptance test data sheets are included in acceptance test procedures as an attachment.  One set of the acceptance test data sheets shall be filled out for each contract end item tested.  The completed acceptance test data sheets for an end item shall become part of the acceptance data package of the part.  Contractor to retain completed sheets for items using a Spacecraft Parts Tag (JSC Form 911) or equivalent. 


The acceptance test data sheets shall include, but not be limited to, the following:

a) A heading with the document number, EMU hardware item nomenclature and providing space to record the date, part number, and serial number.

b) Reference the test procedure being accomplished along with acceptable values required.

c) Delineate each step of test inspection to be performed.

d) Columns for entries of initials or stamps, and dates, by the technician performing the step and by contractor quality representative and Government Quality Control (QC).

e) A column to record values experienced, and to indicate if the experienced values are accepted or rejected.

I.  Certification of Compliance

The supplier will include in the ADP a certificate of compliance with the specifications and requirements of the contract.

J.  The following items are normally shipped as part of EMU hardware end items; however, if it is necessary to ship them separately, they will be accompanied by the data specified in the listings below:


PLSS Components
Item 111   SV778895   Primary Oxygen Bottle - Limited Life Data, Pressure Vessel Data


Item 120   SV785844   Dual Mode Relief Valve - Limited Life Data


Item 122   SV767798   CO2 Sensor - Limited Life Data, Calibration Data


Item 127   SV778543   Pump Inlet Filter - Limited Life Data


Item 131   SV769592   Primary Water Tank - Limited Life Data


Item 136   SV769512   Feedwater Pressure Regulator - Limited Life Data


Item 139   SV767796   Temperature Sensor - Limited Life Data



         or



   SV792503


Item 140   SV783850   Sublimator - Limited Life Data


Item 141   SV784943   Gas Trap - Limited Life Data


Item 145   SV785860   Relief Valve and Orifice - Limited Life Data


Item 146   SV787036   Positive Pressure Relief Valve - Limited Life Data


Item 147   SV767704   Negative Pressure Relief Valve - Limited Life Data



          or



   SV785927


Item 150   SV785970   Caution and Warning System - Limited Life Data


Item 112   SV778528   Primary Oxygen Pressure Sensor - Limited Life Data


Item 113   SV778873   Primary Pressure Control Module - Batch Control Data


Item 114   SV767788   Differential Pressure Sensor - Limited Life Data


Item 138   SV767793   Feedwater Pressure Sensor - Limited Life Data

SOP Components

Item 210   SV778880   Oxygen Bottle - Limited Life Data, Pressure Vessel Data

Item 213   SV778475   Secondary Oxygen Pressure Control Module - Limited Life Data, Batch Control Data


Item 215   SV778973   Pressure Transducer - Limited Life Data

DCM Components

Item 330   SV778872   Multiple Connector - Batch Control Data


Item 384   SV771987   Thermal Cover - Limited Life Data

SCU Components

Item 410   SV778872   Multiple Connector - Batch Control Data


Item 420   SV778504   Oxygen Filter and Orifice - Batch Control Data


Item 424   SV784959   Potable Water Filter - Limited Life Data


Item 428   SV771749   SCU Sheath Assembly - Limited Life Data

EEH Components


   SV76790   EEH Sheath Assembly - Limited Life Data

Battery Components


   SV778526   Battery Relief Valve - Limited Life Data

The following components will require data packages containing the information noted:


Item 416   SV767709   Bacteria Cartridge

(a)  Functional Equipment Historical Record (JSC Form 772)

(b)  As-Built Parts list

(c)  Data of Filter Medium Charging and Lot No.

(d)  Shipping Paperwork

(e)  Material Review Documentation


Item 350   SV792291   Electronic Assembly - Full Data Package


Item 385   SV779301   Oxygen, Water Manifold Assembly - Full Data Package


Item 123   SV787994   Fan/Separator/Pump Assembly 

(a)  Functional Equipment Historical Record (JSC Form 772)

(b)  As-built Parts List

(c)  Discrepancy Reports/MRB Actions

(d)  Limited Life Information

(e)  Test Procedures/Results

(f)  Waiver Deviation Approval Request


Item 115   SV778540   Shear Plate Assembly

(a)  Functional Equipment Historical Record (JSC Form 772)

(b)  As-built Parts List

(c)  Discrepancy Reports/MRB Actions

(d)  Limited Life Information

(e)  Test Procedures/Results

(f)  Batch Control Data

NOTE:  These items are interchangeable items and, therefore, when shipped as part of the PLSS, an informational package for each will accompany the PLSS shipment.

	1 DRD Title  
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	AUTHORIZED CHANGE RECORD
	1/27/97
	33 
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide a historical record of authorized changes and their incorporation into individual serialized end items or components. 



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  An ACR (Authorized Change Record) shall be prepared and maintained for each deliverable contract end item or separable component.

2.  Applicable changes to each end item/component shall be entered in the ACR in columns D through H from data presented on a MACR (Master Authorized Change Record) and will be a running lists of all Class I and Class III changes authorized for the particular individual serial number end item/component.  Changes shall be entered on the ACR as MACR’s are received by the organization charged with maintenance of the end item/component ADP (Acceptance Data Package) or manufacturing records (when no AO ADP is required).

3.  Changes incorporated into the end item/component shall be entered into columns I through L by the accomplishing organization with verification being entered in columns M and N by the applicable Quality Assurance/Inspection Agency.

4.  The ACR shall be completed as follows:

a.  End item/component nomenclature from drawing.

b.  End item/component serial number.

c.  Original issue date.

d.  Contract modification authorizing the change. 

e.  JSC CCBD (Configuration Change Board Decision) number authorizing the contract change.

f.  The number of the contractor initiated or responding ECP (Engineering Change Proposal) describing the technical implementation of the change

g.  The engineering release document number which incorporates the change into the drawing for the total change incorporation.

h.  The new dash number generated by incorporation of this Class I change.  For a Class III change enter the top assembly drawing revision letter.

i.  The TPS (Test Preparation Sheet) (Ref. JSCM 5312) or contractor document number which directs implementation of the authorized change into the end item/component.

j.  The initials of the technician (or configuration manager) performing the work.

k.  The date of incorporation.

l.  The latest dash number created by incorporation of the Class I change.  For a Class III change, enter the top assembly drawing revision letter which reflects that configuration.

NOTE
Items “i” through “n” are completed against the related line entry and shall indicate

the latest “AS BUILT” configuration. The latest configuration will always be minus (with open engineering changes) or equal to the “AS DESIGN” configuration. An example is the incorporation of the fourth of four changes authorized but not incorporated against 

a FACI baseline (-01), which, had all changes been incorporated sequentially would 

make the item a “-05.”  In the case above, the item would become a “-05” configuration with the understanding that this configuration is minus or has three open engineering changes. 

m.  The inspector’s stamp who verifies the change was properly and completely incorporated.

n.  The date of verification (if different than block k).

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	CRITICAL DESIGN REVIEW DATA PACKAGE
	1/27/97
	34
	BL3-08-7-03P
nb

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide the documentation for review and analysis to establish a certification baseline of EMU hardware for a Critical Design Review.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021  Rev A
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:  The contractor shall prepare and submit a data package, including a complete documentation list, presenting the specification and drawing requirements necessary in establishing a certification baseline during the Critical Design Review (CDR).

2.  CONTENT:  The data package listing shall include, but not be limited to, the documentation indicated below.  This documentation shall be approximately 90% complete or as otherwise indicated.

a.  Logic diagrams or block diagrams of the system.

b.  Maintenance considerations.

c.  Data establishing compatibility with end item design criteria and end item functional requirements.

d.  Schedule for equipment, fabrication, test readiness review, and testing.

e.  Handling and installation restrictions.

f.  Drawings and associated lists.

g.  Human factor considerations, including safety.

h.  Manufacturing considerations relative to unusual tooling or tolerance requirements.

i.  End item model specification (Part II) completed Specification/Assembly Drawing (S/AD).

j.  Acceptance test plan for EMU Hardware specification items.

k.  Reliability analysis, including math model if required.

l.  Summary of required state-of-the-art improvements.

m.  Test Plan for certification test for EMU Hardware specification items.

n.  Support data requirements and schedules for such items as instruction manuals, maintenance manuals 

o.  Contractor shall provide a list of all parts used in particular end items and their qualification status in the following categories:  Government and Industry Standard Parts, Vendor Parts, and Contractor Designed Parts.  If a part has more than one identification number (contractor specification number and vendor part number), all numbers shall be listed and properly identified.

p.  List of approved suppliers.

q.  Status of JSCM 8080 Standards Matrix as presented for compliance.  Rationale and waivers for noncompliance shall be a part of this package.

3.  FORMAT:  The packages and listing shall be formulated by the top number precedence of the hardware downward  to the last detailed item as contractually applicable.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	MICROFILMING OF ENGINEERING DRAWINGS AND ASSOCIATED LISTS DOCUMENT 
	1/27/97
	35

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To establish the procedure for the microfilming of engineering drawings and associated lists provided by a contractor



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  Prime Contractor Data:  The contractor will provide a 35MM, Type I, Class I, silver halide first generation negative microfilm mounted in an aperture card for all engineering drawings, parts lists, specifications, and engineering changes in accordance with MIL-M-38761 and DOD-D1000B except as defined herein.  A numerical index listing of all submitted aperture cards shall be provided.  When more than one set of aperture cards is requested.  Diazo type microfilm, Type II, Class 2, will be furnished for the quantities.  Data shall be entered on NASA aperture cards by an automated keypunching system or manual typewriter in accordance with the following procedure:

a.  Field One - Proprietary Designation (Column 1) - Do not use.

b.  Field Two - Drawing Size (Column 2) - The drawing size designation letter as specified in standard MIL-STD-2 shall be used.

c.  Field Three - Drawing Number (Columns 3-17) - Enter the documentation drawing number.  When the drawing number is less than 15 digits, leave the columns to the right blank.

d.  Field Four - Code Identification Number (Columns 18-22) - Enter the applicable manufacturer’s identification code number in accordance with federal handbook H4-1.

e.  Field Five - Sheet Number (Columns 23-25) - Enter the documentation sheet number, right adjusted with zeros entered in the unused columns.

f.  Field Six - Revision Letter (Columns 26-27) - Enter the documentation revision letter (or letter and number) of the sheet.  When the revision is a single letter, it shall be entered in Column 27.

g.  Field Seven - Number of Sheets (Columns 28-30) - Field seven is used only for the first sheet of documents.  Enter the number of  sheets of the document, right adjusted with zeros entered in the unused columns.

h.  Field Eight - Frame Number (Columns 31-32) - Enter the microfilm frame number.  A single frame document shall have frame number “01” entered in this field.  The last digit of the frame number of a multi-frame document (a drawing whose complete recording requires more than one frame of microfilm) shall be entered in column 32, right adjusted with zeros entered in the unused columns.

i.  Field Nine - Number of Frames (Columns 33-34) - Enter the number of frames in this field.  Entries shall be made for only the first frame of multi-frame document (a drawing whose complete recording required more than one frame of microfilm) shall be entered in Column 34, right adjusted with zeros entered in the unused columns.

j.  Field Ten - Camera and Roll Number (Columns 35-40) - Do not use.

k.  Field Eleven - Frame Sequence Number (Column 41-43) - Do not use.

l.  Field Twelve - Project (Columns 44-45) - enter EMU project code number - OE.

m.  Field Thirteen - Blank (Columns 46-47) - Do not use.

n.  Field Fourteen - Control Activity  (Columns 48-49) - Do not use.

o.  Field Fifteen - Card Code (Columns 50-51) - Enter the letter A in Column 51.  Do not use Column 50.
p.  Field Sixteen - Security Classification (Column 52) - Enter the applicable security classification code letter as follows:



N - None



C - Confidential



M - Confidential - Modified handling authorized



S - Secret



T - Top Secret



E - Confidential - Restricted data



F - Secret - Restricted data



G - Top Secret - Restricted data



H - Confidential - Formerly restricted data



J -  Secret - Formerly restricted data



K - Top Secret - Formerly restricted data

q.  Field Seventeen - Deck Code (Columns 78-80) - Do not use.

2.  Vendor Data (All Tier Vendors):  The prime contractor shall provide in purchase order(s) or contract(s) to vendors a requirement for preparation of engineering data for all vendor item(s) in specified format, except when the vendor designs or develops an item, as a result of the prime contractor’s purchase order or contract, in which case drawings shall be prepared in vendor format. 

3.  When standard commercial non-repairable items and hardware (such as hinges, locks, light bulbs, resistors, capacitors, tube sockets, hoses, nuts, bolts, and screws) not covered by Military Standards or Industrial Association Standards are used by the contractor exactly as procured from the supplier or manufacturer, Class I data need not be prepared for these parts provided they are described on the assembly drawing concisely with a commercial source.  When the item is not described in accordance with this criteria,  reference shall be made to the item, the supplier or manufacturer’s name, address, part number, and catalog number on the drawings, if the catalog defines the part in sufficient detail to enable the Government to identify and procure the item.  If suitable catalog data is not available, or the manufacturer’s existent drawings does not comply with this requirement, a specification source control drawing shall be prepared for the item.  


When the original drawings are to be furnished at the termination of the contract, or thirty (30) days prior to delivery of the last item unless otherwise stated on the NASA Form 2323, data Requirements List (DRL), none of the original drawings shall be folded, and they shall be shipped flat or rolled.  They shall be shipped FOB (prime or vendor)/subcontractor) origin on U.S. Government Bills of Lading (GBL), commercial bills of lading, or when dimensions and cube size permit, by mailing indicia via U.S. Postal Service.  Mailing indicia and U.S. GBL shall be obtained from the cognizant transportation officer.  All modes of delivery are acceptable except regular railway freight.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	ENGINEERING CHANGE ORDER
	1/27/97
	36
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To establish the policies required for originating and processing ECO’s (Engineering Change Orders) which initiate and change drawings, lists of materials and changes other related released documents which define a product configuration.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021  Rev A
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:  

The contractor shall prepare Engineering Change Orders which shall satisfy the requirements of CSD-SH-021.

2.  CONTENT:

The contractor’s internal control procedures shall act to ensure the following:

a. Changes to engineering documentation defining a product configuration shall be accomplished only by a released ECO.

b. The use of marked drawings, specification/assembly drawings, and/or instructions for fabrication without an approved ECO is prohibited.  Verbal requests for, or authorization of, engineering changes shall not be accepted or granted.

c. An ECO shall be used to effect authorized changes to existing documents and to document change proposals as an Engineering Change Proposal (ECP) to the customer.

d. No more than 10 ECO’s, Class I/II, shall accumulate against a released drawing without a revision incorporating the ECO’s.  Class III ECO’s will not be accumulated.  The drawings will be revised to incorporate each Class III ECO as it is approved.

e. Provide control of ECO’s through initiation and maintenance of an ECO log.

f. Sequential numbering system for ECO and revision control.

g. Documents submitted for changes to existing documents are authorized by an approved ECO, and the required signatures are contained on appropriate documents.

The contractor will determine if a change is Class I, II, or III in accordance with CSD-SH-021.

3.  FORMAT:  The format of the ECO to be used shall contain the following data:

a. Drawing title

b. ECO No.

c. Class of Change

d. Authorizing/affected documents

e. Drawing number

f. EMU hardware Number

g. Material disposition

h. Drawing revision

i. Effectivity - production/retrofit

j. Reason and nature of change

k. Technical description

l. ECP reference, if applicable

m. Customer representative signature and date

The contractor may include data that is required for in-house control.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	ENGINEERING AND ASSOCIATED LISTS DRAWINGS
	1/27/97

	37

	9-BL3-07-703P
b

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To establish the requirements for the preparation or revision of all (Type I) drawings and associated lists provided by a contractor  (Type I drawings shall not be prepared for any end item not being developed by or for the Government).



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021/Rev A, MIL-STD-100B & 1000A
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.
Prime Contractor Data.  The contractor shall prepare a complete set of original engineering drawings in accordance with MIL-D-1000, CSD-SH-021, MIL-STD-100, and as contractually required and specified herein for the end item(s) under contract.  The preparation, change, and format shall be, as a minimum, as defined in the following paragraphs.  Drawings will be designated by NASA as Type I or Type II.

 2
Vendor Data (all tier vendors).  The prime contractor shall provide in purchase order(s) or contract(s) to vendors a requirement for preparation of engineering data for all vendor item(s) in specified format, except when the vendor designs or develops an end item, as a result of the prime contractor's purchase order or contract, in which case drawings shall be prepared in vendor format.

 3
Standard Commercial Parts.  When standard commercial non-repairable end items and hardware (such as hinges, locks, light bulbs, resist capacitors, tube sockets, hoses, nuts, bolts, and screws) not covered by Military Standards or Industrial Association Standards are used by the contractor exactly as procured from the supplier or manufacturer, type I data need not be prepared for these parts provided they are described on the assembly drawing in concise and sufficient detail to enable the government to identify and procure from commercial sources.  When the end item is not described in accordance with this criteria, reference shall be made to the end item, the supplier or manufacturer's name, address, part number, and catalog number on the drawings, if the catalog defines the part in sufficient detail to enable the government to identify and procure the end item.  If suitable catalog data is not available, or the manufacturer's existent drawing does not comply with this requirement, a specification source control drawing shall be prepared for the end item.

 4
Interchangeability Marking.  Engineering drawings required to be furnished for component parts shall be marked to indicate the approved interchangeability or replaceability status.  The engineering drawings to be marked shall be limited to those parts required by MIL-STD-100 to be listed in the interchangeability and replaceability working list (when contractually required).  New part numbers shall be assigned to identify parts which change status; i.e., configuration of end item is improved to a higher degree of replaceability, or from replaceable to interchangeable.

 5
Revisions to Government-Furnished type I Data.  When Type I engineering data exists for the end items being procured, the government will furnish to the contractor either reproducible (microfilm aperture cards, roll microfilm, or paper), nonreproducibles,,  stable material reproductions, or the originals on a loan basis.  When the originals are retained by the Government, all of the revised drawing(s) will be forwarded to the prime contractor, if required.  When the contractor or vendor determines revisions to type I data are required, the prime contractor shall immediately prepare an engineering change request describing the changes required, and forward it to the procuring activity for approval.  If needed, in order to fully describe the change, a marked-up, non-reproducible drawing or sketch shall also be forwarded.  After approval, the contractor shall, when requested, prepare any new or revised drawing that may be required or which results from engineering or manufacturing process changes.  This also applies to those changes that are not covered by Engineering Change Proposal (ECP) action.

NOTE

When revisions are not required, the contractor shall provide

a certification that no deviations have been made from, or 

modifications made to, the engineering drawings 

furnished to the contractor.  If illustrated parts breakdown, 

technical manuals, or technical directives are changed to reflect 

changes that affect engineering drawings, the above paragraph applies.

 6
Drawing Number Assignments.  Each contractor drawing shall be assigned a number by the contractor or vendor and should be recorded to prevent confusion, skipping, etc.  A number once assigned shall never be reused for another assignment but shall be canceled when no longer required.

7
Federal Manufacturers Code.  The code identification number data will be applied by the design activity responsible for the end item delineated on the drawing.

8
Application Information.  Application and next higher assembly information shall be specified on all drawings in an appropriate block near or adjacent to the title block.  Such information may, however, be recorded in list form.  When in list form, it shall be cross-referenced to the applicable drawing.  Top assembly drawings shall indicate "AS ALLOCATED" in the "NEXT ASSEMBLY" column of the application block.

10
Signature Approval.  The signature of the draftsman, checker, and engineer shall be required to indicate the contractor(s) approval.  The Government Design Activity's spaces shall provide NASA approval and authentication.  Responsibility for NASA approval and authentication may be delegated to the NASA plant representative or DCMC.

11
The original drawings shall be furnished at the termination of the contract unless otherwise stated in the contract Data Requirement List (DRL).


a.
Packing the originals shall be Level "C" in accordance with specification MIL-D-1000.

b.
None of the original drawings shall be folded and shall be shipped flat or rolled.  The drawings shall be shipped FOB from the prime or vendor/subcontractor plant on U.S. Government Bills of Lading (GBL), commercial bills of lading, or when dimensions and cube size permit, by mailing indicia via U.S. Postal Service.  Mailing indicia and U.S. GBL's shall be obtained from cognizant transportation officer.  All modes of delivery are acceptable except regular railway freight.

12
The effectivity of drawings and associated lists for vehicle(s), stages, and other hardware shall be indicated as required.

	1 DRD Title  
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	FRACTURE CONTROL PLAN
	1/27/97
	38
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Prevention of structural failure due to crack-like flaws on pressure vessels designated critical to crew or vehicle survival by application of fracture control.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	X

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  Pressure vessels are designated fracture critical.  A pressure vessel is defined as a container for compressed fluid that would release more than 14.250 foot-pounds (0.01 pound equivalent of TNT) based on the adiabatic expansion of a perfect gas to ambient conditions.  The equation to be used for this calculation is:



W  =   Po V            Po         1-  (  
-1

-1                PF            (
2.  A Fracture Control Plan shall be prepared in accordance with SE-R-0006, paragraph 2.4, for all pressure vessels as defined in 1 above.

3.  A Fracture Control Plan for composite pressure vessels metal liners with filament overwrap shall be prepared as follows:

a.
Use the general requirements of SE-R-0006, paragraph 2.4.

b.  In addition, composite pressure vessels shall be designed to have a leakage mode of failure in the liner at maximum operating pressure using fracture mechanics analyses.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	DEVELOPMENT TEST(S) PLAN
	1/27/97

	39

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide the basic outline for definition of tests to be performed on all new or modified EMU hardware necessary to undergo development test and evaluation to be designed by NASA.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:

The contractor shall prepare and submit a development test(s) plan outlining the overall contractual program test planning, including a description of individual test programs, planning factors, objectives, and relative schedules.  This plan shall be in response to development tests requested by NASA.

2.  CONTENT:

The plan shall be submitted in two sections.  The first section, the development test requirements section, include the following for all development testing:


a.
Introduction


b.
Purpose of document


c.
Background (baseline information, prior tests, etc.)


d.
Approach (development only, pre-declared certification, similarity, analysis, etc.)


e.
Test objectives


f.
Test article description


g.
Facility requirements including special test equipment and instrumentation


h.
Organizational responsibilities


i.
Schedule


The second section, the implementation section, can be submitted for each test or collectively, and shall include the following:


a.
Introduction (background, objectives, and product)


b.
Test description (overview and approach, test article definition)


c.
Test profile (environmental, etc.)


d.
Instrumentation (accuracy, calibration, quantity, location)


e.
Data processing (real-time, post-test)


f.
Real-time support responsibilities


g.
Analysis plan (pretest, real-time, post-test)


h.
Identification of hardware


i.
Materials lists


j.
Pass/fail criteria

3.  WAIVER STATEMENT: 
For specific low fidelity testing (such as breadboard DCM), the NASA technical monitor may waiver the requirement for the second section.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	MATERIALS CONTROL AND VERIFICATION PROGRAM PLAN / MATCO

	1/27/97

	40

	9-BL3-08-703P
mmm

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To define the objectives, procedures, logic, and management controls of the contractor’s material control and verification program, and the contractor’s interfaces with NASA necessary in the operation of the plan.




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	SE-R-0006B     NHB 8060.1B



	Program Management Plan


	8.  Preparation Information (Include complete instructions for document preparation)




1.  Materials Control And Verification Plan 
A document shall be provided which defines the objectives, logic procedures, required actions, responsibilities, and management controls the contractor shall use in establishing and maintaining a Materials Control and Verification Program.  The plan shall describe the contractor’s activities involved in the identification, evaluation, documentation, and reporting usage of materials.  It shall define the necessary interfaces with NASA in the operation of this plan.  As a minimum, the plan shall cover the following:

a Contractor’s Organization - Authority shall be assigned to an individual or group who shall be responsible for review and approval of all materials called out on all drawings prior to release and that these materials meet the requirements of the reference documents.

b Materials Identification - Identification and documentation of material used, both in original design and in any change.

c Usage Evaluation - Documentation of material uses and the comparison of test data to establish selection and test requirements.

d Testing - Logic,  procedures, and data documentation for any proposed test program to support materials screening and verification testing.  Any material testing to be performed by the contractor will require prior NASA approval.

e Hazard Removal - Procedure involved in the removal of identified hazards.

f Deviation Procedures - Procedures involved in documenting and approving materials that do not meet the established requirements but are proposed for use in the spacecraft due to lack of replacement materials or other considerations.

g As-Built Control - Procedures involved in assuring that no material hazards are introduced between initial design and operational phase completion.

h Formal Review Procedures - Procedures used to summarize the status of materials to permit certification of acceptability of a given design or a given configuration at NASA designated hardware milestone reviews, such as PDR’s, CDR’s, CARR’s, FRR’s, etc.  The contractor shall have available the following information in support of the end item milestone reviews as applicable:  Standard Materials Worksheet packages, Materials Deviations Summary (Drawings and Drawing Tree), Material Test Data and Usage Rationale Summary, Materials Review Board Action Status, Preliminary Materials Lists, and Final Materials Lists.

i New Technology - Identify areas of new test technology or technique improvement for consideration.

The contractor shall define in the control plan a systematic and continuing program to report and control material use, status, test, evaluation, substitution, and verification.  The final control plan shall be approved by NASA.

2.   Materials Analysis, Tracking And Control (MATCO)
The MATCO system shall provide materials identification, tracking, usage control, and information retrieval related to both as-designed and as-built configurations, including any materials added by process specifications, engineering orders, material review dispositions, or repair actions.

MATCO materials usage evaluation and analysis information submitted for material control verification shall include the following information”

a Materials identification, including the contractor’s material index number, material manufacturer’s name, material designation, and material specification. 

b Materials usage information, including detailed drawing and dash numbers, next assembly drawing numbers, applicable material control requirements, vehicle effectivity, and end item usage quantities.

c Materials information, including materials weight (non-metals), surface area (non-metals), flammability usage evaluation, offgassing evaluation, thermal vacuum stability evaluation, age/limited use life evaluation, stress corrosion evaluation, material/fluid compatibility evaluation, corrosion evaluation, materials supporting documentation, materials test documentation, and applicable materials waivers or deviations.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PRELIMINARY DESIGN REVIEW AND CRITICAL DESIGN REVIEW REPORT
	1/31/97
	41
	9-BL3-08-7-03P



	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide a summary of agreement, action approvals conclusions, and identification design changes resulting from the design review



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	X

	Technical
	
	Administrative
	
	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021, REV. A
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  CONTENT

a.  The design review report shall contain, but not be limited to, the agenda, review topics, Review Item

Disposition (RID) log, a copy of each RID, and minutes of the review meeting.  The report shall also contain summaries of all agreements for future actions, areas of major disagreements, identification of design changes, and conclusions reached during the review.  The review report shall list all documents forming the basis for system criteria, definition of subsystem requirements, and the development of subsystem design.  The conclusions of the review report shall be comprehensive and shall include the approvals issued by the design review board concerning the engineering effort.

b.  The report shall document the rationale for the acceptance and rejection of the concepts considered during the review.

c.  The Critical Design Review (CDR) report, in addition to the above, shall include as a minimum the following:

(1)  Identify the item subjected to the CDR by drawing number, part number, and serial number. 

(2)  The CDR report shall identify in detail the certification baseline of each EMU hardware component

 subject to the CDR. 

(3)  Identification of all approved engineering data (i.e., drawings, specifications, deviations, etc.) required to fabricate the item subjected to CDR.  Any special provisions made during procurement of the item shall be identified. 

(4)   Identification of the physical and functional interface relationship and the interface control document nomenclature (title and number).

(5)  Identification of the applicable EMU hardware or S/AD for the CDR item(s).  This shall include title, revision letter and date, and any other information to exactly define the issue approved at CDR.  

(6)  Date of the CDR and any other pertinent information related to the CDR that would prove of interest in evaluation of the CDR.

(7)  All approved and released Class I engineering changes shall be identified by ECP and ECO number.

2.  APPROVAL:   The design review report shall be concurred upon by the contractor approval authority. 

3.  FORMAT:  The report may be submitted in an outlined narrative form.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PRELIMINARY DESIGN REVIEW DATA PACKAGE
	1/27/97
	42
	9-BL3-08-703P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide the preliminary design documentation for review and analysis of EMU hardware end item specification requirements.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	CSD-SH-021  Rev A
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  The contractor shall prepare and submit a data package, including a complete documentation list, presenting for the PDR (Preliminary Design Review), the specification requirements for EMU hardware end item.

2.  The data package listing shall include, but not be limited to, the documentation indicated below.  This documentation shall be approximately 10-20 design complete.

a.  Prescribed Program Development Plan(s).

b.  End Item Design Criteria

c.  Preliminary Interface Control Documentation.

d.  Model Specification Draft (Part II).

e.  Preliminary Layouts.

f.  Preliminary Schematics.

g.  Preliminary Engineering Analyses.

h.  End Item Functional Control.

i.  Preliminary Diagrams.

j.  Preliminary Charts.

3.  The physical documents shall be in packages prepared in sufficient draft form and listed by the top number precedence of hardware downward to the last expectant component.

4.  The document listing shall provide a contractor signature block to verify the contents and responsible area(s).

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	SPECIFICATION/ASSEMBLY DRAWINGS (S/AD)
	1/27/97

	43 

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide instructions for preparation of S/AD's as to format, organization of date, and approval requirements.  S/AD's contain essentially the same data as EMU hardware end item specifications, but in a more condensed format, thereby reducing document preparation and maintenance.


	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	NASA JSC 07700, Vol. IV and MIL-STD-100

	


	8.  Preparation Information (Include complete instructions for document preparation)




1.  S/AD's shall be prepared as depicted in the following paragraphs:


a.
FORMAT


S/AD's shall be prepared on engineering drawing sheets described in MIL-STD-100.  The first part of the S/AD will be the top assembly drawing.  (If the data normally incorporated in the top assembly drawing extends to more than one sheet, all sheets must be the same size.)  The second part of the S/AD will be the specification and may be of a different size.  If the data in the specification part extends to more than one sheet, all these sheets must be the same size.

b.
ORGANIZATION OF DATA


S/AD's shall conform in general to the drawing standard, except as described herein.


(1)
Top Assembly Drawing



The top assembly drawing shall consist of the following (all references are to MIL-STD-
100):



(a)
Title block (Fig. 7)



(b)
Revision block (Fig. 9)


(c)
Dimensional notes (Fig. 11)


(d)
Application block (Fig. 12)


(e)
Materials list providing configuration dash number, quantity per assembly of subordinate parts/materials, subordinate part numbers, materials standards, name and description, material types, and specification.  When separate parts lists are used as part of the drawing system, this data shall be contained in the parts list and reference thereto made on the first sheet of the drawing.



(f)
Flag notes applying to specific applications or parts indicated on the 


drawing, entered in numerical order.



(g)
General notes applying in general to the assembly or specifying 



applicable documents, procedures, or specifications.


(h)
A three view envelope drawing with all critical dimensions, interface points or other limits as may be required.  This will indicate the ICD(s) affected should any parameter change.  Should incorporation of the three view drawing on Sheet 1 require space allocated to items e, f, and g, the data of these items shall be incorporated on subsequent sheets.


(2)
Specification



The format and requirements of the specification shall be as follows:



1.0
SCOPE




This S/AD establishes the requirements for design, performance, and 


testing of (enter official end item nomenclature).  





(Mandatory statement)



2.0
APPLICABLE DOCUMENTS





Only those documents of the revision indicated hereon apply to the 


extent specified on the drawing.  In case of conflict between the drawing 


and referenced documents, the approved drawing shall take 



precedence. (Mandatory statement)



3.0
DESIGN REQUIREMENTS




This section shall have the following heading:




DESIGN


     DESIGN


APPLICABLE TEST




NOTES


REQUIREMENTS

CERT     PDA     PIA




1.
Design notes shall be in numerical order, provide the 




performance and design requirements as specified by NASA for 



the component/end item. Each parameter which must be verified 



during any of the specific tests indicated in the right hand column 



shall require a numerical entry.  The requirements to be listed 



include, but are not limited to:  





Operational performance




Pressures, flows, outputs (mechanical or electrical) or other 



requirements





Useful life (include:  shelf, operational, limited life items)





Safety requirements





Natural and induced environments





Interface requirements





Reference specifications, documents, standards, etc., as 




applicable within specific requirements





Non-metallic materials, parts, and processes





Electromagnetic compatibility





Corrosion resistance





Riveting, fastening, or other critical assembly data





Identification and marking criteria





Weight







(NOTE)

Entries under the above need not duplicate items which are displayed on other sheets of the drawing unless verification is required as a part of one of the tests.

2.  Enter the specific test requirements where the criteria is to be verified.  Items indicated for certification test are normally those associated with first article verification of design and performance.  Items indicated under PDA and PIA are normally those associated with verification of as-designed vs. As-built configurations, plus those requirements to be reverified, e.g., antenna gain, or output.



4.0
TEST REQUIREMENTS AND PLAN


All testing shall be conducted with 100 percent quality assurance inspection in accordance with the contractor's Quality Plan (add document number).  Verification of data shall be recorded on Test Data sheets.  (Mandatory statement)




This section shall have the following heading:


TEST

TEST REQUIREMENT/
DESIGN NOTE
     PERFORM


NOTE

       PARAMETER

     VERIFIED


 AT





1.  Indicate the test requirement/parameter/method to be used for verification of each design note of Section 3.C.  List as many separate tests as may be required.  Reference may be made to  other approved test documentation if the test data verification is performed by that document,  i.e., MIL-STD-810B, Method XXX.  Provide quantitative data with tolerances, when  applicable.




2.  Provide the design note number of Section 3.0 to be verified and the test(s) at which it is performed.  Test procedures shall be prepared with Test Data Sheets for PDA/PIA tests and ______________ for certification testing.  These procedures shall provide the test performance steps, test setup, allow for insertion of observed data vs. Required data, serial numbers, part numbers, etc., and shall be cross referenced to this section.  (Mandatory statement)






(NOTE)


Section 3.0 (Design Requirements) and Section 4.0 (Test Requirements and Plan) may be combined.  When these sections are combined, the following heading/format for these two sections shall be used:



3.0/ 4.0  DESIGN DATA PACKAGE REQUIREMENTS

DESIGN

DESIGN
         TEST REQUIREMENTS
PERFORM

NOTES
    REQUIREMENTS
        AND PLAN
 

AT      



5.0
ACCEPTANCE DATA PACKAGE REQUIREMENTS




The ADP for each end item shall be initiated at completion of fabrication 
and shall contain:  (list data specified by the contract).  (Mandatory statement)



6.0
PROBLEM REPORTING





Problem reporting requirements are initiated at PDA and extend through 
end item useful life.  Submit to:  (Enter data specified in the contract).  
(Mandatory statement)



7.0
CHANGE CONTROL




Class I and II items are subject to formal change control.



8.0
PREPARATION FOR DELIVERY



CPPHSS (cleaning, preservation, packaging, handling, storage and shipping) requirements shall be indicated.  Reference to a NASA approved CPPHSS Manual which includes the requirements for the end items may be made.  Peculiar requirements should be included herein or provided as a separate portion of the CPPHSS Manual.  These requirements may be the need for special containers, mounting fixtures, or procedures for transportation of dangerous or toxic items by commercial carriers.


9.0
CRITICALITY



State that the end item is a criticality I, II, or III item.  In accordance with the contract or data requirements give the document number for the single point FMEA and critical items list, and the safety hazard analysis; if these are not required, then so state.


10.
SR&QA REQUIREMENTS




State the SR&QA requirements briefly, individually or combined.  Reference may be made to other approved documentation.


Following paragraph 10.0, additional data such as tables may be included to provide a clear picture of requirements.  These may be vibration, natural vs. Induced environments, etc.  Reference to the tables shall be made in the applicable portions of 3.0 through 10.0 above.


Following the last portion of the specification data, include provisions for approval block signatures as indicated below:




PDR





Contractor
-
one space





NASA

-
one space




CDR





Contractor
-
one space





NASA

-
a minimum of six spaces


The CDR approval block shall replace the PDR approval block and be the only approval block on the specification portion.

  2
The "specification data" shall be approved in two steps as follows:


a.
PDR - That data necessary for "design and performance" of the end item shall be approved by the contractor's Program Manager and NASA's PDR Board Chairman.


b.
CDR - The complete specification portion shall be approved by the contractor's Program Manager, the NASA Technical Monitor, CDR Board Chairman, Reliability and Quality Engineering representatives, Configuration Manager, and Shuttle Program Office representative.


c.
The NASA technical monitor shall sign all sheets of the drawing at CDR prior to release.

3
S/AD is a Type I drawing subject to formal change control upon approval.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No.

	STRUCTURAL STRESS ANALYSIS REPORT
	1/27/97
	 44
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The stress analysis report is intended to demonstrate that the structural integrity of the hardware meets the design and certification requirements



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	ISO 9001
	

	8.  Preparation Information (Include complete instructions for document preparation)


1. The structural stress analysis report is a part of the certification process.  The report is intended to demonstrate that the structural integrity of the hardware meets the design and certification requirements.

2. The report should be sufficiently detailed to show that the following have been complied with:

a Proper loads, loading paths, and support locations have been used based on the hardware requirements.

b That materials of construction have been adequately defined.

c Structural attachments, fitting factors, fatigue conditions, fracture mechanics, and stress corrosion factors have been considered.  Note:  Fracture mechanics will be considered for analysis involving pressure vessels only.

d The analytical approach used should be clearly defined, and it should identify all the assumptions made.

e Sufficient sketches should be included to clearly identify the structure being analyzed.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	SYSTEM DESIGN AND PERFORMANCE REQUIREMENTS DOCUMENT
	1/27/97
	45
	9-BL3-08-7-03P
-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The purpose of this document is to provide NASA with a current, integrated statement of the system design and performance requirements.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x 

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	

	8.  Preparation Information (Include complete instructions for document preparation)


1. The System Design and Performance Requirements are set forth in this contract.

2. The initial iteration of this document will set forth the requirements now contained in this contract.

3. The contractor shall maintain this document through the contract period of performance in accordance engineering change orders.

4. This document is intended to provide NASA a current, integrated version of the System Design and Performance Requirements for use as a working tool.  It is not intended to supersede, replace, or otherwise affect in a contractual manner the requirements set forth in the contract, or changes thereto made pursuant to the “changes” clause of the contract.  Accordingly, in the event of any inconsistencies between this document and the contract or changes thereto, the latter shall control.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	CLEANING, PRESERVATION, PACKAGING, HANDLING, STORAGE, AND SHIPPING PROCEDURE
	1/27/97
	46

	9-BL3-08-7-03P
9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide detailed procedures for cleaning, preserving, packing, handling, storing, and shipping all contract hardware end items



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	ISO 9001    MIL-STD-129F



	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  The contractor shall prepare and submit a document containing detailed step-by-step procedures on cleaning, preservation, packaging, handling, and shipping all EMU hardware and related items.

2.  The document shall include, but not be limited to, the following:

a.  Acceptable cleaners and all other items necessary to perform functions of the document, such as cleaning pads, cleaning equipment, protective covers, bags, shipping containers, etc.

b.  Locations to lift items and areas of precaution.

c.  Cleaning requirements and method of verification.

d.  Procedures of cleaning, including disassembly, cleaning, lubrication, and reassembly.

e.  Method of packaging, including folding, protective covers, bags in which to place the equipment, and bag sealing methods.

f.  Method of packing the bagged items in a carrying case.

g.  Documentation to place in the carrying case of each item.

h.  Method of marking in accordance with latest issue MIL-STD-129.

	1DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 



	MAINTENANCE AND REPAIR MANUAL/ ILLUSTRATED PARTS LIST
	1/27/97
	 47
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide maintenance and repair instructions for contract end items.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	

	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  SCOPE:  The contractor shall prepare and submit, to the NASA, a manual covering maintenance and repair of EMU hardware.

The manual shall include, but not be limited to the following:

a A list of special tools, support and facilities equipment, and all other materials necessary to perform maintenance.

b A schedule chart listing the time at which all maintenance is to be performed.  This shall also include inspection for required repair, or maintenance or replacement of parts.

c Conditions of environment in which maintenance is to be performed.

d Detailed maintenance procedures which describe removal, disassembly, type of maintenance or repair, cleaning, reassemble, and reinstallation of all parts or subassemblies (also included shall be points of inspection and notes of caution).

e Illustrated part breakdowns showing the details of the part being worked upon.

The contractor shall prepare and submit to NASA a document which has the complete parts breakdown with illustrations showing all parts included in EMU hardware.
2.  CONTENT::  The document shall include, but not be limited to, the following:

a.  Illustration of EMU hardware with attached list of all assembly part numbers and associated hardware.

Continued breakdown of EMU hardware until all parts are included.  All screws, adhesives, threads, etc., shall be identified.

	1. DRD Title:
	2. Current Version Date:
	3. DRL Line Item No.:
	RFP/Contract No.: 

	SAFETY PLAN
	19 Mar 96
	48
	9-BL3-08-7-03P

	4.  Use: (Define need for, intended use of, and/or anticipated results of data)

	Establishes system safety tasks and activities to identify, evaluate, and eliminate, or control hazards associated with flight hardware and operations.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	
	Technical
	
	Administrative
	X

	SR&QA

	
	
	
	
	
	
	

	6.  References: (Optional)
	7.  Interrelationships: (e.g., with other DRDs) (Optional)

	See “Reference Documents” under item 8 below.
	SMACAR & HR 

	8.  Preparation Information:  (Include complete instructions for document preparation)


Reference Documents:


NHB 1700.1, Volume 1, as revised, "NASA Safety Policy and Requirements Document"


JSCM 1700.1, as revised, "JSC Safety Manual"

MIL-STD-882B,"System Safety Program for Systems and Associated Subsystems

and Equipment, General Requirements for"

NHB 5300.4, 1D-2,"Safety, Reliability, Maintainability, and Quality Provisions for the 

Space Shuttle Program"


JSC 17773, as revised, "Instruction for Preparation of Hazard Analyses for JSC 

Ground Operations"


JSC 17481, as revised, "Safety Requirements Document for Space Shuttle Flight 

Equipment"


NSTS 22254, 
as revised, "Methodology for Conduct of Space Shuttle Program

Hazard Analyses"



NHB 1700.1 (V1-B & V2) “Guidelines for Mishap Investigation”

1.  SCOPE: 

The Safety Plan shall addresses safety policy, applicable documents, task descriptions, products, and processes during the design, development, test, production, and operational phases of flight hardware.  The Safety Plan shall set forth safety tasks, products, and processes.  It serves as a planning and management tool for ensuring safety tasks are performed as an integral part of the design, development, test, production, and operational phases of the end items.  Implementation of the Safety Plan shall assure hazards and their consequences are identified, evaluated, and controlled throughout all phases of the program in accordance with NHB 1700.1 (V1-B), “NASA Safety Policy and Requirements Document,” paragraphs 104, 108, and 310.  Safety Plans are to be tailored for individual safety engineering projects as integral parts of a formal, disciplined system safety program implemented by NASA and the contractor Safety Plan Requirements.

2.  FORMAT and CONTENTS:

1.  Introduction

2.
General.  The Safety Plan shall be documented in narrative format and shall:

2.a
Describe the scope of the project for which the safety engineering activity is to be 

tailored.

2.b
Describe any interrelationships to other contract requirements, tasks and functional 

elements

            including appropriate cross references to minimize duplication.

2.c 
List the contractor and NASA documents which will be applied either as 

directives or as guidance in

            the conduct of the Safety Plan and related system safety tasks.

2.d 
 Identify the system safety engineering requirements, tasks, and responsibilities on an 

item-by-item basis in accordance with the schedule.

3.0
Safety Engineering Organization.  The Safety Plan shall describe:

3.0.a
The system safety organization or function within the organization of the contract 

including charts

            to show the organizational and functional relationships and lines of communication.

3.0.b
The responsibility, authority, and accountability of system safety personnel and other contractor organizational elements (including subcontractors) involved in the system safety effort.  Identify each organizational unit responsible for executing each task.  Identify the authority in regard to resolution of all identified hazards.  Include the title, address, and telephone number of the System Safety Program Manager.

3.0.c
The staffing of the system safety organization for the duration of the project including 

manpower 

loading and qualifications of assigned key personnel.

3.0.d
The procedures by which the contractor will integrate and coordinate the system safety 

efforts. 

 Include methods of dissemination of system safety requirements to action organizations and subcontractors; coordination of subcontractors' system safety programs; integration of hazard analyses; management and engineering reviews; program status reporting; and the identities and charters of any system safety groups.

3.0.e.
The process through which contractor management decisions will be made to include notification and subsequent actions for the following:  critical and catastrophic hazards; corrective actions taken; mishaps or malfunctions; waivers to safety requirements; and program deviations.

3.0.f.
The interfaces between the system safety organization and all other applicable disciplines such as Engineering, Occupational Safety and Health, Reliability, Quality Assurance, Medical Support, etc., at all levels of the project (NASA, contractor, and subcontractor.)

3.1
Safety Project Milestones.  The Safety Plan shall:

3.1.a
Identify safety milestones required to accomplish evaluations of the effectiveness of the system safety effort at critical safety checkpoints (such as design reviews, self-evaluations, operational readiness reviews, audits, etc.)

3.1.b
Provide a contract schedule of safety tasks showing start and completion dates, reports, reviews, and manloading, in relationship to other contract milestones.

3.1.c
To preclude duplication, identify integrated system activities (i.e., design analyses, test, demonstrations, etc.) applicable to the system safety program but specified within other engineering tasks.  Include as part of this section the estimated system safety manpower loading required to accomplish these integrated tasks.

3.2
Safety Requirements.  The Safety Plan shall:

3.2.a
Describe or reference the methods that will be used to identify and apply hazard control requirements and criteria for the design and operation of equipment, software, and facilities, and for procedures covering all phases of acquisition specified in the schedule.  List the safety standards and system specifications which are the sources of safety requirements with which the contractor either is required to comply or intends to adopt as a requirement.

3.2.b
Describe the risk assessment procedures including the hazard severity categories, hazard probability (or frequency) levels, the precedence to be followed in satisfying safety requirements.  State any qualitative or quantitative measures of system safety which the contractor is required to meet, including a description of the acceptable risk levels.  Include system safety definitions  which are in addition to those in JSC documents or are unique to the project covered by the Safety Plan.

3.2.c
Describe the management controls that shall be used to ensure compliance or justify waivers and deviations with general design and operational safety criteria and the closed loop procedures to ensure hazard resolution and control.

3.3
Hazard Analyses.  The Safety Plan shall describe:

  3.3.a
The analysis techniques and format that will be used in qualitative and quantitative analysis to identify hazards, their causes and effects, and recommended corrective actions.

3.3.b
The depth to which each analysis technique will be used within the system, operation, or scenario being analyzed.  This description will include identification of hazards associated with the system, subsystem, components, personnel, support equipment, government furnished equipment, facilities, and their interrelationships in the logistics support, training, maintenance, transportability, operational environments, and phase out or disposal.

3.3.c
The integration of subcontractor hazard analyses and techniques within the overall 

project

            including contractor hazard analyses.

3.3.d
The techniques to be used to establish a single closed loop tracking system.

3.4
Safety Data.  The Safety Plan shall:

3.4.a
Describe the approach for researching, disseminating, and analyzing pertinent 

historical hazard or mishap data.

3.4.b
Identify deliverable data and the level of approval required for customer acceptance.  

Attach a copy of the appropriate sheets from the data requirements list (DRL) of the 

schedule.

3.4.c
Identify safety related non-deliverable data and describe the procedures for 

accessibility by NASA and the retention of data.

3.5.
Safety Verification and Audits.  The plan shall describe:

3.5.a
The verification and audit requirements and procedures for ensuring that the objectives 

and requirements of the system safety program have been adequately demonstrated and implemented.

3.5.b
The procedures for ensuring feedback of safety-pertinent information for management 

and

            engineering review and analysis.

3.5.c
The review procedures established by the contractor's system safety organization to 

ensure safe

            conduct of hazardous tests with particular emphasis on those involving human test 

subjects.

3.6  Training.  Describe techniques and procedures to be used by the contractor to ensure that the objectives and requirements of the system safety program are implemented in training for engineers, test subjects, technicians, operators, and support (including maintenance) personnel.

4.0

Safety Review Process.

4.0.a
The safety process shall be based on the hardware design and development schedule.  Hardware and safety engineers will work all safety issues associated with the hardware.  Safety analysis begins at the hardware’s concept phase and continues through the life cycle of the hardware.

4.0.b
For Prime Contractor integrated hardware items, the safety process will include safety data deliveries to the Prime in support of the Safety Review Panel (SRP) and Incremental Design Review (IDR) flight group schedules.  The Prime will perform the integrated safety analysis for this hardware and present the integrated safety analysis to the Safety Review Panel (SRP).

4.0.c 
For Non-Prime hardware items, phase safety data  packages will be delivered 45 days 



prior to a scheduled SRP meeting.

4.1

Phase 0 Safety Process
A Phase 0 Safety Review may be conducted after the Concept Design Review.  The hardware and safety engineers will identify the applicable safety requirements and estimate the level and amount of documentation needed with a documentation deliverable schedule.  A formal SRP presentation is not required, but may be beneficial for complex hardware items.

4.2

Phase I Safety Process
4.2.a
Prior to the Phase I Safety Review and the Preliminary Design Review (PDR), the hardware and safety engineers will identify all potential inherent hazards, fault hazards, operational hazards and causes for hazards associated with the hardware.  The hazards will then be assessed for severity and likelihood as defined in NSTS 22254 and SSP 30309.  Low severity hazards (category III and lower) will result in documentation in the SAR.  High severity hazards will be identified in the SAR with a formal hazard report written.  Controls for hazards will be employed with preliminary methods identified to verify all hazard controls.

4.2.b
At the PDR, when approximately 10% of the design is complete, all potential hazards, causes and effects will be documented.  Review item discrepancies will be written when safety requirements have not been met or adequately controlled.  The RID board will disposition the RIDs and determine if any design change solution is available.  

4.2.c
Once any changes from the RIDs and other comments have been incorporated, the SAR and HRs will be taken by the hardware engineer and the safety engineer to be reviewed by the ISS SRP or the Shuttle System Safety Review Panel (SSRP).  The ISS SRP and the Shuttle SSRP have final signature authority for acceptance of the hazard reports for the Phase I level of maturity.

4.2.d
The hardware engineer will continue with the design process for the hardware and 


perform the

            necessary iterations of the hazard analysis as the design matures.  

4.3

Phase II Safety Process
4.3.1    The Phase II Safety Review is conducted after the Critical Design Review (CDR) when

          approximately 90% of the design is complete.  

4.3.2
 The SAR and HRs shall be completed so that:

4.3.2.a   All system level, assembly, operational and interface hazards, and hazard causes 



have been

              identified; 

4.3.2.b
 A means for eliminating, reducing, or controlling the risk has been defined and 



implemented; and 

4.3.2.c  Specific verification methods have been finalized.  

4.3.3      The hazard reports will be formally presented during the CDR presentation.  



Verification test

             procedures related to hazard controls and retention rationale will be reviewed as well.  

4.3.4
The RID board will disposition new RIDs and determine if any design change solution is available.  Once any changes from the RIDs and other comments have been incorporated, the SAR and HRs will be taken by the hardware engineer and the safety engineer to be reviewed by the ISS SRP or the Shuttle SSRP.  

4.3.4  The ISS SRP and the Shuttle SSRP have final signature authority for acceptance of the 


hazard reports for the Phase II level of maturity.

4.4

Phase III Safety Process
4.4.a
The Phase III Safety Review is accomplished after the Design Certification Review (DCR).  The safety analysis and safety verification activities should be complete for the hardware to allow safety certification and program management acceptance.  

4.4.b
The hardware engineer, safety engineer, and the appropriate review panel approves the hardware certification report, and signs off the completed safety documentation.  

4.4.c
The hardware engineer is responsible for the technical content, the S&MA engineer verifies the information is correct, and the review panel provides the management signature.

5.0

Appendices
5.1

Safety Analysis Report (SAR):  See data requirements description on “SARs.”

5.2

Hazard Report (HR):  See data requirements description on “HRs.”

5.3        Mishap and Investigation Reports: See data requirements description on “Mishap and Investigation Reports.”

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	MATERIAL REVIEW BOARD RECORDS
	1/27/97
	49 

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To establish minimum requirements for MRB records.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	

	Administrative
	X

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


This Data Requirements Description establishes the type information recorded on MRB report and support documentation associated with the MRB decision.

1.  The MRB shall contain, but not be limited to:

a. A unique and traceable number

b. The nomenclature and identification of the non-conforming article or material.

c. A description of the nonconformance and the required characteristic or design criteria

d. Cause or reason for the nonconformance.

e. Remedial actions taken or recommended.

f. Disposition reference Non-conforming Material Report.

g. Initial Nonconformance Report number, if applicable.

h. Signatures of authorized personnel.

2.  The contractor shall maintain a record of all decisions and support documentation associated with the MRB decision.

3.  The MRB Report shall be prepared and submitted as specified on NASA Form 1106.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	PRE-INSTALLATION TEST/ACCEPTANCE PLAN AND PROCEDURE (PIA)
	1/27/97
	50
	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To define the plan and procedural requirements for pre-installation acceptance of items prior to flight or test.

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x
x
	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	JSCM 5312   ISO 9001 
	

	8.  Preparation Information (Include complete instructions for document preparation)


1.  This DRD establishes the requirements for the preparation of plans and procedures in a format acceptable to NASA which shall contain the inspection and test requirements to ensure that the equipment has not been degraded or damaged due to mishandling or excessive storage life.

2.  The Plan shall provide:

a. Facility Requirements

b. Special tools and test equipment

c. Support Equipment

d. Test philosophy

e. Test objectives

f. Test requirements

g. Test methods

h. Retest requirements

i. Test sequence

j. Acceptance and rejection criteria

k. Failure notification criteria

3.  The Procedure shall provide:

a. Test equipment validation

b. Safety precautions

c. Related operating procedures

d. Test criteria

e. Test setup

f. Test conduct

g. Test data sheets

h. Cleaning requirements

i. Packaging requirements

j. Packaging requirements

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	TEST PERFORMANCE SHEET FOR TEST PROCEDURES
	1/27/97
	51

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To prepare test procedures on TPS forms

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x
x
	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	

	8.  Preparation Information (Include complete instructions for document preparation)


1. This DRD sets forth instructions for preparing test procedures by Test Performance Sheet (TPS), Form 1225 and TPS continuation sheet, Form 1225A (Rev Sep 76).  NASA will furnish these forms to the contractor as required.

2. When a TPS is used in lieu of a formal test procedures document, the following shall be adhered to:  the TPS must by self-sufficient in supplying detailed procedural instructions, test set-up requirements, special test equipment requirements, specifications, tolerances, drawings, sketches, recording of results, test constraint status, etc.  All statements shall clear, brief and concise.  At the conclusion of the test, an engineering evaluation sheet will be added, if required, to interpret the results.

3. The TPS is comprised of five (5) copies.  Distribution will be as follows after test(s) completion and approval:

a) Copy (1) original

Use for test report

b) Copy (2) green

Originator

c) Copy (3) pink

Field Support Engineering Data Center

d) Copy (4) blue

Field Support Engineering Data Center

e) Copy (5) hard copy

Hard copy contractor’s completed work copy

1. The procedures shall be typed on the forms.  A black ball point pen or typewriter shall be used in making entries, and the writer must use sufficient pressure on the pen to ensure a clear impression on the hard copy of the form.  All blocks on the form must have a specific entry or work “none” or “N/A”.  Complete and legible entries are of paramount importance for accurate interpretation and are to be as follows:


Block
Entry

1
N/A


2
Originating organizations will enter document number in order to maintain traceability.  Document numbers will be controlled and assigned by one focal point.


3
N/A


4
Enter the page number and total number of 


pages.


5
Enter date required for completion of test.


6
When it is necessary to modify or change the original TPS, enter the number of the original TPS followed by M-1, M-2, etc.  Blocks 2, 20, and 21 on the modification sheets shall be identical to the original as practicable.  When modification sheets are written, the M-1, M-2, etc., shall be entered in Block 6 of original TPS.


7
Enter contract number as appropriate


8
Part Number and Nomenclature


9
Enter name of Test Procedure.


10
System and/or end item(s) serial number(s) will be 

entered.


11
N/A


12
System nomenclature or end item nomenclature.


13
The “short title” must by concise and descriptive.  Add DRL line item is applicable.


14
See paragraph 2 above.


15
Each step will be initiated by the technician 


performing the test


16
This entry is completed by Contractor Inspection if appropriate and carries the imprint of the Inspector’s stamp and date of completion.


17
NASA JSC Quality Assurance or his designated representative stamps this block, signifying satisfactory completion and acceptance as applicable.


Block
Entry


18
Enter name of person preparing the TPS and the 


date.


19
Requires NASA or DCMC and contractor final 


acceptance stamps.


20 Contractor
Signatures of authorized contractor system engineer(s) and Program Manager.


21 NASA
NASA authorization per telecon.

NOTE:  All blocks of the TPS shall have an entry or the statement “N/A” (not applicable).


	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	TEST READINESS REVIEW (TRR) PACKAGE
	1/27/97
	52 

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To provide documented certification that a certification test article is ready for test



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	JSCM-5312



	


	8.  Preparation Information (Include complete instructions for document preparation)


1
This Data Requirement Description (DRD) establishes the requirements for the preparation of a data package that documents the readiness of the hardware for a certification test and all manned chamber tests.

2
The data package shall be prepared in format presenting the indicated data as follows:


1.0
EMU HARDWARE IDENTIFICATION



1.1
Name



1.2
Part Number (including dash number)



1.3
Serial Number



1.4
Configuration Description Summary

2.0
CHECKOUT SUMMARY



2.1
Checkout Anomalies

List information pertaining to all open checkout and/or inspection anomalies of the following hardware:




A.
Test Hardware




B.
Test Equipment and/or Setup



2.2
Checkout Waivers


List waivers and/or EMU hardware specification changes as a result of the checkout.  List the change request documentation, describe change request, reason for change, and the anticipated effect of the change on EMU hardware performance.


3.0
TEST ARTICLES HISTORY



3.1
Hardware Changes


List any hardware configuration changes since delivery from the contractor.  A brief narrative statement should be provided delineating the reason for the change and stating the verification status.



3.2
Critical Limited Life Items


List information pertaining to all critical limited life items when limited life does not exceed the accumulated time/cycle usage and the expected test usage by a factor of two, include rationale supporting the decision to change or not to change the hardware prior to test.



3.3
Hardware Time/Cycles


Estimate time by hours or cycles to date on the EMU hardware's and summarize any prior significant usage or exposure of the EMU hardware.


4.0
DVT/CERTIFICATION TEST STATUS



Summarize all testing of similarly configured and similar EMU hardware's emphasizing testing accomplished, significant problems, and corrective actions.


5.0
TEST PROCEDURE


Review the test procedure to determine the adequacy of the procedure and the provisions for data recording and verification.


6.0
STATEMENT OF TEST WORTHINESS


The report shall close with a statement of test readiness of the EMU hardware.  It shall be attested by the signature of a representative of the following respective responsible organizations.



6.1
Test Requirements


The CSD Technical Monitor or his designated representative shall be responsible for the adequacy of the test requirements and for the provision of test items of the appropriate configuration.


6.2
Test Article Configuration


The CSD Configuration Management Office or its designated representative shall be responsible for verifying that the materials and parts are in accordance with NASA requirements and that the as-designed configuration shown is correct.


6.3
Discrepancy Reports


NASA Quality Control shall ensure that there are not open DR's on the test articles that constitute upon the test and that the total of incorporated and unincorporated changes equal the "as designed" configuration of the test article.


6.4
Waivers, Anomalies and Design Verification Tests


6.4.1
Waivers
Any waivers or specification requirement changes must be approved by NASA

Reliability prior to testing.


6.4.2
Anomalies and/or Failures


NASA Reliability and CSD Engineering shall be jointly responsible for closing any open anomalies, including failures on the test articles or like equipment prior to testing.  NASA Reliability shall be responsible for determining that there are no open failures on the test hardware or other hardware which are constraints on the test.


6.4.3
Design Verification Tests


NASA Reliability shall ensure that adequate test article Design Verification Tests are completed prior to certification testing.


6.5
Test Procedure


NASA Quality Assurance shall ensure that any deviations from the test procedure are properly documented.


6.6
Test Equipment and Setup


The testing organization shall be responsible for providing the required test equipment, test setup, and operation.

NOTES

Usage of this format at facilities other than NASA/CSD:

a.  
 DCMC shall be responsible for the generation and accounting of discrepancy reports 


(DR's)



 


(paragraph 6.3)

b.
Contractor Quality Assurance shall be responsible for the adequacy of procedures.
(paragraph 5.0)

c.       The Contractor Test Organization shall be responsible for the proper operation of test 

equipment.


 



(paragraph 6.6)

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	WAIVER/DEVIATION REQUEST
	1/27/97
	53
	9-BL3-08-7-3P
bb

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	To submit written requests for acceptance of non-conformances

	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	

	8.  Preparation Information (Include complete instructions for document preparation)


Waiver/deviation requests shall be prepared and submitted to NASA/JSC for review and acceptance of non-conformances.  A waiver is requested to authorize use or acceptance of hardware which does not meet specified requirements.  A waiver is requested after the fact.  A deviation is requested to authorize departure from particular requirements of specifications or related documents.

Each waiver/deviation request shall contain the following as a minimum:

a.  Identification of the request as a waiver request or a deviation.

b.  Equipment name, part number, applicable serial numbers, and function and criticality, and effectivity.

c.  Identification of the requirement to be waived or deviated from.

d.  If applicable, the name, part number, serial number, and function of affected components.

e.  Salient differences between the design baseline and the requested configuration.

f.  Technical justification, including impact, supporting approval of the request.

g.  The contractor’s reliability evaluation of the request.

Affected processing, testing, acceptance, or shipment of applicable hardware shall not proceed until notification of approval of the waiver/deviation.

	1.  DRD Title


	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	Geographical Workforce Distribution Report
	1/29/97


	54
	9-BL3-08-7-03P

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	The intent of this Data requirement is to capture total JSC employment associated with the EMU contract.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	
	Technical
	X
	Administrative
	
	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	None
	None


	8.  Preparation Information (Include complete instructions for document preparation)



	


1.  CONTENT
The Geographical Workforce Distribution Report shall provide the workforce (by Equivalent Person) by state and by program/activity associated with the EMU Contract.  The Geographical Workforce Distribution Report consists of Format A (Total Workforce), Format B (On or Near Site Workforce), and Format C (Off Site Workforce).  See attached formats.   

The Geographical Workforce Distribution Report shall be delivered at the beginning of each Calendar Year.  The data shall be based on a Fiscal Year with last year’s data based Fiscal Year (FY) actuals, current FY data reflecting the operating plan, and next FY data should reflect the POP request.

The units to be reported are equivalent workyears of employment.  Account for all direct, indirect, first and subsequent tier subcontractors including vendors.  The intent is to reflect total employment associated with the EMU Budget.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. 

	SMALL BUSINESS, WOMEN-OWNED SMALL BUSINESS, AND SMALL DISADVANTAGED BUSINESS CONCERN PLAN / REPORTS
	1/27/97
	55

	9-BL3-08-7-03P


	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	Provide NASA with records of the contractor’s mall business and small disadvantaged business concerns subcontracting.



	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	

	Technical
	xX
	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	
	


	8.  Preparation Information (Include complete instructions for document preparation)


1.  PLAN 

The contractor shall submit a subcontracting plan which details the approach that the contractor will use in the attaiment of the manditory contract Small Businesses, Small Women-Owned Business, And Small Disadvantaged Business goals.

Small Socially And  Economically Disadvantaged Business Concerns are defined as organizations owned or controlled by socially and economically disadvantaged individuals, Historically Black Colleges and universities, and minority educational institutions.  “Women-owned small business” shall be defined as a concern which at least 51 percent owned by one or more women, or in the case of any publicly owned business, at least 51 percent of the stock of which is owned by one or more women, and whose management and daily business operation are controlled by one or more women.

2.  REPORT
Small Socially and  Economically Disadvantaged Business Concerns reporting shall be submitted on Standard Forms [SF] 294 and 295) which will be prepared in accordance with the instructions on the reverse of the forms.

In addition the SF295 report shall be supplemnted with the following data: 

a. State the total estimated dollar amount of subcontract awards in accordance with the contractor approved SB/WO/SDB plan. 

b. Provide the total dollars awarded to SB/WO/SDB by the prime contractor.

c. Provide the total dollars awarded by small business subcontractors to SB/WO/SDB.

d. Provide the total dollars awarded by large business subcontractors to SB/WO/SDB.

e. Provide quarterly and cumulative total dollars awarded and percentage of accomplished objective for each category of reporting commencing with contract award.   Add totals of b, c, and d above and divide by total award.

f. Provide a brief description of planned awards for the following quarter to SB/WO/SDB planned

g. objective dollar award.

The SF294 shall be submitted semi-annually as described on the reverse of the form, and SF295 shall be submitted quarterly by the 30th day of the month following the close of the reporting period.

	1.  DRD Title
	2. Current Version Date
	3. DRL Line Item No.
	RFP/Contract No. (Procurement completes)

	MATERIAL USAGE AGREEMENT (MUA)

	1/27/97
	56

	9-BL3-08-03P
-9

	4.  Use (Define need for, intended use of, and/or anticipated results of data)

	For NASA review and approval of all material usages and components which do not comply with contractual specification requirements. 




	
	
	
	
	
	
	

	5.  DRD Category:  (check one)
	x

	Technical
	

	Administrative
	

	SR&QA

	
	
	
	
	
	
	

	6.  References (Optional)
	7.  Interrelationships (e.g., with other DRDs) (Optional)

	See Block 8.



	


	8.  Preparation Information (Include complete instructions for document preparation)




APPLICABLE DOCUMENTS:  

SE-R-0006B, “General Specification NASA JSC Requirements for Materials and Processes.”

MSFC-SPEC-522A, “Design Criteria for Controlling Stress Corrosion Cracking.”

NHB 8060.1B, “Flammability, Odor, and Offgassing Requirements and Test Procedures for Materials in Environments That Support Combustion.”

SP-R-0022A, “General Specification Vacuum Stability Requirements of Polymeric Material for Spacecraft Application.”

JSC-09604/MSFC-HDBK-527, “Materials Selection List for Space Hardware Systems.”

PREPARATION INFORMATION:

1.  SCOPE:   This DRD establishes content, format, maintenance, and submittal requirements for MUA’s

2.  CONTENTS:  The MUA’s shall contain the information required by the NASA approved form (see JSC Form 1466, August 87) applicable block completed.  The form shall be dated and submitted to ES5 with the program/project contract manager’s signature entered in the Program Manager block.  Detailed treatment of the material application, color photographs, sketches, and rationale for usage acceptability shall be submitted to the extent and necessary for evaluation.

3.  FORMAT:  JSC Form 1466 (August 87) is the acceptable format for submittal of MUA data.

4.  MAINTENANCE:  The contractor shall maintain such files as necessary for tracking, reporting status, and traceability of submittals and responses for the MUA provided to NASA.

SECTION J-2

PROGRAM MANAGEMENT PLAN

TBD

SECTION J-3

CONTRACT METRICS 

       Metric






Standard 

Cost Performance 




      Contract Baseline
 

Failure Rates






      TBD

RDR Closure Time
(Days)




     <180

LSS POS
 





     =>90 


SSA POS 






     =>80 


HUT POS






     =>90

Change Proposal Metric (Days)


      
     <60  

Subcontracting Goals




10% of Contract Value
 














Schedule Metrics


PDR






IAW Contract









Baseline



CDR






IAW Contract









Baseline


Certification Complete



IAW Contract









Baseline


Hardware Delivery




IAW Contract









Baseline

1.0  INTRODUCTION

In accordance with the provisions of NHB 5150.7E and FAR 16.404-2, an award fee evaluation procedure is hereby established for determination of award fees payable under this contract.  The fee arrangement outlined in this plan has been established to motivate the contractor to strive for excellence in the quality and timeliness of work, safety, program provisioning, and subcontracting performance. 

All contract costs, with the exception of program provisioning, are subject to a separate cost incentive provision contained herein, and will not be evaluated as part of the award fee process.  

The contractor ‘s performance will be evaluated to insure that activities performed under the contract are well balanced and that a high quality level of performance is consistently maintained.  The payment of any award fee is con​tingent upon compliance with contractual requirements and successful performance as measured against  the standards included in Appendix 1.  The contractor may earn award fee from a minimum of zero dollars to a maximum stated in Clause B.3 of this contract.  Any change in award fee provisions will be implemented via a bilateral modification, except for internal NASA processes and evaluation factors which are established unilaterally by NASA.  Cost and fee adjustments to the contract will be reflected in Clause B.3.

Award Fee evaluations will be based upon subjective (qualitative) and objective (quantitative) analysis of the contractor’s performance for each evaluation period.  Under the provisions of this plan, NASA may evaluate the contractor on any area of performance within the spectrum of the contract excluding costs determined under  the separate incentive provisions.  A significant element of any award fee evaluation shall be the contractor’s demonstrated performance in meeting or exceeding the SOW performance standards.  Metrics have been established under the contract to support an objective assessment of the contractor’s performance (See Section J-3 Contract Metrics).

In addition to the award fee provision, this fee plan contains a separate cost incentive provision which will allow the contractor to earn additional fee should he underrun the contract cost baseline.  Earned incentive fee will be based upon a cost sharing formula identified under Section 5.1 of this plan.  It should be noted that this incentive provision does not apply to any costs associated with Government directed such as program provisioning.  In addition, the incentive provision is subject to an award fee performance gate described under Section 5.2.  

All fees payable throughout of the contract period of performance, including any negative fees, shall not exceed 15 percent of the estimated contract cost (less cost of money) or be less than zero.   

All fees available for the current six month evaluation period are subject to Section 8.0 Fee Reduction for Catastrophic Loss.”

2.0  ORGANIZATIONAL STRUCTURE

The Performance Evaluation Board (PEB) will be established and approved by the Fee Determination Official (FDO) for the contract. The PEB will be comprised of NASA officials who are responsible for establishing specific evaluation criteria will assess the contractor’s performance related to the evaluation factors listed in Appendix 1.  At the end of each six-month evaluation period (as identified in Attachment 2), the PEB will prepare a written report documenting its evaluation which shall include recommendations for an adjective rating and numerical score to be assigned to the contractor’s performance during the evaluation period. This report as well as a PEB presentation will be provided to the FDO for his consideration.  

The contractor may be given an opportunity to present information to the PEB prior to the PEB's making its fee recommendations to the FDO.  The PEB shall consider the information sub​mitted by the contractor and any other information available to the Board and shall submit its evaluation findings and recommendations to the FDO.  

The contractor will be furnished a copy of the PEB's evaluation and conclusions and fee recommenda​tion.  The contractor shall be afforded an opportunity to submit for consid​eration of the FDO (a) proposed evalua​tions or conclusions; or (b) exceptions to the evaluations, conclusions, or fee recom​mendations of the PEB; and (c) supporting reasons for such exceptions or pro​posed evaluations or conclusions.  The contractor’s​ submissions must be made in writing and must be submitted to the FDO within 10 calendar days from the date of contractor’s receipt of the PEB's find​ings and fee recommendation.  The time for making such submissions may be extended at the discretion of the FDO.

After considering information submitted by the PEB, the PEB evalua​tions, conclusions, and fee recommendation; submissions to the FDO made by the contractor, if any; and other pertinent information available to the FDO, the FDO will make an award fee determination for the semiannual period covered by the PEB's fee recommendation.  In the event the FDO has not received a submis​sion from the contractor, the FDO will not make an award fee determination prior to the expiration of the 5‑day period pre​scribed above for contractor submissions unless the contractor has affirmatively indicated, in writing, that no contractor submission will be made.

3.0  EVALUATION PROCEDURES 

All 6-month performance evaluations will be interim pending a final determination at the end of the contract period of performance.  A determination of the performance score and the related dollars earned for each evaluation period will be made by the FDO within 45 days after the end of the period.  Procedures to be followed in monitoring, assessing, and evaluating contractor performance during each period, are described below.

No later than 45 calendar days prior to the start of each evaluation period, the contractor may submit to the Contracting Officer recommended areas of emphasis for the ensuing evaluation period that are within the general factors listed in Section 4.0 of this plan.  Consideration will be given to the contractor’s recommendations; however, it is the Government’s responsibility to establish the specific areas of emphasis for each evaluation period.

No later than 15 days prior to the start of each new six-month evaluation period, the contractor will be notified by the Contracting Officer of the selected areas of emphasis for that period as well as any weightings NASA wishes to specify.  Emphasis will be directed at particular areas under the contract which appear to the Government to be deserving of special attention and will be used in judging the contractor’s performance.  These areas of emphasis may not cover the entire spectrum of performance that will be evaluated in determining award fee scores and dollars earned.  Other pertinent factors included under the contract and general factors bearing upon overall performance will be considered.

The contractor shall receive a mid-point evaluation for each period and at other such times as is deemed appropriate to apprise the contractor of its performance assessment.  These evaluations shall address specific areas where contractor performance requires improvement. 

After the end of each evaluation period, the PEB shall meet to consider all the performance information it has obtained.  At the meeting, the PEB will summarize its preliminary findings and recommendation in the Performance Evaluation Board Report (PEBR).

The contractor may furnish a self-evaluation report within 10 calendar days after the expiration of each evaluation period.  This self-evaluation report shall not exceed 20 pages in length.  The PEB will not submit its recommendation to the FDO until (1) the contractor’s self-evaluation report has been received and considered, or (2) the contractor has provided written notification that a self-evaluation report will not be 

submitted, or (3) the 10-day period provided for submission of the report has expired.

The PEB Chair is responsible for the preparation of the PEBR and will present the findings and recommendation to the FDO.  The report will include an adjective rating and recommended overall performance and safety scores with supporting documentation.  The contractor will be notified by the Contracting Officer of the PEB evaluation and recommended rating and score and will be provided a summary of the PEBR.  The contractor may provide additional information for consideration by the FDO by notifying the Contracting Officer of its desire to do so.  This is an opportunity for the contractor to provide any information which the contractor believes is relevant to its performance and which may affect the FDO’s determination.  Any additional information should be provided to the Contracting Officer within 5 calendar days of contractor receipt of the PEB recommended rating and scores.  This additional contractor information will be provided to the FDO by the Contracting Officer through the PEB Chair.

The FDO will consider the recommendation of the PEB, the PEBR, information provided by the contractor, if any, and any other pertinent information in determining the performance scores.  The FDO’s determination of the scores will be stated in a written Award Fee Determination (AFD).

The Contracting Officer will issue a unilateral modification to recognize the award fee earned by the contractor in accordance with Appendix 1 which includes adjective ratings, as well as, a numerical scoring system from 0 - 100.  Earned award fee dollars are calculated by applying the total numerical score to available dollars.  Notwithstanding the preceding, the contractor will not earn award fee for any evaluation period when the performance score is “poor/unsatisfactory” (less than 61).

4.0  EVALUATION CRITERIA 

Evaluation criteria against which the contractor’s performance will be evaluated are as follows:

QUALITY AND TIMELINESS OF WORK 

SAFETY

PROGRAM PROVISIONING


SMALL BUSINESS GOALS

Weightings for these evaluation criteria shall be identified in individual areas of emphasis letters provided to the contractor 15 days prior to the beginning of the applicable evalua​tion period.  Reference Section 3.0 

The contractor’s performance will be evaluated against the above criteria using the adjective ratings and definitions set forth in Appendix 1.  The adjective rating for each evaluation criterion will be converted to a numerical grade.  The award fee curve in Appendix 3. will be used to convert the numerical grade to the amount of award fee earned.

The above procedure will be followed for each evaluation period.  The evaluation periods and the distribution of available maximum award fee are set forth in Appendix 2.

4.1  EVALUATION CRITERIA DEFINITIONS

a.  Quality and Timeliness of Work 

The contractor’s performance will be evaluated in the following areas:  program management, engineering, design, development, test, analysis, AEA life extension activities, as well as, hardware repair, rework, and refurbishment.  This includes an assessment of the contractor’s performance in the development, analysis and utilization of management data, total available resources, and program controls to effectively accomplish contract requirements.  This will involve the assessment of contractor performance in planning, controlling, and managing Government  property, as well as, contract and subcontract management.  

The contractor will be evaluated against program schedules and key interim milestones, including non-recurring elements such as performance enhancements.

In addition, the contractor will be assessed on the timely submittal and definitzation of change proposals, timely and accurate reporting of performance data; the processing of contract documentation deliverables, and the timely support of the NASA budget process.

b.  Safety

Operational safety is of supreme importance to NASA.  This includes flight safety issues involving the flight crew, potential risks to flight assets, and ground processing safety affecting personnel or facilities.  Consideration will be given to the maintenance of process and product quality at all levels and assumes the implementation of performance measures as an indication of quality.

c.  Program Provisioning

The contractor’s performance will be evaluated in the following areas: cost, field activities, special studies, special tests and supplier supportability and technology obsolescence as well as ISS and Shuttle Program interoperability support for  international partners; manifesting, and scheduling issue resolution; international partner hardware and operational issues; EMU processing contractor issues; unscheduled EVA community meeting support; interface compatibility, and other unplanned EVA related activities as directed.  The contractor’s response time to critical situations will also be evaluated as well as the support of the annual program provisioning baseline negotiations. 

d.  Small Business Goals  

The contractor will be evaluated on its efforts in achieving the contract subcontracting goals.  

5.0  COST INCENTIVE FEE

A cost incentive fee is implemented under the contract to encourage effective contractor cost control.  The contractor’s cost performance will be measured against the total contract target cost and will be payable in accordance with the provisions of FAR 52.216-10 --Incentive Fee.  

If and when the contractor incurs any costs in any of the categories set forth in paragraph (e)(4) of referenced clause, the contractor shall notify the contracting officer of the amount of such cost together with such supporting detail as the contracting officer may reasonably require.  Upon agreement or determination of the amount of such cost, Clause B.3 will be modified by the entry of a new line item titled, “Excluded Costs,” along with the amount of the cost determined or agreed to.  This amount may be increased from time to time in the same manner.  The total resulting amount will be included in the contract total estimated cost, but will not be 

included in the target cost, nor will it be considered in the determination of the Contractor’s incentive fee earning. 

Costs associated with Government directed activities such as program provisioning, shall not be subject to the cost incentive feature of the contract.  The contractor is required to account for such costs to support the computation of the earned incentive fee for each evaluation period.   

The target cost for cost incentive fee purposes is found in Clause B.3.  The maximum fee available on this contract is reflected in Clause B.3.  There is no maximum cost incentive fee identified in Clause B.3 since the maximum cost incentive fee is flexible.  The cost incentive fee at target is found in Clause B.3.

All fees payable under this contract, including any negative fees, shall not exceed 15 percent of the estimated contract cost (less cost of money) or be less than zero.

5.1  INCENTIVE SHARING ARRANGEMENT

The Contractor may share in cost overruns/underruns to target cost as follows:

a.  Underrun to Target Cost

The Cost Incentive Fee payable under this contract shall be the target fee increased by  $.30 cents for every dollar that total allowable cost subject to the incentive is less than target cost. 

b.  Overrun to Target Cost

The Cost Incentive Fee payable under this contract shall be the target fee decreased by $.30 cents for every dollar that the total allowable cost subject to the incentive is greater than the target cost.  

5.2
AWARD FEE GATE

In order to qualify to earn a cost incentive fee in a given evaluation period, the Contractor must achieve an overall award fee score of at least 78 (SA 377).  If the contractor has earned incentive fee for a period and has not received the minimum award fee score for that period, the amount of incentive fee that the contractor would have otherwise earned will be forfeited.  Failure to qualify to receive a share of the underrun in a particular period does not prevent the Contractor from achieving a share of the projected underrun in other periods wherein the award fee gate is met.

5.3
PROVISIONAL PAYMENT OF COST INCENTIVE 

Provisional cost incentive evaluations will be conducted in conjunction with the award fee evaluation periods indicated in Appendix 2.  These evaluations will determine the amount of provisional cost incentive fee earned for the period based upon an underrun to the contract cost baseline.  The basic tool to be used to determine the payment of provisional cost incentive fee based on underrun to target cost, or to reduce fees based on overruns to target cost, is contract earned value report. (Reference DRD No. 3)  

In the event the Contractor does not meet an award fee gate indicated above for any evaluation period, the contractor shall forfeit all cost incentive fee for the period.   If for any reason, the assessment by the Contacting Officer related to missed award fee gates identifies that the Contractor has been overpaid, the Contractor will repay the Government within 30 days.

Pending an interim determination of the amount of provisional cost incentive earned for a 6-month period, a portion of the available cost incentive fee for that period will be provisionally paid to the contractor on a monthly basis.  For the first two evaluation periods, the portion paid will be 70 percent of the current period’s available amount.  For all evaluation periods after the first two, the provisional payment will be based on an average of the two preceding periods.  The provisional payment shall never exceed 80%.  The amount of provisional fee which may be paid monthly in any evaluation period shall be prorated equally to the number of months in that period.

Should, at any time, the Contracting Officer determine that the contractor will not achieve a level of performance commensurate with the provisional rate, such rate may be reduced or discontinued.

The Contracting Officer shall notify the contractor, in writing, if it’s determined that a reduction or discontinuance is to be made.  

5.4
TARGET FEE

The total target fee is delineated in Clause B.3.  

6.0      AWARD FEE LOOK BACK PROVISION    

All 6-month award fee determinations shall be provisional pending a final fee determination which will be made at contract completion.  The final award fee determination will be based upon the contractor’s overall performance throughout the basic contract period of performance and any option period if exercised by the Government.  At the conclusion of the last award fee period, the FDO shall assess the contractor’s overall performance under the contract in accordance with the award fee procedures contained herein.  At the discretion of the FDO, the final determination may be based upon either an evaluation of individual periods or an overall assessment of the contractor’s performance.        

The determination of the amount, if any, of any such adjustment shall be made on an assessment of the contractor’s total performance, as reflected in a final program audit, for the work covered by the contract period of performance.  This  assessment shall be  based on the criteria set forth in paragraph 3.0.  In the event the FDO, based upon information provided by the PEB and oth​erwise available, preliminarily determines that the contractor’s total performance warrants an adjustment, the contractor will be so notified and advised of the basis upon which such preliminary determination has been made.  The contractor may, within 2 weeks after receiving such notification, provide the FDO any information considered relevant to the Total Performance Fee Deter​mination.  Any such information will be considered by the FDO, together with all other available, pertinent information, in making any adjust​ment as contemplated by this para​graph.

7.0   COST INCENTIVE DETERMINATION 

All cost Incentive fee shall be provisional pending a final fee determination which will be made at contract completion.  At the conclusion of the contract the contractor’s overall cost performance will be assessed in accordance with the cost incentive procedures contained herein.  The amount of actual cost underrun, if any, will be allocated to each of the award fee periods based on the actual cost profile  experienced by the contractor.  If the contractor has met the award fee gate requirement for any period, he will earn the corresponding incentive fee based upon the share line indicated in section 5.1 above.  If the contractor has not met the award fee gate for any award fee period and has experienced an underrun, he will forfeit any incentive fee that he would have otherwise have earned for that period. Failure to qualify to receive a share of the underrun In a particular period does not prevent the contractor from achieving a share of the projected underrun in other periods wherein the award fee gate is met.

In the event the parties are unable to agree on amounts to be so allocated, the Contracting Officer will determine the amounts. 

8.0
FEE REDUCTION FOR CATASTROPHIC LOSS

All fees (award & incentive) available for a 6-month evaluation period are subject to a fee reduction assessed in the event of loss of life of a crew member when such loss is caused by the acts or omissions of the Contractor in performance of effort under this contract.

Appendix 1

EVALUATION SCALE

ADJECTIVE            RANGE OF 

  RATING        
 POINTS     


   DESCRIPTION

Excellent

100 - 91
Of exceptional merit; exemplary performance in a

timely, efficient manner; and economical manner,     very minor (if any) deficiencies with no adverse effect on overall performance

Very Good

90 - 81

Very effective performance; fully responsive to 

contract requirements accomplished is a timely,

efficient, and economical manner for the most part;

only minor deficiencies.

Good


80 - 71

Effective performance; fully responsive to 

contract requirements; reportable deficiencies, but   with little identifiable effect on overall performance.

Satisfactory

70 - 61

Meets or slightly exceeds minimum acceptable

standards; adequate results; reportable deficiencies with identifiable, but not substantial, effects on overall performance.

Poor/

Unsatisfactory
60 - 0


Does not meet minimum acceptable standards in

one or more areas; remedial action required in one

or more areas; deficiencies in one or more areas

which adversely affect performance.

 Appendix 2

Ref. SA 414
AWARD FEE EVALUATION PERIODS AND DISTRIBUTION 
This Award Fee page jumps off of SA 413
	
	Date
	Program
	Non-Program
	Total
	Award Fee

	Period
	
	Provisioning
	Provisioning
	Award Fee
	Earned

	
	
	
	
	
	

	1 
	10/1/97-03/31/98
	$553,016 
	$176,930 
	$729,946 
	$635,053 

	2 
	04/01/98-09/30/98
	$440,684 
	$214,100 
	$654,784 
	$582,758 

	3 
	10/01/98-03/31/99
	$483,419 
	$284,120 
	$767,539 
	$667,759 

	4 
	04/01/99-09/30/99
	$723,902 
	$293,983 
	$1,017,885 
	$865,202 

	5 
	10/01/99-03/31/00
	$655,370 
	$230,069 
	$885,439 
	$726,060 

	6 
	04/01/00-09/30/00
	$580,880 
	$236,340 
	$817,220 
	$572,054 

	7 
	10/01/00-03/31/01
	$583,411 
	$198,044 
	$781,455 
	$625,164 

	8 
	04/01/01-09/30/01
	$536,699 
	$446,517 
	$983,216 
	$806,237 

	9
	10/01/01-03/31/02
	$735,270 
	$625,416 
	$1,360,686 
	$1,238,224 

	10
	04/01/02-09/30/02
	$687,732 
	$640,493 
	$1,328,225 
	

	11
	10/01/02-03/31/03
	 $            -   
	$595,905 
	$595,905 
	

	12
	04/01/03-09/30/03
	 $            -   
	$570,070 
	$570,070 
	

	
	Base Period Total $5,980,383 
	$4,511,987 
	$10,492,370 
	
	

	
	
	
	
	
	

	
	 
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	Option Period 3
	
	
	
	

	13
	10/01/03-03/31/04
	 $            -   
	$451,247 
	$451,247 
	

	14
	04/01/04-09/30/04
	 $            -   
	$451,249 
	$451,249 
	

	
	
	
	
	
	 

	
	Total
	$0 
	$902,496 
	$902,496 
	

	
	
	
	
	
	

	
	Total Award Fee
	$5,980,383 
	$5,414,483 
	$11,394,866 
	

	
	
	
	
	
	

	
	
	
	
	
	


Appendix 3

AWARD FEE PERFORMANCE

                  POINTS             ADJECTIVE GRADE RANGE
% OF FEE



100
 100.0



99
99.0


98
98.0


97
97.0


96

96.0


95
EXCELLENT
95.0


94
94.0


93
93.0


92
92.0


91
91.0


90
90.0


89
89.0


88
88.0


87
87.0


86
VERY GOOD
86.0


85
85.0


84
84.0


83
83.0


82
82.0


81
81.0

                                                                   


80
80.0


79
79.0


78
78.0


77
77.0


76
76.0


75
GOOD
75.0


74
74.0


73
73.0


72
72.0


71
71.0


70
70.0


69
69.0


68
68.0


67
67.0


66
66.0


65
SATISFACTORY
65.0


64
64.0


63
63.0


62
62.0


61
61.0


60 OR BELOW         UNSATISFACTORY
       0

Ref. Mod. 

11







1.  
2.  
3.  
4.  





























































































6.  































































































































































1. 
2. 
3. 
4. 
5. 

6. 

7. 

8. 

9. 

10. 

11. 

12. 

13. 

14. 

15. 

Ref. SA 11
PPWD No. 98-01
TITLE                                       EMU FIELD OPERATIONS






ESTIMATED COST                  $6,942,764

DATE ISSUED 
October 1, 1997

COMPLETION DATE
September 30, 1998

WORK DESCRIPTION 


I.
PROGRAM MANAGEMENT FOR SHUTTLE EMU/EVA DEVELOPMENTAL



AND OUT OF FAMILY FIELD OPERATIONS

1.  Manage EMU/EVA developmental/out-of-family field program.

2.  Maintain financial control and contract administration.

3.  Allocate resources based on program requirements.

4.  Establish and maintain task schedules.


5.
Manage and administer plans for travel, materials and other direct



costs.


II.
EMU/EVA EQUIPMENT LOGISTICS/BONDED STORES/VAX



SOFTWARE MAINTENANCE


1.
Provide Bonded Stores transactions and Logistics for controlled EMU/EVA hardware and related equipment.


2.
Maintain accountable property inventory control.


3.
Provide purchasing capability for purchases through GSA.


4.
Provide necessary VAX / Oracle Data Base maintenance required on a periodic basis to update user screens, adjust data storage size allocations and provide software modifications to meet new requirements.  


III.
EMU DATA AND CONFIGURATION MANAGEMENT


1.
Maintain Data Center records and prepare Test Readiness Review (TRR) packages for EMU/EVA development tests.


2.
Maintain "Update and Distribution System" for CTSD EMU/EVA equipment Standard Procedures and drawings.


3.
Maintain TPS, DR, DRL and drawing files.


4.
Maintain EMU flight configuration management system for CTSD assigned EMU/EVA hardware.


5.
Process and track technical changes (CCBDs/ECOs), failure closures, certifications/test plans and reports.


6.
Maintain flight hardware limited life item data and tracking, Yellow Tag Notices (YTNs) and Service Instructions (SIs) for LSS and SSA CEIs assigned to CTSD.


7.
Facilitate paper flow (RDRs, PDs, CCBDs, ECs) and problem resolutions including CRM tasks.


IV.
EMU AND RELATED EVA HARDWARE DEVELOPMENT


1. 
Incorporate ECs (Engineering Changes)into CTSD assigned EMU/EVA hardware.


2.   Perform extended life testing and analysis.


3.   Perform EMU/EVA equipment certification testing.


4. 
Generate and implement required DR dispositions on CTSD assigned EMU/ EVA hardware.

5. 
Perform necessary CEI replacement, adjustment and retest.


6.   Provide engineering for EVA developmental activities at NASA NBL facilities, on NASA zero G  aircraft and at other facilities as directed by NASA.


7. 
Provide engineering for EMU engineering/test activities related to DTOs. 


8. 
Perform other EMU/EVA development tasks as defined by the Subsystem Manager.


9. 
Identify space suit size requirements and verify assembly size.


 10.  Design, develop, fabricate and test developmental EMU/EVA related

               equipment.


 11.
 Fabricate, test and checkout limited use developmental hardware for flight

               as related to EMU/EVA designs.


V.
STS EMU MISSION MANAGERS

1.
Provide day-to-day EMU and EMU related scheduling, coordination and technical oversight for the assigned STS mission(s).  This includes oversight for technical changes (CCBDs/ECOs), failure closures, certifications, test plans and reports and support of FRR, V1103 testing and ETA vacuum runs.


2.
Perform as single point of contact for all STS mission specific EMU/EVA issues between CTSD, the NASA Project Office, MOD, HS/WL Mission Point of Contact  MPOC), ILC Dover, Boeing FEPC and other working partners.


3.
Support Technical Program Reviews including the preparation of the EMU FRR presentation.


VI.
ENVIRONMENTAL, HEALTH AND SAFETY (EH&S)

1.
Maintain EH&S Plan


2.
Support the CTSD Facility Manager for EH&S issues.


VII.
EMU AND EVA OUT-OF-FAMILY TECHNICAL OPERATIONS

1.
Review proposed engineering changes for technical content and hardware/mission effectivity.


2.
Maintain effective communications between Field Sites, HS Windsor Locks, ILC Dover and NASA JSC, and  KSC.  Provide interface coordination between Boeing FEPC, HS/WL, ILC, and CTSD on out-of-family tasks and problems.


3.
Coordinate failure analysis activities between HS/WL, ILC-Dover and NASA, including preparation of  field failure reports.  Review FIAR/RDR corrective actions.


4.
Review FEPC EMU Authorized Stowage List and Short EMU drawing for accuracy of configuration. 


5.
Coordinate preparation and review of CCBDs.  Process RDRs, YTNs, EC/ECOs and program provisioning work descriptions.


6.
Review and process WSTF test requests and MUAs.


7.
Provide expertise to Boeing FEPC when non-routine processing problems are encountered (corporate memory, technical consultation).


8.
Initiate new processing requirements and procedures to implement failure analysis corrective actions.


9.
Participate in the NASA Alerts review process and identify potential impacts.


10.
Provide review input of NASA procedures, specifications as required.


11.
Provide assistance to NASA and prime contractors in resolving shuttle vehicle interface (problems) and establishment of Interface Control Documents (ICDs).


12.
Provide retrofit capability for all delivered hardware to the latest configuration.  (At FEPC as directed).


13.
Perform confidence testing of new and rebuilt flight hardware.


14.
Prepare and update flight hardware ground test procedures in accordance with DRL 32 and 63.


15.
Attend meetings and provide technical expertise as directed by NASA.


16.
Provide technical review of new and changed BAO-FEPC test and operation procedures.


17.
Review Boeing FEPC initiated performance related EMU DR dispositions.


18.
Coordinate maintenance of FEMU-R-001 per DRL 80.


19.
Provide status reports, performance evaluations and presentations on tasks as directed by NASA. 


20.
Provide technical expertise for purchasing decisions and provide purchasing capability for non-GSA purchases.


21.
Provide PAO presentations as directed by CTSD.


22.
Perform materials review prior to each vacuum chamber test.


23.
Perform other tasks as defined by the Subsystem Manager or COTR.


24.
Participate in the verification of EMU flight readiness for each mission including support for the EMU FRR presentation and monitoring of KSC V1103 testing.


VIII.
LABORATORY AND TEST EQUIPMENT MAINTENANCE


1.
Maintain GSE configuration management system (CTSD).


2.
Review Boeing FEPC CCOs/ECMs for safety and upgrade issues/incorporate changes as required.


3. 
Perform EMU GSE maintenance, test, servicing, and calibration.


4. 
Maintain CTSD EMU related labs and hardware.


5. 
Update technician certification and maintain Cert data.


6. 
Identify requirements for additional GSE and GSE spares as required.


7. 
Fabricate and maintain test equipment as directed.


8. 
Generate and update GSE documentation (drawings, FOMTS&Cs, hazard analyses, non-metallic materials log sheets and special GSE procedures).


9.
Maintain Tool Crib for tools and expendables used for EMU/EVA development and out of family problem resolutions.


IX.
MISSION EVA OPERATIONS


1. 
Maintain a generic Mission Operations Plan and generate mission specific appendices which describe the real-time EVA mission related tasks, processes, and staffing information.


2.
Provide real-time EVA mission related engineering and technical capabilities required to monitor EVA hardware performance and recommend corrective actions for anomalies or changes to the original mission plan.


3.
Provide assistance to NASA and vehicle contractors for the preparation of flight checkout and flight maintenance procedures.


4.
Maintain the CTSD EVA Operations Room.


X.
SPACE SUIT ASSEMBLY SUBSYSTEM MANAGER


1.
Provide day-to-day engineering and technical oversight/direction for the EMU SSA program.


2.
Act as single point of contact for all SSA issues between NASA and plants and within NASA divisions.


3.
Review/approve technical changes (CCBDs/ECOs), failure closures, certifications/test plans and reports.


4.
Support Technical Program Reviews.


XI.
SPACE STATION EMU RELATED EVA DEVELOPMENT


1.
Identify space suit size requirements and verify assembly size.


2.
Perform space suit component assembly, test, checkout for manned use, and  disassembly.


3.
Perform space suit repairs, maintenance and modifications.


4.
Provide manpower and expertise for EVA development activities at NASA NBL facilities, on NASA zero G aircraft and at other JSC and remote facilities as directed by NASA.


5.
Prepare test reports summarizing test result of activities.

6.  Provide technician manpower and expertise for the development, maintenance, testing and evaluation of EVA equipment utilizing Space Shuttle Program designs and equipment.


XII.
SPACE STATION EMU TECHNICAL COORDINATION 


Provide technical coordination and support to identify and resolve issues

    relating to use of the EMU on Space Station.  Tasks shall include the following:


1.
Defining EMU provisioning guidelines (on orbit hardware quantities and stowage locations) required to support Space Station missions.


2.
Ensuring compatibility and interoperability between the EMU and the Russian Orlan Space Suit, and the EMU related EVA Tools and Aids.


3.
Identifying EMU to Space Station interfaces and EMU to Russian or EMU related EVA Tools and Aids interfaces, and support preparation of ICDs.


4.
Defining requirements, procedures and support hardware (e.g., fixtures for dry-out of crew worn undergarments) for on orbit EMU maintenance, trouble-shooting and servicing, including microbial control.


5.
Identifying new and revised ground processing requirements for EMU items for Space station.


6.
Maintaining cognizance of Space Station schedule milestones so as to ensure that EMU hardware development, certification and production supports Space Station program needs.

7.
Performing test planning, scheduling and coordination activities required to conduct system level certification and confidence tests of the EMU in support of Space Station


8.
Performing test planning, scheduling and coordination activities required to conduct system level certification and confidence tests of the EMU in support of Space Station.  

XIII.
SPACE STATION EMU RELATED EVA DEVELOPMENT


1.
Develop, fabricate, maintain, test and evaluate EMU related EVA hardware and EMU and ancillary equipment.


2.
Process and deliver test ready EVA hardware for developmental activities at NASA NBL facilities, on NASA zero G aircraft and at other facilities as directed by CTSD.


3.
Prepare test reports summarizing test results of activities. 


4.
Administer Bonded Stores/Logistics for non-EMU logistics tasks. 


XIV.
EMU RELATED EVA DEVELOPMENT

1.
Provide engineering and technical support for in-house development, testing and evaluation of EVA hardware and related GSE and ancillary equipment. 


2.
Provide skilled manpower for the fabrication/sewing of extravehicular thermal crew protection development hardware.


3.
Purchase Enhanced SSA Hardware for CTSD as designated budget is allocated.


XV.
CREW ESCAPE EQUIPMENT EVA PRESSURE SUIT CONFIGURATION 
MANAGEMENT

1.
Generate, update and maintain the CEE MACR.


2.
Generate CEE ACRs and maintain for CTSD hardware.


3.
Generate, process and track CEE Configuration Change Orders (CCOs).


4.
Process and track CEE CCBDs.



5.
Review CTSD TPSs for configuration impacts to CEE.



6.
Maintain computer data base and software for CEE configuration applications.


XVI.  EMU RELATED EVA DEVELOPMENT

1.  Develop, fabricate, maintain, test and evaluate EVA hardware/equipment



and EMU and ancillary equipment.


2.  Process and deliver test ready EVA hardware for developmental activities at

                    NASA WETF facilities, on NASA zero G aircraft and at other facilities as

                    directed by CTSD.


XVII.  EMU RELATED EVA TOOLS DEVELOPMENT

1.
Provide engineering for the development, fabrication, testing and certification of EMU related EVA tools and payload interface activity.


2.
Coordinate preparation, review and NASA approvals of CCBDs for EMU  related EVA Tools.


XVIII.  EMU/EVA RELATED SOFTGOODS FABRICATION


  1.  Provide EMU/EVA softgoods for CTSD development, training and flight



hardware as related to the EMU EVA activities.


XIX.   ROBOTICS EVA EQUIPMENT LOGISTICS/BONDED STORES/VAX     
           SOFTWARE MAINTENANCE


1.
Provide Bonded Stores transactions and Logistics for controlled Robotics/EVA hardware and related equipment.


2.
Provide necessary VAX / Oracle Data Base maintenance required on a periodic basis to update user screens, adjust data storage size allocations and provide software modifications to meet new requirements.

XX.  EMU MISSION INTEGRATION

1.  Conduct Technical Interchange Meetings with Russian counterparts.

2.  Maintain the EMU EVA design and verification requirements for

     STS-MIR experiments.

3.  Coordinate weekly Russian telecons and resolve EMU EVA related


 technical problems.

4.  Define mission EMU EVA requirements to meet STS-MIR / ISS

     objectives.

5.  Define EMU hardware requirements for assigned missions.

6.  Develop EMU related EVA milestone schedule requirements in

      support of mission critical objectives.

7.  Conduct EMU EVA IPT meetings to comply with mission objectives.

8.  Present safety hazard analysis and flight readiness reviews to EVA

     CCB.

XXI.  INTEROPERABLE HARDWARE
1.  Determine need and feasibility of new or modified EMU interoperable

     hardware based on one suit per increment ISS crews.

2.  Define requirements for total inventory (including types, quantities,

and schedules) of EMU interoperable hardware to be produced for the ISS (Class I and III).

3.  Perform EMU related fit checks in U.S. and Russia of OTA, UFR,

MUT, Tool Carrier interfaces with Russian counterparts and hardware.

4.  Interface directly with XA Integration and Operations office.

5.  Provide for one trip to Russia in support of EMU interoperable

     activities.

XXII.  INTERFACE CONTROL DOCUMENTATION

1.  Develop, update, and maintain EMU related ICDs between OTA, UFR,

     MUT, Tool Carrier and Russian hardware

 
XXIII.  HARDWARE MISSION INTEGRATION


1.  EMU flight requirements information exchange (attend/interface as

necessary with groups supporting CCR, CIR, FPSR, LSFR, Delta

LSFR, FM IPTs, POWGs, Flight Techniques, MICP).

2.   EMU flight hardware information exchange (attend/interface as

necessary with groups supporting EMUB, EHB, EVA CCB, PRR, PDR,

CDR, DCR, NBLs and other training events, SMART, PSRPs, OICB).

3.   EMU flight hardware manifesting (attend/interface as necessary with

groups supporting mini-CEITs, CEITs, XA pre-bench review, FEPC

bench review, EVA ORR, EVA FRR,EVA IPTs, EMU IPTs, MWGs,

VMDB).

4.   EMU hardware availability evaluation, hardware stowage tracking and

coordination of pre-launch (mini-CEIT, CEIT, bench review) and post-

launch (early vs. Standard destow) required shipments with CTSD,

FEPC, KSC.

5.   EMU technical order and MECSLSI review for accurate installation

(attend/interface as necessary with groups supporting new PSA/TSA

configuration fit checks and pull tests, DMICBs, USA Cargo

Engineering telecons).

6.   EMU mission specific tools ESELs development, updating and 


  maintenance.

7    ISS On-Orbit ESEL development, updating and maintenance.

8.   Ensure manifested EMU related EVA hardware is on schedule to support

milestone events (I.e., CEIT and Bench Review) as well as ensuring hardware is certified prior to shipment for flight (provide status to lead, EMU related EVA Hardware Development Group as required).

9.   Fit Check Management.

 a.  Review test and verification requirements.

 b.  Review hardware requirements including evaluation of hardware

availability.

 c.  Review interface requirements.

 d.  Develop, update and maintain flight specific fit check matrix.

 e.  Coordinate pre-launch and post-launch hardware shipment.

f.  Coordinate approved fit check process (QA support, appropriate

documentation and tracking).

 g.  Track and report failures and resolutions.

 h.  Report status at EHB, EVA CCB, EVA AIT, OICB.

10.  Maintain EMU related EVA Tool Logistics Database

 a.  FEPC/KSC Planning and Operations Meetings (Tuesdays).

 b.  Perform periodic inventory to ensure configuration integrity.

      11.  Maintain EMU related EVA Tool Catalog

a.  Develop/ Maintain/ Update configuration management process for

on-line version.

b.  Perform periodic inventory to ensure configuration integrity.

12.  Generate / Process / Status CRs for the XA office (both I&O and

       Hardware groups)

a.  Internal EMU related EVA GFE CRs (prior to EHB CR process).

b.  Changes to PQDS, technical direction for manufacturing, cost

      increases, CARD changes, quantity changes, delivery date

  changes, etc.

13.  Coordinate with Boeing-Prime for changes to hardware deliverable

to PGs.

       14.  Support hardware mission integration functions to assure accurate



completion (i.e., ESELs, weight and volume of hardware).
15.  Attend the EHB and CCB meetings for the XA Project Office.

     a.  Activities may include meeting minutes, agenda generation and

 distribution, scheduling, and general preparation for the

 aforementioned meetings.


16.  XA Web construction, updates, and maintenance

17.  Conduct two trips for fitcheck evaluations .

XXIV.
INTEGRATE THE RUSSIAN SAFER (RSAFER) WITH THE RUSSIAN

ORLAN SPACE SUIT FOR EVA

           

1. Weekly telecon/status support with EVA team members.

2. Finalize Orlan DMA-HL integration at JSC.

3. Support development of requirements and integration of the RSAFER

with the Orlan-M.

4. Provide mock-up hardware required for Orlan-M engineering 

evaluations.

5. Provide engineering coordination for EVA developmental activities at 

NASA NBL facilities, on NASA zero G aircraft and at other facilities for RSAFER as directed by NASA.

6. Provide support for fitchecks in U.S. and Russia of RSAFER interfaces

with Russian hardware


7. Develop, review, redline, and obtain XA approval prior to obtaining

Russian concurrence of the RSAFER Project Management Plan

8. Develop, review, redline, and obtain XA approval prior to obtaining

Russian concurrence of the RSAFER Project Technical Requirements Specification.

9. Develop, review, redline, and obtain XA approval prior to obtaining 

Russian concurrence of the RSAFER Prime Item Development Specifications

10.   Represent XA for Russian SAFER Project to review and coordinate

  FMEA/CIL, Hazard Reports, Certification Package (Operational Risk 

 Assessment Executive Summary Report)

11.   Develop, review, redline, and obtain XA approval prior to obtaining 

  Russian concurrence of the RSAFER Operations Manual

12.   Coordinate integration efforts of software and hardware of Russian 

  SAFER Visual Reality lab for training purposes

13.   Coordinate development and certification of Orlan-M Interface

 Verification Tool for use in SAFER flight hardware fitchecks.

14.   Provide for (2) trips and materials to support the aforementioned

  activities.  Trips will be to Russia to support Technical Interchange

  meetings.

15.  Establish and maintain  task schedules.

16.  Manage and plan this budget for travel, materials and other direct 

costs.

PPWD No. 98-02
TITLE                              
PREFLIGHT AND REAL-TIME MISSION SUPPORT


ESTIMATED COST               
$230,000

DATE ISSUED 


October 1, 1997

COMPLETION DATE

September 30, 1998

WORK  DESCRIPTION

The contractor will perform the following EVA preflight and real-time mission support activities: 

1.  Provide a mission point of contact at Hamilton Standard - Windsor Locks to interface with the field Mission Manager, participate in telecons, and interface with the field (HSMS, NASA, MOD, ILC) on mission specific issues before each



launch.

2.  Research and answer action items associated with specific missions prior to

FRR.

3.  Prepare Hamilton Standard - Windsor Locks mission support coverage memo or

 GFY ’98  this includes 3 scheduled Shuttle EVA missions and 5 Shuttle missions 

 without scheduled  EVAs). This memo describes Shuttle launch and landing

 dates and times, dates and times of scheduled EVAs occurring (if applicable),

 and flight objectives to themission support staff and management.  

4.   Review and comment on field generated EVA Flight Readiness Review (FRR) 

presentation for each Shuttle flight (for GFY ’98 this includes 8 packages).

5.   Provide real-time EVA support, including consumables (O2 usage(psi), battery

amp. hours) used and CO2 removal capability left -BTUs(calculated from O2)), monitoring, EMU analog from NASA and digital parameters, and answering real-time mechanical and electrical system action items from NASA (for GFY ’98 this includes 3 scheduled Shuttle EVA missions with 5 scheduled EVAs

6.   Also included for GFY ’98 is one Flight Data System (FDS) upgrade to display additional parameters (Orbiter External Airlock Liquid Cooling Garment line temperature transducers, Metal Oxide starting CO2 capability-BTUs).  No hardware or software architecture upgrades are included. 

PPWD No. 98-03
TITLE                                     SPECIAL STUDIES AND SPECIAL TESTING







ESTIMATED COST                      $1,975,000

DATE ISSUED 


October 1, 1997

COMPLETION DATE

September 30, 1998

WORK  DESCRIPTION

The contractor shall perform the following special studies and special testing activities: 

1.  Conduct evaluations, analyses and tests of proposed system changes for

 effects on safety, functionality, and/or cost effectiveness. Provide specialized 

 information aiding in the utilization of the EMU under various conditions.

2.  Fabricate prototype hardware to assist in analyses/evaluations.

3.  Prepare and submit test plans to conduct special tests to NASA for approval. 

4.  Fabricate special fixtures/test set-ups to allow for completion of tests and

 conduct tests as defined by approved test plans. 

5.  Conducting tests as defined by approved test plans.

6.  Analyze the results of special tests. 

7.  Prepare and submit reports (test reports, final reports) documenting results

of analyses and/or evaluations.

8.  Brief NASA on the results of analyses and/or evaluations.


9.  Support/assist the completion of special tests performed at JSC with the EMU

system, and equipment that interface with the EMU. Examples of equipment are

the Phase VI Glove, Safer, and tools.


10.  Support/conduct meetings where changes to the EMU system and/or

 interfaces to the EMU are being discussed/planned.


11.  Prepare presentations of findings to support meetings at JSC where

 changes to the EMU are being discussed/planned.


12.  Conduct evaluations and tests to assure EMU interoperability with the

 Russian Orlan suit and other Russian EVA related equipment.


13.  Loads Evaluation


Provide definition of the maximum allowable hang weight in each stowage location of the vehicle upon incorporation of the Updated EMU Design Loads. Includes effort to finalize AAP and Planar HUT analyses based on the latest requirements received August 1, 1997 (reference EMU 7561, Direction for Shear Plate (I115) and AAP (I470) Structural Requirements Upon Incorporation of Updated EMU Design Loads).  

a.  Resolve factor of safety philosophy for multi-mission certification between

 Hamilton Standard and NASA.

b.  Evaluate the EMU and AAP using the Updated EMU Design Loads as defined in EMU-7561, Direction for Shear Plate and AAP Structural requirements and cert criteria for Incorporation of Updated EMU Design Loads.  Updated EMU Design Loads will be incorporated for STS-88, STS-90 and subsequent.  STS-89 will use the same loads as were defined for STS-82 and are documented in EMU-7561.  Hamilton Standard will provide the maximum allowable hang weight in each of the following stowage locations for launch and landing:

(1)  External Airlock, Wall Mounted

(2)  Internal Airlock, Floor, Ceiling and Wall mounted

(3)  Middeck/No Airlock, Floor and Ceiling mounted

c.  Evaluate the EMU and AAP against the EMU mission spectrum which is to be provided by NASA Structures.  This evaluation will define the inspection intervals required on the EMU and AAP.

d.   Deliverables:  Deliver a contract letter to NASA for review and concurrence on the requirements.  Additionally, Hamilton Standard will provide NASA with an engineering memorandum by March 2, 1998 defining the maximum allowable hang weight for each of the six stowage locations for launch and landing and  recommended inspection intervals for the EMU and AAP. 

14.
Evaluation of AAP Latches and SCU Cams
Perform force tests on Airlock Adapter Plate latches (Reference RDR B-EMU-470-A001), and inspect and adjust the Service & Cooling Umbilical connector cams on the Shuttle Orbiters.  The task includes perform the following:

a.  Prepare documentation.

b.  Inspect the axial play at the cam for the SCU Multiple Connector Latches and adjust them as necessary.  Replace discrepant hardware as necessary.  Also inspect and adjust as necessary the position of the Plunger Ball on the SCU Multiple Connector Latches.

c.  Perform a latch handle force test on all Airlock Adapter Plates while applying a 20 lb axial load to the support pin.

d.  Measure the clearance between the support pin and pin guide bushing "flats" to determine the present condition of the AAP Latches.

Due to Orbiter availability, it is expected that the above inspections will require two trips to KSC to complete.  A Trip Report will be provided via an Engineering Memorandum.

15.  EMU/Sprint AER CAM DTO Compatibility Test and Analysis

a.  Review and analyze Sprint prototype RF data, test method, and instrumentation.  Determine similarity of prototype equipment tested with Flight DTO equipment and adequacy of test.  Compare results with EMU RF exposure limits.

b.  Sprint RF compatibility test w/ EMU and/or evaluation in building 14.

c.  Issue Engineering Memorandum on findings and recommendations for STS-

87 mission.

16.  Integration of a DTO Radiator into the EMU

Provide integration facilitation of the radiator.  JSC will design and build the radiator, perform all testing and prepare all paper work necessary to fly the radiator.  Support this task, which is in the pre CDR phase, by providing the following: 

a.  Provide answers to system integration issues using analytical tools to verify key parameters as required.  Review the integration of the radiator with the EMU. 

b.  Review and approve CTSD’s certification plan.  Agree what testing must be done to integrate the unit with the EMU i.e. Bench test to full scale to certification then SESL prior to flight.  Review CTSD’s certification paperwork.  It is assumed CTSD prepares all of the certification matrix closures.  Review and approve CTSD’s certification report.

c.  Continue to review candidate list of wetted materials/material coatings for DTO Radiator with respect to EMU compatibility.  Identify any materials that are deemed incompatible and provide brief justification.   Identify testing if necessary to insure sublimator compatibility with the selected materials in the radiator loop.  Identify early on if Titanium is an acceptable material for this application.   

d.  Support a design review at JSC for the radiator.  

e.  Evaluate conditions to determine if any other EMU requirements will not be

     met with the radiator. 

f.  Review EMU (PLSS) Load capability and provide to NASA .     

g.  Provide a cognizant engineers (1) at HSMS and (1) at HSWL to support 

weekly telecons with CTSD .  These engineers shall monitor and status progress of defined task actions.  

h.  HSMS to develop a plan to obtain a Multiple Connector .  Write an RFS to

BAO to obtain a DCM plug.  CTSD will coordinate use of connector for this 

DTO.  NASA is responsible for  mating to multiple connector fittings with

Radiator Umbilical, TMG, etc. 

i.  Draft memo notifying team of hose fitting interface so that appropriate length 

    Titeflex hoses can be ordered in a timely manner.  Use ISS EMU Umbilical

    TMG cover design for multiple connector if applicable.

j.  Support

(1)  1-G fitchecks as necessary

(2)  Thermal Vacuum Testing

(3)  Related EMU interface issues such as the need for strain relief.  

(4)  Recommend optimum DTO radiator umbilical routing to 1) minimize chance of snagging and 2) yield least interference to crewman while maintaining position for ease of DCM mating.

17.  Installation of SAAMD

Evaluate a suitable method of installation for use of the Stand Alone Acceleration Measurement Device (SAAMD) as follows:

a.  Evaluate concepts for mounting SAAMD on the AAP and EMU. This task 
includes traveling to KSC to verify the vehicle configuration so  that an 
appropriate available envelope could be defined for installing the SAAMD on 
the AAP.

b.  Define final design concepts for SAAMD locations and drawings of the 


hardware.

c.  HSMS to develop two sets of development hardware from detail drawings.  A 


fitcheck of the hardware will be performed in Building 9 trainers at JSC and 


the findings will be documented.

d.  The design will be finalized based on fitcheck findings. 

e.  Deliverables:  A memorandum will be delivered to NASA addressing the acceptability of flying the SAAMD.  This memorandum will include the results of a fitcheck.  Additionally, Hamilton Standard will provide two sets of development hardware to NASA

18.  SSA Suit Sizing Document Analysis
a.  Research of “as built” and “as measured” data on SSA components at ILC Dover.

b.  Observe measurement of SSA components at BAO-FEPC in order to understand the differences between the ILC in-process restraint line measurements and BAO-FEPC pressurized component axial restraint line measurements.

c.  Analyze the measurement data and submit a report detailing the findings and recommendations.

d.  Revise the Enhanced Sizing Document to reflect the appropriate “as built” or “as measured” dimensions to produce a more “user friendly” document as required.

19.  Evaluation of the CWR
Evaluate the use of the CWR with respect to sublimator performance.  This includes the following:


a.  180-day water soak of the qualification CWR.


b.  Chemical analysis of the soak volumes.


c.  Sublimator testing on Rig 8 at HSSSI.


d.  Submittal of a final test report.

20.  MMOD Risk Assessment & Mitigation

a.  Maintenance of the MMOD management plan through 12/31/97.


b.  Ttest programs to refine present understanding of EMU MMOD


     vulnerability.


(1)  Recommend concepts, analyze concepts and assist in down-select 


 process.


(2)  Test definition and planning for penetration threshold refinement, and


for improved understanding of thresholds and criteria for “critical 


penetration.”


(3)  Assist in text execution including real-time assessment of test results


 and provide input to test protocol modification as required.


(4)  Data analysis including recommendation of specific areas for model


 refinement.


c.
Prepare and publish Engineering Memorandums to correlate PNP/PNCP (old vs. New), supply inputs and recommendations based on Phase III hypervelocity impact testing and expansion of vulnerability definition to develop improved PNCP based on test results.

21.
SPCE/EMU ICD

Support generation of an ICD to document the EMU-SPCE (Servicing, Performance, and Checkout Equipment) Interfaces.  The ICD will consist of a drawing and an A-size specification.  Upon completion of this effort, Hamilton Standard will deliver a released EMU/SPCE ICD to NASA.

22.
SSA Glove Wrist Tether Loop Redesign
a.  Define an upper strength limit for the glove wrist tether loop.

b.  Redesign the current wrist tether loop to meet the minimum and maximum 


 load requirements

c.  Fabricate and testing of sample loops to verify the design meets all 

     requirements.

d.  Preparation and submittal of a report identifying the new design and results

     of all testing including certification.

f.  Submittal of engineering documentation to incorporate the certified design.

g.  Provide a CCBD and recommendations to incorporate the new design for 

     future flights.

h.  Redesign the tether strap to include the extended tether loop.

23.  External Airlock-AAP Shear Plate & Planar HUT Model Verification
 
Perform model verification testing on the AAP, Shear Plate and the Planar Hut


against the Performance Enhancements Loads.


a.  Strain gage the AAP under the worst case load direction for the upper butt weld and the lower bend. The shear plate will be strained gaged and tested concurrently with the AAP to validate the test results obtained prior to STS-82.


 b.  As required, pull the AAP and shear plate until “permanent deformation” is apparent in the AAP and shear plate. Testing of the shear plate and AAP through permanent deformation will require two tests where each piece of hardware will be evaluated.


c.   Perform a test on the Planar HUT to understand the load sharing between the two lower mounts of the PLSS/Planar HUT interface and the capability of the shell. As part of this effort, a stress coat and strain gage test will be performed.  The  worst case loading for the Planar HUT using the performance enhancement loads will be tested and will include a test up to the point where shell delamination occurs (or the design exceeds PEL requirements and no delamination occurs).


d.  The following hardware will be used for these tests (the hardware below will be downgraded, as required, for this test series):

CRM Hardware:

SOP Housing SV799044-1  s/n X5Y01
SOP Housing Cover SV769988-3  s/n3261
Tbonded Hardware: Shear Plate Adapters SV771957-1 & 957-2
Spare Flight Shear Plate (inserts to be installed): SV771918-203  s/n 1

 (The item will be downgraded for alternate use).

       e.  Upon completion, an Engineering Memorandum will be transmitted with final      recommendations for the need for future design changes to the Shear Plate, AAP andPlanar HUT for a 310 pound EMU.  Additionally, this information will be used to support the analyses of the maximum allowable hang weight in each of the EMU stowage  locations.
24.  EMU light Assembly Camera Assembly Harness
       HSSSI and ILC Dover preparation for, attendance at, and follow-up for an ELCA 

Preliminary Requirements Review to be held at JSC on Thursday, October 9, 1997.   HSSSI will send 1 Systems Engineer, 1 Electrical Design Engineer and 1 SSA Engineer.  ILC Dover will send 1 Glove Engineer.


25.  Reduced EMU Pre/Post Flight Ground Processing Effort
Conduct phase 2 effort on redefining the EMU pre/post flight ground processing.  Continue effort towards implementation for STS-91 with priority on the SEMU.  Phase 2 will conclude with a presentation at JSC of the proposed document changes and a recommendation on STS-91 implementation and definition of any necessary actions for STS-91.  The meeting is targeted to be conducted the week of January 5, 1998.  Specific activity under this phase shall be:

a.  Continue review and assessment of Criticality 1/1, 2/1R, 2/2 & 3/1R FMEAs,


   CILs, HRs, and previous RDRs 

b.  Draft of revised FEMU-R-001 reflecting new proposed process with logic flow


   chart *

c.  Provide definition of revisions necessary to the existing FMEA, CIL, and HR


   documentation * 

d.  Review (and mark for change) Boeing FEPC hardware change out test matrix


   based on new process *

e.  Assist Boeing FEPC in draft of test procedures (if required beyond the FEMU


   -R-001 definitions) *

f.  Document meeting minutes, actions, and recommendations.  Output will

    consist of:

(1)  Draft of revisions for the following documents, FEMU-R-001, FMEA, CIL, HR

(2)  Impact matrix against failure modes

(3)  An Engineering Memorandum summarizing this activity.

* Documentation for review by all approval organizations to support STS-91

  effectivity CCBD.


26.  Hand Molds for Phase VI Glove Candidates
    

As directed, obtain hand molds for use in building Phase VI Gloves for flights STS-92 (3A), STS-97 (4A), and STS-99 (6A). Three crew members have been identified on these three flights as requiring Phase VI Gloves. This task will consist of the following activities.

a.  Travel for 2 ILC personnel to JSC  for 1 week to obtain hand molds.

b.  Hand Mold Material Kit procurement. (enough for 12 pairs of hand molds)

c.  Processing effort necessary to prepare molds for use in Phase VI glove

builds.

At the completion of this effort, 12 pairs of hand molds and 12 pairs of hand reproductions are to be retained at ILC-Dover for use in building Phase VI gloves.  Also, an Engineering Memorandum will be generated comparing the actual data to the number of custom size Phase VI gloves necessary.

PPWD No. 98-04
TITLE                                     EVA SUPPLIER SUPPORTABILITY AND 
TECHNOLOGY  OBSOLESCENCE







ESTIMATED COST                $2,552,236

DATE ISSUED 

October 1, 1997

COMPLETION DATE

September 30, 1998

WORK  DESCRIPTION

The contractor shall complete the following supplier supportability and technology obsolescence activities: 

1.  Research EMU material requirements and identify replacement materials.

2.  Contact suppliers and/or other contractors for recommendation replacement materials or processes. 

3.  Obtain samples of replacement material candidates.  

4.  Prepare certification test plans, procedures, and reports as required.

5.  Prepare samples and associated tooling / fixtures to support sample evaluation

6.  Perform certification testing and/or testing to support certification by analysis, including the reduction and comparison of data to both requirements and previously certified materials/ components.

7.  Perform process development testing as it relates to the implementation of aqueous-based precision cleaning technologies and item-specific compatibility testing.

8.  Document changes including specifications, drawings, Limited Life List, FMECA (Failure Modes Effects and Criticality Analysis), Contamination Control Plan, Operation Sheets, Vendor Baselines, Parts Lists, CCBDs, and Engineering Changes.

9.  Research industry for potential replacements for obsolete technologies, preparing documentation packages/ Requests for Information (RFI) and evaluation of responses for adequacy as replacement technologies/suppliers.

10.  Prepare of Requests for Quotation (RFQ), evaluation of respondents’ proposals including technical evaluation and negotiations and placement of purchase orders.

11.  Redesign activity as required to establish replacement technologies for those that have been determined to be obsolete. Oversight/ approval of Preliminary Design Reviews (PDR) and Critical Design Reviews (CDR) by selected suppliers of replacement technologies.

12.   Fabricate and test development hardware and certify requirements associated          with new technologies.

13.   Evaluate the effect of changes to the following material changes on LSS hardware: 

a.  Braycote 601 manufacturing process has been modified and material is now

 labeled as Braycote 601 EF (Environmentally Friendly).  It is used with the

 Item 115.  Evaluate changes in Braycote 601 manufacturing process.  

 Output: Analysis Report to NASA/XA.

b.   CCC O-Ring compounds (L0737-60 and L0946-60) no longer available from 

Parker.  Obtain cured sheet stock of new compound (L1223-60) for WSTF and HSD Materials Engineering testing.  Output: WSTF test result and report to NASA/XA evaluating acceptability of new compound for EMU use and stating rationale.

c.   Krytox AC240 manufacturing process has been modified to eliminate the use of ozone depleting compounds (ODC’s). It is used with the Item 137.

 
Output: Analysis Report to NASA/XA.
Ref. SA 87
PPWD No. 99-01
TITLE   EMU FIELD OPERATIONS






WORK DESCRIPTION 

The contractor shall perform the following EMU field activities: 


A.
PROGRAM MANAGEMENT FOR SHUTTLE EMU/EVA DEVELOPMENTAL



AND OUT OF FAMILY FIELD OPERATIONS

1.  Manage EMU/EVA developmental/out-of-family field program.

2.  Maintain financial control and contract administration.

3.  Allocate resources based on program requirements.

4.  Establish and maintain task schedules.


5.
Manage and administer plans for travel, materials and other direct



costs.


6.  Provide monthly Estimate-at-Completion report.

    B.  EMU/EVA EQUIPMENT LOGISTICS/BONDED STORES          


1.
Provide Bonded Stores transactions and Logistics for controlled EMU/EVA hardware and related equipment.


2.
Maintain accountable property inventory control.


3.
Provide purchasing capability for purchases through GSA.


4.  The contractor shall secure applicable I/T plan numbers and CO approval before any I/T related work is initiated including VAX / Oracle maintenance,  and/or hardware or software updates and modifications.


C.  EMU DATA AND CONFIGURATION MANAGEMENT


1.
Maintain Data Center records and prepare Test Readiness Review (TRR) packages for EMU/EVA development tests.


2.
Maintain "Update and Distribution System" for CTSD EMU/EVA equipment Standard Procedures and drawings.


3.
Maintain TPS, DR, DRL and drawing files.


4.
Maintain EMU flight configuration management system for CTSD assigned EMU/EVA hardware.


5.
Process and track technical changes (CCBDs/ECOs), failure closures, certifications/test plans and reports.


6.
Maintain flight hardware limited life item data and tracking, Yellow Tag Notices (YTNs) and Service Instructions (SIs) for LSS and SSA CEIs assigned to CTSD.


7.
Facilitate paper flow (RDRs, PDs, CCBDs, ECs) and problem resolutions including CRM activities. 


D.  EMU AND RELATED EVA HARDWARE DEVELOPMENT


1. 
Incorporate ECs (Engineering Changes)into CTSD assigned EMU/EVA hardware.


2.   Perform extended life testing and analysis.


3.   Perform EMU/EVA equipment certification testing.


4. 
Generate and implement required DR dispositions on CTSD assigned EMU/ EVA hardware.

5. 
Perform necessary CEI replacement, adjustment and retest.


6.   Provide engineering for EMU EVA developmental activities at NASA NBL facilities, on NASA zero G  aircraft and at other facilities as directed by NASA.


7. 
Identify space suit size requirements and verify assembly size.


8.   Design, develop, fabricate and test developmental EMU/EVA related

               equipment.

 9.   Provide engineering and technical support for in-house development, testing and evaluation of EMU EVA hardware and related GSE and ancillary equipment. 

       10.  Provide skilled manpower for the fabrication/sewing of extravehicular thermal crew protection development hardware.


11.  Evaluate, test, human-rate and certify for flight newly developed/revised  EMU and related equipment.

12.  Perform the fabrication/sewing of enhanced extravehicular thermal crew protection development hardware related to the EMU.


E.  STS EMU MISSION MANAGERS

1.
Provide day-to-day EMU and EMU related scheduling, coordination and technical oversight for the assigned STS mission(s).  This includes oversight for technical changes (CCBDs/ECOs), failure closures, certifications, test plans and reports and support of FRR, V1103 testing and ETA vacuum runs.


2.
Perform as single point of contact for all STS mission specific EMU/EVA issues between CTSD, the NASA Project Office, MOD, HS/WL Mission Point of Contact  MPOC), ILC Dover, USA FCE and other working partners.


3.  Generate and maintain EMU Standard Equipment Lists (ESELs), generate and maintain the Mission Manager Matrix and track flight hardware contractual mission specific delivery dates.


4.
Support Technical Program Reviews including the preparation of the EMU FRR presentation.


F.  ENVIRONMENTAL, HEALTH AND SAFETY (EH&S)

1.
Maintain EH&S Plan


2.
Support the CTSD Facility Manager for EH&S issues.


G.  EMU AND EVA OUT-OF-FAMILY TECHNICAL OPERATIONS


1.
Review proposed engineering changes for technical content and hardware/mission effectivity.


2.
Maintain effective communications between Field Sites, HS Windsor Locks, ILC Dover and NASA JSC, and  KSC.  Provide interface coordination between USA FCEFEPC, HS/WL, ILC, and CTSD on out-of-family tasks and problems.


3.
Coordinate failure analysis activities between HS/WL, ILC-Dover and NASA, including preparation of  field failure reports.  Review FIAR/RDR corrective actions.


4.
Coordinate preparation and review of CCBDs.  Process RDRs, YTNs, EC/ECOs and program provisioning work descriptions.


5.
Review and process WSTF test requests and MUAs.


6.
Provide expertise to USA FCE when non-routine processing problems are encountered (corporate memory, technical consultation).


7.
Initiate new processing requirements and procedures to implement failure analysis corrective actions.


8.
Participate in the NASA Alerts review process and identify potential impacts.


 9.
Provide review input of NASA procedures, specifications as required.


10.
Provide assistance to NASA and prime contractors in resolving shuttle vehicle interface (problems) and establishment of Interface Control Documents (ICDs).


11.
Provide retrofit capability for all delivered hardware to the latest configuration.  (At FEPC as directed).


12.
Perform confidence testing of new and rebuilt flight hardware.


13.
Prepare and update flight hardware ground test procedures in accordance with DRL 32 and 63.


14.
Attend meetings and provide technical expertise as directed by NASA.


15.
Provide technical review of new and changed BAO-FEPC test and operation procedures.


16.
Review USA FCE initiated performance related EMU DR dispositions.


17.
Coordinate maintenance of FEMU-R-001 per DRL 80.


18.
Provide status reports, performance evaluations and presentations on tasks as directed by NASA. 


19.
Provide technical expertise for purchasing decisions and provide purchasing capability for non-GSA purchases.


20.
Provide PAO presentations as directed by CTSD.


21.
Perform materials review prior to each vacuum chamber test.


22.
Participate in the verification of EMU flight readiness for each mission including support for the EMU FRR presentation and monitoring of KSC V1103 testing.


H.  EMU LABORATORY AND TEST EQUIPMENT MAINTENANCE


1.
Maintain GSE configuration management system (CTSD).


2.
Review USA FCE CCOs/ECMs for safety and upgrade issues/incorporate changes as required.


3. 
Perform EMU GSE maintenance, test, servicing, and calibration.


4. 
Maintain CTSD EMU related labs and hardware.


5. 
Update technician certification and maintain Cert data.


6. 
Identify requirements for additional GSE and GSE spares as required.


7. 
Fabricate and maintain test equipment as directed.


8. 
Generate and update GSE documentation (drawings, Familiarization Operation and Maintenance, Test, Service & Calibration (FOMTS&C), hazard analyses, non-metallic materials log sheets and special GSE procedures).


9.
Maintain Tool Crib for tools and expendables used for EMU/EVA development and out of family problem resolutions.


10.  Maintain technician certification and training.


I.  EMU MISSION EVA OPERATIONS


1. 
Maintain a generic Mission Operations Plan and generate mission specific appendices which describe the real-time EVA mission related tasks, processes, and staffing information.


2.
Provide real-time EVA mission related engineering and technical capabilities required to monitor EVA hardware performance and recommend corrective actions for anomalies or changes to the original mission plan.


3.
Provide assistance to NASA and vehicle contractors for the preparation of flight checkout and flight maintenance procedures.


4.
Maintain the CTSD EVA Operations Room.


J.  EMU SPACE SUIT ASSEMBLY SUBSYSTEM MANAGER


1.
Provide day-to-day engineering and technical oversight/direction for the EMU SSA program.


2.
Act as single point of contact for all SSA issues between NASA and plants and within NASA divisions.


3.
Review/approve technical changes (CCBDs/ECOs), failure closures, certifications/test plans and reports.


4.
Support Technical Program Reviews.

K.  EMU LIFE SUPPORT SYSTEM SUBSYSTEM MANAGER

1.  Provide day-to-day engineering and technical oversight/direction for the EMU LSS program.


2.  Act as single point of contact for all LSS issues between NASA and plants and within NASA divisions.


3.  Review/approve technical changes (CCBDs/ECOs), failure closures, certifications/test plans and reports.


4.  Support Technical Program Reviews.


L.  EMU RELATED EVA DEVELOPMENT -  SPACE STATION


1.
Identify space suit size requirements and verify assembly size.


2.
Perform space suit component assembly, test, checkout for manned use, and  disassembly.


3.
Perform space suit repairs, maintenance and modifications.


4.
Provide manpower and expertise for EMU EVA development activities at NASA NBL facilities, on NASA zero G aircraft and at other JSC and remote facilities as directed by NASA.


5.
Prepare test reports summarizing test result of activities.

6.  Provide technician manpower and expertise for the development, maintenance, testing and evaluation of EMU EVA equipment utilizing Space Shuttle Program designs and equipment.


7.
Develop, fabricate, maintain, test and evaluate EMU related EVA hardware and EMU and ancillary equipment.


8.
Process and deliver test ready EVA hardware for developmental activities at NASA NBL facilities, on NASA zero G aircraft and at other facilities as directed by CTSD.


9.
Prepare test reports summarizing test results of activities. 


10.  Administer Bonded Stores/Logistics for logistics tasks. 


M.  EMU TECHNICAL COORDINATION 


Provide technical coordination and support to identify and resolve issues

    relating to use of the EMU on Space Station.  Tasks shall include the following:


1.
Defining EMU provisioning guidelines (on orbit hardware quantities and stowage locations) required to support Space Station missions.


2.
Ensuring compatibility and interoperability between the EMU and the Russian Orlan Space Suit, and the EMU related EVA Tools and Aids.


3.
Identifying EMU to Space Station interfaces and EMU to Russian or EMU related EVA Tools and Aids interfaces, and support preparation of ICDs.


4.
Defining requirements, procedures and support hardware (e.g., fixtures for dry-out of crew worn undergarments) for on orbit EMU maintenance, trouble-shooting and servicing, including microbial control.


5.
Identifying new and revised ground processing requirements for EMU items for Space station.


6.
Maintaining cognizance of Space Station schedule milestones so as to ensure that EMU hardware development, certification and production supports Space Station program needs.

7.
Performing test planning, scheduling and coordination activities required to conduct system level certification and confidence tests of the EMU in support of Space Station


O.  EMU RELATED EVA DEVELOPMENT

1.  Develop, fabricate, maintain, test and evaluate EVA hardware/equipment and  EMU and ancillary equipment.


2.  Process and deliver test ready EVA hardware for developmental activities at NASA WETF facilities, on NASA zero G aircraft, and at other facilities as directed by CTSD.


P.  EMU RELATED EVA TOOLS DEVELOPMENT

1.
Provide engineering for the development, fabrication, testing and certification of EMU related EVA tools and payload interface activity.


2.
Coordinate preparation, review and NASA approvals of CCBDs for EMU  related EVA Tools.


Q.  EMU/EVA RELATED SOFTGOODS FABRICATION


  1.  Provide EMU/EVA softgoods for CTSD development, training and flight



hardware as related to the EMU EVA activities.

PPWD No. 99-02
TITLE    PREFLIGHT AND REAL-TIME MISSION SUPPORT


WORK  DESCRIPTION

The contractor shall perform the following EMU EVA preflight and real-time mission activities: 

1.  Provide a mission point of contact at Hamilton Standard - Windsor Locks to interface with the field Mission Manager, participate in telecons, and interface with the field (HSMS, NASA, MOD, ILC) on mission specific issues before each



launch.

2.  Research and answer action items associated with specific missions prior to

FRR.

3.  Prepare HSSSI - Windsor Locks mission support coverage memo for GFY ’99, this includes 4 scheduled Shuttle EVA missions and 3 Shuttle missions without scheduled EVAs).  This memo describes Shuttle launch and landing dates and times, dates and times of scheduled EVAs occurring (if applicable), and flight objectives to the mission support staff and management.

4.   Review and comment on field generated EVA Flight Readiness Review (FRR) 

presentation for each Shuttle flight (for GFY ’99 this includes 7 packages).

5.   Provide real-time EVA support, including consumables (O2 usage(psi), battery

amp. hours) used and CO2 removal capability left -BTUs(calculated from O2)), monitoring, EMU analog from NASA and digital parameters, and answering real-time mechanical and electrical system action items from NASA (for GFY ’98 this includes 3 scheduled Shuttle EVA missions with 5 scheduled EVAs

6.   Provide Flight Data System (FDS) upgrade to display additional parameters (Orbiter External Airlock Liquid Cooling Garment line temperature transducers, Metal Oxide starting CO2 capability-BTUs).   This upgrade is a change from a Macintosh based operating system with LabView to a PC based operating system with LabView only.  No hardware or software architecture upgrades are included.  The contractor shall secure applicable I/T plan numbers and CO approval before work is initiated on the Flight Data System upgrade.  

PPWD No. 99-03
TITLE  SPECIAL STUDIES AND SPECIAL TESTING







WORK  DESCRIPTION

The contractor shall perform the following special studies and special testing activities: 

1.  Conduct evaluations, analyses and tests of proposed system changes for

 effects on safety, functionality, and/or cost effectiveness. Provide specialized 

 information aiding in the utilization of the EMU under various conditions.

2.  Fabricate prototype hardware to assist in analyses/evaluations.

3.  Prepare and submit test plans to conduct special tests to NASA for approval. 

4.  Fabricate special fixtures/test set-ups to allow for completion of tests and

 conduct tests as defined by approved test plans. 

5.  Conducting tests as defined by approved test plans.

6.  Analyze the results of special tests. 

7.  Prepare and submit reports (test reports, final reports) documenting results of

 analyses and/or evaluations.

8.  Brief NASA on the results of analyses and/or evaluations.


9.  Support/assist the completion of special tests performed at JSC with the EMU

system, and equipment that interface with the EMU. 


10.  Support/conduct meetings where changes to the EMU system and/or

 interfaces to the EMU are being discussed/planned.


11.  Prepare presentations of findings to support meetings at JSC where

 changes to the EMU are being discussed/planned.


12.  Conduct evaluations and tests to assure EMU interoperability with the

 Russian Orlan suit and other Russian EVA related equipment.

PPWD No. 99-04
TITLE    EVA SUPPLIER SUPPORTABILITY AND TECHNOLOGY  OBSOLESCENCE







WORK  DESCRIPTION

The contractor shall complete the following supplier supportability and technology obsolescence activities: 

1.  Research EMU material requirements and identify replacement materials.

2.  Contact suppliers and/or other contractors for recommendation replacement materials or processes. 

3.  Obtain samples of replacement material candidates.  

4.  Prepare certification test plans, procedures, and reports as required.

5.  Prepare samples and associated tooling / fixtures to support sample evaluation.

6.  Perform certification testing and/or testing to support certification by analysis, including the reduction and comparison of data to both requirements and previously certified materials/ components.

7.  Perform process development testing as it relates to the implementation of aqueous-based precision cleaning technologies and item-specific compatibility     testing.

8.  Document changes including specifications, drawings, Limited Life List, FMECA (Failure Modes Effects and Criticality Analysis), Contamination Control Plan, Operation Sheets, Vendor Baselines, Parts Lists, CCBDs, and Engineering Changes.

9.  Research industry for potential replacements for obsolete technologies, preparing documentation packages/ Requests for Information (RFI) and evaluation of responses for adequacy as replacement technologies/suppliers.

10.  Prepare of Requests for Quotation (RFQ), evaluation of respondents’ proposals including technical evaluation and negotiations and placement of purchase orders.

11.  Redesign activity as required to establish replacement technologies for those that have been determined to be obsolete. Oversight/ approval of Preliminary Design Reviews (PDR) and Critical Design Reviews (CDR) by selected suppliers of replacement technologies.

12.   Fabricate and test development hardware and certify requirements associated with new technologies.

PPWD No. 99-05
TITLE   ORLAN EXPERTISE
WORK  DESCRIPTION
The contractor shall perform the followings Orlan expertise activities:

1.   Develop Orlan technical expertise required to support pre-flight readiness and real-time mission support. 

2.   Develop a Orlan data book based upon the following technical data: Orlan flight rules, design requirements documentation, operations manuals, maintenance documentation, certification approach, FMEA, failure modes and system/mission impact, failure history, system nominal and expected range of performance and operating parameters.  As directed, conduct system and/or component level testing to obtain necessary technical data that is not available through other means. Maintain technical data a controlled Orlan technical data system throughout the life of the program.  

4.   Provide technical support during real-time ISS missions and simulations.  Provide real-time evaluation of technical anomalies and recommendations for appropriate course of action.  Orlan expertise shall encompass a thorough understanding of the Russian “real time” support process and information available from orbit for both nominal and off-nominal conditions.  

5.   Provide a recommendation on the pre-launch and pre-EVA readiness of the Orlan EVA system.  Define a Certification of Flight Readiness (COFR) process which includes configuration change history, failure documentation since the last review, and technical capability assessment of planned mission activity.

6.   Develop and maintain an Orlan logistics plan for the use and resupply of Orlan consumables in support of ISS EVA as defined in the ISS EVA plan. 

7.   Provide flight-like mockups of Orlan EVA system hardware to support the development of technical expertise.  

8.   Provide Orlan systems and facility support for ground operations in vacuum chambers, NBL, and the KC-135.  Provide ground support equipment (GSE), as directed, in support of Orlan systems and facility activities.  

6.  The following FY99 Program Provisioning Delivery Orders are incorporated by reference:

	FY99 Program Provisioning Delivery Orders (PPDO) Summary
	Amount

	
	
	

	2.2.1.  Field Operations 
	

	
	
	

	99-2.2.1c-101
	EMU Related EVA Development / Logistics (ED/ISS)
	$408,616

	99-2.2.1c-101R1
	ISS Hardware Interface with EMU
	$65,153

	99-2.2.1c-102
	EMU Related EVA Development / Technical Coordination 
	$680,414

	99-2.2.1c-103
	PLSS Mock-ups
	$40,626

	99-2.2.1c-104
	EMU Related Equipment Interoperability (XA) 
	$201,010

	99-2.2.1c-107
	EMU to Star City Test and Integration
	$75,214

	99-2.2.1c-108
	EMU Translation Path Evaluation
	$294,621

	99-2.2.1c-109
	EVA Field Operations Russian SAFER (ISS)
	$59,950

	99-2.2.1c-110
	EMU & Related Equipment Hardware Integration
	$779,776

	99-2.2.1c-111
	EMU Project Office Board Coordination
	$82,000

	99-2.2.1c-112
	EMU Related Hardware Logistics Database
	$119,144

	99-2.2.1c-113
	Secondary Breathing Gas System
	$184,533

	99-2.2.1b-101
	EMU Field Operations (Shuttle)
	$3,165,000

	99-2.2.1b-103
	Bond/Logistics Bldg32 for EMU & EVA Related Equipment 
	$106,363

	99-2.2.1b-102
	EMU Related Development
	$600,627

	99-2.2.1C-107R1
	EMU to Star City Test and Integration  (Ref. SA 129)
	$0

	99-2.2.1C-107R2 
	EMUs To STAR City Test And Integration  (Ref. SA 139)
	$  98,254

	99-2.2.1B-104
	JSC/B7 Vax EMU Hardware Tracking System (HTS) Conversion (Ref. SA 150)
	$254,341

	99-2.2.1C-105
	GCTC Class III EMU Hardware Sustaining Engineering          (Ref. SA 150)
	$196,045

	99-2.2.1C-107R3
	EMUs to Star City Test and Integration (Ref. SA 150)
	$5,121

	99-2.2.1C-107R4
	EMUs To Star City Test and Integration (Ref. SA 161)
	$102,978

	99-2.2.1C-109R1
	EVA Field Operations (ISS) Russian Safer (Ref. SA 161)
	$34,070

	99-2.2.1C-104R1
	EMU Related Equipment Interoperability (XA) (Ref. SA 175)
	$83,483

	99-2.2.1C-108R1
	EMU Translation Path Evaluation (Ref. SA 175)
	$111,315

	99.2.2.1C-112R1
	EMU Related EVA Hardware Logistics Database Performance Analysis (Ref. SA 175)
	$46,250

	99-2.2.1C-110R1
	EMU & EVA Related Equipment / Hardware Integration 

(Ref. SA 192)
	$87,582

	99-2.21C-111R1
	EMU & EVA Related Equipment Project Office Board Coordination (Ref. SA 192)
	$33,650

	00-2.2.1B-201
	EMU Field Shuttle  (Ref. SA 203)
	$6,364,559

	 00-2.2.1B-203 
	
	Bonded Storage Bldg 32 (ER) (Ref. SA 203)
	$40,000

	 00-2.2.1C-201 
	
	EMU Development and Logistics  (Ref. SA 203)
	$332,620

	 00-2.2.1C-202 
	
	EMU EVA Technical Coordination Field Station (Ref. SA 203)
	$701,461

	 00-2.2.1C-203 
	
	Emu Hardware Development (Ref. SA 203)
	$447,446

	 00-2.2.1C-204 
	
	EMU Equipment Interoperability  (Ref. SA 203)
	$404,826

	 00-2.2.1C-208 
	
	EMU Translation Path  (Ref. SA 203)
	$356,058

	 99-2.2.1C-108 R2
	
	EMU Translation Path Evaluation (Ref. SA 203)
	$311

	 99-2.2.1C-108 R3 
	
	EMU Translation Path Evaluation (Ref. SA 203)
	$0

	 00-2.2.1C-209 
	
	Russian SAFER Development  (Ref. SA 203)
	$159,780

	 99-2.2.1C-210 
	
	EVA Hardware Integration  (Ref. SA 203)
	$1,036,431

	 00-2.2.1C-211 
	
	EMU Equip. Board Coordination (Ref. SA 203)
	$250,143

	 00.2.2.1C-212 
	
	Hardware Logistics Database / Data Admin (Ref. SA 203)
	$182,798

	 00.2.2.1C-112 R2
	
	Hardware Logistics Database / Data Admin (Ref. SA 203)
	$0

	 00.2.2.1C-213 
	
	Enhanced Orlan Glove Thermal Vacuum Test (Ref. SA 203)
	$19,598

	 99-2.2.1C-214 
	
	EVA Fitchecks  (Ref. SA 203)
	$577,075

	 00-2.2.1C-216 
	
	EMU EVA Intergation & Operations  (Ref. SA 203)
	$1,362,186

	 00-2.2.1C-217 
	
	Class III EMU Helmets For SBGS (Ref. SA 203)
	$8,004

	 00-2.2.1C-231 
	
	Radiation Monitoring Experiment (Ref. SA 203)
	$56,006

	99-2.2.1C-112 R3
	EMU Related Hardware Logistics Database (Ref. SA 206)
	$0

	00-2.2.1C-232
	ISS EMU Barcoding (Ref. SA 206)
	$80,703

	99-2.2.1C-105 R1
	GCTC Class III EMU Hardware Sustaining Engineering Activities (Ref. SA 219)
	$196,020

	00-2.2.1C-208 R1
	EMU/EVA Translation Path Evaluation (Ref. SA 219)
	$10,771

	00-2.2.1C-212 R1
	EMU Related Hardware Logistics Database and Data Administration (Ref. SA 219)
	$20,110

	99-2.2.1C-105 R2 



	GCTC Class III EMU Hardware Sustaining Engineering Activities

(Ref. SA 225)
	$405

	00-2.2.1C-208 R2  


	EMU/EVA Translation Path Evaluation  (Ref. SA 225)
	($10,771)

	00-2.2.1C-211 R1
	EMU and EVA Related Equipment Board Coordination          (Ref. SA 225)
	$64,987

	00-2.2.1C-218


	EMU and Orlan Ionizing Radiation Test Support Hardware

(Ref. SA 225)
	$34,899

	00-2.2.1C-201 R1
	EMU Related Development and Logistics Activities               (Ref. SA 225)
	$38,499

	99-2.2.1C-108 R4
	EMU Translation Path Evaluation
(Ref. SA 241)
	$0

	00-2.2.1B-203 R1
	Bond/Logistics BLDG. 32 For EMU & EVA Related Equipment
(Ref. SA 241)
	$0



	00-2.2.1C-201 R2
	EMU Related Development and Logistics Activities
(Ref. SA 241)
	$34,126



	00-2.2.1C-212 R2
	Related Hardware Logistics Database and Data Administration
(Ref. SA 241)
	$15,693

	00-2.2.1C-214 R1
	EMU and EVA Related Hardware Fitcheck Support
(Ref. SA 241)
	($49,985)

	00-2.2.1C-222
	Additional Relief Valves into the Class III EMU SBGS 
(Ref. SA 243)
	$8,329.00

	00-2.2.1C-219
	GCTC Hydrolab Class III EMU Hardware Sustaining 

Engineering(Ref. SA 254)
	$168,475.00

	00-2.2.1C-224
	EMU Safer HI-FI 1-G and NBL Mockup Refurbishment(Ref. SA 254)
	$110,965.00

	00-2.2.1C-223
	Class III EMU Helmet Assembly Drawing(Ref. SA 254)
	$11,340.00

	00-2.2.1C-220
	SBGS Positive Locking Helmet Upgrade & Manifold

Support(Ref. SA 254)

	$85,087.00

	00-2.2.1C-208 R4
	EMU/EVA Translation Path Evaluation(Ref. SA 254)
	$10,127.00

	00-2.2.1B-201R1
	EMU Field Operations (Shuttle)-4th Program Review (Ref. SA 267)
	$9,457.00

	00-2.2.1C-203R1   
	EMU Related Hardware Development EC (Bldg 34) (Ref. SA 267)
	$12,487.00

	00-2.2.1C-204R1
	EMU Related Equipment Interoperability & Increment Management (Ref. SA 267)
	($341.00)

	00-2.2.1C-211R2
 
	EMU/EVA Related Equipment Board Coordination (Ref. SA 267)
	$110,821.00

	00-2.2.1C-212R3
	EMU Related Hardware Logistics Database and Data Administration (Ref. SA 267)
	$50,970.00

	00-2.2.1C-214R2 


	EMU/EVA Related Hardware Fitcheck Support
(Ref. SA 267)

	($19,275.00)

	01-2.2.1C-301 
	EMU Related Development and Logistics Activities (EC Station) Bldg. 7 (Ref. SA 267)
	$421,433.00

	01-2.2.1C-304


 


	EMU Related Equipment Interoperability (Ref. SA 267)
	$113,468.00

	01-2.2.1C-317 


	EMU Related Equipment Increment Management (Ref. SA 267)
	$365,071.00

	01-2.2.1C-302


	EMU Related EVA Development and Technical Coordination (Ref. SA 269)
	$713,000

	00-2.2.1C-210R1
	EMU EVA Related Equipment/Hardware Manager (Ref. SA283)
	$120,675.00

	
EMU EVA Related Equipment/Hardware Manager
$120,675.00

00-2.2.1C-212R4
	EMU Related Hardware Logistics Database and Data


  Administration
(Ref. SA283)
	$84,112.00

	00-2.2.1C-214R3
	EMU EVA Related Hardware Fitcheck Support


(Ref. SA283)
	$120,172.00

	00-2.2.1C-231R2
	EMU SSA Hardware Modifications to Support the EVA Radiation Monitoring (EVARM) Experiment (Ref. SA283)

	$143,540.00

	01-2.2.1C-319
	GCTC Hydrolab Class III EMU Hardware Sustaining

Engineering
(Ref. SA283)

	$258,083.00

	01-2.2.1B-303
	Bond/Logistics Bldg. 32 for EMU/EVA Related

Equipment (ER/Shuttle) (Ref. SA 283)
	$51,341.00



	01-2.2.1C-301R1
	EMU Related Development and Logistics Activities

(EC Station) Bldg. 7 (Ref. SA 283)
	$3,072.00

	01-2.2.1C-303
	EMU Related Hardware Development (EC Station)

Bldg. 34 (Ref. SA 283)
	$465,282.00



	01-2.2.1C-314
	EMU/EVA Related Hardware Fitcheck Support 

(Ref. SA 283)


	$467,465.00

	01-2.2.1C-318
	EMU/EVA Related Hardware Tool Request Support

(Ref. SA 283)
	$125,631.00

	01-2.2.1C - 325
	Support of EMU SAFER On-orbit Stowage Bag Station NASA Certification (Ref. SA 308)
	$19,462.00

	01-2.2.1C - 325 R1
	Support of EMU Safer On-orbit Storage Bag Station NASA Certification (Ref. SA 308)
	$50,290.00



	01-2.2.3C -303
	Manufacture and Test of Mock-up Insulating                                                    cover and sleeve for the IRCO2 sensor head 

and valve module inlet tube. (Ref. SA 308)
	$63,843.00



	00-2.2.1C-212R5 

 
	DATABASE AND DATA ADMINISTRATION EMU RELATED HARDWARE LOGISITICS (Ref. SA 334)
	$   16,301.00

	02-2.2.1C-403   
	EMU/EVA RELATED EQUIPMENT BOND LOGISTICS BLDG. 32 (ER STATION) (Ref. SA 334)
	$55,309.00

	02-2.2.1C-402 R1
	EMU Related EVA Development and Technical Coordination (XA Station) (Ref. SA 360)
	$9,606

	02-2.2.1B-404
	EMU/EVA Metox Regeneration (Ref. SA 360)
	$27,851

	02-2.2.1C-401R2     
	EMU RELATED DEVELOPMENT AND LOGISTICS                

ACTIVITIES  (Ref. SA 382)          
                    


	$27,178.00

	
	

	

	02-2.2.1C-416
	EMU EVA Translation Path Evaluation and Integration, Operations
(Ref. SA 379)
	$ 891,525



	02-2.2.1B-401
	EMU Field XA Shuttle
	$3,893,902

	02-2.2.1C-402
	EMU Related EVA Development and Technical Coordination (XA Station) (Ref. SA 379)

	$ 942,826



	02-2.2.1C-401
	EMU Related EVA Development and Logistics Activities 

EC Station Bldg. 7 and EC Station Bldg. 34 (Ref. SA 379)

	$ 926,977

	02-2.2.1C-410
	EMU/EVA Equipment Hardware Integration/Logistics Database (Ref. SA 379)
	$1,294,360

	02-2.2.1C-417
	EMU EVA Increment Management
	$ 817,408



	02-2.2.1C-417R1
	EMU/EVA Increment Management (Ref. SA 406)



	$77,879

	02-2.2.1C-410 R1
	EMU/EVA Related Equipment Hardware Integration (Ref. SA 406)
	($32,578)



	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	2.2.2.  Pre-Flight and Real-Time Mission Support
	 

	
	
	

	99-2.2.2A-101
	Pre-Flight and Real-time Mission Support  
	$485,717

	99-2.2.3C-112
	EMU & EVA Related Equipment Life Extension (Ref. SA 192)
	$25,191

	00-2.2.2A-201
	Pre-Flight & Real Time Mission Support (Ref. SA 203)
	$796,962

	01-2.2.2A-301


	EVA Pre-flight and Real Time Mission Support GFY 01 (Ref. SA 278)
	$633,373

	01-2.2.2A-302
	Technical Training on the Metal Oxide Regenerator

System and HSMS Technical Assistance for METOX

Chamber Testing
(Ref. SA 283)
	$43,985.00



	01-2.2.2A-303
	EMU LSS Battery (SV819600) Activation (Ref. SA 283)
	$16,990.00

	01-2.2.2A - 303 R1
	EMU LSS Battery (SV819600) Activation (Ref. SA 308)
	$50,342.00

	00-2.2.1C -212R7

	EMU RELATED HARDWARE LOGISTICS DATABASE      


AND DATA ADMINISTRATION (Ref. SA 371)
	$224,531.00



	02-2.2.1C-401R1
	EMU RELATED DEVELOPMENT AND LOGISTICS ACTIVITIES  (Ref. SA 371)
	($134,161.00)

	02-2.2.1C-405
	EMU/ORU MOCKUP HARDWARE (Ref. SA 371)                                   


	$126,147.00

	02-2.2.1B –403
	DEVELOPMENT OF SAFER HAND CONTROLLER           

ACTUATION RIPCORD   (Ref. SA 371)                


	$43,503.00 

	02-2.2.1B-405
	EMU LOWER ARM CHANGE OUT DEVICE FEASIBILITY STUDY     



(Ref. SA 371)
	$29,877.00

	02-2.2.2A-401
	Logistics, EVA Pre-Flight and Real Time Mission Support 

for GFY’ 02 (Ref. SA 379)
	$   623,381

	02-2.2.1B-403R1
	Development of SAFER Hand Controller Actuation Ripcord (Ref. SA 406)
	($18,901)

	02-2.2.1B-404R1
	EMU/EVA Metox Regeneration (Ref. SA 406)
	$9,261



	
	
	

	2.2.3.  Special Studies and Special Test  
	

	99-2.2.3C-105 
	SSA Item 102 – Prototype Extra Large Planar HUT Rework 

(Ref SA. 139)
	$171,352

	99-2.2.3A-102
	EMU Power Harness
	$196,943

	99-2.2.3C-101
	Protective Visor
	$13,931

	99-2.2.3C-102
	Collapsible Water Reservoir
	$53,403

	99-2.2.3C-103
	Caution and Warning System
	$90,725

	99-2.2.3C-104
	EMU Hoist Integration Into SSATA 
	$3,942

	99-2.2.3A-102R1
	Power Harness FY 99 Change of Scope (Ref SA 120)
	$0

	99-2.2.3C-108
	Small Planar HUT & Arm, Canted Waist, Consolidated EMU Electronics (DCM/CWS/RTDS), and improved Helmet Visibility (Ref. SA 169)
	$293,991

	99-2.2.3C-103R1
	Caution and Warning System Software (Ref. SA 169)
	$0

	99-2.2.3A-107
	Small Planar HUT & Arm, Canted Waist, Consolidated EMU Electronics (DCM/CWS/RTDS), and improved Helmet Visibility (Ref. SA 169)
	$293,993

	99-2.2.3C-110
	EMU SSA Phase VI Glove Bladder Liner (Ref. SA 175)
	$88,619

	99-2.2.3D-101
	CWS Redesign (Ref. SA 203)
	$376,092

	99-2.2.3A-107 R2
	Small HUT-Expanded Evaluation (Ref. SA 203)
	$667,050

	99-2.2.3A-107 R3
	Small HUT-Fitcheck C Hardware Fab  (Ref. SA 203)
	$289,861

	99-2.2.3A-111
	In-Suit Doppler Design Study  (Ref. SA 203)
	$39,175

	99-2.2.3C-204
	EMU/REBA/ERCA/SSER EMC Testing  (Ref. SA 203)
	$69,855

	99-2.2.5A-120
	ILC Dover As a Licensed Production Source For Rucothane For The SSA Applications (Ref. SA 206)
	$489,039

	00-2.2.5D-206
	EMU SSA ELVAX Evaluation on Mini-Sublimator (Ref. SA 206)
	$6,265

	00-2.2.5D-207
	EMU SSA ELVAX Certification (Ref. SA 206)
	$126,296

	00-2.2.3A-205
	EMU Phase VI Glove Subsystem Manager (Ref. SA 219)
	$54,885

	00-2.2.3A-206
	EMU SSA, Disposable In-Suit Drink Bag (DIDB) Location Study (Ref. SA 219)
	$52,407

	00-2.2.3C-202
	CWR Evaluation for EMU Use (Ref. SA 219)
	$55,334

	99-2.2.3A-107 R4


	EMU Small HUT Prototype Arm Hardware (Ref. SA 225)
	$98,714

	99-2.2.3C-112 R1

	EMU and EMU Related Equipment Life Extension - Phase II (Ref. SA 225)
	$54,950



	00-2.2.3C-207  
	EMU AMS-02 Magnetic Exposure Evaluation (Ref. SA 225)
	$50,481

	00-2.2.5A-201A
	Phase I Spare PC Board Acquisition for EMU LSS Electrical Items (Ref. SA 241)
	$498,669

	00-2.2.5D-204
	Structure EMU I-131 - Long Lead Material (Ref. SA 241)
	$33,934

	00-2.2.5D209
	EMU SSA Replacement Material and Mold for BSC Seals
(Ref. SA 241)
	$89,352

	00-2.2.3C-209
	EMU RF Crew Protection Evaluation (Ref. SA 243)
	$80,809.00

	00-2.2.3C-208
	EMU SSA Boot TMG Redesign Feasibility Study 

(Ref. SA 243)
	$39,379.00

	00-2.2.3C-207 R1
	EMU AMS-02 Magnetic Exposure Evaluation 
(Ref. SA 243)
	$63,667.00

	00-2.2.3C-211
	EMU LSS Battery Charger Assembly (BCA) & Middeck Charger Evaluation (Ref. SA 267)
	$90,253.00

	00-2.2.5A-201R1
	DCM/FPS Electronic Parts Procurement (Ref. SA 283)



	$425,183.00

	01-2.2.5A-301
	Spectra Webbing, Spectra Cord, Nomex Webbing-

Manufacturer Relocation Evaluation  (Ref. SA 283)
	$50,372.00

	00-2.2.3C-202R1
	CWR Evaluation for EMU use (Ref. SA 308)
	($145.00)

	01-2.2.3A - 307
	Evaluation of New BTA Procedures (Ref. SA 308)
	$42,855.00

	01-2.2.3A - 309
	Procurement of Training Materials and Instructions 
   $25,346.00

for ASTM Training on Fire Hazards in Oxygen Systems

(Ref. SA 308)
	$25,346.00

	01-2.2.3A - 315
	EMU LSS Item 122 IRCO2 Sensor Analysis (Ref. SA 308)
	$12,696.00

	01-2.2.3C - 306
	Battery Contingency Alternatives (Ref. SA 308)
	$100,366.00

	01-2.2.3A - 301


	EMU – GENERATION OF GENERIC SPECIFICATION FOR INTEGRATION OF GFE  INTO THE VENILATION LOOP (Ref. SA 334)
	$   71,905.00



	01-2.2.3A-306 
	EXPEDITED EMU TURNAROUND (EET) OF ORU COMPONENTS (Ref. SA 334)
	$162,899.00

	01-2.2.3A - 313 
	EMU SSA CLASS III AXIAL RESTRAINT BUFFER EVALUATION (Ref. SA 334)
	$  25,487.00

	01-2.2.3C - 308
	DEFINITION OF A NEW PREBREATHE VALIDATION TOOL  (Ref. SA 334)
	$  86,353.00

	01-2.2.3C-309 
	EVA CREW MEMBER EYE IRRITATION STUDY 

(Ref. SA 334)
	$152,375.00

	00-2.2.3A-209
	Federal Standard 191A Textile Method Replacement SSA (Ref. SA 360)
	$127,744

	02-2.2.3C –401

	EXTENDING THE USAGE OF CURRENTLY AVAILABLE INCREASED CAPACITY BATTERIES (Ref. SA 371)
	$161,867.00 

	02-2.2.3A –401
	PRODUCT PROTECTION ANALYSIS REVIEW (Ref. SA 371)
	$44,524.00

	01-2.2.3C-308R1
	 DEFINITION OF A NEW PREBREATHE VALIDATION TOOL (Ref. SA 371)
	$29,553.00

	02-2.2.5D-403
	EMU SSA LATEX FOAM REPLACEMENT (Ref. SA 371)
	$41,696.00

	02-2.2.5D-404
	EVA ANTI-FOG SURFACTANT REPLACEMENT (Ref. SA 371)
	$40,755.00

	02-2.2.3C-403
	DESTRUCTIVE ANALYSIS OF ICB S/N 2006 AND   MANUFACTURE/FEASIBILITY TEST OF PROPOSED ICB CONFIGURATION CHANGES  (Ref. SA 371) 
	$146,468.00

	00-2.2.2A-201R1
	EVA PREFLIGHT AND REAL TIME MISSION SUPPORT FOR GFY ’00 (Ref. SA 371)
	($220,399.00)            

	01-2.2.3A-306R1
	EXPEDITED EMU TURNAROUND (EET) OF ORU COMPONENTS) REMOVE OF KSC PATHFINDER FROM TASK)   (Ref. SA 371)          


	($16,656.00)

	02-2.2.5D-405
	EMU SSA BIC PEN REFORMULATION  (Ref. SA 371)
	$11,617.00

	02-2.2.3A -402
	CHRONOLOGICAL LIFE EXTENSION OF SSA SOFT GOODS (Ref. SA 382)         




	$173,769.00



	02-2.2.3C-402         
	TECHNICAL STUDY OF THE EFFECTS OF THE PHASE V IN-SUIT EXERCISE PREBREATHE                     PROTOCOL ON THE EMU  (Ref. SA 382)              

	$39,363.00


	02-2.2.3A-406R1
	Fabrication and Evaluation Dome Valve with Disposable In-suit Drink Bag (DIDB) (Ref. SA 406)

	$81,972

	02-2.2.3A-314      
	Technology Transfer Glove Study/EC (Ref. SA 406)
	$19,117



	02-2.2.3A-406      
	Development of Optimized DIDB Requirements (Ref. SA 406)
	$38,310

	02-2.2.23A-407   
	EMU and EMU Related EVA Combined CO2/H20 Removal System Assessment (Ref. SA 406)

	$106,311



	02-2.2.3C-404
	Phase VI In-Suit Exercise Pre-breathe Project Team (Ref. SA 406

	$21,498



	
	
	

	
	
	

	
	
	

	
	
	

	
	

	2.2.4.  Supplier Supportability / Obsolescence 
	 

	
	
	

	99-2.2.5a-103
	Spacer Fabric Replacement
	$99,389

	99-2.2.5a-104
	Non-Woven Dacron Fabric Replacement
	$86,833

	99-2.2.5a-105
	Non-ODS Cleaning Process Fluid Development / Certification
	$467,638

	99-2.2.5a-106
	DCM Volume Control / Display Intensity Control Potentiometer
	$56,305

	99-2.2.5a-107
	Hall Effect Sensor
	$90,321

	99-2.2.5a-108
	Redesign EMU Electrical Transducer Harness
	$61,183

	99-2.2.5a-109
	Epon 815C
	$40,618

	99-2.2.5a-112
	Silver Pen Replacement
	$23,075

	99-2.2.5a-113
	EPI-Cure 3140
	$11,089

	99-2.2.5a-115
	Test Valve Replacement
	$29,207

	99-2.2.5a-117
	Static Seal Material Replacement  (Ref. SA 122)
	$193,256

	99-2.2.5A-110
	Implementation of Replacement for Polyurethanes  (Ref. SA 129)
	$153,222

	99-2.2.5A-118
	Implementation of Amercoat Replacement Items 121 & 123  (Ref. SA 129)
	$9,292

	99-2.2.5A-119
	EMU Static Seals, Use of Existing Gordon Rubber  (Ref. SA 129) 
	$17,831

	99-2.2.5A-111
	EMU, SSA, Teflon Coated Fiberglass Fabric Replacement (Ref. SA 175)
	$53,299



	99-2.2-5A-121
	Certification of EVA Tubing (Ref. SA 175)
	$101,555

	00-2.2.3C-206
	Increased Capacity Battery Wet-Life Extension (Ref. SA 206)
	$17,972

	00-2.2.5D-212
	EMU SSA Class III Brief / Waist Zipper Replacement 

(Ref. SA 254)
	$38,734.00

	00-2.2.5D-214
	EMU SSA New Supplier for Fresnel Lenses(Ref. SA 254)
	$38,367.00

	01-2.2.5A - 302
	Aquapon Coating Replacement Evaluation (Ref. SA 308)
	$50,314.00

	01-2.2.5D-304 
	EMU PR 420 PRIMER REPLACEMENT(Ref. SA 334)
	$112,389.00

	00-2.2.5D-211
	Replacement of State Stamp Ink for LSS Hardware 

(Ref. SA 360)
	$58,771

	01-2.2.5D-305
	Fixing Current I-113 Housing Anodize Process (Ref. SA 360)
	$91,732

	02-2.2.5D-401   
	 Nylon Tricot Replacement

(Ref. SA 406)

	$51,747

	02-2.2.5D-406
	Resiweld Adhesive Replacement (Ref. SA 406)
	$55,838

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	2.2.6.  Orlan Expertise  
	 

	
	
	

	99-2.2.6A-101
	Orlan Expertise
	$450,738

	99-2.2.6A-102
	Orlan Expertise - Program Review Support
	$25,846

	99-2.2.6A-101R1
	Orlan Expertise  (Ref. SA 120)
	$0

	99-2.2.6A-102R1
	Orlan Expertise  (Ref. SA 120)
	$24,992

	99-2.2.6A101R2
	Orlan Expertise  (Ref. SA 122)
	$40,577

	99-2.2.6A-103
	Orlan Expertise  (Ref. SA 162)
	$1,404,666

	99-2.2.6A-104
	Itegration of ISS1 Crew Request For EMU Hardware Use in Orlan (Ref. SA 192)
	$137,652

	99-2.2.5A-125
	Polymer Separator Material (Ref. SA 203)
	$48,536

	00-2.2.5D-203
	SSA Glove Finger Material Replacement  (Ref. SA 203)
	$297,774

	99-2.2.6A-103 R1

	Orlan System Expertise (Ref. SA 225)
	$90,628

	00-2.2.6A-202
	Orlan-M EVA Information Transition Effort  (Ref. SA 243)
	$269,609.00

	00-2.2.6A-207
	Orlan RF Crew Protection Evaluation and Electro-

magnetic Compatibility Testing
(Ref. SA 243)


	$123,623.00

	00-2.2.6A-208
	Orlan Micrometeoroid and Orbital Debris Crew Protection

Evaluation     (Ref. SA 243)





	$22,480.00

	00-2.2.6C-211
	Orlan-M EVA System Expertise-Information Transition Effort(Ref. SA 254)
	$474,955.00

	00-2.2.6C-210
	Enhanced Orlan Glove Interoperability(Ref. SA 254)
	$132,013.00

	01-2.2.6C-311
	ORLAN-M EVA SYSTEMS EXPERTISE (Ref. SA 271)
	$1,247,790

	99-2.2.6A 103 R2 

	ORLAN SYSTEM EXPERTISE (Ref. SA 334)
	( $      12.00)

	01-2.2.6C-307                           


	EMU TECHNICAL ASSISTANCE FOR METOX 

(Ref. SA 334)
	$   73,149.00



	01-2.2.6C-311 R1   
	ORLAN-M EVA SYSTEMS EXPERTISE (Ref. SA 334)
	($   2,209.00)



	01-2.2.6C-314         
	EMU AND EMU RELATED EVA EQUIPMENT LAUNCH RESTRAINT FEASIBILITY STUDY (Ref. SA 334)
	$265,762.00

	02-2.2.6C-411
	Orlan-M EVA Systems Expertise (Ref.. SA 379)
	$1,512,034

	
	
	


SECTION J-6

HARDWARE QUANTITIES AND DELIVERY SCHEDULES*
This attachment sets forth the delivery schedules for the contract end items to be delivered against the requirements of Statement of Work, Section C: 

	Description
	Part Number
	ITEM
	QTY
FY98
	QTY

FY99
	QTY

FY00
	QTY

FY01

	
	
	
	
	
	
	

	Primary Oxygen Pressure Sensor
	SV778528-2
	112
	
	
	
	9

	Pressure Suit Sensor
	SV767788-2
	114
	
	1
	6
	

	Shear Plate Assembly
	SV778540-49
	115
	
	
	2
	

	Pitot Actuated Valve
	SV769480-4
	125
	
	2
	1
	2

	Feedwater Supply Pressure Sensor
	SV767793-7 (ref. SA 31)
	132
	
	
	6
	

	Feedwater Relief Valve
	SV769404-7
	135
	
	
	2
	2

	Water Relief Valve
	SV769405-3
	142
	
	1
	1
	1

	Water Check Valve
	SV769406-2
	143
	
	1
	2
	1

	Coolant Isolation Valve Assembly
	SV784998-2
	171/172
	
	
	2
	1

	Pressure Transducer & Connector
	SV785018-6
	215
	0
	0
	0
	0(refSA 358)

	Suit Pressure Gauge
	SV767706-5
	311
	
	2
	2
	

	Purge Valve
	SV787027-3
	314
	
	
	
	1

	Volume Control
	SV767784-1
	360
	
	
	6

11/26/99

Ref. SA 199 
	

	Display Intensity Control
	SV767785-1
	361
	
	
	6

11/26/99

Ref. SA 199 
	

	EVC Mode Selector Switch
	SV767786-2
	362
	
	5
	
	

	Push-to-Talk Switch
	SV767794-2
	365
	
	6
	
	

	Fan Switch
	SV771887-3
	366
	
	4
	
	

	Feedwater Valve Switch
	SV767795-3
	367
	
	6
	
	

	Caution & Warning System Switch
	SV767792-2
	368
	
	5
	
	

	Increased Capacity Battery (ref. SA 32)
	SV819600-TBD
	490
	
	
	24
	24

	Glove Customization (pairs) (less Wrist Bearings)
	0106-212147
Ref. SA 42/SA 85
	
	2
	19
	0
	0

	Gloves (pairs) (less Wrist Bearings) 
	0106-812076
	
	2
	17
	17
	12

	Paraderm Comfort Glove (pairs)
	ST91G3045
	
	
	50
	100
	100

	4750 TMG (pairs)
	0106-811768

	
	4
	11
	21
	16

	Spare Glove Bladders (pairs)
	0106-811648
	
	1
	5
	6
	5

	Heater Electronic Systems (These items will be incorporated into the TMGs, Gloves, Glove Customizations) 
	0106-211745
	
	7
	33
	44
	32

	Lower Arms (pairs)
	0103-210152-XX-XX
	
	5
	5
	
	

	Arm Sizing Ring (pairs)
	10146-03
	
	2
	3
	
	

	
	
	
	
	
	
	

	Brief
	0104-810598-03
	
	2
	2
	
	

	Thigh sizing Ring (pairs)
	10159-02
	
	2
	3
	
	

	Boot Sizing Ring (sets)
	10157-02, 10202-02, 10203-02
	
	2
	3
	
	

	Legs (pairs)
	0104-210575-XX-XX
	
	3
	4
	
	

	Boots Disconnect (pairs)
	10154-02
	
	2
	2
	
	

	Boots (pairs) (Less disconnects)
	0104-89652-XX/XX
	
	2
	3
	
	

	Waist Bearing 16”
	10057-03
	
	2
	2
	
	

	D/S Wrist Disconnect (pairs)
	10088-02
	
	3
	3
	
	

	Waist 16” (Restraints/ Bladders/TMGs)
	0104-82347-XX-XX

0104-82692-XX-XX
	
	3 Delete (3)
per CCO 230
	3 Delete (3)

per CCO 230
	
	

	LCVG assembly
	0107-84029-18-XX
	
	7
	16
	5
	

	BLVD
	0107-81057-XX/XX-XX
	
	8
	16
	6
	

	BSC 16”
	9787-07
	
	2
	3
	2
	

	SEMU (SSAPH) Wiring Harness (PRS)
	0800-111983
	
	13
	12
	6
	

	Arm (SSAPH) Wiring Harness (PRS)
	0103-111984
	
	24
	44
	15
	

	Visor (sets)          Sun Visor

                            Protective Visor
	25747-1

23861-2
	
	2
	2
	2
	2

	Gloves (pairs) (less Wrist Bearings)
	0106-812076
	
	8
	8
	5
	3

	Paraderm Comfort Gloves (pairs)
	ST91G3045
	
	50
	50
	50
	25

	4750 TMG (pairs)
	0106-811768

	
	7
	2
	2
	1

	Spare Glove Bladders (pairs)
	0106-811648
	
	2
	1
	1
	1

	Heater Electronic Systems (These items will be incorporated into the TMGs, Gloves, Glove Customizations)
	0106-211745
	
	17
	11
	8
	5

	
	
	
	
	
	
	


*  All deliveries shall be “on or before” within fiscal year spending constraints.
Ref. SA 6
Production and deliver of the following 16 HUT TMGs are as follows:

Description


Part Number

Quantity

Delivery Date
HUT TMG, Training, Large
TBD


2


1/1/98

HUT TMG, Training, Large 
TBD


2


8/15/98

HUT TMG, Flight, Large
TBD


3


4/30/98 (Ref. SA 49)
HUT TMG, Flight, Large
TBD


3


5/1/98

HUT TMG, Flight, Large
TBD 


1


10/1/98

HUT TMG, Flight, Large
TBD


2


1/1/99

HUT TMG, Flight, Large
TBD


1


3/1/98

HUT TMG, Training, Medium
TBD


1


5/15/98

HUT TMG, Flight, Medium
TBD


1


8/1/98
Ref. SA 12    
Description


Part Number

Item
      Quantity  Delivery Date

Vent Flow Sensor

SV771836-29
121

1
8/31/99

Feedwater Shutoff Valve
SV767660-10
137

2
4/30/99

Feedwater Shutoff Valve
SV767660-10
137

2
6/31/99

Feedwater Shutoff Valve
SV767660-10
137

2
8/31/99

Feedwater Shutoff Valve
SV767660-10
137

2
10/31/99










Ref. SA 128
Positive Pressure Relief Valve SV787036-10
146

7
2/28/99

Positive Pressure Relief Valve SV787036-10
146

2
4/30/99

Positive Pressure Relief Valve SV787036-10
146

3
10/31/99










Ref. SA 128



Negative Pressure Relief Valve
SV785927-2
147

8
1/31/99

Negative Pressure Relief Valve
SV785927-2
147

3
3/31/99
Negative Pressure Relief Valve
SV785927-2
147

5
10/31/99

Purge Valve


SV787027-3

314

5
1/31/99

Purge Valve


SV787027-3

314

6
10/31/99

Sublimator and Harness
SV805280-3
139/140

1
5/31/00

Sublimator and Harness
SV805280-3
139/140

1
2/28/01

Gas Trap Details
SV784939-1, SV784941-1 141

18
10/31/98

*Secondary Oxygen Pack
SV799045-00-02
200

1
6/30/00

Oxygen Water Manifold 
SV779301-13
385

1
2/29/00

Ref. SA 77   

EMU Electrical Harness
SV767690-02
440

3
5/31/00
EMU Electrical Harness
SV767690-02
440

4
7/31/00

EMU Electrical Harness
SV767690-02
440

7
9/30/00

EMU Electrical Harness
SV767690-02
440

7
11/30/00
*With Lemo CCA and bio-med connectors

Vent Flow Sensor Refurb
SV771836-29
121

1
FY '98

Vent Flow Sensor Refurb
SV771836-29
121

1
FY '99

Vent Flow Sensor Refurb
SV771836-29
121

1
FY '00

Fan/Pump/Separator Refurb
SV787994
123

1
FY '99

Fan/Pump/Separator Refurb
SV787994
123

1
FY '00

*  The above estimated delivery date is contingent upon Hamilton Standard receiving the following hardware.

	QTY
	DESCRIPTION
	PART NUMBER
	AVAILABLE LOCATION
	NEED DATE

	1
	EMU Item 215 Transducer & Connector SOP
	(S/N 2004-3-559)  SV7850186
	Bond H.S.
	8/31/98

	1
	EMU Item 213 Pressure Control Module
	(S/N 114)  SV7990423
	BAO/FEPC Call Task 4-164
	8/31/98

	1
	EMU Item 210 Bottle Secondary, Oxygen
	(S/Ns TBD) SV809816-1
	Bond H.S.
	8/31/98

	1
	EMU Item 200 Sub-assembly Bracket & Inserts, Mounting
	SV789141-1
	Bond H.S.
	8/31/98


Ref. SA 13  
  *Retrofit ten (10) 02/H20 Manifold Assembly, SV7779301-9, Item 385



Receipt of GFE (4/98, 8/98, 12/98, 4/99, 7/99, 12/99, 4/00, 8/00, 10/00, 3/01)

*Retrofit thirteen (13) Service & Cooling Umbilicals, SV767730-09, Item 400



Receipt of GFE (9/98, 10/98, 11/98, 12/98, 1/99, 2/99, 3/99, 4/99, 9/99, 7/99, 12/99, 4/00, 5/00)

Delivery of the following hardware will be 1 unit per month starting November 1998 provided that the hardware (GFE) is received at least 3 months prior to ship date.  If GFE not received as scheduled, there will be a corresponding slip in the delivery schedule.

*Retrofits are per FCCP-069.  Work outside the scope defined within FCCP-069 will require equitable adjustment (Cost & Schedule)

Ref. SA 24

Description



   
Part Number 
   
Item
     Delivery Date
Primary Life Support Subsystem (PLSS)
   SV799100-11-00, S/N 1018 100      11/99

Delivery of the following hardware is contingent upon receipt of GFE prior to April 1, 1998 from Boeing.  NASA to provide ORU component details for assembly April 1, 1999; under separate direction associated to EMU FCCP 075, Phase III Production of ORU Kits.

Item Number      Part Number         Description             


Quantity 












Required
114                     SV767788-2        Suit Pressure Sensor                       

1



115                     SV778540-49      Shear Plate Assembly                      

1   

121                     SV771836-29      Check Valve and Vent Flow Sensor   

1

122                     SV809286-4        CO2 Sensor                                    

1

123                     SV787994-11      Fan/ Separator/Pump Assembly         

1

127/128              SV784996-5        Check Valve and Filter                      

1

132                     SV767793-7        Feedwater Pressure Sensor               

2

136                     SV792528-5        Feedwater Pressure Regulator           

1

138                     SV767793-8        Feedwater Pressure Sensor               

1

139/140              SV805280-3        Sublimator and Harness                    

1

141                     SV805257-1        Gas Trap                                        

1

142                     SV769405-3        Water Relief Valve                           

1

143                     SV769406-2        Water Check Valve                          

1

146                     SV787036-10      Positive Pressure Relief Valve            

1

147                     SV785927-2        Negative Pressure Relief Valve           

1

150                     SV785970-13      Caution and Warning System             

1

156                     SV789134-2        RTDS Harness                                  

1

171/172              SV784998-2        Coolant Isolation Valve Assembly       

2

174                     SV791230-2        RTDS                                              

1

     SV809322-1        Impact Shield                                   

1

     SV798853-1        Small Bladder                                   

2

                SV798854-1        Large Bladder                                   

1

                SV771392-5        Striker Plate                                     

2

Ref. SA 26  
 Description



Part Number 

Size
     Qty.    Delivery Date

Enhanced Lower Arm


0103-210152-05/06
02
     1 pair
3/99

(Without Fab Attach Rings)

0103-210152-05/06
03
     1 pair
3/99






0103-210152-05/06
04
     1 pair
3/99

Enhanced Brief


0104-810598-05
03(16")     1 each  
3/99

(Without Fab Attach Rings & Brac)

Enhanced Leg Assembly

0104-210575-01/02
02
     1 pair
3/99

Enhanced Leg Assembly

0104-210575-01/02
03
     1 pair
3/99

Ref. SA 28    
Description

Part Number


Quantity
Delivery Date

EMU Battery

SV767789-12-00

6

10/30/98

EMU Battery

SV767789-12-00

6

11/31/98

EMU Battery

SV767789-12-00

6

12/31/98

Ref. SA 29

Description

Part Number


Quantity
Delivery Date
Retention Ring

SV817711

3 PRS

5/31/98








9 PRS

7/31/98








20 PRS
9/30/98

Ref. SA 30     
 Description


Part Number

Quantity
Delivery Date

02 Frame & Filter Assemblies   SV778902-1
  10

   7/30/98

Ref. SA 53

Production of one (1) pair of size 6HR Phase VI Gloves to be built and placed in inventory.  This includes the necessary non-recurring costs to rework the size 6HR palm molds.  The existing molds, originally built for development and testing, will be updated to the current flight configuration.  The TMG's require the incorporation of the current ORU features and palm area TMG updates.

Ref. SA 39
Description


Part Number


Quantity 
Delivery Date
6HR Phase VI Gloves
0106-212147-01/02

1 pair

5/9/99 (Ref. SA 141)
Ref. SA 60              




Quantity

Description

Part Number

CTSD
      BAO/FEPC
Delivery by:

Static Seal, Arm Bearing 
25570

12 ea

50 ea

9/13/98

& Arm Sizing Ring

Static Seal, Thigh FAR 
25410

12 ea

75 ea

9/13/98

& Thigh Sizing Ring

Static Seal, Boot FAR
25417

16 ea

60 ea

9/13/98

& Leg Sizing Ring

 
Ref. SA 73
The Production of three (3) Combination Purge Valves (with orificies) and provide HSMS/ILC field support for flow testing of six (6) orifices at NASA/JSC.  The three (3) CPV Orifices will be delivered for test by 10/13/98.  The PDA Orifice testing, including three (3) spares at JSC will be completed by 10/31/98.  The three (3) CPVs will be of the latest configuration after incorporation of the CPV Housing drawing change authorized by CCBD H6820 (Supplemental Agreement 50).

Description




Part Number   Quantity
Delivery Date
Combination Purge Valve Assembly
9819-08
     3

12/31/99









 

GFY    GFY



Ref. SA 95    

 Description

Part Number
          

'00      '01     Total

Partial ORU PLSS Kit Details:

Item 151 Maintainable Harness
SV824051


12
3
15

Item 152 Maintainable Harness
SV824052


12
3
15

     Electrical Bracket (151/152)

SV819597


12
3
15


02 Hi-Pressure Housing Assembly
SV822942


12
3
15


02 Actuator Slide Assembly

SV823932


12
3
15


Connector Rotary Assistance


Tabs,




SV823037, SV823046, 
12
3
15








SV823939 


ORU HUT Kit Details:


J10 Connector Cup


SV823105


12
3
15


Upper/Lower Planar HUT Mounts
SV822967,


12
6
18


w/Adjustable Nuts


SV822968, SV822969


ORU DCM Kit Details:


Item 391 Jumper Harness

SV821755


12
2
14


Item 392 Jumper Harness

SV821756


12
2
14


DCM Captivator Assembly 

SV823611, SV822972
12
2
14



CCV Handle Guard


SV822933


12
2
14

DCM Mode Selector Switch

SV822970


12
2
14

Six (6) of the twelve (12) GFY ’00 deliveries will be delivered on or before       11/30/99.

One set of ORU PLSS Kit details will be delivered to HSSSI Bonded Stores for assembly into the PLSS S/N 1018 (currently at Windsor Locks).  Individual details of this Kit may be delivered and assembled prior to Kit completion.

Two sets of Partial ORU PLSS Kit details will be delivered to HSSSI Bonded Stores for assembly into Shear Plate Assemblies (SV778940-49) required in Section J-6 of Contract NAS9-97150.  Direction from NASA Contracting Officer will be required to add the ORU PLSS Kit details to the Shear Plate Assemblies.

REF. SA 100
Item



Part Number


FY'98

FY'99

From:
Legs (pairs)


0104-210575-03
  
    3 

       4



Item



Part Number

Quantity
Delivery Date

To:

Legs (pairs)


0104-210575-04-01
  1 pair

08/30/99



Legs (pairs)


0104-210575-04-02
  2 pair

09/30/99



Legs (pairs)


0104-210575-04-03
  4 pair

11/30/99



Item



Part Number


  FY'98

FY'99

From:
Boots (pairs)


0104-210895-09/10 or -11/12         2    
      3



Item



Part Number

         Quantity
       Delivery Date

To:

Boots (pairs)


0104-210895-15/16-01 
  1 pair

10/30/99



Boots (pairs)


0104-210895-13/14-02
  1 pair

11/30/99



Boots (pairs)


0104-210895-13/14-02
  3 pair

01/24/00



Item



Part Number

        
 FY'98
      
 FY'99

From:
Brief

 

0104-810598-05

        2

        2



Item



Part Number

         Quantity
       Delivery Date

To:

Brief



0104-810598-06-03

2 pair

7/30/99



Brief



0104-810598-06-03

2 pair

11/30/99

Item



Part Number


FY'98

FY'99

From:
Lower Arms (pairs)

0103-210152-05/06 or 07/08
       5
                   5



Item



Part Number

Quantity
Delivery Date

To:

Lower Arms (pairs)

0103-210152-13/14-01  2 pair
07/30/99



Lower Arms (pairs)

0103-210152-13/14-02  1 pair
07/30/99



Lower Arms (pairs)

0103-210152-13/14-02  2 pair
08/30/99



Lower Arms (pairs)

0103-210152-13/14-03  2 pair
10/30/99



Lower Arms (pairs)

0103-210152-15/16-04  2 pair
11/30/99



Lower Arms (pairs)

0103-210152-15/16-05  1 pair
11/30/99

Ref. CCO 230

EMU SSA On-Orbit Adjustable Waist Certification and Production

The Contractor is directed to produce 37 Adjustable Waist Restraint/Bladder Assemblies and TMGs and revise the first flight to STS-104 (7A).  With the revised first flight, a single mission certification is no longer required. 

Deliverables are the following:








USA

CTSD

      Delivery 

Description


Size

Quantity
Quantity

Date

0104-81235-01-01Rest/Blad.
Short

2

-
   
       1/18/01

0104-812454-01-01 TMG

0104-81235-01-02 Rest/Blad.
Long

2

-

        2/15/01

0104-812454-01-02 TMG


0104-81235-01-01Rest/Blad.
Short

1

1
   
        3/15/01

0104-812454-01-01 TMG

0104-81235-01-02 Rest/Blad.
Long

1

1
                   4/20/01

0104-812454-01-02 TMG

0104-81235-01-01Rest/Blad.
Short

3

1


7/6/01

0104-812454-01-01 TMG

0104-812355-01-02 Rest/Blad.
Long

3

1

         9/13/01

0104-812454-01-02 TMG"

Ref. SA 322

EMU SSA On-orbit Adjustable Waist Certification and Production

	Description
	Size
	USA Quantity
	CTSD Quantity
	Delivery Date

	0104-812355-01-01 Rest/Blad. 0104-812454-0101 TMG
	Short
	2
	0
	01/18/2001

	0104-812355-01-02 Rest/Blad. 0104-812454-01-02 TMG
	Long
	2
	0
	02/15/2001

	0104-812355-01-01 Rest/Blad. 0104-812454-0101 TMG
	Short
	1
	1
	03/15/2001

	0104-812355-01-02 Rest/Blad. 0104-812454-01-02 TMG
	Long
	1
	1
	04/20/2001

	0104-812355-01-01 Rest/Blad. 0104-812454-01-01 TMG
	Short
	3
	1
	07/06/2001

	0104-812355-01-02 Rest/Blad. 0104-812454-01-02 TMG
	Long
	3
	1
	09/13/2001

	0104-812355-01-01 Rest/Blad. 0104-812454-01-01 TMG
	Short
	4
	0
	11/26/2001

	0104-812355-01-02 Rest/Blad. 0104-812454-01-02 TMG
	Long
	4
	0
	02/04/2002

	0104-812355-01-01 Rest/Blad. 0104-812454-01-01 TMG
	Short
	4
	0
	04/19/2002

	0104-812355-01-02 Rest/Blad. 0104-812454-01-02 TMG
	Long
	4
	0
	07/01/2002

	0104-812355-01-01 Rest/Blad. 0104-812454-01-01 TMG
	Short
	5
	0
	09/27/2002


Ref. SA 253

The contractor is hereby directed to manufacture a new shear plate assembly (SV778540) configuration by replacing the two (2) front screws (NAS1189E06T6LK) with shorter screws (NAS1189E06T5LK) to secure the oxygen actuator assembly.  The contractor is, therefore, directed to ship the following screw kits for incorporation into the shear plate assembly. 
	Description
	Part Number
	ITEM
	QTY
FY98
	QTY

FY99
	QTY

FY00
	QTY

FY01

	Retrofit Kit, O2 Actuator Assembly
	SV28219
	
	
	
	50 Kits*
	


*NOTE:  One (1) Retrofit Kit contains two (2) screws (P/N NAS 1189E06T5LK).
Ref. SA 353 (CCO 281)

Phase VI Spares

Description
Part number
Size
CLASS    QTY

Delivery Date

Phase VI: 

Bladders
0106-812537-01/02
6LA
    III
    1 pair    
3/28/01

Bladders
0106-812537-01/02
6MA
    III
    1 pair    
3/16/01

Bladders
0106-812537-01/02
6HR
    III
    1 pair    
3/16/01

Bladders
0106-812537-01/02
6ws
    III
    1 pair    
4/4/01

Bladders
0106-812537-01/02
6TA
    III
    1 pair    
4/2/01

Bladders
0106-812537-01/02
6CR
    III
    1 pair    
7/28/01

Bladders
0106-812537-01/02
6GH
    III
    1 pair    
3/16/01

Bladders
0106-812537-01/02
6HM
    III
    1 pair    
4/14/01

Bladders
0106-812537-01/02
6HD
    III
    1 pair    
6/27/01

Bladders
0106-812537-01/02
6US
    III
    1 pair    
6/23/01

Bladders
0106-812537-01/02
6PZ
    III
    1 pair    
6/22/01

Bladders
0106-812537-01/02
6VS
    III
    1 pair    
9/23/01

Bladders
0106-812537-01/02
6NO
    III
    1 pair    
3/29/01

Bladders
0106-812537-01/02
6BB
    III
    1 pair    
9/30/01

TMG
0106-812107-01/02
6US
    III
    1 Pair
5/18/01


TMG
0106-812107-01/02
6HR
    III
    1 Pair
6/25/01


TMG
0106-812107-01/02
6VS
    III
    1 Pair
6/25/01


TMG
0106-812107-01/02
6HM
    III
    1 Pair
6/25/01


TMG
0106-812107-01/02
6HD
    III
    1 Pair
6/16/01


TMG
0106-812107-01/02
6CR
    III
    1 Pair
6/29/01


TMG
0106-812107-01/02
6RY
    III
    1 Pair
7/5/01


TMG
0106-812107-01/02
6LA
    III
    1 Pair
7/14/01


TMG
0106-812107-01/02
6TU
    III
    1 Pair
7/20/01


TMG
0106-812107-01/02
6BC
    III
    1 Pair
7/20/01


TMG
0106-812107-01/02
6MA
    III
    1 Pair
8/10/01


TMG
0106-812107-01/02
6MA
    III
    1 Pair
8/24/01


TMG
0106-812107-01/02
6NO
    III
    1 Pair
8/10/01


TMG
0106-812107-01/02
6WS
    III
    1 Pair
8/24/01


TMG
0106-812107-01/02
6WT
    III
    1 Pair
9/8/01


TMG
0106-812107-01/02
6FN
    III
    1 Pair
9/28/01


TMG
0106-812107-01/02
6MT
    III
    1 Pair
9/30/02


Restraints
0106-812810-03/04    6CR
    III
    1 Pair
8/9/01


Restraints
0106-812810-03/04    6PZ
    III
    1 Pair
8/3/01


Restraints
0106-812810-03/04    6MA
    III
    1 Pair
8/3/01


Restraints
0106-812810-03/04    6MA
    III
    1 Pair
8/18/01


Restraints
0106-812810-03/04    6US
    III
    1 Pair
8/9/01

Restraints
0106-812810-03/04    6NO
    III
    1 Pair
8/9/01

Restraints
0106-812810-03/04    6LA
    III
    1 Pair
8/22/01

Restraints
0106-812810-03/04    6TA
    III
    1 Pair
8/9/01

Restraints
0106-812810-03/04    6WS
    III
    1 Pair
8/9/01

Restraints
0106-812810-03/04    6BB
    III
    1 Pair
9/19/01

Ref.: SA 287

EMU LSS ORU TOOL DESIGN AND CERTIFICATION

The contractor is directed to fabricate and certify ORU change-out tools and aids necessary for flight STS-104/7A.   These tools will be stowed in the EMU Servicing Kit via a Type “A” TPS. Three tool sets shall be delivered in accordance with the following delivery schedule:


Flight:


Item:

Class:

Qty:

Delivery Due Date:

N/A


Tool Set
   III

1 Set

January 31, 2001


STS-104/7A

Tool Set
    I
      
1 Set

February 16, 2001


N/A


Tool Set
    I

1 Set 

February 16, 2001

The following list and quantities represent three complete sets of ORU change-out tools and aids:

	Hand Tools
	Drawing
	Quantity

	Hex Head Drive, 3/8" Driver, 3/16"  x 6"
	SED39136018
	3

	Ball Hex Head Driver, 3/8" Drive, 1/4"  x 6 in.
	SED39136017-01
	3

	Ball Hex Head Driver, 3/8" Drive, 5/32"  x 5 in.
	SED39136017-02
	3

	SOP Over-ride Protection Tool
	SED39136015
	6

	DCM O2 Fill-Line O-Seal Spare
	STSV047AD011
	6

	DCM O2 Fill-Line Back-up Ring Spare
	STSV058F11 or STSV058G11
	12

	PLSS Interface, FW 18 Filter, O-Seal Spare
	STSV047N112
	6

	PLSS Interface, LCG Port, O-Seal Spare
	STSV047N016
	24

	PLSS Interface, Vent Loop, O-Seal Spare
	STSV047N025
	6

	PLSS Interface, Seondary, O-Seal Spare
	STSV047N049
	6

	DCM Interface, FW O-Seal Spare
	STSV047N011
	6

	DCM Interface, LCG Water, O-Seal Spare
	STSV047N014
	24

	DCM Interface, Sense Port, O-Seal Spare
	STSV047N009
	6

	DCM Interface, Purge Valve Port, O-Seal Spare
	STSV047N016
	6

	DCM Interface, Secondary, O-Seal Spare
	STSV047N042
	6

	SOP Interface O-Seal Spare
	STSV047N015
	6

	Teflon Squares, 2x2; 5x7
	SED39136016-01;-02
	150


Ref. SA 317

ORU PLSS-SOP, DCM and PLanar HUt tmgS

The Contractor is directed to fabricate and ship flight & training ORU PLSS-SOP, DCM, and Planar HUT TMGs as follows:

TMG Description
   Class I QTY
 
  Class III QTY

Delivery Date




DCM


3


3*


09/15/00



(P/N 0100-811998-01)

5*


1


12/15/00



6 

6


03/31/01

7 

3


05/31/01



3 07/31/01

PLSS


3


3*


11/15/00





(P/N 0100-811994-02) 

1*





03/08/01




1*





03/26/01







1*





02/20/01







1*





03/02/01







2*





02/15/01










2


05/31/01




1





06/30/01




1





07/02/01





1





07/16/01





1





04/30/01

1 








1


07/30/01







1


08/13/01








1


08/27/01








1


09/10/01

HUT


1 LG





10/31/00



(Lg. P/N 0102-812000-02-03) 
3 LG & 1 MED

1 LG


01/15/01



Med.


2 LG


2 LG & 2 MED

04/15/01



(P/N 0102-812000-02-02)
1 LG & 1 MED

1 LG


06/30/01










2 LG & 1 MED

07/30/01







1 LG 
 

2 LG


09/30/01








2 MED


1 MED


10/29/01





2 LG & 1 MED
2 LG
2 LG


12/30/01










1 MED


01/28/02









1 MED


1 LG


02/28/02







1 MED


1 MED


04/1/02

*One (1) Class III PLSS TMG and DCM TMG will be delivered to CTSD for the ORU Hi Fi Mockup

One (1) Class I PLSS TMG and DCM TMG will be delivered to CTSD for assembly into PLSS 1004 and DCM 2007

Also, one (1) Class III DCM TMG will be delivered to MOD

NOTE:  The above deliverables may be delivered as Class I in lieu of Class III.

Ref. SA 327

EMU SSA In-line Cable Voltage Regulator (ILCVR) Certification

Nomenclature

Quantity

Delivery Date


In-Line Cable Voltage

      6


     12/12/01 

Regulator 

(0801-112983-01)

O2  Pocket Connector 

      6                              12/12/01                    

Extension

 (0102-812936-01) 

Certification closure by 11/1/01

Ref. SA 328

ORU Tool Kit Design, Fabrication and Certification

The delivery schedule for the ORU Tool Kits is as follows: 

Quantity                                   Class                      Delivery Date 

      1                                         Class III                       04/05/02 (Ref. SA 355)
      1                                         Class I                         06/07/02 (Ref. SA 355)
      2                                         Class I                         08-21-02 (Ref. SA 355)
Certification approval by 04/30/02. (Ref. SA 355)


Crew consensus required by 02/19/02. (Ref. SA 355)
Ref. SA 332

H7164 EMU HUT and DCM ORU Delta Certification for Space Shuttle Stowage as CEIs

The delivery schedule is as follows: 


NOMENCLATURE
   DUE DATE 


Certification             
February 22, 2002. 


Hardware                
May 1, 2002 -Two kits of HUT hardware. 


Hardware                
May 20, 2002 -Three kits of HUT hardware and balance of hardware.

Ref. SA 336

The following are deliverables to support field retrofit of Class I and III enhanced Small Boot TMGs:

Quantity
Nomenclature
Due Date
14 pairs
Toe spacers

2/12/2002

14 pairs
Mod kits

2/12/2002


Certification closure by 12/17/01.

Ref. SA 338


Deliveries are revised to the following:











Delivery on or before


6LE Class I gloves (Prime) with Newman (6LN) palm bars 
10/23/01


6LE Class I gloves (back up) with Newman (6LN) palm bars
12/08/01


6NM Class I gloves (back up)




12/08/01


Ref. SA 342

Item




Quantity

Delivery Date
12V Heater In-Line Cable
5
On or before 01 April 2001

Voltage Regulator Assemblies

12V Heater In-Line Cable
1
On or before 11 May 2001

Voltage Regulator Assembly

12V Heater In-Line Cable
2
On or before 11 June  2001

Voltage Regulator Assemblies

Ref. SA 344





For Use on

Item
Class                      Quantity
    Flight


DIDB Bite Valve Guard 
    III
     10
 N/A

(Prototype P/N: SK8010-20317-04)

DIDB Bite Valve Guard 

(P/N:  0110-213024-01)
     I
     20
  7A


DIDB Bite Valve Guard 

(P/N:  0110-213024-01)
     I
     50
 7A.1

Ref. SA 345





Item
                      
              Quantity          Date
Prototypes for NBL Training ship to CTSD
              12                  9/26/01

Class I Unit to Support STS-108 (UF-1) flight            25                10/31/01

Class I Unit to Support STS-109(HST) training &flight          40                11/16/01


Certification closure by 10/23/01.

Ref. SA 346

CCBD H7105

    Item
Delivery Date


   S/N 008                On or before July 31, 2002 (GFE Required by 1/02)

   S/N 009             On or before October 31, 2004  (GFE Required by 3/04)    

   S/N 019             On or before October 31, 2004  (GFE Required by 3/04)  

Ref. SA 352 (CCO 118 and Revisions)

Phase VI Implementations

Customization Production:

	Crewmember
	Size
	Voltage
	Date Delivered

	Whitson
	6WT
	12
	6/29/00

	Mastracchio
	6MT
	12
	11/3/00

	Coleman
	6C
	12
	10/26/00

	A. Thomas
	6TS
	12
	11/22/00

	Richards
	6RH
	12
	3/8/01

	Forrester
	6FR
	12
	4/2/01

	Linnehan
	6LN
	12
	3/14/01

	Culbertson
	6CU
	12
	6/22/01

	Magnus
	6MG
	12
	8/8/01

	Newman
	6NM
	12
	10/19/01

	Lu
	6LL
	12
	11/16/01

	Currie
	6CY
	12
	2/22/02

	Morin
	6MO
	12
	2/1/02

	Thomas, Don
	6TM
	12
	3/1/02

	Pettit
	6PT
	12
	7/13/02

	Robinson
	6RB
	12
	3/22/02

	Williams J
	6WL
	12
	8/9/02

	Piper 
	6PP
	12
	8/23/02


Flight (Class I) Production Gloves:

	Crewmember
	Size
	Voltage
	Date Delivered

	Malenchenko
	6MA
	3
	11/17/99

	Lu
	6MA
	3
	9/30/99

	Malenchenko
	6MA
	3
	11/9/99

	Williams
	6MA
	3
	11/12/99

	Tanner
	6TA
	12
	4/7/00

	Tanner
	6TA
	12
	5/10/00

	Curbeam
	6CR
	12
	5/19/00

	Curbeam
	6CR
	12
	6/8/00

	Jones
	6WS
	12
	6/16/00

	Jones
	6WS
	12
	7/28/00

	Polansky
	6BY
	12
	4/19/00 Switched with reworked glove for Garneau

	Usachev
	6US
	12
	8/16/00

	Usachev
	6US
	12
	10/10/00

	Helms
	6HM
	12
	7/28/00

	Helms
	6HM
	12
	8/18/00

	Hadfield
	6HD
	12
	8/16/00

	Hadfield
	6HD
	12
	9/6/00

	Parazynski
	6PZ
	12
	9/21/00

	Parazynski
	6PZ
	12
	10/23/00

	Voss (James)
	6VS
	12
	11/20/00

	Voss (James)
	6VS
	12
	12/4/00


Flight (Class I) Production Gloves Con’t:
	Crewmember
	Size
	Voltage
	Date Delivered

	Richards
	6HR
	12
	11/22/00

	Richards
	6HR
	12
	12/12/00

	A. Thomas
	6US
	12
	11/21/00

	A. Thomas
	6US
	12
	12/15/00

	Reilly
	6RY
	12
	12/21/00

	Reilly
	6RY
	12
	1/29/01

	Fincke
	6FN
	12
	1/4/01

	Spare
	6WS
	12
	12/14/00

	Phillips
	6CR
	12
	1/29/01

	Onufriyenko
	6NO
	12
	4/2/01

	Gernhardt
	6GH
	12
	2/20/01

	Gernhardt
	6GH
	12
	3/9/01

	Hobaugh
	6PZ
	12
	2/23/01

	Spare
	6PZ
	12
	2/27/01

	Spare
	6BB
	12
	3/29/01

	Turin
	6TU
	12
	4/20/01

	Barry
	6BY
	12
	4/25/01

	Burbank
	6BB
	12
	6/15/01

	Turin
	6TU
	12
	5/8/01

	Fincke
	6FN
	12
	5/18/01

	Massimino
	6BB
	12
	7/5/01

	Bursch
	6BC
	12
	6/8/01

	Burbank
	6BB
	12
	7/26/01

	Onufriyenko
	6NO
	12
	6/22/01

	Bursch
	6BC
	12
	6/29/01

	Massimino
	6BB
	12
	7/6/01

	Godwin
	6HM
	12
	7/13/01

	Grunsfeld
	6FO
	12
	7/20/01

	Padalka
	6BB
	12
	7/27/01

	Godwin
	6HM
	12
	8/3/01

	Grunsfeld
	6FO
	12
	8/28/01

	Padalka
	6BB
	12
	8/17/01

	Whitson
	6WT
	12
	8/24/01

	Spare
	6RS
	12
	8/31/01

	Linnehan
	6BB
	12
	9/7/01

	Whitson
	6WT
	12
	9/14/01

	Korzun
	6MT
	12
	9/21/01

	Linnehan
	6BB
	12
	9/28/01

	Spare
	6MA
	12
	9/28/01

	Newman
	6LE
	12
	10/19/01

	Korzun
	6MT
	12
	10/12/01

	Newman
	6LE
	12
	10/26/01

	Ross
	6RS
	12
	10/19/01

	Newman
	6NM
	12
	11/2/01

	Thomas, A
	6TS
	12
	1/18/02

	Newman
	6NM
	12
	11/29/01

	Nicollier
	6NI
	12
	11/24/01

	Smith
	6SM
	12
	12/1/01

	Korzun
	6MT
	12
	12/8/01

	Thomas, A
	6TS
	12
	12/8/01

	Spare
	6MA
	12
	12/15/01

	Nicollier
	6NI
	12
	12/15/01

	Smith
	6SM
	12
	12/22/01


Flight (Class I) Production Gloves Con’t:
	Crewmember
	Size
	Voltage
	Date Delivered

	Korzun
	6MT
	12
	1/4/02

	Spare
	6MA
	12
	1/11/02

	Kelly
	6RS
	12
	1/18/02

	Chang Diaz
	6MT
	12
	1/25/02

	Bowersox
	6BX
	12
	2/8/02

	Chang Diaz
	6MT
	12
	2/15/02

	Wolf
	6LA
	12
	2/1/02

	Bowersox
	6BX
	12
	3/1/02

	Kaleri
	6MT
	12
	3/9/02

	Kaleri
	6MT
	12
	3/29/02

	Noguchi
	6HD
	12
	4/6/02

	Spare
	6NM
	12
	4/13/02

	Spare
	6BY
	12
	4/27/02


DESCRIPTION


QTY

DELIVERY DATE
Flight Production Gloves

25 pr

On or Before 9/30/02

Phase VI TMGs:

	Crewmember
	Size
	Voltage
	Date Delivered

	Lu
	6MA
	3
	8/1/99

	Williams
	6MA
	3
	8/1/99

	Garneau
	6BY
	12
	1/18/00

	Chiao
	6CI
	12
	1/26/00

	Chiao
	6CI
	12
	5/12/00

	Lopez- Alegria
	6LA
	12
	1/26/00

	Lopez- Alegria
	6LA
	12
	5/23/00

	McArthur
	6MA
	12
	1/26/00

	McArthur
	6MA
	12
	5/12/00

	Wisoff
	6WS
	12
	2/4/00

	Wisoff
	6WS
	12
	5/26/00

	Noriega
	6NO
	12
	2/22/00

	Tanner
	6TA
	12
	3/1/00

	Burbank
	6CR
	3
	6/21/00

	Spare
	6CR
	12
	6/27/00

	Spare
	6BY
	12
	6/28/00

	Spare
	6BY
	12
	7/25/00

	Spare
	6GH
	12
	7/18/00

	Spare
	6GH
	12
	11/15/00

	Spare
	6HD
	12
	7/26/00

	Spare
	6HD
	12
	11/21/00

	Spare
	6HR
	12
	7/27/00

	Spare
	6HR
	12
	11/15/00

	Spare
	6HM
	12
	8/28/00

	Spare
	6HM
	12
	11/21/00

	Spare
	6US
	12
	8/14/00

	Spare
	6US
	12
	12/21/00

	Spare
	6JG
	12
	9/18/00

	Spare
	6JG
	12
	12/21/00

	Spare
	6LE
	12
	1/18/01

	Spare
	6LE
	12
	11/7/00

	Spare
	6RS
	12
	2/6/01


Phase VI TMGs Con’t:

	Crewmember
	Size
	Voltage
	Date Delivered

	Spare
	6RS
	12
	1/17/01

	Garneau
	6MA
	12
	7/19/00

	Parazynski
	6PZ
	12
	11/3/00

	Parazynski
	6PZ
	12
	2/6/01

	Voss (James)
	6VS
	12
	1/10/01

	Voss (James)
	6VS
	12
	2/6/01

	Spare
	6NO
	12
	11/21/00

	Spare
	6NO
	12
	2/28/01

	Spare
	6TA
	12
	2/27/01

	Spare
	6TA
	12
	2/28/01

	Wisoff
	6WS
	3
	8/28/00

	Lopez- Alegria
	6LA
	3
	8/29/00

	Chiao
	6CI
	3
	8/28/00

	Burbank
	6BB
	12
	3/21/01

	Burbank
	6BB
	12
	4/9/01

	Spare
	6PZ
	12
	3/21/01

	Spare
	6PZ
	12
	4/2/01

	Forrester
	6MA
	12
	3/22/01

	Spare
	6RY
	12
	4/9/01

	Spare
	6BB
	12
	4/30/01

	Spare
	6BB
	12
	5/25/01

	Spare
	6RY
	12
	5/2/01

	Spare
	6FN
	12
	5/2/01

	Spare
	6FN
	12
	5/2/01

	Spare
	6BB
	12
	6/15/01

	Spare
	6BB
	12
	7/6/01

	Spare
	6JG
	12
	5/25/01

	Spare
	6PZ
	12
	6/15/01

	Spare
	6BC
	12
	6/15/01

	Spare
	6MA
	12
	7/6/01

	Spare
	6TU
	12
	7/6/01

	Spare
	6TU
	12
	7/27/01

	Spare
	6BY
	12
	7/27/01

	Spare
	6HM
	12
	7/27/01

	Spare
	6HM
	12
	8/17/01

	Spare
	6FO
	12
	8/17/01

	Spare
	6BY
	12
	8/17/01

	Spare
	6CR
	12
	9/7/01

	Spare
	6FO
	12
	9/7/01

	Spare
	6BB
	12
	9/7/01

	Spare
	6BB
	12
	9/28/01

	Spare
	6BC
	12
	9/28/01

	Spare
	6MA
	12
	9/28/01

	Spare
	6MA
	12
	10/19/01

	Spare
	6WT
	12
	10/19/01

	Spare
	6BB
	12
	10/19/01

	Spare
	6WT
	12
	11/9/01

	Spare
	6BB
	12
	11/9/01

	Spare
	6RS
	12
	11/9/01

	Spare
	6MT
	12
	11/20/01

	Spare
	6LE
	12
	11/30/01

	Spare
	6LE
	12
	12/21/01

	Spare
	6MT
	12
	12/21/01

	Ross
	6RS
	12
	11/30/01


Phase VI TMGs Con’t
	Crewmember
	Size
	Voltage
	Date Delivered

	Newman
	6NM
	12
	1/19/02

	Nicollier
	6NI
	12
	1/19/02

	Thomas, A
	6TS
	12
	2/9/02

	Nicollier
	6NI
	12
	2/9/02

	Newman
	6NM
	12
	2/9/02

	Thomas, A
	6TS
	12
	3/2/02

	Smith
	6SM
	12
	3/2/02

	Morin
	6MT
	12
	3/2/02

	Smith
	6SM
	12
	3/23/02

	Spare
	6MA
	12
	3/22/02

	Korzun
	6MT
	12
	3/22/02

	Kelly
	6RS
	12
	4/12/02

	Spare
	6MA
	12
	4/12/02

	Spare
	6MT
	12
	4/12/02

	Chang-Diaz
	6MT
	12
	5/3/02

	Wolf
	6LA
	12
	5/3/02

	Bowersox
	6BX
	12
	5/3/02

	Chang-Diaz
	6MT
	12
	5/24/02

	Wolf
	6LA
	12
	5/24/02

	Bowersox
	6BX
	12
	5/24/02

	Kaleri
	6MT
	12
	6/14/02

	Noguchi
	6HD
	12
	6/14/02

	Kaleri
	6MT
	12
	7/5/02

	Spare
	6NM
	12
	6/15/02

	Spare
	6BY
	12
	7/6/02


DESCRIPTION

QTY

DELIVERY DATE
Phase VI TMGs

8 pr

On or Before 9/30/02

Phase VI Bladders:
	Crewmember
	Size
	Date Delivered

	Lu
	6MA
	4/28/00

	Spare
	6BY
	6/29/00

	Spare
	6CR
	7/26/00

	Spare
	6GH
	7/6/00

	Spare
	6HD
	7/26/00

	Spare
	6HR
	8/2/00

	Spare
	6HM
	10/2/00

	Spare
	6US
	1/18/01

	Spare
	6CI
	8/30/00

	Spare
	6LA
	8/30/00

	Spare
	6WS
	10/2/00

	Spare
	6NO
	10/2/00

	Spare
	6TA
	8/15/00

	Spare
	6JG
	10/31/00

	Spare
	6LE
	10/31/00

	Spare
	6RS
	10/25/00


Phase VI Bladders Con’t:
	Crewmember
	Size
	Date Delivered

	Parazynski
	6PZ
	11/6/00

	Voss (James)
	6VS
	1/10/01

	Burbank
	6BB
	2/8/01

	Spare
	6RY
	1/9/01

	Spare
	6FN
	12/8/00

	Spare
	6TU
	3/13/01

	Spare
	6BC
	2/27/01

	Spare
	6CR
	1/10/01

	Spare
	6NO
	1/18/01

	Spare
	6HR
	2/27/01

	Spare
	6FO
	5/2/01

	Spare
	6WT
	6/8/01

	Spare
	6LA
	6/29/01

	Spare
	6MT
	7/27/01

	Spare
	6WS
	7/27/01

	Thomas, A.
	6TS
	9/8/01

	Nicollier
	6NI
	9/8/01

	Smith
	6SM
	9/15/01

	Newman
	6NM
	1/12/02

	Bowersox
	6BX
	4/12/02

	Spare
	6MT
	5/28/02


DESCRIPTION
QTY

DELIVERY DATE
Phase VI Bladders
7 pr

On or Before 9/30/02

4000 Series Gloves:

	Crewmember
	Size
	Voltage
	Date Delivered

	TMGs
	
	
	

	Barry
	ZG
	3
	3/31/99

	Malenchenko
	ZE
	3
	9/3/99

	Wisoff
	ZA
	3
	11/26/99

	Voss (James)
	ZH
	3
	3/10/00

	Horowitz
	ZG
	3
	3/10/00

	Gloves
	
	
	

	Williams
	ZF
	3
	9/3/99

	Lopez-Alegria
	ZG
	3
	11/26/99


Ref. SA 380

Deferral Mod.

(Reference SA 352, Phase VI Implementation)

The following Quantities are revised:

FROM:  



FY 02


PVU Gloves
9
8


Flight Gloves
52


TMGs
44


Bladders
       

        10           

TO:



FY 02



PVU Gloves
6
8



Flight Gloves
38


TMGs
42


Bladders
8             

Ref.: SA 363

This change reflects an equitable adjustment for effort associated with scrapping Protective Visor S/N 246.  This Protective Visor was damaged during the coating process, which occurred on January 18, 2001 while being performed at Goddard Space Flight Center (GSFC).

SA 377

N=12

4. SECTION J-6 Hardware Quantities and Delivery Schedule:

Add the following hardware:

	ITEM 
	PART NO.


	DESCRIPTION
	QTY
	ON OR BEFORE DELIVERY DATE 

	132
	SV767793-7
	Feedwater Supply Pressure Sensor
	7
	Shipped

	153*
	SV789153-6

ORU Kit consists of:

SV823046-1 (Qty. 1)

SV823046-2 (Qty. 1)

AN565BC6H2 (Qty. 6)
	Caution and Warning Harness
	1 kit
	Shipped



	176
	SV821918-1
	Filter, Water Inlet
	2
	Shipped

	314
	SV787027-3
	DCM Purge Valve
	2

1
	Shipped

Shipped







SECTION J-7

HARDWARE REFURBISHMENT (LIFE EXTENSION)

QUANTITIES AND SCHEDULES*

This attachment sets forth the delivery schedules for the contract end items to be refurbished against the requirements of Statement of Work, Section C:

	Description
	Part Number
	Item
	QTY

FY 98
	QTY

FY

99
	QTY

FY 00
	QTY

FY 01
	QTY

FY 02

	
	
	
	
	
	
	
	

	Primary Pressure Control Module
	SV778873-14
	113
	
	0 Ref. SA 193
	0 Ref. SA 193
	2 Ref. SA 193
	1 Ref. 

SA 193

	Shear Plate Assembly
	SV778540-49
	115
	
	
	
	2
	

	Check Valve and Vent Flow Sensor
	SV771836-29
	121
	
	
	1
	
	

	Fan/Separator/Pump Assembly
	SV787994-12
	123
	
	2
	2
	
	

	Sublimator
	SV805280-4
	140
	
	0 Ref. SA 193
	1
	2 Ref. SA 193
	

	Electronic Assembly
	SV792291-27
	350
	
	1
	2
	1
	

	Oxygen Filter and Orifice
	SV778504-2
	420
	2
	2
	2
	
	

	Airlock Adapter Plate
	SV767680-04-00


	470
	
	
	(2) 10/27/00*

(Ref. SA 204)
	(1)1/22/01*

(Ref. SA 204)
	


Fleet Leader S/N 1006 shall be delivered 75 days after receipt of TD from NASA (Ref. SA 204)
*GFE Shall be provided (from USA) 12 weeks in advance. (Ref. SA 204)
· All deliveries shall be “on or before” within fiscal year spending constraints.


Ref. SA 72
Description

   Part Number 

Item
     Quantity 
Delivery
Dual Mode Relief Valves
  SV785844-16 
120

2
9/30/99

Dual Mode Relief Valves
  SV785844-16 
120

1
9/30/00

     Delivery of the following hardware is contingent upon receipt (GFE from USA) of three (3) EMU item

     120s (SV785844-12) with two (2) units in FY ’98 and one (1) unit in FY ’99.

Ref. SA 329

SOP Regulator and Assemblies


          Description


   P/N         Qty
           Deliver on or before

	Retrofit Cold Traps
	SVSK125623
	4 ea
	USA                          03/24/02

	Retrofit Cold Traps
	SVSK125623
	4 ea
	Bonded Stores          03/24/02

	SOP (clean only)* 

(S/N 1015)
	SV799045
	1 ea
	USA                          11/30/01

	SOP (clean only)*

(S/N 1014)
	SV799045
	1 ea
	USA                          02/15/02

	SOP (clean only) *

(S/N 1016, 1011, 1018, 1003, 1006, 1009, 1010, 1007, 1013, 1008, 1017)
	SV799045
	11 ea
	USA                          10/01/01

	Shear plates (clean and reassemble) S/Ns 004 & 012
	SV778540
	2 ea
	CRM Flight Stores (HS)       012 – 09/28/01

USA                             004 – 06/22/02

	O2 Regulators (clean & reassemble)

(S/Ns 114 & 115)
	SV778873
	2 ea
	These items will be included in the Shear plates above

	Cold Traps (design & production)
	SVSK125623
	8 ea
	10/1/01

	Cryostats (procurement)
	TBD
	13 ea
	Bonded Stores      10/30/01

	Flush Cart  (procurement & design)
	N/A
	1 ea
	This item will be complete when all material has been received and accepted at HSSSI/Windsor Locks – 08/30/02

	PLSS Regulator (S/N 107) Refurbish
	SV778873
	1ea
	This item will be delivered under the fleet leader evaluation task.

	SOP Regulator (S/N 119) (Clean Only)
	SV799042
	1 ea
	CRM Flight Stores (HS)  12/31/01


*  Validation of SOP cleanliness after field use, by removing a unit from field and inspecting and     cleaning, is not included in this Supplemental Agreement.  


SA 377


N=12

SECTION J-7 Hardware Refurbishment Schedule:

	ITEM NO
	PART NO.
	DESCRIPTION
	MAINTENANCE DESCRIPTION
	QTY
	GFE RECEIPT DATE FROM USA*
	ON OR BEFORE DELIVERY DATE 

	115
	SV824133
	Shear Plate Assembly
	20 to 30 Year Life Extension Refurbishment
	1


	Received


	09/30/02

	420
	SV778504
	Filter Assembly, Oxygen and Orifice
	15 to 25 Year Life Extension Refurbishment
	2

2
	Received

06/01/02
	05/30/02

09/30/02

	113
	SV778873
	Primary O2 Pressure Regulator
	20 to 30 Year Life Extension Refurbishment
	1
	See Note (1)


	See Note (1)




	ITEM
	                     DESCRIPTION
	PART NUMBER

	
	
	

	100
	PRIMARY LIFE SUPPORT SUBSYSTEM (PLSS)
	SV799100 (S/AD)

	111
	    PRIMARY OXYGEN BOTTLE
	SV778895,SV784099

	112
	    PRIMARY OXYGEN PRESSURE SENSOR
	SV778528

	113
	    PRIMARY PRESSURE CONTROL MODULE
	SV778873

	113A 
	       CHECK VALVE
	SV778873

	113B 
	       RESTRICTION (FLOW)
	SV778873

	113C 
	       SHUTOFF VALVE
	SV778873

	113D 
	       SUIT PRESSURE REGULATOR
	SV778873

	113E 
	       WATER TANK PRESSURE REGULATOR
	SV778873

	114
	    PRESSURE SUIT SENSOR (psid)
	SV767788

	115
	    SHEAR PLATE ASSEMBLY
	SV778540

	116
	    EVA POSITION SWITCH
	SV789111

	120 
	    DUAL MODE RELIEF VALVE
	SV785844

	120A 
	       BLEED ORIFICE
	SV785844

	120B 
	       DUAL MODE RELIEF VALVE
	SV785844

	120C 
	       FEEDWATER CHECK VALVE
	SV785844

	120D 
	       FLOW RESTRICTOR UNIT
	SV792686

	121
	    CHECK VALVE AND VENT FLOW SENSOR
	SV771836

	122
	    CARBON DIOXIDE TRANSDUCER
	SV809286

	123
	    FAN/SEPARATOR/PUMP ASSEMBLY
	SV787994

	123A  
	       FAN
	SV787994

	123B 
	       ROTARY WATER SEPARATOR
	SV787994

	123C
	       WATER PUMP
	SV772277

	123D
	       BRUSHLESS MOTOR
	SV787993

	125
	    PITOT ACTUATED VALVE
	SV769480

	127/128
	    CHECK VALVE
	SV784996

	127
	       PUMP INLET FILTER
	SV805180

	128
	       CHECK VALVE AND HOUSING
	SV767699

	131 
	    PRIMARY WATER TANK #1
	SV769592

	132
	    FEEDWATER SUPPLY PRESSURE SENSOR
	SV767793-1,-5,-7

	134
	    CONDENSATE WATER RELIEF VALVE
	SV769403

	135
	    FEEDWATER RELIEF VALVE
	SV769404

	136
	    FEEDWATER PRESSURE REGULATOR
	SV792528

	137
	    FEEDWATER SHUTOFF VALVE
	SV767660-4,-5,-9,-10

	138
	    FEEDWATER PRESSURE SENSOR
	SV767793-2,-6,-8

	139/140
	    SUBLIMATOR AND HARNESS
	SV805280

	139
	       TEMPERATURE SENSOR HARNESS
	SV792503

	140
	       SUBLIMATOR
	SV805279

	141
	    GAS TRAP
	SV805257-1

	142
	    WATER RELIEF VALVE
	SV769405

	143
	    WATER CHECK VALVE
	SV769406

	145
	    RELIEF VALVE AND ORIFICE
	SV785860

	146
	    POSITIVE PRESSURE RELIEF VALVE
	SV787036

	147
	    NEGATIVE PRESSURE RELIEF VALVE
	SV785927

	148 
	    RESERVE WATER TANK
	SV769592

	150
	    CAUTION AND WARNING SYSTEM
	SV785970

	151
	    ELECTRICAL POWER HARNESS
	SV789151

	152
	    ELECTRICAL SIGNAL HARNESS
	SV789152

	
	
	

	153
	    CAUTION AND WARNING HARNESS
	SV789153

	156
	    REAL TIME DATA SYSTEM HARNESS
	SV789134

	161 
	    PLSS/SOP THERMAL COVER
	SV799043

	162 
	    PRIMARY WATER TANK #2
	SV769592

	171/172
	    COOLANT ISOLATION VALVE ASSEMBLY
	SV784998

	171
	       WATER SHUTOFF VALVE
	SV784982

	172
	       COOLANT RELIEF VALVE
	SV784985

	174
	    SIGNAL CONDITIONER (RTDS)
	SV791230

	101
	COMMUNICATIONS CARRIER ASSY (CCA)
	0101-10001 (S/AD)

	102
	HARD UPPER TORSO (HUT)
	0102-10002 (S/AD)

	602
	    HARD TORSO SHELL (HTS)
	

	
	       EXTRA SMALL
	SV772325

	
	       SMALL
	SV772335

	
	       MEDIUM
	SV772345

	
	       LARGE
	SV772375

	
	       EXTRA LARGE
	SV772385

	103
	ARM ASSEMBLY
	0103-10003 (S/AD)

	  
	    UPPER ARM ASSEMBLY
	0103-84025/

0103-810172

	  
	    LOWER ARM ASSEMBLY
	0103-84026

	  
	    LOWER ARM ASSEMBLY
	0103-89753

	103
	ARM ASSEMBLY
	0103-110103 (S/AD)

	  
	    UPPER ARM ASSEMBLY
	0103-29958

	  
	    LOWER ARM ASSEMBLY
	0103-21052

	104
	LOWER TORSO ASSEMBLY
	0104-10004 (S/AD)

	  
	    WAIST RESTRAINT/BLADDER ASSEMBLY
	0104-82347

	  
	    WAIST RESTRAINT/BLADDER ASSEMBLY
	0104-84402

	  
	    WAIST RESTRAINT & BLADDER ASSY
	0104-84811

	  
	    WAIST TMG
	0104-82692

	  
	    WAIST TMG
	0104-84386

	  
	    WAIST TMG
	0104-84905

	   
	    TROUSER
	0104-84027

	  
	    BOOT ASSEMBLY
	0104-84028

	  
	    BOOT SIZING INSERT
	0104-82664

	  
	    BODY SEAL CLOSURE
	9785,9787,9789,9791

	  
	    WAIST BEARING
	9698,9699,9714

	  
	    WAIST BEARING
	10043,10058,10057

	104
	LOWER TORSO ASSEMBLY
	0104-110104 (S/AD)

	  
	    BOOT SIZING INSERT
	0104-89951

	  
	    BOOT ASSEMBLY
	0104-210895

	  
	    LEG ASSEMBLY
	0104-210575

	  
	BRIEF/WAIST ASSEMBLY
	 0104-210605

	105
	HELMET
	 0105-10005 (S/AD)

	106
	GLOVE ASSEMBLY S/N 1000 SERIES
	 0106-10006 (S/AD)

	106
	MODIFIED GLOVE ASSEMBLY 

S/N 3000 SERIES
	0106-16000 (S/AD)

	106
	4000 GLOVE ASSEMBLY 
	0106-19010 (S/AD)

	107
	GLOVE ASSEMBLY S/N 5000 SERIES
	0106110001(S/AD) 

	
	
	

	
	
	

	
	
	

	107
	LIQUID COOLING & VENTILATION GARMENT (LCVG)
	0107-10007 (S/AD)

	  
	    BOOT LEG VENT DUCT (BLVD)
	0107-81057

	  
	    GARMENT ASSEMBLY
	0107-84029

	108
	EXTRAVEHICULAR VISOR ASSY (EVVA)
	0108-10008 (S/AD)

	110
	IN-SUIT DRINK BAG (IDB)
	0110-10010 (S/AD)

	200
	SECONDARY OXYGEN PACK (SOP)
	SV799045 (S/AD)

	210
	    SECONDARY OXYGEN BOTTLE
	SV778880,SV809816

	213
	    SECONDARY OXYGEN PRESSURE 

    CONTROL MODULE
	SV799042

	213B 
	       O2 PRESSURE REGULATOR (1ST STAGE)
	SV799042

	213D 
	       02 PRESSURE REGULATOR (2ND STAGE)
	SV799042

	213E 
	       PRESSURE GAGE
	SV799042

	213F 
	       HIGH PRESSURE FILL CONNECTOR
	SV799042

	213G 
	       INTERSTAGE PRESSURE GUAGE
	SV799042

	215
	    PRESSURE TRANSDUCER & CONNECTOR
	SV785018

	300
	DISPLAY & CONTROLS MODULE (DCM)

S/N 2000 SERIES
	SV792294 (S/AD)

	350
	    ELECTRONIC ASSEMBLY
	SV792291

	351
	       LCD MODULE
	SV792526

	384   
	       DCM THERMAL COVER
	SV771987-11

	386
	       INTERNAL WIRING ASSEMBLY
	SV792293

	360
	         VOLUME CONTROL
	SV767784

	361
	         DISPLAY INTENSITY CONTROL
	SV767785

	362
	         EVC MODE SELECTOR SWITCH
	SV767786

	364
	         POWER MODE SWITCH
	SV778596

	365
	         PUSH-TO-TALK SWITCH
	SV767794

	366
	         FAN SWITCH
	SV771887-2

	367
	         FEEDWATER VALVE SWITCH
	SV767795-2

	368
	         CAUTION & WARNING SYSTEM 

         SWITCH
	SV767792

	385 
	    OXYGEN, WATER MANIFOLD ASSEMBLY
	SV779301

	311
	       SUIT PRESSURE GUAGE
	SV767706

	314
	       PURGE VALVE
	SV787027

	321
	       TEMPERATURE CONTROL VALVE
	SV789693

	387
	       EXTERNAL WIRING ASSEMBLY
	SV774161

	330
	         COMMON MULTIPLE CONNECTOR
	SV778872-17

	400
	SERVICE AND COOLING UMBILICAL (SCU)
	SV767730 (S/AD)

	410
	    COMMON MULTIPLE CONNECTOR
	SV778872-18

	411
	    OXYGEN HIGH PRESSURE LINE
	SV778865

	412
	    WATER LINE
	SV771722

	412A
	       POTABLE WATER LINE
	SV771722

	412B
	       COOLING WATER IN-LINE
	SV771722

	412C
	       COOLING WATER OUT-LINE
	SV771722

	416
	    BACTERIA FILTER
	SV767709

	418
	       CONDENSATE WATER REGULATOR
	SV771717

	419
	       WATER SUPPLY PRESSURE REGULATOR
	SV772190

	420
	    OXYGEN FILTER AND ORIFICE
	SV778504

	423 
	    BACTERIA CARTRIDGE
	SV784967

	424
	    POTABLE WATER FILTER
	SV803691,SV803695

	
	
	

	425
	    SCU ELECTRICAL HARNESS
	SV771763

	414
	       VEHICLE ELECTRICAL CONNECTOR
	SV764255-24

	426
	       CONNECTOR BACKSHELL
	SV787944

	427
	       SCU ELECTRICAL CONNECTOR
	SV785003

	428
	    SHEATH ASSEMBLY
	SV771749

	415
	       TETHER HOOK
	SV771749

	429
	TETHER SHACKLE
	SV772134

	440
	EMU ELECTRICAL HARNESS (EEH)
	SV767690 (S/AD)

	470
	AIRLOCK ADAPTER PLATE (AAP)
	SV767680 (S/AD)

	480 
	CONTAMINANT CONTROL CARTRIDGE (CCC) S/N 2000 SERIES
	SV792600 (S/AD)

	490
	BATTERY
	SV767789 (S/AD)

	491
	BENDS TREATMENT ADAPTER (BTA)
	SV792740 (S/AD)

	492
	    PRESSURE GAUGE
	SV792695

	493
	    PRESSURE RELIEF VALVE
	SV792696

	495
	SOP CHECKOUT FIXTURE (SCOF)
	SV799099 (S/AD)

	497 
	    HELMET HOLDING FIXTURE 
	SV809335

	498
	EMU UMBILICAL
	SV819500

	
	
	


SECTION J-9

SAFETY AND HEALTH PLAN

SECTION J-10

GOVERNMENT FURNISHED PROPERTY

The Government Physical Inventory Report dated February 2, 1997(as revised) is hereby incorporated into the contract by reference.

SECTION J-11

INSTALLATION PROVIDED PROPERTY

The JSC Custodian Account Quarterly Report dated 7/1/97 is hereby incorporated into the contract by reference.   

SECTION J-12

 APPLICABLE DOCUMENTS
The following documents, of the exact issue shown, including documents referenced therein, form a part of this contract to the extent specified herein. In the event of conflict between these documents and any other provisions of this contract, the latter shall govern.

Note: All materials, parts, and processes shall conform to the requirements of SE-R-0006 or shall utilize specifications which satisfy SE-R-0006.

1.0
    SPECIFICATIONS

1.1
    NASA


SC-E-0006

MANNED SPACEFLIGHT EV/IV ACTIVITY

DECEMBER 1,
1972
SUPPORT EQUIPMENT, FUNCTIONAL DESIGN



REQUIREMENTS


JSC 26626A 

EXTRAVEHICULAR ACTIVITY (EVA) 

MAY 22, 1995

HARDWARE GENERIC DESCRIPTION 




REQUIREMENTS DOCUMENT 


SE-F-OO44B

FILTERS. WIRE CLOTH TYPE, GENERAL

CHANGE 8, MAY 11,
1987
SPECIFICATION


SE-G-OO20A
LEAKAGE MEASUREMENT OF HELIUM AND

MARCH 17, 1972
NITROGEN TEST GASES


SE-R-OOO6B
GENERAL SPECIFICATION, NASA JSC

MARCH 29, 1976
REQUIREMENTS FOR MATERIALS AND 


PROCESSES


     SE-S-OO73D

SPECIFICATION, NSTS FLUID PROCUREMENT 

    CHANGE 33, 

CONTROL AND USE

         
MAY 11, 1987



SL-E-0002,
REVISION B          NSTS SPECIFICATION, ELECTROMAGNETIC 

CHANGE 13, MAY 11, 1987
CHARACTERISTICS  REQUIREMENTS  FOR



CHANGE 14, DECEMBER
1, 
EQUIPMENT


1987


 


 APPLICABLE DOCUMENTS  - Continued

       SN-C-0005
SPECIFICATION, CONTAMINATION CONTROL
       1974                                           REQUIREMENTS FOR SPACE SHUTTLE 


PROGRAM


SP-R-OO22A
GENERAL SPECIFICATION VACUUM 



STABILITY REQUIREMENTS OF POLYMERIC 


MATERIAL FOR SPACECRAFT APPLICATION


SP-T-OO23B
ENVIRONMENTAL ACCEPTANCE TESTING

SEPTEMBER 1975
SPECIFICATION


ST-R-00001
SCAN MISS TEST OR X-RAY

1.2 MILITARY


DOD-D-lOOOA
DRAWINGS. ENGINEERING AND ASSOCIATED 
AMENDMENT 3,
LISTS


MAY 13, 1983
 




MIL-A-8625D
ANODIC COATINGS. FOR ALUMINUM AND

JUNE 30, 1985
ALUMINUM ALLOYS


MIL-B-5087B


BONDING. ELECTRICAL AND LIGHTING


      AMENDMENT  3  
    

PROTECTION FOR AEROSPACE SYSTEMS 
         
         DECEMBER 24, 1984
   


MIL-C-5541B                     

   CHEMICAL CONVERSION COATINGS ON 



    ALUMINUM AND ALUMINUM ALLOYS


MIL-STD-2175                    

CASTINGS. CLASSIFICATION AND

OCTOBER 12, 1984

INSPECTION OF


MIL-I-26860B(2)

INDICATOR, HUMIDITY PLUG, COLOR 

AMENDMENT 2 

CHANGE

APRIL 25, 1974


MIL-L-38169, 
                            LENSES, GOGGLES, AND VISOR HELMET

AMENDMENT 5 
          
     OPTICAL CHARACTERISTICS - CONTROLLED 

AUGUST 4, 1969

     BY WRIGHT-PATTERSON AFB


APPLICABLE DOCUMENTS  - Continued


MIL-M-38510A
MILITARY SPECIFICATION MICROCIRCUITS GENERAL SPECIFICATION FOR


MIL-O-27210E, 

OXYGEN, AVIATORS BREATHING, LIQUID AND 
AMENDMENT 2

GAS

JANUARY 20, 1984



MIL-P-6906B,

PLATES, IDENTIFICATION, AIRCRAFT


NOTICE 2

MARCH 10, 1981


MIL-S-7742B

SCREW THREADS
STANDARD, OPTIMUM 

SEPTEMBER 1, 1972
SELECTED SERIES




 MIL-S-19500A

SEMICONDUCTOR
DEVICES, GENERAL



SPECIFICATION FOR

1.3 OTHER


MJ070-0001-1C

ORBITER VEHICLE END ITEM  



JANUARY 3, 1983

SPECIFICATION FOR THE SPACE SHUTTLE

CHANGE 30 - NOV. 30, I987

SYSTEM, PART 1, DESIGN AND 

CHANGE 42 - JULY 11, 1986

PERFORMANCE REQUIREMENTS



STANDARDS


2.0
STANDARDS

2.1
NASA


JSCM 1700


SAFETY MANUAL

NSTS 08080-1


MANNED SPACECRAFT DESIGN CRITERIA 

JUNE 1992


AND  STANDARDS

2.2 FEDERAL


FED-STD-406A
PLASTIC:
METHODS OF TESTING

JANUARY 4, 1982

 APPLICABLE DOCUMENTS  - Continued

2.3 MILITARY


DOD-STD-100 C
ENGINEERING DRAWING PRACTICES


MIL-STD-129J
MARKING FOR SHIPMENT AND STORAGE

NOVEMBER 6, 1986


MIL-STD-130F
IDENTIFICATION AND MARKING OF U.S.

MAY 1, 1986
MILITARY PROPERTY


MIL-STD-202F
TEST METHODS FOR ELECTRONIC AND

NOTICE 8
ELECTRICAL COMPONENT PARTS

APRIL 11, 1986


MIL-STD-462
EMI CHARACTERISTIC MEASUREMENT OF

AUGUST 4. 1986


MIL-STD-463A
DEFINITION AND SYSTEM OF UNITS EMI

JUNE 1, 1977
TECHNOLOGY


MIL-STD-750C
TEST METHODS FOR SEMICONDUCTOR 

FEBRUARY 23. 1983 
DEVICES


MIL-STD-810D
ENVIRONMENTAL TEST METHODS

NOTICE 1

JULY 31, 1986


MIL-STD-883A
TEST METHODS AND PROCEDURES FOR


MICROELECTRONICS


MIL-STD-1247B
MARKINGS, FUNCTIONS & HAZARD

DECEMBER 20, 1968
DESIGNATIONS OF HOSE, PIPE. AND


TUBE LINES


MIL-STD-1472C
HUMAN ENGINEERING DESIGN CRITERIA FOR

NOTICE 3
MILITARY SYSTEMS, EQUIPMENT AND

MARCH 17, 1987
FACILITIES


MS-33540, REVISION J
SAFETY WIRING AND COTTER PINNING

JULY 23, 1986

 APPLICABLE DOCUMENTS  - Continued

3.0
OTHER

3.1
NASA


CSD-SH-021 REV. D
CSD SPACE SHUTTLE PROGRAM CREW 

JSC 06997
RELATED GFE CONTRACTOR'S 

AUGUST 14, 1975
CONFIGURATION MANAGEMENT MANUAL


CSE-SH-028
DESIGN ENVIRONMENTS FOR CSD-

JSC 08708
PROVIDED SPACE SHUTTLE HARDWARE

SEPTEMBER 11, 1975


ICD HDA04-SVHS 439-31,
PLSS-EVCS ELECTRICAL FUNCTIONAL

CHANGE D, MAY 11, 1970
INTERFACE


NSTS-07700 -10-MVP-01        SHUTTLE MASTER VERIFICATION 
REVISION
REVISION D                         

PLAN  

CHANGE 58
 


NHB-5300.4 (3A-1)
JSC SUPPLEMENT TO NHB 5300.4 (3A)

DECEMBER 1976
REQUIREMENTS FOR SOLDERED 



ELECTRICAL CONNECTIONS


JSC-09604
MATERIALS SELECTION LIST FOR SPACE


HARDWARE SYSTEMS


JSC-17057
GFE LIMITED LIFE CYCLE TIME/AGE LIFE


REVISION 1, 
ITEMS REQUIREMENTS
 


SEPTEMBER 1985



NHB 5150.7E
PERFORMANCE EVALUATION


NHB 600.1B
REQUIREMENTS FOR PACKAGING, HANDLING

JUNE 1976
AND TRANSPORTATION FOR AERONAUTICAL



AND SPACE SYSTEMS EQUIPMENT AND  


COMPONENTS


NHB 8060.1
FLAMMABILITY, ODOR, AND OFFGASSING

SEPTEMBER 1981
REQUIREMENTS AND TEST PROCEDURES 



FOR MATERIALS IN ENVIRONMENTS THAT 



SUPPORT COMBUSTION

 APPLICABLE DOCUMENTS  - Continued

 
NHB 9501.2B

PROCEDURES FOR CONTRACTOR 
FEBRUARY 1985

REPORTING OF CORRELATED COST



AND PERFORMANCE DATA


NSTS 07700, VOL. X, REV.L      
SPACE SHUTTLE FLIGHT & GROUND 
CHANGE 230

SYSTEMS SPECIFICATION 


NSTS 22206, MARCH 1996

REQUIREMENTS OF  PREPARATION

REV. D, CHANGE 26

AND APPROVAL OF FAILURE MODES AND



EFFECTS ANALYSIS AND CRITICAL ITEMS 



LIST SPECIFICATION


NSTS 22254

METHODS FOR CONDUCT OF SPACE 
JUNE 1996, REV B, 

SHUTTLE PROGRAM HAZARD ANALYSIS

CHANGE 5




MSFC-SPEC-522A
DESIGN CRITERIA FOR CONTROLLING 


STRESS CORROSION CRACKING


MSFC-HDBK-527
MATERIALS SELECTION LIST FOR SPACE


HARDWARE SYSTEMS

3.2 MILITARY


AMRL TECHNICAL REPORT 70-5

ANTHROPOMETRY OF AIR FORCE 
APRIL 1972

WOMEN




WADC TECHNICAL REPORT 52-321
ANTHROPOMETRY OF USAF 

SEPTEMBER 1954

FLYING PERSONNEL1950




3.3 INDUSTRY


ANSI B46.1-62, CHANGE 2
SURFACE TEXTURE, SURFACE 

JANUARY 1978
ROUGHNESS, WAVINESS AND LAY

ANSI/ASQC Q9001-1994
QUALITY SYSTEM - MODEL FOR QUALITY 


ASSURANCE WITH DESIGN, 




DEVELOPMENT, PRODUCTION, 



INSTALLATION,  AND SERVICING


Ref. SA 22

Section J-13 is deleted in its entirety (with exception of SAs 35, 37 & 38) and the

following substituted herein: 

I.   IMPLEMENTATION EVA SSA ENHANCEMENTS
1.  The contractor shall provide the following SSA hardware components in accordance with the unit pricing and delivery schedules indicated below: 

 


 
            Unit             Extended      Delivery

                Item            
           Quantity            Price    
 Price           Date ARO*
Dual Seal Scye Bearings 

(w/Clamp Ring)

P/N 10134-02 (w/23456)  
4 pair
$63,105
$252,420
3/12/98

Enhanced Lower Arm
P/N 0103-210152 -XX-XX      
16 pair
$74,838     $1,197,408
2/12/99 

Enhanced Shoulder 

P/N 0103-810576-01-04   
  4 pair
$24,272 
  $97,088
2/12/99

Arm Sizing Rings 

P/N 10146-03                   
  4 pair
$16,183 
  $64,732
 3/12/98

16" Enhanced Brief 

P/N 0104-810598-03     
18 each
$39,914
$718,452
2/12/99

16" Dual Seal Waist Bearing 

P/N 10057-03                   
 5 each
$69,903
$349,515
5/12/98

Dual Seal Wrist Bearing 

P/N 10088-02                   
1.5 pair 
$32,364
$48,546            3/12/98

Enhanced Legs
P/N 0104-210575-

XX-XX  

14 pair
$53,167
$744,338
2/12/99

Waist Restraint, Bladder & TMG
P/N  0104-82347-

XX-XX (Rest/Bladd



Unit               Extended        Delivery

                Item            
                 Quantity            Price    
  Price          Date ARO*
P/N  0104-82692-

XX-XX (TMG) 

23 each
$12,046
$433,656
2/12/99




(13 deleted per CCO 230)
Garment, LCVG
P/N 0107-84029-18-XX    
13 each
$45,806
 $595,478
2/12/99

BLVD, LCVG
P/N 0107-81057-

XX-XX-XX 

   9 pair
$8,090
   $72,810
2/12/99

Helmet (Less CPV)

P/N 0105-10005-10           
 4 each
$72,818          $291,272
6/12/98
Boot, Small
(less Boot Discon.)

P/N 0104-89652-07/08     
  2 pair
$32,368
   $64,736
2/12/99

Boot, Large
(less Boot Discon.)

P/N 0104-89652-05/06 
4 pair
$30,745          $122,980
2/12/99

Boot Sizing Rings 

P/N 10157-02, 

P/N 10202-02,

P/N 10203-02 
       
 13 each
$8,630            $112,190          3/12/98

Boot Disconnects
P/N 10154-02                     
 5 pair
$19,417             $97,085
3/12/98

2.  Clause B.3  - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Firm-Fixed-Price
	$   6,472,527
	$  5,262,706
	$  1,200,0$  1,209,821


· On or Before Months After Receipt of Order

Ref. SA 181

The contractor shall make the configuration change to the Enhanced Shoulder, which eliminates a potential leak path through the shoulder scye bearing bladder flange.  This change involves the application of Solu-bond adhesive to the flange edge to seal the leak path.  This change will be incorporated in all new builds and can be incorporated into existing units, via depot maintenance at ILC/Dover, as necessary to maintain within specification leakage performance.  In addition, an Enhanced Shoulder drawing and a RPHG Enhanced Shoulder drawing shall be created to allow configuration control of this component.  

II.   PLANAR HARD UPPER TORSO PHASE III EFFORT 
A.  Description/Specifications/Work Statement:  

The purpose of this section is to define the requirements that must be met by the Extravehicular Mobility Unit (EMU) System contractor in the accomplishment of the Phase III Planar Hard Upper Torsos (HUT) effort.  The Phase I and Phase II Planar HUT effort encompassed the design, development, manufacture, certification, and incorporation of the On-Orbit Replacement Unit (ORU) concept into the Planar HUT.  The objective of Phase III Planar HUT effort is to provide Flight and Weightless Environment Training Facility (WETF)   Neutral Buoyancy Lab (NBL) production units to support the Space Shuttle and International Space Station Programs.   

The first Planar HUT production units shall be delivered to the NASA JSC Crew and Thermal System Division with the balance being delivered to the flight equipment processing contractor.  Class I Planar HUT units shall be manufactured with all new hardware components.  Class III Planar HUT units shall be manufactured using both new hardware components and GFE hardware obtained from existing Class III pivoted HUT units.  Planar HUT units will be produced in two sizes - medium and large. The Planar HUT delivery schedule (F-1) calls for the delivery of HUT units beginning in GFY 1996 and continuing through GFY 2000.  

B.   Program Description/Requirements:

 The contractor shall provide all necessary resources to fabricate, assemble, acceptance test, and deliver Planar Hard Upper Torso (HUT) units in accordance with Specification/Assembly Drawing 0102-110102 Parts I & II.  Planar HUT production units shall consist of 18 each Class I and 10 each Class III configurations as indicated  in F-1.  Planar HUT units shall be produced in two sizes -11 each medium and 17 each large . 

 The contractor shall accomplish predelivery acceptance testing on each HUT unit in accordance with Specification/Assembly Drawing 0102-110102 Parts I & II.  The predelivery test is a functional test and inspection to verify that each Planar Hut unit is produced in accordance with the applicable specification and meets specific requirements for workmanship and performance.   Class III hardware shall be manufactured in accordance with Hamilton Standard EMU Procedure 041A.

The following GFE hardware will be provided to the contractor from existing Class I and Class III, Pivoted HUTs.  Class I Pivoted HUTs will be downgraded to Class III status in the field prior to delivery to the contractor. This hardware will be used to build the 10 Class III Planar HUT units.  GFE hardware components will be removed from Class III Pivoted HUTs by the contractor and, if serviceable, will be incorporated into the Class III Planar HUTs.  Additional GFE hardware components will be provided to the contractor to replace non-serviceable hardware components.  All GFE hardware will be provided to the contractor 3 months prior to the delivery of each unit.  

 Government Furnished Property 




Description

  
    Part Number*
      Quantity


Helmet to Suit Disconnect  (Neck Ring)
    A/L 9357-XX

10
    
Helmet Vent Seal Assembly

    A/L 9715-03

10 
     


16” HUT Side Body Seal Closure (BSC)    A/L 9786-XX 

10
     


Water Line and Vent Tube Assembly 
    0102-82437-XX 

10
     


Hut Side Multiple Water Connector
    A/L 9694-XX

10
     


  *Dash numbers vary depending on which pivoted HUT is used.

The contractor shall provide the following spare hardware components to maintain the Planar HUT mission probability of sufficiency at 90 percent:  

 
    
      

  Spares Allocation Requirements 




Description



Part Number*       Quantity



16” HUT Side Body Seal Closure

A/L 9786-XX 
     
     7




Helmet to Suit Disconnect (Neckring)
A/L 9357-XX 

     7



Water Line Vent Tube Assembly

0102-82437-XX 
     7




HUT Side Multiple Water Connector
A/L 9694-XX
     
     7



Helmet Vent Seal Assemblies

A/L 9715-03
     
     7

        *Dash numbers vary depending on which pivoted HUT is used.




Description



Part Number

Quantity



Medium Size TMG



0102-811395-01-01
      3




Large Size TMG



0102-811395-01-02
      4



Medium Hard Torso Shell 


SV810002

      3


   Large Hard Torso Shell 


SV810003

      4”


C.   Planar Hut Phase III Delivery Schedule: 

Spares Allocation Requirements 




Description



Part Number*       Quantity



16” HUT Side Body Seal Closure

A/L 9786-XX 
     
     7




Helmet to Suit Disconnect (Neckring)
A/L 9357-XX 

     7



Water Line Vent Tube Assembly

0102-82437-XX 
     7




HUT Side Multiple Water Connector
A/L 9694-XX
     
     7



Helmet Vent Seal Assemblies

A/L 9715-03
     
     7

        *Dash numbers vary depending on which pivoted HUT is used.




Description



Part Number

Quantity



Medium Size TMG



0102-811395-01-01
      3




Large Size TMG



0102-811395-01-02
      4



Medium Hard Torso Shell 


SV810002

      3


   Large Hard Torso Shell 


SV810003

      4”







  GFY    GFY  GFY
 GFY
 GFYGFY
     Size

Planar HUTs
  
 
            1996 
1997
1998
1999  
20002000
 Total



Class I   - Sizes


  -  Large    0102-110102
    -   ( 2
 -  ( 2
   ( 1 1   
   5
      -0 
    6


  -  Medium 0102-110102       -
 -   1
   3 
   3
      -0 
    6 

Class III - Sizes 

- Large     0102-110102 
    - ( 1
 (2
-
   3
   0
  -0 
    3  


- Medium 0102-110102
    -
-
   ( 2
   1
   1         -0
    2



   Totals


    -
-
   8
   9      7
  17

2.  Cost Incentive Provision:

The fee payable under this provision for the Planar HUT Phase III effort as defined above shall be the target fee of $1,141,400 increased by  $0.30  for every dollar that the total allowable cost is less than $16,637,000 or decreased by $0.30 for every dollar that the total allowable costs exceeds $16,637,000.   In no event shall the incentive fee for Planar HUT Phase III be greater than $1,630,600 or less than $570,700.

*Delivery of optional spares hardware, if option is exercised, shall be on or before September 30, 2000.

3.  Clause B.3  - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   16,637,000 
	$  8,007,386TBD
	$  8,629,614

	Incentive Fee
	$     1,141,400
	$     549,355
	$     592,045

	
	
	
	

	Total 
	$  17,778,400
	$   8,556,741
	$  9,221,659


 E.  Option Quantity:    

B.11  Options for Increased Quantity - Planar HUT Phase III  - The Government may require the delivery of 7 spare Planar HUT hardware components.  The contracting officer may unilaterally exercise this option by issuance of a contract modification no later than March 1,1998.  Should this option be exercised, the resultant contract will include all terms and conditions of  the basic (NAS9-17873) contract as it exists immediately prior to the exercise of the option except for the following changes:

1.   As negotiated:

Target cost for the 7 spare Planar HUT components shall be $4,159,000.  The target fee shall be $285,400.  The total CPIF shall be $4,444,400. 

     1.  The fee payable under this provision for the Planar HUT Phase III option effort as defined in herein shall be the target fee of $1,426,800 increased by  $0.30 for every dollar that the total allowable cost is less than $20,796,000 or decreased by $0.30 for every dollar that the total allowable costs exceeds $20,796,000.   In no event shall the incentive fee for Planar HUT Phase III be greater than $2,038,300 or less than $713,400. 

III.  ISS ORU CONFIGURATION, DESIGN, DEVELOPMENT CERTIFICATION AND PRODUCTION 

1.  The contractor shall complete Phase I, including completion of the design layout, mockup manufacture, PDR, CDR, retrofit of SEMU/ORU mockup, flight (Level III) drawings, HS/JSC mockup evaluations, manufacture and test of Design Verification Hardware, and release of flight drawings.  Phase II shall include the manufacturing and certification testing of one set of ORU EMU Hardware for confidence flight on STS-99.  Delivery shall be on or before April, 1998.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$  4,300,000
	$      952,058
	$   3,347,942

	Fixed Fee
	$     285,600
	$        63,236
	$      222,364

	
	
	
	

	Total 
	$   4,585,600
	$   1,015,294
	$  3,570,306


IV.  INCREASED CAPACITY BATTERY CERTIFICATION AND PRODUCTION 
1.  The contractor shall provide the following hardware in accordance with the following schedule:

P/N
      Quantity
            Delivery  (Ref. SA 148)
Battery
SV819600-00
6
   
12/31/99
Battery 
SV819600-00
6
          
02/29/00
Battery 
SV819600-00
6
  
04/30/00
Battery 
SV819600-00
6
           06/30/00
Certification Effort 

32 Cycle / 6 mos




12/31/98

425 Day Wet Life




06/30/99

* No useful life

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$    1,485,000
	$   829,567
	$  655,433

	Fixed Fee
	$       101,700
	$     56,813
	$    44,887

	
	
	
	

	Total 
	$    1,586,700
	$   886,380
	$  700,320


V.  EMU UMBILICAL CERTIFICATION AND PRODUCTION 

Ref. SA 187
The contractor shall make a change to the P1 Umbilical backshell which incorporates an oblong cable  entry area that will support a larger radius (.080” - .090”) leading into the backshell cavity.  This is a change from the current backshell which has a small radius (.010” min) which could result in cold-flow to the wire insulation and/or conductors over an extended period of time.  The contractor shall also revise the crewlock wall temperature in the Umbilical S/AD Table IV, design note 16.24 and 16.28 and 16.28 from +34 deg. F to +50 deg. F and changes design note 16.24 to reference design note 16.28 for radiation sink temperature.  These requirements now reflect those in the Umbilical Requirements Document.  In addition, the contractor shall change the method of certifying design note 16.8, shock, ground environments from test and analysis to analysis only.  The requirement to certify by test was initially assigned before the shipping container was designed.  Since then a container was designed and manufactured that permits certification by analysis only.  

The Umbilical deliveries are shown below:

Quantity   Description
 
Delivery to 
GFE Hardware

GFE Delivery to 






NASA 





Hamilton Sunstrand*

2
     Flight Umbilical
12/31/99
(2)  Umbilical Connector Manifold
By 6/30/99








P/N SEG 39128293-301

1

Flight Umbilical
1/31/00
(1)  Umbilical Connector Manifold
By 7/31/99








P/N SEG 39128293-301

1

Flight Umbilical
2/28/00
(1) Umbilical Connector Manifold
By 8/31/99








P/N SEG 39128293-301

*Delays in receipt of acceptable GFE hardware by dates listed in this table will impact deliveries to NASA 

ref SA 166

Description
        Qty  Delivery to NASA        GFE Hardware         GFE Delivery to H.S.

Flight Umbilical
1
11/30/99
(1) Umbilical Connector Manifold 
   By 4/30/99







P/N SEG 39128293-301

Flight Umbilical
1
12/31/99        (1) Umbilical Connector Manifold    By 5/31/99







P/N SEG39128293-301

Flight Umbilical
1
1/31/00
 (1) Umbilical Connector Manifold    By 6/30/99







 P/N SEG 39128293-301

Flight Umbilical 
1
2/28/00
 (1) Umbilical Connector Manifold
    By 7/31/99






 P/N SEG39128293-301

*Initial delivery of one Umbilical by 3 months after receipt of GFE hardware to support EMI and SSATA testing with upgrade to flight and delivery by 10/31/98 or 5 months after SSATA testing, whichever is later.

Hamilton Standard deliverables:


Item





Qty
P/N
    Delivery

Report detailing the evaluation of routing
1
TBD
No NBL evaluation 

and crew-lock stowage provisions



planned to complete

this activity. QLR XL-97-42 transmitted 7/3/97 documents final locations of Umbilical restraints.

DCM Multiple Connector modified with  

1
TBD
1/31/98

6" electrical pigtail to be used in GSE

GFE deliveries to support Hamilton Standard deliveries:


Item




         Qty
P/N
  Delivery

Umbilical half of UIA Multiple Connector 
1
TBD
  11/30/97**

    (for Flight Umbilical)

Panel half of UIA Multiple Connector 

1
TBD
  11/30/97**

    for testing of Umbilical at HS)

Panel half of UIA Multiple Connector

1
TBD
  11/30/97**

    (for installation into GSE for Acceptance 

    Testing of Flight Umbilical at JSC)

Umbilical half of UIA Multiple Connector
2
TBD
  6 months prior to

 (1 for on-orbit flight Umbilical, 1 for
  delivery of flight/cert

 certification)  
  Umbilical (2/28/98) 

Umbilical half of UIA Multiple Connector

2
TBD
  6 months prior to 

(for On-orbit and SSATA flight Umbilical)


  Umbilical flight 

   Umbilical (3/31/98)

Umbilical half of UIA Multiple Connector

2
TBD
  6 months prior to 

(for spare flight Umbilical)





  delivery of spare flight

Umbilical (4/30/98) 

Attachment devices (hooks - 2 required 
18
TBD
   2 - 11/30/97

 per Umbilical)
16 - 6 months prior to
delivery of flight 
 
Umbilicals

**  GFE to support initial delivery of flight Umbilical for EMI and SSATA testing.

Certification closure date by 9/30/98.

Hamilton Standard deliverables:


Item




Qty
P/N
Delivery

Report detailing the evaluation of routing  1
TBD
No NBL evaluation planned 

and crew-lock stowage provisions


to complete this activity.









QLR XL-97-42 transmitted  








7/3/97 documents final 









locations of Umbilical 









restraints.

DCM Multiple Connector modified with  

1
TBD
1/31/98

6" electrical pigtail to be used in GSE
Ref. SA 238
The Contractor is directed to add a new umbilical configuration that adds a tether hook restraint on the umbilical TMG (SCU end only), keeping the hook secured to the TMG when not in use.  In addition, a 3" X 8" hook side piece of velcro will be added to the center of the underside of the ISS EMU Umbilical (IEU) pouch to obtain better adhesion to the Crew / Lock  wall.  Also, the Contractor shall present IEU SMART Review no later than 6/30/00.  The first flight has been changed to STS-100 (6A).  The above modifications will be performed at JSC (by HSMS Personnel)  for the following Umbilicals:


Description


Qty

Delivery to NASA (Ship in place)


Hi-Fi Mockup Umbilicals
3 ea.

6/16/00


Flight Umbilicals*

5 ea.

9/13/00


Certification Umbilical*

1 ea.

9/13/00

*  One (1) Flight Umbilical S/N 1001 and one (1) Certification Umbilical S/N 1002 will be shipped from HSSSI (Windsor Locks) to JSC/HSMS onsite for the above modifications for delivery to NASA by 9/13/00. 


Certification Closure by 9/13/00.  


2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$    829,000
	$  764,898
	$    64,102

	Fixed Fee
	$      52,100
	 $    48,071
	$     4,029

	
	
	
	

	Total 
	$    881,100
	$  812,969
	$   68,131


VI.  AEA ENVIRONMENTAL REGULATORY COMPLIANCE IMPACT 
1.  The contractor shall facilitate analysis and review, including identification, evaluation, certification / re-certification, and risk assessment in relation to environmental issues, and for following EMU material groups:

Group 1

Re-certification, by analysis, of the materials listed below:

MATCO
Name
EMU Component


597
Dry Film Lubricant
Item 115


3374
Primer T
Item 330


5062
Versilube F50 Silicone Lube
Item 121 Check Valve and Vent 


Flow Sensor

Group 2

Identification, evaluation, and certification testing of replacements for materials that are currently unavailable or will require a prolonged effort to replace:

MATCO
Name
EMU Component


5015
Koropon 515-700
Item 100, 300


5384
BR-127 Epoxy
Item 100, 300


5890
Catalyst Z
Item 127/128 Check Valve and Inlet Filter


5890
Catalyst Z
Item 131 Primary Water Tank


5890
Catalyst Z
Item 136 Feedwater Pressure Regulator


20286
Castall P1295
Item 300 DCM


20475
EPON 815/Catalyst U
Item 121, 123, and Planar and Pivoted 


HUT


20475
EPON 815
Item 121, 133, and Planar and Pivoted 


HUT


20529
Epoxy 923-35



(P.D. George)
Item 100, 140


20691
Amercote 383
Item 121 Check Valve and Sensor


64883
Primer R513X366/



910X506 
Item 122 IR CO2 Transducer Housing

Group 3

Investigation of 200 SSA/LSS non-metallic materials for risk from environmental regulations that will include the following activities:

a.  Prioritize material list

b.  Obtain constituents of listed materials from suppliers/producers, including any


plans to cease production or to reformulate the product

c.  Establish a database of chemical components from (b) above, including key information such as hazardous components, concentration, relevant legislation, allowable limits, and key contacts

d.  Identify impacted materials, including materials and constituents considered to be HAPs (Hazardous Air Pollutants), VOCs (Volatile Organic Compounds), ODS (Ozone Depleting Substances), Heavy Metals or known carcinogens

e.  Evaluate specific materials issues to segregate and focus on near-term or 


immediate issues

f.  Summarize plans included in a final report.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   721,000
	$  356,168
	$  364,832

	Fixed Fee
	 $     48,900 
	$    24,155
	$    24,745

	
	
	
	

	Total 
	$   769,900
	$  380,323
	$  389,577


VII.  SSA POWER HARNESS HEATED GLOVE CERTIFICATION

1.   The contractor shall provide the in-house design documentation of changes required to the Glove TMG, ORU Glove TMG and HUT TMG, fabrication of certification hardware, ((one pair of Glove TMGs and retrofit of one HUT TMG), (plant support of single mission certification testing, (retrofit of 13 pairs of Glove TMGs and 6 HUT TMGs for STS-80 and STS-82, and vacuum bake-out of STS-82 flight Glove TMGs.

(Hardware and single mission certification closure for STS-80 shall be completed on or before 10/31/96 and STS-82 on or before 11/30/96.

The contractor shall complete approved design modifications to a certification unit to perform certification of the design based on flight experience.  Approved design modification shall  be completed on or before 9/30/98.

Full Certification will be to 25 EVA cycle rates including; secondary Restraint 


Redesign, Axial Restraint Redesign and Bartack Redesign, ORU TMG, Bladderrepair procedure.  Single mission certification for STS-86, 87 & 88.  Perform a CDR  before commencing full certification at NASA/JSC.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   600,000
	$  20,000
	$  580,000

	Fixed Fee
	 $     48,200 
	$    1,609
	$    46,591

	
	
	
	

	Total 
	$   648,200
	$  21,609
	$  626,591


VIII.  SSA POWER HARNESS HEATED GLOVE PRODUCTION)
1.  The contractor shall provide the following hardware components in accordance wit the following schedule:

Description

 

     Part Number
   Qty
     Delivery 

 Glove Assembly


0106-19010-88/99
     7
25 Weeks ATP

 Glove Assembly


0106-19010-88/99
     2
25 Weeks ATP

 Glove Assembly W/heated

 Glove Gauntlet 

 
0105-111723

     4
25 Weeks ATP

 4750 Glove TMG 


0106-811211-01/02      7
14 Weeks ATP

 4750 Glove TMG W/heated

   Glove Gauntlet


0106-211768

     15
14 Weeks ATP

 4750 Glove TMG Pattern

   Development 


0106-8112111-01/02     2
 25 Weeks ATP

 Spare Glove Bladders 

0106-88971-09/10
      5
 14 Weeks ATP

Spare Glove Bladders 

0106-88971-09/10
      3
 14 Weeks ATP

Description

 

     Part Number
   Qty
     Delivery 

(Glove Assembly


0106-19010-88/99
     7
25 Weeks ATP

(Glove Assembly


0106-19010-88/99
     2
25 Weeks ATP

(Glove Assembly W/heated

  (Glove Gauntlet 

 
0105-111723

     4
25 Weeks ATP

(4750 Glove TMG 


0106-811211-01/02      7
14 Weeks ATP

(4750 Glove TMG W/heated

 ( Glove Gauntlet


0106-211768

     15
14 Weeks ATP

(4750 Glove TMG Pattern

   Development 


0106-8112111-01/02     2
 25 Weeks ATP

(Spare Glove Bladders 

0106-88971-09/10
      5
 14 Weeks ATP

(Spare Glove Bladders 

0106-88971-09/10
      3
 14 Weeks ATP

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$  796,000
	$  130,437
	$  665,563

	Fixed Fee
	 $    64,400 
	 $    10,552
	$    53,848

	
	
	
	

	Total 
	$   $860,400
	$  140,989
	$  719,411


IX.  DCM RETROFIT (Tri-Metal Gold)

XI. DCM Retrofit (Tri-Metal Gold/ Power Mode Switch)

1. The contractor shall provide the retrofit of the following 15 flight DCMs that include the incorporation of the new Power Mode Switch, the replacement of various remaining  DCM switches and potentiometers that are nearing the end of  useful life, and the retrofit and incorporation of Tri-Metal Gold LCD Module. 
Ref. SA 188
The following DCM retrofits are rescheduled to support the Life Extension of the DCM Electronic Assembly and to align previously directed effort under the LCD Retrofit Program, which included Item 364 Power Mode Switch and Power Diode Replacement.


2007, 2003, 2006 & 2014

All work under this provision shall be completed by January 19, 2001. 

All other terms and conditions remain in full force and effect.  


Ref. SA 83  

      S/N

HS RECEIPT DATE

EST SHIP

ACTUAL SHIP
2015 (DR)

3/24/97


9/30/97


9/30/97

2002 (RDR)

3/6/97


11/31/97

11/24/97

2012 (RDR)

4/4/97


12/22/97

12/22/97

2008 (DR)

3/6/97


1/31/98


1/29/97

2011


11/19/97

3/9/98


2/24/98

2013


1/12/98


5/4/98


3/30/98

2010 (RDR) 

3/19/98


6/19/98


6/10/98

2009 (DR)

6/1/98


9/17/98


9/4/98

2016


7/15/98


111 Days*

Shipped
2004


9/1/98


111 Days*

Shipped
2003


2/07/00


5/30/00 (Ref. SA 188)
2005


Fleet Leader

N/A (Ref. SA 188)
2006


6/01/01


9/20/00 (Ref. SA 188)
2014


9/29/00


1/19/01 (Ref. SA 188)
2007


8/25/99


1/15/00 (Ref. SA 188)
* After Receipt of GFE

The above estimated delivery dates are contingent upon Hamilton Standard receiving flight DCM's, at the I-350 level (Electronic Assembly), on the above receipt dates.  Receipt of DCM's not at the I-350 level or beyond the receipt dates listed above will require additional processing time and will result in changes to HS delivery dates to USA.  Further, DCM's that are shipped to HS with non-conformances, known or unknown, will require amendment to the above delivery 

dates.  The exact order (S/N) of the DCM's may be substituted based on availability and resources.

The following documents will be updated to reflect the changes:

Electronics Assembly, SV792291

Power Mode Switch, SV823136

Switch Guard, SV771738

Internal Wiring Assembly, SV792293

Switch Nameplate, SV771741

DCM Thermal Cover, SV771987

DCM Housing and Inserts, SV791200

DCM Electrical Schematic, SVSK110343

      LCD Module, SV792526

      LCD Module Procurement Specification, SVHS11100


(a.  The Government will provide a total of (20) switches , P/N ME452-0102-7801 by 1

1/31/97 to complete (with data packages) this effort.

Certification of the new Power Mode switches and Tri-Metal Gold Modules shall be completed on or before December 15, 1997.  All work under this provision shall be completed by July 1, 2000.  

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   1,070,000
	$  579,592
	$   490,408

	Fixed Fee
	$        66,000
	 $    35,752
	$     30,248

	
	
	
	

	Total 
	$   1,136,000
	$  615,344
	$  520,656


X.  EMU SSA SUN VISOR ALTERNATE THERMAL COATING CERTIFICATION 


AND IMPLEMENTATION
1.  The Contractor shall perform additional certification testing, production of two additional Advanced Solar Control Coated (ASCC) Sun Visors for certification, and production of eleven additional ASCC Sun Visors to retrofit the existing EVVA fleet.  

The deliverables are as follows:

Certification Closure date by 12/15/98.

ITEM
QTY

      SCHEDULE
Visors
  4

       8/31/98 (REF. SA 58)
Visors
  2

       11/30/99
Visors
  2

       2/26/99
Visors
  2

       4/30/99
Visor

  1
   
 6/30/99
2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$     509,542
	$  494,159
	$  15,383

	Fixed Fee
	$       40,815
	$   39,582
	$    1,233

	
	
	
	

	Total 
	$   550,357
	$  533,741
	$  16,616


XI.  PHASES I AND II (DEVELOPMENT AND CERTIFICATION) SYSTEM LEVEL 

      ON-ORBIT 
REPLACEABLE UNIT (ORU) PROGRAM 

1.  The Contractor shall design, develop, and certify Phases I and II of the ORU Program for the Items 151 and 152 Maintenance Harnesses, ORU Trailer Hitch, seven-layer (Mylar) ORU TMG, purchase of ORU Mockup Demonstration Assembly/Disassembly Tools, and manufacture of flight Skid Plates.  The deliverables are as follows:

 ITEM

       QTY

SCHEDULE
Maintenance Harness
2
April 30, 1998

(SV824051) Item 151

Maintenance Harness
      
 2
April 30, 1998

(SV824052) Item 152

 
ORU Mockup Demonstration
      1 set 

October 31, 1998*


Assembly/Disassembly Tools*




Skid Plates

    18 pairs

April 30, 1998

(SV822145 / SV822146)

*This schedule is contingent upon ILC receiving Mockup and Tools by 4/9/98.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   585,000
	$  287,277
	$  297,723

	Fixed Fee
	$     37,961
	$    18,641
	$    19,320

	
	
	
	

	Total 
	$   622,961
	$  305,918
	$  317,043


XII.  EMU SSA BLADDER CLOTH REPLACEMENT
1.  The contractor shall identify a replacement Bladder Cloth material, conduct physical property test on selected samples, fabricate Design Verification Test (DVT) component assemblies, conduct a DVT, present findings at a CDR, fabricate certification assembly components, and conduct certification testing.  

Certification Closure date by July 10, 1998.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873

	Cost
	$   779,928
	$  540,340
	$  239,588

	Fixed Fee
	$     62,943
	$    43,605
	$    19,338

	
	
	
	

	Total 
	$   842,871
	$  583,945
	$  258,926


XIII.  HARDWARE PROVISIONING LONG LEAD ITEMS
1.  The contractor shall provide the following long lead hardware to insure Shuttle Flight Schedule requirements: 


   Description


     Quantity


Schedule 


Vent Flow Sensor, Item 121 
   
1 


11/30/97

Life Extension Refurbishment 



Fan /Pump, Item 123

Life Extension Refurbishment 
   
1


03/31/98

2.  No adjustment in cost or fee. 

XIV.  AEA Priority C

1.  The contractor shall perform the Fleet Leader Evaluation Program and Cycle Testing for certification activities in accordance with Book II - Life Extension Plan, Volumes 1 & 2 submitted to NASA JSC on October 1992. with a detailed explanation of the Fleet Leader Evaluation Program and Cycle testing for certification activities.  Fleet Leader Evaluation and Cycle testing activities shall be conducted with the goal of extending life of the “Priority C” items from 15 years to 20 years or more.

2.  AEA Life Extension Program hardware and schedules:

Item   

    Description

Schedule

     Task*

 

100

PLSS-Tank, Module

Tubes, etc.


2/28/98
Fleet Leader / Refurbishment

113

Primary O2 Bottle

1/31/98
Fleet Leader / Refurbishment

114

Suit Pressure Sensor
2/28/98 
Fleet Leader 

115

Shear Plate Assy

12/31/97
Fleet Leader / Refurbishment

132

Feedwater Supply

2/28/98
Fleet Leader   

Pressure Sensor


SV767793-7




Manufacture Replacement

136

Feedwater Pressure 
   FY98 
Cycle
Testing 

 


Regulator 


145

Relief Valve

and Orifice


12/31/97 
Fleet Leader / Refurbishment

150

CWS

 

12/31/97 
Fleet Leader / Refurbishment

151

Harness 151, 

3/31/98
Fleet Leader 

152,153





156 

RTDS Harness

FY99

Life Extension

171/ 

Coolant Isolation

172

Valve Assy


9/30/98
Fleet Leader / Refurbishment

200

SOP

  
         12/31/97
Fleet Leader

6/30/98           Refurbishment

Item   

    Description

Schedule
Task* 









Ref. SA 193
213 

SOP Regulator

9/30/01
Life Extension

 

SV799042-2 or subsequent

314

DCM Purge Valve   

N/A

Fleet Leader / Refurbishment

400

1400,416,420
 
6/30/98 
Fleet Leader / Refurbishment








Ref. SA 193
138

Feedwater Pressure
9/30/01
Fleet Leader 
Sensor




SV767793-8 or subsequent




Priority C Planning

N/A

Support / Planning Activities



*Fleet leader includes a fleet leader evaluation and report 


2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873



	Cost
	$    3,833,973
	$  2,060,899
	$  1,773,074

	CPAF
	$       256,843
	$     138,060  
	$     118,783



	Total 
	$   4,090,816
	$  2,198,959
	$  1,891,857  


XV.  GLOVE CUSTOMIZATION

1.  The contractor is directed to deliver the following hardware:




Delivery Date

Description

Part Number
Qty.
   (On or Before)

Glove Customization  (TBD)   
0106-19010-89/90       1 pr.    
 35 Weeks ATP  

(Glove Customization  (TBD)    0106-19010-89/90       1 pr.
9/30/96

(Glove Customization  (TBD)    0106-19010-89/90       1 pr.
3/31/96

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873


Cost


$598,300


$203,208

$395,092

Fixed Fee

$  48,300


$  16,408

$  31,892

  Total


$646,600


$219,616

$426,984

XVI.  DCM & MULTIPLE CONNECTOR FIXTURES

1.  The contractor is directed to replace DCM Multiple connectors (MC’s) and DCM fixtures that are approaching their 15 - year life through FY 97 as follows:

MC’s whose design life expires between now and 1998 include three flight DCM 1-385’s and four DCM fixtures for testing of SCU 1.400.  In addition, two each DCM and SCU MC’s shall be procured to minimize the impact of possible future corrosion issues as experienced with RDR J-EMU-400-A001.  Retrofit of DCM’s will require only the O2/H2O Manifold Assembly to be returned to Hamilton Standard Windsor Locks.  

Items to be retrofitted:

Description


Part Number

QTY

    Delivery Date








   

   (On or Before)

(DCM 1-385 O2/H2O
SV779301

3

September 30, 1997

Manifold Assemblies


(S/N’s 006, 008, 009)



DCM Fixtures (@ H.S.)
SV767730-CT207
1

September 30, 19987

 
DCM Fixtures

SED3810634-304
3

September 30, 1998 

 
(S/N’s 1004, 1007,

1008) (@BAO)

 DCM, Multiple Connector 
SV778872-19
2

September 30, 1998

 
(I.330)

(SCU, Multiple 

SV778872-18
2 

September 30, 1997

Connector

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873




Cost



$  642,600

$  97,880

$  544,720

Fixed Fee


$             0

$           0    

$              0

Total



$  642,600

$  97,880

$  544,720

XVII.  INCORPORATE LCVG BY PASS 

1.  The contractor shall design develop and certify the EMU Liquid Cooling and Ventilation Garment (LCVG) Bypass.  This effort shall include redesigning the Temperature Control Valve (TVC) to reduce leakage rates, reviewing the bypass filter design with respect to 15-year life and DeltaP specification and designing the bypass plate for use on the Planar HUT.  This technology shall improve crewmember thermal comfort while operating in a cold EVA environment by allowing the crewmember to shutoff flow to the LCVG.  
The contractor shall manufacture, assemble, test, and deliver the hardware as follows:Description

Part Number
Qty.
 Delivery Date

Bypass Installation Kit


(Less SV817801-1,

 SV817804-1

STSV046B61 & 

SV817802-1) 
SV817803-1 
1
10/31/96

Pivoted HUT Bypass Plates

SV817800-2
8
10/31/97

Pivoted HUT Bypass plates,
             TBD
16
10/31/97

(including 2 spares)

Temperature Control Valves

SV789693-3
11
10/31/97

(Including 2 spares) 

DESCRIPTION



      P/N
  QUANTITY
    SCHEDULE
(45532-01Kits
Temperature Control Valve (TCV)
SV789693-3

3
      11/28/97 

Temperature Control Valve (TCV)
SV789693-3

3
        1/15/98

Temperature Control Valve (TCV)
SV789693-3

5
        2/15/98

Pivoted Plate




SV817800-1

8
       11/28/97 

Planar Plates



SV822141-1

2
      10/31/97 

Planar Plates



SV822141-1
         12
        1/15/98

Certification Closure Date by 1/15/98.

The following documents are affected as a result of incorporating the LCVG Bypass into the EMU:

PLSS S/AD SV799100/2

DCM S/AD SV792294/2

DCM S/AD SHVS7800

DCM S/AD SVHS13896

SEMU-47-001

ICD-4-0013-0C-0

SCU S/AD SV767730/2

SCU S/AD SVHS8512

SCU S/AD SVHS9446

SCU S/AD SVHS10101

SCU S/AD SVHS10115

SCU S/AD SVHS7808

PIVOTED HUT S/AD 0102-1000

PLANAR HUT S/AD 0102-110102

PDA SEMU-60-013

ENHANCED PDA SEMU-60-020

TEMPERATURE CONTROL VALUE SV789693-3 PRIMARY

TEMPERATURE CONTROL VALUE SV789693-2 ALTERNATE

In order to meet the necessary certification closure date, these documents will be modified by 1/15/98.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873


Cost


$880,000


$254,037

$625,963

Fixed Fee

$  58,700


$  16,948

$  41,752

Total


$938,700


$270,985

$667,715

XVIII.  AEA HARDWARE PROCUREMENT AND REFURBISHMENT
1.  The contractor shall provide efforts necessary to procure/refurbish EMU hardware as required to 1) extend the life beyond 15 years, 2) maintain flight inventory requirements, and 3) reduce program threats due to supplier supportability and technology obsolescence issues.  The deliverables are as follows:

Description
Part Number
         Item   QTY
Delivery Date








(Check Valve &

   Vent Flow Sensor*
SV771836-29/28
121
1
9/30/97
Fan/Pump/Separator*
SV787994-10/9/8/7
123
1
  6/30/98

SCU O2 Line**
SV778865-2

411
3
  1/31/98

(Feedwater Pressure Sensor**
SV767793-7

132
2
9/30/97

(Feedwater Supply Sensor**
SV767793-8

138
3
9/30/97

(Helmet Holding Fixture**
SV809335-1,2

497
1 Set
9/30/97

Pressure Transducer
     TBD


215
(2) 12/17/02,(4) 4/21/03  (Ref. SA 358) Revised
 
Hall Effect Sensor
SV787984-6
N/A
40
12/31/98

   

 (Porous Plates
SVS767723-4

N/A
15
9/30/97

(Monoblock
SV771879-9

N/A
39
9/30/97

(Linear OP Amp
SV300A101-02B1A
N/A
50
9/30/97

(1Kx4 CMOS RAM
SV300A246-02BVA
N/A
50
9/30/97

(NAND Gate
SV300A650-01BCA
N/A
50
9/30/97

(D-Flip/Flop
SV300A653-02BCA
N/A
50
9/30/97

(Transistor
SV3043055-8

N/A
50
9/30/97

(16 Channel MUX
SV722645-61-23
N/A
15
9/30/97

(8-BIT CPU, Dip
SV722645-62-23
N/A
15
9/30/97

(Hex Inverter
SV300A657-01BCA
N/A
50
9/30/97

(Hex Inverter,

(Schmitt Trigger
SV722645-73-23
N/A
50
9/30/97

(Serial UART
SV722645-126-23
N/A
15
9/30/97

(Isolation Amp
SV722645-127-23
N/A
15
9/30/97

(Hex Iverter,

(Schmitt Trigger
SV328A84091CA01
N/A
50
9/30/97

(Oetal Buffer
SV300A654-03BRA
N/A
50
9/30/97

(OR Gate
SV328A84045CA01
N/A
50
9/30/97

(2Kx8 CMOS PROM
SV805292-2-2

N/A
15
9/30/97

(8-Bit CPU, Surface Mount
SV722645-120-23
N/A
15
9/30/97


            8-Bit RAM I/O Timer,

Surface Mount
SV722645-121-23
N/A
15
  1/31/98

(8-Bit RAM I/O Timer, Dip
SV805293-1-2

N/A
15
9/30/97

*Items 121 and 123 shall be refurbished.  All other items are newly manufactured

items.

**132,136, and 497 will be delivered to BAO FEPC.  All remaining parts will be

directed to bonded stores at the Windsor Lock facility.  Item 121 and 123 must be 

received by Hamilton by October 1996.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873


Cost


$  2,959,000

   $  1,307,293

$  1,651,707

Fixed Fee

$     198,600

   $       87,741

$     110,859

Total


$  3,157,600

   $  1,395,034

$  1,762,566

XIX.  EMU UMBILICAL DESIGN, AND DEVELOPMENT
1.  The contractor shall design and develop the EMU Umbilical for use on the International Space Station and manufacture low Fidelity WETF Umbilical mock-ups.

(Low-Fidelity Umbilical mockups
2 each

1/31/96

for se in the WETF

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

	
	Negotiated Value
	NAS 9-97150
	NAS 9-17873


Cost
$  872,000


$  2,147

$  869,853
 

Fixed Fee
 $    63,100


$     155

$    62,945

Total
$  935,100


$  2,302

$  932,798

Ref. SA 70
XX.  SSA Limited Life Revision
1.  The Contractor is directed to obtain final concurrence on the revised Limited Life List Development under Call Task 95-072 and an engineering change for initial release of this document.  Delivery should be on or before7/1/97.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:




CCBD Value


NAS9-97150

NAS9-17873


Cost

$39,945


$28,556

$11,389

The effort beyond  GFY 1997 is associated with preparation of  the Limited Life List.

XXI.  Covers for SSA Enhancements Sizing Ring

1.  The Contractor is authorized to design and develop Protective Covers for Sizing and Fabric Attachment Rings for SSA Enhancements.  The contractor shall also establish sizing kits for the Enhanced SSA.  Sizing kits will be defined for pairs of sizing rings, lower arms (with or without sizing rings) and legs (with or without sizing rings).  This change is required for all missions manifesting spare SSA Enhancements.  

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value


NAS9-97150

NAS9-17873

Cost:

$5,851



$4,657


$1,194

XXII.  SSAPH Production For STS-86, 87, 88

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value

NAS9-97150

NAS9-17873

Cost:

$267,368

$36,564

$230,804

Deliverables have been shipped on 9/30/97.   Effort beyond GFY 1997 is associated with control of documentation.  This encompasses processing of all documentation to ensure that future builds are supported with current configuration.    

XXIII.  Boot Sizing Insert Production
1.  The Contractor  is directed to deliver the following hardware:

Description



Part Number

QTY

Delivery Date











(On or Before)

Large/Large Training BSI

0104-212080

2

3/9/98

Large/Medium Training BSI
0104-212080

1

3/9/98


Large/Small Training BSI

0104-212080

2

3/9/98

Small/Medium Training BSI
0104-212080

1

3/9/98

Large/Large Flight BSI

0104-212080

2

3/9/98

Large/Medium Flight BSI

0104-212080

2

3/9/98

Large/Small Flight BSI

0104-212080

2

3/9/98

Small/Medium Flight BSI

0104-212080

2

3/9/98

109 Pair of production run will be delivered by 5/18/98

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value


NAS9-97150

NAS9-17873

Cost:

$209,304


$208,809

$495


XXIV.  EVVA Design Changes
1.  The Contractor is directed to change the silver tape used on the front edge of the EVVA shell to aluminum tape used elsewhere on the EVVA and CPV.  Also, allow the option to 
swap positions of the EVVA drive spacer and mounting plate spacer, at assembly, Certification Closure shall be on or before 11/30/96.  Effort shall be completed on or before 
12/31/97.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value


NAS9-97150

NAS9-17873

Cost:

$21,428


$3,434

$17,994

XXV.  Increased Capacity IDB Production
1.  The Contractor is directed to deliver the following hardware:

Description


QTY

Delivery Date







(On or Before)

Flight IDBs


3

28 wks. ATP or 











4/30/96  

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:




CCBD Value


NAS9-97150

NAS9-17873


Cost:

$69,483


$29,988

$39,495

Effort beyond GFY 1997 is associated with delivery deferral of three (3) IDBs due to non-compliant bite valves from Boeing. (see attached letter FEPC-1628 dated 9/10/96 and memo to M. Mankin dated 5/16/96).


XXVI.  SSA Life Extension Phase II

1.  The Contractor is directed to implement a part marking/tracking system for items that are currently removed in the field and have no label/markings which would identify them for tracking purposes; and to implement part marking for polyester polyurethane environment seals.  The following activities are authorized:  1.  Age life extension  of SSA hardgoods, 2.  Cycle life extension of SSA hardgoods, 3.  A review to determine if the maintenance interval can be extended to 270 days plus 60 days launch delay for items that currently limit the SSA on-orbit time, 4.  Closure of Limited Life List action Items.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value

NAS9-97150

NAS9-17873




Cost:

$107,000

$65,672

$41,328


XXVII.  DCM/TMG Safer Interface
1.  The Contractor is directed to incorporate the change to the DCM TMG to add velcro for support of the SAFER hand control.  The velcro will be added at the same location used on STS-76 and in conformance with ICD-4-0013-OC-O.  Existing DCM TMGs will be retrofitted with this change in the field and new production units will have this change incorporated prior to delivery.  Flights STS-86 through STS-89 (excluding STS-88) will be flown per a Type A TPs and Flights STS-90 and subsequent (including STS-88 and excluding STS-94) will be flown per the EC.  Certification closure date by 1/10/98.  

Part numbers: DCM Thermal Coating:  SV771987-11, DCM Assembly:  SV792294-06-01, DCM Thermal Cover:
 0100-80299-11

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:



CCBD Value

NAS9-97150

NAS9-17873

Cost:

$24,698

$22,940

$1,758

XXVIII.  EMU SSA  Thermal  Slippers, Design, Certification, Production
1.  The Contractor is directed to deliver the following hardware:

Description                                    Part Number                         Qty                 Delivery Date










(on or before)

Lg. Shuttle Flight Slipper               0107-811710-XX                  3                      9/30/98  

Lg. Shuttle Training Slipper          0107-811710-XX                   3                      9/30/98

Lg. Crew and Thermal Slipper      0107-811710-XX                   2                      9/30/98

Sm. BAO Slipper                           0107-811710-XX                   5                      9/30/98

Sm. Crew Thermal Slippers          0107-811710-XX                   2                      9/30/98 

2.  Clause B. 3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:

                            CCBD  Value               NAS9-97150                   NAS9-17873

Cost:                    $56,671                        $15,018                           $41,653

XXIX.  EMU SSA Disposable In-Suit Drink Bag Design, Development, Certification, and Implementation  

The contractor shall design, develop, and certify a disposable 32 ounce IDB (DIDB), which is fully disposable with the drink valve heat sealed into the drink bag.  This contractor is to produce a run of 500 and 30 restraints.

Description 






Qty                                Delivery

Ref. SA 153
In-Suit Drink Bag (IDB) Class I Units

            160                               11/5/99
In-Suit Drink Bag (IDB) Class I Units                             300                               12/3/99

Restraint     Flight                                                            10                                11/5/9

Restraint     Training                                                        10                                12/3/99
Certification Closure Date by 11/4/99.

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:




CCBD Value                      NAS9-97150                       NAS9-17873 

Cost:                
$260,684                              $33,534                                $227,150

XXX.  ANOMALIES
RDR B-EMU-108-A007

Failure Inv. For EVVA Protective Visor

RDR B-EMU-150-A004

CWS S/N 008 Investigation

RDR B-EMU-150-A004

Advanced Solar Control Coating Flight Visor

RDR B-EMU-102-A029

HUT 1045 Leakage

RDR B-EMU-300-A011

DCM 02/H2O Manifold S/N 007

PD SSA 97-184


Lower Arm Adj. Bracket

RDR H-EMU-123-009

Circuit Boards From Item 123 FPS 

RDR H-EMU-321-C004

Temp. Control Valve S/N 026

RDR J-EMU-103-015

Upper Arm Flange Leakage S/N 079

RDR B-EMU-470-A002

AAP Latch Assy. Failure Analysis

RDR B-EMU-490-A026

S/N 1320 Battery Failure Analysis

RDR H-EMU-151-001

I-151 S/N 005 Harness Failure Analysis

2.  Clause B.3 - Estimated Cost and Fee Arrangement is amended to reflect the cost and fee adjustments indicated below:




Total Value
NAS9-97150

NAS9-17873

Cost:


$106,235
$106,235

$0

Fee:


$7,382
$7,382

$0

Total for RDRs:
$113,617
$113,617

$0







































































































Ref. SA 35

XXXI.  EMU International Space Station Delta Certification and Evaluation.  

1.  Scope of Work:  

The contractor is directed to update the EMU Contract End Item (CEI) and Specifications/Assembly Drawings (S/ADs) to include International Space Station (ISS) requirements.  This includes the evaluation and certification of specific ISS Mission Models, accommodations, and environmental requirements.

2.  Deliverables:




  
Delivery Date



Task
  
(On or Before)

a. Flight 3A Certification Analyses


11/27/98

   (2 Reports)


   Class I Engineering Changes


10/16/98

b. EMC Evaluation Test Report


10/29/98

   Availability of all EMU 


 
  4/30/98

   and GFE test items (provided by

   NASA)









c. Flight 7A Certification Analysis 


5/27/99

   (9 Reports)








   Class I Engineering Changes


5/14/99

d. Glove Touch Temperature Report

5/14/99

e. Toxicology/ Offgassing Report


5/27/99


f.  Impact Evaluation Report


1/19/98

g.  Microbiology Testing Report
  
          11/26/98
Ref. SA 37

XXXII.  EMU SSA LCVG Tubing, EVVA TMG Liner Cloth, Glove Restraint Fabric, and O-Ring Replacement .

1.  Scope of Work:  


(1)  Evaluate and certify the current Liquid Cooling and Ventilation Garment (LCVG) tubing resin  (ST18T1201-01) which is now being manufactured with a new initiator;


(2)  Identify and certify an alternate vendor for the Extravehicular Visor Assembly (EVVA) Thermal Micrometeoroid Garment (TMG) Liner Cloth (ST12C753-01); 


(3)  Evaluate and certify a replacement material for the Glove Restraint fabric; and  


(4)  Certify an alternate vendor for a Dual Seal Arm Bearing O-ring.

2.  Deliverables:




Item
      
  
   Part No.  
    On or Before Date


a.  LCVG Garment  

 0107-10007 

6/30/98


b.  EVVA


 0108-10008     
11/30/97


c.  4000 Series Glove
 0106-19010

5/30/99


d.  Enhanced Arm Ass.
0103-110103

2/13/98

Ref. SA 221
XXXII.  EMU SSA LCVG TUBING, EVVA TMG LINER CLOTH, GLOVE RESTRAINT FABRIC AND O-RING REPLACEMENT

The Contractor shall delete the evaluation and certification effort associated with the replacement material for the Glove Restraint Fabric.

Ref. SA 247


XXXII : INCORPORATION OF ELVAX TUBING INTO THE LCVG
The contractor is directed to delete the certification of tubing resin (ST18T1201-01) as originally directed via SA37.  The contractor shall certify and incorporate ELVAX tubing resin (ST18T3704) into the Liquid Cooling Ventilation Garment, Waterline Vent Tube Assembly and the flight Cover Multiple Water Connector as an acceptable alternate material. The delivery dates associated with the LCVGs are revised as follows: 

FROM:  













Delivery

Description:



Part  Number

Size:

Qty:    

Date Due:

LCVG Garment Assembly
0107-84029
02
2
30 SEP 99

LCVG Garment Assembly
0107-84029
03
6
30 SEP 99

LCVG Garment Assembly
0107-84029
04
7
30 SEP 99

LCVG Garment Assembly
0107-84029
05
1
30 SEP 99

LCVG Garment Assembly
0107-84029
05
4
30 SEP 00

LCVG Garment Assembly
0107-84029
06
1
30 SEP 00



         Total:
21

TO:













Delivery

Description:



Part  Number

Size:

Qty:    

Date Due:

LCVG Garment Assembly
0107-84029
02
1
13 NOV 00

LCVG Garment Assembly
0107-84029
02
1
20 NOV 00

LCVG Garment Assembly
0107-84029
03
1
22 NOV 00

LCVG Garment Assembly
0107-84029
03
1
05 DEC 00

LCVG Garment Assembly
0107-84029
03
1
18 DEC 00

LCVG Garment Assembly
0107-84029
03
1
02 JAN  01

LCVG Garment Assembly
0107-84029
03
1
15 JAN  01

LCVG Garment Assembly
0107-84029
03
1
24 JAN  01

LCVG Garment Assembly
0107-84029
04
1
07 FEB  01

LCVG Garment Assembly
0107-84029
04
1
20 FEB  01

LCVG Garment Assembly
0107-84029
04
1
01 MAR 01

LCVG Garment Assembly
0107-84029
04
1
12 MAR 01

LCVG Garment Assembly
0107-84029
04
1
26 MAR 01

LCVG Garment Assembly
0107-84029
04
1
09 APR 01

LCVG Garment Assembly
0107-84029
04
1
20 APR 01

LCVG Garment Assembly
0107-84029
05
1
07 MAY 01

LCVG Garment Assembly
0107-84029
05
1
16 MAY 01

LCVG Garment Assembly
0107-84029
05
1
29 MAY 01

LCVG Garment Assembly
0107-84029
05
1
11 JUN 01

LCVG Garment Assembly
0107-84029
05
1
25 JUN 01

LCVG Garment Assembly
0107-84029
06
1
09 JUL  01



        Total:
21

2.  
As a result of the above change, the contractor is directed to revise the following documents:


Work Instructions for-



Paratube Manifold Assembly



LCVG Restraint Assembly 



Liquid Cooling Ventilation Garment

 3.
Certification date by May 17, 2000.

Ref. SA 38

XXXIII.  EMU On-Orbit Adjustable Waist

1.  Scope of Work:  



The contractor shall develop and certify an on-orbit adjustable waist configuration which will allow the re-sizing of the waist assembly while in-flight .  This configuration shall allow crew members that are the same sizing range to utilize the same lower torso assembly.  As part of this effort the contractor shall complete formal PDR and CDR reviews.  The contractor shall refurbish ILC certification suit components, as required, to complete the on-orbit adjustable waist certification testing.  The adjustable waist will interface with the baseline LTA which is acceptable for Class III use, however, a flight configuration of this combination will not be incorporated.  

2.  Schedule:  

This effort shall be completed by on or before November 1, 1998. 



Ref. SA 40

XXXIV.  EMU SSA Bladder Cloth Replacement into the contract. 

1.  Scope of Work

The contractor shall update all documentation required to incorporate the replacement bladder cloth material including: Baseline and Enhanced MM, HUT S/AD, Planar HUT S/AD, Enhanced Arm S/AD, 4000 Series Glove S/AD, LCVG S/AD, Enhanced LTA S/AD, FMEA/CIL and SAR.   This effort shall be completed on or before December 31, 1998.  Certification Closure date shall be on or July 10, 1998. The contractor shall support the Bladder Cloth Critical Design Review (CDR) at JSC.

Ref. SA 90

XXXV.  EMU INTERNATIONAL SPACE STATION DELTA CERTIFICATION AND EVALUATION 

From:


Task




Delivery Date

EMC Evaluation Test Report

10/29/98

To:


Task




Delivery Date

EMC Evaluation Test Report

5/6/99

The EMC Phase-2 testing at NASA JSC will be conducted using radiated susceptibility testing of the EMU in both self-powered and umbilical-powered modes.  Test hardware includes the EMU with GFE SSER which consists of the front-end filter, and ISS EMU Umbilical incorporating GFE UCM and UCB.  Test levels reflect current ISS requirements, FGB levels, and NASA defined safety factors on Shuttle requirements per NSTS 0700 CR 61035.

Ref. SA 91    XXXVI.  EMU SSA LARGE PLANAR HUT RETROFIT

The contractor shall retrofit 20 Large Planar HUTs with a new Purge Duct, and Tube and Duct Shields.  This new configuration provides additional interior volume.  It will be performed on all Class I and Class III Large Planar HUTs and certification units.  Engineering changes will be generated to incorporate the new configurations in the S/AD Part 1 and Enhanced Maintenance 

Manual 0111-710111.  Delivery of the 12 retrofited HUTs will be by 9/30/01.

Certification closure date by 5/6/99.

Ref. SA 91 R1

Description


QTY

On or before


Retrofit HUTs


1

12/30/01

4 9/30/02*

3

9/30/03**

* These dates are contingent upon receipt of 2 HUTs from USA by November 30, 2001 & 2 HUTs by March 30, 2002.

** These dates are contingent upon receipt of 2 HUTs from USA by November 30, 2002 and 1 HUT by March 30, 2003.

Ref. SA 380

Deferral Mod.

(Reference SA 91 and 91R1 Section XXXII.  EMU SSA LARGE PLANAR HUT RETROFIT)



The following deliverables are revised:

FROM:
Description


QTY

On or before


Retrofit HUTs

1

12/30/01

5 9/30/02

3

9/30/03

TO:  
Description


QTY

On or before


  
Retrofit HUTs

1

12/30/01

1
3/28/03 (GFE Required by USA no later than 7/5/02 

Ref. SA 93

XXXVII.  EMU - ORU TMG CONFIGURATION REVISIONS

The contractor shall incorporate the ORU CDR TMG RID revisions as well as develop the medium ORU Planar HUT TMG and ORU Planar HUT Long Sleeve TMG Certification as outlined on the attached schedules.  The following documents shall be changed to reflect these revisions as follows:

SV799100-11-00 ORU PLSS

SV792294-08-00 ORU DCM

0102-812000-01-02 Medium, Planar HUT TMG

0102-812000-01-03 Large, Planar HUT TMG

SVHS 7801 Space Shuttle Extravehicular Mobility Unit (EMU) System, General

SVHS 7802 Environmental Control Equipment Mobility Unit, General Mechanical Specification for

SV822071 Electronics Assembly, DCM

SV824131 Water Tank Assembly

SV824133 Shear Plate Assembly

SV767690 ORU EEH

SV822066 Manifold Assembly, Oxygen, Water

SV821992 Harness, Real Time Data System

0111-71011 Enhanced Maintenance Manual

SV824088-1 Harness Clamp

SV799045-00 SOP

SV824051 Electrical Power Harness

SV824052 Electrical Signal Harness

SV824078 PLSS Thermal Cover

SV824079 DCM Thermal Cover

ICD-4-0013-0C-0 EMU-SAFER Interface

ICD-HSD-4-0010-0C-0 Antenna EMU Mechanical Interface

0102-110102-TBD-02 Medium, Planar HUT ORU

0102-110102-TBD-03 Large, Planar HUT ORU

Certification closure for the ORU TMG Certification by 8/31/99.

Ref. SA 100
XXXVIII.  IMPLEMENTATION EVA SSA ENHANCEMENTS


Item



Part Number

Quantity
Delivery Date

From:
Enhanced Lower Arm

0103-210152-XX-XX
11 pair

20 months ARO

To:

Enhanced Lower Arm

0103-210152-13/14-02  1 pair
05/30/99



Enhanced Lower Arm

0103-210152-13/14-02  1 pair
06/06/99



Enhanced Lower Arm

0103-210152-13/14-03  1 pair
06/12/99



Enhanced Lower Arm

0103-210152-15/16-04  1 pair
06/18/99



Enhanced Lower Arm

0103-210152-15/16-04  1 pair
06/24/99



Enhanced Lower Arm

0103-210152-15/16-05  1 pair
06/28/99



Enhanced Lower Arm

0103-210152-15/16-05  1 pair
07/03/99



Enhanced Lower Arm

0103-210152-15/16-05  1 pair
07/09/99



Enhanced Lower Arm

0103-210152-15/16-06  1 pair
07/15/99



Enhanced Lower Arm

0103-210152-15/16-06  1 pair
07/21/99



Enhanced Lower Arm

0103-210152-15/16-07  1 pair
07/25/99



Item



Part Number

Quantity
Delivery Date

From:
Enhanced Shoulder

0103-810576-01-04
  4 pair

20 months ARO

To:

Enhanced Shoulder

0103-810576-02-04
  1 pair

06/21/99



Enhanced Shoulder

0103-810576-02-04
  1 pair

06/26/99



Enhanced Shoulder

0103-810576-02-04
  1 pair

06/31/99



Enhanced Shoulder

0103-810576-02-04
  1 pair

07/03/99



Item



Part Number

Quantity
Delivery Date

From:
Enhanced Brief

0104-810598-03
  14 

20 months ARO

To:

Enhanced Brief

0104-810598-06
  1 pair

04/15/99



Enhanced Brief

0104-810598-06
  1 pair

04/22/99



Enhanced Brief

0104-810598-06
  1 pair

04/29/99



Enhanced Brief

0104-810598-06
  1 pair

05/05/99



Enhanced Brief

0104-810598-06
  1 pair

05/13/99



Enhanced Brief

0104-810598-06
  1 pair

05/20/99



Enhanced Brief

0104-810598-06
  1 pair

05/27/99



Enhanced Brief

0104-810598-06
  1 pair

06/04/99



Enhanced Brief

0104-810598-06
  1 pair

06/11/99



Enhanced Brief

0104-810598-06
  1 pair

06/18/99



Enhanced Brief

0104-810598-06
  1 pair

06/25/99



Enhanced Brief

0104-810598-06
  1 pair

07/01/99



Enhanced Brief

0104-810598-06
  1 pair

07/09/99



Enhanced Brief

0104-810598-06
  1 pair

07/16/99



Item



Part Number

         Quantity
       Delivery Date

From:
Enhanced Legs 

0104-210575-XX-XX

8 pairs
      20 months ARO



Item



Part Number

         Quantity
       Delivery Date

To:

Enhanced Legs

0104-210575-04-01

1 pair

02/26/99



Enhanced Legs

0104-210575-04-02

1 pair

03/03/99



Enhanced Legs

0104-210575-04-03

1 pair

03/11/99



Enhanced Legs

0104-210575-04-03

1 pair

03/19/99



Enhanced Legs

0104-210575-04-04

1 pair

04/01/99



Enhanced Legs

0104-210575-04-04

1 pair

04/09/99



Enhanced Legs

0104-210575-04-04

1 pair

04/17/99



Enhanced Legs

0104-210575-04-04

1 pair

04/25/99



Item



Part Number

         Quantity
      Delivery Date

From:
Waist Restraint & Bladder
0104-82347-XX-XX

22
      20 months ARO



Item



Part Number

         Quantity
       Delivery Date

To:

Waist Restraint & Bladder
0104-84811-08-04

1 pair

04/25/99



Waist Restraint & Bladder
0104-84811-08-04

1 pair

05/01/99

Waist Restraint & Bladder
0104-84811-08-04

1 pair

05/08/99



Waist Restraint & Bladder
0104-84811-08-04

1 pair

05/15/99



Waist Restraint & Bladder
0104-84811-08-04

1 pair

05/22/99



Waist Restraint & Bladder
0104-84811-08-04

1 pair

05/29/99



Waist Restraint & Bladder
0104-84811-08-04

1 pair

06/06/99



Waist Restraint & Bladder
0104-82347-25

1 pair

06/13/99

Waist Restraint & Bladder
0104-82347-25

1 pair

06/20/99



Waist Restraint & Bladder
0104-82347-25

1 pair

06/29/99

Waist Restraint & Bladder
0104-82347-26

1 pair

07/04/99

Waist Restraint & Bladder
0104-82347-26

1 pair

07/11/99

Waist Restraint & Bladder
0104-82347-26

1 pair

07/18/99

Waist Restraint & Bladder
0104-82347-26

1 pair

07/25/99

Waist Restraint & Bladder
0104-82347-26

1 pair

08/02/99

Waist Restraint & Bladder
0104-82347-26

1 pair

08/09/99

Waist Restraint & Bladder
0104-82347-27

1 pair

08/16/99

Waist Restraint & Bladder
0104-82347-27

1 pair

08/23/99

Waist Restraint & Bladder
0104-82347-27

1 pair

08/30/99

Waist Restraint & Bladder
0104-82347-27

1 pair

09/06/99

Waist Restraint & Bladder
0104-82347-32

1 pair

09/13/99

Waist Restraint & Bladder
0104-82347-32

1 pair

09/20/99



Item



Part Number

         Quantity
      Delivery Date

From:
Boot, Small


0104-89652-07/08

2 pair
      20 months ARO



Item



Part Number

         Quantity
       Delivery Date

To:

Boot, Small


0104-210895-15/16-01
1 pair

05/28/99

Boot, Small


0104-210895-15/16-01
1 pair

06/10/99

Item



Part Number

         Quantity
      Delivery Date

From:
Boot, Large


0104-89652-05/06

3 pair
      20 months ARO



Item



Part Number

         Quantity
       Delivery Date

To:

Boot, Large


0104-210895-13/14-02
1 pair

06/20/99

Boot, Large


0104-210895-13/14-02
1 pair

07/01/99

Boot, Large


0104-210895-13/14-02
1 pair

07/11/99

Ref. SA 102
XXXIX.  SSA BLADDER CLOTH REPLACEMENT 

The contractor shall transfer two each large pivoted HUT bellows from HS/FEPC PO# SS5105 67 to EMU PO #88006 for placement use on the ILC certification suit.  The current certification suit bellows are no longer functional.

Certification Closure Date by 2/15/99

Ref. SA 109
XXXX.   ORU INCORPORATE EMU POWER HARNESS AND   

                                            CERTIFICATION DELTAS  

The contractor shall do the following:

1.  Incorporate Power Harness into ORU TMG design prior to Certification Closure
2.  Retrofit ORU Hi-Fi mockup into pressurizable unit to support ORU TMG certification testing at ILC

3.  Design & manufacture of tooling to support ORU Certification and flight hardware

4.  Retrofit I-151 S/N 001 & 003 Harnesses with revised P9 backshell per EC 182135-098-024 &shims/lacing taper per EC 182135-098-026

TMG Certification Closure by 4/24/00 (Ref. SA 202)

    Ref. SA 202
The contractor shall incorporate the following RID changes generated at the ORU TMG PDR on September 2, 1999.
RID #4

ORU TMG thickness at REBA Corners causes interference at Airlock Wall

RID #6 

Increase Length of REBA Cover Flap

RID #7  
1G Support of REBA in ORU PLSS TMG 

RID #9  
Velcro Pile Slave Patches for National Flag (HUT only), Mission Crew Patches (DCM), and SEMU Patches, including rework of Certification and Confidence Flight DCM TMGs

RID #10 
Implementation of REBA cable protective rails interferes with TMG Zipper and Snaps 
RID # 11
Modify PLSS TMG Restraint Panel Closure by Zipper Relocation or Alternate Closure Mechanism
Ref. SA 137

XXXXI.

The contractor shall incorporate the replacement bladder cloth material into the Phase VI Glove Assembly, RPHG Glove Assembly, and all sizes of the RPHG Arm Assembly, except size –00.  A new bladder cloth abrasion visual comparison standards shall be created in order to facilitate inspection of the bladders. 

Certification closure by 5/19/99.
Ref. SA 251

XXXXII:  Phase VI Certification Effort 

The Contractor is directed to perform the following activities in support of a 12 Volt Glove Heating System:

1.  Redesign the lower harness heater system for the Phase VI Glove.*

2.  Fabricate certification LAA and SEMU cables as required. Perform certification of the LAA and SEMU cables as part of the ORU TMG certification program.

3.  Leave a pocket with the electrical connector for the future EVA display assembly in the same location as the current 3 Volt configuration.

4.  Redesign the lower arm cable and SEMU cable to incorporate an additional conductor and new connectors.*

5.  In addition to the Phase VI training gloves size 6HR and 6RS, 21 pairs of Phase VI training gloves will be delivered based on the 3 Volt configuration.  In order to retrofit these 23 pairs for the 12 Volt system, a total of 92 connector halves of the new design shall be provided to CTSD.

6.  Due to damage to a 3 Volt SSAPH sheath, the material of the sheath surrounding the 12 Volt SEMU cable will be changed from 103 x 110 yd per inch to 128 x 164 yd per inch.

7.  Due to an unsatisfactory condition observed during DVT, the LAA cable will be lengthened to 1 inch with the                    exception of the –02.  The –02 will be lengthened to 1 inch and a quarter.

8.  Full certification closure date for the 12 Volt system by 8/31/00 which will address the ORU TMG (Planar HUT).

9.  Interim certification closure date for the 12 Volt system by 6/16/00 which will address the non-ORU TMG (Planar and Pivoted HUTs).

10.   The 3 Volt configuration shall be maintained until the completion of flight 4A.

*The redesign effort stated in items 1 & 4 are a continuation of effort that was initiated under 

NAS9-17873 (SA 292).

2.  Employee Stock Ownership Plan ("ESOP") Costs Clause:

On 10 February 2000, the U.S. Government’s Corporate Administrative Contracting Officer issued an initial finding that United Technologies Corporation does not comply with Cost Accounting Standard 415.50(e)(1) regarding the measurement of costs on the Corporation’s ESOP.  The Corporation disagrees with this finding. The parties to this contract agree that the estimated cost of this contract has been negotiated giving consideration to the disputed ESOP costs and the estimated costs of this contract is not subject to reduction on account of the alleged CAS 415 noncompliance.  
3.  The total cost and fee for this effort is indicated below as well as that portion definitized under contract NAS9-17873.  The scope of work definitized under NAS9-17873 represents that effort that was completed through September30, 1997.

The total negotiated price reflects the following split for two (2) EMU Contracts as follows:



Total Cost
NAS9-17873

NAS9-97150

Cost:

$1,495,880
$56,611

$1,439,269

Fixed Fee:
$119,490
$4,585


$114,905
Total:

$1,615,370
$61,196

$1,554,174

SECTION J-14

QUALITY PLAN

TBD



SECTION J-15

SA 145

MASTER SUBCONTRACTING PLAN

FOR SMALL AND

SMALL DISADVANTAGED BUSINESSES

In accordance with FAR 52.219-9 and DLAM 9100.1, this subcontracting plan is in force for the life of all applicable individual proposals and contracts.

This plan affects all subcontract plans issued 

after May 5, 1998 and is effective through May 4, 1999
HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL, INC.

(HSSSI)

H:RK/052298

MASTER SUBCONTRACTING PLAN

For Small, Small Disadvantaged, and Women Owned Businesses

TOPIC










       PAGE
Approvals










3

Introduction










5

Flow Down Requirement Assurance






7




SUBCONTRACTING PLAN DETAILS 



8 - 16

FAR REFERENCE
52.219-9. (d). (1)
Goals*








10, 14

52.219-9. (d). (2)
Total Dollars to be Subcontracted.  SB & SDB*


11, 15

52.219-9. (d). (3)
Types of Supplies/Services to be Subcontracted


12, 16

52.219-9. (d). (4)
Method Used to Develop Goals




17

52.219-9. (d). (5)
Method Used to Develop Potential Sources



17

52.219-9. (d). (6)
Indirect Costs in Establishing Subcontracting Goals


18

52.219-9. (d). (7)
Name of  HSSSI Small Business Representative


18

52.219-9. (d). (8)
Opportunities Offered to SB’s,  SDB’s, and Women Owned





Small Business Concerns





21

52.219-9. (d). (9)
FAR Clause, “Utilization of SB, SDB, and Women Owned 





Small Business Concerns”





22

52.219-9. (d). (10)
Studies, Surveys, Reports





22

52.219-9. (d). (11)
Types of Records Maintained by Offerer



23




Management Involvement and Outreach



23




Recognition / Awards Received




24




Customer Approval






25

*Provided as a format.

APPROVALS

MASTER SUBCONTRACTING PLAN

For Small, Small Disadvantaged, and Women Owned Businesses

This plan will be used by HSSSI in implementing the provisions of FAR 52.219-9 as they apply to Small Business, Small Disadvantaged Business, and Women Owned Business concerns owned and controlled by socially and economically disadvantaged individuals.

Prepared by:





Approved by:

____________________________________

____________________________________

Richard H. Kaufman

Date


Elizabeth A. McClain

Date

Small Business Liaison Representative 

Small Business Liaison Officer


Hamilton Standard Space Systems


Hamilton Standard Division

International, Incorporated



United Technologies Corporation

Approved by:





Approved by:

____________________________________

____________________________________

Lawrence A. Smith

Date


Kenneth Marcia

 Date

Manager, Purchasing




Director, Aircraft Systems Procurement

Hamilton Standard Space Systems


Hamilton Standard Division

International, Incorporated



United Technologies Corporation


____________________________________

____________________________________

Carl E. Cromer


Date

Michael E. Olbrych    

Date

Assistant Director for Small Business

Divisional Administrative Contracting Officer

DCMC Hartford 




Defense Logistics Agency








Defense Contract Management Command








DCMC Hamilton Standard Division

INTRODUCTION

INTRODUCTION

This document presents HSSSI’s policy regarding the use of Small, Small Disadvantaged, and Women Owned Businesses.  Whenever possible, and through normal operating procedures, HSSSI does, in fact, comply with the following references:

A.
Public Laws:

95-507
Subcontracting Requirements relating to Small, Small Disadvantaged, and Women Owned Business Concerns

99-661
(Section 1207).  Contract Goal for Minority firms

100-180
(Section 806).  Requirement for Substantial Progress on Minority and Small Business Contract Awards.

100-165
(Section 9103).  Incentive Payments under Section 504, Indian Financing Act of 1988

100-144 
And its amended version of 101-507,  NASA 8 percent goal

B.
Contract Clauses:  (Federal Acquisition Regulations (FAR))

Part 19
Small Business and Small Disadvantaged Business Concerns (specific paragraphs cited below):

19.001 Definitions

Subpart 19.1 - Size standards (19.101 and 19.102)

Subpart 19.2 - Policies (specific paragraphs 19.202-1 through 19.202-5(a))

Subpart 19.7 - Subcontracting with Small Business,  Small Disadvantaged Business, and Women Owned Small Business Concerns (specific paragraphs 19.3, 19.301, 19.304, 19.701, 19.705, 19.705-4, 19.705-5, and 19.708)

Part 52
Solicitation Provisions and Contract Clauses (specific paragraphs cited below):

52.219-8 - Utilization of Small,  Small Disadvantaged and Women Owned Small Business Concerns

52.219-9 - Small,  Small Disadvantaged and Women Owned Small Business Subcontracting Plan

18-52.219-75 - Small Business and Small Disadvantaged Business Subcontracting Reporting

C.
Contract Clauses, NASA FAR Supplements (NFS) - Subpart 18-19.70 - NASA Small 
Disadvantaged Business Contracting and Subcontracting Goal, as applicable

18-19.7001 - Scope of Subpart

18-19.7002 - Definitions

18-19.7003 - General Policy

18-19.7004 - Contract Clause

Subpart 18-52.219 - Small Business and Small Disadvantaged Business Concerns

18-52.219-76 - NASA Small Disadvantaged Business Goal (1991)

D.
HS Procurement Procedures entitled, “Small Business Program” (PM A-3a).

Hamilton Standard’s established program thus ensures that our best efforts are employed to utilize Small, Small Disadvantaged, and Women Owned Business.

FLOW DOWN REQUIREMENT ASSURANCE

Assurance is hereby provided that HSSSI will include the clause entitled “Utilization of Small,  Small Disadvantaged and Women Owned Small Business Concerns (FAR 52-219-8) in all subcontracts which offer further subcontracting possibilities in the United States, and will require all subcontractors (except small business concerns) who receive subcontracts in excess of $500,000 or in case of contracts for construction of any public facility, $1,000,000, to adopt and comply with a subcontracting plan ( FAR 52-219-9) similar to the plan agreed to by HSSSI. All applicable requirements will be flowed to suppliers as required.

SUBCONTRACTING PLAN DETAILS

SUBCONTRACTING PLAN FOR

SMALL, SMALL DISADVANTAGED, AND WOMAN OWNED BUSINESS

	Plan No.:
	
	SS 728
	
	Rev.
	G
	
	Date
	1/15/99

	
	
	
	
	
	

	Contracts Ref. No.:
	
	Thru SA73,

P.E.7/98  533
	
	Contract Admin. Name:
	L. LeBlanc

	
	
	
	
	

	
	Mail Stop:
	1A-2-W59
	Ext.:
	5546

	

	

	SUBCONTRACTING PLAN SUBMITTED IN ACCORDANCE WITH PUBLIC LAW 95-507

	                                                                                                     

	1.
	Type of Contract
	
	Contract Number(s)
	Model #
	EMU Carry Over

	
	                                                                                               

	
	Prime Contract
	[
	X
	]
	
	NAS9-97150
	Acct #
	650057

	
	
	
	
	
	
	

	
	Subcontract
	[
	
	]
	
	

	
	
	
	

	
	Period of Performance
	From
	10/01/97
	To
	9/30/01

	
	
	
	

	
	
	
	

	2.
	Contractor Name:
	
	UNITED TECHNOLOGIES CORPORATION

	
	
	
	HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL, INC.

	
	

	3.
	Name of Individual Completing this Plan:

	
	
	Richard H. Kaufman

	
	
	Small Business Liaison Representative

	
	
	One Hamilton Road

	
	
	Mail Stop 1A-3-Z65

	
	
	Windsor Locks, CT  06096

	
	Telephone Number:
	860-654-4002

	
	

	4.
	Name and Address of Customer:

	
	

	
	NASA, Lyndon B. Johnson Space Center

	
	

	
	2101 NASA Road 1

	
	

	
	Houston,  Tx. 77058-3696

	
	

	
	Attn: Robin Chapman  BL13                     281-483-1805

	
	        Contracting Officer

	
	


GOALS - FAR 52.219-9. (d)(1)
	
	

	
	ESTIMATED CONTRACT PRICE AND SUBCONTRACT COST:

	

	
	Total Estimated Budget Price:
	$    15,082,000

	
	Total Estimated Subcontract Cost
	$      4,139,920

	
	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Subcontract Cost

	Basis of goal is $  4,139,920  planned subcontracts.

	
	
	Percent Goals
	
	Dollar Goals

	
	
	
	
	

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns, and ILC
	10.0
	
	    413,992

	
	Includes Indirect Allocation of $502,457


	
	
	

	
	Small Disadvantaged Business Concerns
	N/A
	
	N/A

	
	
	Includes Women Owned Concerns

	
	
	Excludes Women Owned Concerns

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	
	Women Owned Small Business Concerns
	N/A
	
	N/A

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	ALTERNATE GOALS, PER CONTRACT
	
	
	

	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Contract Price

	
	Basis of goal is  budget price of $ 15,082,000.
	
	
	

	
	
	Percent Goals
	
	Dollar Goals

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns
	N/A
	
	N/A

	
	
	
	
	

	
	Small Disadvantaged Business Concerns, includes ILC
	
	
	

	
	X
	Includes Women Owned Concerns
	8.0
	
	$   1,206,560

	
	
	Excludes Women Owned Concerns
	
	
	

	
	X
	Includes Indirect Allocation of $
	502,457

	
	
	
	

	
	
	
	

	
	Women Owned Small Business Concerns
	
	N/A
	
	           N/A

	
	
	Includes Indirect Allocation of $
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	


Assurance is provided by HSSSI that consideration has been given to the requirements of NFS 18-19.7004 and that HSSSI has set the above goals with the intent of providing maximum support towards attaining the goals set forth in the NFS clause, if applicable.

TOTAL DOLLARS TO BE SUBCONTRACTED TO SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESSES - FAR 52.219.9. (d), (2), (i), (ii), (iii), (iv)

	(i)
	TOTAL TO BE SUBCONTRACTED:
	
	$  4,139,920


(294rpt)98
 2,455,960


99
 1,489,960


00
    194,000


01
         0

Large Business

	Subcontracting is planned in the amount of
	HS Direct
	$
	2,688,249



98
1,022,249


     Less ILC SB$        618,930   *  





99
1,472,000


     Net Large    $     2,069,319

00
   194,000


01
        0

*Adjustment shown to avoid double counting of ILC SB/SDB/WOB dollars which are included in goals, and report results, as allowed by contract.  (Net Large + SB = Total to be Subcontracted)

	(ii)  Small Business Concerns, includes ILC

Includes Small Disadvantaged and Women

Owned Small Business Concerns

Subcontracting is planned in the amount of
	
	$
	2,070,601



98
(IND)
502,457
(D)
931,930
(ILC)
618,930= 2,052,641




99

0

   
  17,960

 0          =      17,960


00

0

       
    0


 0
 =        0




01

0

        
    0


 0
 =        0

(iii) Small Disadvantaged Business Concerns, includes ILC

	X
	Includes Women Owned Concerns

	X
	Includes Indirect Allocation of $
	502,457

	Subcontracting is planned in the amount of
	
	                        $
	  1,676,039



98
(IND)
502,457
(D)   537,312

(ILC) 618,930=  1,658,699


99

0

          17,340
     
 
0        =       17,340



00

0

        
0


0        =      0


01

0

       
0


0        =      0

REFERENCE ONLY

(iv) Woman Owned Small Business Concerns, includes ILC

	X
	Includes Indirect Allocation of $
	502,457

	Subcontracting is planned in the amount of
	
	                  $
	  773,744 



98
(IND)
502,457
(D) 253,947
(ILC)     0
          =  756,404



99

0

        17,340

 0
          =    17,340


00

0

            0

 0
          =     0


01

0

            0
             0                   =     0


TYPES OF SUPPLIES/SERVICES TO BE SUBCONTRACTED - FAR 52.219.9. (d), (3) (i), (ii), (iii)
(i)  Typical areas in which we have been able to utilize Small Business concerns are as follows:

	
	
	Machining

	
	
	O2 Bottles

	
	
	Gaskets, Seals

	
	
	Machining of structures

	
	
	Sensors

	
	
	Machining


(ii)  Typical areas in which we have been able to develop Small Disadvantaged Business Concerns are as follows:

	
	
	Machining

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	Fasteners, Hardware

	
	
	Electronics, Connectors

	
	
	

	
	
	


(iii)  Typical areas in which we have been able to develop Women Owned Small Business Concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	Cloth Fabrications

	
	
	

	
	
	

	
	
	

	
	
	


Large businesses typically provide the following items and services:

	
	
	SSA Program, engineering,

	FOIA b4 exemption
	
	field support, NRE, and

recurring suit hardware

	(vendor list)
	
	Valves, Regulators

	
	
	O2 Bottles

	
	
	

	
	
	

	
	
	


SUBCONTRACTING PLAN FOR

SMALL, SMALL DISADVANTAGED, AND WOMAN OWNED BUSINESS

	Plan No.:
	
	SS 728
	
	Rev.
	G, addendum a
	
	Date
	1/15/99

	
	
	
	
	
	

	Contracts Ref. No.:
	
	Thru SA22,

P.E.4/98  533
	
	Contract Admin. Name:
	L. LeBlanc

	
	
	
	
	

	
	Mail Stop:
	1A-2-W59
	Ext.:
	5546

	

	

	SUBCONTRACTING PLAN SUBMITTED IN ACCORDANCE WITH PUBLIC LAW 95-507

	                                                                                                     

	1.
	Type of Contract
	
	Contract Number(s)
	Model #
	EMU Carry Over

Planar HUT

	
	                                                                                               

	
	Prime Contract
	[
	X
	]
	
	NAS9-97150
	Acct #
	650058

	
	
	
	
	
	
	

	
	Subcontract
	[
	
	]
	
	

	
	
	
	

	
	Period of Performance
	From
	9/25/96
	To
	9/30/01

	
	
	
	Originally awarded under NAS9-17873

	
	
	
	

	2.
	Contractor Name:
	
	UNITED TECHNOLOGIES CORPORATION

	
	
	
	HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL, INC.

	
	

	3.
	Name of Individual Completing this Plan:

	
	
	Richard H. Kaufman

	
	
	Small Business Liaison Representative

	
	
	One Hamilton Road

	
	
	Mail Stop 1A-3-Z65

	
	
	Windsor Locks, CT  06096

	
	Telephone Number:
	860-654-4002

	
	

	4.
	Name and Address of Customer:

	
	

	
	NASA, Lyndon B. Johnson Space Center

	
	

	
	2101 NASA Road 1

	
	

	
	Houston,  Tx. 77058-3696

	
	

	
	Attn: Robin Chapman  BL13                     281-483-1805

	
	        Contracting Officer

	
	


GOALS - FAR 52.219-9. (d)(1)
	
	

	
	ESTIMATED CONTRACT PRICE AND SUBCONTRACT COST:

	

	
	Total Estimated Budget Price:
	$    11,643,000

	
	Total Estimated Subcontract Cost
	$      4,110,259

	
	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Subcontract Cost

	Basis of goal is $  4,110,259  planned subcontracts.

	
	
	Percent Goals
	
	Dollar Goals

	
	
	
	
	

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns, and ILC
	10.0
	
	    411,025

	
	
	
	
	

	
	Small Disadvantaged Business Concerns
	N/A
	
	N/A

	
	
	Includes Women Owned Concerns

	
	
	Excludes Women Owned Concerns

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	
	Women Owned Small Business Concerns
	N/A
	
	N/A

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	ALTERNATE GOALS, PER CONTRACT
	
	
	

	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Contract Price

	
	Basis of goal is  budget price of $ 11,643,000.
	
	
	

	
	
	Percent Goals
	
	Dollar Goals

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns
	 N/A
	
	N/A

	
	
	
	
	

	
	Small Disadvantaged Business Concerns, includes ILC
	
	
	

	
	X
	Includes Women Owned Concerns
	4.0
	
	$     465,720

	
	
	Excludes Women Owned Concerns
	
	
	

	
	
	Includes Indirect Allocation of $
	

	
	
	
	

	
	
	
	

	
	Women Owned Small Business Concerns
	
	N/A
	
	          N/A

	
	
	Includes Indirect Allocation of $
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	


Assurance is provided by HSSSI that consideration has been given to the requirements of NFS 18-19.7004 and that HSSSI has set the above goals with the intent of providing maximum support towards attaining the goals set forth in the NFS clause, if applicable.

TOTAL DOLLARS TO BE SUBCONTRACTED TO SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESSES - FAR 52.219.9. (d), (2), (i), (ii), (iii), (iv)

	(i)
	TOTAL TO BE SUBCONTRACTED:
	
	$  4,110,259


Cum thru FY98(294rpt)
3,883,259


99
         

   227,000


00
         


0


01
         


0

Large Business

	Subcontracting is planned in the amount of
	HS Direct
	$
	3,159,300



98
        

2,934,300
     Less ILC SB$       969,492
     *




99
        

   225,000
     Net Large    $    2,189,808


00
        


0


01
        


0

*Adjustment shown to avoid double counting of ILC SB/SDB/WOB dollars which are included in goals, and report results, as allowed by contract.  (Net Large + SB = Total to be Subcontracted)

	(ii)  Small Business Concerns, includes ILC

Includes Small Disadvantaged and Women

Owned Small Business Concerns

Subcontracting is planned in the amount of
	
	$
	 1,920,451 



98

(D)
  948,959

(ILC)
 969,492          =   1,918,451



99


      2,000


         0
            =          2,000


00


           0


         0

=        0




01


           0


         0

=        0

(iii) Small Disadvantaged Business Concerns, includes ILC

	X
	Includes Women Owned Concerns

	
	Includes Indirect Allocation of $
	

	Subcontracting is planned in the amount of
	
	                        $
	 1,616,965



98

(D)
  647,473

(ILC)  
   969,492      = 1,616,965


99


   
0

      
         0           =      0



00


        
0


         0           =      0


01


       
0


         0           =      0

REFERENCE ONLY

(iv) Woman Owned Small Business Concerns, includes ILC

	
	Includes Indirect Allocation of $
	

	Subcontracting is planned in the amount of
	
	                  $
	   431,928



98

(D)          431,928

(ILC)     0
          =   431,928



99


            0


 0
          =     0


00


            0


 0
          =     0


01


            0
             
 0                   =     0


TYPES OF SUPPLIES/SERVICES TO BE SUBCONTRACTED - FAR 52.219.9. (d), (3) (i), (ii), (iii)
(i)  Typical areas in which we have been able to utilize Small Business concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	

	
	
	

	
	
	

	
	
	

	
	
	


(ii)  Typical areas in which we have been able to develop Small Disadvantaged Business Concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	Machining

	
	
	Fasteners, Hardware

	
	
	

	
	
	

	
	
	


(iii)  Typical areas in which we have been able to develop Women Owned Small Business Concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	

	
	
	

	
	
	

	
	
	

	
	
	


Large businesses typically provide the following items and services:

	FOIA b4 exemption
	
	SSA Program, engineering,

	(vendor list)
	
	field support, NRE, and

recurring suit hardware

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	


METHODS USED TO DEVELOP GOALS - FAR 52.219-9. (d). (4)

The proposed goals set forth in the individual subcontracting plan are developed in the following manner:

(A)
The entire bill of material and/or purchasing history is reviewed by Procurement, Program Management, and the Small Business Liaison Representative to determine the types of products and services that can be supplied by Small, Small Disadvantaged, and Women Owned business concerns.  For established programs, computer capabilities will be utilized to identify the major components of the end item to be produced.  Using the available cost/pricing data or price history, procurement expenditures are projected by business type with maximum emphasis on utilization of Small,  Small Disadvantaged and Women Owned Small Business goals in accordance with government requirements.

(B)
Purchasing Requisitions are screened by Procurement Management, Buyers, and Subcontract Administrators with emphasis on providing opportunities for Small, Small Disadvantaged and Women Owned Small Businesses.  When appropriate, additional potential suppliers are added to the Quality Approved Supplier Listing (QASL).

(C)
In developing our goals, special consideration is given to certain commodities and services.  Some of these include machine shops, electronics, facility improvements, i.e., architectural and engineering services; construction services, specialized laboratory equipment, and temporary technical services.  HSSSI provides technical assistance to a number of these firms in order to increase and maintain our supplier base in this area.

METHODS USED TO DEVELOP POTENTIAL SOURCES - FAR 52.219-9. (d). (5)

(A)
Unsolicited Supplier Inquiries

(B)
Minority Business Directories

(C)
Connecticut Minority Supplier Development Council

(D)
United Technologies Small Business Council

(E)
NASA Space Flight Centers Small Business Office

(F)
U.S. Small Business Administration

(F)
Office of Business Development - New England States

INDIRECT COSTS IN ESTABLISHING SUBCONTRACTING GOALS - FAR 52.219-9 (d). (6)

HSSSI will report all applicable indirect and overhead dollars issued to Small, Small Disadvantaged, and Women Owned business concerns through the required SF294 and SF295.  Allocation of indirect costs will be provided on an as-needed basis, by program, to support contract commitments.

NAME OF SMALL BUSINESS OFFICER FAR 52.219-9 (d). (7)

SMALL BUSINESS LIAISON OFFICER

NAME:
Elizabeth McClain 

TITLE:

Small Business Liaison Officer (SBLO)

ADDRESS:
One Hamilton Road M/S 2MEE12



Windsor Locks, CT  06096

TELEPHONE:
860-654-2962

The HS SBLO duties, as they relate to HSSSI Subcontracting Program, include but are not limited to:

· Coordinating and conducting compliance reviews with the appropriate federal agencies.

· Coordinating and attending seminars, trade shows, exhibits, and buyer-seller conferences held to promote Small, Small Disadvantaged, and Women Owned Business concerns.

· Maintaining records of bid opportunities afforded Small, Small Disadvantaged, and Women Owned Business concerns.

· Coordinating the database maintenance of equal opportunity and Small/Large/Small Disadvantaged and Woman Owned Business concerns.

· Developing and disseminating lists of Small, Small Disadvantaged, and Women Owned Business concerns for use in Requests For Quote.

· Conducting workshops for motivational training for Purchasing personnel regarding the intent of Public Laws 95-507, 99-661, 100-180, and 100-165.

· Assuring that Small, Small Disadvantaged, and Women Owned Business concerns have an equitable opportunity to compete for solicitations for products or services which they are capable of providing.

· Liaison with Purchasing activity and Small Business Administration in small business matters.

· Maintaining records on all subcontract solicitations of $500,000 or more.

· Compliance with the contract clause entitled, “Utilization of Small Business Concerns and Small Business Concerns Owned and Controlled by Socially and Economically Disadvantaged Individuals, Women Owned Small Business,” contained in this plan.

· Conducting a Small Disadvantaged Business Subcontracting Program which will enable these concerns to be considered fairly as subcontractors and suppliers.

· Actively seeking out and locating qualified Small, Small Disadvantaged and Women Owned small businesses.

· Arranging opportunities for disadvantaged firm representatives to meet with buyers to discuss potential subcontracting opportunities.

· Provide general and specific assistance concerning applicable specifications and pertinent data to enable disadvantaged firms to intelligently prepare and submit responsive bids.

· Obtaining information concerning capabilities of potential disadvantaged firms and providing such information to procurement groups on a periodic basis.

· Arranging, where required, for the survey and visitation by procurement and Supplier Quality personnel of potential disadvantaged firms.

· Assisting in the review of requirements for possible breakout of items suitable for acquisition from Small,  Small Disadvantaged and Women Owned  Business Concerns.

· Ensuring that buyers have access to current directories of Small Disadvantaged and Women Owned Small Business Concerns.

· Counseling and discussing subcontracting opportunities with representatives of Small, Small Disadvantaged, and Women Owned Small Business Concerns.

· Provide management with periodic reports indicating extent of activity with Small Disadvantaged business concerns.

· Request, as necessary, assistance or information from the Small Business Administration in identifying qualified Small, Small Disadvantaged, and Women Owned businesses.

The designated individual within the employ of the prime contractor, building, or offerer who will administer the subcontracting program of this contract is:

NAME:
Richard H. Kaufman

TITLE:

Small Business Liaison Representative (SBLR)



Hamilton Standard Space Systems International, Inc. (HSSSI)

ADDRESS:
One Hamilton Road  M/S 1A-3-Z65



Windsor Locks, CT  06096

TELEPHONE:
860-654-4002

The Representative’s duties, as they relate to HSSSI Subcontracting Program, include but are not limited to:

· Generate HSSSI Master Subcontract Plans and specific Subcontract Plans for programs and proposals.

· Monitor activities to evaluate to compliance with Subcontracting Plans. 

· Generate (SF)294 Subcontracting Report for Individual Contracts reports; submit to HSSSI contracts representatives to be forwarded to customers.

· Prepare and submit (SF)295 Summary Subcontract Report for HSSSI subcontract activity to       NASA.  A file copy is retained, and one sent to the HS SBLO.

· Interface with potential, new Small, Small Disadvantaged, and Women Owned Business sources that may have capabilities that would support HSSSI program needs.

· Attend NASA conferences; support the HS SBLO at other Small, Small Disadvantaged, and Women Owned Business conferences, where required.

· Support the HS SBLO during Government/Customer audits.

· Provide HSSSI management and the HS SBLO with periodic reports indicating extent of activity with disadvantaged business concerns.

· Monitor and keep records of subcontract purchases.

· Review and approve any Subcontracting Plans submitted by our subcontractors. 

· Support the HS SBLO with those duties as provided herein (reference pgs. 14 and 15).

· Represent HSSSI on the United Technologies Small Business Council.

OPPORTUNITIES OFFERED TO SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESS - FAR 52.219-9. (d). (8)

The HSSSI Small Business Liaison Representative and Procurement supervisors are chartered with the responsibility of:

1.
Ensuring that all procurement personnel are aware of and impressed with the need to develop sources for materials and services that include Small, Small Disadvantaged, and Women Owned Businesses to the greatest possible extent.

2.
Ensuring that the separate percentage goals for the utilization of Small,  Small Disadvantaged and Women Owned Business as subcontractors in the execution of a particular program are met.

3.
Assisting Small, Small Disadvantaged, and Women Owned businesses by arranging solicitation and providing guidance to facilitate their participation in the competitive process.

4.
Ensuring that any offerer (Large Business) responding to a Request For Quotation shall include the clause entitled, “Utilization of Small Business Concerns and Small Disadvantaged Business Concerns” in all lower tier subcontracts that offer subcontracting possibilities and assuring that any offerer is in compliance with Public Laws 95-507, 99-661, 100-180 (Section 806), and Federal Acquisition Regulation 52.219 and 19.7.

5.
Provide notice to Subcontractors similar to that in the solicitation provision in 52.219-1, concerning penalties for misrepresentation of business status as Small Business or Small Disadvantaged Business or Women Owned Small Business Concern for the purpose of obtaining a subcontract supporting the subcontracting goals established in the  contractor’s subcontracting plan.

6.
Report to the Purchasing Manager, on a regular basis, their progress on any corrective action if required, to facilitate their participation in a Small, Small Disadvantaged, and Women Owned business support program.

HS’s established Small, Small Disadvantaged, and Women Owned Business Program ensures that a concerted effort will be made to utilize Small, Small Disadvantaged, and Women Owned Business Enterprises in the performance of this contract.  HSSSI has designated a Small Business Liaison Representative who is the primary contact for the purpose of gathering and disseminating information concerning potential suppliers.

The HS Small Business Liaison Officer is responsible for training, auditing, and motivating all Purchasing personnel in addition to the responsibility regarding Purchasing Policy and Procedures.  A thorough familiarization of PL 95-507, PL 99-661 and other Buyer training seminars related to Small, Small Disadvantaged, and Women Owned Businesses are included as part of the training program.  This training provides guidance to HSSSI personnel in assisting Small, Small Disadvantaged and Women Owned Business concerns in competing for subcontract opportunities at HSSSI.

HSSSI provides technical assistance to Small, Small Disadvantaged, and Women Owned businesses when deficiencies are encountered during quality system reviews.  Also, assistance is provided when suppliers are required to generate special procedures.

FAR CLAUSE, “UTILIZATION OF SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESS CONCERNS” - FAR 52.219-9. (d). (9)

Assurance is hereby provided that HSSSI will include the clause entitled, “Utilization of Small,  Small Disadvantaged and Women Owned  Business Concerns” (FAR 52.219-8) in all subcontracts which offer further subcontracting possibilities in the United States, and will require all subcontractors (except Small Business concerns) who receive subcontracts in excess of $500,000 or in the case of contracts for the construction of any public facility, $1,000,000 to adopt and comply with a subcontracting plan (FAR 52.219-9) similar to the plan agreed to by HSSSI.

The SBLR will review the subcontractor’s subcontracting plan for compliance with the provisions of Public Law 95-507 assuring that all minimum requirements of an acceptable subcontracting plan have been satisfied and/or as time and availability of funds permit, making periodic visits to the subcontractor’s facilities to review applicable records and subcontracting program progress.  The failure of the subcontractor to comply, in good faith, with an approved plan in accordance with 52.219-9 shall be considered a breach of the contract.

STUDIES, SURVEYS, REPORTS - FAR 52.219-9. (d). (10). (i). (ii). (iii). (iv)

HSSSI will cooperate in any studies or surveys as may be required, submit periodic reports in order to allow HSSSI to determine the extent of compliance by the offerer with the subcontracting plan, ensure that the subcontractors agree to submit Standard Form (SF) 294, Subcontracting Report for Individual Contracts, semi-annually for the six months ending March 31 and September 30, and/or Standard Form (SF) 295  Summary Subcontract Report.  The (SF)295 is prescribed for use in the collection of data from subcontractors which hold one or more contracts over $500,000 ($1 million for construction) and are required to subcontract with Small, Small Disadvantaged, and Women Owned Business Concerns under a subcontract plan per the Small Business Act of 1958 as amended by Public Law 95-507.

TYPES OF RECORDS MAINTAINED, FAR 52.219-9. (d). (11). (i). (ii). (iii). (iv). (v)

HS and HSSSI will maintain the following records to demonstrate procedures that have been adopted to comply with the requirements and goals in this subcontracting plan.

(i).
Source Lists.  Guides and other data that identify Small, Small Disadvantaged and Women Owned Business concerns.

(ii).
Organizations contacted in an attempt to locate sources that are Small, Small Disadvantaged, and Women Owned businesses.

(iii).
Records on each subcontract solicitation resulting in an award of more than $100,000 indicating (a) whether Small business concerns were solicited and, (b) whether Small Disadvantaged business concerns were solicited and, (c) whether Women Owned small business concerns were solicited, and (d)  if applicable, the reason award was not made to a small business concern.

(iv).
Records of any outreach efforts to contact (a) trade associates, (b) business development organizations, and (c) conferences and trade fairs to locate Small, Small Disadvantaged, and Women Owned Small Business sources.

(v).
Records of internal guidance and encouragement provided to buyers through (a) workshops, seminars, training, etc., and (b) monitoring performance to evaluate compliance with the program’s requirements.

MANAGEMENT INVOLVEMENT AND OUTREACH

Hamilton Standard has been, and continues to be, an active participant in seminars, workshops, and purchasing councils that foster and encourage the development of Small, Small Disadvantaged, and Women Owned Businesses.  Participation and representation includes both managers and buying personnel from the division procurement departments.

The Small Business Liaison Officer, Small Business Liaison Representative, and other Hamilton Standard personnel participated in events such as the following, where they counseled, interviewed, furnished supplier questionnaires and assisted with programs which will provide a benefit to the owners and management of Small, Small Disadvantaged, and Women Owned Business concerns.

1993 OUTREACH EVENTS AND PROGRAMS

· NASA / Arizona Regional Aerospace Procurement Conference (2/93)

· NASA / Illinois Procurement Conference (5/93)

· NASA / New England Procurement Conference (8/93)

· NASA / Missouri Procurement Conference (11/93)

1994 OUTREACH EVENTS AND PROGRAMS

· Business opportunities with NASA for Connecticut Small, Small Disadvantaged, and Women Owned Business Companies (3/94)

· NASA / Arizona Regional Aerospace Procurement Conference (4/94)

· State of Vermont Business Exposition (5/94)

· NASA / New England Procurement Conference (8/94)

1995 OUTREACH EVENTS AND PROGRAMS
· Sikorsky Aircraft SDB Trade Fair (3/95)

· Small Business Conference sponsored by Defense Logistics Agency and 

Congressman Neal (Ma.) (11/95)

Small Business Trade Fair sponsored by Congresswoman DeLaurno (Ct.) (12/95)

1996 OUTREACH EVENTS AND PROGRAMS 

· Sikorsky Aircraft SDB Trade Fair (3/96)

· Congressman Frank’s Trade Fair (Ct.) (4/96)

· SBA Small Business Week, Washington, D.C. (5/97)

· NASA Technology & Business Conference, Springfield, Ma. (8/96)

· CMPC Trade Fair, Southington, Ct. (9/96)

· MED Week, Washington, D.C.(9/96)

· Congressman Neal Trade Fair (Ma.) (11/96)

1997 OUTREACH EVENTS AND PROGRAMS
· TRIAD Meeting/Trade Fair, Orlando Fl. (1/97)

· Small Business Week, Washington, D.C. (4/97)

· CMSDC Trade Fair, Southington, Ct. (6/97)

· NASA Technology & Business Conference, Stamford, Ct. (8/97)

· HS sponsored CEO breakfast on behalf of CMSDC (11/97)

· HS sponsored Mentor-Protegee Forum for SB/SDB/WO Business (11/97)  

RECOGNITION / AWARDS RECEIVED

A. SBA’s Region One “Corporate Award”



1991

B. DLA’s “Award of Excellence”




1992

C. Connecticut Minority Purchasing Council’s


1993

     “Corporation of the Year” Award





D.  DLA “Special Achievement” recognition for


1994

     exceeding the 5% goal for Prime Contractors



E.  SBA’s “Award of Distinction”




1994

F.  “Dwight D. Eisenhower Award of Excellence”


1995

G   DLA’s “Award of Excellence”




1995

H.  Rockwell International Space System Division’s

1995

     “Exceptional Company Performance Award”

I.   NASA’s “Commitment to Excellence Award”


1995

     for Small and Small Disadvantaged Business Utilization

J.  NASA’s “George M. Low” Award 



1995

MASTER SUBCONTRACTING PLAN

FOR SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESSES

In accordance with FAR 19.704(b), this Master Subcontracting Plan is in force for the life of all applicable individual proposals and contracts.

Approved by:

____________________________________________

Customer Name

Title

Customer Address

Hamilton Standard Space Systems International, Inc.

United Technologies Corporation

One Hamilton Road

Windsor Locks, CT  06096

MASTER SUBCONTRACTING PLAN

FOR SMALL AND

SMALL DISADVANTAGED BUSINESSES

In accordance with FAR 52.219-9 and DLAM 9100.1, this subcontracting plan is in force for the life of all applicable individual proposals and contracts.

This plan affects all subcontract plans issued 

after May 5, 1998 and is effective through May 4, 1999
HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL, INC.

(HSSSI)

H:RK/052298

MASTER SUBCONTRACTING PLAN

For Small, Small Disadvantaged, and Women Owned Businesses

TOPIC










       PAGE
Approvals










3

Introduction










5

Flow Down Requirement Assurance






7




SUBCONTRACTING PLAN DETAILS 



8

FAR REFERENCE
52.219-9. (d). (1)
Goals*








10

52.219-9. (d). (2)
Total Dollars to be Subcontracted.  SB & SDB*


11

52.219-9. (d). (3)
Types of Supplies/Services to be Subcontracted


12

52.219-9. (d). (4)
Method Used to Develop Goals




13

52.219-9. (d). (5)
Method Used to Develop Potential Sources



13

52.219-9. (d). (6)
Indirect Costs in Establishing Subcontracting Goals


14

52.219-9. (d). (7)
Name of  HSSSI Small Business Representative


14

52.219-9. (d). (8)
Opportunities Offered to SB’s,  SDB’s, and Women Owned





Small Business Concerns





17

52.219-9. (d). (9)
FAR Clause, “Utilization of SB, SDB, and Women Owned 





Small Business Concerns”





18

52.219-9. (d). (10)
Studies, Surveys, Reports





18

52.219-9. (d). (11)
Types of Records Maintained by Offerer



19




Management Involvement and Outreach



19




Recognition / Awards Received




20




Customer Approval






21

*Provided as a format.

APPROVALS

MASTER SUBCONTRACTING PLAN

For Small, Small Disadvantaged, and Women Owned Businesses

This plan will be used by HSSSI in implementing the provisions of FAR 52.219-9 as they apply to Small Business, Small Disadvantaged Business, and Women Owned Business concerns owned and controlled by socially and economically disadvantaged individuals.

Prepared by:





Approved by:

____________________________________

____________________________________

Richard H. Kaufman

Date


Elizabeth A. McClain

Date

Small Business Liaison Representative 

Small Business Liaison Officer


Hamilton Standard Space Systems


Hamilton Standard Division

International, Incorporated



United Technologies Corporation

Approved by:





Approved by:

____________________________________

____________________________________

Lawrence A. Smith

Date


Kenneth Marcia

 Date

Manager, Purchasing




Director, Aircraft Systems Procurement

Hamilton Standard Space Systems


Hamilton Standard Division

International, Incorporated



United Technologies Corporation


____________________________________

____________________________________

Carl E. Cromer


Date

Michael E. Olbrych    

Date

Assistant Director for Small Business

Divisional Administrative Contracting Officer

DCMC Hartford 




Defense Logistics Agency








Defense Contract Management Command








DCMC Hamilton Standard Division

INTRODUCTION

INTRODUCTION

This document presents HSSSI’s policy regarding the use of Small, Small Disadvantaged, and Women Owned Businesses.  Whenever possible, and through normal operating procedures, HSSSI does, in fact, comply with the following references:

A.
Public Laws:

95-507
Subcontracting Requirements relating to Small, Small Disadvantaged, and Women Owned Business Concerns

99-661
(Section 1207).  Contract Goal for Minority firms

100-180
(Section 806).  Requirement for Substantial Progress on Minority and Small Business Contract Awards.

100-165
(Section 9103).  Incentive Payments under Section 504, Indian Financing Act of 1988

100-144 
And its amended version of 101-507,  NASA 8 percent goal

B.
Contract Clauses:  (Federal Acquisition Regulations (FAR))

Part 19
Small Business and Small Disadvantaged Business Concerns (specific paragraphs cited below):

19.001 Definitions

Subpart 19.1 - Size standards (19.101 and 19.102)

Subpart 19.2 - Policies (specific paragraphs 19.202-1 through 19.202-5(a))

Subpart 19.7 - Subcontracting with Small Business,  Small Disadvantaged Business, and Women Owned Small Business Concerns (specific paragraphs 19.3, 19.301, 19.304, 19.701, 19.705, 19.705-4, 19.705-5, and 19.708)

Part 52
Solicitation Provisions and Contract Clauses (specific paragraphs cited below):

52.219-8 - Utilization of Small,  Small Disadvantaged and Women Owned Small Business Concerns

52.219-9 - Small,  Small Disadvantaged and Women Owned Small Business Subcontracting Plan

18-52.219-75 - Small Business and Small Disadvantaged Business Subcontracting Reporting

C.
Contract Clauses, NASA FAR Supplements (NFS) - Subpart 18-19.70 - NASA Small 
Disadvantaged Business Contracting and Subcontracting Goal, as applicable

18-19.7001 - Scope of Subpart

18-19.7002 - Definitions

18-19.7003 - General Policy

18-19.7004 - Contract Clause

Subpart 18-52.219 - Small Business and Small Disadvantaged Business Concerns

18-52.219-76 - NASA Small Disadvantaged Business Goal (1991)

D.
HS Procurement Procedures entitled, “Small Business Program” (PM A-3a).

Hamilton Standard’s established program thus ensures that our best efforts are employed to utilize Small, Small Disadvantaged, and Women Owned Business.

FLOW DOWN REQUIREMENT ASSURANCE

Assurance is hereby provided that HSSSI will include the clause entitled “Utilization of Small,  Small Disadvantaged and Women Owned Small Business Concerns (FAR 52-219-8) in all subcontracts which offer further subcontracting possibilities in the United States, and will require all subcontractors (except small business concerns) who receive subcontracts in excess of $500,000 or in case of contracts for construction of any public facility, $1,000,000, to adopt and comply with a subcontracting plan ( FAR 52-219-9) similar to the plan agreed to by HSSSI. All applicable requirements will be flowed to suppliers as required.

SUBCONTRACTING PLAN DETAILS

SUBCONTRACTING PLAN FOR

SMALL, SMALL DISADVANTAGED, AND WOMAN OWNED BUSINESS

	Plan No.:
	
	SS 010
	
	Rev.
	B
	
	Date
	1/15/99

	
	
	
	
	
	

	Contracts Ref. No.:
	
	Thru SA73,

P.E.7/98  533
	
	Contract Admin. Name:
	L. LeBlanc

	
	
	
	
	

	
	Mail Stop:
	1A-2-W59
	Ext.:
	5546

	

	

	SUBCONTRACTING PLAN SUBMITTED IN ACCORDANCE WITH PUBLIC LAW 95-507

	                                                                                                     

	1.
	Type of Contract
	
	Contract Number(s)
	Model #
	EMU 

	
	                                                                                               

	
	Prime Contract
	[
	X
	]
	
	NAS9-97150
	Part #
	NEW PROGRAM

	
	
	
	
	
	
	

	
	Subcontract
	[
	
	]
	
	

	
	
	
	

	
	Period of Performance
	From
	10/01/97
	To
	9/30/01

	
	
	
	

	
	
	
	

	2.
	Contractor Name:
	
	UNITED TECHNOLOGIES CORPORATION

	
	
	
	HAMILTON STANDARD SPACE SYSTEMS INTERNATIONAL, INC.

	
	

	3.
	Name of Individual Completing this Plan:

	
	
	Richard H. Kaufman

	
	
	Small Business Liaison Representative

	
	
	One Hamilton Road

	
	
	Mail Stop 1A-3-Z65

	
	
	Windsor Locks, CT  06096

	
	Telephone Number:
	860-654-4002

	
	

	4.
	Name and Address of Customer:

	
	

	
	NASA, Lyndon B. Johnson Space Center

	
	

	
	2101 NASA Road 1

	
	

	
	Houston,  Tx. 77058-3696

	
	

	
	Attn: Robin Chapman  BL13                     281-483-1805

	
	         Contracting Officer

	
	


GOALS - FAR 52.219-9. (d)(1)
	
	

	
	ESTIMATED CONTRACT PRICE AND SUBCONTRACT COST:

	

	
	Total Estimated Contract Price:
	$  113,631,000

	
	Total Estimated Subcontract Cost
	$    47,434,394

	
	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Subcontract Cost

	Basis of goal is $         planned subcontracts.

	
	
	Percent Goals
	
	Dollar Goals

	
	
	
	
	

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns
	N/A
	
	N/A

	
	
	
	
	

	
	Small Disadvantaged Business Concerns
	N/A
	
	N/A

	
	
	Includes Women Owned Concerns

	
	
	Excludes Women Owned Concerns

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	
	Women Owned Small Business Concerns
	N/A
	
	N/A

	
	
	Includes Indirect Allocation of $
	

	
	
	
	
	

	ALTERNATE GOALS, PER CONTRACT
	
	
	

	

	PERCENTAGE GOALS AND DOLLARS OF SUBCONTRACTS

	
	Expressed as percentages of Total Estimated Contract Price

	
	Basis of goal is contract price of $ 113,631,000.
	
	
	

	
	
	Percent Goals
	
	Dollar Goals

	
	Small Business Concerns
	
	
	

	
	Includes Small Disadvantaged and
	
	
	

	
	Women Owned Small Business Concerns, and ILC
	10.0
	
	$ 11,363,100

	
	X
	Includes Indirect Allocation of $
	7,006,287
	
	
	

	
	
	
	
	

	
	Small Disadvantaged Business Concerns, includes ILC
	
	
	

	
	
	Includes Women Owned Concerns
	6.0
	
	$   6,817,860

	
	X
	Excludes Women Owned Concerns
	
	
	

	
	X
	Includes Indirect Allocation of $
	5,816,387

	
	
	
	

	
	Women Owned Small Business Concerns, includes ILC
	2.0
	
	$   2,272,620

	
	X
	Includes Indirect Allocation of $
	1,189,900


Assurance is provided by HSSSI that consideration has been given to the requirements of NFS 18-19.7004 and that HSSSI has set the above goals with the intent of providing maximum support towards attaining the goals set forth in the NFS clause, if applicable.

TOTAL DOLLARS TO BE SUBCONTRACTED TO SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESSES - FAR 52.219.9. (d), (2), (i), (ii), (iii), (iv)

	(i)
	TOTAL TO BE SUBCONTRACTED:
	
	$  47,434,394


(294rpt)98
 34,560,469


99
   2,113,325


00
   5,652,300


01
   5,108,300

Large Business

	Subcontracting is planned in the amount of
	HS Direct
	$
	  35,865,450



98
28,673,556


     Less ILC SB$       3,881,225   *





99
       19,894


     Net Large    $     31,984,225

00
  3,858,000


01
  3,314,000

*Adjustment shown to avoid double counting of ILC SB/SDB/WOB dollars which are included in goals, and report results, as allowed by contract.  (Net Large + SB = Total to be Subcontracted)

	(ii)  Small Business Concerns, includes ILC

  X    Includes Small Disadvantaged and Women

        Owned Small Business Concerns

  X    Includes Indirect Allocation of $ 7,006,287
Subcontracting is planned in the amount of
	
	$
	 15,450,172



98
(IND)
1,623,387
(D)
4,263,529
(ILC)  3,881,225= 9,768,141


99

1,794,300

   299,131

      0      = 2,093,431


00

1,794,300

        0


      0
    = 1,794,300


01

1,794,300

        0


      0
    = 1,794,300

(iii) Small Disadvantaged Business Concerns, includes ILC

	
	Includes Women Owned Concerns

	X
	Includes Indirect Allocation of $
	5,816,387

	Subcontracting is planned in the amount of
	
	                 $
	6,965,342



98
(IND)
   893,387
(D)
   305,035
(ILC)  137,223= 1,879,887


99

1,641,000

   162,455

      0
 = 1,803,455


00

1,641,000

        0


      0
 = 1,641,000


01

1,641,000

        0


      0
 = 1,641,000

(iv) Woman Owned Small Business Concerns, includes ILC

	X
	Includes Indirect Allocation of $
	1,189,900

	Subcontracting is planned in the amount of
	
	               $ 
	2,323,600



98
(IND)
730,000
(D)
   995,164
(ILC) 40,530 =  1,765,694


99

153,300

     98,006

    0
=    251,306


00

153,300

        0


    0
=    153,300


01

153,300

        0


    0  
=    153,300

TYPES OF SUPPLIES/SERVICES TO BE SUBCONTRACTED - FAR 52.219.9. (d), (3) (i), (ii), (iii)
(i)  Typical areas in which we have been able to utilize Small Business concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	O2 Bottles

	
	
	Gaskets, Seals

	
	
	Machining of structures

	
	
	Sensors

	
	
	Machining


(ii)  Typical areas in which we have been able to develop Small Disadvantaged Business Concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	Machining

	
	
	Fasteners, Hardware

	
	
	Electronics, Connectors

	
	
	

	
	
	


(iii)  Typical areas in which we have been able to develop Women Owned Small Business Concerns are as follows:

	FOIA b4 exemption
	
	Machining

	(vendor list)
	
	Cloth Fabrications

	
	
	

	
	
	

	
	
	

	
	
	


Large businesses typically provide the following items and services:

	FOIA b4 exemption
	
	SSA Program, engineering,

	(vendor list)
	
	field support, NRE, and

recurring suit hardware

	
	
	Valves, Regulators

	
	
	O2 Bottles

	
	
	

	
	
	


METHODS USED TO DEVELOP GOALS - FAR 52.219-9. (d). (4)

The proposed goals set forth in the individual subcontracting plan are developed in the following manner:

(A)
The entire bill of material and/or purchasing history is reviewed by Procurement, Program Management, and the Small Business Liaison Representative to determine the types of products and services that can be supplied by Small, Small Disadvantaged, and Women Owned business concerns.  For established programs, computer capabilities will be utilized to identify the major components of the end item to be produced.  Using the available cost/pricing data or price history, procurement expenditures are projected by business type with maximum emphasis on utilization of Small,  Small Disadvantaged and Women Owned Small Business goals in accordance with government requirements.

(B)
Purchasing Requisitions are screened by Procurement Management, Buyers, and Subcontract Administrators with emphasis on providing opportunities for Small, Small Disadvantaged and Women Owned Small Businesses.  When appropriate, additional potential suppliers are added to the Quality Approved Supplier Listing (QASL).

(C)
In developing our goals, special consideration is given to certain commodities and services.  Some of these include machine shops, electronics, facility improvements, i.e., architectural and engineering services; construction services, specialized laboratory equipment, and temporary technical services.  HSSSI provides technical assistance to a number of these firms in order to increase and maintain our supplier base in this area.

METHODS USED TO DEVELOP POTENTIAL SOURCES - FAR 52.219-9. (d). (5)

(A)
Unsolicited Supplier Inquiries

(B)
Minority Business Directories

(C)
Connecticut Minority Supplier Development Council

(D)
United Technologies Small Business Council

(E)
NASA Space Flight Centers Small Business Office

(F)
U.S. Small Business Administration

(F)
Office of Business Development - New England States

INDIRECT COSTS IN ESTABLISHING SUBCONTRACTING GOALS - FAR 52.219-9 (d). (6)

HSSSI will report all applicable indirect and overhead dollars issued to Small, Small Disadvantaged, and Women Owned business concerns through the required SF294 and SF295.  Allocation of indirect costs will be provided on an as-needed basis, by program, to support contract commitments.

NAME OF SMALL BUSINESS OFFICER FAR 52.219-9 (d). (7)

SMALL BUSINESS LIAISON OFFICER

NAME:
Elizabeth McClain 

TITLE:

Small Business Liaison Officer (SBLO)

ADDRESS:
One Hamilton Road M/S 2MEE12



Windsor Locks, CT  06096

TELEPHONE:
860-654-2962

The HS SBLO duties, as they relate to HSSSI Subcontracting Program, include but are not limited to:

· Coordinating and conducting compliance reviews with the appropriate federal agencies.

· Coordinating and attending seminars, trade shows, exhibits, and buyer-seller conferences held to promote Small, Small Disadvantaged, and Women Owned Business concerns.

· Maintaining records of bid opportunities afforded Small, Small Disadvantaged, and Women Owned Business concerns.

· Coordinating the database maintenance of equal opportunity and Small/Large/Small Disadvantaged and Woman Owned Business concerns.

· Developing and disseminating lists of Small, Small Disadvantaged, and Women Owned Business concerns for use in Requests For Quote.

· Conducting workshops for motivational training for Purchasing personnel regarding the intent of Public Laws 95-507, 99-661, 100-180, and 100-165.

· Assuring that Small, Small Disadvantaged, and Women Owned Business concerns have an equitable opportunity to compete for solicitations for products or services which they are capable of providing.

· Liaison with Purchasing activity and Small Business Administration in small business matters.

· Maintaining records on all subcontract solicitations of $500,000 or more.

· Compliance with the contract clause entitled, “Utilization of Small Business Concerns and Small Business Concerns Owned and Controlled by Socially and Economically Disadvantaged Individuals, Women Owned Small Business,” contained in this plan.

· Conducting a Small Disadvantaged Business Subcontracting Program which will enable these concerns to be considered fairly as subcontractors and suppliers.

· Actively seeking out and locating qualified Small, Small Disadvantaged and Women Owned small businesses.

· Arranging opportunities for disadvantaged firm representatives to meet with buyers to discuss potential subcontracting opportunities.

· Provide general and specific assistance concerning applicable specifications and pertinent data to enable disadvantaged firms to intelligently prepare and submit responsive bids.

· Obtaining information concerning capabilities of potential disadvantaged firms and providing such information to procurement groups on a periodic basis.

· Arranging, where required, for the survey and visitation by procurement and Supplier Quality personnel of potential disadvantaged firms.

· Assisting in the review of requirements for possible breakout of items suitable for acquisition from Small,  Small Disadvantaged and Women Owned  Business Concerns.

· Ensuring that buyers have access to current directories of Small Disadvantaged and Women Owned Small Business Concerns.

· Counseling and discussing subcontracting opportunities with representatives of Small, Small Disadvantaged, and Women Owned Small Business Concerns.

· Provide management with periodic reports indicating extent of activity with Small Disadvantaged business concerns.

· Request, as necessary, assistance or information from the Small Business Administration in identifying qualified Small, Small Disadvantaged, and Women Owned businesses.

The designated individual within the employ of the prime contractor, building, or offerer who will administer the subcontracting program of this contract is:

NAME:
Richard H. Kaufman

TITLE:

Small Business Liaison Representative (SBLR)



Hamilton Standard Space Systems International, Inc. (HSSSI)

ADDRESS:
One Hamilton Road  M/S 1A-3-Z65



Windsor Locks, CT  06096

TELEPHONE:
860-654-4002

The Representative’s duties, as they relate to HSSSI Subcontracting Program, include but are not limited to:

· Generate HSSSI Master Subcontract Plans and specific Subcontract Plans for programs and proposals.

· Monitor activities to evaluate to compliance with Subcontracting Plans. 

· Generate (SF)294 Subcontracting Report for Individual Contracts reports; submit to HSSSI contracts representatives to be forwarded to customers.

· Prepare and submit (SF)295 Summary Subcontract Report for HSSSI subcontract activity to       NASA.  A file copy is retained, and one sent to the HS SBLO.

· Interface with potential, new Small, Small Disadvantaged, and Women Owned Business sources that may have capabilities that would support HSSSI program needs.

· Attend NASA conferences; support the HS SBLO at other Small, Small Disadvantaged, and Women Owned Business conferences, where required.

· Support the HS SBLO during Government/Customer audits.

· Provide HSSSI management and the HS SBLO with periodic reports indicating extent of activity with disadvantaged business concerns.

· Monitor and keep records of subcontract purchases.

· Review and approve any Subcontracting Plans submitted by our subcontractors. 

· Support the HS SBLO with those duties as provided herein (reference pgs. 14 and 15).

· Represent HSSSI on the United Technologies Small Business Council.

OPPORTUNITIES OFFERED TO SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESS - FAR 52.219-9. (d). (8)

The HSSSI Small Business Liaison Representative and Procurement supervisors are chartered with the responsibility of:

1.
Ensuring that all procurement personnel are aware of and impressed with the need to develop sources for materials and services that include Small, Small Disadvantaged, and Women Owned Businesses to the greatest possible extent.

2.
Ensuring that the separate percentage goals for the utilization of Small,  Small Disadvantaged and Women Owned Business as subcontractors in the execution of a particular program are met.

3.
Assisting Small, Small Disadvantaged, and Women Owned businesses by arranging solicitation and providing guidance to facilitate their participation in the competitive process.

4.
Ensuring that any offerer (Large Business) responding to a Request For Quotation shall include the clause entitled, “Utilization of Small Business Concerns and Small Disadvantaged Business Concerns” in all lower tier subcontracts that offer subcontracting possibilities and assuring that any offerer is in compliance with Public Laws 95-507, 99-661, 100-180 (Section 806), and Federal Acquisition Regulation 52.219 and 19.7.

5.
Provide notice to Subcontractors similar to that in the solicitation provision in 52.219-1, concerning penalties for misrepresentation of business status as Small Business or Small Disadvantaged Business or Women Owned Small Business Concern for the purpose of obtaining a subcontract supporting the subcontracting goals established in the  contractor’s subcontracting plan.

6.
Report to the Purchasing Manager, on a regular basis, their progress on any corrective action if required, to facilitate their participation in a Small, Small Disadvantaged, and Women Owned business support program.

HS’s established Small, Small Disadvantaged, and Women Owned Business Program ensures that a concerted effort will be made to utilize Small, Small Disadvantaged, and Women Owned Business Enterprises in the performance of this contract.  HSSSI has designated a Small Business Liaison Representative who is the primary contact for the purpose of gathering and disseminating information concerning potential suppliers.

The HS Small Business Liaison Officer is responsible for training, auditing, and motivating all Purchasing personnel in addition to the responsibility regarding Purchasing Policy and Procedures.  A thorough familiarization of PL 95-507, PL 99-661 and other Buyer training seminars related to Small, Small Disadvantaged, and Women Owned Businesses are included as part of the training program.  This training provides guidance to HSSSI personnel in assisting Small, Small Disadvantaged and Women Owned Business concerns in competing for subcontract opportunities at HSSSI.

HSSSI provides technical assistance to Small, Small Disadvantaged, and Women Owned businesses when deficiencies are encountered during quality system reviews.  Also, assistance is provided when suppliers are required to generate special procedures.

FAR CLAUSE, “UTILIZATION OF SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESS CONCERNS” - FAR 52.219-9. (d). (9)

Assurance is hereby provided that HSSSI will include the clause entitled, “Utilization of Small,  Small Disadvantaged and Women Owned  Business Concerns” (FAR 52.219-8) in all subcontracts which offer further subcontracting possibilities in the United States, and will require all subcontractors (except Small Business concerns) who receive subcontracts in excess of $500,000 or in the case of contracts for the construction of any public facility, $1,000,000 to adopt and comply with a subcontracting plan (FAR 52.219-9) similar to the plan agreed to by HSSSI.

The SBLR will review the subcontractor’s subcontracting plan for compliance with the provisions of Public Law 95-507 assuring that all minimum requirements of an acceptable subcontracting plan have been satisfied and/or as time and availability of funds permit, making periodic visits to the subcontractor’s facilities to review applicable records and subcontracting program progress.  The failure of the subcontractor to comply, in good faith, with an approved plan in accordance with 52.219-9 shall be considered a breach of the contract.

STUDIES, SURVEYS, REPORTS - FAR 52.219-9. (d). (10). (i). (ii). (iii). (iv)

HSSSI will cooperate in any studies or surveys as may be required, submit periodic reports in order to allow HSSSI to determine the extent of compliance by the offerer with the subcontracting plan, ensure that the subcontractors agree to submit Standard Form (SF) 294, Subcontracting Report for Individual Contracts, semi-annually for the six months ending March 31 and September 30, and/or Standard Form (SF) 295  Summary Subcontract Report.  The (SF)295 is prescribed for use in the collection of data from subcontractors which hold one or more contracts over $500,000 ($1 million for construction) and are required to subcontract with Small, Small Disadvantaged, and Women Owned Business Concerns under a subcontract plan per the Small Business Act of 1958 as amended by Public Law 95-507.

TYPES OF RECORDS MAINTAINED, FAR 52.219-9. (d). (11). (i). (ii). (iii). (iv). (v)

HS and HSSSI will maintain the following records to demonstrate procedures that have been adopted to comply with the requirements and goals in this subcontracting plan.

(i).
Source Lists.  Guides and other data that identify Small, Small Disadvantaged and Women Owned Business concerns.

(ii).
Organizations contacted in an attempt to locate sources that are Small, Small Disadvantaged, and Women Owned businesses.

(iii).
Records on each subcontract solicitation resulting in an award of more than $100,000 indicating (a) whether Small business concerns were solicited and, (b) whether Small Disadvantaged business concerns were solicited and, (c) whether Women Owned small business concerns were solicited, and (d)  if applicable, the reason award was not made to a small business concern.

(iv).
Records of any outreach efforts to contact (a) trade associates, (b) business development organizations, and (c) conferences and trade fairs to locate Small, Small Disadvantaged, and Women Owned Small Business sources.

(v).
Records of internal guidance and encouragement provided to buyers through (a) workshops, seminars, training, etc., and (b) monitoring performance to evaluate compliance with the program’s requirements.

MANAGEMENT INVOLVEMENT AND OUTREACH

Hamilton Standard has been, and continues to be, an active participant in seminars, workshops, and purchasing councils that foster and encourage the development of Small, Small Disadvantaged, and Women Owned Businesses.  Participation and representation includes both managers and buying personnel from the division procurement departments.

The Small Business Liaison Officer, Small Business Liaison Representative, and other Hamilton Standard personnel participated in events such as the following, where they counseled, interviewed, furnished supplier questionnaires and assisted with programs which will provide a benefit to the owners and management of Small, Small Disadvantaged, and Women Owned Business concerns.

1993 OUTREACH EVENTS AND PROGRAMS

· NASA / Arizona Regional Aerospace Procurement Conference (2/93)

· NASA / Illinois Procurement Conference (5/93)

· NASA / New England Procurement Conference (8/93)

· NASA / Missouri Procurement Conference (11/93)

1994 OUTREACH EVENTS AND PROGRAMS

· Business opportunities with NASA for Connecticut Small, Small Disadvantaged, and Women Owned Business Companies (3/94)

· NASA / Arizona Regional Aerospace Procurement Conference (4/94)

· State of Vermont Business Exposition (5/94)

· NASA / New England Procurement Conference (8/94)

1995 OUTREACH EVENTS AND PROGRAMS
· Sikorsky Aircraft SDB Trade Fair (3/95)

· Small Business Conference sponsored by Defense Logistics Agency and 

Congressman Neal (Ma.) (11/95)

Small Business Trade Fair sponsored by Congresswoman DeLaurno (Ct.) (12/95)

1996 OUTREACH EVENTS AND PROGRAMS 

· Sikorsky Aircraft SDB Trade Fair (3/96)

· Congressman Frank’s Trade Fair (Ct.) (4/96)

· SBA Small Business Week, Washington, D.C. (5/97)

· NASA Technology & Business Conference, Springfield, Ma. (8/96)

· CMPC Trade Fair, Southington, Ct. (9/96)

· MED Week, Washington, D.C.(9/96)

· Congressman Neal Trade Fair (Ma.) (11/96)

1997 OUTREACH EVENTS AND PROGRAMS
· TRIAD Meeting/Trade Fair, Orlando Fl. (1/97)

· Small Business Week, Washington, D.C. (4/97)

· CMSDC Trade Fair, Southington, Ct. (6/97)

· NASA Technology & Business Conference, Stamford, Ct. (8/97)

· HS sponsored CEO breakfast on behalf of CMSDC (11/97)

· HS sponsored Mentor-Protegee Forum for SB/SDB/WO Business (11/97)  

RECOGNITION / AWARDS RECEIVED

A. SBA’s Region One “Corporate Award”



1991

B. DLA’s “Award of Excellence”




1992

C. Connecticut Minority Purchasing Council’s


1993

     “Corporation of the Year” Award





D.  DLA “Special Achievement” recognition for


1994

     exceeding the 5% goal for Prime Contractors



E.  SBA’s “Award of Distinction”




1994

F.  “Dwight D. Eisenhower Award of Excellence”


1995

G   DLA’s “Award of Excellence”




1995

H.  Rockwell International Space System Division’s

1995

     “Exceptional Company Performance Award”

I.   NASA’s “Commitment to Excellence Award”


1995

     for Small and Small Disadvantaged Business Utilization

J.  NASA’s “George M. Low” Award 



1995

MASTER SUBCONTRACTING PLAN

FOR SMALL, SMALL DISADVANTAGED, AND WOMEN OWNED BUSINESSES

In accordance with FAR 19.704(b), this Master Subcontracting Plan is in force for the life of all applicable individual proposals and contracts.

Approved by:

____________________________________________

Customer Name

Title

Customer Address

Hamilton Standard Space Systems International, Inc.

United Technologies Corporation

One Hamilton Road

Windsor Locks, CT  06096

�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  �


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��


�PAGE \# "'Page: '#'�'"  ��





